## Integrated Proactive e-

## Governance (IPeG)

## REQUEST FOR PROPOSAL FOR 
SELECTION OF MASTER SYSTEM

## INTEGRATOR

## FOR

## DESIGN, IMPLEMENTATION, 
OPERATIONS AND MAINTENANCE OF

## IPEG

## (Vol. II – Terms of Reference)

Table of Figures

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 2 of 245

Contents

Table of Figures 
7

1. INTRODUCTION 
8

1.1. Background 
8

1.2. Project Vision, Goals and Objectives 
9

1.2.1. Project Vision 
9

1.2.2. Objectives 
10

1.3. Overview of current state and envisioned state of Government to Citizen Service Delivery in 
the state 
11

1.3.1. Design and Launch 
12

1.3.2. Application and Approval 
13

1.3.3. Disbursal of Benefits 
19

1.3.4. Feedback and Grievance Redressal 
22

1.4. Benefits of Envisioned State of Service Delivery to different stakeholders 
24

1.5. Key Stakeholders 
26

2. SOLUTION OVERVIEW 
29

2.1. Design Principles 
29

2.2. Technology Interventions 
30

2.2.1. Business Requirements 
30

2.2.2. Functional Architecture 
31

2.2.3. Technology Solution Components 
32

2.2.4. Technology Architecture 
44

3. SCOPE OF WORK 
47

3.1. Overview on Scope of Work 
47

3.2. Detailed Scope of Work 
50

3.2.1. Toolkits 
50

3.2.2. Platform Services 
81

3.2.3. Data Sources (Social Registry) 
94

3.2.4. Access Channels 
108

3.2.5. Internal Components 
117

3.3. Project Implementation Services 
129

Table of Figures

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 3 of 245

3.3.1. Team Mobilization, Project Initiation, Planning 
129

3.3.2. Requirement Gathering 
130

3.3.3. Solution Design and Solution Architecture 
130

3.3.4. Software Development, Customization and Integration 
131

3.3.5. Solution Testing 
132

3.3.6. Application Certification and Security Audit 
134

3.3.7. Training and Capacity Building 
135

3.4. Benchmarking, Commission, Acceptance and Go-Live 
137

3.4.1. Benchmarking 
138

3.4.2. Commissioning 
139

3.4.3. Acceptance and Go-Live 
139

3.5. Operations and Maintenance 
142

3.5.1. Software Operations and Maintenance 
142

3.5.2. Annual Technical Support (ATS) 
145

3.5.3. Warranty and Operations 
145

3.5.4. Solution Performance Management and Optimization 
146

3.6. Call Centre Setup and Operations 
146

3.6.1. Call Centre Setup 
146

3.6.2. Call Centre Operations and Maintenance 
148

3.7. Helpdesk Setup and Operations 
150

3.7.1. Helpdesk Setup 
150

3.7.2. Helpdesk Operations and Maintenance 
151

3.8. Managed Cloud Hosting Services 
154

3.8.1. Hosting Strategy for IPeG 
154

3.8.2. General Requirements 
155

3.8.3. Policy Requirements 
156

3.8.4. Logical Partitions 
157

3.8.5. Configuration 
157

3.8.6. Services 
157

3.8.7. Compute 
158

3.8.8. Networking 
159

3.8.9. Storage 
160

3.8.10. Backup 
161

Table of Figures

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 4 of 245

3.8.11. Disaster Recovery 
162

3.8.12. Security Guidelines and Requirements 
163

3.8.13. Data Security & Information Lifecycle Management 
165

3.8.14. Identity and Access Management 
165

3.8.15. Governance & Risk Assessment 
166

3.8.16. Compliance 
167

3.8.17. Business Continuity Planning 
167

3.8.18. Monitoring Solution 
167

3.9. Information Security 
170

3.9.1. Process and Procedures 
170

3.9.2. Minimum Baseline Security Standards (or referred as Hardening standards) 
170

3.9.3. Security Design Considerations 
171

3.9.4. Security Components for Implementation 
174

3.10. Miscellaneous 
178

3.10.1. Privacy of data 
178

3.10.2. Ownership of Data 
178

3.10.3. Adherence to disclosure norms 
178

3.10.4. Right for security clearance 
178

3.10.5. Compliance to the Laws and Regulation of India 
178

3.11. Project Management 
179

3.11.1. Setting up of Project Management Office (PMO) 
179

3.11.2. Preparation of a Tool Based Detailed Project Plan 
179

3.11.3. Project Status Monitoring and Reporting 
179

3.11.4. Risk and Issue Management 
180

3.11.5. Change Control Management 
180

3.11.6. SLA Monitoring and Reporting 
183

3.11.7. MIS Reporting and Dashboard 
183

3.11.8. Compliance to SLAs 
183

3.11.9. Problem Identification and Resolution 
183

3.11.10. Maintenance Configuration Information 
184

3.11.11. Template Creation and Enhancements 
184

3.11.12. Maintain System Documentation 
184

3.12. Guidelines, Information and Other Requirements 
185

Table of Figures

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 5 of 245

3.12.1. Maintenance and Transfer of Documentation 
185

3.12.2. Auditing of the Work Undertaken by the MSI 
186

3.12.3. Compliance Requirements for Equipment/Systems to be Procured & Executed 186

3.12.4. Infrastructure Compliance Review 
187

3.12.5. Manageability Review 
187

3.13. Exit Management 
187

3.13.1. Purpose 
187

3.13.2. Exit Duration 
187

3.13.3. Exit Management Plan 
188

3.13.4. Transfer of Deliverables and Documents 
188

3.13.5. Transfer of Agreements and Licenses 
189

3.13.6. Knowledge Transfer 
189

3.13.7. Confidential Information, Security and Data 
193

3.13.8. Data migration support 
193

3.13.9. Rights of Access to Premises 
194

3.13.10. General Obligations 
194

3.13.11. Payments 
194

3.13.12. Completion of Service for Billing 
194

3.13.13. Submission of Signed handover-takeover Document 
195

3.13.14. Support to be extended by MSI 
195

3.13.15. Transition Closure 
195

3.14. Business and Technical Services (Scheme onboarding services) 
196

3.14.1. Handholding support for adoption of platform component(s) in their existing

department applications 
196

3.14.2. Support for Data Quality Assessment and Data Cleansing 
196

3.14.3. Registry Creation and Data Integration (for data owners) 
197

4. MANPOWER DEPLOYMENT 
198

4.1. Guidelines for staffing and provisioning of manpower 
198

4.2. Replacement of Personnel 
198

4.3. Removal of Personnel 
199

4.4. Logistics requirements of the Personnel 
199

4.5. Escalation Matrix 
199

4.6. Manpower Qualification and Experience Requirement 
199

4.7. CHiPS’s Role and Responsibility 
200

Table of Figures

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 6 of 245

4.8. Key Resources of MSI 
201

4.9. Manpower Deployment Schedule 
202

4.10. Manpower Requirements 
204

5. IMPLEMENTATION APPROACH AND PLAN 
208

6. ANNEXURE 
210

6.1. Annexure-I: Inputs For Workload Analysis 
210

6.1.1. Access Channels Usage 
210

6.1.2. Basic Details 
210

6.1.3. User Estimation 
211

6.2. Annexure-II: Functional Requirements Specification 
212

6.3. Annexure-III: Minimum Technical Specifications 
214

6.4. Annexure–IV: List of tentative data fields in Social Registry 
235

6.5. Annexure–V: Study of first 5 public services 
236

6.6. Annexure–VI: List of remaining public services out of which 45 will be selected based on 
department’s adoption and business case priority 
237

Table of Figures

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 7 of 245

Table of Figures

Figure 1: Envisaged Key Aspects of Public Service Delivery ..................................................... 9

Figure 3: Functional Architecture ............................................................................................. 32

Figure 4: Layered Architecture ................................................................................................. 45

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 8 of 245

1. INTRODUCTION

## 1.1. Background

One of the core functions of the government is to deliver the public services to its citizens. The 
citizens have to comply with lengthy and repetitive documentation, make multiple physical visits, 
wait for the desired outcome without any assurance of timelines. On the other hand, government 
is also constrained with limited resources, conventional paper-based processes and lack of 
standardization across various government entities. Thus, the current state of public service 
delivery affects the citizens as well as the government.

The state government is committed to enhance the social safety net of people of the state. In 
addition to providing social benefits, government intends to provide timely and convenient delivery 
of public services and social benefits. Given the people-centric focus of the state government and 
the fact that the government engages lot of resources in the delivery of services and benefits to 
the state’s nearly 3 crore people and technological advancements, it is imperative that a fresh look 
at transforming public service delivery be taken. With increased citizen expectations, the 
government is being asked to deliver the public services in a more convenient manner. In order to 
meet these expectations, the government intends to provide timely and convenient delivery of 
public services and social benefits and improve the efficiency of public service delivery.

The service delivery models, both public and private, have been disrupted worldwide by the use 
of data and technology, through which it is now possible to customize the delivery of service 
according to a person’s preferences at an affordable cost. Several countries such as Estonia have 
transformed their public service delivery using data and technology. Even in India, the citizens 
have experienced certain public services (e.g. Passport, Aadhaar) and non-public services (e.g. 
telecom, banking) being delivered efficiently and in a hassle-free manner. The advent of national 
digital assets such as Aadhaar, Unified Payment, Interface, e-Sign, Digital Locker etc. has 
accelerated the pace of digitization and standardized some of the processes involved in delivery 
of services.

The elected Government of Chhattisgarh intends to enhance the social safety net of residents of 
the state. In addition to providing social benefits, government intends to provide timely and 
convenient delivery of public services and social benefits. Given the people-centric focus of the 
state government and the fact that the government engages the majority of its resources in the 
delivery of services and benefits to the state’s 25 million people and technological advancements, 
it is imperative that a fresh look at transforming public service delivery be taken.

In line with the commitment made by the Government of Chhattisgarh and the expectations of the 
people, Chhattisgarh Infotech Promotion Society (CHiPS) has envisaged the Integrated Proactive 
e-Governance (IPeG) program with the twin objective of enhancing citizen experience while 
availing public services and improving the efficiency of public service in the state of Chhattisgarh. 
For detailed vision and objectives of the IPeG program.

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 9 of 245

1.2. Project Vision, Goals and Objectives

This section describes the envisioned stage across the service delivery and outlines the overall 
vision and objectives of IPeG program.

## 1.2.1. Project Vision

The broad vision of IPeG is a governance regime that is paperless, presence-less, cashless, 
consent-based and ensures proactive delivery of public services, giving utmost importance to 
effective grievance redressal.

Figure 1: Envisaged Key Aspects of Public Service Delivery

Chhattisgarh Infotech Promotion Society (CHiPS) has envisaged the Integrated Proactive e-
Governance (IPeG) program to meet the above vision.

• 
Paperless: The program envisages that the citizen will be required to provide data 
elements (information and documents) only once to the government and these data 
elements will be used to deliver the services in a convenient manner initially and proactive 
manner subsequently. This will require departments to collaborate and re-utilize the data 
elements and documents in public service delivery i.e. there will an exchange of data 
element needed by one department (user department) for service delivery and owned by 
another department (owner department).  As all the departments will rely on available data 
for service delivery, it is very important to maintain a high degree of accuracy. For each 
data element, the most trusted source of information will be identified and the concerned 
departments will have to ensure data element corresponds to correct individual through 
adoption of robust seeding protocol, and that data element is correct and up-to-date 
through citizen friendly, well-designed and time-bound processes for correction and update 
of data.

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 10 of 245

• 
Presenceless: The program will establish/utilize an ecosystem of shared infrastructure 
such as services portal, mobile application, door-steps delivery mechanism, service 
delivery outlets, call centre, etc.  This will ensure that the presence of the resident is either 
not required or limited presence is required for service delivery.

• Cashless: The public service require the resident to make payment of nominal fees. Under 
IPeG, the resident should be able to make payment of this fees through multiple electronic 
means such debit card, credit card, wallet, UPI, etc. Moreover, the social protection 
schemes envision transfer of benefits into the beneficiaries’ bank account.

• Consent-based: To deliver the public services, the resident’s data will be captured, stored 
and processed under the IPeG program. The privacy of the resident will be one of the core 
elements of the program design. Thus, the data is envisioned to be captured, stored or 
processed as per the consent obtained from the citizen.

• Proactive: Upon citizen’s consent for proactive service delivery, the resident should be 
able to avail public services and register in social protection schemes without the need to 
apply for them. To ensure the privacy of citizen data, a federated structure of data repository 
will be utilized wherein each data element will be stored by concerned trusted source.

## 1.2.2. Objectives

Integrated Proactive e-Governance (IPeG) program has been conceptualized by Government of 
Chhattisgarh to achieve the following objectives in relation to public services delivered using this 
program:

• 
enhancing citizen experience while availing public services, benefits and subsidies,  
• 
improving efficiency in delivery of public services, benefits and subsidies,  
• 
enabling evidence-based policy design and/or decision making  
• 
addressing citizens’ grievances by setting up a robust grievance redressal 
mechanism

This project, amongst other things, would help achieve the objectives for Result Area 4 (DLI#9) 
of the World Bank Program – Chhattisgarh Public Financial Management and Accountability 
Program.

The overall objective of the World Bank program is to improve accountability in the management 
of public finances; strengthen revenue administration; and improve efficiency in delivery of 
benefits in selected schemes, in the state of Chhattisgarh.

Key Result Area 
Nodal Agency

Strengthening Core Financial Management 
Systems and Services 
Finance Department

Strengthening Financial Management of 
Local Bodies 
Chhattisgarh Urban Development Agency

Strengthening Revenue Administration 
Commercial tax Department

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 11 of 245

Key Result Area 
Nodal Agency

Improving efficiency in delivery of benefits in 
selected schemes 
Chhattisgarh Infotech Promotion Society

The objective of Result Area 4, that shall be achieved through IPeG, is “Universal Use of DBT 
for validated baseline of the beneficiaries in selected schemes”.

World bank is extending a loan of $25.2 Million for this program. Republic of India is the borrower 
and Finance Department, Government of Chhattisgarh is the Implementation Agency of the 
overall World Bank program. Out of the loan amount of USD 25.2 million, the amount earmarked 
for the Result Area 4 (DLI#9)  is USD 10 million. CHiPS is the nodal agency for the Result Area 
4 (DLI#9) of the program.

However, in addition to meeting the objectives of the World Bank program, IPeG also plans to 
cater to additional objectives of improving G2C service delivery in the state. Thus, it aims to 
transform the landscape of all possible interactions between the government and citizen. 
1.3. Overview of current state and envisioned state of

## Government to Citizen Service Delivery in the state

Constitution of India enshrines it as a welfare state and plays a key role in the protection and 
promotion of the economic and social well-being of its citizens. As a result of this, all states and 
UTs in India follow this in letter and spirit. Promotion and protection of citizen wellbeing is 
operationalized through a wide range of public services which are offered by the different state 
and central government departments. Government of Chhattisgarh also offers multiple 
Government to Citizen services. These include welfare centric Direct Benefit Transfer services, 
regulatory services which help ensure rule of law, statutory services which a citizen is entitled 
through naturalization and consumer utility services such as water supply, electricity and other 
basic amenities. To ensure accountability of government and timely delivery of services, many of 
them are governed by Lok Sewa Guarantee Act 2011, which stipulates the exact timelines which 
need to be adhered to while delivering a service.

In spite of a legal backing to service delivery in the state and other concerted efforts of the state 
government, availing all categories of public services and benefits mentioned above is affected 
by various challenges such as cumbersome and repetitive processes for citizens, unassured 
timelines of service delivery for the citizens, governments’ limited resources, etc.

The evolution in technology has enabled transformation in service delivery models in private as 
well as public sector across the world. In India, the effects of transformations are visible in 
passport, Aadhaar, telecom, banking, etc. The adoption of technology had led to creation of digital 
assets which acts as a catalyst in digitization of public services in the country.

The state government is committed to enhance the social safety net of people of the state. In 
addition to providing social benefits, government intends to provide timely and convenient delivery 
of public services and social benefits. Given the people-centric focus of the state government and

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 12 of 245

the fact that the government engages lot of resources in the delivery of services and benefits to 
the state’s nearly 3 crore people and technological advancements, it is imperative that a fresh 
look at transforming public service delivery be taken.

As a part of our project, various schemes and their supporting services have been referred to as 
a public service, schemes (where a citizen gets a tangible benefit) have been referred to as the 
core services and the services which could be stand alone or help citizen in availing a core 
service have been referred to as enabler services. For e.g. BPL scholarship given out to 
students in the state would be a core service whereas the BPL certificate and Domicile certificate 
which student would need to avail this core service are what we refer to as the enabler service.

In this section major challenges across the lifecycle of service delivery of citizens have been 
highlighted and envisioned state of service delivery has been defined. The section has been 
outlined in accordance to following stages of lifecycle of public service delivery life cycle:

• 
Design and Launch of a scheme/service (Design and Launch) 
• 
Application by citizen for the public service and approval of the same by Government 
official (Application and Approval) 
• 
Benefit/Service Output disbursement 
• 
Feedback and Grievance handling

## 1.3.1. Design and Launch

At present, most of the public services that are launched utilize the data that is dated. Moreover, 
sometimes decisions related to service design are based on popular perceptions and lack 
empirical evidence. The design parameters are also based on prior experience of administrators 
and are not always guided by decision support systems. Additionally, once a public service has 
been designed, launch takes considerable time as identifying the right set of beneficiaries or 
accurate targeting is a challenge in absence of reliable data sources and tools for performing 
analysis.

a) Problems from Citizen Perspective

The public services have two kinds of criteria i.e. inclusion criteria and exclusion criteria which 
are often set based on unreliable data. In case these criteria are not set correctly, it can lead to 
inclusion of unintended beneficiaries or exclusion of intended beneficiaries leading to inefficient 
utilization of public funds and eventually the socio-economic development of the citizens may get 
affected.

• 
Exclusion Errors: Citizen face issues in registering themselves due to exclusion errors 
wherein intended beneficiaries may be left out.  
• 
Inclusion Errors: On the other hand, due to the inclusion errors there are challenges in 
benefits being delivered to the unintended residents.  
b) Problems from Government Perspective

The design of a public service in the state is being carried out on the basis 
experience/understanding of policy makers/peoples’ representatives of the needs of the residents

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 13 of 245

or the limited empirical evidence. At the time of design of new schemes/programs, it is difficult to 
estimate the approximate number of beneficiaries, the budgetary allocation required, the targeting 
of eligible beneficiaries, and operationalization time of the scheme. As of now, policy 
makers/administrators find it difficult to undertake simulation of different scenarios of scheme 
inclusion criteria, benefit amount per beneficiary and their impact on number of beneficiaries and 
total budget required. This inability to undertake simulations and not being able to estimate 
number of beneficiaries and budget amount makes it difficult for policy makers to design efficient 
schemes/programs.

The key reason behind above problems is that many government data sources in the 
state/country are outdated, inaccurate or incomplete. Additionally, there is lack of unified 
information resource across departments in the state that can give a macro-level view on basis 
of sectors, development indicators, geographies, demographic groups etc. This leads to the 
problem of sub-optimal resource allocations and in-effectiveness of schemes rationalization.

c) Envisioned state

The state intends to move towards a governance regime where data driven decision making is 
enabled i.e. all public services are designed and launched with the help of up-to-date and 
accurate data and with help of empirically driven decision support systems. Additionally, it intends 
to focus on both macro-and micro-factors of public service implementation, therefore there is a 
need for one stop monitoring platform for the services. This will not only enable better design of 
public services but also ensure speedy operationalization of public services designed and 
planned for launch.

The envisioned state for ‘Design and Launch’ stage of Government to Citizen service delivery 
can be summarized as:

• 
Data driven policy making and service design 
• 
Real time monitoring of public services for adjustments and relaunch 
• 
Rapid operationalization of public services designed and planned for launch

## 1.3.2. Application and Approval

The previous section explained about public service delivery and launch. After a public service is 
launched, the citizens need to apply for the same in order to avail the service benefits.

The state has taken efforts to make G2C services available online and at Service Delivery 
Centres (Lok Sewa Kendras (LSK), Common Service Centres (CSC) and CHOiCE centres) 
across the state e.g. e-District platform offers 126 services online. Out of these services, 
significant volumes of application are through Service Delivery Centres like LSK or CSC centres.

In addition to the above services, there are many public services which are being delivered either 
in an offline manner and online through department specific applications/portals. Till now, nearly 
170 core services have been identified, benefits under which can be delivered to the citizens 
through Direct Benefit Transfer (DBT) mode. However, to apply for these services citizens need 
to conduct multiple visits to CSCs, LSKs and government offices. In case there are some 
problems with approval, getting to know the exact problem with approval gets difficult for citizen,

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 14 of 245

and this requires the citizen to visit the concerned location again. The problems are compounded 
with the need to carry paper copies of government issued certificates or supporting documents 
which need to be submitted repeatedly whenever a new application is made by the citizen.

From a government perspective, different departments are at different stages of IT enablement 
and thus approvals are contingent upon the level of IT enablement. Many services still require 
manual approvals, some are semi-digitized while few are digitized end-to-end. However, 
irrespective of the stage of IT enablement, some issues are consistent across approval 
mechanisms of all services. These include verifying validity of a scanned document, in absence 
of originals, verifying identity of applicant and the institution which they have affiliation to (if 
applicable). Also, another major challenge is maintaining transparency with the applicant with 
respect to status of approval and reasons for rejection/ return, wherever applicable.

a) Problems from Citizen Perspective

The citizens face multiple challenges in terms of current process of service application which 
are mentioned below:

• 
Awareness (Existence): The citizens are not aware about the existence of entire set of 
services delivered by the government. 
• 
Awareness (Service Information): The citizens are not aware about eligibility conditions, 
documentation required for application, access channels, service fees, etc.

• 
Access: For residents staying in the State, the services are often available at the Tahsil or 
District headquarters whereas for residents staying outside state the services are accessible 
only within the state. In both cases, the citizens are required to travel to the specified location 
resulting in loss of time and wage.

• 
The accessibility of G2C services in the state is poor and owing to this, citizens find it difficult 
to access and apply for these services. Some of the major reasons for poor accessibility are 
as follows: 
a) Many G2C services are still offered only at Government offices situated at Tehsil/District

Headquarters and not at Service Delivery Centres in Gram Panchayats/Urban Local 
Bodies. The current e-District application accessible across the Service Delivery Centres 
in the state does provide access to all the G2C services.  
b) As mentioned in the previous section, many core services are still offered in manual mode

making it difficult to make it accessible at Service Delivery Centres.  
c) The penetration of Citizen Service Delivery Centres is not adequate especially in

Southern and Norther parts of the state. Low business viability owing to availability of 
very few services especially for rural areas is one of the major contributing reasons 
behind low penetration of these centres.  
d) Applications to very few services can be made by citizens through their mobile apps, or

web portals, or service delivery centres across the state

• 
Pre-requisites: In some cases, public services are provided on basis of pre-established 
national or state government database like SECC, BPL, etc. In case the citizen is not part of

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 15 of 245

these databases, the citizen either gets excluded or must apply separately to become part of 
such database.

• 
Documentation: To avail the public service, the citizen needs to provide relevant information 
and submit supporting documents at the time of application. The aforementioned information 
and documents asked from citizens is issued by the government itself but is still requested 
repeatedly from citizens whenever they apply for a public service. In absence of the 
supporting documentation, the application form gets rejected for want of documentation 
which government had issued itself and need not have asked in the first place.

Many services require notarized/attested documents. This requires citizens to go to the 
required Government offices. Thus, a citizen is required to go to multiple offices to be able to 
apply for a service. This also defeats the purpose of making services online accessible at 
Service Delivery Centres because these centres are not one-stop centre for service 
application – for few of the pre-requisite documentation required for service application 
citizens are required to visit Government offices. 
Sometimes citizens are asked to furnish original copies of documents (submitted online) in-
person at Government offices for verification purposes. 
• 
Service Fees (Expenditure Incurred): Actual cost incurred by citizens for availing public 
services is much higher than the amount stipulated by government. This is because of 
miscellaneous factors associated with xerox, scan, notaries, etc. that need to be done at the 
time of application.  
• 
Service Fees (Payment Mechanism) – To avail services, citizen often need to pay some 
nominal fees to the government. In addition, there are utility bills like electricity, water, land 
registration etc. for which citizen needs to make payment of fees to the government. While a 
lot of progress has been made in terms of acceptance of different digital payment modes by 
various government departments, there are still a lot of services who do not provide such 
ease to the citizens. For many services such as the urban local body services, fees need to 
be deposited over the counter in the urban zonal offices. After deposit of fees, a challan is 
provided to the citizen. The citizen then needs to submit a copy of this challan along with 
other supporting documents at the LSK/CSC to apply for the service through e-District. The 
entire process is therefore riddled with inconvenience to citizen and involves wastage of time 
and money.

• 
Lack/Absence of updates/information about the status of application: The applicant is 
often unaware about application status, reason of rejection, and moreover he/she is often 
unaware about concerned authority to get required clarity on subsequent steps to be taken 
for rectification of application. The lack of this transparency causes the citizens to make 
multiple trips to concerned offices and do unnecessary follow-up with field officials which 
eventually results in multiple visits, loss of productive time and loss of wage for the citizen.

• 
Middlemen: The citizens often are forced to resort to avail the services of the middlemen to 
expedite their service application or approval.

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 16 of 245

b) Problems from Government Perspective

The government also face multiple challenges in terms of service application and approval which 
are mentioned below:

• 
Offline Processes: The approval process for many public services are still offline which 
results in considerable delays, leakages, etc. and makes the entire process of service 
application and approval more cumbersome for Government officers to manage

Offline process also results in Government offices not having digitized database of the 
beneficiaries and their data. Though, few Government offices make use of tools like 
excel/spreadsheets, this does not help ensure reliable data quality. Non-digitized database 
makes it really difficult and cumbersome for departments to undertake any kind of data 
analysis and/or create reports for monitoring and review purposes.

• 
Notifications: The approving authority can see the pending applications after logging into the 
IT systems. The notifications or messages about the pending application in a few IT systems 
still do not get delivered to them on readily accessible means such as message or email.

• 
Service Fees (Payment Collection Mechanism) – To avail services, citizen often need to 
pay some nominal fees to the government. In addition, there are utility bills like electricity, 
water, land registration etc. for which citizen needs to make payment of fees to the 
government. In electronic payment mechanism, the fee collected online is deposited by the 
bank in concerned government account in a timebound manner (usually T + 1 basis) with 
efficient reconciliation mechanisms. While a lot of progress has been made in terms of 
acceptance of different digital payment modes by various government departments, there 
are still a lot of services who do not provide digital payment option. For many services such 
as the urban local body services, fees need to be deposited over the counter in the urban 
zonal offices or in some cases there may be cash payment option at the government offices. 
The concerned official will be required to submit the collected cash in the designated 
government bank account or government treasury. There might be inconvenience, delay or 
errors in cash management, deposit and reconciliation putting an additional burden on the 
government manpower.

• 
Authenticity of supporting documents: For approval of applications received online, the 
approving authority relies on scanned copy of supporting documents and has no means of 
electronic verification of such documents. Establishing authenticity of scanned copy of 
supporting documents becomes difficult for Government officers as it may be very difficult to 
ascertain that the submitted scanned document is a forge document. 
• 
Authenticity of information: For approval of applications, the approving authority doesn’t 
have robust measures to validate the identity of applicant as well as submitted information. 
For example, when the applicant applies for scholarship delivered by Tribal Development 
Department, the applicant’s identity is not verifiable, and the situation becomes more difficult 
in case of verifiability of private institutions esp. those opened recently. In this case the district

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 17 of 245

tribal officials need to physically visit the college to assess the validity of institution and the 
candidate. 
• 
Inability to detect bogus/ghost and duplicate beneficiaries: The inability of the 
government to weed-out bogus or duplicate applications is a major challenge in the approval 
process. This problem remains as there are challenges with seeding and authentication of 
Aadhaar (unique identifier) in department database. Removal of bogus/ghost/duplicate 
beneficiaries can be enabled only through seeding and authentication of Aadhaar across 
department database. 
• 
Lack of adequate IT infrastructure: The online systems require the field officials to grant 
approval on the IT systems. However, many approving authorities have field duties and are 
not able to provide adequate time for granting approval through laptop or desktop in their 
offices. In such scenario, the unavailability of mobility devices (like mobile or tablet device) 
and inaccessibility of IT applications on mobile devices limit the number of applications 
processed and consequently causes delays in approvals.

• 
Unstandardized and inefficient processes: The process may be subject to local practices, 
experience of officials, and there may be unstandardized processes operational across the 
entire state. In many cases, the information or document being requested from the citizen 
during application process may not even be necessary. 
• 
Lack of IT systems and processes to enforce legal provisions: While Chhattisgarh 
government has enacted the Lok Sewa Guarantee Act, enforcing the stipulated timelines for 
service delivery as per the Act becomes a challenge. The challenge arises from the fact that, 
not all services enlisted under the Act have digital application and approval process. 
Additionally, even the systems that are online have considerable scope of improvement with 
respect to both process and technology.

c) Envisioned state

The state intends to transform the process of applying for public service from a citizen 
perspective. The aim is to move towards a delivery mode where citizen can apply for a service 
through multiple channels which could include anything from a telephone call or a mobile app or 
an in-person visit to service delivery centre or a Government office, door-step service delivery (all 
possible access channels). This would entail making available all G2C service online across 
multiple channels. 
Irrespective of which mode is selected, state wants to ensure that the citizen need not interact or 
pursue government authorities in any way to get their desired service. Therefore, it will be ensured 
that there are no repeated visits to government offices or service delivery centres. All citizens will 
receive periodic updates on the status of their applications via message and emails. In case of 
rejections or returns, the reason would be explicitly mentioned, and corrective measures 
explained via email and message. Also, there should be no need to carry and submit supporting 
certificates/ documents issued by government multiple times. Once submitted, it is to be reused 
by multiple departments for providing different services.

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 18 of 245

From a government perspective, state intends to provide online workflow tool to all state 
departments which can be used by all services to bring their end-to-end approval process online 
at a rapid pace. For ease and reliability of validation prior to approval, system to system checks 
between trusted government sources will be enabled. This will ensure authenticity of the applicant 
identity, supporting documents and affiliations to institutions as applicable. As the system evolves 
and more data pertaining to citizen and public services accumulate, many routine approvals 
would be system driven with minimum intervention from the government authorities, thus 
drastically reducing the workload as well as service delivery time. 
The envisioned state for ‘Application and Approval’ stage of Government to Citizen service 
delivery can be summarized as:

Increased Access and 
Awareness of G2C 
Services

▪ 
All public services in the state to be delivered online across 
multiple access channels (mobile app, web portal, service 
delivery centres (LSKs, CSCs, CHOiCE), Govt. offices, call 
centre) 
▪ 
Increased penetration of service delivery centres (LSKs, 
CSCs, CHOiCE) in the state 
▪ 
Information about all public services to be made available to 
citizens across multiple channels or access points

Submission of 
data/document only once 
by citizen and minimal 
interface with 
Government

▪ 
All public services delivery to ensure that there is bare 
minimum to no in-person visits required for citizen to apply  
▪ 
Citizens to be asked to provide data/document only once 
▪ 
All public services to auto-fetch citizen data/ documents 
already present with the Government, reducing the obligation 
with citizen to provide data or submit paper based scanned 
copies multiple times

Efficient mechanism to 
validate applicant identity

▪ 
Applicant/Beneficiary identity authentication done through 
Aadhaar Authentication service

One stop service fee 
collection mechanism 
with provisions for 
payment through multiple 
digital payment modes

▪ 
All public services requiring inward payments from the citizen 
to government to be integrated with an interoperable payment 
and settlement mechanism which can lead to seamless 
delivery of ultimate benefit like a certificate, license etc. 
▪ 
A wide variety of different digital payment options to be made 
available 
▪ 
All payments (application fee, service delivery fee, etc.) to be 
enabled at one place

Simplified application 
forms and standardized 
requirements of 
supporting documents

▪ 
Simplified application forms with departments asking only the 
necessary data (would require departments to undertake 
BPR) 
▪ 
Standardized requirements of supporting documents – same 
set of documents required across the state

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 19 of 245

System assisted and 
standardized review and 
approval process; and 
access to IT application 
(for review and approval) 
on mobile

▪ 
Most authentication of data/documents and approvals of 
applications to move from manual towards system-based 
authentication and approvals, and thus reducing human 
intervention 
▪ 
Standardized review and approval process across the state

Periodic updates on 
status of application

▪ 
Citizens to be periodically informed about the approval status 
and in case of return or rejection, there should be clear 
communication of reason and details of concerned authority

Pro-active delivery of 
G2C services

▪ 
Basis consent, citizens would be provided pro-active delivery 
of services (service delivery without the need of citizen 
applying – as & when citizen becomes eligible)

Effective enforcement of 
provisions of LSGA

▪ 
All service under LSGA to be offered online 
▪ 
Effective monitoring of timelines for delivery of LSGA services 
against the timelines defined in the act 
▪ 
Enforcement of provisions related to timely delivery and 
penalty on account of delay in delivery of services

Acceptance of digital 
payment modes on 
application

All departments will be provided requisite mechanisms to ensure 
timely, hassle free payment acceptance and settlement. It would 
be ensured that all modes of digital payments are accepted 
across all public services contingent upon citizen payment to 
government. Settlement of these payments received in treasury or 
respective government bank accounts will be as per industry 
standards or directives of Reserve Bank of India.

## 1.3.3. Disbursal of Benefits

The previous section explained about public service application and approval. After approval has 
been provided, the benefit as per service guidelines needs to be disbursed to the citizen. These 
benefits can be categorized as (i) cash benefits like scholarship and pension and (ii) in-kind 
benefits like food grains, solar pumps; and (iii) Document such as certificate, license, permit, 
receipt (confirmation of payment, enrolment) etc.

As per DBT norms of the Government of India, the cash benefits should be disturbed by 
department from its bank account which might be a treasury account or with a commercial bank 
directly into the bank account of the citizen. Similarly, the delivery of in-kind benefits should be 
done after requisite authentication of the beneficiary. Both types of disbursal necessitate an MIS 
which is commonly referred to as the beneficiary management system.

At present, departments are at different levels of IT readiness in terms of having a beneficiary 
management system with many of them relying on manual processes. Also, disbursal methods 
vary from one department to the other. Most departments undertake account based NEFT

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 20 of 245

transfers to the bank account of beneficiaries and do not utilize the central government’s platform 
of Public Financial Management System (PFMS)1. All central sector and centrally sponsored 
schemes are mandated to use the PFMS for direct benefit transfer. While many departments 
delivering DBT public services are mapped on the PFMS system, only a few services utilize the 
same for channelizing their payments to beneficiaries.

a) 
Problems from Citizen Perspective

The citizens face multiple challenges in terms of benefit disbursement which are mentioned 
below:

• 
Lack/Absence of updates/information about the status of benefit/service delivery: For 
receiving their approved benefits/service output, the citizen needs to follow up multiple times 
with the government officers/banks to receive information about their benefit disbursal. In 
some cases when there is a failure in disbursement, citizens are sometimes not informed 
about the reason of failure and corrective measure to be undertaken. For non-DBT services, 
there is lack of information/status about the status of application and output. 
• 
Delay/Challenge in receiving payments due to unstandardized Payments: The payments 
are often done in a decentralized manner at the discretion of the government employees and 
banks of different districts. This creates unstandardized mechanism of payment timing, 
frequency or amount across the state. Citizens face challenge of delayed payment and no 
payment. They also sometimes do not get to know which month’s (period) benefit has been 
transferred to their account. In addition, there are challenges related to payment reconciliation 
due to which re-initiation of failed transactions gets delayed.

• 
Lack of awareness about which bank account is the benefit getting transferred to (Bank 
Account Mapping Issue): For receiving their cash benefits, the citizen needs to either 
provide Aadhaar number (seeded with bank account) or provide bank account number. In 
cases multiple bank accounts are seeded with Aadhaar, the citizen remains unaware about 
the bank account to which cash benefit is being transferred. In some cases, the concerned 
government department force the citizen to open new bank account as per the scheme, this 
leads to additional confusion in the minds of the citizen. Also, while some schemes would 
make Aadhaar based payments i.e. benefit gets credited to the account linked to Aadhaar in 
NPCI Mapper, other schemes make account based payment i.e. the account number 
provided by the citizen at the time of application (this may also be the new bank account that 
citizen was required to open at the time of enrolment into the scheme). This aggravates the 
challenge of lack of awareness about which bank account is the benefit getting transferred to.

b) 
Problems from Government Perspective

1 PFMS is an IT system which maps all the source and destination bank accounts involved in benefit transfer. It helps 
in verification of beneficiary details, just in time fund flow preventing parking of funds, disbursal of payments through 
both Aadhaar & Bank account enabled modes and obtain utilization certificates for government departments.

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 21 of 245

The government also face multiple challenges in terms of benefit disbursement which are 
mentioned below:

• 
Leakages due to delivery of benefits to ghost/duplicate beneficiaries: In most of the 
schemes, the benefits are disbursed to the beneficiary in their bank account, details of which 
are not verified. This leads to money being disbursed to unverified account which may belong 
to individuals who are not beneficiaries of the scheme. Disbursements under many schemes 
happen from the district level. There are cases where one beneficiary may place multiple 
applications through multiple districts and in absence of a verified unique identity to de-
duplicate them, there is duplication in benefit disbursal.  The government does not utilize 
financial address verification services available in payment platforms such as Public Finance 
Management System (PFMS). Consequently, only in some services the government can 
verify the authenticity of the financial address and unique id of the beneficiary. As 
Government of India mandates use of PFMS for centrally sponsored scheme only, this issue 
is more prevalent in State Sponsored Schemes.

• 
Inefficient utilization of government funds: The respective Drawing and Disbursing 
Officers withdraw the designated amount from treasury and park the same in their designated 
bank accounts. Thus, the government does not get accurate visibility of its entire cash 
balances, actual amount disbursed to beneficiary, loose interest income and is unable to 
deploy funds efficiently.

• 
Delay in obtaining Utilization certificates: Due to decentralization, payment mechanism, 
and practices followed by different regions, there is low degree of standardization. This lack 
of standardization leads to inconsistent reporting, inadequate control on expenditure, 
inefficient reconciliation and delayed generation of utilization certificates.  
• 
Inefficient reporting of DBT data in state schemes: In absence of robust beneficiary 
management system, reports on DBT transactions are generated manually and data entry 
operators often need to enter data into multiple systems. The manual nature and redundancy 
of data entry activities leads to delay and erroneous reporting of DBT data.

c) 
Envisioned state

Beneficiary management system and Aadhaar authentication ecosystem required for in-kind 
benefit disbursement will be provided to all services in the state on basis of requirement provided 
by respective departments. For cash disbursement, all public services would be linked to PFMS. 
This will enable verification of bank accounts and propel Aadhaar based payments in the state. 
Also, there would be provisions for citizen to know which account has been credited with the 
benefit.

From a government perspective, they would gain more financial control and will have complete 
visibility on funds present in different government accounts, which will help prevent parking of 
funds and facilitate just-in-time fund disbursals. Utilization certificates would be generated 
automatically once all departments start using PFMS for payments to beneficiaries. Leakages

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 22 of 245

occurring due to duplicate or ghost beneficiaries would be eradicated owing to the Aadhaar 
authentication ecosystem and beneficiary management systems explained earlier.

The envisioned state for ‘Benefit disbursal’ stage of Government to Citizen service delivery can 
be summarized as:

• 
Timely disbursal of benefits to the correct beneficiaries 
• 
Easy to use provision for citizens to know scheme-wise which account has been credited 
with the benefit and in which bank account will Aadhaar based payments get credited 
(which bank account is mapped to Aadhaar in NPCI’s mapper) 
• 
Periodic updates on status of benefit disbursal (amount, date, bank account) to be 
provided to citizens 
• 
All public services dealing with in-kind benefit disbursal to have robust beneficiary 
management system and Aadhaar authentication mechanism 
• 
All public services dealing with cash disbursement to have robust beneficiary 
management system linked with PFMS for fund flow and disbursement of benefits to 
beneficiaries 
• 
Beneficiary Management Systems of state and centrally sponsored schemes integrated 
with State DBT portal resulting in efficient and auto-update of DBT data on the portal

## 1.3.4. Feedback and Grievance Redressal

The previous section explained about public service disbursement. Once disbursement is 
completed, there are limited avenues through which feedback can be obtained from the citizen 
on various parameters of public service delivery. Presently, e-District services use the Rapid 
Assessment System (RAS) to get citizen feedback. This system leverages SMS to get feedback 
from citizens. However, most services in the state do not have a standardized method of obtaining 
citizen feedback.

Similarly, public grievances can arise across different stages of service delivery lifecycle. 
However, at present there is no standardized IT enabled platform that can track and resolve 
grievances. Most citizens approach the grass root or frontline officials with their grievances and 
there is no stipulated timeline by which it has to be resolved. The quality of response also varies 
on a case to case basis.

a) 
Problems from Citizen Perspective

The citizen face multiple challenges in terms of feedback and grievance which are mentioned 
below

• 
Limited mechanism to give feedback: At present, there are limited mechanisms in the 
government to provide objective feedback of public services, which can be analysed by 
government to bring improvements in future. Rapid Assessment System (RAS) is a 
Government of India system which asks for feedback from the citizens through SMS. 
However, they have a common template, and usually people do not provide the right phone 
numbers and/or do not reply to SMS.

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 23 of 245

• 
Cumbersome grievance procedure: At present, there is no unified and easy to use 
mechanism to register the grievance. In absence of an easy to use mechanism, the citizens 
often resort to informal grievance or submit their grievance manually. Given the low rate of 
literacy in state, the citizen face challenge in submitting written application. For submission 
of the written application, the citizens are often required to visit District or State Headquarters 
leading to loss of time and wages.  
• 
Lack/Absence of transparency regarding updates/information about the status of 
grievance redressal : Even when the grievance is registered, there are no updated provided 
to citizens on the action taken by the government to timely resolve the grievance. In some 
cases, the grievance may be marked as resolved without solving it to the citizen’s 
satisfaction.

b) 
Problems from Government Perspective

The government also face multiple challenges in terms of feedback and grievance which are 
mentioned below:

• 
Limited mechanism to collect feedback for improvements: In most public service 
delivery, either there is no provision to collect citizen feedback or the feedback is not collected 
in a structured manner. Due to lack of analysable feedback, the ability of the government to 
bring improvements gets severely constrained.  
• 
Lack of mechanisms to track and resolve grievances: There are a few grievance 
redressal systems (Lok Swaraj, District Helpline, etc.) which exists in silos and do not 
address all the services. There are no comprehensive digital systems which can accept 
grievances, assign them to the concerned individual and track the resolution of grievances 
as per stipulated SLAs. As a result of this, government fails to address concerns of citizens 
in a time bound manner which sometimes result in dissatisfaction or mistrust in the 
government.

c) 
Envisioned state

It is envisioned that the state will develop a system which can be used by all departments to 
obtain feedback from citizen. There will be provisions to create customized feedback for each 
service and obtain through multiple channels viz. a call, SMS, Web form, push notifications on 
mobile phone etc.

Similarly, there will be a common IT enabled grievance platform which can be availed by all 
departments. Grievances can be lodged by citizen through multiple channels viz. a call, SMS, 
Web form, push notifications on mobile phone etc. The department and citizen will be able to 
track progress on resolution. Accountability and timelines for grievance resolution would be fixed 
resulting in faster and reliable grievance resolution.

The envisioned state for ‘Feedback and Grievance Redressal’ stage of Government to Citizen 
service delivery can be summarized as:

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 24 of 245

Effective feedback collection 
from citizens for all public 
services and analysis of the 
same to improve delivery of 
public services in the state

Making use of an online, multi-channel, customizable 
mechanism being used by different departments

Effective 
redressal 
of 
grievances through one stop 
grievance 
redressal 
mechanism for all public 
services in the state

Making use of a robust digital grievance redressal 
mechanism, accessible across multiple channels, being used 
by different departments for registering grievances for all 
public services in the state, assigning concerned officials for 
redressal, tracking redressal status and reporting the same 
to citizens

## 1.4. Benefits of Envisioned State of Service Delivery to

## different stakeholders

The tangible benefits of the implementation of the Integrated Proactive e-Governance as potential 
savings in Direct Benefit Transfer. The World Bank’s document states the following:

The Government of India DBT Bharat Portal states that Total Funds Transfer in Centrally 
Sponsored Schemes (CSS) for both Cash and In-Kind Transfers is INR 1,70,377.11 crore 
in FY 19-20 (cumulative) as per DBT Bharat portal. Estimated savings across all states 
for these CSS schemes are estimated at 17 percent of expenditure arising from the 
elimination of duplicate, non-existent and ineligible beneficiaries. The savings 
accruing to the selected Program schemes are assumed to be of the same order as 
reported savings on Central Schemes because states implement all schemes and savings 
from Central schemes comes from state implementation. No explicit savings will accrue in 
the first three years i.e. 17-18,18-19 and 19-20. Instead we assumed that savings will start 
accruing from 2021-22 onwards. Total approximate normative budget allocation for 
selected schemes in 2021-22 and 2022-23 will be INR 13,086,466,159. Applying the 
national estimated savings rate of 17 percent to the selected state schemes implies that 
in financial year 2021-22 and 2022-23, the Government of Chhattisgarh will save 
approximately INR 2,224,699,247. If we average the savings over the project lifecycle, 
Result Area 4 is expected to yield approximately INR 44.49 crore per year. Therefore, total 
savings for the last two years of project is expected to be INR 88.98 crore, as compared 
with total project expenditure for Result Area 4 of INR 70 crore.

The envisioned stage of service delivery covered in the previous section will benefit citizens and 
residents, government, and the private sector. Some of the key tangible benefits to the 
stakeholders are described below:

## 1.4.1.1. Citizens and Residents

• 
Citizens will get hassle free, assured and on-time delivery of government services and 
benefits.  
• 
Citizens will get easy and direct access to the government without any intermediaries

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 25 of 245

• 
Increased convenience 
o All public services online and at service delivery centres across the state 
o Doorstep service delivery 
o Documents/Data to be provided only once 
o Proactive and 1-minute service delivery 
o Single interface to interact with Government (One app, One portal, One login) 
• 
On time delivery of benefit amount directly into bank accounts 
• 
Unified Grievance Redressal – One place for all grievances 
• 
Data driven design of schemes 
o Targeting right beneficiaries  
o Minimizing exclusion/inclusion errors 
• 
High transparency – Enhanced visibility into the processing and delivery of services

## 1.4.1.2. Government

Leadership 
• 
The political leadership will be able to win the trust of the people by 
making public services accessible, transparent and convenient 
• 
Reduction in inefficiencies in public service delivery will allow more 
fiscal elbow room to plan and launch new schemes for socio-economic 
development of the state 
• 
Accurate targeting of the beneficiaries 
• 
Data driven governance will allow the government leadership to have 
better situational awareness of the welfare initiatives while they are 
being rolled out on the ground. 
• 
Better monitoring of welfare initiatives

Policy Makers 
The policymakers will have access to the right tools and accurate data and 
insights to design effective policies for the state

Administrators 
• 
Zero cost to enable online service delivery for departments - Make 
available all G2C services online (Accessible across Service Delivery 
Centres across the state, Mobile App, Web portal, Call Centres) 
• 
On-time transfer of monetary benefits into citizens’ banks accounts 
(DBT through PFMS for all state schemes) 
• 
Access to real-time performance data to take targeted actions 
• 
High transparency

Field Staff 
The digital tools will enable the government staff providing the services at 
the last mile to do so with higher confidence, more effectively and will reduce 
the probability of errors.

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 26 of 245

1.5. Key Stakeholders

IPeG is a transformational program which will involve a wide variety of stakeholders. The 
stakeholders have been category as Internal Stakeholders which are internal to the Government 
of Chhattisgarh and External Stakeholders which are outside the Government of Chhattisgarh. 
The key stakeholders have been listed out in the table below:

Stakeholder 
Benefits or Role/Participation

Internal Stakeholders

DIF - Directorate of 
Institutional Finance, 
Finance Department, 
GoCG

Nodal body for implementation of World Bank’s Chhattisgarh Public 
Financial Management & Accountability (CPFMAP2) Program

CHiPS 
The implementing agency for IPeG project under CPFMAP program. 
The enabling agency who will be responsible for:

• 
Design, implementing and maintaining the IPeG solution,  
• 
Design and implement all the technology solution components 
envisaged under IPeG  
• 
Establish/utilize the shared infrastructure which can be utilized 
by all departments 
• 
Handholding the line departments for bringing transformation 
in their service delivery including technical and functional 
support services to line departments 
• 
Undertake Change Management and Capacity Building 
Exercise

2 World Bank Program Appraisal Document 
(http://documents1.worldbank.org/curated/en/858051551063626207/pdf/India-Chhattisgarh-Public-Financial-
Management-and-Accountability-Program-Project.pdf)

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 27 of 245

Stakeholder 
Benefits or Role/Participation

Line Departments 
that deliver G2C 
services, welfare 
benefits through DBT

All these departments will have one, some or all the following benefits:

• 
End to end digitization of service delivery workflow 
• 
Better beneficiary data quality 
• 
Robust beneficiary management system 
• 
Reduced turnaround time, cost and effort for delivery of service 
• 
Reduced leakages and pilferages in service delivery 
• 
Better tracking and resolving of public grievances 
• 
Better policy planning through availability of wide range of 
anonymized, secure beneficiary data

Some departments like the Food and Civil Supplies Department may 
also play a role of enabler. Using the Public Distribution System (PDS), 
the social beneficiary database under the IPeG program may be 
initiated.

All the departments will also have to comply with provisions of 
applicable laws/regulations around Aadhaar, Data Privacy/sharing, 
Data Exchange Policy drafted for exchange of data under IPeG 
program, Lok Sewa Guarantee Act (LSGA), relevant provisions of IT 
Act and other applicable laws/regulations.

District 
Administration

Implementation of processes and systems at the field level to enable 
service delivery

External Stakeholders

Residents of 
Chhattisgarh

• 
Enhanced quality and ease in availing core and enabling 
services at the initial stages 
• 
Reduced time, cost and effort to avail all G2C services 
• 
Pro-active delivery of services, without them having to apply for 
it

Government of India 
Provide the policy frameworks and standards for e-Governance, Digital 
Services, Digital Payments, etc.

INTRODUCTION

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 28 of 245

Stakeholder 
Benefits or Role/Participation

The World Bank and 
its Independent 
Verification Agent

They are responsible for providing loan to carry out the execution of 
IPeG project as a part of Chhattisgarh Public Financial Management & 
Accountability Program. There are Disbursement Linked Indicators 
(DLIs) which the state government needs to achieve and upon 
achieving it, World Bank will release funds post verification of DLIs.

The verification of the DLI will be performed by the Independent 
Verification Agent (IVA) which has been selected by the GoCG. This 
IVA will evaluate the attainment of disbursement linked indicators 
(DLIs) finalized with the help of the World Bank. Only, after the DLIs 
have been met as per conditions set, will the World Bank release the 
requisite funds.

Service 
Delivery 
Outlets and Doorstep 
Delivery Agents

Provide support to the residents in availing the public services in 
assisted mode of service delivery

Private 
Sector 
Entities

Utilize the data and service for the purpose of delivering their services 
to end-customers

Non-Government 
entities, 
Research 
agencies 
and 
Academia

Utilize the open data for purpose of research and innovation

Consultancy Firm 
Provide design and implementation support and subject matter 
expertise for design and implementation of the planned initiatives

System Integrator (s) 
(to be selected)

Design, Development, Operations and Maintenance of IT solutions 
under IPeG project

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 29 of 245

2. SOLUTION OVERVIEW

Different interventions across process, technology and legal frameworks would need to be carried 
out to achieve the objectives of the program.  The technology interventions would specifically 
need assistance from the incoming System Integrator. In following sections, design principles 
have been outlined for understanding of bidders and an overview has been provided on the 
technology interventions that would be required under the IPeG project. The exact scope of work 
is a subset of these interventions and have been outlined in the upcoming sections.

## 2.1. Design Principles

The principles of the design are fundamental rules which must be adhered to, during the design 
and implementation of the program. They act as a guide in decisions involving complex and 
ambiguous scenarios. The following design principles have been envisaged for the IPeG 
program:

● Autonomy and Choice: The departments should have the autonomy to design and 
operate their public services and they will also own the corresponding data. They should 
also have the choice to use some or all services from bouquet of services offered by IPeG 
platform. Similarly, the citizens should also get multiple choices to access and avail the 
public services.

● Evolving by Nature: The departments should be able to go through its service delivery 
maturity curve as per its own context. The services offered to the departments as well as 
the citizens should also evolve with time and requirements.

● Citizen Centric: The main outcome of the program is to increase citizen’s convenience. 
Thus, the entire experience of the citizen in public service delivery should be designed so 
as to provide maximum convenience to the citizen.

● Inclusive: The program benefits should reach all sections of society without any barriers 
irrespective of their social, economic, physical, and educational status.

● Minimalistic: Only those components, services will be developed and only those data 
elements should be captured and stored which are bare minimum to achieve the intended 
outcomes. Also, the program should be designed in a manner that requires minimum 
efforts and cost.

● Reusable and Shared Assets: The program should be designed in a manner to reutilize 
and share the assets i.e. components, services, data, processes, people, facilities, 
infrastructure, etc.

● Management by Exception: In the normal course, decisions should be based on pre-
configured rules and procedures with minimal human discretion. Administrative 
interventions should be needed only in exceptional cases, the causes of which should be 
addressed to reduce the number of such instances.

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 30 of 245

● Privacy by design: The principles of privacy should be embedded in the design and there 
should minimal or no discretion or authority to overrule the privacy provisions.

● Democratisation: The program should democratise creation and consumption of assets 
(processes, data, services, tools, etc.). Authorized government and private entities should 
be able to repurpose, extend, customize, and contextualise some of the assets to suit 
their own needs and context. Non-personal, non-sensitive and aggregated data should be 
emitted to be used by wider stakeholders.

● Modular: Each component should be minimalistic, independently replaceable and 
extensible. The interaction amongst various components should be managed through 
standards-based protocols (plug-and-play).

● Scalable: The program is intended to deliver the public services to all citizens and 
departments. The components and utility of the program is expected to start small but 
grow to scale, thus all the components should have the provision to extend and scale.

## 2.2. Technology Interventions

## 2.2.1. Business Requirements

The broad business requirements that technology interventions under IPeG need to cater to, 
basis the envisioned state of service delivery across the lifecycle of service defined in the previous 
chapter, are described below:

• 
Service Discovery, Application, Approval and Delivery: This comprises end-to-end 
process of public service delivery i.e. service discovery, service eligibility check, 
authenticate identity (identify applicant), submission of application for services, fetch data 
from connected trusted data sources through data exchange platform, payment of service 
fee by citizens, tracking of application status, validation/scrutiny/review/approval of 
submitted application, disbursal of service output (certificate/intimation/monetary 
benefits/in-kind benefits)to the citizens, etc. 
• 
Grievance Redressal: This comprise of set of services relating to end-to-end process of 
grievance management i.e. grievance submission, tracking of grievance redressal status, 
management/monitoring of grievance, resolution of grievance and reopening of 
grievance. 
• 
Scheme Analysis and Policy Planning:  This comprise of set of services relating to end-
to-end process of scheme analysis and policy planning i.e. analysis of existing schemes, 
data ingestion/upload, data analysis and visualization, budgeting and design of new 
schemes/policies, etc.

These broad business requirements would be catered to by a number of service and solution 
components that would be offered by IPeG.

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 31 of 245

## 2.2.2. Functional Architecture

The IPeG solution comprises of the multiple layers which are as follows:

• 
Business Services: These are broad business services that IPeG plans to deliver to the 
end users (Citizens/Government users) as part of the business solution covered in 
previous section. To enable delivery of these broad business services, a number of 
technology solution components would be required. 
• 
Users: The IPeG would be accessible for different types of users which will utilize it to 
deliver the above business services. 
• 
Access Channels: The IPeG would be accessible over multiple channels (web, mobile, 
service delivery centres, Govt. offices etc.). This will ensure that the services provided by 
IPeG are available to users in a manner which is convenient to them. 
• 
IPeG Toolkit: This will be a set of components which can be utilized by the onboarded 
departments to (i) deliver their services without needing to establish their own IT systems, 
and (ii) augment their services by plugging the toolkit(s) into their existing IT systems. 
• 
IPeG Platform: The platform will be responsible to deliver a set of services to different 
Government departments/organizations. The platform will have components such as 
Platform Services, Data Exchange Platform, Data Sources etc. 
• 
IPeG Internal Systems: For entire solution to work efficiently, the internal systems will be 
utilized.  
• 
Infrastructure and Operations: The infrastructure will be established, and operations will 
be performed from the perspective of hosting infrastructure, network, software and 
security. 
• 
External Systems: IPeG system will interact with external systems, from Government of 
India and Government of Chhattisgarh, to deliver the services under IPeG.

The diagram intends to provide a holistic view of all components in IPeG that have been 
discussed and represents the functional architecture under IPeG.

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 32 of 245

Figure 2: Functional Architecture

## 2.2.3. Technology Solution Components

The different technology components can be broadly be classified as:

1. Toolkit - These will be set of applications/tools which can be utilized by departments to

cater to their requirements. Departments may choose to use all applications/tools/services 
offered as Toolkit or they can choose to use only a select few applications/tools/services. 
The purpose of these tools would be to minimize investments to be made by different 
government entities in developing/purchasing the same application for the same business 
need.  
Some of the departments may already be using some IT application which is similar to 
the ones offered under IPeG toolkit. These departments may either continue to use their 
existing systems or migrate to applications/tools offered as IPeG toolkit.

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 33 of 245

2. Platform Services - The IPeG platform will offer a set of services which can be used by

public service delivery systems used by different departments. The platform-services 
would be made available to both:

a. Departments using their own service delivery/other applications (In this case for

departments’ applications to be able to consumer platform services, they will need 
to adhere to a set of digital standards to be published by CHiPS for IPeG program) 
b. Departments utilizing the service delivery application/other applications provided

as IPeG toolkit solutions.  
These platform-services will function as independent units having defined input and output 
protocol which will enable it to be developed, maintained, and scaled independent of one 
another. The departments may choose to use one or more of these services.

3. Data Sources (Social Registry) - The data sources are trusted sources of data elements

(information and documents) which are required for the purpose of public service delivery 
to the citizen. One of the key pre-requisites to enable achievement of envisioned state of 
service delivery is exchange of data between departments. Data sources are trusted 
sources of data residing in different departments that would store and share data with 
other data sources/applications.

4. User Access Channels and associated Technology Components: These components

are front-end interfaces to the end users. The IPeG program is experienced by the end 
users through these interfaces.

It may be noted that Toolkit solutions offered under IPeG would be designed in a way to enable 
consumption of Platform services offered under IPeG and interact with Data Sources onboarded 
onto IPeG platform, and integrated with user access channels and associated technology 
components, as per requirement. For e.g. Service Delivery Application (BPM) would be integrated 
with Common Services Portal (Web and Mobile application), DBT Portal (for DBT schemes 
onboarded onto Service Delivery Application), Single Sign-on.

The brief explanations of different technology components are given below:

Component 
Brief Description

1) 
Toolkit

Service Delivery Application 
This toolkit may be used by the departments to digitize their 
entire process flow i.e. application form, payment receipt, 
workflow, and output (certificate and direct benefit transfer).

Grievance Redressal 
Solution

The IPeG aims to create a unified platform to manage all 
grievances across the state of Chhattisgarh. This module will 
be used by citizen to lodge grievances, notify relevant 
government departments of new grievances, delegation and 
resolution of grievances, escalations for SLA breaches for 
existing grievances and generation of reports for monitoring 
purposes. This system will also be integrated with existing 
grievance management systems, if any, of the departments.

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 34 of 245

Component 
Brief Description

Scheme Analysis and Policy 
Planning

This solution will help the departments to analyse information 
and create actionable insights, reports, dashboards, and 
insights using the vast amount of data spread across the 
departments. Based on information available with government 
across its different department databases, the policy planning 
tool would help departments to:

• 
Monitor the effectiveness of operational schemes 
• 
Enable the design of new programs, schemes and 
policies 
• 
Undertake scheme budgeting and rationalization

Data Collection Tool 
This tool shall assist departments to collect data and enhance 
data quality. It will assist in improving quality of existing 
database for a department and also enable collection of high 
quality data through user friendly interface and pre-defined, 
easily configurable business rules of data validation.

Advanced Analytics Tool 
This tool will be used by departments to undertake statistical 
modelling and rule-based analysis to get detailed insights into 
how their schemes are being implemented. The analytics tool 
will allow the user to use statistical models to perform Advanced 
Analysis, Business Intelligence etc., Departments can fetch 
cross department data in a de-identified form to run statistical 
models

2) 
Platform Services

Category 1 – Aadhaar Related Services

Aadhaar Vaulting  
The government entities will be able to use the services of the 
Aadhaar Data Vault for securely storing the Aadhaar number 
collected by them for delivery of respective services. 
Departments in return will get a Reference Key, unique for an 
Aadhaar number, generated by the Aadhaar Data Vault 
system, that they can store in their systems.

‘Aadhaar Vaulting’ as a service would prevent all departments 
to set up their own separate Aadhaar Data Vaults resulting in 
significant cost and effort savings. Centralized Aadhaar Data 
Vault maintained by CHiPS under IPeG, would cater to 
Aadhaar Vaulting needs of all the government organizations in 
the state.

Enabling System

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 35 of 245

Component 
Brief Description

Aadhaar Data Vault will be provided by CHiPS, which would act 
as an enabling system to provide ‘Aadhaar Vaulting’ service to 
all Government organizations of Chhattisgarh.

Identity Authentication 
(Aadhaar Authentication and 
non-Aadhaar based) and 
obtain demographic details 
(e-KYC) as in Aadhaar

For delivering the public services, the government departments 
may be required to authenticate the citizens and/or obtain their 
demographic details. IPeG program would help facilitate 
identity authentication as (a) Aadhaar based identity 
authentication, 
and 
(b) 
Non-Aadhaar 
based 
identity 
authentication.

Enabling System

Aadhaar Authentication Ecosystem will be provided by CHiPS, 
which would function as AUA (Aadhaar User Agency) or ASA 
(Aadhaar Service Agency) and provide departments the service 
to authenticate identity and fetch demographic data (e-KYC) as 
in Aadhaar

Aadhaar Seeding Validation 
Once Aadhaar is seeded in department database, there might 
be two levels of validation a department might need to perform. 
One, whether the Aadhaar number itself is a valid or correct 
number and two, whether the Aadhaar number is seeded 
against 
the 
right 
beneficiary 
information. 
Additionally, 
department might have the need to validate whether, the 
Aadhaar number is linked to a bank account to initiate Aadhaar 
based payments. The Aadhaar seeding validation service will 
cater to all these three needs of a department, ensuring 
accurate Aadhaar seeding in department database.

Enabling Systems

This service shall be provided through a combination of:

1) Front-end validations like application of Verhoeff

algorithm to verify sanctity of the Aadhaar number itself  
2) Integration with Aadhaar authentication ecosystem to

check whether the combination of Aadhaar number and 
demographic details in beneficiary database of 
departments match with the combination of Aadhaar 
number and demographic data as in Aadhaar, and 
seeding has been done accurately or not. 
3) Integration with NPCI mapper to check linkage of

Aadhaar number and bank account

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 36 of 245

Component 
Brief Description

Category 2 - Payment related services

Benefit Disbursal through 
PFMS/ iFMS

This will be a standard service of ‘Benefit disbursal through 
PFMS/ iFMS’ for DBT schemes of departments. This shall 
enable these DBT schemes to make cash disbursal to its 
beneficiaries through PFMS system of Government of India/ 
iFMS system of GoCG.

Enabling System

This service would be enabled through a ‘Platform for payment 
through PFMS/ iFMS’ , which would act like a bridge between 
different scheme systems and the PFMS/ iFMS system.

Accept Payment (from 
applicant) Service

The government is expected to accept payment of fees to 
provide public service and citizen is expected to make a 
payment of fees to government for availing public services. To 
increase the convenience of citizen, the government should 
enable the multiple modes of payment such as UPI, IMPS, 
Internet Banking, Debit Card, Credit Card, etc

Applicants should be provided the facility to make different 
payments (service fee, service charge etc.) through multiple 
digital payment modes at the time of submission of application.

Enabling Systems

• 
Integration of service delivery application with different 
digital modes of payments  
• 
Settlement and reconciliation system to settle payment 
collected from applicant among different agencies 
involved in service delivery

Category 3 – Data related services

Fetch Data/Document 
When the citizens requests for service delivery, this service will 
be used to fetch data/document from registries as well as other 
public service database and auto-populate the service 
application forms using the fetched data. This service will also 
be used at the time of verification of these application forms by 
the government officials.

Enabling System

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 37 of 245

Component 
Brief Description

Data Exchange Platform and associated data sources - A data 
exchange platform would be developed that shall enable 
exchange 
of 
data/documents 
between 
different 
departments/government organizations of Government of 
Chhattisgarh.  This platform shall be governed by a Data 
Exchange Framework and Guidelines.

Fetching of data from different data sources (Federated Social 
Registries, other registries, databases) would be facilitated 
through Data Exchange Platform.

Push Data/Document 
When the citizens’ data gets updated in the trusted source, this 
service will be used to inform other databases/registries, which 
have subscribed to such updates/changes.

Enabling System

Data Exchange Platform and associated data sources

Data and/or Document 
Validation

This service can be used to match the available data/document 
against the data/document stored in registries and public 
service databases. One of the use case is when the 
government official wishes to validate the data/document 
submitted by an applicant to avail a public service - this platform 
service will be used to match the data/document received 
during the application submission and will be verified against 
the data/document present in the concerned trusted data 
source. .

Enabling System

Data Exchange Platform and associated data sources

Publish/Fetch documents 
to/from Digi locker

The departments or the citizen themselves can store/fetch 
issued documents (e.g. marksheets, certificates) to/from the 
Digi-locker. This service may be used by the departments to 
publish/fetch their documents to/from the digital locker with due 
consent from the citizen.

Enabling System

Data Exchange Platform and Digi-locker

Anonymisation of data 
To ensure the privacy of citizens data, there will be a need to 
anonymize the citizen’s data. Through anonymized data it is not 
feasible to identify the individual to whom the data corresponds 
to. This will be useful for use-cases of analysis of schemes and 
design of new policy/schemes, etc.

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 38 of 245

Component 
Brief Description

Through this service, departments would be able to anonymize 
their data. Beneficiary database of departments would be the 
‘input’ and they would receive ‘anonymized data’ as an ‘output’.

De-identification of data 
To ensure the privacy of citizens data, there will be a need to 
de-identify the citizen’s data. Through de-identified data it is 
feasible to re-identify the individual to whom the data 
corresponds to. This will be useful for use-cases of data 
analytics, policy planning, etc.

Through this service, departments would be able to deidentify 
their data. Beneficiary database of departments would be the 
‘input’ and they would receive ‘deidentified data’ as an ‘output’.

Telemetry 
This service will be used to generate a stream of analysable 
anonymized input about system behaviour. The stream of data 
generated through this system, Processes, Integrations can be 
utilized to improve the system, Process, performance and also 
designing new schemes.

Category 4 – Other Services

Collect Feedback 
This service will be used to collect citizen feedback and 
satisfaction. The feedback will be collected for each 
interaction of the citizen with the government for public service 
delivery.

Schedule Appointment 
This service will be used by the citizen, service delivery agents 
or government department to schedule appointments on basis 
of business requirements like doorstep delivery, re-submission 
of documents based on return remarks provided by approving 
authority etc.

Messaging 
This service will be used to email notifications and message 
alerts to the citizens and government departments, depending 
upon business requirement.

Translation 
This service will obtain the data in one language and translate 
the data in another language.

Single Sign-On 
This service will be used to do enable the Single Sign-On for 
citizens and government users across all applications 
integrated with Single Sign-on

Enabling System

This single sign-on application will be designed to integrate all 
the different applications for service delivery used by different

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 39 of 245

Component 
Brief Description

departments under a single authentication domain. It is a 
centralized session and user authentication service in which 
one set of login credentials can be used to access multiple 
applications. The service authenticates you one on one 
designated platform, enabling the user to use all services 
without having to login and logout each time. Once the user 
logins to the SSO, all the services that comply SSO integration 
will be auto-logged in by sharing SSO session.

After login to SSO, the user can move seamlessly between 
multiple services (services integrated with SSO).

3) 
Data Sources (Social Registry)

Federated Social Registry3 
(Centralized and 
Decentralized)

The registries are trusted sources of data elements (information 
and documents) of residents’ whose native state is 
Chhattisgarh and people living in Chhattisgarh state) of the 
state, which are required for the purpose of public service 
delivery to the citizens.

Social registries containing citizen data would broadly be of 
following two types:

• 
Federated Social Registry (Centralized):  
This would centrally store some commonly used resident 
data at one place viz. Name, Date of birth, Gender, 
Address, Ration card number, Aadhaar Vault ID (Reference 
number) etc. The exact set of data fields will evolve and get 
finalized during course of the project. 
• 
Federated Social Registries (Decentralized):  
These registries would store information about residents 
specific to particulars schemes/service. This will be hosted 
by concerned departments which are owners of respective 
information.  A few examples of fields in this registry are 
disability status, Highest Degree Name and Year, etc. 
• 
SRN Vault 
The IPeG model is based on two ID concept, one 
foundation ID (Aadhaar) & another functional ID named as 
Social Registry ID Number (SRN ID). For enabling data 
exchange between departments (those departments 
integrated with IPeG ecosystem), SRN ID is required to 
generate and seed in department databases along with

3 "Registries are shared digital infrastructure onto which authorized issuing agencies publish digitally signed data 
about users, entities, or other assets/resources allowing consented and controlled access to other authorized service 
providers for digital verification and usage."

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 40 of 245

Component 
Brief Description

Aadhaar reference ID against each beneficiary. Using SRN 
as functional ID, data exchange gateway will facilitate the 
departments for secure information exchange between 
Information Users (Citizens, Departments, Call Centre 
Agents, Service Delivery Agents, etc.) and Information 
Providers (Federated Social Registries, Other Registries) 
through a pre-defined data exchange rules and protocols.

Public Services Registry 
The government delivers various public services to the citizens. 
Each of these public services have its unique features i.e. 
eligibility conditions, application data elements, access points, 
process, timeline, fees, etc. This registry will store the 
information about these unique features. This registry will be 
used to respond to citizens enquiry about these public services 
as well as during the proactive service delivery to the citizens.

Every public service/scheme shall have a unique ‘Public 
Service ID’. This ID shall be used to uniquely identify a Public 
Service under IPeG program.

Rules Database 
This database will contain all the business rules. A key purpose 
of this registry will be to store codified rules as defined in the 
Data Exchange Policy which will form the basis for Data 
Exchange Framework.

Consent Repository 
 The 
collection, 
storage, 
processing/authentication 
and 
exchange of data may require consent from individual to whom 
the data belongs, depending upon nature of the data being 
shared and the legal framework governing the same.

During citizens’ interaction with IPeG program, required 
consent from citizens as per extant laws/Data Exchange Policy 
of IPeG program, will be obtained in electronic format as per 
Electronic Consent Framework’ of MeitY.

Every department will maintain its own set of consent obtained 
from citizens. The feature to obtain and store consent would be 
made available in BPM solutions offered under IPeG. However, 
if a general consent for use in IPeG program is obtained from a 
citizen, this will be stored by CHiPS in a ‘Consent Repository’ 
under IPeG program.

Other Registries and Index of 
Registries

Over a period of time, as the program gets rolled out, other 
registries to meet the requirements of departments and IPeG 
system, shall be created and rolled out.

An index of registries shall also be created, that shall contain:

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 41 of 245

Component 
Brief Description

i. List of all the registries under IPeG program, and what it

stores 
ii. Data fields - All kinds of data viz. negative list, data fields

for whom masters have been defined along with names 
of such masters, data field for whom master have yet not 
been defined.  
iii. Other data fields, as required, as the program gets rolled

out

4) 
Access Channels

Common Services Portal 
In the proposed scenario, all public services would be 
accessible to citizens through a common portal irrespective of 
whether the departments use an existing application or 
application for online delivery of services (BPM solution) offered 
under IPeG. This ‘Common Services Portal’ would be 
accessible to service delivery agents across the state – LSKs, 
CSCs, CHOiCE Centres, citizens and government users.

Departments, which currently offer their services through their 
own portal would need to offer their service on this Common 
Services Portal in addition to offering it on their portal, once 
onboarded on IPeG. They may also choose to discontinue their 
own front-end portal after having listed their service on the 
common front-end portal (Common Services Portal).

Mobile Application 
This app will provide the same range of functionalities as that 
of the common services portal on mobile platform. It will act like 
an aggregator wherein all public services of Chhattisgarh can 
be availed through this single app for citizens. Similarly, 
government officials can access this app and perform their 
monitoring and approval duties as per public services allotted 
to them. The number of public services made available through 
this app will keep increasing as more and more public services 
are onboarded to IPeG.

State DBT Portal 
Portal for maintaining DBT data about the various Direct Benefit 
Transfer (DBT) schemes operational in the state of 
Chhattisgarh. This portal is in turn integrated with the National 
DBT portal (DBT Bharat).

State DBT portal shall also be integrated with different 
beneficiary management systems of the state including the 
service delivery application (BPM) offered under IPeG to 
facilitate fetching of DBT data onto State DBT portal from these 
systems.

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 42 of 245

To enable implementation of the above-mentioned technology components, enabling technology 
systems that need to be in place or the systems with which the above-mentioned technology 
components would interact are capture below.

Component 
Description

Infrastructure and Operations

Hosting Infrastructure 
The IT and Non-IT systems necessary for hosting the IPeG 
solution will comprise of virtual environment (cloud) with a 
business continuity setup. This infrastructure should be able to 
start with the initial requirements and should be scalable to meet 
the long-term requirements of the program. To prevent vendor 
lock-in, this should be built on the commodity infrastructure and 
should be portable across different MeitY empanelled Cloud 
Service Providers without any major software code change. The 
administration, maintenance and operations of the hosting 
infrastructure for IPeG program will be carried out by the MSI

Software Lifecycle 
Management

Since IPeG platform applications are proposed to be on 
Microservice based architecture, it is essential that end to end 
automation of development, testing and deployment happens 
through DevSecOps. It is proposed to be scalable platform for 
automation of CI/ CD/ CT (Continuous Integration/ Continuous 
Development/ Continuous Testing) activities as a centralized 
DevSecOps implementation.

Each application under IPeG platform would have their own 
environment for the development cycle, including code 
configuration management, build, packaging, deployment and 
system testing. This should happen through container-based 
platform and once system tested, container would be deployed 
on staging environment.

Call Centre 
To manage all inbound citizen interactions with IPeG there will 
be a call centre. The call centre will be used for status check of 
applications, raising grievances related to IPeG onboarded 
schemes, eligibility check of schemes or obtaining scheme 
information etc.

Technical Helpdesk 
The technical helpdesk will be utilized to lodge and monitor the 
incidents reported as well as technical alerts generated by the 
solution.

IPeG Internal System

Performance Management 
This solution will enable monitoring of the performance of 
people, process and technology systems. The desired

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 43 of 245

Component 
Description

performance levels will be codified in this solution which shall be 
compared with observed values for the various identified 
parameters. The deviations will be reported to the concerned 
authority for initiation of corrective measures.

Fraud detection 
The fraud detection system will be utilized to identify, lodge, 
assign, monitor and report the potential frauds.

Data Exchange Gateway 
Data 
Exchange 
Gateway 
includes 
both 
software 
development/API development standards as well as the set of 
actual APIs that will enable data exchange between different 
systems inside and outside IPeG. For configuration, request 
submission and request approval/rejection management, it will 
have a configuration interface. All stakeholders will only receive 
the requested data as a result of data exchange framework being 
in place but only those responsible for coding or configuration 
will be able to access it

External System – Integration with IPeG

Digital Locker 
The DigiLocker of the MeitY is a shared infrastructure aimed at 
the purpose of paperless governance, created for the purpose of 
providing access to authenticated documents to the citizen’s 
digital document wallet. The issued documents in DigiLocker 
system are deemed to be at par with original physical 
documents.

PFMS & IFMIS 
There are various social welfare schemes of Central 
Government and State Government where benefits are required 
to be transferred to directly into the beneficiaries’ bank account. 
This system will enable the departments to:

• 
Validate the beneficiaries bank account,  
• 
Manage disbursal of benefits directly into bank account of 
beneficiaries, and

Improve financial management (through just-in time release of 
funds, and monitoring of use of funds including ultimate 
utilization)

PayGov 
NSDL Database Management Ltd (NDML) on behalf of MeitY 
has created a common infrastructure that can be used by 
Center/States/Departments to offer various services through 
their national/state portals with a facility to make online payment. 
PayGov India offers a range of payment options (net-banking, 
debit card, credit card, IMPS, cash cards/wallets, NEFT/RTGS,

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 44 of 245

Component 
Description

BHIM/UPI) through which a payment can be made by the citizen 
to avail a service.

Open Data Portal 
OGD is a platform for supporting Open Data initiative of 
Government of India. The portal will be used to contribute open 
data by the Government of Chhattisgarh.

E-Taal 
e-Taal is a platform for dissemination of e-Transaction statistics 
of National and State level e-Governance Projects including 
Mission Mode Projects. It automatically pulls the e-Transaction 
data from applications integrated with it using Web Service 
technology and facilitates quick analysis of transaction data for 
the user.

E-District 
E-district is a mission mode project being implemented by 
CHiPS. It is a platform used for delivering nearly 110 government 
to citizen services, clocking more than 3 lakh transactions per 
month with a total of 1.37 crore transactions till date. Citizens can 
access the services from Citizen kiosks (CSC/Lok Sewa 
Kendra), Web Portal and Mobile application.

E-Sign 
eSign service allows applications to replace manual paper based 
signatures by integrating an API which allows an Aadhaar holder 
to electronically sign a form/document anytime, anywhere, and 
on any device legally in India. eSign service facilitates significant 
reduction in paper handling costs, improves efficiency, and offers 
convenience to customers

2.2.4. Technology Architecture

The key building blocks required to develop and operationalize IPeG platform are depicted in 
below diagram.

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 45 of 245

Figure 3: Layered Architecture

The IPeG solution comprises of the multiple layers which are as follows:

• 
Actors: The IPeG would be accessible for different types of users which will utilize it to 
deliver the above business services. 
• 
Presentation Layer: The IPeG would be accessible over multiple channels (web, mobile, 
etc.). This will ensure that the services provided by IPeG are available to users in a 
manner which is convenient to them. 
• 
Middleware Layer: All application and core services under IPeG platform are envisaged 
to be developed using microservices. Under microservice architecture, all applications are 
composed of small business domain centric services. These services can be deployed 
independently of one another. These services are loosely coupled with each other. The 
microservices will be focused on completing a dedicated task in an efficient manner. 
Microservices architecture would be enabled through tools for service discovery, 
packaging standards for containerizing applications, continuous integration. 
• 
Integration Layer: The integration layer will provide integration for internal and external 
systems. The integration layer will contain different components such as Data Exchange 
Gateway, Enterprise Serial Bus (ESB) and Extract Transform Load (ETL) applications. 
• 
Data Layer: The data sources for the IPeG program will reside in this layer. This will 
comprise of Federated Social Registry Scheme Registry, Consent Registry, Department 
Registry, Aadhaar Vault, Business Rules Registry, Entity Registry, etc. 
• 
Infrastructure Layer: Infrastructure to host IPeG platform including data centre/cloud 
environment, network and security. 
• 
Toolkits: The Toolkits are the consolidation of all the sample supporting applications & in 
the IPeG platform that effectively can be used by departments & customized to provide 
service delivery to citizens and other stakeholders. The toolkit components are outside 
the IPeG platform. 
• 
External Systems: To deliver the services, IPeG will interact with the existing IT systems 
of the Central Government as well as State Government. The external interface layer will

SOLUTION OVERVIEW

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 46 of 245

interact with such external components viz. e-Sign, Digital Locker, PFMS, Aadhaar 
Ecosystem etc. 
• 
Operations: The operations will comprise of Enterprise Management System (EMS), IT 
Service Management, DevOps, and Security Operations. 
• 
Security: The security will comprise of Single Sign-On (SSO), Anti-Virus, Firewalls, Data 
Loss Prevention (DLP), Data Encryption, Key Management, etc.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 47 of 245

3. SCOPE OF WORK

## 3.1. Overview on Scope of Work

The overall tenure of project is 3 years, with possibility of extension for 2 years on need basis at 
the discretion of CHiPS. The scope has been divided into three tracks. In 1st year the MSI needs 
to complete the three tracks listed below. For remaining two-year MSI will continue the O&M 
along with onboarding any new scheme identified.

• 
Track 1: IPeG Solution Implementation [Refer Section 3.2 to 3.13 for details]

o Solution Implementation

▪ 
Cloud Infrastructure Provisioning

▪ 
Software Design, Development, Integration, Testing and Security Audit

▪ 
Call Centre and Helpdesk Setup

▪ 
UAT and Go-Live

• 
Track 2: Mandatory onboarding of 5 select schemes on IPeG solution (Deliverable 
Basis) [Refer Section 3.14 for details]

o Scheme Study, Digitization and/or Integration of IPeG Solution Components

o Cleansing of existing data and/or configuration of IPeG components for data

collection

o Technical support (API development, etc.), training and handholding of end-users

• 
Track 3: Demand driven onboarding of 45 schemes and data sources on IPeG 
Solution (Time and Material Basis) [Refer Section 3.14 for details ]

o Scheme Study and Government Process Reengineering

o Digitization and/or Integration of IPeG Solution Components

o Cleansing of existing data and/or configuration of IPeG components for data

collection

o Technical support (API development, etc.), training and handholding of end-users

• 
O&M [Refer Section 3.5 & 3.13 for details]

o Operations and Maintenance (O&M will start component wise on successful UAT

and will continue for the entire contract duration)

▪ 
Cloud Operations and Maintenance

▪ 
Software Operations and Maintenance

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 48 of 245

▪ 
Call Centre and Helpdesk Operations

The key list of activities that need to be undertaken by the MSI are provided below.

• 
Project Planning and Solution Design: The MSI needs to finetune the detailed project plan 
in consultation with CHiPS. MSI will be responsible to gather the detailed requirement for 
IPeG solution components, revise the FRS, finalize the design and requirements. The design 
should cover various usage scenarios, volume estimation, integration scenarios, etc.  
• 
Software Customization and Configuration for Toolkits: The MSI will be responsible to 
provide COTS/OTS product(s) and configure/ customize them as per finalized requirements. 
The exact set of requirements will be firmed up further during the requirement gathering and 
design stage.

• 
Software Development and Implementation Platform Service, Data Sources and 
Access channels: The MSI will be responsible to develop, test, integrate, and implement 
the platform service, data sources and access channels as per finalized requirements. The 
exact set of requirements will be firmed up further during the requirement gathering and 
design stage.  
• 
Installation and Commissioning of IPeG solution components: MSI is responsible for 
provisioning of cloud infrastructure on Virtual Private Cloud (VPC), preferably in the PaaS 
model, from a MeitY empanelled cloud service provider in a managed services model. The 
MSI will also be responsible for installation and commissioning of solution components on 
provisioned infrastructure.

• 
Software Operations and Maintenance: The MSI shall be responsible for the maintenance 
of all technology components developed, which includes but not limited to bug fixes, patch 
upgradation, performance optimization, etc. The MSI should aim to utilize the latest version, 
or previous versions (in case of stability issues in latest version) of software. In case, the MSI 
requires exemption from this, the MSI should request the CHiPS for such an exemption giving 
clear reasons for this request. 
• 
Provisioning of Licenses: The MSI needs to provide necessary software licenses, along 
with their enterprise support, to meet the performance and scalability requirements. The 
licenses need to be unrestricted and perpetual in the name of CHiPS. The MSI will have to 
propose products (COTS/ Open source) mentioned in the concerned benchmarking reports 
(Leaders/ 
Visionary/ 
Major 
players/ 
strong 
performer 
Quadrant/ 
wave 
of 
Gartner/Forrester/IDC). For specific product criteria is listed in Annexure-III.

• 
Onboarding of schemes and departments: The MSI will be responsible to onboard 5 
shortlisted schemes on IPeG as part of track 2. This will be followed by onboarding of 45 
schemes as part of track 3. Onboarding has been defined as follows:

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 49 of 245

Requirement 
Gathering

Onboarding of 
Toolkits

Onboarding of 
Platform Services

UAT and Training

Initial Five (5) Schemes

Current State 
Assessment, 
Requirement 
Gathering, etc.

All the toolkits need to 
be 
configured 
and 
integrated 
with 
scheme.

Note: 
For 
toolkits, 
which are not required 
by the scheme, the 
MSI will need to obtain 
a 
declaration 
from 
concerned 
department 
and 
CHiPS

All 
the 
platform 
services need to be 
configured 
and 
integrated 
with 
scheme.

Note: 
For 
platform 
services, which are 
not required by the 
scheme, the MSI will 
need 
to 
obtain 
a 
declaration 
from 
concerned 
department 
and 
CHiPS

Obtain UAT sign-
off for all toolkits 
and 
platform 
services.

Conduct end-user 
trainings as per the 
training 
calendar 
finalized 
in 
consultation 
with 
the 
respective 
department 
and 
CHiPS.

Other Forty-Five (45) Schemes

Current 
State 
Assessment, 
Requirement 
Gathering, 
Identification 
of 
required toolkits and 
platform 
services, 
Government 
Process 
Reengineering, etc.

All 
the 
toolkits 
required 
by 
the 
department needs to 
be 
integrated/configured 
for the given schemes

Note: For toolkits, which 
are not required by the 
scheme, the MSI will 
need to obtain a 
declaration from 
concerned department 
and CHiPS

All 
the 
platform 
services required by 
the department needs 
to be integrated for the 
given schemes

Note: For platform 
services, which are not 
required by the scheme, 
the MSI will need to 
obtain a declaration 
from concerned 
department and CHiPS

Obtain UAT sign-
off for all required 
toolkits 
and 
platform services.

Conduct trainings 
to master trainer(s) 
as per the training 
calendar finalized 
in consultation with 
the 
respective 
department 
and 
CHiPS.

• 
Training and Documentation: The MSI will be responsible for requisite training on 
operation, maintenance, handholding, etc. The functional support and coordination will be 
carried out by the CHiPS in-house team and MSI will be required to provide them necessary 
trainings and documentation.

• 
Knowledge transfer and End of Contract - Knowledge transfer needs to be initiated 3 
months prior to stipulated end time of project. A detailed knowledge transfer plan needs to 
be submitted prior to that and a sign-off needs to be obtained from CHiPS

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 50 of 245

3.2. Detailed Scope of Work

## 3.2.1. Toolkits

## 3.2.1.1. Toolkits – Scheme Analysis and Policy Planning Tool

The Policy Planning Toolkit is envisaged to be a centralized tool which will help the departments 
in designing of new schemes, budgeting and rationalization of existing schemes, and monitoring 
of existing schemes. Within the Policy Planning Tool, the departments will be able to apply 
different criteria to identify potential beneficiaries for new schemes, identify potential beneficiaries 
in existing scheme which are yet to be enrolled and proactively reach out to them, etc. The Policy 
Planning Tool will be able to access the data in the social registry through the Data Exchange 
Gateway. However, the Policy Planning Tool will not obtain any personal information of the 
resident, and the data will be shared with the Policy Planning Tool in an anonymized or 
deidentified manner. In addition, there should be a facility for the departments to upload their own 
data for analysis on this tool. The MSI can aim to leverage the advance analytics tool or provide 
any specific tool for implementation of this toolkit.

The requirements are explained in a summarized manner below and for more details, please 
refer to Annexures.

S No Objectives 
Description

1. 
Scheme Design

▪ 
Historical data about the beneficiaries can be analysed and 
insights from the analysis can be used to conceptualize and 
formulate new schemes/programs in the state.  The information 
which may be used to design new schemes using the policy 
planning tool may include:  
▪ 
Geographical spread  
▪ 
Age distribution  
▪ 
Socio Economic parameters (Income Level, Disability Status, 
Poverty Indicators, Occupational Status, Any other data field 
available with departments) 
▪ 
Departments should be able to create multiple scenarios of 
beneficiary count/beneficiary list by changing selections for the 
different data fields (option to select different subsets of data for 
different data fields). 
▪ 
Department users should be able to define a scheme along with 
its eligibility conditions and should be able to know how many 
beneficiaries in the database would be eligible for receiving the 
benefit under the defined scheme.

o What-If Analysis – Policy Implication Modelling should

also be there in the proposed tool. Like - Impact of change

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 51 of 245

S No Objectives 
Description

in the selling price for a service, Impact of removing a 
service.

2.

Scheme 
budgeting and 
rationalization

The policy planning tool should be able to be used for scheme budgeting 
and rationalization. This can be done by creating different scenarios. For 
example, to design a new scheme/program the policy makers may want 
to evaluate various scenarios – such as how should they define the 
eligibility conditions to achieve the target number of beneficiaries, how 
should they define the eligibility conditions to give certain minimum 
monetary benefits to the beneficiaries, how should they define the 
eligibility conditions and identify the target population such that a defined 
budget is not exceeded and so on. Policy makers, using the tool, should 
be able to design and evaluate different scenarios the and arrive at the 
optimum set of eligibility conditions to design a new scheme/program.

3.

Monitoring and 
analysis of  
existing 
schemes

Department users should be able to monitor the existing schemes 
running in the state by creating various reports and dashboards for KPIs 
and key data fields based on beneficiary data/scheme implementation 
data available with them. The policy maker should be able to schedule 
reports, dashboards and alerts based on time/occurrence of an event 
etc.

The Proposed solution should also have capabilities to perform:

– 
Beneficiary Eligibility Validation (Age, Income, gender, and other 
parameters)

– 
Automated List generation for new schemes

– 
Inclusion/ Exclusion of beneficiaries

– 
Duplicate Beneficiaries

– 
Cross Scheme Level Analysis

4

Scheme 
Efficiency & 
Efficacy

– 
Analyse operational performance of schemes

– 
Fund allocated vs financial progress of schemes

– 
Scheme Sub-SLA Monitoring

For the above purpose, CHiPS has planned to provide a Policy Planning Tool is required to be 
provided to the departments of Government of Chhattisgarh. Initially, the access to Policy 
Planning Tool will be provided to the selected department users which are technology savvy. In 
addition, the software for Policy Planning Tool will be utilized to generate reports, basic analytics,

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 52 of 245

etc. for which additional users are planned. Some key functional requirements are specified 
below:

S.

No.

Requirements

Create and Manage User Profiles

1.

Create and Manage User Profiles

• The Super admin and Department admins should be able to create/add/delete users.

• The Super admin and Department admins should be able to manage user profiles.

2.

Provide role-based access

• The Super admin and Department admins should be able to assign role-based access rights

to the user using the principle (create, read, update, delete).

Data Management

3.

Numerous Data connections

• The Department Technical Users should be able connect the tool to varied data sources,

both online and offline, without any programming. Notable connectors include Cloudera

Hadoop, SQL Server, MongoDB, PDF files, Excel files, CSV, APIs etc.

4.

ETL Management and Data Processing

• The Department Technical users should be able to enhance, refine, or prepare raw data for

analysis using an inbuilt/integrated ETL tool.

• Data Quality –Department Technical users should be able to assess the quality of data being

ingested in the tool.

• Data Cleaning –Department Technical users should be able to refine, enhance and clean

data tables during data ingestion phase.

• Automated data refresh –Department Technical users should be able to automate the data

ingestion and cleaning process. These users should be able to configure the refresh period.

5.

Data Label management

• The Department Technical users should be able to manage the labels of different data 
fields on the portal/ tool.

6.

Cross Database/Table integration

• The Department Technical users should be able to integrate different tables and databases

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 53 of 245

S.

No.

Requirements

both structured and unstructured to generate an integrated data set for the purpose of reports

and dashboards.

• The Department Technical user should also be able to save data table created for the reports

for later use.

Insight Generation – Data Operations, Data Analysis (Dashboards/Reports Creation), Scheme

Design/Budgeting and Rationalization

7.

Data Operations

• Data field creation: The design users should be able to create new data fields by applying

formulas/concatenating existing data fields.

• Data Processing – The design users should be able to refine, enhance and clean existing

data tables for creating reports and dashboards.

8.

Data Analysis (Dashboards/reports creation)

• Create Dashboards: The design users should be able to create their own dashboards via a

simple drag and drop mechanism to analyze the historical beneficiary data and to monitor

existing schemes. The dashboards would contain different reports/charts/graphs that user

may decide to have.

• Create different types of visual representations (Visual Discovery): The design users

should be able to change representation layout and visual formatting on the charts/graphs

(e.g. sunbursts, bars, columns, radial bars, maps etc.).  They should also be able to add

texts, images, icons on the chart and also back-up, redo and undo work.

• Custom Visual Imports: The design users should be able to import custom visuals from the

Web.

• Create Geospatial Representation: The design users should be able to show geographical

data on a map.

• Predefined Templates: The design users should be able to use various pre-built templates

to create reports and dashboards.

9.

Scheme Design

• Design users should be able to create multiple scenarios of beneficiary count/beneficiary list

by changing selections for the different data fields (option to select different subsets of data

for different data fields).

• Design users should be able to define a scheme along with its eligibility conditions and should

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 54 of 245

S.

No.

Requirements

be able to know how many beneficiaries in the database would be eligible for receiving this

benefit under the defined scheme.

10.

Scheme Budgeting and Rationalization

• The policy planning tool should be able to help undertake scheme budgeting and

rationalization. This can be done by creating different scenarios. For example, to create a

scheme the design users should be able to evaluate various scenarios – such as how should

they define the eligibility conditions to achieve the target number of beneficiaries, how should

they define the eligibility conditions to give certain minimum monetary benefits to the

beneficiaries, how should they define the eligibility conditions and identify the target

population such that a defined budget is not exceeded and so on. Design users, using the

tool, should be able to design and evaluate different scenarios and arrive at the optimum set

of eligibility conditions to design a new scheme/program.

View and Update Reports/Dashboards

11.

View dashboards and reports

• The Administrative users should be able to view multiple reports and dashboards shared with

them by different design users in separate tabs.

• The Administrative users should be able to integrate multiple reports and dashboards on a

single screen/window/tab.

• The Administrative users should be able to seamlessly toggle between different tabs to view

dashboards.

12.

Filters and drill downs

• The Administrative users should be able to filter, slice/dice, and drill up and down at speeds

that make it possible for them to delve into huge volumes of data (refer list of a few filters in

the next section on ‘Features’).

13.

Review and provide comments on reports/dashboards

• The Administrative users should be able to add texts/ comments/ questions / observations

on the chart and/or in a separate section on the dashboard.

Dashboard Visualization Features

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 55 of 245

S.

No.

Requirements

14.

Features 
Description

Click-to-Filter

This allows dashboard users to utilize the dimensions of the

dashboard’s charts and graphs as temporary filter values

Drilldowns

This shows the user more specific, and detailed information of an

element, variable or KPI, without overcrowding the dashboard. (5

level of drill downs should be available)

Time Interval

Widget

This allows the user to enhance individual time scales on different

charts on dashboards with an interactive drill-down function

Chart Zoom

This function would let users to drill-down into the smallest unit of

data represented in charts/graphs. Chart zoom would allow users to

simply drag the mouse over the part of the chart they wish to view on

a more granular basis.

Custom Chart

Tooltips

This option enables users to adjust the shown information when they

hover over with their mouse providing a small snippet.

Show or Hide

Chart Values

This feature helps the user better manage blended data. With a show

or hide chart values feature, charts containing more than one dataset

are presented with a dynamic legend at the bottom.

Dashboard

Widget Linking

This enables the users to add links to any widget on their dashboard

whether it’s a chart, textbox or image and redirects dashboard users

and viewers to other related content. They may link to another

dashboard tab or even to an external website or resource.

Conditional

Formatting

It lets users highlight variances to point out unexpected values and

discover hidden trends and patterns. e.g. heat maps

Other Features

15.

Report Scheduling

• All design and administrative users should be able to schedule reports and dashboards

based on time/occurrence of event(s)/crossing of thresholds.

16. 
Save and share

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 56 of 245

S.

No.

Requirements

• All design and administrative users should be able to save the reports/dashboards/comments

/ texts on the portal/tool and to a local PC/ Laptop.

• All design and administrative users should be able to share the dashboards /

reports/comments / texts with other users on a real time basis over the tool/portal and

email.

17.

Exporting and Printing Capability

• Export Reports: All design and administrative users should be able to export the data or

report to spread sheets, including graphics /observations/ comments /texts into flat file, csv,

pdf, xls, html formats etc.

• Print Reports: All design and administrative users should be able to directly send the report

for printing on a LAN printer / personal printer.

18.

Dashboard rotation and full screen options

· All design and administrative users should be able to view the dashboard on a full-screen

mode and toggle between normal and full-screen mode users should be able to receive/send

alerts, over web, on the network (email) and on mobile devices.

19.

Cross-Device Accessibility

· All users should be able to access the tool on different devices e.g. mobile, tablet, PC etc.

20.

Notification

· All users should be able to receive/send alerts, over web, on the network (email) and on

mobile devices.

The MSI shall be responsible to ensure integration, including but not limited to:

• 
Supply, Installing, Commissioning of IT Software Systems: MSI is responsible for 
sourcing, installing and commissioning of the Software Systems for Policy Planning Tool 
on its own cloud infrastructure in PaaS model (preferable), or SaaS model. 
• 
Software Customization or Integration: MSI shall be responsible to ensure integration, 
including but not limited to:

o Data related services i.e. Fetch Data, Data Anonymization and Data Identification

to obtain the required data

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 57 of 245

o Integration with Common Services Portal, Mobile Application, State DBT Portal,

etc. for publication of dashboards

• 
Software Operations and Maintenance: The MSI shall be responsible for the 
maintenance of the Policy Planning Tool which includes but not limited to bug fixes, patch 
upgradation, etc. 
• 
Provisioning of Licenses: The MSI will be responsible for providing licenses for 10 
department users, 2 CHiPS users, and 3 CHiPS tools related users. CHiPS may place 
orders for additional licenses at the discovered rates, as necessary. 
• 
Training: The MSI will be responsible to training to the per department users (no. 15) and 
CHiPS users (nos. 10). MSI shall be responsible for ensuring all the users of Policy 
Planning Tool are adequately trained to work on the tool to meet the objectives. In case 
additional licenses are procured there will be a need to train the new users, for this 
purpose MSI will train the CHiPS staff to fulfil the responsibility of master trainers. Thus, 
MSI will be required to do (i) Training need assessment, (ii) prepare training plan and 
content, and (iii) impart trainings and ensure its effectiveness. 
• 
Handholding support for provisioned licenses: The bidder shall also be responsible 
to provide technical support to the departments onboarded on the IPeG platform and are 
using the Policy Planning Tool. The support required to be provided by MSI is as follows:

o Business Services

▪ 
Data Access Management (Coordination with CHiPS team for access to 
data sources) 
▪ 
User Management services (support in creation, modification and 
removal of roles and users)

o Technical Services

▪ 
Data source management (access permissions, data schema and data 
quality analysis, installation, configuration and troubleshooting of 
connectors at the data sources)

## 3.2.1.2. Toolkits – Data Collection Tool

This toolkit will enable the government official to collect the data either as part of their existing 
service record or as a fresh record.

As part of the end-to-end digitization, there will a requirement of digitization of existing manual 
data (on paper-based record books), cleansing of electronic records (on excel sheets) and 
cleansing of existing electronic data (on databases). The no. of data attribute for centralized fields 
are mentioned in Annexure however, Decentralized data fields will be informed latter (which 
maybe approximately 60-120 of data fields). The toolkit will provide the data entry interface with 
built-in validations and data approval process to ensure that the digitization exercise results in a 
high-quality data. This interface will allow for entry of records in a singular manner as well as bulk

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 58 of 245

mode. Upon loading of the data in the toolkit, CHiPS will assist the department to conduct the 
data quality assessment to identify data quality gaps.

Once the gaps are identified by the departments, the department may want to collect this 
information from the residents. MSI will configure the toolkit which will enable the field officials to 
fill the data gaps using their mobile phones, enabling real-time data validations and ensuring data 
quality. Once the data is captured, the toolkit may be configured for data quality assurance 
process.

Key Functional Requirements are as below:

S. No. 
Requirement Title

Data fields to be collected should be configurable as per need of the department

1.

Purpose

Every department who is provided with the survey tool will need to configure it as per the data

quality requirements and the data fields, documents that need to be collected, so that the tool can

be readied for the survey

Actors

• 
Technical staff of department

• 
Technical staff of CHiPS

Inputs

• 
User and their roles submission

• 
Data fields that must be collected

• 
Define documents that must be collected

• 
Define the validation process of data fields and documents

• 
Define the different dashboards

Processing

• 
Once all inputs have been provided, the system will be auto-configured as per the

provided inputs

• 
A message would pop up stating that tool configuration is successful

• 
In case there are any errors, it should be visible with the exact cause of error

Output

• 
A ready to use tool where enumerators can log in and conduct the survey.

• 
The data collected will be visible to different user roles depending upon how it was

configured

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 59 of 245

S. No. 
Requirement Title

It should have in-built feature of Aadhaar authentication (OTP, Biometric & Demographic modes)

2.

Purpose

The tool should be able to help enumerators to authenticate themselves as well as authenticate

the resident being surveyed. Aadhaar based authentication is fool proof, hence this tool should

enable the 3 most commonly used modes of authentication viz. OTP, biometric and demographic

Actors

• 
Department Enumerator

Inputs

• 
Aadhaar number and biometric of the resident

OR

Only Aadhaar number

OR

Virtual ID

• 
Mode of authentication will be selected (OTP/Biometric/Demographic)

• 
Type of request (Auth/e-KYC)

• 
Electronic consent

Processing

• 
Once inputs are provided, it should send request to the designated Authentication User

Agency of CHiPS

• 
Consent is stored in the system

Output

• 
On basis, mode of authentication selected, the output will depend.

• 
Output will only be a yes/no if it is a simple auth request

• 
Output will have all fields present on Aadhaar card if there is e-KYC request

• 
In case of an OTP mode of authentication, number will be routed to the registered mobile

number, which when input in the tool, authentication would be a success

• 
If authentication is successful, then Aadhaar number along with the consent obtained

would be stored in the system

In-built feature of Bank account details authentication (Account no., Branch name, Bank name) and

linked with NPCI mapper to detect whether bank account is linked with Aadhaar

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 60 of 245

S. No. 
Requirement Title

3.

Purpose

To ensure error free payment disbursals, it is required to verify the bank account details shared by

the resident. Additionally, to enable Aadhaar based payments, Aadhaar linking to bank account

should be diagnosed at the time of data collection

Actors

• 
Department Enumerator

Inputs

• 
Bank account holder’s name

• 
Bank account number

• 
IFSC code

• 
Branch name

• 
Aadhaar

Processing

With the details input, the system should check the data with the bank master and check with the

NPCI mapper

Output

• 
It should retrieve the customer details present against the input fields provided

• 
It should return a Yes/No for seeding status in NPCI mapper against the bank account

details provided

It should have in-built feature to verify mobile number through OTP

4.

Purpose

In order to ensure resident receives regular updates on application status of their services or

schemes applied, to get feedback on service and to facilitate easy lodging of grievances,

correctness of mobile number is required, and it is necessary to establish that mobile number

provided belongs to the resident being surveyed

Actors

• 
Department Enumerator

Inputs

• 
Mobile Number

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 61 of 245

S. No. 
Requirement Title

Processing

• 
The system should hit an OTP engine and generate an OTP that is sent to the provided

mobile number

• 
An OTP will be generated and sent to the mobile number provided during the survey

Output

The OTP is then keyed into the system, if successful then the mobile number should be collected

and stored

5.

Purpose

It should enable uploading of documents, photographs, audios and videos as per requirements of

department

Actors

• 
Department Enumerator

Inputs

• 
Document scan

• 
Photograph

• 
Audio

• 
Video

Processing

• 
The system will give upload options with a link

• 
On successful upload, a message will be displayed

• 
On upload failure, a message will be displayed with reason of failure

Output

Document/Audio/Video/Photograph will be uploaded with a thumbnail or a link as per established

UI/UX standards

It should support GIS enabled geotagging of data collected as per requirements of department

6.

Purpose

GIS enabled tool will enable to monitor the locations of enumerator as well as the geo-tagged data

needs to be collected for service delivery, monitoring and reporting purpose

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 62 of 245

S. No. 
Requirement Title

Actors

• 
Department Enumerator

Inputs

• 
Data records

• 
Photograph of physical assets like land or property

• 
GIS or Geo-tag of the data fields

Processing

The input fields would be consumed by the application

Output

Verified Geo-tagged data records

It should be compliant with Local Government Directory (LGD) and enable collection of address as

per LGD codes

7.

Purpose

Collection of beneficiary address needs to be undertaken in a standardized format. Government of

India has standardized codes and template which has been suggested to store address in

database. The survey tool should therefore be compliant with it.

Actors

• 
Department Enumerator

Inputs

• 
Dropdown which will have LGD compliant addresses & codes

• 
Text entered for details like apartment number and house number

Processing

• 
The system will consume the resident address and run it through pre-configured front-

end validations

• 
It will display message “address updated successfully” if all data is entered as per set

protocols

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 63 of 245

S. No. 
Requirement Title

• 
It will display message “address update failed” along with the error in case address is

not absorbed by the system

Output

Updated address of resident in compliance with LGD

It should support uploading of databases at the backend, prior to survey

8.

Purpose

Departments may need to improve the quality of their existing database through survey. In order

to do so they will have to upload the database to the survey tool so that they can have pre-filled

data fields that can be edited on field based on information provided by department beneficiary.

Actors

• 
Department Enumerator

Inputs

• 
Database uploaded to the tool

• 
Pre-filled data fields visible to the enumerator

Processing

• 
Each of the data fields open up one by one for the enumerator with pre-filled entries

fetched from the existing database

• 
On basis of information and supporting documents received during survey, the

enumerator edits the existing data fields

• 
The edited data fields should also abide by pre-defined data validations and if there is a

violation, the system should throw an error message

• 
If the data fields are successfully updated, then it should display a message “data

updated successfully”

• 
In case data fields are not updated due to some error, a message should be displayed

“error in data update” along with the exact reason for error

• 
In case of pre-filled null entries also, new data will be entered in compliance with pre-

determined validation rules

Output

Department will have error free updated database

It should support dashboard or report features

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 64 of 245

S. No. 
Requirement Title

9.

Purpose

After data is collected by the enumerator or also intermittently when data is being collected through

a survey, survey supervisor or other officers of the department would need to review the quality of

data being collected.

Actors

• 
Department survey supervisors, Functional user of the department or head of the

department

Inputs

• 
Data filters or Data queries to fetch data that has been collected

• 
Type of data representation wanted

• 
User role

Processing

• 
The level of processing will depend on the defined inputs.

• 
Data fetch and representation will depend on the queries and filters applied

Output

• 
Raw data sample queried for sample check

• 
Data representation or dashboard or report of data collected

It should have facilities to send message/ notifications/ data samples from one user to the other user

10.

Purpose

After review of data collected, head of the department, a functional authority of the department or

survey supervisor might not be satisfied with the quality of data collected. In this scenario, they

should be able to send back the sample data with remarks to the user for necessary correction

Actors

Department survey supervisors, Functional user of the department or head of the department who

will initiate the message or notification and Enumerator who will act on the notification or message

sent

Inputs

• 
Sample data or data representation with errors or incompleteness or inconsistencies

• 
 Message body

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 65 of 245

S. No. 
Requirement Title

Processing

The message along with data sample would be relayed by the system

Output

• 
Message & Notification with sample data source/ data representation which was checked

• 
Corrected data and return message or notification

11.

Few of the sample cleaning activities that proposed solution should have:

• 
Data Quality for checking quality of data before it goes for record creation within the

Repository

• 
Check for the completeness and accuracy of the data and highlight any exceptional

records.

• 
Solution should be capable of carrying out de-duplication process to detect any duplicates

within the data. E.g. Fuzzy demographic matching to find the duplicate enrolment requests

to make sure the data is clean before it is sent for Applicant Master Record Creation

• 
Solution should have capabilities around anonymization (masking of PII information of

citizen) & de-identification of data to ensure that privacy of citizens is maintained.

• 
The proposed solution should support data quality measurement on an on‐going basis

embedded into batch/ near‐time

• 
The proposed solution should have the capability to enrich data from external/third party

data sources

• 
The proposed solution should have transformations to perform analytical operations like

Correlations, Distribution Analysis, Frequency and Summarization.

• 
The proposed solution shall   have   the   capability    to   correct   mistakes    in spellings,

inconsistencies, casings and abbreviations

• 
The proposed solution shall support  correction  logic  for  Indian  names, addresses,

phone numbers, pan numbers, passport number and other identification proof documents

and demographic details

• 
The proposed solution   shall support   profile   matching   through   multi‐field   text

matching functionality on beneficiary‐profile information (comparison could be on

combination of name, PAN, address, telephone number etc.)

The MSI shall be responsible to ensure, including but not limited to the following:

• 
Solution Design: The MSI will be responsible to gather the detailed requirement for this 
toolkit and prepare the detailed design for this component. The design should cover 
various usage scenarios, ability to configure through simple drag-and-drop, integration 
with internal and external components for data fetching and data validation, etc.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 66 of 245

• 
Supply, Installing, Commissioning of IT Software Systems: MSI is responsible for 
sourcing, installing and commissioning of the Software Systems for Data Collection Tool 
on its own cloud infrastructure in PaaS model.   
• 
Software Customization or Integration: MSI shall be responsible to ensure integration, 
including but not limited to:

o Data related services i.e. Fetch Data, Data Anonymization and Data Identification

to obtain the required data 
o Integration with Common Services Portal, Mobile Application, State DBT Portal,

etc. for publication of dashboards

• 
Software Operations and Maintenance: The MSI shall be responsible for the 
maintenance of the tool which includes but not limited to bug fixes, patch upgradation, etc.  
• 
Provisioning of Licenses: The MSI will be responsible for provide unrestricted and 
perpetual licenses for all data collection exercises to be carried out by the departments. 
Thus, the license requirements should not be restricted by the number of end-users. 
• 
Training: The MSI will be responsible to training to the master trainers of CHiPS. MSI 
shall be responsible for ensuring all the master trainers are adequately trained to train the 
end users enabling them to work on the tool. MSI will be required to do (i) Training need 
assessment, (ii) prepare training plan and content, and (iii) impart trainings and ensure its 
effectiveness. 
• 
Handholding support to department: The MSI shall also be responsible to provide 
technical support to the departments onboarded on the IPeG platform and are using the 
Data Collection Tool. The support required to be provided by MSI is as follows:

o Configuration of data fields on the data collection tool 
o Configuration of workflow for approval process on the data collection tool 
o Configuration of concerned users for data entry/collection, data verification, etc. on

the data collection tool 
o Undertake data quality assessment of existing database, if any, to identify the gaps

in data quality 
o Integration of existing database, if any, for which the gap data collection is required

with the data collection tool

## 3.2.1.3. Toolkits – Service Delivery Application

This toolkit will enable the government departments in rapid digitization of scheme delivery 
workflow. This will be a low code, no code tool that has in-built tools/interfaces for designing, 
configuring and executing scheme delivery. The MSI can undertake rapid configuration and 
customizations for the line department on basis of detailed workflow details provided viz. the 
manual application form, the approval authorities, the validations or parameters on basis of which

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 67 of 245

an application is approved, the output document or instructions that need to be communicated to 
an external system.

MSI will configure the toolkit as per custom requirement of the department using features like 
drag and drop form designer, custom notification designer, document designer. Additionally, this 
tool will support easy API based integration with other state government systems and central 
government systems like Digilocker, Public Financial Management System etc. It will have 
capability of producing basic MIS reports on transactional data and should be able to share data 
with third party BI tool for advanced representation and analytics. The applicant and authorities 
should be able to track the status of their applications and receive periodic notifications on status 
of their application or applications that require their action.

Some Key Functional Requirements are as below:

S. No. 
Requirement Title

User Authentication

1. 
Ability for users of the system to authenticate themselves for the purpose of signing in

through SSO solution developed for IPeG. Feature to login using external sources (e.g.

external active directory)

Scheme Configuration

2. 
Low/ no code tool which departments can use to configure and deploy schemes

3. 
Configure & Deploy DBT schemes/regulatory/statutory/ utility services

4. 
Create/Edit/ Manage multiple service categories

5. 
Custom design output documents (certificates)

Application Form Configuration

6. 
Authentication

• 
Aadhaar Authentication (Demographic/Biometric/Offline/e-KYC) – Enabled through

integrated with State’s Aadhaar Authentication Infrastructure

• 
Non-Aadhaar Authentication - Accept other forms of electronically (e.g. Ration Card)

or manually (e.g. Passport, PAN Card, etc.) verifiable identity, pass authentication

request to an officer and upon his approval mark the person as identified

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 68 of 245

S. No. 
Requirement Title

7. 
Auto-fetch data/documents from internal/external database

• 
Information for certain fields/documents to be auto populated/fetched through internal

database and external data sources (to be accessed through APIs via a data

exchange platform) based on business rules defined. Information/documents to be

fetched from databases of external IT systems of GoI/GoCG.

• 
In case the external systems are not responsive at the time of application, allow those

specific data fields to be filled after submission of form but before it is taken up for

approval

• 
Fetch documents from Digi-locker to verify document authenticity and push

documents created into Digi locker through informed consent of the user

• 
This feature of auto-fetch needs to be built into the custom controls of the data fields.

The data fields on application form should be intelligent and can be configured to

have an auto-fill option based on business rules (invoke APIs, scripts etc.)

8. 
Trigger requests for another service within/outside Tool

Ability to trigger workflow for another service (within/outside Tool systems) on some

conditions being met (based on business logic):

• 
continue processing the application and separately initiate the application of new

service

• 
put the process of current application on hold till the time response is received from

new services triggered, and have ability to consume response of additional workflow

9. 
Trigger requests for another service within/outside Tool

Ability to trigger workflows in series and parallel and feature to have response of one

service to act as input for another service.

10.  
Checking of Aadhaar linking status with bank account by integration with NPCI service

(National Social Assistance Platform developed by Central NIC offers this feature)

11.  
Mechanisms to verify data/ document provided by applicant

• 
Avail standard online mechanisms for data verification viz. Aadhaar OTP based

authentication, demographic authentication, bank details verification

• 
Provide department option to configure any other machine-based verification

mechanisms as per needs of the service/ scheme to be delivered

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 69 of 245

S. No. 
Requirement Title

• 
Upload scanned images or documents in accordance to verification protocols set by

a department

12.  
Other general features

• 
Bi-lingual application form generation

• 
Feature to write custom validation (static and dynamic) for data fields in the

application form

• 
Auto-saving of:

o Form and allowing the user to edit it later

o Each page in case of multi-page form

o Fields in case of new form being opened

• 
Allow the user to continue from last activity onwards

Workflow Configuration

13.  
Define workflows & assign workflow roles

14.  
Ability to verify data (by reviewers/approvers) which has been manually entered, fetched

from internal system(s) and external system(s)

15.  
Ability to read and verify (by reviewers/approvers) certificates fetched from internal

system(s) and external system(s)

16.  
Define timelines against each role, user for a task & activate auto-escalations

17.  
Support forking of workflows in series and parallel

18.  
Design notifications and define when they need to be sent, both inside and outside tool

environment

19.  
Provide status of application at different stages of workflow

Payment Processing / Acceptance

20.  
Compute benefit amount based on beneficiary DBT details & scheme benefit information

provided by department

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 70 of 245

S. No. 
Requirement Title

21.  
Enable DBT payment through PFMS for schemes onboarded on Service-Plus platform

Create and transfer XML based payment files to external systems/ SFTP servers (for e.g.

PFMS) PFMS requires digitally signed XML payment files to be transferred through SFTP

servers for PFMS consumption

22.  
Enable DBT payment through PFMS for schemes NOT onboarded on Tool platform. These

schemes would use Tool for the functionality ‘DBT Payment through PFMS’

23.  
Fetch reconciliation status from external system (e.g. PFMS) and utilization status from

external systems

24.  
Send data on utilization of funds disbursed to beneficiaries to external system so that it

can mark them as utilized (e.g. data to be sent to PFMS of GoI/IFMIS of GoCG)

25.  
Accept different modes of digital payment viz e-wallets, payment gateways:

• 
Accept payment through e-wallets (e.g. CSC wallet, wallets offered by banks, other

financial sector companies)

• 
Accept payment through different payment gateways (in assisted or self-service

mode)

• 
Hold application for want of payment (don’t have sufficient funds) or confirmation

(manual challan)

26.  
Configure logic for payment distribution in multiple heads

27.  
Create MIS reports on payment collected by service, channel, mode of payment, Service

Delivery Center, District etc

28.  
Feature for user departments to accept bulk payments via payment gateways from other

Government offices/departments in case service fee burden is waived off from the resident

and is to be borne by a government department or any other government implementing

agency

Analytics / MIS Capabilities

29.  
Should have the capability to create different kinds of dashboard/ reports as per business

needs at Department/District/ Sub-District levels

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 71 of 245

S. No. 
Requirement Title

30.  
Should have the capability to show transactional data, aggregate data on beneficiary

management aspects and payment reconciliation

31.  
Should have drill down capabilities, for e.g. users can drill down from state -> district ->

tehsil ->block -> panchayat -> village to gauge the penetration of a service/ scheme

32.  
Other real time monitoring capabilities, user role wise, service/scheme wise, administrative

area wise. Includes ranking capabilities based on set criteria

Data Exchange with Other Systems

33.  
Push/ Fetch & Pull data from/ to other systems via APIs

34.  
At the time of application submission for a scheme

a) On this BPM Solution – Fetch data from other services (within/outside this BPM

solution)

b) On other IT systems – Push data (from one of the services on Tool) via APIs as

required by other IT systems

35.  
Trigger based push/pull data to/from other schemes (within/outside this BPM solution)

36.  
Share data for data analytics and policy planning

37.  
Other use cases of exchange of data basis the needs of different departments

38.  
• 
IPeG Platform and its platform services

• 
Policy planning tool developed IPeG Platform

• 
Existing/Upcoming IT systems used by departments of Government of Chhattisgarh

• 
Data Exchange Platform of IPeG (to be built – will enable exchange of data across

systems/departments governed by Data Exchange Guidelines)

• 
Digi-Locker

• 
UIDAI through AUA/ASA

• 
NPCI

• 
PFMS of GoI/ IFMIS of GoCG

• 
Other GoI Systems like e-Taal, RAS, Darpan etc.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 72 of 245

S. No. 
Requirement Title

• 
Payment gateways or digital payment acceptance platforms

• 
CSC Platform

General Features

39.  
System should be able to consume platform services to be built on IPeG Platform

40.  
System should have audit trail (telemetry)

The MSI shall be responsible to ensure, including but not limited to the following:

• 
Solution Design: The MSI will be responsible to gather the detailed requirement for this 
toolkit and prepare the detailed design for this component. The design should cover 
various usage scenarios, ability to configure through simple drag-and-drop, integration 
with internal and external components for data fetching and data validation, etc. 
• 
Supply, Installing, Commissioning of IT Software Systems: MSI is responsible for 
sourcing, installing and commissioning of the Software Systems for Service delivery 
application on its own cloud infrastructure in PaaS model.   
• 
Software Customization or Integration: MSI shall be responsible to ensure integration, 
including but not limited to:

o Data related services i.e. Fetch Data, Data Anonymization and Data Identification

to obtain the required data 
o Identity authentication and data validation services  
o Messaging service, payment through PFMS service, Publish document to

Digilocker service etc. 
o Integration with Common Services Portal, Mobile Application, State DBT Portal,

etc. for publication of dashboards

• 
Software Operations and Maintenance: The MSI shall be responsible for the 
maintenance of the tool which includes but not limited to bug fixes, patch upgradation, etc.  
• 
Provisioning of Licenses: The MSI will be responsible for provide unrestricted and 
perpetual licenses for all service or scheme digitization exercises to be carried out by the 
departments. 
• 
Training: The MSI will be responsible to training to the master trainers of CHiPS. MSI 
shall be responsible for ensuring all the master trainers are adequately trained to train the 
end users enabling them to work on the tool. MSI will be required to do (i) Training need

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 73 of 245

assessment, (ii) prepare training plan and content, and (iii) impart trainings and ensure its 
effectiveness. 
• 
Handholding support to department: The MSI shall also be responsible to provide 
technical support to the departments onboarded on the IPeG platform and using the 
Service delivery application. The support required to be provided by MSI is as follows:

o Configuration of multilingual (English & Hindi) forms as per the manual application

form of a scheme, which would also include the front-end and back-end validations 
for each field in the form. This may also require invoking of platform services, which 
need to be integrated through APIs 
o Configuration of the approving authorities, approval workflow for an application. In

case of workflow complexities minor coding effort may also have to be undertaken 
o Configuration of notifications or messages that need to be sent to different

stakeholders during application processing 
o Configuration of output document or payment instructions that need to be passed on

to third party systems for completion of scheme delivery 
o Integration with platform services and third-party platforms as per IPeG project

requirement and line department specific requirement

## 3.2.1.4. Toolkits – Grievance Management Tool

The grievance management tool will be used to manage all grievances relating to public service 
delivery across the state of Chhattisgarh. This module will be used to lodge grievances, notify 
relevant government departments of new grievances, manage SLAs and provide for escalations 
for SLA breaches for existing grievances. This module can be configured by respective 
departments with help from MSI as per need basis. The MSI can aim to leverage the service 
delivery application for this purpose or provide an open source tool for implementation of this 
toolkit.

The tool should support the functionalities outlined below: -

a. API based integration with authentication related platform services and data related

platform services

b. Lodging and tracking of grievances for schemes onboarded using service delivery

application of IPeG

c. Assigning grievances to competent authorities and digitizing workflow between different

levels of appellate authorities, along with SLAs, list of action required etc.

d. Configure forms and attachments for raising grievances

e. Omnichannel access enabled for the appellate authorities to investigate the grievances

raised and provide a timebound resolution

f. Support messages or alerts that can be sent to the appellate authority when a new

grievance has been assigned to them or the

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 74 of 245

g. Basic reporting and analytics on the grievances raised, pending closure, time taken for

closure etc.

Some key functional requirements are specified below:

S. No. 
Requirement Title

User Authentication

1. 
Ability for users of the system to authenticate themselves for the purpose of signing in

through SSO solution developed for IPeG. Feature to login using external sources (e.g.

external active directory)

Lodging Grievances

2. 
The resident should be able to input the grievance in the below mentioned methods

• 
Online – Can be lodged anytime using any of the access channels

• 
Offline – Can be lodged by sending a letter, or an email to the District Grievance Nodal

Officer (DGNO).

3. 
Authentication

• 
The resident should be able to authenticate themselves using Aadhaar Authentication

(Demographic/Biometric/Offline/e-KYC) methods – Enabled through integration

State’s Aadhaar Authentication Infrastructure

• 
The resident should be able to authenticate themselves using Non-Aadhaar

Authentication methods - Accept other forms of electronically (e.g. Ration Card) or

manually (e.g. Passport, PAN Card, etc.) verifiable identity, pass authentication

request to an officer and upon his approval mark the person as identified

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 75 of 245

S. No. 
Requirement Title

4.

Application

• 
The resident should be able to lodge the grievance using the Receipt ID generated for

a public service using IPeG.

• 
The resident should be able to lodge a grievance without Receipt ID by selecting

department and the scheme or service in drop down menus

• 
The resident should get an exhaustive list of possible grievances to choose from in drop

down menus.

• 
The resident should get the option of manually entering the grievance in a dialogue box.

• 
In case the resident needs to argue an incorrect denial of application, he/she should be

able to fetch relevant information by providing Aadhaar number through data exchange

platform.

5. 
Once lodged, there should be a tracking number provided to the resident to follow up on the

status of the grievance.

6. 
The user should be able to file and track complaints through any smart phone

7. 
Geospatial   features

• 
The tool should have Integration to provide support for attaching photos and

integration with Maps

• 
The user should be able to geo-tag images

8. 
Reporting and analytics

• 
The user should be able to generate insights and reports from the tool

• 
The user should be able to integrate the tool with advanced business-intelligence

and analytics tools

9.

Data Exchange

• 
Push/ Fetch & Pull data from/ to other systems via APIs

• 
Share data for data analytics and policy planning

• 
Other use cases of exchange of data basis the needs of different departments

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 76 of 245

S. No. 
Requirement Title

Other general features

10.  
• 
Bi-lingual application form generation

• 
Auto-saving of:

o Form and allowing the user to edit it later

o Each page in case of multi-page form

o Fields in case of new form being opened

• 
Allow the user to continue from last activity onwards

Processing in detail

11.  
ONLINE:

The processing of the request will be based on the input received.

1. When the input is the Receipt ID – User can lodge a grievance using the Receipt

ID, in self or assisted mode:

Self-mode: The user will log in to the IPeG portal and navigate to the grievance

module. The user will enter the Receipt ID for which the grievance management

ticket is to be raised. The user will find a list of possible grievances (dropdown) and

an option to type a grievance in a dialogue box.

Assisted mode: The user will visit CSC/LSK/CHOiCE or Government Office or call

the Call Centre number to lodge a grievance using the Receipt ID

Treatment: The module will send a notification to the department’s nodal officer as

well as the office of the sub-division of the scheme. The user will receive a unique

Grievance ID.

Ticket closure: Once the Department has satisfactorily solved the grievance, the

ticket will be sent to the resident for closure. If the resident is not satisfied, the ticket

can be reopened for further resolution.

2. Aadhaar number (Or Aadhaar Reference Key) – If the grievance is before the

application of the service, the system will raise a grievance and allocate to the owner

department of the relevant public service. The grievance can be lodged in self or

assisted mode:

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 77 of 245

S. No. 
Requirement Title

Self-mode: The user will log in to the IPeG portal and navigate to the grievance

management module. A grievance ticket can be raised by inputting the Aadhaar

number and selecting the grievance from the drop-down menu. The public service

for which the grievance is to be raised needs to be selected along with the related

department.

Assisted mode: The user will visit CSC/LSK/CHOiCE or Government Office or call

the Call Centre number to lodge a grievance ticket using Aadhaar number. The user

informs the executive about the public service for which grievance is to be raised.

The executive asks the issue from the resident and selects the relevant option in the

dropdown menu.

Treatment: The module will send a notification to the department nodal person as

well as the office of the sub-division of the scheme. The executive will provide user

with a unique Grievance ID.

Ticket closure: Once the Department has satisfactorily solved the grievance, the

ticket will be sent to the resident for closure. If the resident is not satisfied, the ticket

can be reopened for further resolution.

OFFLINE:

The District Nodal Officer would receive emails or letters from citizens with their grievances.

The DGNO will then login using his credentials and lodge a grievance on behalf of the

resident.

The DGNO will input the details as per the letter and the system will assign the grievance to

the relevant departments. In case the grievance is not assigned, the DGNO can assign it

manually to a department.

In case the DGNO has incomplete information, he can write back to the resident seeking the

required data. In that case, the system should be able to lodge a complaint, but put it

“pending on resident’s end” status and pause the SLA.

Resolution of grievance

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 78 of 245

S. No. 
Requirement Title

12.  
The grievance can be resolved once the matter is addressed by the relevant authorities. The

resolved grievance would be sent back to the resident to get his clearance in closing the

ticket.

13.  
Once resident gives the approval to close the ticket, the SLA is reset, and the TAT is

recorded.

14.  
If the resident does not respond to the ticket closure request for more than 30 days, the ticket

is automatically closed, and TAT is recorded from the day the ticket was sent to the resident

seeking consent for closure of ticket.

15.  
In case the resident is not satisfied with the resolution, he/she has the option to keep the

ticket open and send it back to the relevant entities.

The MSI shall be responsible to ensure, including but not limited to the following:

• 
Solution Design: The MSI will be responsible to gather the detailed requirement for this 
toolkit and prepare the detailed design for this component. The design should cover 
various usage scenarios, ability to configure through simple drag-and-drop, integration 
with internal and external components for data fetching and data validation, etc. 
• 
Supply, Installing, Commissioning of IT Software Systems: MSI is responsible for 
sourcing, installing and commissioning of the Software Systems for Grievance 
management on its own cloud infrastructure in PaaS model. It may leverage the same 
software provided for service delivery application or adopt an open source tool for the 
same.   
• 
Software Customization or Integration: MSI shall be responsible to ensure integration, 
including but not limited to:

o Service delivery application toolkit 
o Scheme Analysis, Policy planning and Advanced Analytics toolkit 
o Data related services i.e. Fetch Data, Data Anonymization and Data Identification

to obtain the required data 
o Identity authentication and data validation services

• 
Software Operations and Maintenance: The MSI shall be responsible for the 
maintenance of the tool which includes but not limited to bug fixes, patch upgradation, etc.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 79 of 245

• 
Provisioning of Licenses: The MSI will be responsible for providing open source 
software with enterprise support or they can leverage the licenses for the service delivery 
application toolkit. 
• 
Training: The MSI will be responsible to training to the master trainers of CHiPS. MSI 
shall be responsible for ensuring all the master trainers are adequately trained to train the 
end users enabling them to work on the tool. MSI will be required to do (i) Training need 
assessment, (ii) prepare training plan and content, and (iii) impart trainings and ensure its 
effectiveness. 
• 
Handholding support to department: The MSI shall also be responsible to provide 
technical support to the departments onboarded on the IPeG platform and using the 
Grievance management application. The support required to be provided by MSI is as 
follows:

o Configuration of forms and attachments required for raising a grievance  
o Configuration of the appellate authorities, resolution workflow for an application. In

case of workflow complexities minor coding effort may also have to be undertaken 
o Configuration of notifications or messages that need to be sent to different

stakeholders during grievance resolution processing 
o Configuration of output document or payment instructions or any other message that

might have to be sent out to the concerned stakeholders 
o Integration with platform services and toolkits under IPeG 
o Configuration of basic reports/ dashboards/ analytics to see how many grievances

have been raised, assigned, resolved, overdue etc.

## 3.2.1.5. Toolkits – Advanced Analytics Tool

The Advanced Analytics Toolkit is envisaged to be a centralized tool which is expected to be used 
to create actionable information and insights to make public service ecosystem more effective 
and efficient. The analytics tool will allow business users to generate insights through advanced 
statistical algorithms on structured / semi structured and unstructured data sets. This will be able 
to cater to more specialized and higher end needs of the departments, which the scheme analysis 
and policy planning tool may not be able to address.

Within the Advanced Analytics Toolkit, the departments will be able to apply different criteria to 
generate insights for decision making. The Advanced Analytics Toolkit will be able to access the 
data in the social registry through the Data Exchange Gateway. However, the Advanced Analytics 
Toolkit will not obtain any personal information of the resident, and the data will be shared with 
the Advanced Analytics Toolkit in an anonymized or deidentified manner. In addition, there should 
be a facility for the departments to upload their own data for performing analytics on this tool. The 
requirements are explained in a summarized manner below and for more details, please refer to 
Annexures.

For the above purpose, CHiPS has planned to provide an Advanced Analytics Tool to the 
departments of Government of Chhattisgarh. As the departments may not have requisite skills to 
utilize Advanced Analytics Tool, MSI will deploy its staff who will assist the departments on need 
basis.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 80 of 245

This tool will be used by departments to undertake statistical modelling and rule-based analysis 
to get detailed insights into how their schemes are being implemented. The analytics tool will 
allow the user to use statistical models to perform Advanced Analysis/Deep learning, Business 
Intelligence, Predictive Analysis, trend-analysis, Citizen Grievances Analysis (top reasons, 
trends, analysed by socio economic, demographic and type etc.) Departments can fetch cross 
department data in a de-identified form to run statistical models. Effective predictive modelling to 
accurately determine how successful various citizen services/ schemes are, reducing the overall 
risk.

Reporting and Analytics Framework of Advanced Analytics Tool should provide a robust set of BI 
and advanced analytics capabilities enabling different types of users to gain insights from any 
size of data through data visualization and exploratory analysis. Department users should be able 
to quickly and easily explore all of your data using a drag-and-drop interface, analyse data and 
share results easily via Web reports and mobile devices

In addition, the Advance Analytics Tool is expected to be utilized for the following purposes:

• 
Performance Management & Fraud detection (refer Section 3.2.5.2) 
• 
Scheme analysis & policy planning tool (refer Section 3.2.51.1) 
• 
Data Collection Tool (refer Section 3.2.1.2) 
Key requirements are specified below:

• The Creator/Developer/ Analyst users should be able to perform data analytics on both

structured and unstructured data

• The Creator/Developer/ Analyst users should be able to prepare data for advanced

analytics usage. Data preparation should include (but not limited to) data cleaning,

managing data labels, feature engineering, missing value treatment etc

• The user should be able to develop algorithms /models using both supervised and

unsupervised analytics techniques. Some of the analytics techniques are as follows:

o 
Classifications

o 
Regression

o 
Clustering

o 
Dimensionality reduction

o 
Neural networks etc.

• The Creator/Developer/ Analyst users should be able to execute advance analytics

algorithms without taking the data out of the system

• The Creator/Developer/ Analyst users should be able to analyse data using OLAP

technologies and tools

The MSI shall be responsible to ensure, including but not limited to the following:

• 
Solution Design: The MSI will be responsible to gather the detailed requirement for this 
toolkit and prepare the detailed design for this component. The design should cover 
various usage scenarios, integration with internal and external components, etc.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 81 of 245

• 
Supply, Installing, Commissioning of IT Software Systems: MSI is responsible for 
sourcing, installing and commissioning of the Software Systems for Data Collection Tool 
on its own cloud infrastructure in PaaS model. The proposed solution must have strong 
advance analytics capability, should be able to integrate with other IPeG components, 
and should be able to publish analytics results to the departments through an online and 
an offline mode. The proposed Solution should meet the functional requirement 
specifications and minimum technical specifications as provided in Annexure. 
• 
Software Customization or Integration: MSI shall be responsible to ensure integration, 
including but not limited to:

o Data related services i.e. Fetch Data, Data Anonymization and Data Identification

to obtain the required data 
o Integration with Common Services Portal, Mobile Application, State DBT Portal,

etc. for publication of dashboards

• 
Software Operations and Maintenance: The MSI shall be responsible for the 
maintenance of the tool which includes but not limited to bug fixes, patch upgradation, etc.  
• 
Provisioning of Licenses: The MSI will be responsible for provide unrestricted and 
perpetual licenses for all data collection exercises to be carried out by the departments. 
Thus, the license requirements should not be restricted by the number of end-users. 
• 
Training: The MSI will be responsible to deployed skilled staff and provide them the 
training. MSI shall be responsible for ensuring all the staff is adequately skilled to work on 
the tool. 
• 
Handholding support to CHiPS and other departments: The MSI shall also be 
responsible to provide technical support on the Advanced Analytics Tool. The support 
required to be provided by MSI is as follows:

o Configure the use-case scenarios for data analytics for initial requirements which may

evolve over time 
o Integration with internal and external data sources for obtaining required data for

performing analytics 
o Fine-tuning of analytics scenarios as per evolving requirements of given use-case 
o Publication of insights in business language for consumption of decision making by

CHiPS/ department. For non-critical insights, the reports should be generated on a 
monthly basis. For critical insights requiring immediate attention, the reports should 
be generated as soon as the insight is detected and brought to the attention of 
concerned authority in CHiPS/ department.

## 3.2.2. Platform Services

The MSI shall be responsible to ensure, including but not limited to the following:

• 
Solution Design: The MSI will be responsible to gather the detailed requirement for the 
platform services and prepare the detailed design for this component. The design should 
cover various usage scenarios, volume estimation, integration with internal and external

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 82 of 245

components, creation, and maintenance of microservices, etc. For one platform service, 
there will be one or more microservices as per specific service being delivered through the 
concerned platform service. 
• 
Development, Integration, Installation, Commissioning of Platform Service: MSI is 
responsible for development, integration, testing, installation and commissioning of the 
platform services in a microservices and containerized architecture on its own cloud 
infrastructure in PaaS model. The proposed database should be an open source solution 
along with Enterprise support and should be utilized in a PaaS model. The proposed Solution 
should meet the functional requirement specifications and minimum technical specifications 
as provided in Annexure. MSI shall publish the platform service on a common IPeG platform. 
MSI shall be responsible to ensure integration, including but not limited to:

o External sources of electronic government identity (e.g. Driver’s License, PAN Card,

etc.) 
o All components of IPeG solution provided by MSI

• 
Software Operations and Maintenance: The MSI shall be responsible for the maintenance 
of the service which includes but not limited to bug fixes, patch upgradation, performance 
optimization, etc. The MSI should aim to utilize the latest version, or previous versions (in 
case of stability issues in latest version) of software. In case, the MSI requires exemption 
from this, the MSI should request the CHiPS for such an exemption giving clear reasons for 
this request. 
• 
Provisioning of Licenses: The MSI will be responsible to provide licenses, as necessary. 
Thus, the licenses should be sufficient to meet the scaling requirements.

• 
Training and Documentation: The MSI will be responsible to undertake the requisite 
training for operation, maintenance, handholding, etc. The functional support and 
coordination will be carried out by the CHiPS in-house team and MSI will be required to 
provide them necessary trainings and documentation.

• 
Technical Support: The MSI will be required to provide technical services as described 
below:  
o 
Prepare, update and maintain the documentation. 
o 
As part of technical services, provide technical support to the concerned departments 
(Section Error! Reference source not found.) which are interested in utilizing the p
latform service and are utilizing the platform service. 
o 
Monitor the usage and health and provide necessary report(s) and recommendations to 
CHiPS (on usage and health)

• 
Functional Support (CHiPS In-house Staff): The CHiPS in-house staff will carry out the 
following: 
o 
coordinate with interested departments to describe the associated platform services, 
assist in onboarding, monitoring utilization, etc.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 83 of 245

o 
enable, disable, suspend or resume platform services for specific department(s), user(s) 
and user-group(s), etc.

## 3.2.2.1. Platform Service – Identity Authentication Service

For delivering the public services, the government departments may be required to authenticate 
the citizens and/or obtain their demographic details. Identity Authentication platform service 
would help facilitate identity authentication in both Aadhaar and non-Aadhaar scenarios. For the 
Identity Authentication platform service multiple microservices may have to be built and MSI 
should design the same accordingly. On the basis their business requirements, departments can 
avail one or more of the services of identity authentication. The usage scenarios are described 
below:

A.  Aadhaar based identity authentication

UIDAI extends broadly following kinds of Aadhaar authentication/verification services:

• 
Identity Authentication using Aadhaar (known as “Aadhaar Authentication”) by which the 
Aadhaar number along with the demographic information or biometric information of an 
Aadhaar number holder or an OTP is submitted to the UIDAI for its verification on the basis 
of the information available with it and it returns a Yes/No response. 
• 
Obtain demographic details as in Aadhaar (known as “e-KYC”) 
• 
Offline verification method using Aadhaar Paperless Offline e-KYC, and Aadhaar validation 
using QR Code reader

For delivering the first two services, CHiPS is a AUA/KUA and the departments of the GoCG will 
be able to utilize identity authentication using Aadhaar Authentication and Aadhaar e-KYC 
platform services through CHiPS. While AUA/KUA set up is outside the scope of this project, the 
service that departments will utilize to connect with the AUA/KUA service will have to be 
developed by the MSI.

B. Non-Aadhaar based identity authentication

For Non-Aadhaar based identity authentication, there would be 3 possible scenarios: 
• 
Digital Authentication using Aadhaar linked Government IDs – Government IDs which 
have been onboarded onto IPeG and linked to Aadhaar number (Aadhaar Vault ID) can be 
used to digitally authenticate identity. MSI need to develop solution so that, this would be 
carried out by first finding out the Aadhaar Vault ID (mapped to the Government ID) of the 
citizen, then fetching Aadhar number from Aadhaar Data Vault and then utilizing the Aadhaar 
authentication mechanism. 
• 
Other accepted electronically verifiable government ID – In this case, the accepted 
government ID would be verified by the issuing authority’s records. 
• 
Other accepted electronically unverifiable government ID – In this case, the concerned 
individual would visit an authorized service centre/Government office where government 
official/authorized personnel would validate the identity of individual using the physical copy

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 84 of 245

of the concerned government identity (e.g. PAN Card, Voter Card, MGNREGA Job Card, 
etc.).

For more details on this platform service, please refer to the Annexures.

## 3.2.2.2. Platform Service – Aadhaar Vaulting Service

CHiPS will provide this component and role of the MSI will be limited to integration with Aadhaar 
vault service and its utilization in this solution.

## 3.2.2.3. Platform Service – SRN Vault

A ‘Social Registry Number’ (SRN) will be created using SRN vault service and will be mapped to 
this ‘Aadhaar Vault ID (Reference Number).The IPeG Platform will provide an additional identity 
referred to as Social Registry Number (or SRN). The departments need to store the SRN in their 
beneficiary database along with Aadhaar Reference Key. Using this SRN, the IPeG will facilitate 
secure information exchange, through a pre-defined data exchange rules and protocols including 
privacy controls as defined in the Data Exchange Guidelines and Framework notified by CHiPS.

## 3.2.2.4. Platform Service – Seeding Validation Service

For direct benefit transfer, there is a need to undertake the seeding in the department databases. 
The seeding may comprise of inclusion of correct Aadhaar number, bank account details, etc. To 
ensure the correctness of information being seeded, it is important to ensure the validation is 
performed on corresponding details. This platform service will be used for the purpose of 
performing such validations and may comprise of multiple microservices, as necessary. For more 
details on this platform service, please refer to the Annexures.

Once Aadhaar (or other details) are seeded in department database, there might be multiple 
levels of validation a department might need to perform. The seeding validation platform service 
will cater to all these requirements of a department, ensuring accurate seeding in department 
database:

• 
Whether the Aadhaar number itself is a valid or correct number (Verhoeff algorithm check) 
• 
Whether the Aadhaar number is seeded against the right beneficiary information (Aadhaar 
Authentication) 
• 
Whether the Aadhaar number is linked to a bank account to initiate Aadhaar based 
payments (lookup on NPCI mapper) 
• 
Whether the IFSC code is correct and corresponds to a bank branch in state. For list of 
IFSC codes, the MSI will need to maintain a database using the details available on 
website of Reserve Bank of India (https://www.rbi.org.in/scripts/neft.aspx).

In addition to the platform service, the MSI will be required to provide and maintain the Verhoeff 
algorithm code which can be integrated by department in their web-based and mobile-based 
applications (for offline use) independent on the software development languages (Java, .Net, 
PHP, Android, iOS, etc.). The software code should be available to enable plug-and-play usage 
with minor customization in department applications for which the MSI may provide necessary 
standardized integration documentation to the departments.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 85 of 245

3.2.2.5. Platform Service – Payment Disbursal Service

As per the mandate of Direct Benefit Transfer (DBT), the social benefits need to be transferred 
to beneficiary’s bank account using PFMS. At present, there are multiple DBT schemes in the 
state (CSS & SS) which are presently not paying through PFMS.  
PFMS being a system of the Government of India intends to integrate with a limited set of systems 
from every state i.e. it does not intend to integrate separately with all the different department 
systems used by various schemes. In view of this, it is envisaged to offer a solution to all 
departments a standard service of ‘Benefit disbursal through PFMS’ for their DBT schemes. This 
service would act like a bridge between different scheme systems and the PFMS system. For 
more details on this platform service, please refer to the Annexures. 
This service will be integrated in the department systems as well as Service Delivery Application 
Toolkit and Grievance Toolkit. The MSI will be required to design, develop and implement the 
service to cater to all the requirements of payment disbursal and reconciliation through PFMS. 
After the rollout of this service, the MSI will be required to provide necessary integration 
documentation and technical support.

The overview of the solution requirements of the ‘Platform for payment through PFMS’ has been 
outlined below: 
• 
It should be able to consume data through APIs from different existing/upcoming systems 
(beneficiary management) of different schemes 
• 
It should be able to generate XML files in the format as required by PFMS  
• 
It should support digital signature capabilities and enable digital signature on XML files 
generated by concerned government officials 
• 
It should be able to push XML files to SFTP server of PFMS 
• 
It should be able to pull reconciliation or response files from the SFTP server of PFMS 
• 
It should be able to send mobile message and email notifications to the registered 
department users. 
• 
It should be able to generate dashboard or MIS reports 
• 
It should be unable to perform all payment methods supported through PFMS.  
• 
This system should enable to generate error file received form PFMS system  
• 
This system should capable of sending payment advice to the bank automated way using 
digital signature.

In addition to the above, the MSI will be required to provide technical services as described below: 
• 
Integration support to the department for availing PFMS based service delivery using this 
application. 
• 
Prepare a presentation which can be used by CHiPS in-house team. For this purpose, MSI 
can refer to PFMS user manual issued by CGA for onboarding schemes in PFMS platform. 
• 
Develop user manual for operating the new solution which is integrated with PFMS.

The in-house staff of the CHiPS will perform below mentioned activities:

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 86 of 245

• 
Facilitating the departments to understand end-to-end PFMS onboarding process starting 
from Program division registration – Child agency creation – Creation of Users (Maker and 
Checker)- fund disbursal to end beneficiary.

## 3.2.2.6. Platform Service – Payment Receipt Service

In multiple public services, the citizens are required to make payment of fees for availing the 
service. At present, some of the department systems have integrated with payment gateway for 
enabling online receipt and reconciliation of such fees. However, some department systems may 
still require enablement of online receipt and settlement/reconciliation of fees. This platform 
service will enable the aforementioned purpose. For more details on this platform service, please 
refer to the Annexures.

The MSI will be required to develop a payment service in a manner of integration with payment 
gateway (e.g. PayGov). This service will help government departments in acceptance of all 
payment modes/options (UPI, credit card, debit card, online banking, NEFT/RTGS, wallets, etc.) 
permitted by Reserve Bank of India, and Department of Finance, Government of Chhattisgarh.

This service will be integrated in the department systems as well as Service Delivery Application 
Toolkit and Grievance Toolkit. The MSI will be required to design, develop and implement the 
service to cater to all the requirements of payment receipt and settlement/reconciliation. After the 
rollout of this service, the MSI will be required to provide necessary integration documentation 
and technical support. This application should have following features-

• 
One solution for receiving all payments, which department can integrate easily to their 
service delivery application.  
• 
should be capable of generating MIS as per the requirement and format prescribed by the 
government 
• 
this 
application 
should 
provide 
lookup 
facility 
for 
transaction 
status, 
settlement/reconciliation status, refund request status, etc.  
• 
The user should be clear shown the applicable fees and success ratio of each of the 
payment modes/options so that they can opt for a suitable option 
• 
this service should be a single point technical integration for the departments i.e. there for 
departments there should not be a need to integrate with multiple bank(s) or payment 
gateway(s).

To begin with, the MSI will be required to integrate with payment gateway prescribed by 
Government of India i.e. PayGov. However, on a later date the CHiPS may onboard payment 
gateway(s) and MSI will be required to integrate with them.

CHiPS will enter into direct agreement with the payment gateway provider(s) and will bear the 
costs associated to security deposit, agreement, etc. The recurring costs related to service 
charges levied by payment gateway provider(s) may either be borne by respective 
department(s)/CHiPS or may be passed onto the citizens. The MSI will be responsible for 
assisting CHiPS in negotiation, signing agreements, and coordination with payment gateway 
provider(s).

In addition to the above, the MSI will be required to provide technical services as described below: 
• 
Integration support to the department for availing this service

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 87 of 245

• 
Prepare a presentation which can be used by CHiPS in-house team to inform the department 
about this service 
• 
Develop user manual for operating the new solution 
• 
Monitor the performance and provide suggestions for areas of improvements 
• 
Perform operational activities related to settlement, reconciliation and refund (including 
loading of scrolls/reports received from banks, enlistment of complaints for refund, etc.)

The in-house staff of the CHiPS will perform below mentioned activities: 
• 
Enlistment of service for the given payment gateway provider(s) 
• 
Coordination with the payment gateway provider(s) for their onboarding  
• 
Perform decision-making activities related to settlement, reconciliation and refund

## 3.2.2.7. Platform Service – Fetch Data Service

The data about the citizens will be stored in respective data sources(s). However, one of the data 
source(s) will be designated as a master or owner of a particular data field. This platform service 
will be used to fetch data from respective data source(s) i.e. registries as well as other public 
service databases onboarded onto IPeG. One of the main usages of this service will be used to 
auto-populate the scheme application forms. Another usage of this service will be to 
validate/verify of these data received in application forms by the government officials. The 
microservices created for fetch data (a request may be sent to concerned data source and the 
data values may be received as response) should be separate from ones created for data 
validation (for verification the data may be sent to concerned data source and a ‘Yes/No’ response 
may be received).

This service will be integrated in the department systems as well as Service Delivery Application 
Toolkit, Grievance Toolkit, other toolkits and Data Exchange Gateway. The MSI will be required 
to design, develop and implement the service to cater to all the requirements. After the rollout of 
this service, the MSI will be required to provide necessary integration documentation and 
technical support.

This service should have following features:

• 
Enable data fetch and data validations using Reference Key as well as SRN ID 
• 
Ensuring encryption and decryption processes during fetch data services  
• 
Integration with Data Exchange Gateway as an enabling system for this service 
In addition to the above, the MSI will be required to provide technical services as described below:

• 
integration with Data Exchange Gateway as an enabling system (Section 3.2.5.5) 
• 
technical support to the department for availing this service

The in-house staff of the CHiPS will perform below mentioned activities:

• 
define the master data source for each data field 
• 
coordinate on administrative and functional aspects with concerned department i.e. 
master data source

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 88 of 245

3.2.2.8. Platform Service – Push Data Service

The data about the citizens will be stored in respective data sources(s). However, one of the data 
source(s) will be designated as a master or owner of a particular data field. When the citizen’s 
data gets updated in the master/owner data source, this service will be used to inform all the 
subscribed system(s) about the update in the information. The data will be pushed or published 
to only those concerned database or registries which have subscribed to receiving such updates. 
For this purpose, the concerned system(s) will be required to register/subscribe as a consumer 
for this service and concerned data field(s) which are relevant to them.

This service will be integrated in the department systems as well as Service Delivery Application 
Toolkit, Grievance Toolkit, and Data Exchange Gateway. The MSI will be required to design, 
develop and implement the service to cater to all the requirements. After the rollout of this service, 
the MSI will be required to provide necessary integration documentation and technical support.

This service should have following features:

• 
enabling data push services using Reference Key as well as SRN ID.   
• 
ensuring encryption and decryption processes during push data services  
• 
should have feature to publish the updated/new beneficiary details among participants 
departments  
• 
developing business rule for enabling push data services so that specific data attribute 
will be published to specific departments.  
In addition to the above, the MSI will be required to provide technical services as described below:

• 
integration with Data Exchange Gateway as an enabling system (Section 3.2.5.5) 
• 
technical support to the department for availing this service

The in-house staff of the CHiPS will perform below mentioned activities:

• 
define the master data source for each data field 
• 
coordinate on administrative and functional aspects with concerned department i.e. 
master data source 
3.2.2.9. Platform Service – Publish Document Service

The departments or the citizen themselves can store marksheets and certificates to the digital 
locker. This service may be used by the departments to publish their documents to the digital 
locker with due consent from the citizen.

This service will be integrated in the department systems as well as Service Delivery Application 
Toolkit, Grievance Toolkit, and Data Exchange Gateway. The MSI will be required to design, 
develop and implement the service to cater to all the requirements. After the rollout of this service, 
the MSI will be required to provide necessary integration documentation and technical support.  
In addition to the above, the MSI will be required to provide technical services as described below:

• 
integration with Data Exchange Gateway as an enabling system (Section 3.2.5.5) 
• 
integration with Digital Locker of the Government of India 
• 
integration with consent repository of IPeG 
• 
technical support to the department for availing this service

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 89 of 245

The in-house staff of the CHiPS will perform below mentioned activities:

• 
finalize the MoU or necessary documentation with Digital Locker 
• 
coordinate with document issuing authorities (provider departments) and assist them to 
register on Digital Locker as the issuer(s) 
• 
coordinate with document receiving authorities (consumer departments) and assist them 
to register on Digital Locker as the requester(s) or verifier(s) enabling them to verify the 
documents with consent from citizens

## 3.2.2.10. Platform Service – Anonymization and Deidentification Service

To ensure the privacy of citizens data, there will be a need to anonymize the citizen’s data. 
Through anonymized data it is not feasible to identify the individual to whom the data corresponds 
to. As per the Personal Data Protection Bill, the "anonymisation" in relation to personal data, 
means such irreversible process of transforming or converting personal data to a form in which a 
data principal cannot be identified, which meets the standards of irreversibility specified by the 
Data Protection Authority of India established under the provisions of the Bill;

To ensure the privacy of citizens data, there will be a need to de-identify the citizen’s data. 
Through de-identified data it is feasible to re-identify the individual to whom the data corresponds 
to. As per the Personal Data Protection Bill, the " de-identification" in relation to personal data, 
means the process by which a data fiduciary or data processor may remove, or mask identifiers 
from personal data, or replace them with such other fictitious name or code that is unique to an 
individual but does not, on its own, directly identify the data principal;

The MSI will be responsible to:

• 
Study the various data elements which are part of the Social Registry within IPeG and 
propose the categorization of various the data elements (personal or non-personal, etc.)

• 
Study the relevant standards, including but not limited to the following:

o ISO 27000: Information technology — Security techniques — Information security

management systems — Overview and vocabulary

o ISO 20889: Privacy enhancing data de-identification terminology and classification

of technique

o ISO/IEC 29100: Information 
technology — 
Security 
techniques — 
Privacy 
framework

• 
Study the leading data privacy standards, models, and techniques

• 
Study the legal framework around data security and data privacy in India, including but 
not limited to the following:

o Personal Data Protection Bill (as amended or enacted from time-to-time) including

regulations, rules, circulars, orders, etc.

o Information Technology Act (as amended from time-to-time) including regulations,

rules, circulars, orders, etc.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 90 of 245

• 
Prepare the anonymization and de-identification protocol for various data elements being 
stored or exchanged under the IPeG program, in consultation with CHiPS

• 
Configure, Manage and Monitor the approved anonymization and de-identification 
protocol(s) on the IPeG components i.e. Social Registry, Data Exchange Framework, etc.

## 3.2.2.11. Platform Service – Telemetry Service

The user experience and behaviour forms the core of usability of the IT solutions. As part of IPeG, 
the solution components needs to be intuitive, user-friendly, and convenient for end-users. For 
analysing the user behaviour and improving the user experience, there will be a need to generate 
rich insights on the manner in which the users use the IT components of IPeG.

The IPeG platform shall be capable of capturing the trail of every click of the users (prospective 
beneficiaries, platform admins, scheme owner users, any other users of the platform) and record 
into the database. This will help in understanding the areas of improvements and personalization.  
In addition, the telemetry information may be useful to monitor the application health, quality, and 
performance.

The collection and analysis of such information will be done in a standardized manner which will 
be useful for existing IT applications as well as new applications. Thus, telemetry will be provided 
as a platform service.

Telemetry service will generate large amount of data which may become obsolete and outdated 
after some time. Thus, on a periodical basis the data will be archived and purged. For this 
purpose, the MSI will be required to propose the data archival and purging policy in consultation 
with CHiPS. Once the policy is approved, the MSI will be required to configure the same in the 
telemetry component on the product environment.

## 3.2.2.12. Platform Service – Feedback Service

The standard form of citizen feedback and satisfaction will be available for usage as a service. 
The feedback will be collected for each interaction of the citizen with the government for public 
service delivery. In addition, additional parameters may be identified for which feedback or 
satisfaction may be sought from the citizen. Using this feedback and satisfaction response, the 
government will be able to identify the areas for improvement.

The feedback may be initiated through the omnichannel interface. While initiating the feedback, 
the user-preference may be considered. For example, senior citizens may choose their preferred 
medium as IVR based call, the students may choose social media (e.g. WhatsApp) as their 
preferred medium.

The feedback may be initiated in push-mode as well as pull-mode. In push-mode, the government 
may seek the feedback from the concerned resident, and this can be done as per user preference 
or other settings as defined for concerned scenario. In pull-mode, the resident may provide the 
feedback for any public service interaction. The feedback service may be utilized for the simple 
feedback (e.g. 5-star, 10-point rating scale, etc.).

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 91 of 245

The feedback services should be able to handle feedback requests and responses. In addition, 
the feedback service should be analysed by the MSI for developing insights and 
recommendations on the areas of improvement. For generation of insights, the platform service 
may utilize other components of platform i.e. Scheme Analysis and Policy Planning Tool and/or 
Advanced Analytics Tool. The MSI will also be responsible for required integration with 
aforementioned components, analysis and insight generation.

This service will be integrated in the department systems as well as Service Delivery Application 
Toolkit and Grievance Toolkit. The MSI will be required to design, develop and implement the 
service to cater to all the requirements. After the rollout of this service, the MSI will be required to 
provide necessary integration documentation and technical support.

In addition to the above, the MSI will be required to provide technical services as described below:

• 
integration with Messaging Service to send request and receive response for feedback 
• 
integration with Advanced Analytics Toolkit for generation of insights, rankings/ratings, 
etc. 
• 
integration with Policy Planning Toolkit for generation of reports and dashboards 
• 
integration with Access Channels receiving feedback and showing the reports/dashboards

The in-house staff of the CHiPS will perform below mentioned activities:

• 
coordinate with department having their own IT systems for service delivery 
• 
monitoring and reporting to concerned stakeholders, including potential actionable

## 3.2.2.13. Platform Service – Schedule Appointment Service

This service application will be used by the citizen, to schedule appointments on basis of business 
requirements (e.g. re-submission of documents based on remarks provided by approving 
authority, etc.) for service delivery outlets or government office. MSI need to develop the 
microservice for scheduling of appointment. The indicative services for enablement of this 
platform service is as follows:

• 
Scheduling the appointment for an individual or family, cancel appointment, reschedule 
appointment, etc.

• 
Analytics to identify cases of suspected booking(s) by middleman, etc. and incorporation 
of preventive measures such as limited appoints for a given identity, etc.

The resident should have allowed to provide below mentioned inputs during scheduling an 
appointment:

• 
Application number in relation to which the appointment is sought (optional) 
• 
Requester Details like Name, Father Name, Contact details, Reason for appointment 
etc. 
• 
Time: Date and Time of appointment 
• 
Location: Service Delivery Centre, or Government Office 
• 
Request Type: appointment booking, rescheduling or cancellation 
• 
Appointment details – reference Number (if any) for rescheduling or cancellation cases

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 92 of 245

In addition to the above, the MSI will be required to provide technical services as described below:

• 
integration with Messaging Service to sending communication related to appointments 
• 
integration with Advanced Analytics Toolkit for generation of insights, rankings/ratings, 
etc. 
• 
integration with Policy Planning Toolkit for generation of reports and dashboards 
• 
integration with Access Channels appointment related interactions

The in-house staff of the CHiPS will perform below mentioned activities:

• 
coordinate with department having their own IT systems for service delivery 
• 
monitoring and reporting to concerned stakeholders, including potential actionable such 
as change in time-slot per application, cases of complaints for not honouring 
appointments/other malpractices, etc.

## 3.2.2.14. Platform Service – Translation Service

To make the public services more convenient to the residents, it is important to communicate with 
them in their language of choice. In addition, to make the service delivery more efficient, it may 
be important to display information to government officials in their preferred language. 
Additionally, data entry happens in local language for some schemes, however, to ensure 
compatibility with different state government and central government systems, it is important to 
have all data in English to ensure interoperability.

The interaction will span across various access channels such as web portal, mobile application, 
call centre, etc. which will have multi-lingual interface. In addition, the interaction will be with 
multiple applications such as Service Delivery Application, Grievance Management, etc. which 
are also multi-lingual in nature.

The translation and transliteration services will be used by the IPeG components as well as the 
existing IT solutions of the department. Hence, it has been categorized as a platform service with 
standard input and output format. The consumer applications will access this service to 
translation/transliterate the content from English to local language (or vice-versa). This service 
should accept the input as various data format (ASCII4, ISCII5, UNICODE, etc.) in one-language 
and output as UNICODE in another language.

The IPeG platform shall have language translation and transliteration components to convert the 
English language to the local language and vice versa. The translation and transliteration services 
may useful for the following:

• 
Display of application forms and interfaces to the end-user in local language using 
transliteration feature 
• 
In most cases, the end-user may enter in English language. However, in case entry is done 
in local language across the solution components, it needs to be translated to English 
language using translation service. 
• 
In the future, speech to text conversion (and vice versa) and text to text language translation 
capabilities shall be widely used.

4 ASCII refers to American Standard Code for Information Interchange 
5 ISCII refers to Indian Script Code for Information Interchange

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 93 of 245

The MSI will be required to supply the underlying translation and transliteration software and 
utilize the same to develop the platform service. The bidder should evaluate the solution provided 
by the government i.e. CDAC as well as other solutions and propose the translation/transliteration 
tool in a manner wherein the quality of output is as per the expectations of a common resident. 
In case, the proposed solution does not provide satisfactory quality of output, CHiPS may ask the 
bidder to replace the proposed solution with better quality solution free-of-cost to CHiPS. 
In addition to the above, the MSI will be required to provide technical services as described below:

• 
integration with Messaging Service to translation of outward or inward communication

The in-house staff of the CHiPS will perform below mentioned activities:

• 
coordinate with department having their own IT systems for service delivery 
• 
sign necessary agreement/MoU with CDAC, in case it is proposed by the bidder 
• 
coordination with CDAC, for submission of suggestions related to quality improvements 
3.2.2.15. Platform Service – Messaging Service

This will be a centralized application which can be accessed by all departments on IPeG to send 
messages and notifications to relevant stakeholders. The messaging service should be able to 
send messages through SMS, Email, Social Media (WhatsApp, Facebook, etc.). The features 
required in this service are as follows:

• 
Application should have provision of push and pull messages for outward and inward 
communication respectively 
• 
Application should have provision of push messages to individuals as well as groups 
• 
The mode of message service should be through multiple channels such as SMS, e-Mail, 
Social Media (WhatsApp, Facebook, etc.), etc.  
• 
The system should have capable to provide pre-recorded information messages to callers 
through integration with call centre application (only outward communication) 
CHiPS will provide the SMS gateway as well as Email gateway and will also bear the associated 
transaction charges. Similarly, CHiPS will bear the associated transaction charges for social 
media transactions (WhatsApp, Facebook, etc.).  
In addition to the above, the MSI will be required to provide technical services as described below:

• 
integration of Messaging Service with all relevant components of IPeG 
• 
monitor uptime of associated components (e.g. SMS Gateway, Email Gateway, etc.) and 
raise tickets for corrective actions

The in-house staff of the CHiPS will perform below mentioned activities:

• 
coordinate with SDC team for email gateway related issue 
• 
coordinate for signing necessary agreement/MoU with Social Media organizations, in case 
it is proposed by the bidder

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 94 of 245

3.2.2.16. Platform Service – Single Sign-On Service

In order to ensure that citizen or the government authorities do not need to login multiple times to 
avail different applications or services, single sign-on feature would be integrated with the 
common service portal and the mobile app for both government authorities and citizen. For this 
service, the Single Sign-On will be an enabling component. The SSO solution shall bring following 
advantages to departments & users:

• 
It may enable users to login with single passwords and usernames for each application. 
• 
It may streamline the process of signing on and using applications - no need to remember 
multiple passwords. 
• 
It may lead to fewer complaints or tickets about passwords in helpdesk. 
Enabling system for SSO

This component would work as an enabling component for ‘Platform Service – Single Sign-On’. 
This solution should have following feature:

• 
The product must support Open Standards like SAML 2, o-Auth 2, OpenID Connect, WS-
Security and WS Federation 
• 
The product must support Implementation of SAML 2 Identity Provider and SAML 2 
Service Provider for authentications based on SAML2  
• 
The solution should support global idle session timeout, session timeout for idle sessions 
and single log-out  
• 
SSO to Cloud applications: Must support SSO with applications hosted on cloud  
• 
Support for SSO to legacy applications   
• 
Should integrate with SIEM  
• 
Support for SSO using reverse proxy 
• 
The bidder should configure SSO between landing page and backend 
system/application on different platforms like java, .net, php etc. 
• 
The SSO solution should have following advantages:

o It should enable users to login with single passwords and usernames for each

application. 
o It should streamline the process of signing on and using applications - no need to

renter passwords. 
o It should lessen the chance of phishing. 
o It should lead to fewer complaints or trouble about passwords for IT help desks. 
The MSI should consider utilizing the Single Sign-On (SSO) solution of Government of India 
developed by NIC, or any other solution deemed suitable for this component

## 3.2.3. Data Sources (Social Registry)

The MSI shall be responsible to ensure, including but not limited to the following:

• 
Solution Design: The MSI will be responsible to gather the detailed requirement for the 
platform services and prepare the detailed design for this component. The design should 
cover various usage scenarios, volume estimation, integration with internal and external 
components, creation, and maintenance of data sources, etc.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 95 of 245

• 
Development, Integration, Installation, Commissioning: MSI is responsible for 
development, integration, testing, installation and commissioning of the data sources on its 
own cloud infrastructure in PaaS model. The proposed database should be an open source 
solution along with Enterprise support and should be utilized in a PaaS model. The proposed 
solution should meet the functional requirement specifications and minimum technical 
specifications as provided in Annexure. MSI shall be responsible to ensure integration, 
including but not limited to all relevant components of IPeG solution provided by MSI

• 
Software Operations and Maintenance: The MSI shall be responsible for the maintenance 
of the service which includes but not limited to bug fixes, patch upgradation, performance 
optimization, etc. The MSI should aim to utilize the latest version, or previous versions (in 
case of stability issues in latest version) of software. In case, the MSI requires exemption 
from this, the MSI should request the CHiPS for such an exemption giving clear reasons for 
this request. 
• 
Provisioning of Licenses: The MSI will be responsible to provide licenses, as necessary. 
Thus, the licenses should be sufficient to meet the scaling requirements.

• 
Training and Documentation: The MSI will be responsible to deployed skilled technical 
staff as part of the technical helpdesk and provide them the requisite training for operation, 
maintenance, handholding, etc. The functional support and coordination will be carried out 
by the CHiPS in-house team and MSI will be required to provide them necessary trainings 
and documentation.

• 
Technical Support: The MSI will be required to provide technical services as described 
below:  
o 
Prepare, update and maintain the documentation. 
o 
As part of technical services, provide technical support to the concerned departments 
(Section Error! Reference source not found.) which are interested in utilizing the data s
ource(s) and are utilizing the data source(s). 
o 
Monitor the usage and health and provide necessary report(s) and recommendations to 
CHiPS (on usage and health)

• 
Functional Support (CHiPS In-house Staff): The CHiPS in-house staff will carry out the 
following: 
o 
coordinate with interested departments to describe the associated data source(s), assist 
in onboarding, monitoring utilization, etc. 
o 
enable, disable, suspend or resume data source(s) for specific department(s), user(s) 
and user-group(s), etc.

## 3.2.3.1. Data Sources – Social Registry

The registries are trusted sources of data elements (information and documents) of residents’ i.e. 
individuals whose native state is Chhattisgarh and people living in Chhattisgarh state, which are 
required for the purpose of public service delivery to the citizens. The residents’ data would be

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 96 of 245

stored across different federated social registries that can exchange data with each other through 
the Data Exchange Gateway to enable efficient/proactive service delivery. The exchange of data 
will be as per the Data Exchange Framework Guidelines of IPeG program.

The Social Registries containing citizen data would broadly be of following two types:

• 
Federated Social Registry (Centralized): This would centrally store some commonly used 
resident data at one place viz. Name, Date of birth, Gender, Address, Ration card number, 
Aadhaar Vault ID (Reference number) etc. The exact set of data fields will be provided by 
CHiPS during the requirement gathering phase of the MSI. A minimalistic approach will be 
adopted for creation of this centralize federated social registry i.e. only those data elements 
will be stored centrally which are essential for public service delivery and not owned by any 
specific department. The remaining data elements will be stored by the departments in its 
department databases (e.g. BPL/APL status in PDS, etc.) and in their Decentralized registries 
• 
Federated Social Registries (Decentralized): These registries would store information 
about residents specific to particulars schemes/service. This will be hosted by concerned 
departments which are owners of respective information.

1. Creation of a Centralized Federated Social Registry and a ‘SRN ID’

a. A large beneficiary database with higher percentage of Aadhaar Seeding (e.g. PDS

database) would be used as a base for creation of Centralized Federated Social 
Registry. 
b. This large beneficiary database would share Aadhaar Numbers for Aadhaar Vaulting.

At the time of undertaking Aadhaar Vaulting, a demographic authentication of records 
would be undertaken to ascertain if Aadhaar Seeding is accurate.  
1) For records with accurate Aadhaar Seeding

i) Aadhaar Numbers would be stored in Aadhaar Data Vault and an Aadhaar

Vault ID (Reference Number) would be generated.  
ii) A ‘SRN ID’ (Aadhaar Vault ID (Reference Number) or a ‘Social Registry

Number (SRN)’ mapped to this ‘Aadhaar Vault ID (Reference Number) ) shall 
be created and shared with the concerned department for them to store in 
their database (Registry) in place of Aadhaar Numbers. 
iii) This ‘SRN ID’ and the corresponding ‘Aadhaar Vault ID (Reference Number)’

shall also be stored in a separate database/registry maintained by CHiPS 
which shall called ‘Centralized Federated Social Registry’ 
2) For records with inaccurate Aadhaar Seeding

i) Concerned department would be asked to correct the Aadhaar Seeding 
ii) Correctness of Aadhaar Seeding would be checked again as per the process

described above 
iii) For records with accurate Aadhaar Seeding, above mentioned steps under

‘For records with accurate Aadhaar Seeding’ would be undertaken 
c. Over a period of time, different department registries, as and when they vault

Aadhaar Numbers in their database, would be used to add resident records in 
‘Centralized Federated Social Registry’. The objective would be, to add records of 
residents with accurate Aadhaar Seeding in department databases over a period of 
time to the ‘Centralized Federated Social Registry’ and seed ‘SRN ID’ in as many 
department beneficiary databases as possible.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 97 of 245

d. The Centralized Federated Social Registry will have following fields:

i) SRN ID of all residents for whom some department of Govt. of Chhattisgarh

has undertaken an accurate Aadhaar Seeding and have then vaulted the 
Aadhaar with ‘Aadhaar Data Vault’ under IPeG program. 
ii) Aadhaar Vault ID - If ‘SRN ID’ is designed to be different from ‘Aadhaar Vault

ID (Reference Number)’ then Centralized Social Registry shall have ‘Aadhaar 
Vault ID (Reference Number) 
iii) Other fields such as name, gender, date of birth etc. The exact fields to kept

would be finalized during the roll-out phase after detailed study of 
requirements of common fields and need to store in the Centralized Social 
Registry. However, the number of fields will be kept to a minimum number. 
2. Seeding of  ‘SRN ID’ in Decentralized Federated Social Registries

a. The ‘SRN ID’ would be seeded in all registries containing citizen data over a period

time as they vault the Aadhaar numbers present with them.  
b. Departments, when they avail ‘Aadhaar Vaulting’ service offered under IPeG, would

share Aadhaar Number to be stored in ‘Aadhaar Data Vault’ and in return would get 
Aadhaar Vault ID (Reference Number) or a ‘SRN ID’ (e.g. Social Registry Number) 
mapped to this Aadhaar Vault ID (Reference Number). 
c. Over a period of time, commonly used identities as Ration Card shall also be seeded

with this ‘SRN ID’. These identity databases would first need to seed Aadhaar and 
then vault their Aadhaar with ‘Aadhaar Data Vault’ under IPeG program. They would 
then in return get the ‘SRN ID’ which they shall seed in their databases. 
d. All departments with beneficiary database would be encouraged to seed this ‘SRN ID’

to the extent possible 
3. Use of ‘SRN ID’ for exchange of data

This ‘SRN ID’ would be used to exchange citizen data between different 
registries/departments through IPeG Data Exchange Platform. For example, when a 
resident applies for a services onboarded onto IPeG, using Aadhaar Number or any other 
ID mapped to the ‘SRN ID’, the ‘SRN ID’ shall be used to fetch his/her data available with 
different departments, where this ‘SRN ID’ has already been seeded. This would enable 
auto-population of data/information/documents, helping reduce resident inconvenience of 
providing same data/information/documents multiple times and it would also help system 
assisted authentication of data/information/documents by Government officers since 
data/information/documents are fetched from a reliable data source.

The MSI is expected to ready the database schema, create APIs which can be accessed 
through the data exchange platform of IPeG for creating, updating, reading or passivizing 
entries into this database.  
Note: Merging of registries and obtaining standardized reports are functionalities that will 
have to be built by the MSI for Social registry as well as other registries  
The scope of work can be divided into 4 major pillars:

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 98 of 245

Step 
Description

Creation 
• 
The MSI is expected to coordinate with CHiPS and other line departments 
to create the robust database pertaining to Federated Social Registry 
(centralized) and corresponding APIs, to be used by departments 
onboarding to IPeG, through the data exchange platform. The tentative 
list of data fields to be kept centralized have been provided in Annexure -
IV. These fields will be re-examined during the requirement gathering 
phase by the MSI. 
• 
The MSI is expected to coordinate with CHiPS and line departments of 5 
shortlisted public services to create the robust database and 
corresponding APIs for usage by other departments onboarding to data 
exchange platform of IPeG. The details of 5 public services have been 
provided in Annexure–V. 
• 
These decentralized fields will keep expanding as more and more state 
public services are onboarded to IPeG. Therefore, it is expected that the 
MSI in coordination with IPeG PMU would establish standard operating 
procedures for departments to contribute to the Social registry.  
• 
Train all the interested line departments in technology and process for 
onboarding to Social registry and creating of APIs for data exchange.

Read/View 
• 
The MSI is expected to coordinate with CHiPS and other line departments 
to create robust technology and process mechanisms through which data 
fields can be read in the centralized fields of the Social registry. The user 
access controls and different levels of permission to read a particular data 
filed will be finalized during the requirement gathering phase by MSI. 
• 
The MSI is expected to coordinate with CHiPS and line departments of 5 
shortlisted public services to create robust technology and process 
mechanisms through which data fields can be read. The user access 
controls and different levels of permission to read a particular data filed 
will be finalized during the requirement gathering phase by MSI. 
• 
With increase in the number of public services onboarded on IPeG, the 
decentralized fields will keep on increasing. This implicates a greater 
number of fields that need to be read. The MSI should develop a standard 
set of APIs which can be invoked to read the requisite data by a concerned 
stakeholder department. The details would be defined in an SOP, which 
would be developed and is part of the scope of work under Social registry 
creation, as mentioned above.

Update 
• 
The MSI is expected to coordinate with CHiPS and other line departments 
to create robust technology and process mechanisms through which data 
fields can be updated in the centralized fields of the Social registry. The

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 99 of 245

Step 
Description

user access controls and different levels of permission to update a 
particular data filed will be finalized during the requirement gathering 
phase by MSI. 
• 
The MSI is expected to coordinate with CHiPS and line departments of 5 
shortlisted public services to create robust technology and process 
mechanisms through which data fields can be updated. This involves 
creation of triggers and APIs with data field owner departments. For 
example, a public service implementation requires caste, income data and 
the same is part of the decentralized fields. In this scenario, owner 
department of caste and income data is revenue department. In case 
there is any change with respect to these data fields in the revenue 
department then the same change must reflect in the decentralized fields 
of the Social registry. The user access controls and different levels of 
permission to update a particular decentralized data filed will be finalized 
during the requirement gathering phase by MSI. 
• 
With increase in the number of public services onboarded on IPeG, the 
decentralized fields will keep on increasing. This implicates a greater 
number of fields that need to be kept updated. The MSI should develop a 
standard set of APIs and triggers which can easily be configured by data 
field owner departments, as and when they come onboard.  
• 
MSI also needs to provide requisite training to the departments nominated 
by CHiPS, so that they can easily consume and configure APIs on need 
basis.

Passivate 
/ 
Activate

• 
MSI is expected to coordinate with CHiPS and other line departments to 
create standard operating procedures and configuration changes to 
passivize any centralized data field in social registry. The user access 
control for this functionality should lie entirely with CHiPS 
• 
MSI is expected to coordinate with CHiPS and line departments of 5 
shortlisted public services to passivize any decentralized data field. The 
user access controls, and necessary permissions would lie with the data 
field owner department but would also need prior approvals from the 
concerned public service implementing department and CHiPS. This will 
again be part of the SOP to be drafted in consensus between the line 
departments, CHiPS, PMU team and the MSI. 
• 
MSI will train all the interested line departments who onboard on IPeG, 
with regard to processes and technology changes that need to be made 
for passivation of data fields.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 100 of 245

3.2.3.2. Data Sources – Index of Registries

Over a period of time, as the program gets rolled out, there will be various registries which will be 
setup to meet the requirements of IPeG program. An index of registries shall also be created, that 
shall contain list of all the registries under IPeG program, and brief details about them.

The entire lifecycle of this component has four types of interactions i.e. creation, update, view 
and passivation. The MSI will be responsible to design, development, install, operation and 
maintain the registry. As part of the design, the MSI will be responsible to define data fields, 
permissible interactions and conditions, interaction mechanisms (APIs), access controls and 
authorization mechanisms, relationships (parent-child, siblings, etc.), technology solutions to 
implement the design, testing and acceptance criteria, etc. Using the selected technology, MSI 
will be responsible to develop the registry as per the finalized requirements (please refer to 
Annexure for detailed requirements) and shall install the same on its own cloud infrastructure. 
For the operations phase, the MSI will create the SOPs and will follow them to perform the 
transactions on this registry. The scope of MSI over the entire lifecycle is provided below:

Step 
Description

Creation 
• 
MSI will create a user-interface for recording the new registries  
• 
MSI will grant access rights to administrators having necessary 
permissions to perform create transactions 
• 
MSI will enter the details about the registries created till the go-live

Read or view  
• 
MSI will enable read/view transactions using open interfaces (Open APIs) 
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform read transaction(s)

Update  
• 
MSI will create a user-interface for recording the update in existing records 
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform update transactions 
• 
After the go-live, every time a new registry gets created under the IPeG, 
the MSI will enter the details about the new registry 
• 
In case, there are any changes in details of the registry, MSI will make 
necessary updates. The MSI will strive to automate this process by 
creating the other registries in a manner which can facilitate this auto-
update on a real-time basis.

Passivation 
of 
selected 
records

• 
MSI will create a user-interface for passivation/activation of record(s)  
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform activation/passivation transaction(s)

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 101 of 245

3.2.3.3. Data Sources - Metadata Registry

Over a period of time, as the program gets rolled out, there will be various registries which will 
contain data about various elements. The metadata registry shall contain list of all the data fields 
under IPeG program, and brief details about them.

The entire lifecycle of this component has four types of interactions i.e. creation, update, view 
and passivation. The MSI will be responsible to design, development, install, operation and 
maintain the registry. As part of the design, the MSI will be responsible to define format, 
permissible interactions and conditions, interaction mechanisms (APIs), access controls and 
authorization mechanisms, relationships (parent-child, siblings, etc.), technology solutions to 
implement the design, testing and acceptance criteria, etc. Using the selected technology, MSI 
will be responsible to develop the registry as per the finalized requirements (please refer to 
Annexure for detailed requirements) and shall install the same on its own cloud infrastructure. 
For the operations phase, the MSI will create the SOPs and will follow them to perform the 
transactions on this registry. The scope of MSI over the entire lifecycle is provided below:

Step 
Description

Creation 
• 
MSI will create a user-interface for recording the new registries  
• 
MSI will grant access rights to administrators having necessary 
permissions to perform create transactions 
• 
MSI will enter the details about the registries created till the go-live

Read or view  
• 
MSI will enable read/view transactions using open interfaces (Open APIs) 
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform read transaction(s)

Update  
• 
MSI will create a user-interface for recording the update in existing records 
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform update transactions 
• 
After the go-live, every time a new registry gets created under the IPeG, 
the MSI will enter the details about the new registry 
• 
In case, there are any changes in details of the registry, MSI will make 
necessary updates. The MSI will strive to automate this process by 
creating the other registries in a manner which can facilitate this auto-
update on a real-time basis.

Passivation 
of 
selected 
records

• 
MSI will create a user-interface for passivation/activation of record(s)  
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform activation/passivation transaction(s)

## 3.2.3.4. Data Sources – Rules Database

This database will contain all the business rules used across the IPeG components. By encoding 
all rules into this database, the system will automatically be able to determine whether a request

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 102 of 245

can be served or not. In case, it can be served then the concerned component(s) of IPeG will be 
able to handle the request.

One of the key purposes of this database will be to store codified rules as defined in the Data 
Exchange Framework and Guidelines which will form the basis for Data Exchange Gateway. As 
soon as, there is a need for different applications under IPeG to obtain the data from data sources, 
the Data Exchange Gateway will request the business rules database to verify the authorization 
for this role and applicability of associated rules for this transaction. The rules in database will 
also govern interactions between different applications under IPeG. The MSI will have to also 
create an SOP on the major business scenarios which will require interaction of different IPeG 
application components.

The entire lifecycle of this component has four types of interactions i.e. creation, update, view 
and passivation. The MSI will be responsible to design, development, install, operation and 
maintain the database. As part of the design, the MSI will be responsible to define data fields, 
permissible interactions and conditions, interaction mechanisms (APIs), access controls and 
authorization mechanisms, relationships (parent-child, siblings, etc.), technology solutions to 
implement the design, testing and acceptance criteria, etc. Using the selected technology, MSI 
will be responsible to develop the database as per the finalized requirements (please refer to 
Annexure for detailed requirements) and shall install the same on its own cloud infrastructure. 
For the operations phase, the MSI will create the SOPs and will follow them to perform the 
transactions on this database. The scope of MSI over the entire lifecycle is provided below:

Step 
Description

Creation 
of 
the 
Rule 
database

• 
MSI will create a user-interface for recording the new rules 
• 
MSI will grant access rights to administrators having necessary 
permissions to perform create transactions 
• 
MSI will enter the details about the rules mentioned in the notified Data 
Exchange Framework Guidelines and detailed out rules during the 
implementation) 
• 
MSI will create the entries of business rules applicable for interactions 
between various components

Reading 
or 
viewing of the 
rule database

• 
MSI will enable read/view transactions using open interfaces (Open 
APIs) 
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform read transaction(s)

Update of the 
Rule 
database

The complexity of the rule database is such that it will require constant updates 
as the IPeG program as a whole matures and different application components 
including the registries are created and are operational. Thus, the MSI in 
coordination with CHiPS and the PMU team will have to define standard 
process, technology interventions to update the rule database.

• 
MSI will create a user-interface for recording the update in existing records 
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform update transactions

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 103 of 245

Step 
Description

• 
After the go-live, every time a new rule gets defined under the IPeG, the 
MSI will enter the details about this in the rules database. 
• 
In case, there are any changes in details of the existing rule, MSI will make 
necessary updates.  
• 
MSI will strive to ensure that new or updated rule(s) become applicable 
on a real-time basis.

Passivation 
of 
selected 
records

As the system evolves there might be a need to passivize certain rules earlier 
encoded in the rule database. Therefore, the MSI will therefore have to develop 
standardized technology and process interventions required to passivize 
records in rule database.

• 
MSI will create a user-interface for passivation/activation of record(s)  
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform activation/passivation transaction(s)

## 3.2.3.5. Data Sources – Consent Repository

The collection, storage, processing/authentication and exchange of data may require consent 
from individual to whom the data belongs, depending upon nature of the data being shared and 
the legal framework governing the same. MeitY has define the electronic consent framework and 
this framework will be utilized as a benchmark for this repository.

In ideal scenario, all department(s) will maintain consent obtained from citizens in their own 
records. However, as many departments may not be equipped to maintain the consent, the 
feature to store obtains and store consent would be made available through consent repository 
offered under IPeG. Moreover, the consent captured within the IPeG this will be stored by CHiPS 
in consent repository under IPeG program.

The MSI will develop a consent repository which should have following features:

• 
consent platform should fully API driven, all functions should expose through APIs making 
it easy for departments to integrate with consent repository and systems 
• 
should have facility to store and retrieve the specific consent as and when required. 
• 
each consent data should be mapped with a unique ID (SRN ID / Aadhaar reference ID) 
• 
all consent data should be stored with adequate security measure.  
• 
system should capable for handling generation of consent data set required for audit and 
other references.

Step 
Description

Creation  
• 
MSI will create a user-interface and API-interface for recording the new 
consent 
• 
MSI will grant access rights to administrators having necessary 
permissions to perform create transaction

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 104 of 245

Step 
Description

Read or view  
• 
MSI will enable read/view transactions using open interfaces (Open APIs) 
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform read transaction(s)

Update  
• 
MSI will ensure that the update in existing records is not feasible 
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform update (create new record) transactions 
• 
After the go-live, every time a new consent gets captured under the IPeG, 
the concerned component will store the consent in the consent repository.  
• 
MSI will strive to ensure that new consent(s) become applicable on a real-
time basis.

Passivation  
• 
MSI will create a user-interface for passivation/activation of record(s)  
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform passivation transaction(s) as per the consent 
details provided by the citizen

## 3.2.3.6. Data Sources – Public Service Registry

The government delivers various public services to the citizens. Each of these public services 
have its unique features i.e. eligibility conditions, application data elements, access points, 
process, timeline, service levels, fees, consent mechanism, etc. This registry will store the 
information about these unique features. This registry will be used to respond to citizens enquiry 
about these public services as well as during the proactive service delivery to the citizens. The 
typical information stored in public services registry will include the following:

S. No. 
Attributes 
(indicative)

Descriptions

1.  Executing

Dept(s)

This is the body that rolls out the scheme in the state. It could be the 
state department or central agency.

2.  Fund

The amount of money budgeted for a scheme. Typically, as per the 
executing department and / or the finance department.

3.  Benefit  
Details about the benefit.

4.  Eligibility

Criteria

This is a set of rules for determining whether a person is eligible for 
the scheme.

5.  Application

Process

Typically, a scheme needs to be applied for via some process. This 
may include an application form and associated documents. This may 
be online or offline. The service touchpoint may be via a citizen centre 
and/or state department.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 105 of 245

S. No. 
Attributes 
(indicative)

Descriptions

6.  Supporting

documents

These are the set of documents to be submitted with the scheme 
application.

7.  Validity 
of 
scheme

Whether any limited period where one can apply for a scheme

8.  Application

Fees

Govt application fees to be paid.

9.  Application

Tracking

Process for tracking an application for the citizen.

The major requirements for this registry are as follows:

o The creation, update, activation/passivation should be possible through user interfaces.  
o The read/view should be possible through open interfaces (Open APIs). 
o The creation, update, activation/passivation transactions should have proper

authorization and workflow-based approvals  
o As the details are machine readable, all the details should be entered in specified format 
o When a scheme is withdrawn or temporarily stopped, it will not be implemented for that

period. In such circumstances, it needs to be passivized. The MSI shall make provisions 
to allow passivizing the scheme through proper workflow-based authorization. 
o In rare circumstances, the schemes would need to be merged. The scheme merger shall

be provisioned by altering the attributes of schemes like eligibility, benefit amounts or 
other criteria. This solution should capable to do scheme merger without affecting the data 
integrity. 
o Every public service/scheme shall have a unique ‘Public Service ID’. This ID shall be used

to uniquely identify a Public Service under IPeG program. 
o When schemes are announced by the Government, there are standard reporting formats

prescribed by them. The scheme owner departments shall have to report the 
implementation details periodically. All such reports shall be automatically generated by 
the platform with minimal intervention from the scheme owner departments. The features 
like auto-mailing and messaging needs to be implemented across the standard reporting 
formats. Further, these features shall be implemented across the platform also.  
o The standard reporting formats for all the schemes shall also be stored in this registry and

shall be accessed by the platform microservices to serve the platform stakeholders and 
others. 
The scope of work of MSI for development of public service registry can be divided into 4 major 
pillars.

Step 
Description

Creation  
• 
MSI will create a user-interface and API-interface for recording the new 
public service

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 106 of 245

Step 
Description

• 
MSI will grant access rights to administrators having necessary 
permissions to perform create transaction

Read or view  
• 
MSI will enable read/view transactions using open interfaces (Open APIs) 
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform read transaction(s)

Update  
• 
MSI will create a user-interface for recording the update in existing records 
• 
MSI will create a user-interface for merging the existing records (may be 
used to merge schemes by government) 
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform update transactions 
• 
After the go-live, every time a new public service gets captured under the 
IPeG, the MSI will make an entry in this registry 
• 
MSI will strive to ensure that new records(s) become applicable on a real-
time basis.

Passivation  
• 
MSI will create a user-interface for passivation/activation of record(s)  
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform passivation/activation transaction(s)

## 3.2.3.7. Data Sources – Social Registry Number Vault

The IPeG model is based on two ID concept, one foundation ID (Aadhaar) & another functional 
ID named as Social Registry ID Number (SRN ID). For enabling data exchange between 
departments (those departments integrated with IPeG ecosystem), SRN ID is required to 
generate and seed in department databases along with Aadhaar reference ID against each 
beneficiary. Using SRN as functional ID, data exchange gateway will facilitate the departments 
for secure information exchange between Information Users (Citizens, Departments, Call Centre 
Agents, Service Delivery Agents, etc.) and Information Providers (Federated Social Registries, 
Other Registries) through a pre-defined data exchange rules and protocols.

The SRN Vault for departments should encompass the following events:

i. 
The SRN vault shall be a central solution for all departments hosted and managed by 
CHiPS.

ii. 
The solution should capable of generating SRN ID for each input Aadhaar reference ID 
and should store both the reference ID & SRN ID centrally.

iii. 
SRN ID generation mechanism must be a secure solution.

iv. 
Each SRN ID should be unique in nature and logic should be universal for all the 
departments.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 107 of 245

v. 
The APIs shall be exposed by the SRN Vault for (a) Generation SRN ID, and (b) Update 
of the status of SRN ID

vi. 
The solution should capable of querying SRN ID, which accepts Aadhaar Reference ID 
as input and returns SRN ID as output.

Apart from meeting the above-mentioned functional requirements, the SRN Vault also ensures 
the application security, performance of system shall respond fast enough to generate & 
retrieve SRN ID & it may be scalable enough to support clustered deployment for high 
availability.

As part of the business and technical services, the MSI will be responsible for the following once 
the SRN Vault becomes operational:

i. 
Integration support to the department for availing SRN generator service and storing SRN 
ID in SRN Vault.

ii. 
MSI need to generate SRN ID for all the existing Aadhaar Reference Key(s).

iii. 
MSI should facilitate the department for seeding the SRN ID along with Aadhaar 
Reference Key in the scheme database(s).

## 3.2.3.8. Data Sources – Benefit Registry

The benefit registry enables the government to take a comprehensive view of benefits being given 
to any resident through different schemes. The comprehensive data will result in faster and better 
decisions in granting the benefit to the resident(s). Other key advantage of benefit registry is 
department can map the potential beneficiary with their scheme based on beneficiary eligibility 
and identify the eligible but unregistered potential beneficiaries. The source of data for this registry 
will be (i) public service registry, and (ii) social registry.

The MSI should consider during development of benefit registry:

• 
Benefit registry should capable of generating list of left out (eligible but unregistered) 
beneficiaries so that department can reach out to them for awareness

• 
Department should be able to perform following activity: (i) Scheme analysis, (ii) Fraud 
identification, and (iii) Report generation based on different parameter like exiting 
beneficiary, potential beneficiary, left out beneficiary etc.

The scope of work can be divided into 4 major pillars and overall quality control will however be 
the responsibility of MSI.

Step 
Description

Creation  
• 
MSI will create a user-interface and API-interface for recording the new 
record(s) 
• 
MSI will grant access rights to administrators having necessary 
permissions to perform create transaction

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 108 of 245

Step 
Description

Read or view  
• 
MSI will enable read/view transactions using open interfaces (Open APIs) 
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform read transaction(s)

Update  
• 
MSI will create a user-interface for recording the update in existing records 
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform update transactions 
• 
After the go-live, every time a new public service gets created in the Public 
Service Registry, the MSI will ensure an entry gets created in this registry 
• 
After the go-live, every time a beneficiary gets registered/unregistered in 
the scheme database, the registry will get updated through the APIs 
• 
MSI will strive to ensure that new records(s) become applicable on a real-
time basis

Passivation  
• 
MSI will create a user-interface for passivation/activation of record(s)  
• 
MSI will manage the access rights to administrators having necessary 
permissions to perform passivation/activation transaction(s)

## 3.2.4. Access Channels

## 3.2.4.1. Access Channels - IPeG Web Portal (Common Services Portal)

At present, there are multiple front-end applications and websites, which the citizen is required to 
access in order to avail the various services of the government. Moreover, these front-end 
applications are not accessible through multiple access channels such as web, mobile, service 
delivery centres, call centre, service delivery outlets, etc.

A web portal shall be implemented as part of IPeG System where all department service delivery 
application will be integrated. The Web Portal would be available to all stakeholders (residents, 
government officials, call centre agents, service delivery outlets, etc.) to perform various functions 
under the public service delivery ecosystem.

Citizen interaction

The citizen will use IPeG Web Portal for the following cases:

• 
Scheme Discovery – To discover the list of all enlisted public services in the State

• 
Scheme Eligibility – To check the eligibility of a citizen for all enlisted public services 
being delivered in the State

• 
Service Application – Apply for all onboarded public services provided in the State

• 
Status check – To check the status of an applied and onboarded public service

• 
Data Correction or Aadhaar seeding – To update Aadhaar or data in an already availed 
and onboarded public service

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 109 of 245

• 
Grievance – To lodge or check the status of a lodged grievance

Government Interaction

The Government officials can use this portal to access the web portal for the following:

• 
Data Correction or Aadhaar seeding – To update Aadhaar or data in an onboarded

public service which has been availed by the citizen

• 
Service Application Scrutiny - To scrutinize the submitted application for onboarded

service delivery

• 
Output Delivery - To generate certificate (non-DBT scheme), transfer benefit to bank

account (cash based DBT scheme), or authenticate beneficiary (in-kind based DBT

scheme) of onboarded public service

• 
Electronic Document Creation / Conversion: To generate a new certificate as part of

service delivery, or to convert existing paper-based document or electronic non-

standardized form into machine readable form

• 
Grievance Resolution: To resolve or monitor the grievance submitted by the citizen

The core objective of web portal is to have various modes of service delivery available for a 
citizen. The following table defines the services available

Access Channels

Discovery/

Eligibility

Apply

(Service)

Status

Check

Seeding/

Data Update

Grievance

IPeG Web Portal 
Yes 
Yes 
Yes 
Yes 
Yes

The key requirements related to Web Portal are mentioned below:

i. 
The portals should support both English and Hindi languages  
ii. 
The portal should be implemented using a Content Management System to allow

authorized users of CHiPS to manage publication of content on the portal.  
iii. 
The portal shall be accessible to all irrespective of technology, platform, devices or

disabilities of any kind.  
iv. 
The portal shall adhere to the Web Content Accessibility Guidelines (WCAG 2.0),

Guidelines for Indian Government Websites (GIGW) and W3C web content accessibility 
latest guidelines. 
v. 
The portal should implement basic design principles in portal design including use of

consistent, unified common themes including a consistent unique stylesheet including 
fonts, colours, etc. and implement consistent look and feel and navigation.  
vi. 
The portal should implement a robust security mechanism and proactively monitor the

same for improvements. 
vii. 
The portal should be easy to modify as per the usage patterns with minimal technical

efforts

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 110 of 245

viii. 
The portal should leverage technological advancements for portal applications as they

emerge and implement the same. 
ix. 
The portal developed by the MSI must be user friendly and intuitive keeping in mind user

convenience

The MSI shall be responsible to ensure, including but not limited to the following:

• 
Solution Design: The MSI will be responsible to gather the detailed requirement for this web 
portal and prepare the detailed design for this component. The design should cover various 
usage scenarios, volume estimation, integration with internal and external components, etc.  
• 
Development, Integration, Installation, Commissioning: MSI is responsible for 
development, integration, testing, installation and commissioning of the web portal on its own 
cloud infrastructure in PaaS model. The proposed database should be an open source 
solution along with Enterprise support and should be utilized in a PaaS model. The proposed 
solution should meet the functional requirement specifications and minimum technical 
specifications as provided in Annexure. MSI shall be responsible to ensure integration, 
including but not limited to all components of IPeG solution provided by MSI

• 
Software Operations and Maintenance: The MSI shall be responsible for the maintenance 
of the service which includes but not limited to bug fixes, patch upgradation, performance 
optimization, etc. The MSI is expected to position appropriate qualified and trained manpower 
to manage the Web Portal.  
• 
Provisioning of Licenses: The MSI will be responsible to provide licenses, as necessary. 
Thus, the licenses should be sufficient to meet the scaling requirements. The MSI should aim 
to utilize the latest version, or previous versions (in case of stability issues in latest version) 
of software. In case, the MSI requires exemption from this, the MSI should request the CHiPS 
for such an exemption giving clear reasons for this request. In case of any COTS/OTS 
products, the MSI should follow disciplined approach (as per the best practice defined by the 
OEM) for configuration and customization which should not restrict CHiPS from utilizing any 
future upgrades to its solution.

• 
Documentation: The MSI will be responsible to deployed skilled technical staff as part of 
the technical helpdesk and provide them the requisite training for operation, maintenance, 
handholding, etc. The functional support and coordination will be carried out by the CHiPS 
in-house team and MSI will be required to provide them necessary trainings and 
documentation.

• 
Technical Support: The MSI will be required to provide technical services as described 
below:  
o 
Develop the portal’s initial content in consultation with CHiPS  
o 
Train the CHiPS in-house staff to update the content based on requirements. As part of 
this, MSI shall provide training to 5 users identified by CHiPS on the following:

▪ 
Overview of the CHiPS’s Portal Content Management System 
▪ 
Portal operations such as upload of content, managing publication, archival, etc.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 111 of 245

• 
Functional Support (CHiPS In-house Staff): The CHiPS in-house staff will carry out the 
following: 
o 
review and update of content on the web portal through CMS 
o 
continuous monitoring of the content to ensure it is up to date

3.2.4.2. Access Channels - IPeG Mobile Application

This mobile application will provide the same range of functionalities as that of the common 
services portal on mobile platform. It will act like an aggregator wherein all public services of 
Chhattisgarh can be availed through this single software application for residents. Similarly, 
government officials can access this application and perform their monitoring and approval duties 
as per public services allotted to them. The number of public services made available through 
this application will keep increasing as more and more public services are onboarded to IPeG.

Citizen Interaction

The citizen will use IPeG Mobile App for the following use cases:

• Scheme Discovery – To discover the list of all enlisted public services in the State

• Scheme Eligibility – To check the eligibility of a citizen for all enlisted public services 
being delivered in the State

• Status check – To check the status of an applied and onboarded public service

• Data Correction or Aadhaar seeding – To update Aadhaar or data in an already availed 
and onboarded public service

• Grievance – To lodge or check the status of a lodged grievance

In addition to above, the following feature(s) may be accessible to the citizens at a later date:

• Service Application – Apply for all onboarded public services provided in the State

The Government officials can use this portal to access the mobile application for the following:

• 
Data Correction or Aadhaar seeding – To update Aadhaar or data in an already availed

public service

• 
Service Application Scrutiny - To scrutinize the submitted application for service

delivery

• 
Output Delivery - To generate certificate (non-DBT scheme), transfer benefit to bank

account (cash based DBT scheme), or authenticate beneficiary (in-kind based DBT

scheme)

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 112 of 245

• 
Electronic Document Creation / Conversion: To generate a new certificate as part of

service delivery, or to convert existing paper-based document or electronic non-

standardized form into machine readable form

• 
Grievance Resolution: To resolve or monitor the grievance submitted by the citizen

The core objective of mobile app is to have various modes of service delivery available for a 
citizen. The following table defines the services available

Access Channels

Discovery/

Eligibility

Apply

(Service)

Status

Check

Seeding/

Data Update

Grievance

IPeG Mobile App 
Yes 
Yes 
Yes 
Yes 
Yes

The key requirements related to Mobile application, but not limited to, are mentioned below:

• The mobile application should provide an intuitive and user-friendly GUI that enables users 
to navigate and apply actions with ease. The GUI should be responsive with very little or 
no delays or time lag at launch or whilst navigating through screens.

• The mobile application should enable ease of configuration and changes to existing GUIs 
and support the introduction of new screens.

• The mobile application should provide on screen tips and online help to aid users while 
interacting with it.

• The mobile application should make use of data available in the existing database and 
reduce duplicate data entry

• The mobile application should be easily customizable and easy to administer data in the 
database

• Network level security and traffic should be encrypted using secured connectivity

• The mobile application should structure overall content with proper tagging to make them 
screen reader friendly.

• The mobile application should ensure compatibility with latest versions of all major mobile 
operating systems i.e. Android and iOS.

• The mobile application should develop resolution independent design structure i.e. should 
adjust itself automatically as per the screen resolution, form factor and size of the mobile

• The mobile application should work flawlessly across different platforms

• There should be minimum use flash contents so that home page should be loaded quickly

• The mobile application should provide Role Based Access control

• The mobile application should come with mobile threat prevention and recovery system

• The mobile application should support both English and Hindi language

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 113 of 245

The MSI shall be responsible to ensure, including but not limited to the following:

• 
Solution Design: The MSI will be responsible to gather the detailed requirement for this 
mobile application and prepare the detailed design for this component. The design should 
cover various usage scenarios, volume estimation, integration with internal and external 
components, etc.  
• 
Development, Integration, Installation, Commissioning of Platform Service: MSI is 
responsible for development, integration, testing, installation and commissioning of the 
mobile application on mobile application app-stores (e.g. App Store for iOS of Play Store for 
Android, etc.) and host associated components on its own cloud infrastructure in PaaS 
model. The proposed database should be an open source solution along with Enterprise 
support and should be utilized in a PaaS model. The proposed solution should meet the 
functional requirement specifications and minimum technical specifications as provided in 
Annexure. MSI shall be responsible to ensure integration, including but not limited to all 
components of IPeG solution provided by MSI

• 
Software Operations and Maintenance: The MSI shall be responsible for the maintenance 
of the service which includes but not limited to bug fixes, patch upgradation, performance 
optimization, etc. The MSI is expected to position appropriate qualified and trained manpower 
to manage the Mobile Application.  
• 
Provisioning of Licenses: The MSI will be responsible to provide licenses, as necessary. 
Thus, the licenses should be sufficient to meet the scaling requirements. The MSI should aim 
to utilize the latest version, or previous versions (in case of stability issues in latest version) 
of software. In case, the MSI requires exemption from this, the MSI should request the CHiPS 
for such an exemption giving clear reasons for this request. In case of any COTS/OTS 
products, the MSI should follow disciplined approach (as per the best practice defined by the 
OEM) for configuration and customization which should not restrict CHiPS from utilizing any 
future upgrades to its solution. The MSI should ensure that the application is hosted on the 
Mobile Application Appstore for Android and iOS.

• 
Documentation: The MSI will be responsible to deployed skilled technical staff as part of 
the technical helpdesk and provide them the requisite training for operation, maintenance, 
handholding, etc. The functional support and coordination will be carried out by the CHiPS 
in-house team and MSI will be required to provide them necessary trainings and 
documentation.

• 
Technical Support: The MSI will be required to provide technical services as described 
below:  
o 
Develop the mobile application’s initial content in consultation with CHiPS  
o 
Train the CHiPS in-house staff to update the content based on requirements. As part of 
this, MSI shall provide training to 5 users identified by CHiPS on the following:

▪ 
Overview of the CHiPS’s Content Management Framework 
▪ 
Operations such as upload of content, managing publication, archival, etc.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 114 of 245

• 
Functional Support (CHiPS In-house Staff): The CHiPS in-house staff will carry out the 
following: 
o 
creation, review and update of content on the mobile application 
o 
continuous monitoring of the content to ensure it is up to date

## 3.2.4.3. Access Channels – CG State DBT Portal

This is going to act as a one-stop reporting platform for all Direct Benefit Transfer (DBT) schemes 
in the state. All departments having DBT schemes can report data here to get an overview on 
expenditures, beneficiaries, different parameters of DBT enablement, month on month progress 
etc.

Every state department having a DBT scheme will have login credentials in this portal. CHiPS will 
have admin rights of this portal and will ensure onboarding, user access and monthly reporting of 
DBT scheme. Each department will be able to see all data of its own but will be able to see only 
selective data of other departments.

The key features for DBT portal are as follows:

• 
Departments can share data with the State DBT portal in three ways and all modes need to 
be supported by the DBT portal:

o By logging in directly to the portal and keying in the aggregate statistics of key

performance indicators of DBT implementation 
o By bulk upload of an excel file with all aggregate statistics required 
o By sharing data directly from their scheme MIS to the DBT portal through integration

APIs provided by DBT portal 
• 
State DBT portal should be integrated with DBT Bharat portal, which is the national portal for 
reporting DBT progress in all states.  
• 
State DBT portal should provide APIs for integration of department IT systems with it. 
• 
The state DBT portal should have a section(s) dedicated to multiple documents pertaining to 
latest directives around DBT, meeting proceedings, best practices from around the country 
and training or capacity building materials on improvement of DBT implementation. There 
should a facility to add/merge/remove sections on this DBT portal. 
• 
The state DBT portal should allow role-based access to users with single-sign on facility. 
• 
The State DBT portal should be integrated with Policy Planning Tool (Business Intelligence 
Tool) component of IPeG for reporting and dashboarding. The MSI will be responsible to 
design and configure the reports on aforementioned tool to view progress department-wise, 
scheme-wise, district-wise and highlight aggregate statistics at the state level.  
• 
Utilize the Learning Management System component of IPeG for training materials, trainings, 
assessment, etc.

The MSI shall be responsible to ensure, including but not limited to the following:

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 115 of 245

• 
Solution Design: The MSI will be responsible to gather the detailed requirement for this web 
portal and prepare the detailed design for this component. The design should cover various 
usage scenarios, volume estimation, integration with internal and external components, etc.  
• 
Development, Integration, Installation, Commissioning of Platform Service: MSI is 
responsible for development, integration, testing, installation and commissioning of the web 
portal on its own cloud infrastructure in PaaS model. The proposed database should be an 
open source solution along with Enterprise support and should be utilized in a PaaS model. 
The proposed solution should meet the functional requirement specifications and minimum 
technical specifications as provided in Annexure. MSI shall be responsible to ensure 
integration, including but not limited to all components of IPeG solution provided by MSI

• 
Software Operations and Maintenance: The MSI shall be responsible for the maintenance 
of the service which includes but not limited to bug fixes, patch upgradation, performance 
optimization, etc. The MSI is expected to position appropriate qualified and trained manpower 
to manage the DBT Portal.  
• 
Provisioning of Licenses: The MSI will be responsible to provide licenses, as necessary. 
Thus, the licenses should be sufficient to meet the scaling requirements. The MSI should aim 
to utilize the latest version, or previous versions (in case of stability issues in latest version) 
of software. In case, the MSI requires exemption from this, the MSI should request the CHiPS 
for such an exemption giving clear reasons for this request. In case of any COTS/OTS 
products, the MSI should follow disciplined approach (as per the best practice defined by the 
OEM) for configuration and customization which should not restrict CHiPS from utilizing any 
future upgrades to its solution.

• 
Training and Documentation: The MSI will be responsible to deployed skilled technical 
staff as part of the technical helpdesk and provide them the requisite training for operation, 
maintenance, handholding, etc. The functional support and coordination will be carried out 
by the CHiPS in-house team and MSI will be required to provide them necessary trainings 
and documentation on the train-the-trainer approach.  MSI will be required to do (i) Training 
need assessment, (ii) prepare training plan and content, and (iii) impart trainings and ensure 
its effectiveness. The trainings should be designed keeping in mind the various roles such 
as senior officials, department users, field users, admin users, etc.

• 
Technical Support: The MSI will be required to provide technical services as described 
below:  
o 
Develop the portal’s initial content in consultation with CHiPS  
o 
Train the CHiPS in-house staff to update the content based on requirements. As part of 
this, MSI shall provide training to 5 users identified by CHiPS on the following:

▪ 
Overview of the CHiPS’s Portal Content Management Framework 
▪ 
Portal operations such as upload of content, managing publication, archival, etc.

o 
Prepare, update and maintain the documentation related to trainings, user manual, 
integration manual, etc. 
o 
As part of technical services provide technical support to the concerned departments 
which are interested in using the DBT portal. The MSI should plan for nearly 50 schemes.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 116 of 245

The final consolidated list would be provided to the MSI in the requirement gathering 
phase. 
o 
Monitor the usage and health and provide necessary report(s) and recommendations to 
CHiPS (on usage and health)

• 
Functional Support (CHiPS In-house Staff): The CHiPS in-house staff will carry out the 
following: 
o 
creation, review and update of content on the portal  
o 
continuous monitoring of the content to ensure it is up-to-date 
o 
organizing trainings and workshops for stakeholders and end-users 
o 
coordination with departments for providing information 
o 
coordination with CHiPS, Finance Department, Government of India officials, etc. for 
necessary reports

## 3.2.4.4. Access Channels - IPeG Call Centre

CHiPS intends to obtain the Call Centre services to enable the government to provide information 
and resolution of general (non-technical) queries of stakeholders. The Call Centre is required in 
a managed services model and can be situated in the State of Chhattisgarh.  The necessary 
software, hardware, network, manpower, etc. is to be provided by the MSI on the managed 
services model. The MSI shall be responsible to provision, operate and maintain the necessary 
IT and Non-IT infrastructure (Hardware, Software, Manpower) for the call centre services.

IPeG will require an inbound Call Centre. The Call Centre shall act as a touchpoint for interaction 
of stakeholders with citizens related to entire lifecycle of service delivery i.e. Service Discovery, 
Service Application, Service Status Check, Service Delivery, and Grievance redressal etc.

The Call Centre is expected to utilize the outgoing facility for the activities, including but not 
limited to:

▪ 
Obtain feedback from citizens on their interaction with the government while availing 
public services, this will be used on random basis only, as decided by the CHiPS at the 
time of implementation

▪ 
Citizen is discovered to be eligible but unregistered in a particular scheme

▪ 
Help citizens lodge grievances pertaining to IPeG onboarded schemes.

▪ 
Provide status updates to their service delivery application, preferably as an outgoing 
voice message in the language of preference opted by the citizens. By default, Hindi will 
be the language of preference unless otherwise opted by citizen.

For details about the scope related to call centre, please refer to Section 3.6.1 (setup) and Section 
3.6.1 (operations). The call centre should be compliant with the requirement and specification 
provided in the Annexure.

As part of the call centre services, the MSI will be responsible to make available the necessary 
call centre software(s) including CRM. The main features related to CRM are as follows:

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 117 of 245

▪ 
CRM shall be capable of taking caller satisfaction feedback on SMS. CRM shall be

capable of generating SMS in respect of a sample of callers (such as 5th caller who spoke 
to agent) to get a feedback about quality of response and satisfaction level. The criteria 
for defining select callers will be as decided by CHiPS from time to time.

▪ 
The CRM solution shall support relevant screen pop-ups, to the call centre agent along

with the details of the previous calls during the last 30 days, on the agent’ desktop on the 
basis of DNIS (Dialled Number Identification Sequence) etc.

▪ 
The CRM solution shall maintain history regarding complaints/grievances using

integration with Grievance Toolkit.

▪ 
The CRM solution shall support IVR, Voice, Email, FAX, letter and Web based complaint

lodging, resolution, and response features using channels such as Voice, SMS, Email, 
FAX and Web.

▪ 
The CRM system should provide analytics and reporting capability on important KPIs

concerning all types of users. The CRM system should provide real-time decision support 
(analytics) to understand customer intentions and customize services and interactions 
accordingly. For this purpose, the MSI may choose to utilize internal capabilities of CRM 
or integrate with Advance Analytics Toolkit and generate necessary insights.

▪ 
The call centre solution should support call routing functionalities.

▪ 
The CRM system should provide a single view of the customer experience and history

(customer data integration). The system shall be designed to give a single view of all 
interactions with a resident for the past 3 months.

## 3.2.4.5. Access Channels – IT Helpdesk

The helpdesk will be used to address technical queries and tickets raised by the stakeholders. In 
case of any technical issues, the concerned official will raise a ticket on the helpdesk portal. The 
Helpdesk is required to be setup in the government’s premises situated in Raipur or Nava Raipur, 
the exact location to be provided to the successful bidder. The necessary software, hardware, 
network, manpower, etc. is to be provided by the MSI. The MSI shall be responsible to provision, 
operate and maintain the necessary IT and Non-IT infrastructure (Hardware, Software, 
Manpower) for the helpdesk services.

The scope of helpdesk (L1, L2 and L3) shall include the entire IPeG solution. The L1 team needs 
to be onsite in the IT helpdesk, the L2 team can be either onsite or offsite as the team structure 
proposed by MSI, and the L3 team can be offsite i.e. neither in CHiPS’s premise nor in IT 
Helpdesk premises.

For details about the scope related to helpdesk, please refer to Section 3.7.1 (setup) and Section 
3.7.2 (operations). The call centre should be compliant with the requirement and specification 
provided in the Annexure.

## 3.2.5. Internal Components

The MSI shall be responsible to ensure, including but not limited to the following:

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 118 of 245

• 
Solution Design: The MSI will be responsible to gather the detailed requirement and 
prepare the detailed design for this component. The design should cover various usage 
scenarios, volume estimation, integration with internal and external components, creation, 
and maintenance of microservices, etc.  
• 
Development, Integration, Installation, Commissioning: MSI is responsible for 
development, integration, testing, installation and commissioning of the components in a 
microservices and containerized architecture on its own cloud infrastructure in PaaS model 
(except Aadhaar Authentication component which will be hosted in State Data Centre). The 
proposed database should be an open source solution along with Enterprise support and 
should be utilized in a PaaS model. The proposed solution should meet the functional 
requirement specifications and minimum technical specifications as provided in Annexure. 
MSI shall be responsible to ensure integration, including but not limited to all relevant 
components of IPeG solution provided by MSI

• 
Software Operations and Maintenance: The MSI shall be responsible for the maintenance 
of the service which includes but not limited to bug fixes, patch upgradation, performance 
optimization, etc. The MSI should aim to utilize the latest version, or previous versions (in 
case of stability issues in latest version) of software. In case, the MSI requires exemption 
from this, the MSI should request the CHiPS for such an exemption giving clear reasons for 
this request. 
• 
Provisioning of Licenses: The MSI will be responsible to provide licenses, as necessary. 
Thus, the licenses should be sufficient to meet the scaling requirements.

• 
Training and Documentation: The MSI will be responsible to deployed skilled technical 
staff as part of the technical helpdesk and provide them the requisite training for operation, 
maintenance, handholding, etc. The MSI will be responsible for preparation of project 
documentation i.e. user manual, SOPs, etc.

• 
Functional and Technical Support: The MSI will be required to provide functional and 
technical services as described below:  
o 
Prepare, update and maintain the documentation. 
o 
Monitor the usage and health and provide necessary report(s) and recommendations to 
CHiPS (on usage and health)

## 3.2.5.1. Internal Components – Enterprise Monitoring System

There will be an Enterprise Monitoring module that would ensure optimal performance of all 
components of the IPeG project. The module should proactively monitor the performance of 
components and provide alerts for degradation in performance due to any reason. The 
performance management would operate on business as well as technical perspectives. 
Performance monitoring will be an ongoing process and the bidder will have to recalibrate the 
analysis accordingly. The MSI can aim to leverage the advance analytics tool or provide any 
specific tool for implementation of this toolkit.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 119 of 245

The features of the module from the business perspective should include, but not limited to the 
following:

• 
The proposed solution must allow for configuration of business KPIs, integrate data sources 
for measurement of performance, generate reports and insights (either on its own or through 
integration with Policy Planning Toolkit or Advanced Analytics Toolkit), define and manage 
workflows for interventions, trigger notifications (using Messaging service), etc.

• 
Enterprise monitoring system is required to provide system generated SLA reports along with 
calculation of penalty as per SLA defined in Volume -3 of the RFP.  
• 
The enterprise monitoring system should be ITIL based including provisions of generating 
incidence, service request, change request, problem tickets (RCA). 
The features of the module from the technology perspective should include, but not limited to the 
following:

• 
The proposed solution must be able to perform infrastructure aware application triage, i.e. 
pinpoint network issues causing application degradation.

• 
The proposed solution must determine if the root cause of performance issues is inside the 
monitored application, in connected back-end systems or at the network layer from a single 
console view

• 
The proposed solution must proactively monitor 100% of real user transactions; detect failed 
transactions; gather evidence necessary for triage and diagnosis of problems that affect user 
experiences and prevent completion of critical business processes

• 
The proposed solution must provide complete end-to-end transaction visibility by monitoring 
at a transactional level and without deploying any software at end user desktop.

• 
The proposed solution must provide a single view that shows entire end-to-end real user 
transaction and breaks down times spent within the application components, SQL statements, 
backend systems and external 3rd party systems.

• 
The proposed solution must be able to provide root-cause probability graphs for performance 
problems showing the most probable root-cause area within application infrastructure.

• 
The proposed solution must provide a real-time application topology map to triage and quickly 
pinpoint the component causing a performance bottleneck in the end-to-end transaction flow.

• 
The proposed solution must gather available performance indicator metrics from all within 
real-time production environments and real user transactions 24x7 with minimal overhead on 
monitored applications without sampling.

• 
The proposed solution must provide for easy dynamic instrumentation of application code, 
i.e. be able to enhance out of the box monitoring with extra monitoring definitions

• 
The proposed solution must allow monitoring granularity of approx. 60 seconds, as least 
possible for all transactions.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 120 of 245

• 
The proposed solution must provide real-time monitoring of resource utilization like memory 
usage, DB connection pools and Threads.

• 
The proposed solution must be able to identify socket and file Input / Output activity from the 
application.

• 
As a means of detecting poorly performing SQL, the solution must be able to proactively 
record all SQL calls, and report on the slow performing ones. The SQL measurements must 
be made from within the monitored application – not using an external database agent.

• 
The proposed solution must monitor performance of all stored procedures being executed

• 
The solution should have provision for automatic transaction discovery, for example by setting 
up some bounding parameters to describe transactions like the web site, the language, and 
parameters (such as post, query, and cookies).

• 
The proposed solution must provide ability to monitor performance of applications up to the 
method level of execution (Java/.Net method) 24x7 in production environments with negligible 
impact on monitored application.

• 
The proposed solution must be able to report on any application errors occurred while 
executing application functionalities and pinpoint exact place of error within transaction call 
stack.

• 
The proposed solution must provide for at least 2 levels of thresholds which can be set on 
alerts and provide for actions so that alerts can automatically trigger other processes when 
thresholds are breached. The proposed solution must not necessitate any changes to 
application source code.

• 
The proposed solution must proactively identify any thread usage problems within 
applications and identify stalled (stuck) threads.

• 
The proposed solution should allow query statement normalization by aggregating hundreds 
of related query statements into a single performance metric using regular expressions and 
pattern matching.

• 
The proposed solution must monitor individual web service and performance transaction 
debugging for web services. The proposed solution must also monitor web services across 
multiple processes (cross JVM tracing)

• 
The proposed solution should eliminate problem resolution guesswork by using its 
performance metrics to automatically identify complex emerging performance issues, 
enabling triage and diagnosis teams to solve problems faster and understand their 
environments better.

## 3.2.5.2. Internal Components – Performance management & Fraud

## Detection

Fraud Detection

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 121 of 245

The objective of the fraud detection system is to ensure that fraudulent transactions are detected 
and prevented. A fraud detection solution is required to detect and reduce frauds within the IPeG 
system. The fraud detection solution should be able to detect frauds such as the following:

• 
Misrepresentation of information; 
• 
Identity theft such authentication as someone else; 
• 
Transactions from outside the state/country; 
• 
Transactions during unusual hours of the day; 
• 
Multiple authentication within very small-time durations; 
• 
Same individual authenticating from different locations;

Possible Components of Fraud Detection Solution

The MSI shall be responsible for creation of fraud scenarios including the above indicative list of 
frauds. The MSI is encouraged to use modern techniques for fraud detection and fraud detection. 
The fraud detection solution must have the following characteristics:

• 
Use of data from different departments: The fraud system will be using data from different 
departments to corelate and detect frauds   
• 
The high level solution should consist of data management, rule engine, fraud detection GUI, 
Inspection engine/ analytics engine, etc (eligibility anomaly identification, Network Analytics), 
Reporting, analysis & mitigation including alert generation, 
• 
Business Rules for Inspection Engine would use algorithms for fraud detection 
• 
The data must be properly profiled cleansed, standardized and finally validated by data quality 
functions. This exercise will be carried out on each department before doing a matching 
between the data. 
• 
The data should not be redundant and carry any anomality which are eliminated by means of 
fuzzy matching.  
• 
A case of fraud detected by the algorithm would need to be manually inspected and then 
acted upon by an automatic/manual action engine.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 122 of 245

• 
It is important to ensure secure access to the fraud information. For example, the DBA should 
not be able to read the list of residents who have committed fraud or even delete a record of 
a resident who has committed fraud.  
• 
The fraud detection system architecture should have a well-defined API for interfacing with 
other components of IPeG System.  
• 
The fraud detection solution should have a high capacity to handle multiple transactions 
simultaneously  
• 
A fraud engine should allow setup, configuration and modification of fraud detection rules. 
• 
The fraud engine should update itself based on the frauds detected 
• 
The detection mechanism but not limited to, should be supported - Graph based, Fuzzy 
matching, etc. 
• 
The fraud detection system should have a workflow management system for fraud detection. 
• 
The cases/ frauds detected is to be managed by the department through alert and case 
management (Analysis & Management), closing the loop of the process providing the required 
feedback with their decisions into the system to base the continuous learning process. For 
this, along with alerts produced, the evidences required by any department to decide on the 
alert may also be catered along.

Some Key Functional Requirements:

S. No. 
Requirement Title

Administrator

1.

Manage Users

• 
The admin should be able to create/add/delete users (business)

• 
The admin should be able to manage user (business) profiles

Technical / Operator

2.

Data connections

The user (IPeG operator) should be able to connect the tool to varied data sources (but not limited

to), both online and offline/batch, without any programming. Notable connectors include- Cloudera

Hadoop, SQL Server, MongoDB, PDF files, Excel files, CSV, APIs etc.

Rule Engine

3.

• 
The user should be able to use built-in fraud rules and should also be allowed to integrate

and right new algorithms / rules

• 
The user should be able to categorize the rule engine based on the following

o 
rules for updates,

o 
rules for authentication services,

o 
rules for static data,

o 
rules for dynamic data or both,

o 
rules for specific (or linked across) population segments,

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 123 of 245

S. No. 
Requirement Title

o 
rules for specific (or linked across) geographical-social distribution,

o 
rules based on transaction types,

o 
rules based on risk-based profiles etc.

• 
The user should be able to able to deactivate rules in the rule engine

• 
The user should be able to perform statistical operations for fraud detection

• 
The user should be able to automate and schedule the statistical algorithms and rules to

eliminate manual interventions

• 
The user should be able to categorize fraudulent cases based on their severity scores/

levels

• 
The user should be able to publish its outcome of the analysis to the action engine

Action Engine

4.

• 
The user should be able to automate the trigger of the event to the field / inspection

console on a pre-set rule engine

• 
The user should be able to flag the trigger of the event to the field level to provide the fraud

analyst with a precise reason for the case and the trigger that caused the case event

• 
The user should be able to qualify transactions for which cases can be raised, and actions

initiated as part of the resolution process

• 
The user should be able to automate the trigger of the event to the field / inspection

console on a pre-set rule engine

• 
The user should be able to manually trigger the event to the inspection console with a set

of reason for the trigger

• 
The action engine will be able to flag the trigger of the event to the field level/inspection

console to provide the fraud analyst with a precise reason for the case and the trigger that

caused the case event.

• 
The User will be able to search and view the actions taken (both by the system and

recorded by the user) on the case along with current and historical case information.

• 
The user should be able to include suspect records into the caution/blacklist based on

automated rule-based strategies or based on manual intervention methods (i.e. update

records into the blacklist based on user-initiated action).

Inspection Console - The fraud case management provides the necessary interface for analysis and case

resolution functions

5. 
• 
The user should be able to categories cases for manual inspections using rules, as well

as integrated workflow management functionality.

• 
The user should be able to Configure set of rules to identify specific conditions

• 
The user should be able to User defined queues for case handling

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 124 of 245

S. No. 
Requirement Title

6. 
The user interface should also provide for:

• 
Users should have the flexibility to automate business functions and processes across the

complete lifecycle of a case

• 
Users can define processes and business rules for researching and resolving cases,

including investigation resources, time frames, escalation paths and alerts.

• 
The module also acts as a central repository for case histories with centralized auditing

capabilities, which can all be viewed online or downloaded in various formats by the

authorized users through the user interface component

Reports - The fraud detection module will also provide for a reporting module that is focused on the user and

the fraud detection performance

7. 
• 
The user should be able to extract various from the system. The reports will be available

at department, time frame, demographic, scheme levels

• 
Some of the reports that will be available for the users are as follows

o 
Fraud Detection Accuracy Report

o 
Total Fraud Rate

o 
System audit report

o 
Queue status etc.

• 
The user should be able to integrate the data available from the fraud detection system to

other reporting and analytics tools available within IPeG

• 
Reporting should provide a robust set of BI and Analytics capabilities enabling different

types of users to gain insights from any size of data through data visualization and

exploratory analysis.

• 
The solution should help identify patterns, trends and relationships in data that were not

evident before.

Non-functional requirements

8. 
Secure Access

The system should ensure secure access to the fraud information; for example, the DBA should

not be able to read the list of residents who have committed fraud or even delete a record of a

resident who has committed fraud

9. 
Large Scale Data Handling

The fraud detection system should be capable of handling huge volumes of data coming from

enrolment, authentication, logs and BI data stores.

10. 
Rule Management

A fraud engine should allow set up and configuration of fraud detection rules

11. 
Self-Learning

The fraud engine should be a learning system i.e. should update its knowledge based on detection

of frauds.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 125 of 245

Performance management

For the performance management some of the KPI’s, including but not limited to, that will be 
monitored are:

• 
Descriptive

o SLA monitoring – approval, rejection, delivery etc.  
o Sub SLA monitoring  
• 
Diagnostic

o Reasons for SLA breach if any 
o Correlation to other variables and factors e.g. number of employees, number of

service requests, etc.

Scheme Tracking & Monitoring: -

• 
Service Level Tracking –The Platform should allow 'On-the-fly' hierarchy creation for 
adding drill-down capabilities to visualizations and reports for SLA to Sub-SLA Level of 
tracking. 
• 
SLA & Sub SLA Level Tracking – The platform should be able to track Scheme 
implementation performance at each task level in detail. 
• 
Beneficiary Analytics – The platform should have capability of filtering and clustering 
the beneficiaries of each scheme and perform subsequent analysis for department to 
server them better services in timely manner.

State Level Tracking:

• 
Registration Monitoring – Overall Citizen Registration across Schemes to be monitored 
and tracked the registration trends etc. 
• 
Micro Cluster based Location Analytics – The platform should provide Geographical 
map views (Choropleths, custom conditional highlighting) to provide a quick 
understanding of geospatial data.

## 3.2.5.3. Internal Components – Aadhaar Authentication

CHiPS will provide this component and role of the MSI will be limited to integration with 
authentication platform service and its utilization in this solution.

## 3.2.5.4. Internal Components – Aadhaar Service Agency

CHiPS is acting as AUA/KUA for Aadhaar authentication and Availing services from CSC for ASA 
services. Bidder need to propose additional ASA as fallback ASA for smooth operation.

The MSI shall be responsible for following activities for ASA services-

• 
Integration support for ASA in existing CHiPS Aadhaar Authentication ecosystem

• 
Minimum per transaction cost for Yes/ No Authentication & e KYC authentication.

## 3.2.5.5. Internal Components – Data Exchange Gateway

This application should have following features:

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 126 of 245

• 
It should support data discovery as a service 
• 
Provision for data extraction / fetching using data virtualization layer in order to process 
data by combining data from social registries and other data sources. 
• 
API’s Integration from where data needs to be fetched. 
• 
Developing business rule for enabling fetch data services  
• 
This application should capable to authenticate the genuine source of request, and it has 
received through proper from proper channel. 
• 
Enabling data fetch services using SRN ID.   
• 
Ensuring encryption and decryption processes during fetch data services

IPeG needs to harness maximum value from a large amount of data that is generated by 
implementing various schemes on it. For the schemes to work in cohesion and generate useful 
data, all the scheme owners should be able to exchange data in a standardized way and avoid 
ad hoc interfaces and their implementations. Hence, the need for a Data Exchange Gateway. 
The Data Exchange Gateway is a set of services that enables the consumption of data by the 
IPeG platform/scheme owner departments from one or more Resource Servers, based on explicit 
consent obtained from the Provider of the resources.

The MSI may preferably use open-source data exchange frameworks like Open Sabre, IUDX, 
etc. for the implementation of the Data Exchange platform under IPeG. The Data Exchange 
Gateway shall have three main components – Catalogue services, Authorization services, and 
Resource access services.

• Catalogue service that shall provide a framework to manage meta-information about the data 
• Authorization service that shall manage authorization to access the data 
• Data Access service that shall provide a standardized way to access data

Roles and Responsibilities of entities in Data Exchange Reference Architecture

The entities of the DX architecture, their semantics, roles, and responsibilities are explained in 
table below.

S. No Term 
Role 
Responsibility

1 
Provider 
Legal 
Entity

Human, organization or  an organizational role that 
has a responsibility to provide authorization to use 
resources

2 
RS 
(Resource 
Server)

Service 
Serves resources to authorized Apps / Consumers.

3 
Consumer 
Legal 
Entity

Human or Organization that consumes a resource.

4 
App 
Applicatio
n

A Consumer’s application that consumes resources. 
Can be a mobile app, web app or server app

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 127 of 245

S. No Term 
Role 
Responsibility

5 
Provider App 
Applicatio
n

Helper app used by Providers to manage interactions 
with the data exchange (manages meta-data and 
access control). It can be a mobile app, web app or 
server app.

6 
Data Exchange 
Framework

Service 
Hosts and manages meta-data about resources and 
manages authorization for accessing the resources.

7 
Consent 
Service 
Provider’s freely given, specific and informed 
agreement to accessing and processing of 
specific resources in their responsibility.

8 
Consent Artefact  
A machine-readable electronic document that 
specifies the parameters and scope of data sharing 
that a Provider consents to, in any data sharing 
transaction.

9 
Personally, 
Identifiable 
Information 
(PII)

Any information that (a) can be used to identify the PII 
principal to whom such information relates, or (b) is or 
might be directly or indirectly linked to a PII Principal

10 
PII (Personally 
Identifiable 
Information) 
Principal

The natural person to whom the personally identifiable 
information (PII) relates.

11 
Authorization 
Token

A digital entity that is used to present the authorization 
credentials to the Resource Server.

12 
Catalogue 
A registry of meta-data about the resources in the data 
exchange available for consumption

13 
Resource-item 
An entry in the Catalogue that describes the meta-
information of the resource that is hosted in an 
associated Resource Server

14 
DX 
(Data 
Exchange) 
Authorization 
Service

AS (Authorization Service) of the data exchange

15 
DX 
(Data 
Exchange) 
Catalogue 
Service

Catalogue Service of the data exchange

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 128 of 245

S. No Term 
Role 
Responsibility

16 
DX 
(Data 
Exchange) 
Adapter

Adapter service in front of a Non-DX compliant 
Resource Server

17 
DX 
(Data 
Exchange) 
Administrat
or

Legal 
Entity

Responsible foradministering, managing and running 
the data exchange

18 
DX 
(Data 
Exchange) CA 
(Certificate 
Authority)

Service 
Certificate Authority service run by the DX

Resources, managed by a Provider, are hosted on one or more Resource Servers, and are made 
available for consumption to entities via a description of its meta-information (like its format, 
Provider, etc.), through a catalogue in the Data Exchange. The Catalogue is both human readable 
as well as machine-readable.

The Provider registers manages the meta-data of its resources and their associated access 
control policies via the management interface of the data exchange. The Provider may use a 
helper application, like the Provider App to register and manage the meta-data and access 
controls.

The App can register with the Data Exchange to get notified about any changes to the metadata 
of the resources of interest to the Consumer. The App obtains consent to consume the resources 
via the authorization interface by obtaining an Authorization Token. This application should 
capable to authenticate the genuine source of request, and it has received through proper from 
proper channel.

Any request to a provider’s resource by a Consumer App will be checked against the existing 
access control policies. If no decision can be made, the Data Exchange will coordinate between 
the Provider and the Consumer to complete a consent transaction and generate the Consent 
Artefact. The Consent Artefact will be used to update the access control policy for those 
resources.

The Consumer App can register with the Data Exchange to get notified about any changes to 
the meta-data. 
The envisioned solution should encompass the following events:

• 
Data exchange catalogue should be a store of meta-information associated with the data 
assets/resources available with the data exchange 
• 
The Catalogue should be both human readable as well as machine-readable. 
• 
The platform should support data discovery as a service 
• 
The platform should provision for data extraction / fetching using Data virtualization layer 
in order to process data by combining data form social registries and other data sources.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 129 of 245

• 
The platform should allow the data providers (departments) to manage the meta-data of 
its resources and their associated access control policies via the management interface 
of the data exchange 
• 
The platform should have a robust business rule engine for data exchange  
• 
This platform should capable to authenticate the genuine source of request along with 
proper channel. 
• 
The platform should be capable to exchanging data resources through API’s  
• 
The platform should be able to integrate with other IPeG components like Fetch data , 
anonymization service , translation service etc.  
• 
The platform should enable data exchange services using SRN ID.   
• 
The platform should ensure that it follows encryption and decryption processes during 
data exchange

Once the Data Exchange Gateway is ready the bidder needs to provide integration and 
operational support to participant departments for participating in data exchange. Below are some 
scope which need to be carried out as part of technical services:

• 
Integration support to the departments for participating in the data exchange framework.  
• 
Facilitating the departments to onboard in the Data exchange framework as Data provider 
and/or data Requestor. 
• 
Provide support for addressing the data Interoperability issues which may come during 
data exchange e.g. Trigger & subscription services.   
• 
Provision for data extraction / fetching using data virtualization layer in order to process 
data by combining data form social registries and other data sources. 
• 
Link and names of portals from where data need to be fetched by writing code. 
• 
Names of various indicators for which data needs to be collected. 
• 
API’s Integration from where data needs to be fetched. 
• 
Developing Business rule for enabling fetch data services  
3.3. Project Implementation Services

## 3.3.1. Team Mobilization, Project Initiation, Planning

The MSI needs to plan all the important tasks to ensure that all pre-requisite is met, and the MSI 
team is able to deliver the project as per the timelines, requirements and service levels. During 
the course of project, the MSI would be required to prepare project plan, project initiation 
document, progress reports, risk register, issue register and other project management related 
documents. The indicative list of project management documents would include the following:

• 
Project Schedule: A detailed week-wise timeline indicating various activities to be performed 
along with completion dates for the same shall be provided by the MSI.

• 
Project Initiation Report: The project initiation report shall be prepared by the MSI after the 
initiation of the project. The report shall contain manpower deployment plan, project plan, risk 
mitigation plan, escalation matrix, etc.

• 
Progress Reports: Detailed weekly, fortnightly, monthly Progress Report along with issues/ 
escalations/ risks. The format shall be finalized by the CHiPS prior to start of the project.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 130 of 245

• 
Risk Register: MSI shall be required to maintain a risk register which shall enlist all possible 
risks which shall impact IPeG project along with their occurrence and likelihood. The MSI shall 
also propose the mechanism to mitigate the identified risks.

## 3.3.2. Requirement Gathering

The MSI shall carry out a detailed assessment to prepare the Functional Requirements 
Specifications provided in this RFP and formulate the System Requirements Specifications (SRS) 
document incorporating the requirements provided by all the stakeholders for the implementation 
of IPeG project.

The MSI will have to complete the hardware & infrastructure sizing exercise after gathering the 
requirements and will provide detailed Infrastructure Requirement List/Form, deployment 
architecture and any other required information. CHiPS would validate, procure and commission 
the infrastructure.  
The indicative deliverables under this item shall be:

• 
Revise Functional Requirement Specification (FRS)

• 
Software Requirement Specification (SRS) covering the functional requirements, data 
integration requirements, data management requirements, non-functional requirements, etc.

• 
Requirement Traceability Matrix

• 
Gap Assessment Report

## 3.3.3. Solution Design and Solution Architecture

During this phase, the MSI shall develop a detailed design document that shall meet the 
requirements captured in the previous phase. MSI during this phase shall be required to perform 
at least the below mentioned activities:

• 
Preparation of IPeG Solution Architecture specifying the Functional Architecture, Data 
Architecture, Deployment Architecture, Network Architecture and Security Architecture

• 
Preparation of IPeG System Design Document specifying the construction details of the 
system, each system component’s interaction with other components and external systems, 
and the interface that allows end users to operate the system and its functions

• 
Development of Security Plan, Business Continuity Plan

• 
Preparation of data integration and data quality design document specifying how data from 
desperate source systems shall be integrated in the IPeG

• 
Dashboard and MIS Report design

• 
Exceptions and Business Alerts definitions

The illustrative deliverables for these activities are mentioned below.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 131 of 245

• 
Solution Design and Architecture Document (including ER Diagram and Data Flow Diagram)

• 
High Level Design Document and Low-Level Design Document (including Schema Diagram)

• 
Detailed Solution Architecture, including:

o Application architecture  
o Data flow architecture  
o Enterprise architecture  
o User interface (web portals)  
o Database structures  
o Security architecture o Integration architectures  
o Network architecture  
• 
Use Cases

• 
Application delivery checklist

• 
UI/UX prototypes and wireframes

• 
Test Plan

• 
All Policy, Plan & Methodology Documents covering aspects mentioned above

3.3.4. Software Development, Customization and Integration

The MSI shall develop the software in accordance with the approved requirement specifications, 
design specifications, and according to the project plan and carry out the unit testing of the 
software in accordance with the approved test plans. The overall IPeG setup shall be 
implemented in following environments:

• 
Development environment  
• 
Testing environment/UAT environment/ Pre-Production/Staging environment  
• 
Sandbox (for API deployment)  
• 
Production environment  
The MSI needs to provide software configuration, customization and installation reports to CHiPS. 
In case of any COTS products, the MSI should follow disciplined approach (as per the best 
practice defined by the OEM) for configuration and customization which should not restrict CHiPS 
for any future upgrades to its solution.  
The MSI should ensure solution sustainability to meet all RFP requirements, any additional 
procurement required will have to be taken by the MSI with no additional cost to CHiPS. Other 
related requirements are mentioned below:

• 
The application software developed by the MSI has to be user friendly so that users can 
access it without having extensive training.  
• 
The lifecycle for each phase should be independent, i.e. different teams should work in 
parallel to complete the track activities per the given timelines.  
• 
The MSI shall also supply any other tools required to complete the integrated solution 
requirements.  
• 
For the integrated solution, the MSI shall supply:

o Software and licenses

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 132 of 245

o Tools, documentation and prepare a list of items supplied. Tools shall be part of the

solution. MSI should provide technologies matrix.  
o Supply latest supported version of all software to support the solution and any other

software, tools and bolt-on/add-on application.  
o System Documentation both in hard copy and soft copy.  
Note: All licenses supplied by the MSI for the purpose of this project shall be perpetual in nature 
and shall be in the name of CHiPS.  
The deliverables for this activity are mentioned below:

• 
Development/Customization and Integration of all components of IPeG  
• 
Delivery of software along with Licenses, Operational/ Technical manuals, Library Files, 
Setup Programs, etc.  
• 
Unit and integration testing results

## 3.3.5. Solution Testing

The MSI shall provide the testing strategy including traceability matrix, test cases and shall 
conduct the testing of various components of the software developed/customized. A 
comprehensive system should be set up that would have the capability to log and track the testing 
results, upload and maintain the test cases and log and track issues/bugs identified.

The table below depicts the details for the various kinds of testing activities required for each 
phase of the project:

# 
Type of 
Testing

Responsibilit
y

Scope of Work

1. System

Testing

MSI 
1. The MSI shall prepare a test plan as well as test

cases and maintain it. The CHiPS may request the 
MSI to share the test cases and results, if required.

2. The testing should be performed through manual as

well as automated methods

3. Automation testing tools will need to be provided by

the MSI

4. Comprehensive System testing would be performed

for each phase of the application development.

2. Integration

Testing

MSI 
1. The MSI shall prepare the Integration test plans and

test cases

2. The MSI shall perform Integration testing

3. Integration testing will need to be performed through

manual as well as automated methods

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 133 of 245

# 
Type of 
Testing

Responsibilit
y

Scope of Work

4. Automation testing tools will have to be provided by

the MSI

5. Integration testing would include all data exchanged

between various stakeholders

6. Integration testing would be performed for each

phase of the application development.

3. Security

Testing 
(including 
Penetration 
and 
Vulnerability 
testing)

• MSI

• CHiPS 
or 
third 
party 
appointed by 
the CHiPS

1. The solution should demonstrate compliance with

security requirements as mentioned in this RFP 
including but not limited to security controls in the 
application, network layer, and security monitoring 
systems deployed by the MSI.

2. All IPeG system shall have to pass vulnerability and

penetration testing for rollout of each major version. 
The solution should pass web application security 
testing for the portal and security configuration review 
of the baseline infrastructure.

3. An agency appointed by the CHiPS shall carry out

security and vulnerability testing on the developed 
IPeG System. The MSI shall be responsible to 
address the identified issues. The agency shall cross 
verify that identified security issues have been 
properly addressed and have not resulted in new 
issues.

4. Security testing will need to be carried out in the exact

same environment/architecture as the one set up for 
production.

5. Security test reports and test cases should be shared

with the CHiPS, if required

6. Testing tools if required, will have to be provided by

the MSI.

7. During the O&M phase, vulnerability assessment and

penetration testing will need to be conducted on a 
yearly basis.

4. User

Acceptance 
Testing

CHiPS or third 
party 
appointed by 
the CHiPS

1. CHiPS may perform User Acceptance Testing

2. The MSI will need to prepare the User Acceptance

Testing test cases

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 134 of 245

# 
Type of 
Testing

Responsibilit
y

Scope of Work

3. UAT will have to be carried out in the exact same

environment/architecture as the one set up for 
Production

4. The MSI should fix bugs and issues raised during

UAT and seek approval on the fixes from the CHiPS

5. Changes in the application as an outcome of UAT

shall not be considered as a Change Request. The 
MSI will need to rectify the observations raised.

• 
The MSI needs to provide the details of the testing strategy in its technical proposal including 
details of intended tools/environment to be used by the MSI for testing

• 
The MSI must ensure deployment of necessary resources and tools during the testing phases. 
The MSI shall perform the testing of the solution based on the approved test plan, document 
the results and shall fix the bugs found during the testing. It is the responsibility of the MSI to 
ensure that the end product delivered by the MSI meets all the requirements specified in the 
RFP. The MSI shall take remedial action based on outcome of the tests.

• 
All tools/environment required for testing shall be provided by the MSI.

• 
Post Go-Live, the production environment should not be used for testing and training purpose. 
If any production data is used for testing, it should be masked and it should be protected.

• 
The necessary changes to meet the requirements shall be carried out by the MSI

The deliverables for this activity are mentioned below:

• 
Refined Test Plan  
• 
Refined Test Design  
• 
Final Test Case Specification  
• 
Test Data  
• 
Testing Reports  
• 
Necessary modification in software for passing the UAT

## 3.3.6. Application Certification and Security Audit

IPeG applications need to be certified by the audit and certification agency (such as STQC, CERT 
-In) before it is deployed into the production environment. During the project, it is expected that 
several such tests/ audits will be carried out to not only ensure the conformance of the solution 
provided by the MSI with the scope of work as detailed in this RFP but also to ensure that the 
platform is implemented in the best of ways to meet the requirements of the Department. The 
audits will be carried out by a third-party testing/ audit agency identified by CHiPS. MSI shall 
provide all support for conducting any such audits and comply with the directives that may be 
given by the third-party auditor. Any audit, vulnerability assessment and penetration testing

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 135 of 245

(VAPT) or other security tests that are conducted shall be organized and the costs borne by the 
CHiPS. However, after the audit/ tests are conducted and observations are provided by the third-
party testing agency, the MSI shall implement all such changes into the system and re-submit for 
the repeat audit/ tests. The MSI shall be responsible for making all such changes any number of 
times until the VAPT, third party testing and audits are completed without any defects and only 
after the third-party testing agency has certified that the system can go-live, shall the particular 
application under IPeG be deployed in the production environment.

CHiPS will establish appropriate processes for notifying the MSI of any shortcomings from 
defined requirements at the earliest instance after noticing the same to enable the MSI to 
take corrective action. All gaps identified shall be addressed by the MSI at the earliest. It is 
the responsibility of the MSI to take any corrective action required to remove all shortcomings. 
It is to be noted that the involvement of the third-party testing agency for acceptance testing 
and certification and conducting of VAPT, does not absolve the MSI of his responsibilities to 
meet all SLAs as laid out in this RFP.

The MSI should facilitate or support all the audit requirements through the following:

• 
Recording details of each user action like successful logins, failed logins, starting a 
transaction (e.g. entry of an issue), failed attempts to start transactions (i.e. prevented by 
the user’s role/profile), automatic locking a user’s account because of multiple failed 
logins, recognizing and generating alerts for logins from multiple devices, creation of new 
roles/profiles and changes in user master records.

• 
IPeG platform should have a provision for automated maintenance of audit trails for all 
critical user actions and subsequent access of the audit trails by authorized users of the 
Department for investigation/ forensics.

• 
Configuring the security audit log to meet the control/security/audit requirements of the 
Department.

• 
Configuring the following based on the requirements

o Auditing procedures and documentation

o Auditing evaluations

o Audit data downloads

• 
Configuring/designing audit trails for business audits and systems audits.

• 
Audit trails incorporating changes like authorizations, profiles and user master records

## 3.3.7. Training and Capacity Building

During implementation and operation of IPeG, MSI shall be required to conduct training to ensure 
successful implementation and operations of the required system. The following shall be 
responsibilities of the MSI for training:

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 136 of 245

3.3.7.1. Training Needs Assessment

MSI in consultation with the CHiPS shall identify the training required to be imparted to different 
stakeholders for successful implementation and operations of IPeG system. The manpower to be 
trained shall be identified by the CHiPS in consultation with the MSI. The indicative number of 
resources required to be trained would include representatives from Manufactories, Wholesalers, 
Retailers as well as officials from the CHiPS, and is tabulated in Subsection titled ‘Impart Training’.

## 3.3.7.2. Preparation of Training Plan

Post identification of the training needs, MSI shall prepare a training plan that highlights training 
type, target trainees, date of training, venue for training, trainer details, agenda of training etc.

## 3.3.7.3. Impart Training

The MSI shall impart training to the users catering to the groups tabulated above and has to 
submit the detailed training plan to the CHiPS as per the timelines mentioned in the RFP.

The MSI shall provide training to all stakeholders, including the application users to efficiently and 
effectively use the system. Training manuals shall be provided by the MSI. The training shall be 
grouped module-wise for hands-on training in batches per day for a specified duration/ number 
of working days.  The key trainings have been classified in the table below:

S. No.  
Training  
Training content outline (Indicative)

1.  
Project 
Sensitization 
and IT 
Processes 
Training

• 
Objectives, Vision and Mission of the project  
• 
Overview of various modules, platform components, toolkits, 
and microservices  
• 
Fixation of Roles and Responsibilities - Overview of workflows  
• 
Introduction and Benefits of IPeG IT system  
• 
Overview of IPeG architecture  
• 
Integration with external scheme owners and service delivery

2.  
Database 
Schemas and 
Administration 
Training

• 
IPeG database architecture  
• 
The database schema, masters, transaction tables and views 
including graph databases  
• 
Database Management and Administration for IPeG system  
• 
Database Security Controls and definition of roles

3.  
Training for 
Administrative 
Users

The MSI will have to prepare the list of trainings required for 
administrative users for various components. The CHiPS will 
review the list of trainings and accordingly the MSI will be required 
to conduct the trainings.

For each component, the MSI will train nearly 100 administrative 
users (and CHiPS in-house staff) in batch 50 each in the train-the-
trainer mode. The duration of the training will depend on the

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 137 of 245

S. No.  
Training  
Training content outline (Indicative)

duration of content and sufficient time to obtain full understanding 
of the roles and responsibilities.

4. 
Training for 
End- Users

The MSI will have to prepare the list of trainings required for end 
users for various components. The CHiPS will review the list of 
trainings and accordingly the MSI will be required to conduct the 
trainings.

For each component, the MSI will train nearly 25 administrative 
users (and CHiPS in-house staff) in one-batch in the train-the-
trainer mode. The duration of the training will depend on the 
duration of content and sufficient time to obtain in-depth 
understanding of the roles and responsibilities and enablement of 
master trainers to impart training to end-users.

MSI shall also be responsible for re-training the above personnel whenever changes are made 
to the IT application and the release of screenshot-based documentation in the help mode of the 
application.

MSI is required to provide a Workshop or Trainings completion report. It should include details of 
various participants in trainings or workshops and feedback formats.

The deliverables for this activity are mentioned below:

• 
Training requirement analysis

• 
Training plan

• 
Training content and material

• 
Training completion report

## 3.4. Benchmarking, Commission, Acceptance and Go-Live

Prior to Go-Live of the IPeG, MSI shall be responsible for undertaking a benchmarking exercise, 
commission the IPeG and support the CHiPS in User Acceptance testing as shown in the figure 
below.

Benchmarking
Commissioning
Acceptance
Go-Live

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 138 of 245

3.4.1. Benchmarking

The Benchmarking exercise is intended to evaluate the ability of the proposed IPeG system to 
scale to the intended usage. It is envisaged to cover the entire IPeG, including but not limited to 
its applications/software, hosting, other component solutions and all related interfaces. The 
Benchmarking process does not intend to simulate all the aspects of IPeG, however all design 
parameters, components and related interfaces shall be considered.

(i) 
Benchmarking shall be in accordance with the production deployment and solution 
architecture proposed in the Technical Proposal of the MSI.

(ii) 
MSI shall be responsible to undertake the benchmarking of the IPeG solution. The MSI 
shall:

a. Prepare benchmarking test cases and obtain sign-off on the test cases from the CHiPS

b. Supply, build, commission, configure, tune and execute the benchmarks on the cloud

environment

c. Provide the tools (load generator), scripts for etc. for benchmarking.

d. Create test data

e. Demonstrate at least one successful (live) run

f. Undertake benchmarking of the IPeG System as per the target parameters mentioned

in the SLA given in Volume-I of the RFP.

g. Report the benchmarking output in the format specified by CHiPS or its appointed

agency. Key guidelines for reporting benchmarking output are as follows:

• 
Reports for resource usage should have graphs with a sampling interval of 3 minutes 
for all resources (all servers, routers, switches, disk arrays, firewalls etc.)

• 
Response Time Reports should include minimum, maximum, average and 90 
percentile response times. Response Time should be shown as a function of time 
for the duration of the test.

• 
The test results should also include the iterative configuration changes/tuning 
required to achieve the benchmark results.

• 
The list of cloud and software used for the test shall be the same as proposed by 
the MSI, if however there is a shortfall in the quantity of the equipment proposed, 
the MSI shall provide the required quantity of equipment/licenses as the case may-
be to achieve the benchmark results and SLA.

h. CHiPS shall witness the benchmark or appoint an agency at its own cost to verify and

validate the benchmarking environment and certify the results of the benchmarking. 
Benchmark test report provided by the MSI shall be verified and certified by the CHiPS

(iii) 
In the event the solution and the corresponding Bill of Materials proposed by the MSI fails 
to meet the benchmarking performance criteria, MSI shall enhance/augment and supply 
additional components (including cloud infrastructure, licenses, etc.) without any additional 
cost to the CHiPS such that the benchmark performance is delivered by the solution 
proposed.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 139 of 245

(iv) The MSI is expected to define parameters to measure performance of IPeG System in

consultation with the CHiPS.

## 3.4.2. Commissioning

After successful benchmarking of IPeG system, the MSI shall commission the entire system 
(except Aadhaar Authentication and Aadhaar Data Vault) in its cloud infrastructure. Moreover, 
the MSI shall commission the Aadhaar Authentication and Aadhaar Data Vault components in 
the infrastructure (hardware, software, network) provided by CHiPS at the State Data Centre.

The following shall be the key responsibilities of MSI for completion of commissioning:

• Configuration of all the components of the cloud, hardware, software, devices, accessories, 
etc.

• Integrated testing of all components

• Tuning and testing of application at the Cloud as well as SDC.

• Successful testing of the integrated solution.

## 3.4.3. Acceptance and Go-Live

Post successful commission of the IPeG System, the CHiPS shall undertake a user acceptance 
of the entire system. Acceptance for the IPeG System can be divided into the following phases:

## 3.4.3.1. Pre-Acceptance phase

3.4.3.1.1. Creation of Acceptance Plan

(i) 
The MSI shall first identify areas of acceptance of the IPeG System. The MSI shall then 
prepare a draft acceptance plan comprising of acceptance methodology for identified areas, 
test schedule, timeline of acceptance testing activities and deliverable due dates. The test 
schedule prepared should identify major test areas, test execution, and test reporting 
activities. As a part of acceptance plan, MSI will also identify roles and responsibilities of 
the individuals to carry out the acceptance.

(ii) 
Acceptance plan should be in alignment with the overall project plan. It will enable MSI and 
CHiPS to plan the overall project timelines and resource requirements for acceptance 
phase.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 140 of 245

3.4.3.1.2. Assistance in formulating detailed acceptance criteria

(i) 
MSI shall prepare draft acceptance criteria for each of the above-mentioned areas of 
acceptance. Acceptance criterion prepared should be in accordance with the system 
specifications and functional specifications of the products/service.

3.4.3.1.3. Preparation of detailed Pre-Acceptance and Acceptance checklists

(i) 
MSI shall prepare a detailed checklist of the activities and pre-requisites that are required 
to be completed before and during the phase of acceptance by CHiPS. This shall include, 
but are not limited to:

• Required approvals

• Availability of testing tools, monitoring tool and test management tools

• Preparation of acceptance test scenarios, test cases and test data

• Setup of hardware and software etc.

(ii) 
The test cases and scenarios developed should be well documented in the format approved 
by the CHiPS.

3.4.3.1.4. Preparation of required environment and facilities

The MSI shall be responsible for setting up the test environment. The test environment, including 
hardware / software to be tested and support hardware/software, should be as per the planned 
configuration.

## 3.4.3.2. Acceptance Phase

3.4.3.2.1. Execution of Tests

(i) 
MSI shall assist the CHiPS’s acceptance test team in executing the defined test cases and 
scenarios. In the event of unexpected test results / bugs, MSI shall log tickets according to 
the severity of the issue.

(ii) 
CHiPS may take assistance from an Agency for support in activities related to acceptance 
of IPeG System. The MSI must provide all necessary support to the agency for undertaking 
the acceptance including sharing of system specifications, functional specifications, 
acceptance plan, and test cases.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 141 of 245

3.4.3.2.2. Resolution of issues identified during the acceptance testing

(i) 
All issues and defects identified by CHiPS’s acceptance test team will be recorded in 
defined template. For each incident, the MSI’s defect tracking system should document 
each issue/defect identified, how it occurred, when it occurred, the tester who discovered it, 
what system baseline was being used, and a preliminary assessment of the severity

(ii) 
The MSI should track and report on open defects until they are closed.

(iii) 
The MSI shall undertake following activities for root cause analysis and take preventive 
measures:

a. For every defect reported, the MSI team shall carry out root cause analysis and

document the same.

b. At agreed upon intervals, the CHiPS’s acceptance team and MSI’s team should meet

to review the identified defects and decide upon their prioritization and disposition.

c. MSI shall undertake remedial actions for resolution of the defect

d. MSI shall work out the preventive measures so that the incident does not occur in the

future.

(iv) A sample template for reporting the defects shall be prepared by MSI:

(v) 
Upon resolution of defects and internal testing, for a maximum of three iterations, the MSI 
shall be responsible for retesting of the issues at no additional cost. The MSI shall support 
the CHiPS’s acceptance test team in re-executing the acceptance test procedures and 
retest each corrected defect. CHiPS’s acceptance test team can also undertake additional 
testing if required. If the incident does not re-occur the CHiPS’s acceptance test team shall 
recommend closure of the defect. In case incident continues to occur, the CHiPS’s 
acceptance test team shall inform the MSI and the defect shall remain open.

## 3.4.3.3. Post Acceptance Phase

3.4.3.3.1. Acceptance Documentation and Signoff

(i) 
The MSI shall assist CHiPS’s acceptance test team in creating the reports for acceptance 
testing. The reports shall summarize the test activities, and identify outstanding deficiencies 
and issues.

(ii) 
The Acceptance Test Final Report shall be the detailed record of the acceptance test 
activities. It shall record which tests were performed, the pass/fail status of each test, and 
the discrepancies or issues found.

(iii) 
MSI shall be responsible for the following deliverables at the end of acceptance testing:

a. Acceptance Test Plan

b. Acceptance Test Schedule

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 142 of 245

c. Acceptance Test Environment Inventory

d. Acceptance Test Summary Report

e. Acceptance Test Final Report

3.4.3.3.2. Go-Live

Post completion of required documentation and due diligence, MSI shall obtain signoff from the 
CHiPS’s acceptance test team. This will constitute Go-Live.

3.4.3.3.3. Final Go-Live

Post completion of required documentation, STQC certification and security audit, MSI shall 
obtain signoff from the CHiPS’s acceptance test team. This will constitute Final Go-Live.

## 3.5. Operations and Maintenance

## 3.5.1. Software Operations and Maintenance

## 3.5.1.1. Software Support and Maintenance

IPeG system maintenance and management support includes, troubleshooting and addressing 
functionality/availability and performance issues and also implementing change requests, license 
management, updated and upgrades, etc. The activities for software support and maintenance 
are as follows:

1. The MSI shall provide continuous support through on-site team, telephone, E-mail, Video

conferencing, installation visits as required.

2. The MSI shall address all the errors/bugs/gaps in the functionalities of the solution vis-à-

vis the signed-off FRS and SRS at no additional cost during the maintenance and 
management phase.

3. All patches and upgrades from OEMs shall be implemented by the MSI. Technical

upgrades of installation to the new version, as and when required, shall be done by the 
MSI. Any version upgrades of the software/tool/application will be done by the MSI after 
seeking prior approval from the CHiPS and submitting the impact assessment of any 
upgrade.

4. O&M team of MSI is expected to onboard any new scheme identified during the O&M

period without any additional cost to CHiPS.

5. Any changes/upgrades to the software performed during the support phase shall be

subject to comprehensive and integrated testing by the MSI in order to ensure that the 
changes implemented in the system meet the specified requirements and do not impact

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 143 of 245

any other existing functions of the system. A detailed process in this regard will be finalized 
by the MSI in consultation with the CHiPS.

6. An issue log shall be maintained by the MSI for the errors and bugs identified in the

solution as well as any changes implemented in the solution. Issue log shall be submitted 
to the CHiPS on a monthly basis.

7. The MSI will inform the CHiPS, as per the agreed plan, about any new updates/upgrades

available for all software components of the solution along with a detailed action report. 
In case of critical security patches/alerts, the MSI shall inform the CHiPS immediately 
along with any relevant recommendations. The report shall also contain the MSI’s 
recommendations on update/upgrade, benefits, impact analysis etc. The MSI needs to 
execute updates/upgrades and update all documentations and Knowledge databases etc. 
The MSI will carry out all required updates/upgrades by following a defined process at no 
additional cost.

8. The MSI will be responsible for user and access management

## 3.5.1.2. Issue Identification and Resolution

Errors and bugs that persist for a long time, impact a wider range of users and are difficult to 
resolve in turn lead to application hindrances. The MSI shall resolve all the application problems 
through implementation of the identified solution (e.g. system malfunctions, performance 
problems and data corruption etc.). The monthly issue logs on problems identified and resolved 
would be submitted to the CHiPS along with recommended solutions.

## 3.5.1.3. Software Version Control

The MSI needs to follow all such processes (based on industry ITSM framework) at all times. For 
any change, MSI shall ensure:

• 
Detailed impact analysis is conducted

• 
All change plans are backed by roll back plans

• 
Appropriate communication on change required has taken place

• 
Requisite approvals have been received

• 
Schedules have been adjusted to minimize impact on the Production environment

• 
All associated documentation is updated post stabilization of the implemented change

• 
Version control is maintained for all software changes

The MSI shall define the version control process through version control process. For any 
changes to the solution, the MSI has to prepare detailed documentation including proposed 
changes and impact to the system in terms of functional outcomes/additional features added to

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 144 of 245

the system etc. The MSI shall ensure that software and hardware version control is carried out 
for the entire contract duration.

## 3.5.1.4. Release Management

The Release Management is used for the release of software of software, upgrades and patches. 
This ensures the availability of licensed, tested, and version-certified software, which will function 
as intended when introduced into the production environment. In the context of IPeG System, 
release management is required to be handled at two levels.  
• 
Troubleshooting of Level-3 software incidents would result into modification or update of the 
existing IPeG software deployment in production environment. It will be responsibility of the 
MSI to obtain the modified software and carry out user acceptance test, if required, and then 
deploy in the product environment. 
• 
The MSI is responsible for development and maintenance of support applications. Level-3 
software incidents related to support application or other enhancements would require 
change in the respective modules. It will be responsibility of the MSI to test the modified 
software (including UAT, if required) and then deploy in the product environment. 
• 
The overall release management and version control of the IPeG System will be the 
responsibility of MSI. 
• 
The MSI shall carry out following activities in the release management process:

o Plan releases as per the requirements for the approved changes  
o Build release packages for the deployment for approved changes (one /many) into

QA/Staging /production  
o Design, test and implement procedures (mechanisms) for the distribution of approved

changes to QA/Staging /production environment  
o Effectively communicate and manage expectations of the customer/internal

stakeholders/end customer during the planning and rollout of new releases  
o Monitor, Control, and Report the distribution and installation of changes to all

concerned stakeholders.   
o Deploy the release as per guidelines 
• 
For the release, the following process may have to be defined:

o Release Planning Process 
o Release Building Process 
o Release Testing Process 
o Release Deployment Planning Process 
o Release Deployment Process 
o Client Release Management Process 
o Hosting Release Management Process 
• 
The MSI shall document the above processes and submit to the CHiPS for sign-off.

## 3.5.1.5. Maintain System Documentation

• 
The MSI shall maintain at least the following minimum documentation with respect to the 
IPeG system:

o High level design of whole system

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 145 of 245

o Low level design for whole system/module design level 
o Updated System Requirements Specifications (SRS) 
o Any other explanatory notes about system 
o Traceability matrix  
o Compilation environment 
• 
The MSI shall also ensure that any software system documentation is updated with regard 
to the following:

o Source code is documented 
o Functional specifications are documented 
o Application documentation is updated to reflect on-going maintenance and

enhancements including FRS and SRS in accordance with the defined standards 
o User 
manuals 
and 
training 
manuals 
are 
updated 
to 
reflect 
on-going 
changes/enhancements 
o Standard practices of version control and management are adopted and followed

## 3.5.1.6. Application Software Enhancements and Customization

For minor enhancements and customization in the IPeG components provided by MS, the 
business and technical services team of MSI will be utilized. For other enhancements and 
customization (including addition of components), the MSI will need to raise a change request. 
The CHiPS shall make payment to the MSI on the man-month rates submitted as part of the 
commercial bid.

## 3.5.1.7. Support during Audits

The CHiPS may get the system audited by 3rd party auditors including performance auditors, 
security auditors, etc. The MSI shall provide necessary support and co-operation for the audit 
and close the findings of the audit. The CHiPS may arrange for the ISO 27001 audit to be 
conducted for the IPeG System. The MSI shall cooperate, provide necessary support and close 
the findings of the audit.

## 3.5.2. Annual Technical Support (ATS)

The MSI shall be responsible for providing annual technical support for the COTS/OTS products 
supplied by respective OEMs during the entire maintenance and management phase. It is 
mandatory for the MSI to take enterprise level annual support over the entire contract duration, 
at minimum, for the software(s) as mentioned in the Bill of Material provided by the MSI.

## 3.5.3. Warranty and Operations

The MSI will be responsible for the following:

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 146 of 245

• 
Supply a comprehensive OEM warranty of IT infrastructure supplied under this 
engagement for the duration of the project after Go-Live.

• 
MSI will be required to provide Annual Technical Support (ATS) for System Software, 
COTS, OTS, Middleware, SDKs, etc. as supplied and commissioned under this 
engagement for a period of entire project duration from the Go-Live.

• 
MSI will be required to provide Annual Technical Support (ATS) for software as supplied 
and commissioned under this engagement for the contract duration.

• 
MSI needs to have OEM support for all the IT Hardware components with documentation 
which shall be submitted to CHiPS on annual basis.

• 
MSI will be responsible for coordinating with the OEM for the rectification of any problem 
covered under the comprehensive warranty. MSI will be responsible for resolution of any 
problem in IT hardware as per defined service levels.

• 
MSI will be required to maintain a log of Warranty and AMC status of each of the existing 
assets. For assets whose AMC/Warranty is due for expiry, intimation to CHiPS shall be 
provided at least 3 months prior to the expiry of the contract and MSI shall take action for 
renewal/extension of AMC/Warranty.

## 3.5.4. Solution Performance Management and Optimization

The MSI would be required to meticulously manage, monitor and optimize the performance of the 
components and troubleshoot any issues that may arise. The MSI is expected to make reports 
and provide monthly updates to the CHiPS. The MSI will be responsible to ensure the 
performance issues that may be arising through department’s/third-party systems are resolved 
and will extend support to department, if required. The MSI must provide a full description of the 
services and processes that will be undertaken to implement the manage, monitor and optimize 
the performance in the most efficient, timely and comprehensive manner.

## 3.6. Call Centre Setup and Operations

## 3.6.1. Call Centre Setup

As part of the call centre setup, the MSI will be responsible to:

1. Provide, integrate and manage a dedicated toll-free number for the Call Centre and will

bear the operational cost of this number. This number should be accessible free-of-charge 
to the resident from all the landline and mobile network operators in India.

2. Ensure availability of physical space for the call centre along with necessary Electrical

(Power Supply, Wiring, Power Sockets, Lights, etc.) and Physical Infrastructure (Tables, 
Chairs, etc.).

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 147 of 245

3. Provide necessary IT (Hardware, Software, Network) and Non-IT Infrastructure

(Communication Equipment such as EPBX, IVR, Dialler, Telephones, Headsets, etc.).

4. Commissioning, 
configuration, 
customization/implementation, 
integration, 
and 
maintenance of an enterprise level call centre software including Customer Relationship 
Management (CRM), IVRS, etc. solution

5. Integration of call centre software(s) with relevant IPeG components

6. Responsible to analyse and fulfil the requirements of IT infrastructure for hosting of the

call centre software(s) to meet the availability, performance and response times required 
to meet the Call Center service levels

7. Prepare a detailed plan for setting up of Call Centre Operations with timelines and

activities and submitting the same for CHiPS’s approval

8. Prepare standard operating procedures of call centre including call handling processes,

quality assurance and escalation management

9. Impart proper training in soft skills like call handling, exposure to related application etc.

so as to prepare the customer service executives to attend/make to calls effectively. MSI 
shall also prepare the required training material and ensure recurring training of call centre 
agents on a periodic basis.

10. The MSI will be responsible for creation of FAQs for Call Centre. These FAQs shall contain

the frequently asked questions as well as their optimal responses to the questions.  The 
FAQs will have a detailed script on step-by-step questions that the agent would be 
required to ask the citizen and provide the required response.

The MSI will provide PRI lines and a dedicated number for the Call Centre and will bear the 
operational costs of these items. The MSI should ensure that the call centre has requisite IT and 
other Infrastructure to support the project requirements. MSI shall be required to provide and 
maintain all IT and Non-IT infrastructure for successful operations of the call centre including, but 
not limited to, the following:

a. Hardware such as desktop with headsets, telephones, etc.

b. Software such as call centre application, Computer Telephony Interface connector to integrate

call centre application and IVR, Call barging and recording software, etc.

c. Communication Equipment such as IVR, Dialler, EPBX, etc.

d. Automatic Call Distributor (ACD) for distribution of incoming calls to Call Centre staff as they

are received. MSI shall be responsible for installation of the ACD. ACD should have at least 
the following features:

- 
System should be able to intelligently route the callers to Call Centre staff based on their 
availability to take calls on first come first serve basis.

- 
Standard features like Call Transfer, Conference, Barge-in, Dialled Number Identification 
Sequence (DNIS), Automatic Number Identification (ANI), and Caller Line Identification 
(CLI) etc.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 148 of 245

- 
System should announce the queue waiting time for the caller before getting attended by 
a Call Centre

- 
System shall support the ability to play customized announcements per queue as defined 
by the administration.

## 3.6.2. Call Centre Operations and Maintenance

The operations and maintenance of the Call Centre are defined in this section. The MSI will be 
responsible to adhere to all instructions provided below:

• 
MSI will also be required to maintain the infrastructure provided at the Call Centre for a 
period of entire contract.  
• 
MSI shall be responsible for ensuring that the infrastructure provided by it is operational 
during operational hours of call centre. 
• 
The CRM solution should be used to log all incidents and queries in the system for 
generating id and track the logged query 
• 
MSI shall be responsible for operations, maintenance and support of CRM solution as 
part of the maintenance and technical support from OEM including associated updates 
and upgrades. 
• 
MSI shall generate and provide CRM Reports on daily, weekly, monthly, quarterly and 
yearly basis. 
• 
MSI shall also be responsible for analysis of the CRM reports to continuously identify 
improvements in the CRM operations 
• 
MSI will extend all the required support to the CHiPS during their Random or Regular 
audits of the call centre operations and call centre facilities.  
• 
MSI shall ensure proper procedures are established for Call Centre systems in the event 
of a disaster to protect and ensure continuation of Call Centre services. 
• 
MSI will also be responsible for the optimization of the IVR. The call routing and 
management is expected to be optimized as per the trend of calls to the Call Centre.

## 3.6.2.1. Reporting

The reporting responsibilities of MSI are as follows:

a. MSI should generate standard reports to measure/verify various service level(s), to monitor

the performance of agents, etc.

b. Call centre application should provide a detailed report including reports for measurement of

compliance against SLA.

c. MSI shall prepare and submit reports to the CHiPS as per the mutually agreed reporting

structure. These reports shall include but not limited to the following:

- 
Incident, devices and system logs/ security logs (category, severity and status of call etc.)

- 
Incidents escalated

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 149 of 245

- 
SLA compliance/non-compliance report

- 
Problem Management

- 
Key learning from similar previous experience

- 
Escalation procedure for handling significant issues

- 
Call Centre staffing

d. MSI and CHiPS will mutually agree on the format of the reports to be submitted by the MSI to

CHiPS. MSI must provide at minimum the following reports:

- 
Reports based on time period

- 
Type of queries/demand/analysis

- 
Repeat request or complaints analysis

- 
Call waiting time

- 
Lost calls

- 
Call time (Average Talk Time/Hold Time/Handle Time)

- 
Hourly call details

- 
Requests pending for more than defined time period

- 
Calls Handled

- 
Abandoned Call Rate

- 
Delay Before Abandon (Average/Longest)

- 
Staffing related Report

- 
Other monthly MIS, SLA reports, number of agents logged in

## 3.6.2.2. Monitoring

The MSI should extend all the required support to CHiPS for monitoring and access all 
subsystems and records pertaining to call centre operations for the CHiPS. The MSI shall be 
responsible to assist the CHiPS in monitoring of the call centre agents and operations.

## 3.6.2.3. Key features of the Proposed Call Centre

The key features of the proposed Call Centre are enlisted in the table below:

No. of Seats 
MSI needs to analyse and size accordingly to the requirement of 
IPeG project. The well-trained and well-equipped call centre 
agents and supervisors to be provided by MSI.

Duration 
One month before go-live and to continue till end of project duration

Languages supported 
Hindi, English, Chhattisgarhi

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 150 of 245

Operations 
• 
All the days of the week (Monday – Sunday)

• 
10:00 to 19:00

Accessibility 
Accessible through a Toll-Free Number, IVR Solution

Review 
Quarterly review of call volumes and number of seats required to 
provide services through Project Management Unit

Location 
Within the state of Chhattisgarh, in Raipur or Nava Raipur

## 3.7. Helpdesk Setup and Operations

## 3.7.1. Helpdesk Setup

The MSI would be responsible for helpdesk setup and operations.

• 
Provide, integrate and manage a dedicated number for the helpdesk and will bear the 
operational cost of this number. 
• 
Provide necessary IT (Hardware, Software, Network) and Non-IT Infrastructure 
(Communication Equipment such as EPBX, IVR, Dialler, Telephones, Headsets, etc.).  
• 
Commissioning, 
configuration, 
customization/implementation, 
integration, 
and 
maintenance of an enterprise level helpdesk software including ITSM, IVRS, etc. solution 
• 
Integration of helpdesk software(s) with relevant IPeG components 
• 
Responsible to analyse and fulfil the requirements of IT infrastructure for hosting of the 
helpdesk software(s) to meet the availability, performance and response times required to 
meet the helpdesk service levels 
• 
MSI shall be responsible for setting up an IT helpdesk operation at state level for the 
Department officials to support IT issue resolution 
• 
MSI shall prepare a detailed plan for implementation of IT Helpdesk in line with overall 
project timelines. This plan shall be prepared in coordination with the CHiPS. 
• 
MSI shall be responsible to prepare standard operating procedures (SOP) for the IT 
helpdesk. The SOP should include detailed process flow for issue logging, issue  
prioritization guidelines, problem security codes and escalation procedures, issue 
resolution etc. 
• 
SOP should also include predetermined restoration/resolution targets based upon Service 
Level Agreements defined as part of this RFP 
• 
The IT Helpdesk will be used by the MSI, MSI staff, Department Officials, Field Official(s), 
etc. 
• 
MSI shall deploy CRM software/ Incident Management module of EMS for the helpdesk 
which shall be accessible to all users through the IPeG portal for logging issues 
• 
MSI would provide and implement a comprehensive IT Helpdesk which would be integrated 
with IPeG solution.  
• 
The software license(s) of the Helpdesk application shall be in the name of the CHiPS 
• 
IT Helpdesk application shall record all incidents as service requests 
• 
The IT Helpdesk application would maintain complete incident history of all incidents 
recoded at the IT Helpdesk.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 151 of 245

• 
IT Helpdesk application should provide workflow and hierarchy through which each incident 
should move based on Incident severity, classification and owner. 
• 
IT Helpdesk application shall capture all the relevant information of incident logger, incident 
under consideration etc.

The MSI will be responsible for training to Helpdesk Manpower

• 
MSI should make arrangements for imparting proper training and soft skills, call handling, 
exposure to related application, required technical skills etc. so as to prepare the MSI’s staff 
at the IT Helpdesk to answer and resolve issues/ incidents. 
• 
The MSI shall include the cost of training the resources for any new process, modules, etc. 
• 
MSI shall be responsible for periodic training of the staff at the IT helpdesk. A detailed 
training calendar should be prepared and submitted by the MSI to the CHiPS.

The MSI will be responsible for creation of FAQs for Helpdesk agents. These FAQs shall contain 
the frequently asked questions as well as their optimal responses to the questions. The FAQs will 
have the technical solution to be provided to the ticket raiser to troubleshoot their problems.

## 3.7.2. Helpdesk Operations and Maintenance

IT Helpdesk would have following major activities and tasks:

• 
Log incidents/issues as service requests and provide a unique service request number. 
Acknowledgement should be sent to user along with service ticket number through an email 
immediately on issue logging. All issues logged should be assigned a severity level (L1/L2 
or L3). Indicative severity level definitions are given below:

Severity  
 Definition

L1  
MSI will be required to train its staff to resolve the L1 issues by themselves and if 
required can escalate for L2 support team. L1 issues/ incidents are the ones 
which have a minimal business impact. These issues/ problems could have any 
of the following characteristics:

• No impact on processing of normal business activities. 
• A low impact on the efficiency of users 
• Has a simple workaround 
• Enhancement requests 
L2 
MSI will be required to train the its staff at districts to resolve the L2 issues by 
themselves and if required can escalate for L3 support team, i.e. MSI. It could be 
required that some of the L2 issues are important in nature and thus MSI will be 
required to address them. L2 level problems are the ones which have a 
significant business impact. These problems could have any of the following 
characteristics:

• The efficiency of users is being impacted

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 152 of 245

Severity  
 Definition

• Has a viable workaround

• Severely degraded performance (slow service)

L3 
L3 level problems are the ones which have a critical business impact. The IT 
helpdesk will record such incidents and if required inform the MSI directly to 
address the issue at the earliest. L3 issues would be resolved by MSI. These 
problems could have any of the following characteristics:

• Entire or part of any service unavailable (including APIs)

• Incorrect behaviour of the system (wrong calculations, etc.)

• Security Incidents

• Data Theft/loss/corruption

• Severe impact on customer satisfaction

• No work-around to mitigate the disruption in service

• Repeat calls (same problem that has occurred earlier reported more than 2 
times)

Table 1: Level Definition

• 
IT Helpdesk staff should have a provision to increase the severity levels, if required.

• 
The Helpdesk staff shall have provisions through the application for coordinating with 
concerned vendor in case issues are pertaining to any external entity product/support like:

o Respective OEM team

o Cloud or SDC Support Team

o Network Provider

o Any Other

• 
MSI shall analyse all the incidents and provide a root cause analysis report on a periodic 
basis for all the recurring incidents. MSI shall ensure that resolution is provided for these 
problems by respective technical teams/vendors to prevent further issues due to the same 
cause. The report for the same should be submitted to CHiPS.

• 
Track and route incidents/service requests and to assist end users in answering questions 
and resolving problems. Assign severity level to each ticket as per the SOPs.

• 
Issues which cannot be resolved by the IT Helpdesk should be routed to the concerned team 
of the MSI for resolution

• 
Escalate the issues/complaints, if necessary, as per the escalation matrix.

• 
Notifying users with the problem status and resolution through the tickets over email or SMS 
or both.

• 
Each service request would have a unique service request number.

• 
It is the responsibility of the MSI to ensure quality of IT Helpdesk.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 153 of 245

• 
All incidents should be recorded, these records shall be retained on hard-disk for 30 days for 
easy retrieval.

• 
Incidents which are not meeting SLAs and which are exceptional in nature (highly critical, 
wider spread, etc.) shall be escalated as per defined escalation matrix.

• 
IT Helpdesk should comply with SLAs applicable to them as mentioned in this RFP. Non-
adherence to SLAs shall lead to imposition of penalty.

• 
Continuous Improvement: MSI shall ensure continuous improvement in the IT Helpdesk 
Operations. The MSI shall:

o Prepare Knowledge base for frequently reported problems along with the resolution

steps/solutions and publish on the portal.

o On a quarterly basis, carry out the analysis of help desk tickets (open and closed) to

identify the recurring incidents and conduct a root cause analysis on the same. MSI shall 
submit a report to CHiPS with the analysis and provide inputs to CHiPS on user training 
requirements, awareness messages to be posted on the portal, redesign 
recommendations and/or application enhancements (functional/design) based on help 
desk ticket analysis. The objective of the analysis should be to address the repeat 
incidents and enhance the delivery of services to the end users.

• 
MSI shall prepare and submit reports to CHiPS as per the mutually agreed reporting 
structure. These reports shall include but not limited to the following:

o Incident logs (category, severity and status of call etc.)

o Incidents escalated

o SLA compliance/non-compliance report with reasons for non-compliance

o Detailed analysis of the calls containing opportunities of automation, trainings, FAQs,

etc.

o IT Helpdesk the utilization reports, benchmarked against industry standards for similar

application/environment.

• 
The MSI will also be responsible for the optimization of the IVR. The call routing and 
management is expected to be optimized as per the trend of calls to the Helpdesk.

The key features of the proposed Helpdesk are enlisted in the table below:

No. of Seats 
MSI needs to analyse and size accordingly to the requirement of 
IPeG project, to begin with a 3-member team is envisaged. The well-
trained and well-equipped call centre agents and supervisors to be 
provided by MSI.

Start 
One month before go-live and to continue till end of project duration

Languages 
supported

Hindi, English, Chhattisgarhi

Operations 
• 
All the days of the week (Monday – Sunday)

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 154 of 245

• 
08:00 to 24:00

Accessibility 
Accessible through a Dedicated Number, IVR Solution

Review 
Quarterly review of call volumes and number of seats required to 
provide services through Project Management Unit

Location 
Within the state of Chhattisgarh, in the office of CHiPS within Raipur or 
Nava Raipur

## 3.8. Managed Cloud Hosting Services

MSI shall design an appropriate System Administration policy with precise definition of duties and 
adequate segregation of responsibilities and obtaining the approval for the same from CHiPS. 
Overall System Administration of the IT Infrastructure (Cloud Services) shall include following 
activities:

• 
Overall management and administration of infrastructure solution including servers, 
security components, network components, storage solution and others.

• 
MSI has to co-ordinate with other vendors, wherever required/applicable

• 
Performance tuning of the system as may be needed to enhance system’s performance 
and comply with SLA requirements on a continuous basis.

• 
Security management including monitoring security and intrusions into the system to 
maintain the service levels as per SLA defined. Successful Bidder will strictly adhere to 
the Security Policy adopted by CHiPS

• 
Monitor and track cloud service performance and take corrective actions to optimize the 
performance on a weekly basis.

• 
Escalation and co-ordination with other vendors for problem resolution wherever required.

• 
Data storage management activities including regular backup, restore and archival 
activities.

• 
Support to system users with respect to attending to their requests for assistance in usage 
and management of the application.

• 
Whenever a component has to be replaced because of technical, functional, 
manufacturing or any other problem, it shall be replaced with a component of the same 
make and configuration.

## 3.8.1. Hosting Strategy for IPeG

The hosting strategy for the project is summarized below:

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 155 of 245

• 
Aadhaar Authentication and Aadhaar Data Vault: These components will be hosted in the 
State Data Centre by the MSI. The necessary hardware, software licenses, network, etc. will 
be provided by CHiPS.

• 
IPeG Components provided by MSI (except Aadhaar Authentication and Aadhaar Data 
Vault): These components will be hosted in the Cloud Hosting by the MSI. The necessary 
hardware, software licenses, network, etc. will be provided by MSI. After the end of 2nd year 
after go-live, the MSI will coordinate with the CHiPS to understand the readiness of State 
Data Centre 2.0 (hereafter referred to as SDC) and provide a detailed Bill of Material (current 
utilization and forecasted utilization) to CHiPS for decision. The concerned SI (SI-SDC) will 
coordinate with MSI to understand the requirements and submit a proposal to CHiPS for 
consideration. The CHiPS will take necessary decision on whether to continue on cloud 
provided by MSI or migrate to the SDC. In case CHiPS decides to migrate components to 
SDC, the MSI will support the SI-SDC in migration of the components from its own cloud to 
SDC. The MSI will continue to perform operations and management (except for cloud 
infrastructure).

## 3.8.2. General Requirements

1. The MSI should architect a Platform as a Service (PaaS) on Virtual Private Cloud (VPC)

/Government Community Cloud (GCC) deployment model (as per MeitY) of a MEITY 
Empanelled Cloud Service Provider. In case of GCC model also, IPeG and infrastructure 
stack should be logically segregated from the other Government clients.

2. MSI shall assess the infrastructure requirements (including OS Instances, Storage,

Networking, Security etc.) for hosting and maintaining all required applications/services.  
The MSI shall provide the services in conformance with the SLAs as described in the RFP.

3. The MSI should ensure that all peripherals, accessories, sub-components required for the

functionality and completeness of the solution, including but not limited to devices, 
equipment, accessories, software, licenses, tools, etc. should also be provisioned 
according to the requirements of the solution.

4. CHiPS will not be responsible if the MSI has not provisioned some components, sub-

components, assemblies, and sub-assemblies as part of bill of material in the bid. The 
MSI will have to provision the same to meet the solution requirements at no additional 
cost and time implications to CHiPS.

5. The Virtual Private Cloud services of the CSP should be available on pay as per usage

model and Fixed-Billing model and should be sized by MSI basis the Guiding principles 
of IT infrastructure design section (On-Demand vs Fixed Billing). However, from CHiPS 
perspective, the billing would be done quarterly irrespective of Fixed/On-Demand model 
with the Cloud Service Provider.

6. The MSI should use Open Source Solution (Enterprise Edition) or COTS (Commercial-

off-the-Shelf) license, for any application software that MSI would be deploying on 
VPC/GCC of CSP. Any purchase of license or support should be in the name of CHiPS 
or its nominated government agency.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 156 of 245

7. The CSP should specify DC and DR locations. CHiPS may, at any point of time, require

audit of the provisioned DC / DR environment; MSI/CSP is required to facilitate such timely 
audits.

8. The relational database system should be constructed in high availability mode with

synchronous replication.

9. The MSI should decide basis the RTOs and RPOs and the SLAs the number of sites the

application would be hosted on.

10. IPeG Solution and Cloud Services should be accessible via IPSec over internet to MSI

operations team and MPLS/P2P leased line from the CHiPS network.

11. Any access that has active control has to be through dedicated network only.

12. DC and DR should be provided by the same CSP.

13. The solution should have ability to automatically provision services via a Web Portal (Self-

Provisioning), provide metering and billing to provide service assurance for maintenance 
& operations activities. Detailed user level or user group level auditing, monitoring, 
metering, accounting, quota and show-back information is essential for the virtual private 
cloud platform to be offered.

14. MSI, in alliance with the CSP, should ensure seamless migration in case the underlying

architecture is upgraded

15. The Virtual Private Cloud Services/Government Community Cloud Services of CSP

should provide data migration services (both egress and ingress)

16. It is expected that the MSI will provide an integrated solution, after due consideration to

the compatibility issues between various components. If there is a problem with 
compatibility between components, the MSI should replace the components with an 
equivalent or better component (that is acceptable to CHiPS) at no additional cost to 
CHiPS and without any project delays.

17. The Virtual Private Cloud Services of CSP should support and provision REST based API

for each of the services for automation along with SDKs for platforms like Microsoft .net,  
Java/JavaScript, Python, PHP or Ruby. The MSI should be able to utilize these API's to 
set up routine jobs such as backup on an automated schedule wherever necessary.

18. The Virtual Private Cloud Services of CSP should also provide API Gateway services to

create, host, monitor API services that may be required as part of the solution.

## 3.8.3. Policy Requirements

1. The MSI/CSP should confirm that data will reside in India and should not be accessed by

any entity outside the control of CHiPS.

2. The “IPeG Data” and “Virtual Private Cloud Services/Government Community Cloud

Services of CSP Infrastructure” must be maintained ONLY at the declared hosting site of 
CSP which should be communicated as part of the solution document.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 157 of 245

3. The CSP shall not delete any data at the end of the agreement (for a maximum of 90 days

beyond the expiry of the Agreement) without the express approval of the CHiPS.

## 3.8.4. Logical Partitions

1. All the applications would follow a three-tier architecture with clear separation of database

tier/layer from application and web layers. For micro-services-based architecture, MSI 
should deploy Presentation, Logic and Database category of micro services on different 
VM's/Containers

2. The Web layer for applications accessed via Internet/MPLS shall be hosted in the DMZ

zone/Subnet; the application layer should be hosted in the Militarized Zone or a separate 
subnet ensuring full security

3. The Database nodes (RDBMS) should be in a separate zone with higher security.

4. All management servers which are not directly accessible through the internet will be kept

in Management Zone. Active directory, Different modules of Enterprise Management 
Servers (including network, server, database, helpdesk etc.), Single-Sign-On, access and 
identity management server, Security Operations Centre, etc., will be a part of this 
management layer.

5. There will be separate VLANs/Subnets created for various environment as per RFP to

segregate development and testing traffics from the production. Appropriate firewall 
policies/rules shall be implemented to have further security between different zones.

6. For the purpose of sizing, the MSI would size the solution on various environments listed

in Tender document – Scope of work.

## 3.8.5. Configuration

1. Cloud service should support the needs of I/O-intensive workloads, particularly database

workloads that are sensitive to storage performance and consistency in random access 
I/O throughput and hence once provisioned it should be possible to configure the IOs

2. The CSP should offer a service to quickly deploy and manage applications in the cloud

by automatically handling the deployment, from capacity provisioning, load balancing, 
auto-scaling to application health monitoring.

3. The MSI shall ensure that identity solution is utilized and use best practices like least

privilege, changing of passwords regularly, enable Multi Factor Authentication for 
Privileged user or for Secure Delete are utilized.

4. Cloud service should support parameterization for specific configuration.

## 3.8.6. Services

1. The CSP should own and offer services like Database as a service, DNS, Data warehouse

Analytics, Message queuing; such services is preferred to be managed from a single 
console.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 158 of 245

2. The MSI/CSP should offer support at any time, 24 hours a day, 7 days a week, and 365

days per year via phone, chat, and email.

3. The CSP should provide a web interface with support for multi-factor authentication to

access and manage the resources deployed in cloud.

4. Able to define guidelines for provisioning and configuring cloud resources and then

continuously monitor compliance with those guidelines.

5. Provide Audit logs of the account activity to enable security analysis, resource change

tracking, and compliance auditing.

6. Provide data migration services either with the help of a Cloud Native or SaaS/Third Party

Software Deployed on VM solution for moving data of all types and sizes into and out of 
cloud.

## 3.8.7. Compute

1. The system must be Scalable, Reliable, Highly Available & should provision to

upgrade/downgrade virtual machine configuration (vCPU, vRAM, storage) parameters 
seamlessly based on demand with zero downtime.

2. The PaaS service should have the ability to Auto-Scale (Horizontal) on demand. The

service should support automatically launching or terminating instances based on 
parameters such as CPU utilization or other factors basis the demand. The solution should 
also be able to do continuous monitoring and optimization of auto-scaling rules and limits. 
The Cloud service should have self-service provisioning where there is zero dependency 
on CSP and MSI should be able to provision the service in an agile manner without any 
intervention from CSP.

3. Cloud service must offer self-service provisioning of multiple instances concurrently either

through a programmatic interface (API/CLI) or through a management console.

4. The MSI shall ensure that the database layer for the applications in production shall be

deployed in N+N High availability mode. The Web and Application layer for the 
applications in production shall be deployed in N+1 high availability mode (Active-Active). 
However, the choice of Active-Active at Application layer is upon the MSI.

5. The MSI shall ensure that the services that are deployed on partitions/virtual images and

are required in cluster and/or load-balancing mode, shall be deployed in such a manner 
that the load sharing/failover is across the OS instances and NOT amongst partitions of 
the same OS instance. In case of a hardware or software component failure in one 
partition, other partitions must not be shut down or rebooted.

6. Please remark on the core: vCPU ratio that would be used while giving out the VMs

7. Please confirm that for production instances no burstable vCPU /shared vCPU would be

used

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 159 of 245

3.8.8. Networking

1. Cloud service should entail use of Virtual Private cloud which would ensure logical

isolation of the infrastructure.

2. Cloud service should be able to support multiple (primary and additional) network

interfaces. Cloud service should be able to support multiple IP addresses per instance.

3. Cloud service/MSI should support the ability to create a network interface, attach it to an

instance, detach it from an instance, and attach it to another instance.

4. There should be redundancy from two different service provider for the MPLS line/P2P

leased line

5. Cloud service should support capabilities such as single root I/O virtualization for the

isolation of PCI Express resources for manageability and higher performance.

6. Cloud service should be able to support IP address ranges specified in RFC 1918 as well

as publicly routable CIDR blocks.

7. The CSP must support IP addresses associated with a customer account, not a particular

instance. The IP address should remain associated with the account until released 
explicitly.

8. Cloud service should support a Hardware/Software based VPN connection over

MPLS/P2P leased line from the cloud DC/DR to site-site VPN (IPSec) over Internet for 
MSI sites for Operations Management

9. Cloud service should support connecting two virtual networks to route traffic between

them using private IP addresses.

10. Cloud service should support Load balancing (both local and Global) of instances across

multiple host servers.

11. Cloud service should support multiple routing mechanism including round-robin, failover,

sticky session etc.

12. Cloud service should support a front-end load balancer that takes requests from clients

over the Internet and distributes them across the instances that are registered with the 
load balancer.

13. Cloud service should support an internal load balancer that routes traffic to instances

within private subnets.

14. The CSP should be able to provide a 10Gbps network connectivity between the servers

if required.

15. The internet bandwidth shall be clean with DDOS protection and active monitoring to be

provided by the ISP or by the CSP.

16. The Virtual Private Cloud /Government Community Cloud Services of CSP should have

the following service available

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 160 of 245

o IPv4,IPv6

o DHCP

o IPSec VPN Tunnel Creation

o SSL VPN

o DNS services

o Load Balancer (Balancing between multiple sites)

o L4 and L7 Load Balancer

o At least L3,4,6,7 Anti-DDoS solution

## 3.8.9. Storage

## 3.8.9.1. Block

1. The CSP shall be capable to block storage volumes greater than 500 GB/ 1 TB in size.

2. Cloud compute service should support local storage for transient block storage

requirements.

3. Cloud service should support Solid State Drive (SSD) backed storage media that offer

single digit millisecond latencies. There should be an option to choose the media type with 
respect to the type of environment. All production instances storage should be SSD 
backed with minimal latencies. Other environments need not be on SSD.

4. Data at Rest and Data in transit should be encrypted with customer owned keys provided

by CSP. Ciphers should be at least 256-bit Advanced Encryption Standard (AES-256).

## 3.8.9.2. Object

1. The CSP should offer secure, durable, highly scalable object storage for storing and

retrieving any amount of data on demand.

2. The CSP should support an extremely low-cost storage service that provides durable

storage with security features for data archiving and backup.

3. Data at Rest and Data in transit should be encrypted with customer owned keys provided

by CSP. Ciphers should be at least 256-bit Advanced Encryption Standard (AES-256).

4. Cloud Service should support lifecycle management configuration

5. The place where the objects would be stored should be configurable and all objects should

stay in India.

6. Cloud service should be able to send notifications when certain events happen at the

object level (addition/deletion).

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 161 of 245

Cloud service should be able to provide audit logs on object storage buckets/ container 
which should include details about access request and error code.

## 3.8.9.3. File Storage

1. The CSP should offer a simple scalable file storage service to use with compute

instances in the cloud.

2. Cloud service should support petabyte-scale file systems and allow thousands of

concurrent NFS/SMB connections.

3. Cloud service should support scalable IOPS and throughput performance at any scale.

4. Data at Rest and Data in transit should be encrypted with customer owned keys

provided by CSP. Ciphers should be at least 256-bit Advanced Encryption Standard 
(AES-256).

## 3.8.10. Backup

1. The CSP should offer a service with ability to take regular and scheduled backup.

2. The MSI should propose cloud native solution or use a SaaS based/Third Party Software

deployed on VM based backup software.

3. Low cost Object Storage should be utilized as the backup target. If there is need to use

the block-based storage for backup target for staging or as a whole, the same should be 
flagged and explained.

4. The MSI/CSP should configure, schedule and manage backups of all the data including

but not limited to files, folders, images, system state, databases and enterprise 
applications

o An Initial Full Backup

o Daily Incremental with 15 days retention

o Weekly full with 30 days retention

o Monthly Full with 30 days retention on Object Storage and 12 months retention

on Long Term storage

o Yearly Full with 30 days retention on Object storage and 7 Years retention on

Long term storage

o For the databases, perform a twice weekly full database backup, with a three

times daily backup of database log files

o Encryption of all backup files and data and management of encryption keys as a

service that can be enabled for IPeG that require such a service.

o Different Tiers of Backup storage should be chosen depending upon the

reads/restore that would be required

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 162 of 245

o Restoration Policies:

▪ 
Backups taken in last 2 months: Once in a month

▪ 
Backups taken in last 6 months: Once in a Quarter

▪ 
Backups taken in last 1 Year: Once in Half Year

▪ 
The restoration would be performed on a random basis and would be 
done against a ticket logged in the ITSM tool.

S. No 
Backup Type 
Backup Frequency

Retention Period

Object Storage 
Long Term Storage

1 
Daily Backup 
Daily Incremental 
15 days 
Not Required

2 
Weekly Backups 
Weekly Full 
30 days 
Not Required

3 
Monthly Backup 
Monthly Full 
30 days 
12 months

4 
Yearly Backup 
Yearly Full 
30 days 
7 years

5. Any data requested from Long Term Storage should be retrievable within a time span of

12 hours.

6. The Long-Term Storage should have an option of enforcing WORM (Write Once, Read

Many) policy for section of data that requires the same.

7. Data at Rest and Data in transit should be encrypted with customer owned keys.

Ciphers should be at least 256-bit Advanced Encryption Standard (AES-256).

## 3.8.11. Disaster Recovery

1. The solution should be architected to run on cloud services offered from multiple data

centre facilities to provide business continuity with no interruptions in case of any 
disruptions/disaster to one of the data centre facilities. In case of failure, automated 
processes should move customer data traffic away from the affected area. The Cloud 
Service Provider should provide adequate bandwidth between the Data Centre Facilities 
to provide business continuity.

2. DR should be available at time of disaster at DC. MSI should size solution as per defined

RPO and RTO in the RFP.

3. In the event of a Primary site failover or switchover, DR site should take over the active

role, and all requests should be routed through that site.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 163 of 245

4. MSI/ CSP should offer switchover and switchback of individual applications (from services

standpoint) apart from the entire system

5. In case of failover to DR site (once disaster is declared) within the defined RTO, the SLA

would not be applicable for RTO period only. Post the RTO period, SLA would start to 
apply and should be measured accordingly.

6. In case of disaster at DC site (within the defined RTOs and RPOs), the DR should be

available (with its data) on-demand basis, wherein 100% of the services of DC (Production 
environment) would run from DR site (after the RTO time and with the RPO level). Once 
the DC is restored, failback to DC is to happen.

7. DR should be provisioned with 100% capacity as provisioned in the DC. System

Architecture to be designed to achieve Near Zero RPO and 2 Hours RTO.

## 3.8.12. Security Guidelines and Requirements

1. The MSI shall be responsible for ensuring security of IPeG applications and infrastructure

from any threats and vulnerabilities. The MSI shall address ongoing needs of security 
management including, but not limited to, monitoring of various devices / tools such as 
firewall, intrusion prevention/ detection, content filtering and blocking, virus protection, 
even logging & correlation and vulnerability protection through implementation of proper 
patches and rules. For detailed, please refer to RFP Volume-II.

2. The Virtual Private Cloud Services of the CSP shall be fully secure with no scope of data

breach/leaks/thefts/data mining/privacy breach etc. It would be MSI responsibility that for 
the layers where MSI is managing (For example in IaaS, above Hypervisor) all the relevant 
security layers are deployed. MSI should also ensure that CSP is also fulfilling all its 
responsibility (For example, in IaaS, Hypervisor and below, Physical, Network, Perimeter 
etc.). Please refer to PaaS section in Guiding Principles for delineation of responsibilities 
with respect to PaaS.

3. The MSI shall be responsible for ensuring security of IPeG application and infrastructure

from any threats and vulnerabilities. The MSI shall address ongoing needs of security 
management including, but not limited to, monitoring of various devices / tools such as 
firewall, intrusion prevention/ detection, content filtering and blocking, virus protection, 
even logging & correlation and vulnerability protection through implementation of proper 
patches and rules.

4. The CSP should offer fine-grained access controls including, conditions like time of the

day, originating IP address, use of SSL certificates, or authentication with a multi-factor 
authentication device.

5. Cloud service should offer a secure way to login (like public and private keys) and should

have audit details which should tell about the keys last use details support reporting a 
user’s access keys last use details.

6. Cloud service should provide a mechanism to test the effects of access control policies

that are attached to users, groups, and roles before committing the policies into 
production.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 164 of 245

7. Cloud service should support a policy validator to automatically examine non-compliant

access control policies.

8. Cloud service should support features such as user and group management.

9. Cloud service should allow users to reset their password in a self-service manner.

10. The CSP should offer a service to create and control the encryption keys used to encrypt

user data.

11. Cloud service should support encryption of data on volumes, disk I/O, and snapshots

using industry standard AES-256 or equivalent cryptographic algorithm. Data at Rest and 
Data in transit should be encrypted with customer owned keys. Ciphers should be at least 
256-bit Advanced Encryption Standard (AES-256).

12. Cloud service should support auditing with features such as what request was made, the

source IP address from which the request was made, who made the request, when it was 
made, and so on.

13. Cloud Service should also provide for Database Activity Monitoring

14. The MSI shall be responsible for ensuring security of IPeG application and infrastructure

from any threats and vulnerabilities. The MSI shall provision and monitor the following 
security components/services (please also refer to Section 3.9.4)

o Layer 4 Firewall

o Layer 7 Firewall (WAF)

o Intrusion prevention/ detection(Network and Host level)

o Content filtering and blocking

o Virus protection

o Event logging & correlation

o Vulnerability protection through implementation of proper patches and rules.

o Vulnerability Assessment and Penetration testing before go-live of any module

o Database Activity Monitoring

o 2 Factor Authentication

o Web Gateway with Content Filtering and Proxy Solution

o Anti-Advanced Persistent Threat

o Anti-DDoS

o Anti-Virus

o Data Leakage Prevention

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 165 of 245

o SSL VPN

o Email Gateway

o Privilege Identity Management

## 3.8.13. Data Security & Information Lifecycle Management

1. Policies and procedures shall be established for the labelling, handling, and security of

data and objects which contain data. Mechanisms for label inheritance shall be 
implemented for objects that act as aggregate containers for data.

2. Policies and procedures shall be established with supporting business processes and

technical measures implemented for the secure disposal and complete removal of data 
from all storage media, ensuring data is not recoverable by any computer forensic means.

3. Multi-tenant organizationally owned or managed (physical and virtual) applications, and

infrastructure system and network components, shall be designed, developed, deployed, 
and configured such that provider and customer (tenant) user access is appropriately 
segmented from other tenant users, based on the following considerations:

o Established policies and procedures

o Isolation of business-critical assets and/or sensitive user data, and sessions that

mandate stronger internal controls and high levels of assurance

o Compliance with legal, statutory, and regulatory compliance obligations

## 3.8.14. Identity and Access Management

1. The Virtual Private Cloud/Government Community Cloud Services of CSP should provide

Identity and Access Management service for the layer managed by CSP and MSI should 
bring in identity and access management solution (3rd Party or Cloud Native) for the layer 
that would be managed by them (For example, for the layers Data and above in case of 
PaaS, MSI should bring in respective tools). The solution should ensure that features like 
Multi-factor Authentication (Physical token based or Virtual Token Based), enforceable 
password policies, defining of roles both for resources and users, federation capabilities 
with other 3rd party Directory Services are present.

2. User access policies and procedures shall be established, and supporting business

processes and technical measures implemented, for ensuring appropriate identity, 
entitlement, and access management for users with access to data and organizationally-
owned or managed (physical and virtual) application interfaces and infrastructure network 
and systems components.

3. Policies and procedures shall be established to store and manage identity information

about every person who accesses IT infrastructure and to determine their level of access. 
Policies shall also be developed to control access to network resources based on user 
identity.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 166 of 245

## 3.8.15. Governance & Risk Assessment

1. The MSI/CSP should have organizational practices in place for policies, procedures and

standards for application development and service provisioning as well as design, 
implementation, testing, use, and monitoring of deployed or engaged services in the 
cloud.

2. Audit plans shall be developed and maintained to address business process disruptions.

Auditing plans shall focus on reviewing the effectiveness of the implementation of security 
operations. All audit activities must be agreed upon prior to executing any audits.

3. Risk assessment results shall include updates to security policies, procedures, standards,

and controls to ensure that they remain relevant and effective

4. Solution shall have an audit and compliance feature which enables the Client agency to

monitor the provisioned resources, performance, resource utilization, and security 
compliance. It shall have the following functionalities:

o The solution should have automated security assessment service that should

provide the following: (a). vulnerabilities assessment services, (b). Penetration 
Testing services, and (c). deviations from best practices such as password policy, 
unnecessary opened firewall ports, storage access policy, suggestion of data to 
archive

o The system should have ability to set up alarms basis resource usage and the

ability to define actions on triggering of those alarms (For example, ability to send 
an email when storage utilization has crossed x% or archive a storage section 
depending upon data type when it has crossed x% utilization)

o Visibility into the performance and availability of the cloud services being used, as

well as alerts that are automatically triggered by changes in the health of those 
services.

o The solution should provide a dashboard that would list the details of any planned

maintenance scheduled as well as any unplanned downtime faced in the recent 
past(past 3 months at least).

o MSI/ CSP should provide dashboard for monitoring RPO and RTO of each

application and database. The Dashboard should clearly show data replication 
process and any lag/ failure in data replication that should be notified through 
alerts to respective authorities.

o The solution should be able to log all account and resource access into the

account and resources (which might be resources logging into the account using 
API call or root/admin users or other users logging into the account).

o The solution should be able to discover all provisioned resources in the Virtual

Private Cloud Services/Government Community Cloud of the CSP and provide

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 167 of 245

details such as configuration items inventory, history of changes to such 
configuration items, snapshot of resource inventory at a single point in past, set-
up of policies to track provision of resources within a client defined rulesets and 
auto -notifications each time a configuration changes

o The solution should be able to suggest best practices to optimize overall cost of

resources.

## 3.8.16. Compliance

1. The MSI/CSP should understand and incorporate the different types of laws and

regulations that impose security and privacy obligations on the organization. 
Especially those pertaining to data location, privacy and security controls, records 
management and electronic discovery requirements.

2. The MSI/CSP should ensure that independent reviews and assessments are

conducted at least annually to ensure that the organization addresses 
nonconformities with the established policies, standards, procedures, and 
compliance obligations.

3. The CSP should comply with international security standards like ISO27001, ISO

27017, ISO 27018, etc.

## 3.8.17. Business Continuity Planning

1. MSI shall define and submit (as part of the solution), a detailed approach for “Business

Continuity Planning”; this should clearly delineate the roles and responsibilities of different 
teams during DR Drills or actual disaster; further, it should define the parameters at which 
“disaster” would be declared.

2. The CSP should have a practicing framework for business continuity planning and the

plan development for which has been established, documented, and adopted to ensure 
all business continuity plans are consistent in addressing priorities for testing, 
maintenance, and information security requirements.

3. The CSP should practice Business continuity and security incident testing at planned

intervals or upon significant organizational or environmental changes.

4. Incident response plans should be developed by the CSP which should involve impacted

customers (tenant) and other business relationships that represent critical intra-supply 
chain business process dependencies.

## 3.8.18. Monitoring Solution

1. CHiPS intends to monitor operational activities to have a holistic view of the provisioned

cloud services and their configurations to ascertain required features have been 
appropriately implemented. In this view, the MSI shall provision monitoring tools (third 
party 
or 
cloud 
native) 
for 
measuring 
the 
service 
levels 
and 
application/server/storage/network performance & utilization. Basis the inputs of

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 168 of 245

Monitoring Solution, the cloud services should be configurable with auto-change in 
provisioned resources as per the monitoring inputs.

2. The monitoring tool should publish (on portal) real-time status (of all the services) that is

refreshed with at least 5 min frequency; further, the tool should publish all historical 
parameters for a period of minimum 3 months. The tool shall be capable of generating per 
day/month/quarter utilization reports

3. The Monitoring System should have the following components:

o Cloud Dashboards: Collect and track metrics, collect and monitor log files, and

set alarms to gain system-wide visibility into resource utilization, application 
performance, and operational health. Overall, monitoring platform should provide 
End to End monitoring of complete IT Infrastructure

▪ 
Server Monitoring: Should monitor heterogeneous operating systems 
for both dedicated & virtual instances on CSP OS layer including (but not 
limited to) Windows 32/64 bit, all major flavours of Linux, etc.

▪ 
Application Monitoring: To perform infrastructure aware application 
triage, i.e. pin point network issues causing application degradation.

▪ 
Database Monitoring: Monitor multiple database servers and versions 
being proposed on each server

▪ 
Storage Monitoring: Monitor IOPS, Latency etc.

▪ 
Network Monitoring: Should provide capability to monitor any device 
based on SNMP v1, v2c & 3

▪ 
SLA Monitoring: Support Service Level Agreements, Lifecycle 
Management including Version Control, Status Control and Audit Trail

o Audit Trail: Provide logs of all user activity. The recorded information should

include (but not limited to) identity/source IP of API caller, time of API call, the 
request parameters, and the response elements.

o Security Compliance: Monitors cloud resources and provides alerts in regards to

security gaps such as overly permissive access to certain ports, minimal use of 
role segregation using IAM, and weak password policies.

o Configuration Management: Discovery of configuration items and their

relationships and generate detailed, predefined custom report of configuration 
items and their configuration

o Systems Manager: Provides a unified user interface to view operational data and

automate operational tasks across cloud resources.

o Personal Health Dashboard: Provides a personalized view into the performance

and availability of the services customers are using, as well as alerts that are 
automatically triggered by changes in the health of those services.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 169 of 245

o End User Experience Monitoring: To measure end users' experiences based on

transactions without the need to install agents on user desktops.

o Asset Management: To keep track of license life cycle from procurement to

disposal and auto discovery and management of software inventory deployed on 
network.

4. Dashboard for views for all the above monitoring layers and can provide proactive

notifications and alerts on actions that should be taken to prevent a failure

5. The department may insist on the following regular reporting during the contract:

o Availability of the cloud services being used

o Summary of event-based alerts, providing proactive notifications of scheduled

activities, such as any changes to the infrastructure powering the cloud resources

o Reports providing system-wide visibility into resource utilization, application

performance, and operational health through proactive monitoring (collect and 
track metrics, collect and monitor log files, and set alarms) of the cloud resources

o Auto-scaling rules and limits

o Report of all of the provisioned resources and view the configuration of each.

o Summary of notifications, triggered each time a configuration changes

o Incident Analysis in case of any un-authorized configuration changes.

o Summary of alerts with respect to security configuration gaps such as overly

permissive access to certain compute instance ports and storage buckets, minimal 
use of role segregation using identity and access management (IAM), and weak 
password policies

o Summary of security assessment report that identifies the possible improvements

(prioritized by the severity) to the security and compliance of applications deployed 
on cloud

o Report on upcoming planned changes to provisioning, either possible

optimizations, if any, indicating how the underutilized services can be reduced to 
optimize the overall spend, or required enhancements (e.g., upgrade to additional 
storage) to meet the service levels defined in the RFP.

6. The User / Admin Portal (User Profile Management, Trouble Management) should also

be part of the solution.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 170 of 245

3.9. Information Security

## 3.9.1. Process and Procedures

Some of the indicative and non-exhaustive security processes and procedures that shall be 
developed, documented, implemented, and maintained by System Integrator are listed and 
described below:

(i) 
Process for security of data sources: MSI shall develop processes to secure the data 
sources, which contains information that IPeG intends to store and retain. These data 
sources consists of various records contained in the IPeG components. Since this 
repository contains information that is of paramount importance to identify a resident and 
establish details about an individual, it needs to be protected at every stage of its lifecycle.

(ii) 
Key management process: MSI shall develop processes for securing cryptographic keys 
in IPeG ecosystem. HSM shall be used for effective key management and HSM 
management process shall be developed.

(iii) 
Logging and auditing process: Logs provide useful information to support 
troubleshooting, forensics, audits, trend analysis, internal investigations, incident response, 
and optimizing system and network performance. It is essential that IPeG collects, 
periodically reviews, and securely archives the security log data for a defined period of time. 
MSI shall develop logging and auditing processes ensuring security and retention of 
security logs.

(iv) 
Process for use of portable media: MSI shall develop and implement processes for use 
of portable media in CHiPS (incl. Call Centre, Helpdesk, State Data Center & Disaster 
Recovery Sites) premises such as USB drives, CDs, magnetic tapes, mobile devices, etc.

(v) 
IT asset certification process: MSI shall review, enhance, and implement of necessary 
security guidelines and measures before introduction or deployment of an IT asset in IPeG 
environment. System Integrator shall also evaluate and minimize impact to other existing 
processes, applications, devices, etc. affected by introduction of the new asset.

(vi) 
Risk assessment and treatment process: MSI shall develop and implement processes 
for identification, estimation, assessment, and treatment of security risks as well as Fraud 
detection in IPeG’s applications, systems, office and Hosting (Cloud and DC/DR) locations, 
etc. basis IPeG’s risk management framework.

## 3.9.2. Minimum Baseline Security Standards (or referred as Hardening

## standards)

(i) 
MSI shall be responsible for development, documentation, implementation, and 
maintenance of minimum baseline security standards for all provisioned IT infrastructure, 
such as OS, network devices, security devices, application platforms, databases, etc.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 171 of 245

(ii) 
MSI shall develop, implement, and maintain version-wise hardening standards for all IT 
infrastructure while referencing CIS benchmarking or vendor specifications for hardening. 
All minimum baseline security standards shall be prepared in consultation with CHiPS.

## 3.9.3. Security Design Considerations

## 3.9.3.1. Security Architecture Principles

Architecture 
Principle

Description

Data Loss 
Prevention

Make sure that no end user sends sensitive or critical information outside 
the government network to unauthorized recipient.

Data Privacy and 
Confidentiality

Information is shared on a Need-To-Know basis and is collected/accessed/ 
modified only by authorized personnel.

Secure by 
Design

Security must be built into all stages and all aspects of architecture 
development. Security concerns extend to all the IT activities of the 
enterprise.

Key Management Secularly managing encryption keys for IPeG platform would be

implemented using hardware security module (HSM), which is already 
procured by CHiPS.

## 3.9.3.2. End-Point Security Architecture Principles

Architecture 
Principle

Description

Desktop level 
firewall

Protect the integrity of the system from malicious software code, filter inbound and 
outbound traffic, and alerting the user to attempted intrusions. Should be enabled 
on every desktop in network.

Intrusion detection 
system/Intrusion 
prevention system 
(IDS/IPS)

IDS/IPS should be implemented to monitors systems and identify malicious 
activity or policy violations while an IPS watches network traffic as the packets 
flow through it and identify suspicious activity, log information, attempt to block the 
activity, and then finally to report it.

Anti-virus and anti-
malware

Every end point should have latest and updated version of suitable anti-virus and 
anti-malware installed. It detects and destroy computer viruses, malware and 
other malicious software code.

Compliance with 
Government 
Desktop Core

Servers and Desktops in the network should comply to list of security settings 
recommended by GDCC.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 172 of 245

Architecture 
Principle

Description

Configuration 
(GDCC)

Patch management 
Security patches of various software should be regularly updated.

Data Loss 
Prevention

DLP make sure that end users do not send sensitive or critical information outside 
the business network. It also describes software / hardware products that help a 
network administrator control what data end users can transfer

## 3.9.3.3. Security Design Principles

Design Principle 
Description

Data Minimization 
Data minimization refers to the principle which requires personal data 
collected to be adequate, relevant, and not excessive in relation to what 
is needed for the purpose of processing. It is expected that effective data 
management and data governance would inherently pave way for 
incorporating data minimization in practice within IPeG.

Building data minimization practices at different points in the data lifecycle 
will help IPeG to implement and demonstrate good data handling practices 
in line with regulatory and resident expectations.

Data 
Anonymization 
and 
Pseudonymization

Anonymization is a technique applied to personal data in order to achieve 
irreversible de-identification. It turns the data into a form which does not 
identify individuals and where identification is not likely to take place. True 
anonymization allows for a much wider use of the information. 
Anonymization allows more security as it prevents identification of 
individuals occurring. Even if an anonymized dataset is disclosed, the data 
will be devoid of any personal information. Anonymizing can be used on 
such specific datasets in IPeG, where the purpose or processing can be 
achieved even after anonymizing the data. This will be useful for use-
cases of reporting, open data, policy planning, research and development 
etc.

Pseudonymization is defined as the processing of personal data in such a 
way that the data can no longer be attributed to a specific data subject 
without the use of additional information, provided that such additional 
information is kept separately and is subject to technical and 
organizational measures to ensure that the personal data are not 
attributed to an identified or identifiable natural person

IPeG 
Data 
Sharing Protocols

To achieve the objectives of the IPeG Program, there is a need for 
enabling 
streamlined 
exchange 
of 
data 
between 
the 
Department(s)/Government Organizations. However, the data envisioned

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 173 of 245

Design Principle 
Description

to be exchanged between the Department(s)/Government Organizations 
may also be personally identifiable information or may be of a sensitive 
nature and may have certain restrictions under the law and applicable 
regulations with regards to sharing of such data. Furthermore, since the 
unregulated sharing of data may be the cause of several vulnerabilities to 
residents of the State of Chhattisgarh, including but not limited to the 
violation of the right to privacy of residents, the sharing of Data between 
various Department(s)/Government Organizations needs to be done in a 
controlled and streamlined manner and in compliance with applicable 
laws. IPeG has its own Data Exchange Framework and Guidelines which 
needs to be taken into consideration by MSI.

Secure access to 
IPeG 
Data 
Exchange 
Platform

The IPeG is a complex system in which many competing requirements 
from diverse stakeholders must be balanced. Security and privacy of 
personal data has to be fundamental in design as the system is collecting, 
storing, processing and/ or transferring large volumes of data related to 
the personal data of the residents. When creating a system of this 
magnitude, it is imperative that privacy and security of personal data 
becomes a key design consideration. Hence, an effective and efficient 
security infrastructure needs to be utilized.

Security 
by 
Design

The information security policies shall lay the foundation for establishing, 
implementing, maintaining, and continually improving the information 
security management system of the IPeG solution

Privacy by Design 
The principles of privacy should be embedded in the design and there 
should not allow any discretion or authority to overrule the privacy 
provisions.

Data Integrity 
Data integrity ensures data is correct, consistent and un-tampered. To 
ensure data integrity encryption must be used to deter malicious or 
negligent parties from accessing sensitive IPeG Platform data. For one to 
one sharing and smaller data sets symmetric key based data encryption 
should be used. This uses one key to both encode and decode the 
information. For all other purposes, asymmetric key based data encryption 
should be used with linked keys – one private and one public.

Federated 
databased 
with 
one-way linkage

While the IPeG will have a large repository of identity data stored in the 
social registry, one must resist the temptation to add all residents’ 
attributes to it. Each department, integrated with the IPeG platform that 
uses the social registry may also have attributes that are important to their 
individual departments (for instance, the PDS requires information about 
income level, as well as family relationships), which may not be required 
by all systems. Since IPeG has adopted the strategy of storing the minimal 
amount of identity data, that is required for its purpose, and in particular 
has chosen to stay away from maintaining transaction data. In this

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 174 of 245

Design Principle 
Description

federated model, defined rules, protocols and processes are required to 
protect collation of data across the entire IPeG platform based on the 
privacy protection laws. It is expected that such a federated approach 
would result in service delivery system which is stronger, secure, scalable 
and more reliable than a single centralized approach.

It is also important that the various departments that may have reference 
to the IPeG, but the IPeG does not maintain a reverse links to any of these 
department’s systems.

Separation 
of 
duties and least 
privilege

Every department and every user of the IPeG solution should operate 
using the least set of privileges necessary to complete the task. This will 
limit the damage that can result from an accident or error, as well as 
reduce the number of potential interactions among privileged 
users/processes to the minimum.

It is also recommended that more than one person should be required for 
the completion of a task, through spreading the tasks and privileges 
among multiple personnel. For a protection mechanism that requires two 
keys to unlock it is more robust and flexible than one that allows access 
to the presenter of only a single key, ensuring that no single accident, or 
breach of trust is sufficient to compromise the protected information. For 
example, each critical process such as shall have defined maker checker 
principle in place

DevSecOps 
model 
and 
Application 
configuration 
management

Security in IPeG solution will be a part of the design, implementation and 
operations process. Secure software development lifecycle aims to bring 
in security by design of the IPeG platform. Security assessment and 
controls will be implemented at various stages of the software 
development lifecycle to embed security features right into the 
development process

## 3.9.4. Security Components for Implementation

An indicative list of the security components and tools considered for security solution is given 
below. MSI shall be responsible for deployment, integration, and commissioning as well as daily 
operations of all security tools and technologies in IPeG hosting environment.

S. No. 
Component 
Description

1.  HIPS 
To protect hosts against local, application and network-based 
attacks. (Endpoint Installations)

2.  
DLP 
To identify, monitor and protect data in use, data in motion on 
network, and data at rest in data storage area or on endpoints.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 175 of 245

S. No. 
Component 
Description

3.  Email Gateway 
To prevent data loss, perform email encryption, protect against 
known and unknown malware. By detecting and blocking malware, 
spam, phishing attempts and other malicious content, can 
significantly reduce the number of attempted and successful 
attacks against an organization

4.  Web Gateway 
To 
filter 
unwanted 
software/malware 
from 
user-initiated 
Web/Internet traffic. Used for black box testing or dynamic testing 
of the web applications

5.  API Gateway 
Dedicated Server that will be the single-entry point into the system 
from the internet as well as internal network leveraging the APIs.

6.  Two Factor

Authentication

To provide two factor authentications

7.  Patch

Management 
Tool

To manage patches/upgrades/updates

8.  Anti-Virus 
Used to prevent, detect and remove malicious software.

9.  Identity and

Access 
Management

Centralized and standardized system that automates network 
management of user data, security, and distributed resources, and 
enables interoperation with other directories.

10.  ITAM 
Asset Management tool

11.  PIM/PAM suite 
To secure, manage and track user access to privileged accounts

12.  Data Masking

and Redaction

To mask/redact sensitive information from documents, images, 
stored documents repositories.

13.  Single Sign-On 
To allow users to login using a single ID and password across 
applications securely.

14.  Database

Activity 
Monitoring

To independently monitor and audit all database activity, including 
administrator activities. To generate alerts on policy violations, 
provide real-time monitoring and rule-based alerting.

15.  GRC Tool 
Automate governance, risk and compliance activities and provide 
reporting, dashboards and governance workflows for stakeholders

16.  Web Crawler 
To identify relevant sensitive data in public domain (such as social 
registry details, number, beneficiary details, department numbers 
etc.)

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 176 of 245

S. No. 
Component 
Description

17.  
External 
Firewall

To provide a barrier to control network traffic both into and out of 
organization’s Internet-connected network, or between different 
segments of an internal network. Firewalls also provide protection 
against threats including denial of service (DOS) attacks.

18.  
Internal 
Firewall

To provide a barrier to control network traffic both into and out of 
organization’s Internet-connected network, or between different 
segments of an internal network. Firewalls also provide protection 
against threats including denial of service (DOS) attacks.

19.  
Web 
Application 
Firewall

Filters, monitors and blocks HTTP traffic to and from a web 
application. By inspecting HTTP traffic, it can prevent attacks 
stemming from web application security flaws, such as SQL 
injection, cross-site scripting (XSS), file inclusion, and security 
misconfigurations.

20.  
IDS/IPS 
To 
filter 
unwanted 
software/malware 
from 
user-initiated 
Web/Internet traffic. Used for black box testing or dynamic testing 
of the web applications

21.  
SSL VPN 
To provide remote-access VPN capability for remote operations

22.  
VA-PT Tools 
(Web, Network 
and Code 
Review)

• Web Vulnerability Scanner - Tool used for web application 
security. 
Scans 
and 
identifies 
vulnerabilities 
in 
web 
applications. 
• Code Review Tool -To conduct security code review of an 
application's source code in order to ensure that the application 
has been developed so as to be “self-defending” in its given 
environment. 
• Network Vulnerability Scanner- Vulnerability management 
tool to find security loopholes in the networks.

23.  
HSM 
Dedicated crypto processor that is specifically designed for 
protection of the crypto key lifecycle. It protects cryptographic 
infrastructure of organizations by securely managing, processing, 
and storing cryptographic keys inside a hardened, tamper-resistant 
device. 
HSM is a mandatory requirement for maintaining a Aadhaar Data 
Vault and digital signing of Aadhaar authentication requests.

24.  
SIEM 
To get full visibility of the infrastructure via logs. Provides 
enterprises with network security intelligence and real-time 
monitoring for network devices, systems, and applications. 
Centralized Authentication, Authorization, and Accounting (AAA or

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 177 of 245

S. No. 
Component 
Description

Triple A) management for users who connect and use a network 
service.

25.  
Network 
Access Control

To implement policies for controlling devices and user access to 
their networks. NAC can set policies for resource, role, device and 
location-based access and enforce security compliance.

26.  
Anti-DDoS 
To prevent DDoS attacks

27.  
Virtual Desktop 
Infrastructure

To provide secure access to IPeG’s Information System for internal 
users

28.  
Anti-APT 
Advanced Persistent Threat Protection solution

29.  
Anti-Phishing 
To prevent Phishing attacks

30.  
User and Entity 
Behaviour

To conduct social engineering (Per User)

31.  
File Integrity 
Monitoring

To detect potential threats with real-time alerts for changes to files, 
folders, registry settings, and unauthorized access

The minimum requirement specifications for the above components are given in Annexure.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 178 of 245

3.10. Miscellaneous

## 3.10.1. Privacy of data

In course of the project, the MSI may collect, use, transfer, store or otherwise process information. 
MSI warrants that it shall process all data in accordance with applicable law and regulation. MSI 
further warrants that it shall process such information only for the purposes of this engagement, 
and shall not use or disclose such information, otherwise pursuant to purposes of the 
engagement.

## 3.10.2. Ownership of Data

The MSI undertakes that all the data generated, including logs, etc. shall be the property of 
Government of Chhattisgarh and MSI shall have no ownership over such data.

## 3.10.3. Adherence to disclosure norms

CHiPS is entitled to audit any amount claimed by the MSI in an invoice submitted to it, and/or 
require the MSI to disclose any document, material, data, and/or information in relation to the 
engagement.

## 3.10.4. Right for security clearance

CHiPS may execute background checks on any or all employees of the MSI who are assigned to 
work on the project. Such background checks will include drug screening and checks for criminal 
activity, credit history checks, and checks on qualifications, suitability and experience of MSI’s 
employees before and/or during their assignment to the project under this Engagement.

## 3.10.5. Compliance to the Laws and Regulation of India

The MSI undertakes that during the term of this engagement, it shall comply with all applicable 
laws and regulations, in the performance of its obligations and hold all valid and current licenses 
required to perform the services, in relation to this engagement and any matter relating to them.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 179 of 245

3.11. Project Management

MSI shall be responsible managing the engagement and ensure that the scope of work for the 
MSI is met to the satisfaction of CHiPS. MSI shall be responsible for, but not limited to, the 
following activities:

## 3.11.1. Setting up of Project Management Office (PMO)

The MSI should setup a project office in Raipur/ Nava Raipur within 15 days of signing agreement 
and should have all required equipment’s (like PC, Laptop, Printers,  Scanners, Network 
Connectivity, vehicles, stationaries etc.) for proper functioning and reporting. No additional 
payment shall be made in this regards and participating bidders shall have to consider the same 
in their Financial Bids. The MSI has to submit evidence of establishment of such office to CHiPS.

The MSI shall set-up a project management office (PMO) for the complete project term. The PMO 
shall consist of the Project Manager designated by the MSI and representatives of CHiPS. PMO 
shall formally meet every week to discuss:

(a) Project Progress 
(b) Activities undertaken and planned by the MSI 
(c) Delays, if any – Reasons thereof and ways to make-up lost time 
(d) Issues and concerns 
(e) Performance and SLA compliance reports; 
(f) Unresolved and escalated issues;  
(g) Change Management - Proposed changes, if any  
(h) Project risks and their proposed mitigation plan 
(i) Discussion on submitted deliverable 
(j) Timelines and anticipated delay in deliverable, if any 
(k) Any other issues that either party wishes to add to the agenda.

The operational aspects of the PMO need to be handled by the MSI including maintaining weekly 
statuses, minutes of the meetings, weekly/ monthly/ project plans, etc. MSI shall recommend 
PMO structure for the project implementation phase and operations and maintenance phase.

## 3.11.2. Preparation of a Tool Based Detailed Project Plan

Upon inception of the project, the MSI shall prepare a tool based detailed project plan for the 
engagement. The project plan shall include detailed project activities for all phases of the project, 
timelines for those activities, key project milestones, key resources who shall undertake the 
activity etc.

## 3.11.3. Project Status Monitoring and Reporting

The MSI shall circulate written progress reports each week to CHiPS and other stakeholders. 
Project status report shall include Progress against the Project Plan, status of all risks and issues, 
exceptions and issues along with recommended resolution etc. This project status report shall be

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 180 of 245

discussed each week by during the weekly project status meeting. Other than the planned 
meetings, in exceptional cases, project status meeting may be called with prior notice to the MSI. 
CHiPS reserves the right to ask the MSI for the project review reports other than the weekly status 
review reports.

## 3.11.4. Risk and Issue Management

The MSI shall develop a Risk Management Plan and a risk register for the engagement. MSI shall 
identify project risks, analyse and prioritize the risks, identify mitigation plans and document the 
risks and their mitigation strategy in the risk register.

The MSI must also prepare an issue management procedure to identify, track, and resolve all 
issues confronting the project. MSI must prepare an issue register to document all key project 
issues, their impact on the engagement and their resolution plans.

The MSI should periodically update risk and issue register and submit them as part of the weekly 
project review reports. The project risks and issues are also to be discussed with CHiPS in weekly 
PMO meetings in order to discuss and identify mitigation plans.

## 3.11.5. Change Control Management

(i) This Section describes the procedure to be followed in the event of any proposed change

to a Contract Agreement (“Contract Agreement”), Project Implementation Phase, SLA and 
scope of work and functional requirement specifications. Such change shall include, but 
shall not be limited to, changes in the scope of services provided by the MSI and changes 
to the terms of payment as stated in the Terms of Payment Schedule.

(ii) 
CHiPS or its nominated agencies and the MSI recognise that frequent change is an 
inevitable part of delivering services and that a significant element of this change can be 
accomplished by re-organizing processes and responsibilities without a material effect on 
the cost. The MSI will endeavour, wherever reasonably practicable, to effect change without 
an increase in the terms of payment as stated in the payment terms and CHiPS or its 
nominated agencies will work with the MSI to ensure that all changes are discussed and 
managed in a constructive manner.

(iii) 
This Change Control Schedule sets out the provisions which will apply to all the changes to 
the Agreement and other documents except for the changes in SLAs for which a separate 
process has been laid out, such as:

(iv) “A notice of the proposed revision (“SLA Change Request”) shall be served to CHiPS or the

MSI as the case may be.

(v) 
This Change Control Process sets out the provisions which will apply to changes to the:

• 
Contract Agreement; and/or 
• 
Project Implementation; and/or 
• 
Operations and Management SLA”

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 181 of 245

(vi) Due to the evolving nature of the requirements and the complexity of the project, changes

may be required before, during and after rollout of the IPeG system. These changes may 
require modification to the software, infrastructure and underlying processes and may thus 
have a financial impact.

(vii) MSI is required to work with CHiPS to ensure that all changes are discussed, managed,

and implemented in a constructive manner.

(viii) One of the key requirements is that the MSI will be responsible for providing system

availability according to defined service levels. This responsibility includes responsibility to 
implement upgrades, enhancements, extensions and other changes to the software 
application in order to maintain and extend reliable information systems, services and 
service delivery mechanism. It is important that changes to the computing environment and 
underlying infrastructure are executed in a standardized and controlled manner in order to 
mitigate the risk of interruptions to the services and to maintain a repository of knowledge 
about the current as well changed configurations as well as status of the computing 
environment at all times.

(ix) This section describes the procedure to be followed in the event of any proposed change

to the scope of work and SLAs. Such change shall, inter alia, include:

▪ 
Requests for requirements changes (additions, deletions, modifications, deferrals) in 
Scope of Work (including software) 
▪ 
Requests for resolving the problems in current production systems 
▪ 
Requests for enhancements in current production systems 
▪ 
Requests for new development projects

(x) 
The Change Control procedure applies to base-lined work products created or managed by 
the members of the project. The Change Control process excludes any work products that 
are still under development.

(xi) All planned or emergency changes to any component of the system shall be through the

Change Management Process approved by CHiPS. The MSI needs to follow all such 
processes (based on industry ITSM framework). For any change, MSI shall ensure:

▪ 
Detailed impact analysis 
▪ 
Change plan with Roll back plans 
▪ 
Appropriate communication on change required has taken place 
▪ 
Proper approvals have been received 
▪ 
Schedules have been adjusted to minimize impact on the production environment 
▪ 
All associated documentations are updated post stabilization of the change 
▪ 
Version control maintained for software changes

(xii) The MSI shall define the Software Change Management and Version control process. For

any changes to the solution, MSI has to prepare detailed documentation including proposed 
changes, impact to the system in terms of functional outcomes/additional features added to

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 182 of 245

the system etc. MSI shall ensure that software and hardware version control is done for 
entire duration of MSI’s contract.

## 3.11.5.1. Change Control Note (“CCN”)

The change requests in respect of the Contract Agreement (Contract Agreement), the Project 
Implementation, the operation, the SLA or Scope of work and Functional Requirement 
specifications will emanate from the Parties' respective Project Manager who will be responsible 
for obtaining approval for the change and who will act as its sponsor throughout the Change 
Control Process and will complete Form, provided in RFP. CCNs will be presented to the other 
Party's Project Manager who will acknowledge receipt by signature of the CCN.

The MSI and CHiPS or its nominated agencies, during the Project Implementation Phase during 
the Operations and Management Phase and while preparing the CCN, shall consider the change 
in the context of the following parameter, namely whether the change is beyond the scope of 
Services including ancillary and concomitant services required and as detailed in the Scope of 
Work related sections of the RFP and is suggested and applicable only after the testing, 
commissioning and certification of the Pilot Phase and the Project Implementation Phase as set 
out in this document & contract agreement.

## 3.11.5.2. Quotations

The MSI shall assess the CCN and complete Change Control Note (CCN) format, provided as 
Form of RFP. In completing the Part B of the CCN the MSI shall provide as a minimum:

• 
a description of the change 
• 
a list of deliverables required for implementing the change; 
• 
a time table for implementation; 
• 
an estimate of any proposed change 
• 
any relevant acceptance criteria 
• 
an assessment of the value of the proposed change; 
• 
Material evidence to prove that the proposed change is not already 
covered within the Agreement and the scope of work.

Prior to submission of the completed CCN to CHiPS or its nominated agencies, the MSI will 
undertake its own internal review of the proposal and obtain all necessary internal approvals. As 
a part of this internal review process, the MSI shall consider the materiality of the proposed 
change in the context of the Contract Agreement and the Project Implementation affected by the 
change and the total effect that may arise from implementation of the change.

## 3.11.5.3. Costs

Each Party shall be responsible for its own costs incurred in the quotation, preparation of CCNs 
and in the completion of its obligations described in this process provided the MSI meets the 
obligations as set in the CCN. In the event the MSI is unable to meet the obligations, as defined

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 183 of 245

in the CCN, then the cost of getting it done by third party will be borne by the MSI. The payment 
to the MSI for the Change Management will be done as per the process agreed by CHiPS.

## 3.11.6. SLA Monitoring and Reporting

The MSI shall be responsible for delivering the services described in the scope of work, as per 
the SLAs given in this RFP. MSI is also responsible for periodic monitoring and reporting of the 
SLAs. MSI should submit an SLA compliance report each month. MSI shall also be responsible 
for providing early warning of any organizational, functional or technical changes that might affect 
MSI’s ability to deliver the services described in the SLA. Immediate actions should be taken to 
mitigate the risks or Issues, if any.

To the extent possible, SLA reporting should be undertaken using automated tools and SLA 
reporting should be do using the automated logs with minimal manual intervention. MSI shall 
define and implement a process for those SLAs that require manual intervention for measurement 
and reporting.

MSI shall prepare the reporting templates for SLA compliance reports and obtain sign-off from 
CHiPS. These reports should include “actual versus target” SLA performance, a variance analysis 
and discussion of appropriate issues or significant events, if any.

## 3.11.7. MIS Reporting and Dashboard

The MSI shall be responsible for delivering the reports as per the requirements of CHiPS. The 
MSI shall prepare the reporting templates and obtain sign-off from CHiPS. The MSI shall also be 
responsible for providing dashboards to the senior officials of CHiPS.

To the extent possible, reporting should be undertaken using automated tools minimal manual 
intervention. For the inputs requiring manual intervention, the MSI shall define and implement a 
process for measurement and reporting.

## 3.11.8. Compliance to SLAs

MSI shall ensure compliance to SLAs as indicated in this RFP and any upgrades/ major changes 
to the software shall be accordingly planned by MSI ensuring the SLA requirements are met at 
no additional cost to CHiPS.

The SLA Monitoring function of the solution is an important requirement of this Project. Equally 
important from the point of the MSI is that the applicable penalties on account of the performance 
are linked to a measurement of the of SLA parameters.

## 3.11.9. Problem Identification and Resolution

The MSI shall be responsible for problem identification and resolution. The brief details are as 
follows:

(i) 
Errors and bugs that persist for a long time, impact a wider range of users and are difficult 
to resolve become a problem. MSI shall identify and resolve all the application problems in

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 184 of 245

the identified solution (e.g. system malfunctions, performance problems and data corruption 
etc.)

(ii) 
Monthly report on problems identified and resolved would be submitted to CHiPS along with 
the recommended resolution.

## 3.11.10. Maintenance Configuration Information

MSI shall maintain version control and configuration information for application software and any 
system documentation.

## 3.11.11. Template Creation and Enhancements

Templates are pre-formatted documents, intended to speed up the creation of commonly used 
document types. Templates encourage repeatability and efficiency. It ensures that there is no 
waste of time and money by reworking documents/spreadsheets. Templates can be utilized and 
customized for various purposes and audiences.

MSI is expected to create various templates to ensure standardization and efficiency in 
documentation of various tasks and ensure the depth of exercise, as required. In addition to the 
deliverables for the project, there will be additional templates which will have to be created by 
MSI. While a detailed list of documents may be agreed with CHiPS at the time of implementation, 
a list of documents.

## 3.11.12. Maintain System Documentation

a. MSI shall maintain at least the following minimum documents with respect to the IPeG system:

▪ 
High level design of whole system  
▪ 
Low Level design for whole system / Module design level 
▪ 
System Requirements Specifications (SRS) 
▪ 
Any other explanatory notes about system 
▪ 
Traceability matrix  
▪ 
Compilation environment

b. MSI shall also ensure update of documents of software system ensuring that:

▪ 
Source code is documented 
▪ 
Functional specifications are documented 
▪ 
Application documentation is updated to reflect on-going maintenance and enhancements 
including FRS and SRS, in accordance with the defined standards 
▪ 
User 
manuals 
and 
training 
manuals 
are 
updated 
to 
reflect 
on-going 
changes/enhancements 
▪ 
Standard practices are adopted and followed in respect of version control and 
management

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 185 of 245

c. All the project documents need to follow version control mechanism. MSI will be required to

keep all project documentation updated and should ensure in case of any change,  the project 
documents are updated and submitted to CHiPS by the end of next quarter.

d. For application support, MSI shall keep dedicated software support team to be based at MSI

location that will act as a single point of contact for resolution of all application related issues. 
This team will receive all the application related tickets/incidents and will resolve them. This 
team should also comprise domain experts to provide all domain related support to technical 
team. In its technical proposal, MSI needs to provide the proposed team structure of 
application support including number of team members proposed to be deployed along with 
roles and skills of each such member. Application support team shall be employees of MSI.

e. Any software changes required due to problems/bugs in the developed software/application

will not be considered under change control. The MSI will have to modify the 
software/application free of cost. This may lead to enhancements/customizations and the 
same needs to be implemented by the MSI at no extra cost.

f. Any additional changes required would follow the Change Control Note. CHiPS may engage

an independent agency to validate the estimates submitted by the MSI. The inputs of such an 
agency would be taken as the final estimate for efforts required. MSI is to propose the cost of 
such changes in terms of man-month rate basis and in terms of Work Breakdown Structure 
(WBS) basis in the proposal.

g. As part of change management process, the MSI should keep all the relevant documents up-

to-date.

## 3.12. Guidelines, Information and Other Requirements

## 3.12.1. Maintenance and Transfer of Documentation

The MSI shall be responsible for maintaining proper documentation related to all the above-
mentioned activities, ensuring that the knowledge about planning, establishing and maintaining 
of entire system under the responsibility of MSI is documented and made available for reference/ 
knowledge transfer as and when required. The documentation is to include but not be limited to 
all the active and passive equipment provided, used or maintained by MSI, all applications/ 
software, design and operational characteristics of these systems and sub-systems, and their 
operations & maintenance throughout the duration of the project. Detailed diagrams/ images/ 
screenshots etc. are to be used as required, to illustrate suitable attributes. These activities are 
aimed at properly documenting the up-to-date knowhow and when required, transferring the 
knowledge of all of the following:-

(i) 
All assets including active and passive equipment along with their programming, 
testing and deployment

(ii) 
Software

(iii) 
Hardware

(iv) Technologies

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 186 of 245

(v) 
Integration

(vi) Processes

(vii) Operations

(viii) Maintenance

(ix) Any other aspects related to the project but not covered by (i) to (viii) above.

The documentation elaborated above is to be produced to CHiPS on a quarterly basis for review, 
reference and record. The MSI is to undertake the operations and maintenance of the system by 
virtue of satisfactorily carrying out the requisite set of activities, as required.

Note: All the documentation submitted by the bidder should contain an executive 
summary which reflect the entire report in a summarized form. The report should also 
contain a section which clearly defines the decisions required, risks and mitigation, etc.

## 3.12.2. Auditing of the Work Undertaken by the MSI

CHiPS reserves the right to carry out thorough audit of the work undertaken by the MSI at any/ 
all stages of the project, either on its own, or through a third party appointed by CHiPS. The 
payment related to Change Management will also be dependent upon the validation of updated 
documentation.

## 3.12.3. Compliance Requirements for Equipment/Systems to be

## Procured & Executed

(a) 
The items/equipment required or their specifications mentioned, if any, are indicative 
requirements and should be treated for benchmarking purpose only. Bidders are required 
to undertake their own requirement analysis and may propose higher specifications that 
are better suited to the requirements.

(b) 
Any manufacturer or product name, if mentioned in the RFP should not be treated as a 
recommendation for the manufacturer/ product.

(c) 
None of the equipment proposed by the Bidder should be End-of-Life or End-of-Support 
product. It is essential that the technical proposal is accompanied by the OEM certificate 
in the format given in this RFP, wherein the OEM will certify that the product is not end-
of-life product and shall support for a minimum duration of the project term from the date 
of ‘Commencement of Operations as per accepted solution’.

(d) 
Technical Proposal should be accompanied by OEM’s product brochure/datasheet. 
Bidders should ensure complete warranty and support for all equipment from OEMs. All 
the back-to-back service agreements should be submitted along with the Technical Bid.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 187 of 245

(e) 
All equipment, parts should be Original and New.

(f) 
The Successful Bidder should also propose the suitable specifications of any additional 
hardware, if required for the system to perform optimally.

(g) 
MSI is required to ensure that there is no choking point/ bottleneck anywhere in the system 
(end-to-end) to affect the performance/ SLAs.

(h) 
All necessary hardware, software, licenses etc. and IPR will be in the name of CHiPS.

## 3.12.4. Infrastructure Compliance Review

As required, CHiPS or its appointed representative shall have the right to perform the 
Infrastructure Compliance Review to verify the conformity of the Infrastructure (both IT, non-IT as 
well as Network infrastructure) supplied by the Master System Integrator against the requirements 
and specifications accepted CHiPS. The compliance review shall not absolve the MSI from 
ensuring that proposed infrastructure meets the SLA requirements.

## 3.12.5. Manageability Review

CHiPS or its appointed agency shall have the right to verify the manageability of the solution and 
its supporting infrastructure using suitably equipped and capable tools/ system used by the MSI 
for managing their services. The manageability requirements include requirements such as on 
line ticket monitoring, remote monitoring, administration, configuration, inventory management, 
fault identification etc.

## 3.13. Exit Management

Upon termination or end of contract, the MSI will retain its Assets excluding the software (and 
source code), data, plans, drawings, specifications, designs, reports, documentations, manuals, 
catalogues, brochures, etc. The MSI may note that the ownership of data (including logs) shall 
be with CHiPS and Government of Chhattisgarh. However, the MSI will have to undertake 
knowledge transfer to officials of CHiPS or its representatives.

## 3.13.1. Purpose

This section sets out the provisions, which will apply on expiry or termination of the contract. The 
objective is to ensure smooth transition and exit of MSI. The MSI and CHiPS shall ensure that 
their respective associated entities carry out their respective obligations set out in this section.

## 3.13.2. Exit Duration

The duration of exit management period will be three months from the date of termination or three 
months before the expiry of contract. CHiPS reserves the right to request MSI for project related 
information support for a period of one year after the end of exit management period.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 188 of 245

3.13.3. Exit Management Plan

MSI shall provide CHiPS with a recommended exit management plan ("Exit Management Plan") 
which shall deal with at least the following aspects of exit management in relation to the SLA as 
a whole and in relation to the Project Implementation, the Operation and Management SLA and 
Scope of work definition 
• 
A detailed program of the transfer process that could be used in conjunction with a new MSI 
including details of the means to be used to ensure continuing provision of the services 
throughout the transfer process or until the cessation of the services and of the management 
structure to be used during the transfer; 
• 
Plans for the communication with such of the MSI, staff, suppliers, customers and any related 
third party as necessary to avoid any material detrimental impact on IPeG project’s 
operations as a result of undertaking the transfer; 
• 
Plans for provision of contingent support relating to project related information support to 
CHiPS and new MSI for a period of one year after the end of exit management period. 
• 
MSI shall re-draft the Exit Management Plan annually thereafter to ensure that it is kept 
relevant and up to date. 
• 
The Exit Management Plan presented by the MSI shall be approved by CHiPS 
• 
In the event of termination or expiry of SLA, Project Implementation, Operation and 
Management SLA or Scope of Work each Party shall comply with the Exit Management Plan. 
• 
During the exit management period, the MSI shall use its best efforts to deliver the services. 
• 
Payments during the Exit Management period shall be made in accordance with the Terms 
of Payment Schedule. 
• 
The terms of payment as stated in the RFP include the costs of the MSI complying with its 
obligations under this Schedule. 
This Exit Management plan shall be furnished in writing to CHiPS within 30 days from the receipt 
of notice of termination or four months prior to the expiry this Agreement.

## 3.13.4. Transfer of Deliverables and Documents

1. MSI shall submit all the deliverables as per the contract. All such deliverables will be submitted

to CHiPS to ensure the documentation of entire project history is available for ready reference.

− Source code & object code for custom applications/ IPeG platform, customization on

COTS products, Intellectual Property Rights and related documentation, all other relevant 
materials, artefacts etc.

− Deliverables updated including due to reasons of Change Management

− User manuals

− Test documents (test cases, test data, test scripts, etc.) including approved UAT plans,

approved UAT criteria documents, UAT certificates

− Training documents including training plans, training feedback forms, textual and audio-

visual training content, and training completion certificates

− Report on data handover (masters, transactions, logs, etc.) to CHiPS

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 189 of 245

2. In addition to the above, the MSI has to make available the below documents to ensure

completeness of documentation:

− Functional Requirements Specifications

− Approved High-Level and Low-Level Design Documents

− Software Specifications Document including data models

− SLA Compliance Reports and performance monitoring reports

3. MSI shall also deliver to CHiPS all documents provided by or originating from the IPeG project

and all documents produced by or from or for MSI in the course of performing the activities as 
per the contract.

4. After receiving all the deliverables and documents mentioned in this section, CHiPS will give

the signoff to MSI against exit management. Inability to furnish any of these documents will 
lead to penalty with the maximum value of 1% of contract value.

## 3.13.5. Transfer of Agreements and Licenses

On request by CHiPS, MSI shall carry out such assignments, transfers, licenses and sub-licenses 
as MSI may require in relation to maintenance or service provision agreement between MSI and 
third party lessors, vendors, and which are related to the services and reasonably necessary for 
the carrying out transition by MSI and new MSI.

For cloud/ infrastructure hosting services in case CHiPS has continued with CSP of MSI as per 
section 3.8.1 “Hosting Strategy for IPeG” any of the below scenarios may be applicable during 
exit:

1. CHiPS may decide to continue with the cloud service provider as utilized by the MSI – In

this case MSI shall ensure the agreement transfer of the CSP with CHiPS or its nominated 
agency (new MSI) on prevailing terms and conditions as per year 3.

2. CHiPS may decide to procure hosting services from an alternated cloud service provider/

SDC cloud – In this case MSI will be responsible to assist new MSI in migrating the 
solution to new environment as part of Hand Over - Take Over signoff.

## 3.13.6. Knowledge Transfer

The brief description about the Knowledge Transfer is provided below:

A. Overview

• 
Team Composition: The Knowledge Transfer (KT) team will comprise of resources from 
MSI.

o CHiPS will identify and deploy the resources for supervising the KT activity. The

resources will also be trained on operations and maintenance activities with an 
aim to operate and maintain IPeG after the exit of MSI.  
o MSI will identify and deploy the functional and technical Subject Matter Experts

(SMEs). The team should comprise of resources who understand IPeG and have

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 190 of 245

contributed to the development and maintenance. The team comprising of such 
resources along with SMEs will do the KT as per the agreed KT plan 
o New MSI will identify and deploy the resources for participating in the KT activity.

The resources should be functional as well as technical. New MSI should ensure 
that the resource it plans to deploy for customization, integration, installation, 
commissioning, troubleshooting, operations and maintenance of IPeG take part in 
KT exercise.

• 
Deployment Schedule: A detailed deployment schedule will be prepared by MSI for the 
identified resources. This deployment schedule will have well-defined milestones as per 
the progress of the KT exercise. As per the deployment schedule, all the concerned 
parties will deploy its identified resources. 
• 
Documentation: MSI will share all detailed documentation with CHiPS at least one week 
before the commencement of KT exercise.

• 
Logistics: The expenses related to boarding and lodging of MSI to be borne by it during 
the KT period. 
• 
Venue: In the KT plan, MSI will specify the pre-requisites of venue for KT exercise. The 
MSI will finalize the necessary arrangements required for KT venue in consultation with 
CHiPS. After acceptance of KT plan by CHiPS, MSI will be responsible to make necessary 
arrangements (such as projector, laptop/desktop, internet connection, printed copies of 
documentation, writing pads, pens, etc.) 
• 
Language: The language of documentation as well as KT exercise will be English.

B. Components of Knowledge Transfer

• 
Understanding of IPeG: To begin with, the KT will cover the overall understanding of 
scope of IPeG. Under this category, a high-level understanding of various components of 
IPeG and their interdependencies will be covered 
• 
Understanding of IPeG Functionalities & Features: After an initial understanding, the 
KT will cover the detailed understanding of functionalities and features of different 
components of IPeG. Under this category, a comprehensive functional understanding will 
be provided 
• 
Understanding of Technology Stack and Tool Stack: After the functional scope, the 
KT will cover the overall understanding of technology components i.e. technology stack, 
tools and techniques adopted in IPeG. Under this category, a detailed understanding will 
be provided on licensing, configuration, best practices, common mistakes, FAQs, 
scalability and performance tuning of IPeG

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 191 of 245

• 
Source Code learning: MSI will be responsible for providing a detailed understanding of 
the source code of IPeG and customization done on COTS products. MSI will also support 
by answering the questions of new MSI, if any. 
• 
Deployment and Setup training: After understanding on source code including test 
automation scripts, new MSI will be assisted by MSI on deployment, setup and 
configuration of IPeG.  
• 
End to End Test Scenario Preparation to be done by MSI: The end to end functional 
test scenarios for IPeG will be prepared by the MSI. 
• 
Troubleshoot issues during MSI testing: For troubleshooting during the testing, MSI 
will provide process documents and templates for IPeG. The documents and templates 
should also assist MSI in determining whether the bug must be fixed by MSI.  
• 
Reverse KT by new MSI: Before finalization of KT, new MSI will carry out the reverse KT 
to the MSI. This exercise will be done with the intent to ensure that new MSI has 
developed accurate and sufficient understanding of IPeG to customize, integrate, install, 
commission, troubleshoot, operate and maintain the IPeG with minimal support from MSI. 
• 
KT acceptance criteria definition for each session: For each session, a detailed 
acceptance criterion will be jointly prepared by new MSI and MSI. However, CHiPS will 
have rights to add, modify, or remove any criteria it deems fit. The acceptance criteria will 
be finalized before the commencement of knowledge transfer. In case any acceptance 
criteria are deemed irrelevant, CHiPS will have the rights to waive the concerned criteria. 
• 
Exit and Closure of KT: At the end of KT exercise, a report will be submitted by MSI 
which will list down the observed quality against the defined acceptance criteria. In case 
all the acceptance criteria are met, CHiPS will grant the sign-off of KT to the MSI. In case 
some of the acceptance criteria are not met, CHiPS will review the relevance of such 
criteria. For the criteria which are not met but considered relevant, the MSI will repeat KT 
exercise and resubmit a revised report. The process will get repeated till all the relevant 
acceptance criteria are met by MSI. At any time, CHiPS will have the right to seek the 
feedback of KT exercise from the new MSI. 
C. Mode of Knowledge Transfer

For KT exercise, a variety of modes will be adopted. Some of the modes of KT to be adopted by 
MSI are described below:

• 
Manuals and Documents: For each session of KT, the relevant documentation will be 
shared by MSI with the new MSI and CHiPS. The documentation will comprise of manuals 
and other documents. The manuals will be related to user manual, training manual, setup 
guide, troubleshooting manual.  
• 
Presentations:  For each session of KT, self-explanatory presentation will be shared by 
MSI with the new MSI and CHiPS. For topics requiring further study, the references and 
links to relevant documentation will be provided as part of the presentation.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 192 of 245

D. Additional Information about Software Source Code Handover

The MSI should ensure the following:

• 
There should be proper documentation and commenting on source code

• 
The source code should have file and folder organization, consistent naming and structure, 
etc.

• 
The source code should be easy to read, should not be obfuscated and should follow 
industry best practices

• 
The third-party libraries should be provided along with source code

• 
The following should be supplied

o list of known defects

o list of incident and problem records

o details on the last two releases (implementation time, increased incidents following the

release, etc.)

o stability of source code base

o integration points and the contacts for necessary support

o expected growth of the file system / database / message queues

o third party dependencies and contact details

o scalability and performance matrices

• 
Technology stack

• 
Disaster recovery component

• 
System backups and restoration strategy and responsibility

• 
Batch processes and their schedules

• 
Major incident management process for the application

• 
Stakeholders notification processes of changes and outages

• 
Agreed outage periods / times

• 
Tool and infrastructure for source code repository, and backup/restoration and change 
management

• 
Deployment target (Development, Staging, etc.)

• 
The third-party licenses, their prices, and date & frequency of renewal

• 
Common troubleshooting problems or complaints and their resolution

• 
Details about last security audits undertaken

• 
Documentation for the target infrastructure and network

• 
Severity and impact from recent incidents

• 
Developer workstation setup instructions

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 193 of 245

• 
Development aides and frameworks used and details of their licenses

The MSI shall be required to demonstrate the following:

• 
build the code successfully

• 
build unit tests and make all pass

• 
execute other tests successfully, and all pass (acceptance, integration, etc.)

• 
database of open issues

• 
product runs (installation instructions)

## 3.13.7. Confidential Information, Security and Data

MSI will act promptly on the commencement of the exit management period supply to CHiPS the 
following:

• 
Source code, object code, Intellectual Property Rights and related documentation, all other 
relevant materials, artefacts etc. to CHiPS. CHiPS shall own all IPR of the material provided;

• 
All current and updated data for purposes of CHiPS transitioning the services to the new MSI;

• 
All other information (including but not limited to documents, records and agreements)

• 
Related to the services reasonably necessary to enable CHiPS, or new MSI to carry out due 
diligence in order to transition the provision of the services to CHiPS or its nominated 
agencies, or new MSI (as the case may be).

• 
Before the expiry of the exit management period, MSI shall deliver to CHiPS all new or 
updated materials as required by CHiPS and mentioned in this section and shall not retain 
any copies thereof. Any publicity/use of material for any other engagement will require prior 
approval from CHiPS.

## 3.13.8. Data migration support

• 
During the exit management period, MSI will provide information required by the new MSI, for 
successful completion of transition. MSI shall furnish the information requested within three 
working days. Information request will be considered to be accepted and completed after 
CHiPS’s approval.

• 
Penalty on Exit management period payment on non-cooperation with new MSI will be 5% of 
total amount to be paid against bills submitted during exit management period for each such 
instance of non-provision of information request by CHiPS/new MSI within three working days 
from the date of request.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 194 of 245

3.13.9. Rights of Access to Premises

• 
At any time during the exit management period, where assets are located at MSI's premises 
(if any), MSI will be obliged to give reasonable rights of access to (or, in the case assets are 
located on a third party's premises, procure reasonable rights of access to) CHiPS and/or new 
MSI in order to make an inventory of the assets

• 
MSI shall also give CHiPS or new MSI right of reasonable access to MSI's premises and shall 
procure MSI or new MSI rights of access to relevant third party premises during the exit 
management period and for such period of time following termination or expiry of the 
agreement as is reasonably necessary to migrate the services to CHiPS, or new MSI

## 3.13.10. General Obligations

• 
MSI shall provide all such information as may reasonably be necessary to affect as seamless 
a handover as practicable in the circumstances to CHiPS or new MSI and which MSI has in 
its possession or control at any time during the exit management period.

• 
For the purposes of Exit Management, anything in the possession or control of MSI or 
associated entity is deemed to be in the possession or control of MSI.

• 
MSI shall commit adequate resources to comply with its obligations under Exit Management.

## 3.13.11. Payments

• 
For the last one quarter (three months), the payment to the MSI will be done as per the 
payment terms with deductions as applicable for non-compliances during exit management 
period and SLA will be levied by CHiPS on MSI.

• 
Payment to MSI shall be made to the tune of the bills submitted for payment, after successful 
verification of the supporting documents required to be submitted along with each bill.

## 3.13.12. Completion of Service for Billing

• 
For L1 support, the MSI needs to submit monthly reports derived from centralized helpdesk 
for assessing delivery of service

• 
For L2 support, following documents will be required for assessing completion of service:

− Monthly summary of calls forwarded and resolved / call-wise turn-around-time / Service

Reports derived from centralized helpdesk system against each L2 resource

• 
For L3 support, following documents will be required for assessing completion of service:

− Submission of monthly summary of total calls logged and resolved during the month along

with service report from requested who has requested for resolution of issue (monthly 
basis)

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 195 of 245

3.13.13. Submission of Signed handover-takeover Document

• 
MSI will be required to submit handover and takeover document in coordination with CHiPS 
and new MSI, duly signed by authorized representative of CHiPS and new MSI.

• 
Non-submission of hand-over take-over document, will correspond to non-completion of exit 
management.

## 3.13.14. Support to be extended by MSI

MSI shall provide access to CHiPS to all information held or controlled by them which they have 
prepared or maintained in accordance with the agreement for the contract under this project and 
subsequent amendments thereof. Such information shall include details pertaining to the services 
rendered and other performance data.

1. During the exit management period, MSI will provide information required by CHiPS or new

Master System Integrator, hereinafter referred to as “new MSI” for successful completion of 
transition. MSI shall furnish the information requested within three working days. 
Information request will be considered to be accepted and completed after CHiPS’s approval.

2.  Non-cooperation with new MSI for provision of information request by CHiPS/new MSI, within

above mentioned duration from the date of request (if applicable), will be treated as non-
compliance and pending payments will be withheld till corrective actions are taken by MSI

3. MSI will submit one copy each of project history to CHiPS. The project history includes the

following documents:

• 
All deliverables

• 
All documents related to the project(s)

• 
All invoices and supporting documents

• 
Details of all resources deployed during the contract period (including qualification, 
experience at the time of being deployed on the project, start date, end date)

• 
CVs of all resources deployed during the Exit Management period

• 
Attendance related details of L1, L2 and L3 resources during the contract period.

• 
Approvals if any taken from CHiPS or information furnished, if any, to CHiPS about 
replacement of resources.

## 3.13.15. Transition Closure

Once all requirements are fulfilled and transition is approved by CHiPS, the formal closure for 
transition can be carried out and exit management may be considered to be completed. At the 
end of exit management period, payments will be made as per the payment terms defined in the 
RFP.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 196 of 245

3.14. Business and Technical Services (Scheme onboarding

## services)

The business and technical services mentioned in the Section 3.1. For this purpose, a dedicated 
team of the MSI is expected to be deployed in CHiPS on full-time basis from the date of Go-Live.

## 3.14.1. Handholding support for adoption of platform component(s) in

## their existing department applications

Once the solution component has been developed by the MSI, the departments will have a choice 
to adopt one or more solution components they wish to utilize. The roles and responsibilities of 
the MSI for handholding support to the departments for adoption of platform components is 
described along with the concerned components.

• 
Prepare and maintain the training material 
• 
Conduct functional trainings to master trainers from CHiPS (in-house staff) to enable them 
to coordinate with departments on functional aspects 
• 
Prepare and maintain the user manual for end-users including administrators 
• 
Prepare and maintain the integration documents to be consumed by developers and other 
technical staff of the department(s) 
In addition, the roles and responsibilities for handholding support to specific departments are 
summarized below:

• 
Technical assessment for migration of existing content of the component 
• 
Technical assessment, guidance and support for integration of the component 
Note: The MSI will not be responsible to make any software modifications in the existing systems 
of the departments interested in using the IPeG components. However, in some cases, the 
Business and Technical Services team of MSI may be utilized for some activities like API creation, 
etc.

## 3.14.2. Support for Data Quality Assessment and Data Cleansing

The MSI should support the departments in getting their data quality assessment. To do this, the 
MSI will have to perform the below activities:

• 
The MSI should help the department upload the data in the IPeG or integrate the 
database and the relevant table / datasets with the IPeG.

• 
The MSI will have to assist the departments in configuration of visualization, if any.

• 
The MSI should help in providing clarification to the departments w.r.t. to the reports 
generated for analysing data quality

• 
The MSI will have to suggest data cleaning processes and activities that needs to be 
undertaken

• 
With approval from CHiPS and concerned department, the MSI will have to undertake 
assessment of data quality and carry out the data cleansing exercise, if any.

SCOPE OF WORK

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 197 of 245

## 3.14.3. Registry Creation and Data Integration (for data owners)

For schemes, there may be a requirement to create registries (e.g. list of colleges, students, etc.) 
which can be used for various purposes including reference and verification. The MSI will be 
responsible to create registries. There may be two scenarios:

• 
Digitized Database: These registries may be already available in form of a database. In 
such case the MSI will need to Support for Data Quality Assessment and Data Cleansing 
(Section 3.14.2) and integrate the same with through creation of APIs (Create, Read, 
Update and Delete).

• 
Electronic files/paper-based lists: These registries may have to be digitized before 
being available for usage. In such case, the MSI will need to create registry, create APIs 
(Create, Read, Update and Delete), upload  electronic files (excel, etc.) and train the user 
department in data entry/correction process.

For each of the data field in social registry, a master-of-data may be defined. There may be two 
scenarios:

• 
Digitized Field: The data field may be already available in form of a database. In such 
case the MSI will need to Support for Data Quality Assessment and Data Cleansing 
(Section 3.14.2), assist in Aadhaar Vaulting, and integrate the same with through creation 
of APIs (Create, Read, Update and Delete).

• 
Electronic files/paper-based lists: These registries may have to be digitized before 
being available for usage. In such case, the MSI will need to create registry, create APIs 
(Create, Read, Update and Delete), upload  electronic files (excel, etc.), assist in Aadhaar 
Vaulting and train the user department in data entry/correction process.

MANPOWER DEPLOY

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 198 of 245

4. MANPOWER DEPLOYMENT

## 4.1. Guidelines for staffing and provisioning of manpower

(i) 
Implementation of IPeG System is envisaged offsite at MSI’s premise wherein, a dedicated 
core team shall be stationed at the CHiPS’s premises while the development is conducted.

(ii) 
The bidder shall provide a detailed staffing schedule in their Technical Proposal as per the 
format provided as part of this RFP.

(iii) 
The staffing schedule should also include an Organization Chart showing the proposed 
organization to be established by the MSI for execution of the scope of work. The 
organization chart should clearly bring out variations to the Organization structure if any 
envisaged by the MSI for various phases/stages of the project.

(iv) Separate organization structure should be provided for clearly identifiable activities such as

Development of IPeG System, call centre management etc.

(v) 
Detailed CVs should be provided for key profiles that will be subject to evaluation. CVs 
should be as per the CV format given in this RFP. Area of expertise, role and tasks assigned 
should be clearly identified for each of the key profiles. CHiPS might interact with the said 
resources and this interaction shall be considered in technical evaluation.

(vi) Key roles in the MSI’s team should be held only by Permanent employees of the MSI

(vii) The Staffing Schedule should contain the schedule of deployment of the Key personnel. It

should also clearly highlight onsite and offsite effort of each profile.

(viii) The CHiPS shall approve this schedule after its careful study and may ask the MSI to make

the changes in the schedule, if required.

(ix) The infrastructure or other facilities required for the efficient execution of work under the

Contract, should be provided by MSI to its employees who are working under this contract.

## 4.2. Replacement of Personnel

(i) 
The MSI should to the best of its efforts, avoid any change in the organization structure and 
proposed manpower proposed for execution of the scope of services or replacement of any 
manpower resource.

(ii) 
If the same is however unavoidable, due to circumstances such as the resource leaving the 
MSI’s organization, MSI shall promptly inform the CHiPS in writing, and the same shall 
require subsequent approval by the CHiPS. MSI should ensure that they adhere to the SLA 
for replacement of manpower as defined in this RFP.

(iii) 
In case of Key Management Personnel, the proposed manpower should score same or 
more marks as obtained at the time of technical evaluation by the concerned resource. In

MANPOWER DEPLOY

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 199 of 245

case of resources other than Key Management Personnel, the proposed manpower should 
have equivalent education qualification, relevant experience, and certification(s) as per 
RFP.

(iv) In case of replacement of any manpower resource, the MSI should ensure efficient

knowledge transfer from the outgoing resource to the incoming resource and adequate 
hand-holding period and training for the incoming resource in order to maintain the 
continued level of service.

## 4.3. Removal of Personnel

(i) 
CHiPS may at any time object to and request the MSI to remove from the sites any of MSI’s 
authorized representative including any employee of the MSI or his team or any person(s) 
deployed by MSI or his team for professional incompetence or negligence or for being 
deployed for work for which he is not suited.

(ii) 
CHiPS’s representative shall state to the MSI in writing his reasons for any request or 
requirement pursuant to this clause. The MSI shall promptly replace any person removed, 
pursuant to this section, with a competent substitute, and at no extra cost to the CHiPS.

## 4.4. Logistics requirements of the Personnel

The MSI shall be responsible for the deployment, transportation, accommodation and other 
requirements of all its employees required for the execution of the work and provision of services 
for all costs/charges in connection thereof.

## 4.5. Escalation Matrix

(i) 
As part of the technical proposal, the bidder shall provide a detailed Escalation Matrix 
mapping back to the MSI’s organizational structure proposed.

(ii) 
The Escalation Matrix should address key requirements stated in the Service Level 
Agreements for various service delivery activities and cover all major service delivery 
activities.

(iii) 
The triggers for escalation should be clearly identified and stated for each category of 
service in the Technical Proposal.

(iv) The MSI will also prepare the Escalation Matrix for support relating to CHiPS

## 4.6. Manpower Qualification and Experience Requirement

(i) 
The MSI has to deploy well qualified and experienced resources having in-depth knowledge 
and experience of the position for which they are deployed. The resources shall have to

MANPOWER DEPLOY

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 200 of 245

carry out the scope work in order to implement the IPeG System and meet the service levels 
defines as part of this RFP.

(ii) 
A bare minimum qualification and experience requirements of the key resources to be 
deployed, are given in Section 4.10, along with the indicative high-level roles and 
responsibilities of the resources which they are expected to carry out objectively while 
meeting the SLA requirements.

## 4.7. CHiPS’s Role and Responsibility

During project duration the CHiPS shall have following roles and responsibilities:

(i) 
CHiPS will provide basic office amenities to the MSI’s personnel (except call centre staff) at 
its office locations for performing their part of the obligations as outlined in the terms of 
reference.

(ii) 
All the facilities provided by CHiPS are promised to be available only for the time period as 
agreed upon by MSI and CHiPS as the official work time and workdays.

(iii) 
Beyond the time frame contractually agreed upon, MSI will not be entitled to any of these 
facilities.

(iv) CHiPS will provide the following infrastructure and no other facilities beyond this scope

mentioned.

a. Office space for onsite manpower including Seating Facility that includes desks and

chairs for this number of staff.

b. Server Room & Communication Room for Connectivity

c. LAN connectivity, Network printing facility, Electrical Connectivity.

(v) 
Coordination between all the divisions/departments for providing necessary information for 
the study and development/customization of the necessary solution.

(vi) Provide necessary support to MSI for conducting workshops for the Stakeholder

departments, if any.

(vii) Monitoring of overall timelines, SLAs and calculation of penalties accordingly.

(viii) Conducting UAT for the application solution deployed.

(ix) Issuing the Acceptance Certificate on successful deployment of the software application

and for other components of the Scope of Work (wherever required).

(x) 
Any other requirements that could arise during operations for effective governance and to 
meet any administrative requirement.

(xi) Ensuring the staff members and other stakeholders attend the training programs as per the

schedule defined by MSI and agreed upon by the CHiPS.

MANPOWER DEPLOY

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 201 of 245

(xii) Provide sign off on the deliverables of the project within agreed timelines.

## 4.8. Key Resources of MSI

The MSI should propose the key resources and map their positions across following teams. An 
indicative team structure for implementation of IPeG System is given below in the subsequent 
sections. The MSI may re-organize the team structure or deployment of staff and their position 
as per the proposed IPeG System. The indicative team categories and positions are provided in 
the following categories:

1. Leadership Unit (Key Management Personnel)

2. Architect Unit (Key Management Personnel)

3. Track Leads (Key Management Personnel)

4. Hosting Infrastructure

5. Operations Team

The team requirement for above mentioned categories is defined in the table given below:

# 
Key Resource Category 
Implementati

on Phase 
O&M Phase

Leadership Unit

1 
Project Manager 
1 
1

Architect Unit

1 
Solution Architect 
1 
-

2 
Security Architect 
1 
-

3 
Data Architect 
1 
-

4 
Cloud / Hardware Infrastructure Architect 
1 
-

Track Leads

1. 
Track Lead – Application Manager 
- 
1

2. Track Lead – Security and Privacy 
           - 
1

3. 
Track Lead – Data Analytics  
1 
1

4. Track Lead – Aadhaar 
1 
-

MANPOWER DEPLOY

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 202 of 245

# 
Key Resource Category 
Implementati

on Phase 
O&M Phase

Technical support Team

1 
Server and Storage Administrator 
- 
1

2 
Network and Security Administrator 
- 
1

3 
Database Administrator 
- 
1

4 
Call Centre Agents including 1 supervisor 
- 
5

5 
IT Helpdesk Agents including 1 supervisor 
- 
3

6 
Security and Privacy Expert 
- 
1

Software Team for Solution Development, COTS customization &Scheme onboarding.

1. Solution development Team to meet the timelines of

the project (Developers, Testers etc.)

As per MSI’s

solution 
requirements

As per MSI’s

solution 
requirements

Table 2: Indicative Resources

A minimum qualification and experience requirements of the key resources to be deployed, are 
given in Section 4.10, along with the indicative high-level roles and responsibilities of the 
resources which they are expected to carry out for meeting the service levels.

## 4.9. Manpower Deployment Schedule

The MSI has to deploy well qualified and experienced resources having in-depth knowledge and 
experience of the position for which they are deployed. The resources shall have to carry out 
work in order to meet the desired objectives of implementing and running the IPeG System. The 
table given below provides an indicative manpower deployment schedule. In its technical bid, the 
bidder has to take into account the scope of work, timelines, service levels and other requirements 
defined in the RFP and propose a detailed manpower deployment plan. This deployment plan, 
for each role should provide clear description of the effort (in hours/day), location (onsite/offsite), 
deployment (full-time or part-time), etc.

# 
Key Resource 
Category 
Phase 
Description

Leadership Unit

1 
Project Manager

Implementation 
Onsite full-time

O&M 
Onsite full-time

MANPOWER DEPLOY

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 203 of 245

# 
Key Resource 
Category 
Phase 
Description

Architect Unit

1 
Solution Architect

Implementation 
Onsite full-time

O&M 
Not applicable

2 
Security Architect

Implementation 
Onsite full-time during design phase

O&M 
Not applicable

3 
Data Architect

Implementation 
Onsite full-time

O&M 
Not applicable

4 
Cloud Architect

Implementation 
Onsite full-time

O&M 
Not applicable

Track Leads

1

Track Lead – 
Application 
Manager

Implementation 
Onsite full-time

O&M 
Not Applicable

2

Track Lead – 
Security and 
Privacy

Implementation 
Onsite full-time after design phase

O&M 
Not Applicable

3 
Track Lead – Data 
Analytics

Implementation 
Onsite full-time

O&M 
Onsite full-time

4 
Track Lead – 
Aadhaar

Implementation 
Onsite full-time

O&M 
Not Applicable

Technical support team

1 
Server and Storage 
Administrator

Implementation

O&M 
Onsite/ Offshore as proposed by bidder

2

Network and 
Security 
Administrator

Implementation

O&M 
Onsite/ Offshore as proposed by bidder

MANPOWER DEPLOY

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 204 of 245

# 
Key Resource 
Category 
Phase 
Description

3 
Database 
Administrator

Implementation

O&M 
Onsite/ Offshore as proposed by bidder

4 
Call Centre Agents

Implementation

O&M 
Onsite at the call centre

5 
IT Helpdesk Agents

Implementation

O&M 
Onsite at the helpdesk

6 
Security and 
Privacy Expert

Implementation

O&M 
Onsite/ Offshore as proposed by bidder

Software Development, Operations and Maintenance Team

6

Additional Software 
Development Team 
to meet the 
timelines of the 
project (Developers, 
Testers etc.)

Implementation 
Onsite /Offshore full-time as proposed by 
bidder

O&M 
Onsite /Offshore full-time as proposed by 
bidder

Table 3: Indicative Manpower Deployment Schedule

## 4.10. Manpower Requirements

The MSI has to deploy well qualified and experienced resources having in-depth knowledge and 
experience of the position for which they are deployed. The resources shall have to carry out 
work in order to meet the desired objectives of implementing and running the IPeG System. The 
table given below provides the minimum qualification details of the required manpower. The MSI 
is expected to adhere with the requirements and deploy relevant resources for the project.

MANPOWER DEPLOY

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 205 of 245

# 
Key Resources 
Minimum requirements

1.  
Project Manager

• 
Minimum Education: Post-Graduation (MBA or equivalent 
Masters’ degree) and Graduation (B. Tech., B.E.) 
• 
Total Work Experience: At least 12 years 
• 
Languages known English and Hindi 
• 
Prior project management experience of at least 10 years 
of handling large and complex IT/ITeS projects, with at 
least one large scale IT project 
• 
Should have project management experience of IT 
projects in government sector

2.  
Architects

• 
Minimum Education: Post-Graduation (MTech., M.E., or 
equivalent Masters’ degree) and Graduation (B. Tech., 
B.E.) 
• 
Total Work Experience: At least 10 years 
• 
Languages Known: English  
• 
Should be expert in architecture 
• 
Should be expert subject matter knowledge of their 
respective domains 
• 
Prior project experience in the capacity of architects in 
their respective domains in at least 3 large-scale IT/ITeS 
projects

Note: For definition of large-scale IT/ITeS projects for specific 
roles, please refer to Section 2.11.5 of Volume-1 of this RFP.

3.  
Track Leads

• 
Minimum Education: Post-Graduation (MCA, M. Tech, 
M.E.) and Graduation (B. Tech., B.E., B.C.A.) 
• 
Total Work Experience: At least 7 years 
• 
Languages Known: English and Hindi 
• 
Project experience of providing expertise related to their 
domain in at least 2 large-scale IT/ITeS projects

Note: For definition of large-scale IT/ITeS projects for specific 
roles, please refer to Section 2.11.5 of Volume-1 of this RFP.

4.  
Administrators

• 
Minimum Education: Any Graduation (Preferably B. 
Tech., B.E., B.C.A, B.Sc.) 
• 
Total Work Experience: At least 5 years 
• 
Languages Known: English and Hindi 
• 
Project experience of providing expertise related to their 
domain in at least 2 projects

MANPOWER DEPLOY

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 206 of 245

# 
Key Resources 
Minimum requirements

5.  
Call Centre 
Agents

• 
Minimum Education: Graduation (any discipline) 
• 
Call Centre Experience of at least 2 years 
• 
Should have experience in government projects in similar 
role 
• 
Should have worked in similar roles in large scale IT 
project 
• 
Effective verbal communication skills (English and Hindi)

6.  
IT Helpdesk 
Agents

• 
Minimum Education: Graduation (B. Tech., B.E., B.C.A.) 
• 
Experience of diagnosing hardware and software 
malfunctions, 
troubleshooting 
problems, 
replacing 
hardware and software installation. 
• 
Should have experience in government projects in similar 
role 
• 
Should have worked in similar roles in large scale IT 
project 
• 
Effective verbal communication skills (English and Hindi)

7.  
Security and 
Privacy Expert

• 
Minimum 
Education: 
Post 
Graduation 
(M.E./M. 
Tech./M.B.A./M. S or equivalent with specialization in 
security) and Graduation (B. Tech., B.E.) 
• 
Experience 
of 
diagnosing 
security 
incidents, 
troubleshooting problems, replacing hardware and 
software installation 
• 
Should have experience in government projects with role 
on security aspects 
• 
Should have worked in similar roles in large scale IT 
project 
• 
Effective verbal communication skills (English and Hindi)

8.  
Lead Business 
Analyst

• 
Minimum Education: Post-Graduation (MBA or equivalent 
Masters’ degree) and Graduation (B. Tech., B.E.) 
• 
Total Work Experience: At least 10 years 
• 
Languages Known: English and Hindi 
• 
Prior Business Analyst experience of at least 5 years of 
handling large and complex IT projects, with at least one 
large scale IT project 
• 
Should have similar experience in government projects 
• 
Excellent writing, communication, time management, 
supervision, and multi-tasking skills

MANPOWER DEPLOY

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 207 of 245

# 
Key Resources 
Minimum requirements

9.  
Analytics Expert 
(Data Scientist)

• 
Minimum Education: Post-Graduation (MCA, M. Tech, 
M.E.) and Graduation (B. Tech., B.E., B.C.A.) 
• 
Should have a relevant data science degree/ Certification  
• 
Total Work Experience: At least 7 years 
• 
Languages Known: English and Hindi 
Project experience of providing expertise related to their 
domain in at least 2 projects

10.  
Sr. Developers

• 
Minimum Education: Graduation (B. Tech., B.E.) 
• 
Total Work Experience: At least 5 years of experience in 
software 
application 
development, 
programming 
languages and databases in the quoted technologies

11.  
Developers

• 
Minimum Education: Graduation (B. Tech., B.E.) 
• 
Total Work Experience: At least 3 years of experience in 
software 
application 
development, 
programming 
languages and databases in the quoted technologies

12.  
Testers

• 
Minimum Education: Graduation (B. Tech., B.E.) 
• 
Total Work Experience: At least 3 years of experience in 
software application testing in the quoted technologies

IMPLEMENTATION APPROACH AND PLAN

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 208 of 245

5. IMPLEMENTATION APPROACH AND

## PLAN

The scope of work for the MSI spans the complete Software Development Life Cycle from 
designing, developing, testing, maintaining and supporting the IPeG System. MSI shall work 
closely with CHiPS during the software implementation, maintenance and enhancement phase 
to ensure successful implementation and operations of the IPeG System. Implementation of IPeG 
System is envisaged to be rolled out in the following iterations:

Milestone 
No.

Component 
Timeline (in 
Months)

I 
Team Mobilization and Kick-off Meeting 
T +1 
months 
Design document of all components (Inception Report and Project 
Plan)

II 
Establishment of hosting infrastructure required for milestone II 
T + 3 
months 
Go-Live of Toolkits – Service Delivery Application

Go-Live of Toolkits – Data Collection Tool

III 
Establishment of additional hosting infrastructure required for 
milestone III

T + 4 
months

Go-Live of Identity related platform services

Go-Live of Data related platform services

Go-Live of Data Sources (all) including Social Registry (except 
Federated Part)

Go-Live of Data Exchange Gateway

IV 
Establishment of additional hosting infrastructure required for 
milestone IV

T + 6 
months

Go-Live of Social Registry (except Federated Part) and other data 
sources for 5 shortlisted schemes (refer section 3.2.3)

Go-Live of Payment related platform services

Go- Live of Access Channel - Common Services Portal

IMPLEMENTATION APPROACH AND PLAN

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 209 of 245

Milestone 
No.

Component 
Timeline (in 
Months)

Onboarding of all 5 schemes to the different technology components 
gone live

V 
Establishment of additional hosting infrastructure required for 
milestone V

T + 8 
months

Go-Live of Toolkit – Scheme Analysis and Policy Planning Tool

Go-Live of Toolkit – Grievance Management

Go-Live of Toolkit – Advanced Analytics Tool

Go-Live of Platform Services (all remaining)

Go-Live of Access Channels (all remaining)

Go-Live of Internal Components (all)

Onboarding of 5 shortlisted schemes to the new technology 
components gone live

VI 
STQC certification of all components (including fixes) 
T+12 
months 
Security audit certification of all components (including fixes)

VII 
Onboarding remaining schemes to IPeG technology components 
T+12 
months

VIII 
Operation and Maintenance of entire solution  
Continued

till T + 36 
Operation and Maintenance of onboarded schemes

*Where T is the date of signing of contract with the MSI

In order to carry out the scope of the engagement, MSI shall be required to deploy experienced 
and skilled manpower as per the minimum requirements mentioned in this RFP.

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 210 of 245

6. ANNEXURE

## 6.1. Annexure-I: Inputs For Workload Analysis

These estimates are being provided for the reference of the bidder, the actual volumes may vary 
based on a variety of factors including but not limited to resident behaviour, services uptake, 
onboarding of stakeholders, project rollout, etc. For the purpose of preparation of bid response, 
the bidders are encouraged to conduct their own analysis and utilize their own assumptions.

## 6.1.1. Access Channels Usage

The usage assumed for the purpose of budgeting is provided below:

Item 
Eligibility

Check

Application 
Status 
Check

Output 
Average

Self-Service 
(Internet)

1% 
1% 
1% 
1% 
1%

Self-Service (Mobile) 
29% 
20% 
29% 
20% 
25%

Assisted (Service 
Delivery Outlets)

20% 
78% 
20% 
78% 
49%

Assisted (Call 
Center)

50% 
1% 
50% 
1% 
26%

100% 
100% 
100% 
100% 
100%

## 6.1.2. Basic Details

Category  
Assumption  
Count

Days 
Calendar 
365

Working Days 
300

Working Hours (10 am to 6 pm) 
8

Districts 
Divisions 
4

Districts 
28

Sub-District (Tahsil) 
150

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 211 of 245

Category  
Assumption  
Count

Urban Local Bodies 
160

Population 
Population of Chhattisgarh (2011) 
2,55,00,000

Population of Chhattisgarh (Estimated 2021) 
3,12,60,450

Households (Assumed at 4.25 members per 
household)

73,55,400

Beneficiaries 
Beneficiaries (Average nos. on per scheme basis) 
1,00,000

Beneficiaries (Average nos. on per service basis) 
26,000

## 6.1.3. User Estimation

Category  
Assumption  
Count

Assisted Service 
Delivery

Service delivery outlets 
7,000

Call Centre 
As per RFP

Helpdesk 
As per RFP

Approvers 
Department HQ (Estimated at 1 per scheme) 
50

Department Field (Estimated at 3 per scheme) 
150

Portal Logins 
Average Nos. of Logins (including citizens) Per Day  
10,000

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 212 of 245

## 6.2. Annexure-II: Functional Requirements Specification

Sl # 
Components  
Functional Specification  
Compliance (Y/N – 
Page reference of 
data sheet/ proposal) 
1.  IPeG Web Portal 
As per Section 3.2.4.1. Access Channels - 
IPeG Web Portal (Common Services Portal)

2.  IPeG Mobile

Application

As per Section 3.2.4.2. Access Channels - 
IPeG Mobile Application

3.  CG State DBT

Portal

As per Section 3.2.4.3. Access Channels – 
CG State DBT Portal

4.  IPeG Call Centre 
As per Section 3.2.4.4. Access Channels - 
IPeG Call Centre

5.  IT Helpdesk 
As per Section 3.2.4.5. Access Channels – 
IT Helpdesk

6.  Enterprise

Monitoring System

As per Section 3.2.5.1. Internal Components 
– Enterprise Monitoring System

7.  Performance

management & 
Fraud Detection

As per Section 3.2.5.2. Internal Components 
– Performance management & Fraud 
Detection

8.  Aadhaar

Authentication

As per Section 3.2.5.3. Internal Components 
– Aadhaar Authentication

9.  Data Exchange

Gateway

As per Section 3.2.5.4. Internal Components 
– Data Exchange Gateway

10.  Single Sign-on

Tool

As per Section 3.2.5.5. Internal Components 
– Single Sign-on Tool

11.  Identity

Authentication 
Service

As per Section 3.2.2.1. Platform Service – 
Identity Authentication Service

12.  Aadhaar Vaulting

Service

As per Section 3.2.2.2. Platform Service – 
Aadhaar Vaulting Service

13.  SRN Vault 
As per Section 3.2.2.3. Platform Service – 
SRN Vault

14.  Seeding Validation

Service

As per Section 3.2.2.4. Platform Service – 
Seeding Validation Service

15.  Payment

Disbursal Service

As per Section 3.2.2.5. Platform Service – 
Payment Disbursal Service

16.  Payment Receipt

Service

As per Section 3.2.2.6. Platform Service – 
Payment Receipt Service

17.  Fetch Data

Service

As per Section 3.2.2.7. Platform Service – 
Fetch Data Service

18.  Push Data Service 
As per Section 3.2.2.8. Platform Service – 
Push Data Service

19.  Publish Document

Service

As per Section 3.2.2.9. Platform Service – 
Publish Document Service

20.  Anonymization

and 
Deidentification 
Service

As per Section 3.2.2.10. Platform Service – 
Anonymization and Deidentification Service

21.  Telemetry Service 
As per Section 3.2.2.11. Platform Service – 
Telemetry Service

22.  Feedback Service 
As per Section 3.2.2.12. Platform Service – 
Feedback Service

23.  Schedule

Appointment 
Service

As per Section 3.2.2.13. Platform Service – 
Schedule Appointment Service

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 213 of 245

Sl # 
Components  
Functional Specification  
Compliance (Y/N – 
Page reference of 
data sheet/ proposal) 
24.  Translation

Service

As per Section 3.2.2.14. Platform Service – 
Translation Service

25.  Messaging

Service

As per Section 3.2.2.15. Platform Service – 
Messaging Service

26.  Single Sign-On

Service

As per Section 3.2.2.16. Platform Service – 
Single Sign-On Service

27.  Data Sources

(Social Registry)

As per Section 3.2.3. Data Sources (Social 
Registry)

28.  Scheme Analysis

and Policy 
Planning Tool

As per Section 3.2.1.1. Toolkits – Scheme 
Analysis and Policy Planning Tool

29.  Data Collection

Tool

As per Section 3.2.1.2. Toolkits – Data 
Collection Tool

30.  Service Delivery

Application

As per Section 3.2.1.3. Toolkits – Service 
Delivery Application

31.  Grievance

Management Tool

As per Section 3.2.1.4. Toolkits – Grievance 
Management Tool

32.  Advanced

Analytics Tool

As per Section 3.2.1.5. Toolkits – Advanced 
Analytics Tool

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 214 of 245

## 6.3. Annexure-III: Minimum Technical Specifications

These are minimum technical specifications (but not exhaustive) to be complied by the bidders

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
1.  
IPeG Web Portal 
1.1.  
IPeG Web 
Portal 
Portal UI presentation layer:

a. Defines the GUI and navigational flow of the

application. 
b. End-users access to the GUI is through the browser. 
c. Format validation of data is entered in the GUI form.

Interacts with the service layer that processes business 
logic.

1.2.  
IPeG Web 
Portal

The portal should not allow concurrent sessions for the 
same user. The system should automatically log a user out 
in case of session breakdowns (for e.g. communication 
failure, high inactivity period. These should be 
parameterized).

1.3.  
IPeG Web 
Portal

The portal should support workflow and rule engines using 
tools so that it can be integrated and configured.

1.4.  
IPeG Web 
Portal 
The portal should have features and the capability to 
generate the e-forms that should have online and offline 
features. 
The portal should provide offline forms without any 
additional client software/tools or any additional browser 
plugins installed in the end user’s machine.

a. Forms can be customized and easily configured without

making any changes in the backend system. 
b. Forms can be reused as a template to generate

additional forms

Forms can be saved while filling the information and 
submitted later.

1.5.  
IPeG Web 
Portal

Should have multilingual capability to be used in the web 
portal. The portal should be in English and Hindi and have 
capability to support other UTF-8 compliance languages

1.6.  
IPeG Web 
Portal

Transliteration capabilities to allow users to input data in 
one language (for e.g. English) and have the ability to 
transliterate the content to Hindi (required for IPEG 
records). Transliteration capabilities may also be used while 
generating any certificates etc.

1.7.  
IPeG Web 
Portal

The portal should implement security features, such as 
password complexity, automatic blocking 
(temporary/permanent) of user logins after a given number 
of unsuccessful login attempts (should be parameterized),

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 215 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
controlled access to content stored on the portal and 
logging of security incidents. 
1.8.  
IPeG Web 
Portal

The portal should provide a single sign-on functionality to 
access any module within the application with privilege 
rights based on the user profile using a single sign-on 
solution.

1.9.  
IPeG Web 
Portal

The portal should support HTTPS protocol on Secure 
Socket Layer (SSL).

1.10.  
IPeG Web 
Portal

The portal should support the leading browsers such as 
Internet Explorer, Firefox, Safari, Chrome etc.

1.11.  
IPeG Web 
Portal

The portal should be able to expose/publish functional 
applications seamlessly.

1.12.  
IPeG Web 
Portal

The portal should provide a search engine with advanced 
full-text search capabilities. The search engine should be 
able to search for requests within the portal.

1.13.  
IPeG Web 
Portal 
Should provide support for comprehensive audit trail 
features such as:

a. Daily activities log should be merged into the history log

files. 
b. Date, time, and user-stamped transaction checklist

should be generated for different transactions. 
c. All transaction screens should display system

information. 
d. Daily activity reports should be provided to highlight all

the transactions being processed during the day.

Unsuccessful log-in attempts to the system should be 
recorded.

1.14.  
IPeG Web 
Portal

The portal should be compatible with popular mobile 
devices Operating systems (compatibility with iOS, Android 
Mobile) and should be device agnostic

1.15.  
IPeG Web 
Portal

The portal should be interoperable with industry standard 
databases.

1.16.  
IPeG Web 
Portal

Should authenticate users from Active Directory/LDAP, 
claim based authentication

1.17.  
IPeG Web 
Portal

Should support virtualization

1.18.  
IPeG Web 
Portal

The portal shall be accessible to all irrespective of 
technology, platform, devices or disabilities.

1.19.  
IPeG Web 
Portal

The portal shall adhere to the Web Content Accessibility 
Guidelines (WCAG 2.0), Guidelines for Indian Government 
Websites (GIGW) and W3C web content accessibility latest 
guidelines

1.20.  
IPeG Web 
Portal

Should support a broad range of standards, preferably open 
standards. Some examples are DOM 1.0, HTML 5, HTTP, 
HTTPS, MathML, ODBC, ODF (IS26300), Open XML 
(IS29500), OpenSearch, OpenType, PDF 1.7, PDF/A, RTF, 
RSS, ATOM, SOAP, SVG, REST, UDDI, Unicode, 
URI/URN, W3C XML Schema, and WCAG 2.0.

1.21.  
IPeG Web 
Portal

Should integrate with standard email services.

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 216 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
1.22.  
IPeG Web 
Portal

Should integrate with instant messaging services.

1.23.  
IPeG Web 
Portal

The portal should implement basic design principles in 
portal design including use of consistent, unified common 
themes including a consistent unique stylesheet including 
fonts, colours, etc. and implement consistent look and feel 
and navigation.

1.24.  
IPeG Web 
Portal

Should support encryption and compression features.

1.25.  
IPeG Web 
Portal

Should support multiple roles with associated access 
controls.

1.26.  
IPeG Web 
Portal

Should support upload, store, organize and share 
documents.

1.27.  
IPeG Web 
Portal

Should provide multi-channel output capabilities.

1.28.  
IPeG Web 
Portal

The portal should have in-built security controls to protect 
against any malicious activity.

1.29.  
IPeG Web 
Portal

The portal should be capable of being deployed in high-
availability and load balanced manners at both DC and DR 
hosted over cloud environment.

1.30.  
IPeG Web 
Portal

The portal should have a collaboration platform allowing 
content to be retrieved and worked on by a single or many 
authorized users. Changes should be tracked and 
authorized for publication or maybe ignored reverting to old 
versions. Other advanced forms of collaboration may allow 
multiple users to modify (or comment) a page at the same 
time in a collaboration session.

1.31.  
IPeG Web 
Portal

The portal should be compatible with structured and semi-
structured sources.

1.32.  
IPeG Web 
Portal

Should provide rich text editor for content editing and a 
multiple file upload functionality.

1.33.  
IPeG Web 
Portal

Should have capability to add business validation rules

2.  
IPeG Mobile app 
2.1.  
IPeG Mobile 
app

The mobile application should provide an intuitive and user-
friendly GUI that enables users to navigate and apply 
actions with ease. The GUI should be responsive with very 
little or no delays or time lag at launch or whilst navigating 
through screens.

2.2.  
IPeG Mobile 
app

The mobile application should enable ease of configuration 
and changes to existing GUIs and support the introduction 
of new screens.

2.3.  
IPeG Mobile 
app

The mobile application should provide on screen tips and 
online help to aid users while interacting with it.

2.4.  
IPeG Mobile 
app

The mobile application should make use of data available in 
the existing database and reduce duplicate data entry

2.5.  
IPeG Mobile 
app

The mobile application should be easily customizable and 
easy to administer data in the database

2.6.  
IPeG Mobile 
app

Network level security and traffic should be encrypted using 
secured connectivity

2.7.  
IPeG Mobile 
app

The mobile application should structure overall content with 
proper tagging to make them screen reader friendly.

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 217 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
2.8.  
IPeG Mobile 
app

The mobile application should ensure compatibility with 
latest versions of all major mobile operating systems i.e. 
Android and iOS.

2.9.  
IPeG Mobile 
app

The mobile application should develop resolution 
independent design structure i.e. should adjust itself 
automatically as per the screen resolution, form factor and 
size of the mobile

2.10.  
IPeG Mobile 
app

The mobile application should provide Role Based Access 
control

2.11.  
IPeG Mobile 
app

The mobile application should come with mobile threat 
prevention and recovery system

2.12.  
IPeG Mobile 
app

The mobile application should support both English and 
Hindi language

2.13.  
IPeG Mobile 
app

The mobile application shall be accessible to all irrespective 
of technology, platform, devices or disabilities.

2.14.  
IPeG Mobile 
app

There should be minimum use flash contents so that home 
page should be loaded quickly

3.  
Service Delivery Application 
3.1.  
Service Delivery 
Application

Platform should allow configuration of the UI for both mobile 
and web application that works across mobile devices and 
web browsers respectively

3.2.  
Service Delivery 
Application

Web Application should be browser independent and can 
be accessed on Microsoft Edge, Google Chrome, Firefox 
and Safari.

3.3.  
Service Delivery 
Application

Platform should allow the development of applications from 
scratch or using a pre-defined template. The system should 
allow saving custom templates so that the end user can 
tailor a business process based on any of the custom 
templates.

3.4.  
Service Delivery 
Application

Application updates/upgrades should be available to the 
end-users without any down time

3.5.  
Service Delivery 
Application

Platform should be scalable for large set of concurrent 
users without need for any additional investment

3.6.  
Service Delivery 
Application

System shall facilitate re-engineering of processes and 
graphical process flow designer should support sequential 
process flows, parallel process flows, rule-based process 
flows and ad-hoc process flows

3.7.  
Service Delivery 
Application

Development Platform shall support Inbuilt web based 
Graphical workflow designer for modeling complex 
Business Processes using drag and drop facilities.

3.8.  
Service Delivery 
Application

The interface shall be easy to use so that Process owners 
can change the business process as and when required 
without any programming knowledge

3.9.  
Service Delivery 
Application

The system shall enable process designers to design 
multiple sub-processes. This includes mapping of the 
existing process instance to the newly created process 
instance as per mapping defined in the route

3.10.  
Service Delivery 
Application

Capability of form designer for creating responsive form to 
design forms that can be attached at one or more stages of 
workflow.

3.11.  
Service Delivery 
Application

Facility to define documents viewed and to be attached at 
individual stages.

3.12.  
Service Delivery 
Application

The system shall support better management of documents 
and store metadata information in primary database

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 218 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
3.13.  
Service Delivery 
Application

The platform shall support the generation of statistical and 
management reports like:

• 
Number of pending requests 
• 
Time taken to complete each task 
• 
User Performance Report 
• 
Average Process Time Report 
• 
Participant Report 
• 
Exception Details Report

3.14.  
Service Delivery 
Application

Should provide user specific/ role specific dashboard 
interface

3.15.  
Service Delivery 
Application

Facility to raise automatic exceptions on the basis of pre-
defined conditions.

4.  
Advanced Analytics (may be utilized for Performance management & fraud detection) 
4.1.  
Advanced 
Analytics

The proposed solution should provide Data Management, 
Data Quality, Analytics, Monitoring and Visualization 
capabilities

4.2.  
Advanced 
Analytics

The solution should be able to analyze Big Data and 
generate visualizations without any performance 
degradation

4.3.  
Advanced 
Analytics

The proposed solution should control access to 
applications, modules and functions based on user roles 
and privileges.

4.4.  
Advanced 
Analytics

The proposed solution should capture detailed auditing 
information related to key user activities within the system. 
Some key system actions may also be audited, for example 
automatic disposition of an alert. Audited actions should 
include (but are not limited to): 
• Login / logout 
• Performing a search (including details of the query and 
results if desired) 
• Viewing / editing 
• Deleting 
• Administration actions (i.e. changing configuration)

4.5.  
Advanced 
Analytics

The proposed solution should support data quality 
measurement

4.6.  
Advanced 
Analytics

The proposed solution should support data cleansing and 
de‐duplication, duplicate suspect processing, house 
holding, with array of out‐of‐the‐ box standardization rules 
conform data to corporate standards – or can build 
customized rules for special situations

4.7.  
Advanced 
Analytics

Solution should generate code automatically from an 
intuitive, point-and-click interface so nontechnical users can 
profile, cleanse, blend and move data without specialized 
skills or training

4.8.  
Advanced 
Analytics

Solution should have inbuilt Data quality and Integration. It 
should Include prebuilt transformations and data cleansing 
functions to assist data scientists and business users in the 
exploration, refinement, and transformation of data 
analytical readiness.

4.9.  
Advanced 
Analytics

The solution should allow data load jobs to be scheduled to 
automate the process of loading data into memory

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 219 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
4.10.  
Advanced 
Analytics

The solution should be cloud compliant and must provide 
cloud native capabilities like direct integration with CSP 
services

4.11.  
Advanced 
Analytics

The solution must support encryption of data in motion, 
between internal services and while fetching data from most 
sources

4.12.  
Advanced 
Analytics

The product must provide out of the box reporting & health 
checks

4.13.  
Advanced 
Analytics

Data Fetching and Updating – The solution would have 
facilities to fetch data from the required databases and get 
automatically updated without any assistance from the user. 
The frequency of the data updating will vary with the 
departments and would be decided by the Department.

4.14.  
Advanced 
Analytics

Geo-clustering and geo-querying capability to identify focus 
areas & areas that require improvement instantaneously

4.15.  
Advanced 
Analytics

The solution should provide following transformation nodes 
pre-built: 
-        Clustering 
-        Pattern Analysis 
-        Basic Statistics 
-        Frequency Distribution 
-        Identification Analysis 
-        Gender Analysis

4.16.  
Advanced 
Analytics

The proposed solution should provide fuzzy logic to induce 
tolerance during matching

4.17.  
Advanced 
Analytics

The proposed solution should have the capability to enrich 
data from internal data sources

4.18.  
Advanced 
Analytics

The proposed solution should have the capability to enrich 
data from internal/ external/third party data sources

4.19.  
Advanced 
Analytics

The proposed solution should have transformations to 
perform analytical operations like Correlations, Distribution 
Analysis, Frequency and Summarization.

4.20.  
Advanced 
Analytics

The proposed solution shall contain the data, software, 
processes needed to cleanse, consolidate and transform 
the data from their source system format to the data 
warehouse format.

4.21.  
Advanced 
Analytics

The proposed solution shall be able to check incoming data 
for quality, reliability, consistency and validity, and then 
transform as required.

4.22.  
Advanced 
Analytics

The proposed solution shall facilitate data profiling based 
on dynamic, user defined validation rules and support 
identification   of user defined ‘events’ to  trigger  alerts 
(through email reports) to authorities

4.23.  
Advanced 
Analytics

The proposed solution Data Management should have 
capability of Interoperating with application integration 
technology in a single solution architecture, Supporting data 
integration across hybrid cloud and intercloud environments

4.24.  
Advanced 
Analytics

The proposed solution should support Nonrelational DBMS 
& relational DBMS integration

4.25.  
Advanced 
Analytics

The proposed solution shall have the capability to correct   
mistakes in spellings, inconsistencies, casings and 
abbreviations

4.26.  
Advanced 
Analytics

The proposed solution shall support correction logic for 
Indian names, addresses, phone numbers, pan numbers,

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 220 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
passport number and other identification proof documents 
and demographic details  
4.27.  
Advanced 
Analytics

The proposed solution   shall support   profile   matching   
through   multi‐field   text matching functionality on 
beneficiary ‐profile information (comparison could be on 
combination of name, PAN, address, telephone number 
etc.)

4.28.  
Advanced 
Analytics 
The proposed solution should provide predictive modeling

4.29.  
Advanced 
Analytics

The proposed solution shall enable identification of cases 
for further Business Audit identified as a result of audit of 
alerted beneficiaries.

4.30.  
Advanced 
Analytics

The proposed solution should enable identification of 
suspicious beneficiary profiles through a judicious mix of 
anomaly detection, business rules, predictive modeling and 
network analytics

4.31.  
Advanced 
Analytics

The proposed solution should help analysts to visualize 
complex network of relationships between entities - such as 
people, places/ locations, things and events over time and 
across multiple dimensions

4.32.  
Advanced 
Analytics

The proposed solution should help analysts identify entity 
relationships that aren’t obvious, traverse and query 
complex relationships, and uncover patterns and 
communities interactively

4.33.  
Advanced 
Analytics

The proposed solution should provide in-built features and 
advanced techniques for the analyst to detect rare events, 
anomalies and outliers and/or influence points to help 
determine, capture or remove them from downstream 
analysis

4.34.  
Advanced 
Analytics

The proposed solution should support Clustering of entities 
that are either user Defined or statistically chosen

4.35.  
Advanced 
Analytics

The proposed solution should support detection of patterns 
from the transaction data set over a defined time period for 
particular individuals / groups

4.36.  
Advanced 
Analytics

The proposed solution should have flexibility of high-
performance imputation of missing values in features

4.37.  
Advanced 
Analytics

The proposed solution should be able to discover new 
patterns in the dataset (detect untrained patterns) and 
identify defined patterns in the dataset (trained patterns)

4.38.  
Advanced 
Analytics

The proposed solution should support processing, trend-
analysis and modeling for prediction of data‐points

4.39.  
Advanced 
Analytics

The proposed solution should support profile matching 
through user‐defined (configurable) business rules through 
ad‐hoc querying across multiple fields of entity‐wise 
information from in-house and external agency data

4.40.  
Advanced 
Analytics

The proposed solution should have ability to identify 
beneficiaries with a malicious track record with respect to 
other schemes

4.41.  
Advanced 
Analytics

The proposed solution should have modern statistical, data 
mining and machine-learning techniques like: 
- Unsupervised and supervised learning algorithms, such as 
clustering, principal component analysis, linear and 
nonlinear regression, GLM, logistic regression, decision 
trees

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 221 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
4.42.  
Advanced 
Analytics

The proposed solution should be open to coding language 
selection like python, R, Java

4.43.  
Advanced 
Analytics

Solution should be able to generate REST API in multiple 
languages like python for model consumption on new data

4.44.  
Advanced 
Analytics

The proposed solution shall allow identification of localities/ 
regions where high numbers of risky beneficiary profiles are 
detected.

4.45.  
Advanced 
Analytics

The proposed solution shall support ad‐hoc querying of the 
voluminous transactional data such Registration Data, 
Approved profiles data, etc.

4.46.  
Advanced 
Analytics

The proposed solution shall support Time Series and 
scenario (“What‐If”) analysis for dependent variables.

4.47.  
Advanced 
Analytics

The proposed solution shall generate periodic, beneficiary‐
wise, location‐wise and scheme‐ wise analytical reports

4.48.  
Advanced 
Analytics

The solution should support containerized analytics like 
Docker that allows data scientists and analytical teams a 
flexible DevOps environment for working with containerized 
Analytics in the cloud.

4.49.  
Advanced 
Analytics

The solution should provide scaling of microservices related 
to underlying the model building engine.

4.50.  
Advanced 
Analytics

The proposed solution analytical reporting should allow 'On‐
the‐fly' hierarchy creation for being able to traverse to 
lowest information to undertake root cause analysis

4.51.  
Advanced 
Analytics

The proposed solution analytical reporting shall have 
capability to generate analytical reports on the basis of top 
performers, worst performers scheme wise, department 
wise and district wise

4.52.  
Advanced 
Analytics

The solution should be capable of carrying out sentiment 
analysis determines whether a document has a positive 
sentiment, negative sentiment, or neutral sentiment based 
on the feeds/ data provided

4.53.  
Advanced 
Analytics

The proposed solution analytical reporting should support 
exploration of relationships (either transactional or 
demographic / profile based) of entities through appropriate 
visualization.

4.54.  
Advanced 
Analytics

The proposed solution analytical reporting shall have 
capability to generate MIS reports using GUI

4.55.  
Advanced 
Analytics

The proposed solution analytical reporting should have 
feature wherein Report can be drill down to most granular 
level of detail as their access controls / profiles allow

4.56.  
Advanced 
Analytics

The proposed solution analytical reporting should display 
trends within a dashboard

4.57.  
Advanced 
Analytics

The proposed solution analytical reporting should support 
Printing dashboard - Should allow printing of individual 
dashboards and email options

4.58.  
Advanced 
Analytics

The proposed solution Should support advanced analytics, 
statistical analysis, forecasting and advanced aggregation

4.59.  
Advanced 
Analytics

The proposed solution should provide facility to generate 
static or dynamic interactive visualization charts and graphs

4.60.  
Advanced 
Analytics

The proposed solution should have natural language 
processing capability such as text mining, search, 
categorization, summarization, entity and fact extraction

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 222 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
which may be utilized for grievance management, fraud 
detection etc. 
4.61.  
Advanced 
Analytics

The proposed solution should support English and Hindi 
language.

5.  
Key Technical Specifications of IPeG Platform Development 
5.1.  
User Access 
and Security

Ability to create and define roles across the 
system/modules.

5.2.  
User Access 
and Security

Ability to define security against each role.

5.3.  
User Access 
and Security

Ability to create user groups.

5.4.  
User Access 
and Security

Ability to assign roles to user groups and/or users.

5.5.  
User Access 
and Security

Ability to assign users to user groups.

5.6.  
User Access 
and Security

Ability to create delegated security administrators.

5.7.  
User Access 
and Security

Ability to limit the delegated security administrators to 
manage security by: 
a. Users assigned to the delegated administrator 
b. Assign security for components/modules/forms that the 
delegated security administrator has been assigned to it 
c. Transaction level

5.8.  
User Access 
and Security

Ability to generate reports related to users and security. For 
e.g.: 
a. Full list of users 
b. Users based on selection criteria (selection by wildcard 
search on username, first name, last name, membership to 
user groups, assigned roles, etc.)

5.9.  
User Access 
and Security

Ability to provide automatic time out for entry transaction.

5.10.  
User Access 
and Security

Ability to provide automatic time out (log out) for user.

5.11.  
User Access 
and Security

Ability to support 2 factor authentications for users 
connecting to solutions from the internet.

5.12.  
User Access 
and Security

Centralized repository of all identification and access 
control data.

5.13.  
User Access 
and Security

Ability to provide or support single sign-on

5.14.  
User Access 
and Security

Ability to provide multiple roles for one user.

5.15.  
User Access 
and Security

Ability to support the remote operation of Security 
Management.

5.16.  
User Access 
and Security

Ability to support the remote operation of Diagnostic and 
Fine-tuning tools.

5.17.  
User Access 
and Security

Ability to provide time restriction on transactions.

5.18.  
User Access 
and Security

Ability to provide user login with time restriction.

5.19.  
User Access 
and Security

The system shall have a robust built-in security framework 
which covers the entire system/all its components.

5.20.  
User Access 
and Security

The system shall have a single security framework for all 
modules and components.

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 223 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
5.21.  
User Access 
and Security

The system shall provide a unique user id and password to 
each user of the system

5.22.  
User Access 
and Security

The system shall deny access to all components / modules 
without this unique user id and password

5.23.  
User Access 
and Security

The system shall maintain a profile of each user consisting 
of one or more roles (role refers to the authority of each 
user to execute the tasks he / she performs)

5.24.  
User Access 
and Security

System shall allow administrators to manually lock accounts

5.25.  
Security 
Framework

The MSI shall ensure its developers are adequately trained 
in secure coding techniques, based on best practice 
guidance (i.e., the OWASP guide).

5.26.  
Security 
Framework

The MSI shall ensure that the concept of maker and 
checker is followed in order to prevent human error in all 
three phases of development, implementation and 
operation.

5.27.  
Security 
Framework

The MSI shall have a comprehensive documented secure 
development lifecycle system in place consistent with 
industry standard best practices including policies, training, 
audits, testing, emergency updates, proactive management 
and regular updates to the secure development lifecycle 
system itself.

5.28.  
Security 
Framework

The MSI shall follow Secure Application development 
guidelines of the CHIPS and the application shall be 
compliant with OWASP secure coding practices.

5.29.  
Security 
Framework

The MSI shall at all stages of development follow coding 
standards such as OWASP secure coding guidelines, W3C 
specifications etc. that support both writing secure code and 
the re-use of built-in security features and capabilities.

5.30.  
Security 
Framework

The MSI shall use a software version control system or 
repository.

5.31.  
Security 
Framework

The MSI shall ensure that system design is free from flaws 
that may lead to security breach.

5.32.  
Security 
Framework

All login pages shall contain captcha to ensure no brute 
force attempts could be attempted.

5.33.  
Security 
Framework

Two factor authentications based on OTP or soft token 
must be implemented on login pages, financial transactions, 
deleting functions, Admin logins etc. to ensure the second 
layer of authentication and authorization.

5.34.  
Security 
Framework

The MSI shall ensure that the development phase onwards 
following password policy is mandated in the application as 
well as management of the application as per ISO 27001 
standard , CHIPS policy and procedure, and security best 
practices which include but not limited to :

a. Password must be minimum 8 characters long

b. Password must have at least one lowercase letter, one

upper case letter, one special character, and one 
numerical digit

c. Password must expire in 90 days

d. Last three passwords shall not be allowed to be reused

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 224 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
5.35.  
Security 
Framework

The application must have the capabilities to restrict files 
upload based on file type and file size. Although, the 
application should be able to detect the genuine file type (if 
get changed) and be able to protect against malicious 
imbedded payload.

5.36.  
Security 
Framework

Cryptography : 
a. The MSI shall ensure using the highest available public

key exchange for encryption (PKI-2048 and AES-256 
b. Input password must be hashed and salted before being

transmitted across to application server from both 
external and internal domains. (SHA 256/512 shall be 
used to hashing)

Pseudorandom values must be used wherever application 
such in case of generation of salt for password,  session 
tokens, etc.

5.37.  
Security 
Framework

The MSI shall ensure that the test environments emulate the 
production environment as closely as possible.

5.38.  
Security 
Framework

The MSI shall use secure configuration options for 
supporting technology, libraries, packages and tools.

5.39.  
Security 
Framework

The MSI shall deploy test and production applications from 
the version control system or repository.

5.40.  
Security 
Framework

The MSI shall tag/label versions so that they can be 
extracted at a later time.

5.41.  
Security 
Framework

The MSI shall ensure that all new or modified software, 
including the application of patches, is adequately tested, 
approved, and consistent with the change and management 
standards before deployment.

5.42.  
Security 
Framework

The MSI shall also develop a disaster recovery plan for 
restoration of the applications developed in the event of a 
disaster or major incident.

5.43.  
Security 
Framework

The MSI shall ensure that the production, test, and 
development environments are physically separated.

5.44.  
Security 
Framework

Updates/ Upgrades/ New releases/ New versions/ Patches/ 
Bug fixes: The MSI shall provide from time to time the 
Updates/ Upgrades/ New releases/ New versions/ Patches/ 
Bug fixes of the applications as required. The MSI shall 
provide free Updates/ Upgrades/ New releases/ New 
versions/ Patches/ Bug fixes of the software/libraries etc. as 
and when released.

5.45.  
Security 
Framework

The MSI shall ensure that updates to operational software, 
applications and program libraries are performed by 
designated, trained personnel.

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 225 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
5.46.  
Security 
Framework

The 
MSI 
shall 
identify 
minimum 
security 
training 
requirements and provide minimum security training to staff 
that access information systems.

5.47.  
Security 
Framework

All deletions shall be soft deletes in which the "deleted" 
objects are either logically marked as deleted or are moved 
to an online archive.

5.48.  
Security 
Framework

The Application shall maintain data for at least as long as the 
data retention policy requirements (may be 10 years) of the 
underlying records. And must allow CHIPS to enforce data 
retention policy.

5.49.  
Authentication & 
authorization

The MSI shall ensure that the solution developed have 
appropriate authentication mechanisms in place. Application 
user authentication & authorization related transactions shall 
be encrypted.

5.50.  
Authentication & 
authorization

The MSI shall ensure that the applications developed must 
perform authorization checks before performing any action 
that 
creates, 
views, 
updates, 
transmits 
or 
deletes 
Confidential Information. Authorization logic must be highly 
configurable 
and 
alterable 
without 
code 
changes. 
Authorization checks must verify the user has appropriate 
role to perform the requested action, and also the correct 
scope.

5.51.  
Authentication & 
authorization

The MSI shall at the minimum implement Authentication, 
Authorization and Access Control as included in OWASP 
Secure 
Coding 
Practices 
v2 
(https://www.owasp.org/images/0/08/OWASP_SCP_Quick_
Reference_Guide_v2.pdf)

5.52.  
Authentication & 
authorization

Any access to end users to database shall only be via 
application.

5.53.  
Authentication & 
authorization

The system should support multi- factor authentication. 
Bidder to propose the approach.

5.54.  
Authentication & 
authorization

The system shall have the capability to control access based 
on time for certain roles (e.g., certain users can log in to the 
system during office hours only).

5.55.  
Authentication & 
authorization

The system shall have a maximum number of login attempts 
where the maximum number is configurable.

5.56.  
Authentication & 
authorization

Provide power users with the capability of assigning authority 
to other users within their department.

5.57.  
Authentication & 
authorization

Provide the super users with the ability to create a 
Segregation of Duty (SOD) matrix within the system.

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 226 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
5.58.  
Authentication & 
authorization

The system should have two different login portals for 
internal and external users

5.59.  
Authentication & 
authorization

The MSI shall ensure that the solution allows a user to 
access various functions, forms, screens, sub modules, 
information, etc. as per the authorization and user role 
permitted by the system administrator as per available 
guidelines and policies.

5.60.  
Authentication & 
authorization

The MSI shall configure the version control system or 
repository to prevent and detect unauthorized changes.

5.61.  
Authentication & 
authorization

The MSI shall ensure that only authorized release managers 
and system administrators have access to the production 
environment where the production executable code for an 
application resides.

5.62.  
Authentication & 
authorization

The MSI shall provide a self-compliance certificate of the 
applications/portals developed covering at the minimum 
assessment of authentication mechanism provided in the 
application /components/modules

5.63.  
Authentication & 
authorization

The MSI shall ensure that all access logs are being recorded 
for the activates performed by the users .

5.64.  
Authentication & 
authorization

Proper audit logs shall be stored for application activities 
performed by users.

5.65.  
Authentication & 
authorization

Audit logs shall be stored and maintained for the changes 
done by MSI in the application.

5.66.  
Authentication & 
authorization

Alerts and notifications for taxpayers through SMS or email 
for any system transaction to be aware if the account get 
compromised.

5.67.  
Authentication & 
authorization

The MSI shall ensure that federated identify and access 
management is implemented in application

5.68.  
Logging & 
Monitoring

The AP shall ensure that event logging creates an accurate 
record of user activity such as which users accessed which 
system and for how long. The applications shall log all types 
of events especially those related to security. All the activities 
by management users, internal and external users shall be 
recorded with timestamp, source IP, other source details 
such as browsers, user, machine name, hardware address 
etc.

5.69.  
Logging & 
Monitoring

The MSI shall ensure response actions to incidents that 
might affect confidential information or systems are 
conducted quickly and with ample resources.

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 227 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
5.70.  
Logging & 
Monitoring

The MSI shall report security incidents that occur on the 
information systems that may affect application or any 
connected systems within 24 hours of discovery.

5.71.  
Logging & 
Monitoring

The MSI shall ensure in terms of logging for database that it 
is  capable of generating audit trails which include details 
such as who inserted, changed, or deleted the data, the prior 
value, the new value, the type of change (insert, delete, or 
update), the date and time of the change as well as a 
reference to the record being changed (a snapshot before 
and after the change) for all system and database actions.

5.72.  
Logging & 
Monitoring

Audit trail shall be stored, and no access should be allowed 
to any of the user roles to make changes to audit trail.

5.73.  
Logging & 
Monitoring

Application shall have the capability to print or export the 
audit trail for actions or investigations.

5.74.  
Logging & 
Monitoring

Application shall ensure that audit trail records are 
maintained for at least as long as the retention of the 
underlying records.

5.75.  
Logging & 
Monitoring

Application shall allow logging and reviewing of all system 
administrators and users actions.

5.76.  
Logging & 
Monitoring

Application shall record and alert the attempts to change the 
master data or system configuration.

5.77.  
Logging & 
Monitoring

Application shall be able to maintain an audit log that can be 
turned on and off and will be configured to the object level, 
table level and column level

5.78.  
Logging & 
Monitoring

Application shall be able to mask specific data or object for 
all system users (business users, system administrators, 
system operators, Database administrators, etc.)

5.79.  
Logging & 
Monitoring

Application shall be able to control access to audit logs and 
audit trails.

5.80.  
Logging & 
Monitoring

The solution shall ensure logs including at least the following:

a. Authentication and authorization events – logging in,

logging out, failed logins. These shall include date/time, 
success/failure, resources being authorized, the user 
requesting the authorization and the IP address or 
location of the authentication attempt

b. Logs for deletion of any data

c. Logs of all administrator activity

d. Logs of modification to data characteristics: permissions,

location and field type

e. Logs for all user activities

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 228 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal

5.81.  
Logging & 
Monitoring

It shall be ensured by the MSI that respective alerts are 
configured in SIEM related to critical changes in application. 
The MSI shall assist in creating use case on SIEM covering 
changes done on user accounts ,changes in database,  login 
failure, admin activity as per the CHIPS requirements.

5.82.  
Application 
Security

The MSI shall develop process and plans to update the 
application to stay current with platforms and infrastructure.

5.83.  
Application 
Security

The MSI shall use commercially reasonable efforts to secure 
and defend any System housing Confidential Information 
against third parties who may seek to breach the security 
thereof, including, but not limited to breaches by 
unauthorized access or making unauthorized modifications 
to such System.

5.84.  
Application 
Security

The MSI shall engage an independent third party annually to 
assess the practical security of applications. These reviews 
must include penetration tests from the perspective of an 
external attacker and an internal user with common 
privileges. The penetration tests must include all systems 
exposed to the internet and any systems, internal or external, 
that handle confidential information.

5.85.  
Application 
Security

The CHIPS may obtain periodic integrity & compliance 
statements, for application and related infrastructure 
components used by the MSI, in writing from the selected 
MSI providing for reasonable level of assurance about the 
applications being free of malware & viruses, free of any 
obvious bugs, free of any covert channels in the code, and 
free of any known vulnerabilities.

5.86.  
Application 
Security

The MSI shall perform a vulnerability scan of the entire 
solution and appropriately remediate findings based on risk 
before placing the solution into production.

5.87.  
Application 
Security

The MSI shall review and test all application code for security 
weaknesses and backdoors prior to deployment within 
CHIPS. All high-risk findings and exploitable vulnerabilities 
must be resolved before the Application is released. A 
development manager of MSI must certify in writing to the 
CHIPS that a security review has been conducted and that 
all risks are acceptable before every release.

5.88.  
Application 
Security

The MSI shall ensure that all significant modifications, major 
enhancements, and new systems undergo system testing 
prior to installation of the software in production.

5.89.  
Application 
Security

The MSI shall certify and complete continuity planning 
according to the CHIPS security requirements before moving 
information systems into a production status.

5.90.  
Application 
Security

The MSI shall provide a self-compliance certificate of the 
applications/portals developed covering at the minimum 
OWASP Top 10 Vulnerability assessment report of the 
applications/portals developed.

5.91.  
Application 
Security

Independent security assessments (Gray Box, White Box 
and VMSIT) shall be performed for the web application(s) 
and mobile application along with its related infrastructure

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 229 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
components (collectively referred as ‘Information Processing 
Facility’), designed/ developed for [the CHIPS] by the MSI. 
5.92.  
Application 
Security

The MSI shall perform a vulnerability scan of the entire 
solution and appropriately remediate findings based on risk 
before placing the solution into production.

5.93.  
Application 
Security

The MSI shall ensure that all data input fields properly 
validate the input in order to minimize the threat of cross site 
scripting and SQL injection.

5.94.  
Application 
Security

The MSI shall at the minimum implement Data and Input 
validation for all kind of input data, parameterized database 
querying, error handling, logging and include secure coding 
practices as included in OWASP Secure Coding Practices v2 
(https://www.owasp.org/images/0/08/OWASP_SCP_Quick_
Reference_Guide_v2.pdf)

5.95.  
Application 
Security

The MSI shall ensure that the application and API does not 
use components with known vulnerabilities. The MSI shall 
remove unused dependencies, unnecessary features, 
components, files etc. and continuously check code 
dependencies for detecting known vulnerabilities.

5.96.  
Application 
Security

Secure coding guidelines shall be followed. Secure coding 
guidelines shall include controls against SQL injection, 
command injection, input validation, cross site scripting, 
directory traversal, buffer overflows, resource exhaustion 
attacks etc. OWASP Top 10 standard shall be mapped in the 
secure coding guidelines to cover all major vulnerabilities.

5.97.  
Application 
Security

Validation checks shall be incorporated into the application 
to detect any corruption of information through processing 
errors or deliberate acts.

5.98.  
Application 
Security

Data output from an application shall be validated to ensure 
that the processing of stored information is correct and 
appropriate to the circumstances.

5.99.  
Application 
Security

Shall implement secure error handling practices in the 
application.

5.100. Application

Security

The MSI shall comply with CHIPS's IT security standards, 
policy and procedures.

5.101. Application

Security

Generate Log and allow review of all remote connection 
activity (e.g. firewall, VPN connection, dial-up etc.).

5.102. Data Privacy,

Integrity and 
Confidentiality

The MSI shall ensure that the data transferred across 
network shall be encrypted using Public Key (PKI) 
Infrastructure and complete end point data protection shall 
be provided at client site such that any type of data pilferage 
using unauthorized copying, storing and emailing could be 
prohibited.

5.103. Data Privacy,

Integrity and 
Confidentiality

The MSI shall choose keys randomly from the entire key 
space and ensure that encryption keys allow for retrieval for 
administrative or forensic use.

5.104. Data Privacy,

Integrity and 
Confidentiality

The MSI shall ensure to protect documents by assigning 
security parameters and criteria in order to provide more 
effective protection for an electronic document in order to 
maintain 
Confidentiality, 
Authorization, 
Accountability, 
Integrity, Authenticity and Non-repudiation.

5.105. Data Privacy,

Integrity and 
Confidentiality

The MSI shall provide a self-compliance certificate of the 
applications/portals developed covering at the minimum

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 230 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
assessment of data encryption mechanisms implemented for 
the solution 
5.106. Data Privacy,

Integrity and 
Confidentiality

Implementation team shall ensure that data integrity checks 
are enabled for data exchange

5.107. Data Privacy,

Integrity and 
Confidentiality

The MSI shall implement data encryption for the data in 
exchange  and data at rest.

5.108. Data Privacy,

Integrity and 
Confidentiality

Relevant international standard such as  General Data 
Protection Regulations GDPR  are followed. This should 
include 
1. Asking for consent from the user before data collection

and processing 
2. Data should be stored anonymously 
3. User should be informed if their data is breached

Application should facilitate deletion of  data related to 
personal information of a user, if explicitly requested by the 
user.

5.109. Data Privacy,

Integrity and 
Confidentiality

The MSI shall ensure that the appropriate security model is 
selected for development of application.

5.110. Data Privacy,

Integrity and 
Confidentiality

The MSI shall also ensure that Secure development life cycle 
SDLC is followed in development embedding GDPR into the 
SDLC .

5.111. Data at Rest 
The MSI shall provide a self-compliance certificate of the 
applications/portals developed covering at the minimum 
assessment of data access privileges, retention periods and 
archival mechanisms.

5.112. Data at Rest 
The MSI shall ensure that the data at rest that is stored 
outside of hardened application or database production 
systems is protected by encryption consistent with 
NIST/SANS/OWASP and CHIPS’s recommendations.

5.113. Data at Rest 
The MSI shall ensure all mobile applications shall be 
designed and developed in a way that it ensures security of 
the application and data on the device.

5.114. Data Encryption

& Object 
Signing

All the interfaces between various applications and user are 
encrypted using appropriate protocols (such as HTTPS, 
IPSec, SSL etc.), algorithm and key pairs.

5.115. Data Encryption

& Object 
Signing

System shall support 128/256/512 bit encryption for 
transmission of the data over the Internet.

5.116. Data Encryption

& Object 
Signing

Object signing and encryption of attachments (documents) 
shall be compliant to published govt standards.

5.117. Data Encryption

& Object 
Signing

Proposed solution shall be secured to both internal and 
external parties (such as through encryption)

5.118. Data Encryption

& Object 
Signing

The Network/Transport level shall include Network Link 
Encryption (IPSEC) and encrypted HTTP session using 
TLS/SSL (HTTPS)

5.119. Data Encryption

& Object 
Signing

Business data shall be encrypted in the database and DBA 
shall not be able to read or modify it.

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 231 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
5.120. Data Encryption

& Object 
Signing

Audit controls, electronic signatures, data encryption and 
other methods shall be used to assure the authenticity of 
transaction and other relevant data

5.121. Data Encryption

& Object 
Signing

Following events shall be considered as security incidents: 
unsuccessful log-on, intrusion detection, malfunctioning of 
encryption facility, etc.

5.122. Data Encryption

& Object 
Signing

Shall develop a procedure for archiving the log files and 
ensure security of the log files.

5.123. Data Encryption

& Object 
Signing

A separate environment shall be maintained for production, 
test and development to reduce the risks of unauthorized 
access or changes.

5.124. Data Encryption

& Object 
Signing

The system shall have the functionality to record all the 
administrator and user level activities including the failed 
attempts.

5.125. Data Encryption

& Object 
Signing

Shall protect logging facilities and log information against 
tampering and unauthorized access.

5.126. Data Encryption

& Object 
Signing

Information security baseline document shall be developed 
for all the infrastructure components such as database, 
operating system, router, switch etc. based on industry best 
practices guidelines.

5.127. Data Encryption

& Object 
Signing

Provisions shall be made for secure content management.

5.128. API Security 
Applications and interfaces (APIs) shall be designed, 
developed, and deployed in accordance with industry 
acceptable standards (e.g., OWASP, ISO 27001 etc.) and 
adhere to applicable legal, statutory, or regulatory 
compliance obligations of the CHIPS.

5.129. API Security 
The MSI shall develop APIs which use secure authentication 
methods such as OAuth, Two factor authentication, content-
based access control, etc. In order to prevent exchange of 
malicious data between application and API, validation could 
be performed using time-based API access token which can 
further be validated using OTP and identity token before 
interacting with the application. This token should be a 
pseudo random token generated uniquely on each request.

5.130. API Security 
The MSI shall implement security measures which protect 
APIs from malicious data, improper requests, and denial of 
service attacks. Any request must be validated for 
authentication and authorization based on user requesting 
the data. The MSI shall implement strong cipher suit and use 
TLS 1.2 or above cryptographic protocols for exchange of 
information.

5.131. API Security 
The MSI shall ensure that the API endpoints are secure and 
that the API is thoroughly tested for OWASP Top 10 issues. 
API should not expose any information in URL, proper input 
validation needs to be implemented etc.

5.132. API Security 
The MSI provider shall implement security measures such as 
data validation and rate limiting, force encryption and 
validate user-submitted content interacting with the CHIPS 
applications.

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 232 of 245

Sl # 
Components  
Technical Specification  
Compliance 
(Y/N) - Page 
reference of

data sheet/

proposal 
5.133. API Security 
The MSI shall ensure that the API developed does not use 
components with known vulnerabilities. The MSI shall 
remove unused dependencies, unnecessary features, 
components, files, etc. and continuously check code 
dependencies for detecting known vulnerabilities.

5.134. API Security 
For proper logging all the API request must be sent with 
related timestamps.

5.135. API Security 
The MSI shall implement adequate auditing and logging 
mechanisms to ensure that all login, access control failures, 
and server-side input validation failures are logged with 
enough user context to identify suspicious or malicious 
activities.

5.136. Containerization 
Proposed container platform would support a secure, 
enterprise-grade orchestration that provides policy-based 
control and automation for applications. Cluster services, 
scheduling, and orchestration provide load-balancing and 
auto-scaling capabilities should be available

5.137. Containerization 
The platform would have capability to run both stateful and 
stateless applications.

5.138. Containerization 
The container platform would support deployment and 
orchestration of multiple containers formats (for e.g. docker 
etc.) for preventing any technology lock in.

5.139. Containerization 
The platform would have inbuilt management and monitoring 
capabilities.

5.140. Containerization 
The platform would have automated application build 
capability – from source code to a runnable container image.

5.141. Containerization 
The platform would have / support integration with CI / CD 
tools. Integrated CI / CD tools has to be part of solution.

5.142. Containerization 
The platform would support multiple technologies as runtime 
platforms for applications such as – Java, PHP, Python, 
Ruby, Perl, Node.js etc.

5.143. Containerization 
The platform would provide auto scaling capability for 
automatically running appropriate number of container 
instances as per load requirements.

5.144. Containerization 
The platform would provide container instance auto healing 
capability.

5.145. Containerization 
The platform would provide application / container version 
management, auto build of new application container 
instance in test environment basis on application code new 
version commit. Roll back to earlier version.

5.146. Containerization 
The platform would provide deployment strategies support 
such as for ensuring no/minimum downtime for application 
updates / upgrades.

5.147. Containerization 
The platform would provide centralized logging capability 
(including applications logs from container instances) for 
audit, logs analysis & ease of management purpose.

5.148. Containerization 
The platform would provide integrated container native 
persistent storage capabilities.

5.149. Distributed

Caching & 
messaging

Application development should involve distributed caching 
& distributed messaging

5.150. Testing Tools 
MSI must implement and utilize throughout the project, 
automated testing tool and performance and load testing 
tools before very release as applicable

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 233 of 245

## OEM Criteria Compliance

Sl 
#

Components  Criteria 
Supporting 
Documents 
Required

Compliance 
Y/N - Page 
reference 
of data 
sheet/ 
proposal 
1. 
Advanced 
Analytics 
Tool

• 
The bidder’s proposed advanced 
analytics solution shall be successfully 
installed and configured in three 
different Government Organizations  
• 
The proposed OEM solution should 
appear in either of the below three-

o 
latest Gartner's Leaders 
Quadrant (Data Science and 
Machine Learning Platforms) 
o 
latest Forrester Wave Leaders 
wave (Multimodal Predictive 
Analytics and Machine 
Learning) 
o 
latest IDC's Worldwide 
Advanced Machine Learning 
Software Platforms Leaders  
• 
It should support programming from 
popular open source languages. 
• 
The bidder’s proposed advanced 
analytics solution should be 
configurable/ customizable Commercial 
off The Shelf (COTS) with the 
requirements of the department to 
reduce implementation efforts, time and 
cost 
• 
The bidder’s proposed advanced 
analytics solution should support 
migration from on-premise to/ on 
alternate MeitY approved cloud 
offerings for future readiness and vice 
versa, to enable successful deployment 
and running of the solution on any 
environment platform. 
• 
The proposed solution should provide 
perpetual licenses

• 
OEM need to 
provide relevant 
Purchase order / 
licence 
agreement 
documents as 
proof. 
• 
Latest respective 
reports from 
Gartner/ 
Forrester/ IDC to 
be provided.

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 234 of 245

2. 
Service 
Delivery 
Application

• 
The bidder’s proposed solution shall be 
successfully installed and configured in 
at least one Government 
Organizations. 
• 
The proposed solution should appear in 
any Quadrant of Gartner’s Magic 
Quadrant for Enterprise Low-Code 
Application Platforms 
• 
The proposed solution should provide 
perpetual licenses

OEM need to provide 
relevant Purchase 
order / licence 
agreement 
documents as proof.

3. 
Cloud service 
provider

• 
Should be a MeitY empanelled Cloud 
Service Providers. 
• 
The bidder’s proposed CSP must have 
provided cloud hosting services in 
minimum three projects at State 
Government / Central Governments/ 
PSUs with a minimum value of cloud 
hosting services more than 2 Cr. 
Across these three projects in last three 
years.

Documentary proof 
to be provided.

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 235 of 245

6.4. Annexure–IV: List of tentative data fields in Social

## Registry

S. No. 
Data Field for Social Registry – Central Part (Illustrative) 
1 
Social Registry Number (SRN) 
2 
Name 
3 
Father/Husband Name 
4 
Ration Card Family Number 
5 
Ration Card Member Number 
6 
Gender 
7 
Date of Birth 
8 
Mobile Number 
9 
Email Address 
10 
Bank Account Number 
11 
IFSC Code 
12 
Communication Address 
A 
House/Building/Apartment Number 
B 
Street/Road/Lane 
C 
Landmark 
D 
Area/Locality/Sector 
E 
Village/ Town/ City 
F 
Sub-District Code 
G 
District Code 
H 
State Code 
I 
Pin Code 
13 
Location Address 
A 
Urban / Rural 
B 
Urban Local Body / Gram Panchayat 
C 
Ward / Village

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 236 of 245

6.5. Annexure–V: Study of first 5 public services

1. Merit Scholarship [Department of Technical Education]; 
2. Samajik Suraksha Pension Scheme [Department of Social Welfare]; 
3. Post-Matric Scholarship Scheme for OBC students [Tribal Department]; 
4. Bhagini Prasooti Sahayata Yojana [Labor Department]; and 
5. Navnihaal Chhatravritti Yojana [Labor Department].

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 237 of 245

6.6. Annexure–VI: List of remaining public services out of

## which 45 will be selected based on department’s 
adoption and business case priority

SNo. 
Name of the implementing

Ministry/Department 
Scheme Name 
Category 
Benefit

Type

1 
Department of Agriculture 
and Biotechnology

Agriculture Technical 
Management Agency (ATMA) - 
Extension Functionaries

Centrally 
Sponsored 
Cash

2 
Department of Agriculture 
and Biotechnology

Agriculture Technical 
Management Agency (ATMA) - 
Farmers

Centrally 
Sponsored 
Cash

3 
Department of Agriculture 
and Biotechnology

Livestock Health and Diseases 
Control

Centrally 
Sponsored 
In Kind

4 
Department of Agriculture 
and Biotechnology

Mission for Integrated 
Horticulture Development (MIDH)

Centrally 
Sponsored 
Cash

5 
Department of Agriculture 
and Biotechnology 
National Food Security Mission 
Centrally 
Sponsored 
In Kind

6 
Department of Agriculture 
and Biotechnology

Pradhan Mantri Kirshi Sinchai 
Yojana - Horticulture

Centrally 
Sponsored 
Cash

7 
Department of Agriculture 
and Biotechnology

Pradhan Mantri Krishi Sinchai 
Yojana - Agriculture

Centrally 
Sponsored 
In Kind

8 
Department of Agriculture 
and Biotechnology

Sub Mission on Agriculture 
Mechanization

Centrally 
Sponsored 
Cash

9 
Department of Agriculture 
and Biotechnology

Sub-Mission on Seeds and 
Planting Material

Centrally 
Sponsored 
Cash

10 
Department of Agriculture 
and Biotechnology 
Sub Mission on Agroforestry 
Centrally 
Sponsored

Cash &

In Kind

11 
Department of Fisheries 
Development of Inland Fisheries 
and Aquaculture

Centrally 
Sponsored 
Cash

12 
Department of Fisheries

Development of Marine 
Fisheries, Infrastructure and 
Post-Harvest Operation

Centrally 
Sponsored 
Cash

13 
Department of Fisheries 
Scheme for welfare of fishermen 
Centrally 
Sponsored 
Cash

14 
Department of Health and 
Family Welfare

Ayushman Bharat - Pradhan 
Mantri Jan Arogya Yojana (AB-
PMJAY)

Centrally 
Sponsored 
In Kind

15 
Department of Health and 
Family Welfare

NIKSHAY - TB patient incentive 
for nutritional support

Centrally 
Sponsored

Cash &

In Kind

16 
Department of School 
Education

Pre Matric Scholarship for 
Scheduled Caste Students 
studying in classes IX and X

Centrally 
Sponsored 
Cash

17 
Department of School 
Education

Inclusive Education for Disabled 
at Secondary Stage

Centrally 
Sponsored 
Cash

18 
Department of School 
Education

Kind benefit under IEDSS of 
RMSA

Centrally 
Sponsored 
Cash

19 
Department of School 
Education

Merit cum Means scholarship - 
School

Centrally 
Sponsored 
Cash

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 238 of 245

SNo. 
Name of the implementing

Ministry/Department 
Scheme Name 
Category 
Benefit

Type

20 
Department of School 
Education 
Mid-Day Meal Scheme 
Centrally 
Sponsored 
In Kind

21 
Department of School 
Education

National Scheme of Incentive to 
Girls for Secondary Education

Centrally 
Sponsored 
Cash

22 
Department of School 
Education

Post-Matric Scholarship to the 
SC Students studying in classes 
XI and XII

Centrally 
Sponsored 
Cash

23 
Department of School 
Education

Post-Matric Scholarship to the ST 
Students studying in classes XI 
and XII

Centrally 
Sponsored 
Cash

24 
Department of School 
Education

Pre-Matric Scholarship to the 
OBC Students studying in 
classes IX and X

Centrally 
Sponsored 
Cash

25 
Department of School 
Education

Pre-Matric Scholarship to the ST 
Students studying in classes IX 
and X

Centrally 
Sponsored 
Cash

26 
Department of School 
Education

Sarva Shiksha Abhiyan - Free 
Textbook

Centrally 
Sponsored 
In Kind

27 
Department of School 
Education

Sarva Shiksha Abhiyan - Free 
Uniform

Centrally 
Sponsored 
In Kind

28 
Department of School 
Education

Scheme For Providing Quality 
Education In Madrasa (SPQEM)

Centrally 
Sponsored

Cash &

In Kind

29 
Department of Social Welfare

Centrally Sponsored Scheme of 
Dr.Ambedkar Pre-Matric and 
Post-Matric Scholarship for DNTs

Centrally 
Sponsored 
Cash

30 
Department of Social Welfare

Centrally Sponsored Scheme of 
Post-Matric Scholarship for OBC 
Students for studying in India

Centrally 
Sponsored 
Cash

31 
Department of Social Welfare 
National Family Benefit Scheme 
Centrally 
Sponsored 
Cash

32 
Department of Social Welfare

Pre-Matric Scholarships to the 
Children of those Engaged in 
occupations involving cleaning 
and prone to health hazards

Centrally 
Sponsored 
Cash

33 
Department of Technical 
Education

Pradhan Mantri Kaushal Vikas 
Yojana Component II

Centrally 
Sponsored 
Cash

34 
Department Of Tribal Affairs 
Vocational Training Centres in 
Tribal Areas

Centrally 
Sponsored

Cash &

In Kind

35 
Department of Women and 
Child Development

Child Protection Services - 
Facilities to Beneficiaries

Centrally 
Sponsored 
In Kind

36 
Department of Women and 
Child Development

Child Protection Services - 
Facilities to Beneficiaries 
(Sponsorship)

Centrally 
Sponsored 
Cash

37 
Department of Women and 
Child Development

Integrated Child Development 
Services - Supplementary 
Nutrition

Centrally 
Sponsored 
In Kind

38 
Department of Women and 
Child Development

Integrated Child Development 
Services - Training

Centrally 
Sponsored 
In Kind

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 239 of 245

SNo. 
Name of the implementing

Ministry/Department 
Scheme Name 
Category 
Benefit

Type

39 
Department of Women and 
Child Development

Integrated Child Development 
Services -Honrorarium to AWW 
and AWH

Centrally 
Sponsored 
Cash

40 
Department of Women and 
Child Development

Integrated Child Protection 
Scheme-Salary of staff

Centrally 
Sponsored 
Cash

41 
Department of Women and 
Child Development

National Creche Scheme-
Honorarium to Workers

Centrally 
Sponsored 
Cash

42 
Department of Women and 
Child Development

National Creche Scheme-
Nutrition

Centrally 
Sponsored 
In Kind

43 
Department of Women and 
Child Development

One Stop Centre - Payment of 
Salary of Staff

Centrally 
Sponsored 
Cash

44 
Department of Women and 
Child Development

Pradhan Mantri Matru Vandana 
Yojana

Centrally 
Sponsored 
Cash

45 
Department of Women and 
Child Development

Protection and Empowerment of 
Women Swdhar Greh-support to 
training cum employment 
program

Centrally 
Sponsored

Cash &

In Kind

46 
Department of Women and 
Child Development

Protection and Empowerment of 
Women- National Mission for 
Empowerment of Women

Centrally 
Sponsored 
In Kind

47 
Department of Women and 
Child Development

Protection and Empowerment of 
Women-Comprehensive Scheme 
for combating Trafficking of 
Women and Children-Ujjawla- 
Salary

Centrally 
Sponsored 
Cash

48 
Department of Women and 
Child Development

Protection and Empowerment of 
Women-Comprehensive Scheme 
for combating Trafficking of 
Women and Children-Ujjawla-
Facilities to beneficiaries

Centrally 
Sponsored 
Cash

49 
Department of Women and 
Child Development

Protection and Empowerment of 
Women-Swdhar Greh- Salary to 
staff

Centrally 
Sponsored 
Cash

50 
Department of Women and 
Child Development

Protection and Empowerment of 
Women-Swdhar Greh-facilities to 
beneficiaries

Centrally 
Sponsored 
In Kind

51 
Department of Women and 
Child Development 
Scheme For Adolescent Girls 
Centrally 
Sponsored 
Cash

52 
Forest Department 
Integrated Development of Wild 
Life Habitats

Centrally 
Sponsored 
Cash

53 
Forest Department 
Achanakmar Amarkantak 
Biosphere Reserve Development

Centrally 
Sponsored 
Cash

54 
Forest Department 
Green India Mission National 
Afforestation Programme

Centrally 
Sponsored

Cash &

In Kind

55 
Forest Department 
Project Elephant 
Centrally 
Sponsored 
Cash

56 
Forest Department 
Project Tiger 
Centrally 
Sponsored 
Cash

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 240 of 245

SNo. 
Name of the implementing

Ministry/Department 
Scheme Name 
Category 
Benefit

Type

57 
Panchayat and Rural 
Development Department 
DDUGKY 
Centrally 
Sponsored 
In Kind

58 
Panchayat and Rural 
Development Department 
MGNREGS 
Centrally 
Sponsored 
Cash

59 
Panchayat and Rural 
Development Department

National Rural Livelihoods 
Mission

Centrally 
Sponsored

Cash &

In Kind

60 
Panchayat and Rural 
Development Department 
PMAY Grameen 
Centrally 
Sponsored 
Cash

61 
Panchayat and Rural 
Development Department

SWACHH BHARAT MISSION 
GRAMEEN

Centrally 
Sponsored 
Cash

62 
Public Health and Family 
Welfare Department 
ASHA Incentive 
Centrally 
Sponsored 
Cash

63 
Public Health and Family 
Welfare Department

Family Planning Compensation 
schemes

Centrally 
Sponsored 
Cash

64 
Public Health and Family 
Welfare Department

Janani Shishu Suraksha 
Karyakram

Centrally 
Sponsored 
Cash

65 
Public Health and Family 
Welfare Department 
Janani Suraksha Yojana 
Centrally 
Sponsored 
Cash

66 
Public Health and Family 
Welfare Department 
National Ayush Mission 
Centrally 
Sponsored 
In Kind

67 
Public Health and Family 
Welfare Department

NIKSHAY - DOT Provider 
Honorarium

Centrally 
Sponsored 
Cash

68 
Public Health and Family 
Welfare Department

NIKSHAY - TB Notification 
incentive for Private Sector

Centrally 
Sponsored 
Cash

69 
Public Health and Family 
Welfare Department 
Nikshay - Tribal TB patients 
Centrally 
Sponsored 
Cash

70 
Public Health and Family 
Welfare Department 
Payments to contractual staff 
Centrally 
Sponsored 
Cash

71 
Social Welfare Department 
Indira Gandhi National Disability 
Pension Scheme

Centrally 
Sponsored 
Cash

72 
Social Welfare Department 
Indira Gandhi National Old Age 
Pension Scheme

Centrally 
Sponsored 
Cash

73 
Social Welfare Department 
Indira Gandhi National Widow 
Pension Scheme

Centrally 
Sponsored 
Cash

74 
Tribal Department

Centrally Sponsored Scheme For 
Implementation Of Protection Of 
Civil Rights Act 1955 And 
Scheduled Castes And 
Scheduled Castes And 
Scheduled Tribes (Prevention Of 
Atrocities Act, 1989)

Centrally 
Sponsored 
Cash

75 
Tribal Department

Dr. Ambedkar Centrally 
Sponsored Scheme Of Post-
Matric Scholarships For The 
Economically Backward Class 
(EBC) Students

Centrally 
Sponsored 
Cash

76 
Tribal Department 
Post-Matric Scholarship Scheme 
for SC students

Centrally 
Sponsored 
Cash

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 241 of 245

SNo. 
Name of the implementing

Ministry/Department 
Scheme Name 
Category 
Benefit

Type

77 
Tribal Department 
Post-Matric Scholarship Scheme 
for ST students

Centrally 
Sponsored 
Cash

78 
Tribal Department

Scheme of Development of 
Particularly Vulnerable Tribal 
Groups

Centrally 
Sponsored 
Cash

79 
Urban Administration and 
Development Department 
DAY-NULM (ESTP) 
Centrally 
Sponsored 
In Kind

80 
Urban Administration and 
Development Department 
DAY-NULM (Sangwari) 
Centrally 
Sponsored 
Cash

81 
Urban Administration and 
Development Department 
DAY-NULM (SEP) 
Centrally 
Sponsored 
Cash

82 
Urban Administration and 
Development Department 
DAY-NULM (SMID) 
Centrally 
Sponsored 
Cash

83 
Urban Administration and 
Development Department

PRADHAN MANTRI AWAAS 
YOJANA URBAN, BLC

Centrally 
Sponsored 
Cash

84 
Urban Administration and 
Development Department

PRADHAN MANTRI AWAAS 
YOJANA URBAN, PPP

Centrally 
Sponsored 
In Kind

85 
Urban Administration and 
Development Department

PRADHAN MANTRI AWAAS 
YOJANA URBAN- AHP

Centrally 
Sponsored 
In Kind

86 
Urban Administration and 
Development Department

SWACHH BHARAT MISSION 
URBAN - IHHL

Centrally 
Sponsored 
Cash

87 
Cooperative Department

Sahkari Samitiyon me SC evam 
ST varg ke sadasya banane ke 
liye Aansha Kray Hetu Anudan

State/UTs

Scheme 
Cash

88 
Department of Agriculture 
and Biotechnology 
Buck distribution scheme 
State/UTs

Scheme 
In Kind

89 
Department of Agriculture 
and Biotechnology

Dalhan Utpadan Pratyahan 
Yojana

State/UTs

Scheme

Cash &

In Kind

90 
Department of Agriculture 
and Biotechnology 
Fasal Pradarshan Yojana 
State/UTs

Scheme 
Cash

91 
Department of Agriculture 
and Biotechnology 
Fruit Plantation scheme 
State/UTs

Scheme 
In Kind

92 
Department of Agriculture 
and Biotechnology 
Jaivik Kheti Mission 
State/UTs

Scheme

Cash &

In Kind

93 
Department of Agriculture 
and Biotechnology 
Kisan Samrudhi Yojana 
State/UTs

Scheme

Cash &

In Kind

94 
Department of Agriculture 
and Biotechnology 
Krishi Yantra seva kendra 
State/UTs

Scheme 
In Kind

95 
Department of Agriculture 
and Biotechnology 
Male pig distribution scheme 
State/UTs

Scheme 
In Kind

96 
Department of Agriculture 
and Biotechnology 
Micro Irrigation tank 
State/UTs

Scheme 
In Kind

97 
Department of Agriculture 
and Biotechnology 
Pashudhan Mitra Scheme 
State/UTs

Scheme 
Cash

98 
Department of Agriculture 
and Biotechnology 
Pig trio distribution scheme 
State/UTs

Scheme 
In Kind

99 
Department of Agriculture 
and Biotechnology

Rajya Dairy Udhyamita Vikas 
Yojna

State/UTs

Scheme 
Cash

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 242 of 245

SNo. 
Name of the implementing

Ministry/Department 
Scheme Name 
Category 
Benefit

Type

100 
Department of Agriculture 
and Biotechnology 
Sakamvari Yojana 
State/UTs

Scheme 
Cash

101 
Department of Agriculture 
and Biotechnology 
State Micro Irrigation scheme 
State/UTs

Scheme 
In Kind

102 
Department of Agriculture 
and Biotechnology 
Sugercane Development Yojana 
State/UTs

Scheme

Cash &

In Kind

103 
Department of Agriculture 
and Biotechnology 
Sukhshma Sichai yojana 
State/UTs

Scheme 
In Kind

104 
Department of Agriculture 
and Biotechnology 
Transport subsidy 
State/UTs

Scheme 
Cash

105 
Department of Agriculture 
and Biotechnology 
Ukti bij sambardhan Yojana 
State/UTs

Scheme

Cash &

In Kind

106 
Department of Culture

Artha Bhavgrastha Lekhako 
Kalakaro evam Unke Ashrito ko 
Vittya Sahayata

State/UTs

Scheme 
Cash

107 
Department of Culture 
Chhattisgarh Kalakar Kalyan 
Kosh se Arthik Sahayata Yojana

State/UTs

Scheme 
Cash

108 
Department of Culture 
Chinhari Yojana 
State/UTs

Scheme 
Cash

109 
Department of Fisheries 
Jhinga sah Machhali Palan 
State/UTs

Scheme

Cash &

In Kind

110 
Department of Fisheries 
Mausami Talabo me Span 
Samvardhan Hetu Sahayata

State/UTs

Scheme 
In Kind

111 
Department of Fisheries 
Shikshan Prashikshan 
State/UTs

Scheme 
In Kind

112 
Department of Food and Civil 
Supplies 
DBT - Chana 
State/UTs

Scheme 
In Kind

113 
Department of Higher 
Education

BPL Scholarship- Higher 
Education

State/UTs

Scheme 
Cash

114 
Department of Rural Industry 
Design evam Takniki Vikas 
Karyashala

State/UTs

Scheme 
In Kind

115 
Department of Rural Industry

Hastashilp me Karyasheel Punji 
Anudan - Shilpiyo se samagri 
kray

State/UTs

Scheme 
Cash

116 
Department of Rural Industry 
Hastashilp me rajya puruskar 
yojana

State/UTs

Scheme 
In Kind

117 
Department of Rural Industry 
Hastashilp Vikas Yojana - Job 
Work Sangrahan

State/UTs

Scheme 
In Kind

118 
Department of Rural Industry 
Hastashilpa ke liye Bima Yojana 
Anudan

State/UTs

Scheme 
In Kind

119 
Department of Rural Industry 
Hastashilpa Pratispardha evam 
Award Anudan

State/UTs

Scheme 
In Kind

120 
Department of Rural Industry 
Hastshilpo ko Prashikshan 
Anudan

State/UTs

Scheme 
In Kind

121 
Department of Rural Industry 
Mulberry Resham Vikas Evam 
Vistar Yojana

State/UTs

Scheme

Cash &

In Kind

122 
Department of Rural Industry 
Pradarshini Prachar evam Prasar 
State/UTs

Scheme 
Cash

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 243 of 245

SNo. 
Name of the implementing

Ministry/Department 
Scheme Name 
Category 
Benefit

Type

123 
Department of Rural Industry 
Scheme for Development of Silk 
Industry - Tassar

State/UTs

Scheme

Cash &

In Kind

124 
Department of Rural Industry 
Shilpi hetu Design evam Vikas 
Shiksha

State/UTs

Scheme 
In Kind

125 
Department of Rural Industry 
Shilpiyo ko masik Aarthik 
Sahayata

State/UTs

Scheme 
Cash

126 
Department of School 
Education

CT OBC POST MATRIC STATE 
SCHOLARSHIP FOR 
STUDENTS OF CLASS 11TH 
AND 12TH

State/UTs

Scheme 
Cash

127 
Department of School 
Education

CT OBC PRE MATRIC STATE 
SCHOLARSHIP FOR 
STUDENTS OF CLASS 6TH TO 
10TH

State/UTs

Scheme 
Cash

128 
Department of School 
Education

CT SC KANYA SAKSHARTA 
PROTSAHAN STATE YOJNA 
FOR GIRLS OF CLASS 6TH

State/UTs

Scheme 
Cash

129 
Department of School 
Education

CT SC POST MATRIC STATE 
SCHOLARSHIP FOR 
STUDENTS OF CLASS 11th and 
12TH

State/UTs

Scheme 
Cash

130 
Department of School 
Education

CT SC PRE MATRIC STATE 
SCHOLARSHIP FOR 
STUDENTS OF CLASS 3RD TO 
10TH

State/UTs

Scheme 
Cash

131 
Department of School 
Education

CT ST KANYA SAKSHARTA 
PROTSAHAN STATE YOJNA 
FOR GIRLS OF CLASS 6TH

State/UTs

Scheme 
Cash

132 
Department of School 
Education

CT ST PRE MATRIC STATE 
SCHOLARSHIP FOR CLASS 
3RD TO 10TH

State/UTs

Scheme 
Cash

133 
Department of School 
Education

CT STATE SCHOLARSHIP FOR 
STUDENTS BELONGS TO 
FAMILY ENGAGED IN 
UNCLEAN OCCUPATION

State/UTs

Scheme 
Cash

134 
Department of Social Welfare 
Mukhyamantri Pension Yojna 
State/UTs

Scheme 
Cash

135 
Department of Sports 
Khel academy- scholarships 
State/UTs

Scheme 
Cash

136 
Department of Sports 
Khilario ko protsahan- Award 
money

State/UTs

Scheme 
Cash

137 
Department of Sports 
Khilario ko protsahan- 
scholarships

State/UTs

Scheme 
Cash

138 
Department of Sports 
Khilariyon Ko protsahan - Track 
suit distribution

State/UTs

Scheme 
In Kind

139 
Department of Technical 
Education

BPL Scholarship - Technical 
Education

State/UTs

Scheme 
Cash

140 
Department of Technical 
Education 
BPL scholarship -ITI 
State/UTs

Scheme 
Cash

141 
Department of Technical 
Education

Craftsman training and 
apprenticeship training scheme

State/UTs

Scheme 
In Kind

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 244 of 245

SNo. 
Name of the implementing

Ministry/Department 
Scheme Name 
Category 
Benefit

Type

142 
Department of Technical 
Education 
Laptop distribution scheme 
State/UTs

Scheme 
In Kind

143 
Department of Technical 
Education 
Laptop distribution scheme 
State/UTs

Scheme 
In Kind

144 
Department of Technical 
Education 
Merit Scholarship 
State/UTs

Scheme 
Cash

145 
Department of Technical 
Education 
Merit scholarship - ITI 
State/UTs

Scheme 
Cash

146 
Department of Technical 
Education 
Yuva shamata vikas yojana 
State/UTs

Scheme 
In Kind

147 
Food Department 
DBT Kind- Sugar 
State/UTs

Scheme 
In Kind

148 
Forest Department 
Hariyali Prasar Yojana 
State/UTs

Scheme 
In Kind

149 
Forest Department 
Mukhyamantri Bans Badi Yojana 
State/UTs

Scheme 
In Kind

150 
Forest Department 
Tendu leaf bonus 
State/UTs

Scheme 
Cash

151 
Forest Department 
Tendu Patta Yojana 
State/UTs

Scheme

Cash &

In Kind

152 
Labour Department 
Antyeshti Yojana 
State/UTs

Scheme 
Cash

153 
Labour Department 
Chhatra/Chhatra hetu Vishesh 
Coaching Yojana

State/UTs

Scheme 
In Kind

154 
Labour Department 
Durghatana Me Chikitsa 
Sahayata Yojana

State/UTs

Scheme 
Cash

155 
Labour Department 
Gambheer Bimari Hetu Chikitsa 
Sahayata Yojana

State/UTs

Scheme 
Cash

156 
Labour Department 
Medhavi Chhatra/Chhatra 
Shiksha Protsahan Yojana

State/UTs

Scheme 
Cash

157 
Labour Department 
Mukhyamantri Cycle Sahayata 
Yojana

State/UTs

Scheme 
In Kind

158 
Labour Department

Mukhyamantri Nirman Majdoor 
Kaushal Vikas Parivaar 
Sashaktikaran Yojana

State/UTs

Scheme 
In Kind

159 
Labour Department 
Mukhyamantri Shramik Aujaar 
Sahayata Yojana

State/UTs

Scheme 
Cash

160 
Labour Department 
Mukhyamantri Silai Machine 
Sahayata Yojana

State/UTs

Scheme 
In Kind

161 
Labour Department 
Rajmata Vijayaraje Kanya Vivah 
State/UTs

Scheme 
Cash

162 
Labour Department 
Suraksha Upkaran Yojana 
State/UTs

Scheme 
Cash

163 
Labour Department

Vishvakarma Durghatana Mrityu 
Par Anugraha Rashi Bhugtaan 
Yojana

State/UTs

Scheme 
Cash

164 
Ministry of Women and Child 
Development 
DBT - Salt 
State/UTs

Scheme 
In Kind

ANNEXURE

RFP for Selection of Agency for Design, Implementation, Operations and Maintenance of IPeG (Vol-2) 
   Page 245 of 245

SNo. 
Name of the implementing

Ministry/Department 
Scheme Name 
Category 
Benefit

Type

165 
Social Welfare Department 
Sukhad Sahara Scheme 
State/UTs

Scheme 
Cash