Official Use Only

## Republic of Zambia 
Smart Zambia Institute

## Request for Proposals (RFP)

## Design, Reengineering, Development, and      
Deployment of E-Services and Integration with

## the Government Digital Ecosystem

## (Single Stage)

## November 2025

1

Official Use Only

## Table of Contents

Section I - Instructions to Proposers (ITP) ....................................................................... 3

Section II - Proposal Data Sheet (PDS) .......................................................................... 44

Section III - Evaluation and Qualification Criteria (After Prequalification) ................. 53

Section III - Evaluation and Qualification Criteria (Without Prequalification) .......Error! 
Bookmark not defined.

Section IV - Proposal Forms ........................................................................................... 85

Section V - Eligible Countries....................................................................................... 139

Section VI - Fraud and Corruption .............................................................................. 141

Section VII - Requirements of the Information System ............................................... 148

Section VIII - General Conditions of Contract............................................................. 207

Section IX - Special Conditions of Contract ................................................................. 293

Section X - Contract Forms .......................................................................................... 306

Part 1 – Request for Proposal Procedures 
2

Official Use Only

## PART 1 – REQUEST FOR PROPOSALS PROCEDURES

Section I – Instructions to Proposers (ITP)   
3

Official Use Only

## SECTION I - INSTRUCTIONS TO PROPOSERS (ITP)

### Contents

A. 
General ............................................................................................................... 5

1. ..... Scope of Proposal ................................................................................................. 5 
2. ..... Source of Funds ................................................................................................... 6 
3. ..... Fraud and Corruption ........................................................................................... 6 
4. ..... Eligible Proposers ................................................................................................ 7 
5. ..... Eligible Goods and Services ............................................................................... 10

B. Contents of the Request for Proposals Document ...................................................... 10

6. ..... Sections of the Request for Proposals Document ................................................. 10 
7. ..... Clarification of Request for Proposals Document, Site Visit, Pre-Proposal Meeting12 
8. ..... Amendment of Request for Proposals Document ................................................. 13

C. Preparation of Proposals ........................................................................................... 13

9. ..... Cost of Proposals ............................................................................................... 13 
10. ... Language of Proposal ......................................................................................... 13 
11. ... Documents Comprising the Proposal ................................................................... 13 
12. ... Letters of Proposal and Price Schedules .............................................................. 15 
13. ... Alternative Proposals.......................................................................................... 16 
14. ... Documents Establishing the Eligibility of the Information System ....................... 16 
15. ... Documents Establishing the Eligibility and Qualifications of the Proposer ........... 16 
16. ... Documents Establishing Conformity of the Information System........................... 17 
17. ... Proposal Prices ................................................................................................... 19 
18. ... Currencies of Proposal and Payment ................................................................... 21 
19. ... Period of Validity of Proposals ........................................................................... 21 
20. ... Proposal Security ............................................................................................... 22 
21. ... Format and Signing of Proposal .......................................................................... 24

D. Submission of Proposals............................................................................................. 25

22. ... Submission, Sealing and Marking of Proposals.................................................... 25 
23. ... Deadline for Submission of Proposals ................................................................. 26 
24. ... Late Proposals .................................................................................................... 26 
25. ... Withdrawal, Substitution, and Modification of Proposals ..................................... 26

E.   Public Opening of Technical Parts of Proposals ...................................................... 27

26. ... Public Opening of Technical Parts of Proposals ................................................... 27

F. Evaluation of Proposals- General Provisions ............................................................. 28

27. ... Confidentiality ................................................................................................... 28 
28. ... Clarification of Proposals ................................................................................... 29 
29. ... Deviations, Reservations, and Omissions ............................................................ 29

Section I – Instructions to Proposers (ITP)   
4

Official Use Only

G. Evaluation of Technical Part of Proposals................................................................. 30

30. ... Determination of  Responsiveness....................................................................... 30 
31. ... Eligibility and Qualifications of the Proposer ...................................................... 30 
32. ... Detailed Evaluation of Technical Part ................................................................. 31

H. Notification of Evaluation of Technical Parts and Public Opening of Financial Parts31

33. ... Notification of Evaluation of Technical Parts and Public Opening of Financial Parts31

I. Evaluation of Financial Part of Proposals................................................................... 34

34. ... Adjustments for Non-material Noconformities .................................................... 34 
35. ... Correction of Arithmetic Errors .......................................................................... 34 
36. ... Evaluation of Proposals  Financial Part ............................................................... 35 
37. ... Abnormally Low Proposals ................................................................................ 36 
38. ... Unbalanced or Front Loaded Proposals ............................................................... 36

J. Evaluation of Combined Technical and Financial Parts, Most Advantageous Proposal 
And Notification of Intention To Award ........................................................................ 37

39. ... Evaluation of combined Technical and Financial Parts, Most Advantageous Proposal

.......................................................................................................................... 37 
40. ... Purchaser’s Right to Accept Any Proposal, and to Reject Any or All Proposals .... 38 
41. ... Standstill Period ................................................................................................. 39 
42. ... Notification of Intention to Award ...................................................................... 39

K. Award of Contract ..................................................................................................... 39

43. ... Award Criteria ................................................................................................... 39 
44. ... Purchaser’s Right to Vary Quantities at Time of Award ....................................... 39 
45. ... Notification of Award......................................................................................... 40 
46. ... Debriefing by the Purchaser ................................................................................ 40 
47. ... Signing of Contract ............................................................................................ 41 
48. ... Performance Security ......................................................................................... 42 
49. ... Adjudicator ........................................................................................................ 42 
50. ... Procurement Related Complaint.......................................................................... 43

Section I – Instructions to Proposers (ITP)   
5

Official Use Only

## Section I - Instructions to Proposers

## A. GENERAL

1. Scope of Proposal

1.1. 
The Purchaser, as indicated in the PDS, or its duly authorized 
Purchasing Agent if so specified in the PDS (interchangeably 
referred to as “the Purchaser” issues this request for proposals 
document for the supply and installation of the Information 
System as specified in Section VII, Purchaser’s Requirements. 
The name, identification and number of lots (contracts) of this 
RFP are specified in the PDS.

1.2. 
Unless otherwise stated, throughout this request for proposals 
document definitions and interpretations shall be as prescribed 
in the Section VIII, General Conditions of Contract.

Throughout this request for proposals document:

(a) the term “in writing” means communicated in written form

(e.g. by mail, e-mail, fax, including if specified in the PDS, 
distributed or received through the electronic-procurement 
system used by the Purchaser) with proof of receipt;

(b) if the context so requires, “singular” means “plural” and vice

versa; and

(c) “Day” means calendar day, unless otherwise specified as

“Business Day”. A Business Day is any day that is an official 
working day of the Borrower. It excludes the Borrower’s 
official public holidays.

(d) “ES” means environmental and social (including Sexual

Exploitation and Abuse (SEA), and Sexual Harassment 
(SH));

(e) “Sexual Exploitation and Abuse” “(SEA)” means the

following:

Sexual Exploitation is defined as any actual or attempted 
abuse of position of vulnerability, differential power or trust, 
for sexual purposes, including, but not limited to, profiting 
monetarily, socially or politically from the sexual 
exploitation of another;

Sexual Abuse is defined as the actual or threatened physical 
intrusion of a sexual nature, whether by force or under 
unequal or coercive conditions.

(f) “Sexual Harassment” “(SH)” is defined as unwelcome

sexual advances, requests for sexual favors, and other verbal

Section I – Instructions to Proposers (ITP)   
6

Official Use Only

or physical conduct of a sexual nature by the Supplier’s 
Personnel with other Supplier’s Personnel or Purchaser’s 
Personnel.

### (g) “Supplier’s Personnel” is as defined in GCC Clause 1.1; and

(h) “Purchaser’s Personnel” is as defined in GCC Clause 1.1.

A non-exhaustive list of (i) behaviors which constitute SEA and 
(ii) behaviors which constitute SH is attached to the Code of 
Conduct form in Section IV

2. Source of Funds 
2.1. 
The Borrower or Recipient (hereinafter called “Borrower”) 
indicated in the PDS has applied for or received financing 
(hereinafter called “funds”) from the International Bank for 
Reconstruction and Development or the International 
Development Association (hereinafter called “the Bank”) in an 
amount specified in the PDS toward the project named in the 
PDS.  The Borrower intends to apply a portion of the funds to 
eligible payments under the contract(s) for which this request 
for proposals document is issued.

2.2. 
Payments by the Bank will be made only at the request of the 
Borrower and upon approval by the Bank in accordance with 
the terms and conditions of the Loan (or other financing) 
Agreement between the Borrower and the Bank (hereinafter 
called the Loan Agreement), and will be subject in all respects 
to the terms and conditions of that Loan (or other financing) 
Agreement.  The Loan (or other financing) Agreement 
prohibits a withdrawal from the loan account for the purpose of 
any payment to persons or entities, or for any import of 
equipment, materials or any other goods, if such payment or 
import is prohibited by a decision of the United Nations 
Security Council taken under Chapter VII of the Charter of the 
United Nations. No party other than the Borrower shall derive 
any rights from the Loan (or other financing) Agreement or 
have any claim to the funds.

3. Fraud and

Corruption

3.1. 
The Bank requires compliance with the Bank’s Anti-
Corruption Guidelines and its prevailing sanctions policies and 
procedures as set forth in the WBG’s Sanctions Framework, as 
set forth in Section VI.

3.2. 
In further pursuance of this policy, Proposers shall permit and 
shall cause their agents (where declared or not), subcontractors, 
subconsultants, service providers, suppliers, and personnel, to 
permit the Bank to inspect all accounts, records and other 
documents 
relating 
to 
any 
initial 
selection 
process,

Section I – Instructions to Proposers (ITP)   
7

Official Use Only

prequalification process, bid submission, proposal submission 
and contract performance (in the case of award), and to have 
them audited by auditors appointed by the Bank.

4. Eligible Proposers

4.1. 
A Proposer may be a firm that is a private entity, a state-owned 
enterprise or institution subject to ITP 4.6, or any combination 
of such entities in the form of a joint venture (JV) under an 
existing agreement or with the intent to enter into such an 
agreement supported by a letter of intent.  In the case of a joint 
venture, all members shall be jointly and severally liable for the 
execution of the Contract in accordance with the Contract 
terms. The JV shall nominate a Representative who shall have 
the authority to conduct all business for and on behalf of any 
and all the members of the JV during the procurement process 
and, in the event the JV is awarded the Contract, during 
contract execution. Unless specified in the PDS, there is no 
limit on the number of members in a JV.

4.2. 
A Proposer shall not have a conflict of interest. Any Proposer 
found to have a conflict of interest shall be disqualified. A 
Proposer may be considered to have a conflict of interest for 
the purpose of this procurement process, if the Proposer:

(a) 
directly or indirectly controls, is controlled by or is 
under common control with another Proposer; or

(b) 
receives or has received any direct or indirect subsidy 
from another Proposer; or

(c) 
has the same legal representative as another Proposer; 
or

(d) 
has a relationship with another Proposer, directly or 
through common third parties, that puts it in a position 
to influence the Proposal of another Proposer, or 
influence the decisions of the Purchaser regarding this 
procurement process; or

(e) 
any of its affiliates participates as a consultant in the 
preparation of the design or technical specifications of 
the Information System that are the subject of the 
Proposal; or

(f) 
or any of its affiliates has been hired (or is proposed to 
be hired) by the Purchaser or Borrower as Project 
Manager for the Contract implementation; or

(g) 
would be providing goods, works, or non-consulting 
services resulting from or directly related to consulting 
services for the preparation or implementation of the

Section I – Instructions to Proposers (ITP)   
8

Official Use Only

project specified in the PDS ITP 2.1 that it provided or 
were provided by any affiliate that directly or indirectly 
controls, is controlled by, or is under common control 
with that firm; or

(h) 
has a close business or family relationship with a 
professional staff of the Borrower (or of the project 
implementing agency, or of a recipient of a part of the 
loan) who: (i) are directly or indirectly involved in the 
preparation of the request for proposals document or 
specifications of the Contract, and/or the Proposal 
evaluation process of such Contract; or (ii) would be 
involved in the implementation or supervision of such 
Contract unless the conflict stemming from such 
relationship has been resolved in a manner acceptable 
to the Bank throughout the procurement process and 
execution of the Contract.

4.3. 
A firm that is a Proposer (either individually or as a JV 
member) shall not participate as a Proposer or as JV member in 
more than one Proposal except for permitted alternative 
Proposals. Such participation shall result in the disqualification 
of all Proposals in which the firm is involved. However, this 
does not limit the participation of a Proposer as subcontractor 
in another Proposal or of a firm as a subcontractor in more than 
one Proposal.

4.4. 
A Proposer may have the nationality of any country, subject to 
the restrictions pursuant to ITP 4.8. A Proposer shall be deemed 
to have the nationality of a country if the Proposer is 
constituted, incorporated or registered in and operates in 
conformity with the provisions of the laws of that country, as 
evidenced by its articles of incorporation (or equivalent 
documents of constitution or association) and its registration 
documents, as the case may be. This criterion also shall apply 
to the determination of the nationality of proposed sub-
contractors or sub-consultants for any part of the Contract 
including related Services.

Section I – Instructions to Proposers (ITP)   
9

Official Use Only

4.5. 
A Proposer that has been sanctioned by the Bank, pursuant to 
the Bank’s Anti-Corruption Guidelines, and in accordance with 
its prevailing sanctions policies and procedures as set forth in 
the WBG’s Sanctions Framework as described in Section VI 
paragraph 2.2 d., shall be ineligible to be initially selected for, 
prequalified for, bid for, propose for, or be awarded a Bank-
financed contract or benefit from a Bank-financed contract, 
financially or otherwise, during such period of time as the Bank 
shall have determined. The list of debarred firms and 
individuals is available at the electronic address specified in the 
PDS.

4.6. 
Proposers that are state-owned enterprises or institutions in the 
Purchaser’s Country may be eligible to compete and be 
awarded a Contract(s) only if they can establish, in a manner 
acceptable to the Bank, that they (i) are legally and financially 
autonomous (ii) operate under commercial law, and (iii) are not 
under supervision of the Purchaser.

4.7. 
A Proposer shall not be under suspension from bidding or 
submitting proposals by the Purchaser as the result of the 
operation of a Bid–Securing Declaration or Proposal-Securing 
Declaration.

4.8. 
Firms and individuals may be ineligible if so indicated in 
Section V and (a) as a matter of law or official regulations, the 
Borrower’s country prohibits commercial relations with that 
country, provided that the Bank is satisfied that such exclusion 
does not preclude effective competition for the supply of goods 
or the contracting of works or services required; or (b) by an 
act of compliance with a decision of the United Nations 
Security Council taken under Chapter VII of the Charter of the 
United Nations, the Borrower’s country prohibits any import of 
goods or contracting of works or services from that country, or 
any payments to any country, person, or entity in that country.

4.9. 
This request for proposal process is open for all eligible 
Proposers, unless otherwise specified in ITP 15.2.

4.10. A Proposer shall provide such documentary evidence of

eligibility satisfactory to the Purchaser, as the Purchaser shall 
reasonably request.

4.11. A firm that is under a sanction of debarment by the Borrower

from being awarded a contract is eligible to participate in this 
procurement, unless the Bank, at the Borrower’s request, is 
satisfied that the debarment; (a) relates to fraud or corruption,

Section I – Instructions to Proposers (ITP)   
10

Official Use Only

and (b) followed a judicial or administrative proceeding that 
afforded the firm adequate due process.

5. Eligible Goods

and Services

5.1. 
The Information Systems to be supplied under the Contract and 
financed by the Bank may have their origin in any country in 
accordance with Section V, Eligible Countries.

5.2. 
For the purposes of this request for proposals document, the 
term “Information System” means all:

(a) 
the required information technologies, including all 
information 
processing 
and 
communications-related 
hardware, software, supplies, and consumable items that 
the Supplier is required to design, supply and install under 
the Contract, plus all associated documentation, and all 
other materials and goods to be designed, supplied, 
installed, integrated, and made operational; and

(b) 
the 
related 
software 
development, 
transportation, 
insurance, 
installation, 
customization, 
integration, 
commissioning, training, technical support, maintenance, 
repair, and other services necessary for proper operation of 
the Information System to be provided by the selected 
Proposer and as specified in the Contract.

5.3. 
For purposes of ITP 5.1 above, “origin” means the place where 
the goods and services making the Information System are 
produced in or supplied from. An Information System is 
deemed to be produced in a certain country when, in the 
territory of that country, through software development, 
manufacturing, or substantial and major assembly or 
integration of components, a commercially recognized product 
results that is substantially different in basic characteristics or 
in purpose or utility from its components.

## B. CONTENTS OF THE REQUEST FOR PROPOSALS DOCUMENT

6. Sections of the

Request for 
Proposals 
Document

6.1. 
 The request for proposals document consists of Parts 1, 2, and 3, 
which include all the sections indicated below, and should be read 
in conjunction with any Addenda issued in accordance with ITP 8:

PART 1 - Request for Proposals Procedures

Section I - Instructions to Proposers (ITP)

Section I – Instructions to Proposers (ITP)   
11

Official Use Only

Section II - Proposal Data Sheet (PDS)

Section III - Evaluation and Qualification Criteria

Section IV - Proposal Forms

Section V - Eligible Countries

Section VI - Fraud and Corruption

PART 2 - Purchaser’s Requirements

Section VII - Requirements of the IS, including:

• Technical Requirements

• Implementation Schedule

• System Inventory Tables

• Background and Informational Materials

PART 3 - Contract

Section VIII - General Conditions of Contract

Section IX -Special Conditions of Contract

Section X -  Contract Forms

6.2. 
The Specific Procurement Notice – Request for Proposals (RFP) 
issued by the Purchaser is not part of this request for proposals 
document.

6.3. 
 Unless obtained directly from the Purchaser, the Purchaser is not 
responsible for the completeness of the document, responses to 
requests for clarification, the Minutes of the pre-Proposal meeting 
(if any), or Addenda to the request for proposals document in 
accordance with ITP 8. In case of any contradiction, documents 
obtained directly from the Purchaser shall prevail.

6.4. 
 The Proposer is expected to examine all instructions, forms, terms, 
and specifications in the request for proposals document and to 
furnish with its Proposal all information or documentation as is 
required by the request for proposals document.

Section I – Instructions to Proposers (ITP)   
12

Official Use Only

7. Clarification of

Request for 
Proposals 
Document, Site 
Visit, Pre-
Proposal 
Meeting

7.1. 
A Proposer requiring any clarification of the request for proposals 
document shall contact the Purchaser in writing at the Purchaser’s 
address specified in the PDS or raise its enquiries during the pre-
Proposal meeting if provided for in accordance with ITP 7.4. The 
Purchaser will respond in writing to any request for clarification, 
provided that such request is received prior to the deadline for 
submission of Proposals within a period specified in the PDS.  The 
Purchaser’s shall forward copies of its response to all Proposers 
who have acquired the request for proposals document in 
accordance with ITP 6.3, including a description of the inquiry but 
without identifying its source. If so specified in the PDS, the 
Purchaser shall also promptly publish its response at the web page 
identified in the PDS. Should the Purchaser deem it necessary to 
amend the request for proposals document as a result of a request 
for clarification, it shall do so following the procedure under ITP 8 
and ITP 23.2.

7.2. 
The Proposer may wish to visit and examine the site where the 
Information System is to be installed and its surroundings and 
obtain for itself on its own responsibility all information that may 
be necessary for preparing the Proposal and entering into a 
contract. The costs of visiting the site shall be at the Proposer’s own 
expense.

7.3. 
The Proposer and any of its personnel or agents will be granted 
permission by the Purchaser to enter upon its premises and lands 
for the purpose of such visit, but only upon the express condition 
that the Proposer, its personnel, and agents will release and 
indemnify the Purchaser and its personnel and agents from and 
against all liability in respect thereof, and will be responsible for 
death or personal injury, loss of or damage to property, and any 
other loss, damage, costs, and expenses incurred as a result of the 
inspection.

7.4. 
The Proposer’s designated representative is invited to attend a pre-
Proposal meeting and/or a site visit, if provided for in the PDS. The 
purpose of the meeting will be to clarify issues and to answer 
questions on any matter that may be raised at that stage.

7.5. 
The Proposer is requested, as far as possible, to submit any 
questions in writing, to reach the Purchaser not later than one week 
before the meeting.

7.6. 
Minutes of the pre-Proposal meeting, including the text of the 
questions raised without identifying the source, and the responses 
given, together with any responses prepared after the meeting, will 
be transmitted promptly to all Proposers who have acquired the 
request for proposals document in accordance with ITP 6.3.  Any

Section I – Instructions to Proposers (ITP)   
13

Official Use Only

modification to the request for proposals document that may 
become necessary as a result of the pre-Proposal meeting shall be 
made by the Purchaser exclusively through the issue of an 
Addendum pursuant to ITP 8 and not through the minutes of the 
pre-Proposal meeting.

7.7. 
Nonattendance at the pre-Proposal meeting will not be a cause for 
disqualification of a Proposer.

8. Amendment of

Request for 
Proposals 
Document

8.1. 
At any time prior to the deadline for submission of Proposals, the 
Purchaser may amend the request for proposals document by 
issuing addenda.

8.2. 
Any addendum issued shall be part of the request for proposals 
document and shall be communicated in writing to all who have 
obtained the request for proposals document from the Purchaser in 
accordance with ITP 6.3. The Purchaser shall also promptly 
publish the addendum on the Purchaser’s web page in accordance 
with ITP 7.1.

8.3. 
To give prospective Proposers reasonable time in which to take an 
addendum into account in preparing their Proposals, the Purchaser 
may, at its discretion, extend the deadline for the submission of 
Proposals, pursuant to ITP 23.2. 
C. PREPARATION OF PROPOSALS

9. Cost of

Proposals

9.1. 
The Proposer shall bear all costs associated with the preparation 
and submission of its Proposal, and the Purchaser shall not be 
responsible or liable for those costs, regardless of the conduct or 
outcome of the Request for Proposals process.

10. Language of

Proposal

10.1. The Proposal, as well as all correspondence and documents relating

to the Proposal exchanged by the Proposer and the Purchaser, shall 
be written in the language specified in the PDS.  Supporting 
documents and printed literature that are part of the Proposal may 
be in another language provided they are accompanied by an 
accurate translation of the relevant passages in the language 
specified in the PDS, in which case, for purposes of interpretation 
of the Proposal, such translation shall govern.

11. Documents

Comprising the 
Proposal

11.1. The Proposal shall comprise two Parts, namely the Technical Part

and the Financial Part. These two Parts shall be submitted 
simultaneously in two separate sealed envelopes (two-envelope 
procurement process). One envelope shall contain only 
information relating to the Technical Part and the other, only 
information relating to the Financial Part. These two envelopes

Section I – Instructions to Proposers (ITP)   
14

Official Use Only

shall be enclosed in a separate sealed outer envelope marked 
“Original Proposal’.

11.2. The Technical Part shall contain the following:

(a) Letter of Proposal-Technical Part,  prepared in accordance

with ITP 12;

(b) Proposal Security or Proposal-Securing Declaration in

accordance with ITP 20;

(c) Alternative Proposal- Technical Part: if permissible, in

accordance with ITP 13, the Technical Part of any Alternative 
Proposal;

(d) Authorization: written confirmation authorizing the signatory

of the Proposal to commit the Proposer, in accordance with ITP 
21.3;

(e) Eligibility of Information System: documentary evidence

established in accordance with ITP 14.1 that the Information 
System offered by the Proposer in its Proposal or in any 
alternative Proposal, if permitted, are eligible;

(f) Proposer’s Eligibility and qualifications: documentary

evidence in accordance with ITP 15 establishing the Proposer’s 
eligibility and qualifications to perform the contract if its 
Proposal is accepted;

(g) Conformity: documentary evidence established in accordance

with ITP 16 that the Information System offered by the Proposer 
conform to the request for proposals document;

(h) Subcontractors: list of subcontractors, in accordance with ITP

16.4;

(i) Intellectual Property: a list of:  Intellectual Property as defined

in GCC Clause 15;

(i) all Software included in the Proposal, assigning each item to

one of the software categories defined in GCC Clause 1.1 
(c):

a. System, General Purpose, and Application Software;

or

b. Standard and Custom Software;

(ii) all Custom Materials, as defined in GCC Clause 1.1 (c),

included in the Proposal;

Section I – Instructions to Proposers (ITP)   
15

Official Use Only

All Materials not identified as Custom Materials shall be 
deemed Standard Materials, as defined in GCC Clause 
1.1 (c);

Re-assignments among the Software and Materials 
categories, if necessary, will be made during the 
implementation of the Contract according to GCC 
Clause 39 (Changes to the Information System); and

(j) any other document required in the PDS.

11.3. The Financial Part shall contain the following:

(a) 
Letter of Proposal – Financial Part: prepared in accordance 
with ITP 12 and ITP 17;

(b) 
Schedule: Price Schedules completed in accordance with ITP 
12 and ITP 17;

(c) 
Alternative Proposal - Financial Part: if permissible in 
accordance with ITP 13, the Financial Part of any Alternative 
Proposal; and

(d) 
any other document required in the PDS.

11.4. The Technical Part shall not include any information related to the

Proposal price. Where material financial information related to the 
Proposal price is contained in the Technical Part the Proposal shall 
be declared non-responsive.

11.5. In addition to the requirements under ITP 11.2, Proposals

submitted by a JV shall include in the Technical Part a copy of the 
Joint Venture Agreement entered into by all members indicating at 
least the parts of the Information System to be executed by the 
respective members. Alternatively, a letter of intent to execute a 
Joint Venture Agreement in the event of a successful Proposal shall 
be signed by all members and submitted with the Proposal, together 
with a copy of the proposed Agreement indicating at least the parts 
of the Information System to be executed by the respective 
members.

11.6. The Proposer shall furnish in the Letter of Proposal - Financial Part

information on commissions and gratuities, if any, paid or to be 
paid to agents or any other party relating to this procurement 
process.

12. Letters of

Proposal and 
Price 
Schedules

12.1. The Letter of Proposal - Technical Part, Letter of Proposal-

Financial Part and Price Schedules shall be prepared using the 
relevant forms furnished in Section IV, Proposal Forms.  The forms 
must be completed without any alterations to the text, and no

Section I – Instructions to Proposers (ITP)   
16

Official Use Only

substitutes shall be accepted except as provided under ITP 21.3. 
All blank spaces shall be filled in with the information requested.

13. Alternative

Proposals

13.1. The PDS indicates whether alternative Proposals are allowed. If

they are allowed, the PDS will also indicate whether they are 
permitted in accordance with ITP 13.3, or invited in accordance 
with ITP 13.2 and/or ITP 13.4.

13.2. When alternatives to the Time Schedule are explicitly invited, a

statement to that effect will be included in the PDS, and the method 
of evaluating different time schedules will be described in Section 
III, Evaluation and Qualification Criteria.

13.3. Except as provided under ITP 13.4 below, Proposers wishing to

offer technical alternatives to the Purchaser’s requirements as 
described in the request for proposals document must also provide: 
(i) a price at which they are prepared to offer an Information 
System meeting the Purchaser’s requirements; and (ii) all 
information necessary for a complete evaluation of the alternatives 
by the Purchaser, including drawings, design calculations, 
technical specifications, breakdown of prices, and proposed 
installation methodology and other relevant details.  Only the 
technical alternatives, if any, of the Proposer with the Most 
Advantageous Proposal conforming to the basic technical 
requirements shall be considered by the Purchaser.

13.4. When Proposers are invited in the PDS to submit alternative

technical solutions for specified parts of the system, such parts 
shall be described in Section VII, Purchaser’s Requirements.  
Technical alternatives that comply with the performance and 
technical criteria specified for the Information System shall be 
considered by the Purchaser on their own merits, pursuant to ITP 
32.

14. Documents

Establishing 
the Eligibility 
of the 
Information 
System

14.1. To establish the eligibility of the Information System in accordance

with ITP 5, Proposers shall complete the country of origin 
declarations in the Price Schedule Forms, included in Section IV, 
Proposal Forms.

15. Documents

Establishing 
the Eligibility 
and 
Qualifications 
of the Proposer

15.1. To establish its eligibility and qualifications to perform the

Contract in accordance with Section III, Evaluation and 
Qualification Criteria, the Proposer shall provide the information 
requested in the corresponding information sheets included in 
Section IV, Proposal Forms.

15.2. In the event that prequalification of potential Proposers has been

undertaken as stated in the PDS, only Proposals from prequalified

Section I – Instructions to Proposers (ITP)   
17

Official Use Only

Proposers shall be considered for award of Contract. These 
qualified Proposers should submit with their Proposals any 
information updating their original prequalification applications or, 
alternatively, confirm in their Proposals that the originally 
submitted prequalification information remains essentially correct 
as of the date of Proposal submission.

15.3. Any change in the structure or formation of a Proposer after being

prequalified and invited to submit Proposals, if applicable, 
(including, in the case of a JV, any change in the structure or 
formation of any member and also including any change in any 
specialized subcontractor whose qualifications were considered to 
prequalify the Applicant) shall be subject to the written approval of 
the Purchaser prior to the deadline for submission of Proposals. 
Such approval shall be denied if (i) a Proposer proposes to 
associate with a disqualified Proposer or in case of a disqualified 
joint venture, any of its members; (ii) as a consequence of the 
change, the Proposer no longer substantially meets the 
qualification criteria; or (iii) in the opinion of the Purchaser, the 
change may result in a substantial reduction in competition. Any 
such change should be submitted to the Purchaser not later than 
fourteen (14) days after the date of the notice for RFP sent to the 
prequalified Proposers.

16. Documents

Establishing 
Conformity of 
the 
Information 
System

16.1. Pursuant to ITP 11.2 (g), the Proposer shall furnish, as part of its

Proposal, documents establishing the conformity to the request for 
proposals documents of the Information System that the Proposer 
proposes to design, supply and install under the Contract.

16.2. The documentary evidence of conformity of the Information

System to the request for proposals documents including:

(a) 
Preliminary Project Plan describing, among other things, the 
methods by which the Proposer will carry out its overall 
management and coordination responsibilities if awarded the 
Contract, and the human and other resources the Proposer 
proposes to use. The Preliminary Project Plan must also 
address any other topics specified in the PDS.  In addition, 
the Preliminary Project Plan should state the Proposer’s 
assessment of what it expects the Purchaser and any other 
party involved in the implementation of the Information 
System to provide during implementation and how the 
Proposer proposes to coordinate the activities of all involved 
parties;

(b) 
written confirmation that the Proposer accepts responsibility 
for the successful integration and inter-operability of all

Section I – Instructions to Proposers (ITP)   
18

Official Use Only

components of the Information System as required by the 
request for proposals documents;

(c) 
an item-by-item commentary on the Purchaser’s Technical 
Requirements, demonstrating the substantial responsiveness 
of the Information System offered to those requirements. In 
demonstrating responsiveness, the Proposer should use the 
Technical Responsiveness Checklist (or Checklist Format) in 
the Sample Proposal Forms (Section IV).  The commentary 
shall include explicit cross-references to the relevant pages in 
the supporting materials included in the Proposal.  Whenever 
a discrepancy arises between the item-by-item commentary 
and any catalogs, technical specifications, or other preprinted 
materials submitted with the Proposal, the item-by-item 
commentary shall prevail;

(d) 
support material (e.g., product literature, white papers, 
narrative descriptions of technologies and/or technical 
approaches), as required and appropriate; and

(e) 
any separate and enforceable contract(s) for Recurrent Cost 
items which the PDS ITP 17.2 requires Proposers to propose.

16.3. References to brand names or model numbers or national or

proprietary standards designated by the Purchaser in the request for 
proposals documents are intended to be descriptive and not 
restrictive. Except as specified in the PDS for specific items or 
standards, the Proposer may substitute alternative brand/model 
names or standards in its Proposal, provided that it demonstrates to 
the Purchaser’s satisfaction that the use of the substitute(s) will 
result in the Information System being able to perform 
substantially equivalent to or better than that specified in the 
Technical Requirements.

16.4. For major items of the Information System as listed by the

Purchaser in Section III, Evaluation and Qualification Criteria, 
which the Proposer intends to purchase or subcontract, the 
Proposer shall give details of the name and nationality of the 
proposed subcontractors, including manufacturers, for each of 
those items. In addition, the Proposer shall include in its Proposal 
information establishing compliance with the requirements 
specified by the Purchaser for these items. Quoted rates and prices 
will be deemed to apply to whichever subcontractor is appointed, 
and no adjustment of the rates and prices will be permitted.

16.5. The Proposer shall be responsible for ensuring that any

subcontractor proposed complies with the requirements of ITP 4, 
and that any goods or services to be provided by the subcontractor 
comply with the requirements of ITP 5 and ITP 16.1.

Section I – Instructions to Proposers (ITP)   
19

Official Use Only

17. Proposal Prices  17.1. All Goods and Services identified in the Supply and Installation

Cost Sub-Tables in System Inventory Tables in Section VII, and 
all other Goods and Services proposed by the Proposer to fulfill the 
requirements of the Information System, must be priced separately 
and summarized in the corresponding cost tables in the Sample 
Proposal Forms (Section IV), in accordance with the instructions 
provided in the tables and in the manner specified below.

17.2. Unless otherwise specified in the PDS, the Proposer must also

propose Recurrent Cost Items specified in the Technical 
Requirements, Recurrent Cost Sub-Table of the System Inventory 
Tables in Section VII (if any).  These must be priced separately and 
summarized in the corresponding cost tables in the Sample 
Proposal Forms (Section IV), in accordance with the instructions 
provided in the tables and in the manner specified below:

(a) 
if specified in the PDS, the Proposer must also propose 
separate enforceable contracts for the Recurrent Cost Items 
not included in the main Contract;

(b) 
prices for Recurrent Costs are all-inclusive of the costs of 
necessary Goods such as spare parts, software license 
renewals, labor, etc., needed for the continued and proper 
operation of the Information System and, if appropriate, of 
the Proposer’s own allowance for price increases;

(c) 
prices for Recurrent Costs beyond the scope of warranty 
services to be incurred during the Warranty Period, defined 
in GCC Clause 29.4 and prices for Recurrent Costs to be 
incurred during the Post-Warranty Period, defined in SCC 
Clause 1.1. (e) (xiii), shall be quoted as Service prices on the 
Recurrent Cost Sub-Table in detail, and on the Recurrent Cost 
Summary Table in currency totals.

17.3. Unit prices must be quoted at a level of detail appropriate for

calculation of any partial deliveries or partial payments under the 
contract, in accordance with the Implementation Schedule in 
Section VII), and with GCC and SCC Clause 12 – Terms of 
Payment.  Proposers may be required to provide a breakdown of 
any composite or lump-sum items included in the Cost Tables

17.4. The price of items that the Proposer has left blank in the cost tables

provided in the Sample Proposal Forms (Section IV) shall be 
assumed to be included in the price of other items.  Items omitted 
altogether from the cost tables shall be assumed to be omitted from 
the Proposal and, provided that the Proposal is substantially

Section I – Instructions to Proposers (ITP)   
20

Official Use Only

responsive, an adjustment to the Proposal price will be made during 
Proposal evaluation in accordance with ITP 34.1.

17.5. The prices for Goods components of the Information System are to

be expressed and shall be defined and governed in accordance with 
the rules prescribed in the edition of Incoterms specified in the 
PDS, as follows:

(a) 
Goods supplied from outside the Purchaser’s country:

Unless otherwise specified in the PDS, the prices shall be 
quoted on a CIP (named place of destination) basis, exclusive 
of all taxes, stamps, duties, levies, and fees imposed in the 
Purchaser’s country.  The named place of destination and 
special instructions for the contract of carriage are as specified 
in the SCC for GCC 1.1 (e) (iii).  In quoting the price, the 
Proposer shall be free to use transportation through carriers 
registered in any eligible countries.  Similarly, the Proposer may 
obtain insurance services from any eligible source country;

(b) 
Locally supplied Goods:

Unit prices of Goods offered from within the Purchaser’s 
Country, shall be quoted on an EXW (ex factory, ex works, ex 
warehouse or off-the-shelf, as applicable) basis, including all 
customs duties, levies, fees, sales and other taxes incurred until 
delivery of the Goods, but excluding all VAT or sales and other 
taxes and duties/fees incurred for the Goods at the time of 
invoicing or sales transaction, if the Contract is awarded;

(c) 
Inland transportation.

17.6. Unless otherwise stated in the PDS, inland transportation,

insurance and related local costs incidental to the delivery of the 
Goods to the designated Project Sites must be quoted separately as 
a Service item in accordance with ITP 17.5, whether the Goods are 
to be supplied locally or from outside the Purchaser’s country, 
except when these costs are already included in the price of the 
Goods, as is, e.g., the case, when ITP 17.5 (a) specifies CIP, and 
the named places of destination are the Project Sites.

17.7. The price of Services shall be separated into their local and foreign

currency components and where appropriate, broken down into 
unit prices.  Prices must include all taxes, duties, levies and fees 
whatsoever, except only VAT or other indirect taxes, or stamp 
duties, that may be assessed and/or apply in the Purchaser’s 
country on/to the price of the Services invoiced to the Purchaser, if 
the Contract is awarded.

Section I – Instructions to Proposers (ITP)   
21

Official Use Only

17.8. Unless otherwise specified in the PDS, the prices must include all

costs incidental to the performance of the Services, as incurred by 
the Supplier, such as travel, subsistence, office support, 
communications, translation, printing of materials, etc.  Costs 
incidental to the delivery of the Services but incurred by the 
Purchaser or its staff, or by third parties, must be included in the 
price only to the extent such obligations are made explicit in these 
request for proposals documents (as, e.g., a requirement for the 
Proposer to include the travel and subsistence costs of trainees).

17.9. Unless otherwise specified in the PDS, prices quoted by the

Proposer shall be fixed during the Proposer’s performance of the 
Contract and not subject to increases on any account.  Proposals 
submitted that are subject to price adjustment will be rejected.

18. Currencies of

Proposal and 
Payment

18.1. The currency(ies) of the Proposal and currencies of payment shall

be the same. The Proposer shall quote in the currency of the 
Purchaser’s Country the portion of the Proposal price that 
corresponds to expenditures incurred in the currency of the 
Purchaser’s Country, unless otherwise specified in the PDS.

18.2. The Proposer may express the Proposal price in any currency. If

the Proposer wishes to be paid in a combination of amounts in 
different currencies, it may quote its price accordingly but shall use 
no more than three foreign currencies in addition to the currency of 
the Purchaser’s Country.

19. Period of

Validity of 
Proposals

19.1. Proposals shall remain valid until the date specified in the PDS or

any extended date if amended by the Purchaser in accordance with 
ITP 8. A Proposal that is not valid until the date specified in the 
PDS, or any extended date if amended by the Purchaser in 
accordance with ITP 8, shall be rejected by the Purchaser as 
nonresponsive.

19.2. In exceptional circumstances, prior to the date of expiry of the

Proposal validity, the Purchaser may request Proposers to extend 
the date of validity until a specified date. The request and the 
responses shall be made in writing. If a Proposal Security is 
requested in accordance with ITP 20, it shall also be extended for 
twenty-eight days (28) beyond the deadline of the extended validity 
period. A Proposer may refuse the request without forfeiting its 
Proposal Security. A Proposer granting the request shall not be 
required or permitted to modify its Proposal, except as provided in 
ITP 19.3.

19.3. If the award is delayed by a period exceeding fifty-six (56) days

beyond the expiry of the initial Proposal validity specified in

Section I – Instructions to Proposers (ITP)   
22

Official Use Only

accordance with ITP 19.1, the Contract price shall be determined 
as follows:

(a) 
in case of fixed price contracts, the contract price shall be the 
Proposal price adjusted by a factor or factors specified in the 
PDS;

(b) 
in the case of an adjustable price contracts, no adjustments shall 
be made;

(c) 
in any case, Proposal evaluation shall be based on the Proposal 
Price without taking into consideration the applicable correction 
from those indicated above.

20. Proposal

Security

20.1. The Proposer shall furnish as part of the Technical Part of its

Proposal, either a Proposal-Securing Declaration or a Proposal 
Security as specified in the PDS, in original form and, in the case 
of a Proposal Security, in the amount and currency specified in the 
PDS.

20.2. A Proposal-Securing Declaration shall use the form included in

Section IV, Proposal Forms.

20.3. If a Proposal Security is specified pursuant to ITP 20.1, the

Proposal security shall be a demand guarantee in any of the 
following forms at the Proposer’s option:

(a) 
an unconditional guarantee issued by a non-bank financial 
institution (such as an insurance, bonding or surety 
company);

(b) 
an irrevocable letter of credit;

(c) 
a cashier’s or certified check; or

(d) 
another security indicated in the PDS,

Section I – Instructions to Proposers (ITP)   
23

Official Use Only

from a reputable source from an eligible country. If an unconditional 
guarantee is issued by a non-bank financial institution located 
outside the Purchaser’s Country the issuing non-bank financial 
institution shall have a correspondent financial institution located in 
the Purchaser’s Country to make it enforceable unless the Purchaser 
has agreed in writing, prior to Proposal submission, that a 
correspondent financial institution is not required. In the case of a 
bank guarantee, the Proposal Security shall be submitted either using 
the Proposal Security Form included in Section IV, Proposal Forms 
or in another substantially similar format approved by the Purchaser 
prior to Proposal submission.  In either case, the form must include 
the complete name of the Proposer.  The Proposal Security shall be 
valid for twenty-eight (28) days beyond the original date of expiry 
of the Proposal validity, or beyond any extended date if requested 
under ITP 19.2.

20.4. If a Proposal Security is specified pursuant to ITP 20.1, any

Proposal not accompanied by a substantially responsive Proposal 
Security or Proposal-Securing Declaration shall be rejected by the 
Purchaser as non-responsive.

20.5. If a Proposal Security is specified pursuant to ITP 20.1, the

Proposal Security of unsuccessful Proposers shall be returned as 
promptly as possible upon the successful Proposer’s furnishing of 
the Performance Security pursuant to ITP 48.

20.6. The Proposal Security of the successful Proposer shall be returned

as promptly as possible once the successful Proposer has signed the 
Contract and furnished the required Performance Security.

20.7. The Proposal Security may be forfeited:

(a) 
if a Proposer withdraws its Proposal prior to the expiry date 
of Proposal validity specified by the Proposer on the Letter 
of Proposal or any extended date provided by the Proposer; 
or

(b) if the successful Proposer fails to:

(i) sign the Contract in accordance with ITP 47; or

(ii) furnish a performance security in accordance with ITP 48.

Section I – Instructions to Proposers (ITP)   
24

Official Use Only

20.8. The Proposal Security or the Proposal-Securing Declaration of a

JV shall be in the name of the JV that submits the Proposal. If the 
JV has not been legally constituted into a legally enforceable JV at 
the time of submission of Proposals, the Proposal Security or the 
Proposal-Securing Declaration shall be in the names of all future 
members as named in the letter of intent referred to in ITP 4.1 and 
ITP 11.5.

20.9. If a Proposal Security is not required in the PDS, and;

(a) 
if a Proposer withdraws its Proposal prior to the expiry date 
of the Proposal validity specified by the Proposer on the 
Letter of Proposal, or any extended date provided by the 
Proposer; or

(b) 
if the successful Proposer fails to: sign the Contract in 
accordance with ITP 47; or furnish a Performance Security 
in accordance with ITP 48;

the Purchaser may, if provided for in the PDS, declare the Proposer 
disqualified to be awarded a contract by the Purchaser for a period 
of time as stated in the PDS.

21. Format and

Signing of 
Proposal

21.1. The Proposer shall prepare one original and copies/sets of the

documents comprising the Proposal as described in ITP 11 and 
Proposer22.

21.2. Proposers shall mark as “CONFIDENTIAL” information in their

Proposals which is confidential to their business. This may include 
proprietary information, trade secrets, or commercial or financially 
sensitive information.

21.3. The original and all copies of the Proposal shall be typed or written

in indelible ink and shall be signed by a person duly authorized to 
sign on behalf of the Proposer.  This authorization shall consist of 
a written confirmation as specified in the PDS and shall be attached 
to the Proposal.  The name and position held by each person 
signing the authorization must be typed or printed below the 
signature.  All pages of the Proposal where entries or amendments 
have been made shall be signed or initialed by the person signing 
the Proposal.

Section I – Instructions to Proposers (ITP)   
25

Official Use Only

21.4. In case the Proposer is a JV, the Proposal shall be signed by an

authorized representative of the JV on behalf of the JV, and so as 
to be legally binding on all the members as evidenced by a power 
of attorney signed by their legally authorized representatives.

21.5. Any interlineations, erasures, or overwriting shall be valid only if

they are signed or initialed by the person signing the Proposal. 
D. SUBMISSION OF PROPOSALS

22. Submission,

Sealing and 
Marking of 
Proposals

22.1. The Proposer shall deliver the Proposal in two separate, sealed

envelopes (the Technical Part and the Financial Part). These two 
envelopes shall be enclosed in a separate sealed outer envelope 
marked “Original PROPOSAL”. In addition, the Proposer shall 
submit copies of the Proposal in the number specified in the PDS. 
Copies of the Technical Part shall be placed in a separate sealed 
envelope marked “COPIES: TECHNICAL PART”. Copies of the 
Financial Part shall be placed in a separate sealed envelope 
marked “COPIES: FINANCIAL PART”. The Proposer shall place 
both of these envelopes in a separate, sealed outer envelope 
marked “PROPOSAL COPIES”. In the event of any discrepancy 
between the original and the copies, the original shall prevail.

22.2. If alternative Proposals are permitted in accordance with ITP 14,

the alternative Proposals shall be submitted as follows: the 
original of the alternative Proposal Technical Part shall be placed 
in a sealed envelope marked “ALTERNATIVE PROPOSAL – 
TECHNICAL PART” and the Financial Part shall be placed in a 
sealed envelope marked “ALTERNATIVE PROPOSAL – FINANCIAL 
PART” and these two separate sealed envelopes then enclosed 
within a sealed outer envelope marked “ALTERNATIVE PROPOSAL 
– ORIGINAL”, the copies of the alternative Proposal will be placed 
in separate sealed envelopes marked “ALTERNATIVE PROPOSAL – 
COPIES OF TECHNICAL PART”, and “ALTERNATIVE PROPOSAL – 
COPIES OF FINANCIAL PART” and enclosed in a separate sealed 
outer envelope marked “ALTERNATIVE PROPOSAL - COPIES.

22.3. The envelopes marked “ORIGINAL PROPOSAL” and “PROPOSAL

COPIES” (and, if appropriate, a third envelope marked 
“ALTERNATIVE PROPOSAL”) shall be enclosed in a separate sealed 
outer envelope for submission to the Purchaser.

22.4. The inner and outer envelopes shall:

(a) 
bear the name and address of the Proposer;

(b) 
be addressed to the Purchaser in accordance with ITP 23.1;

Section I – Instructions to Proposers (ITP)   
26

Official Use Only

(c) 
bear the specific identification of this request for 
proposals process indicated in accordance with ITP 1.1; 
and

(d) 
bear a warning not to open before the time and date for 
Proposal opening.

22.5. If all envelopes are not sealed and marked as required, the

Purchaser will assume no responsibility for the misplacement or 
premature opening of the Proposal.

23. Deadline for

Submission of 
Proposals

23.1. Proposals must be received by the Purchaser at the address and no

later than the date and time indicated in the PDS. When so 
specified in the PDS, Proposers shall have the option of submitting 
their Proposals electronically. Proposers submitting Proposals 
electronically shall follow the electronic Proposal submission 
procedures specified in the PDS.

23.2. The Purchaser may, at its discretion, extend this deadline for

submission of Proposals by amending the request for proposals 
documents in accordance with ITP 8, in which case all rights and 
obligations of the Purchaser and Proposers will thereafter be 
subject to the deadline as extended.

24. Late Proposals 
24.1. The Purchaser shall not consider any Proposal that arrives after the

deadline for submission of Proposals, in accordance with ITP 23.  
Any Proposal received by the Purchaser after the deadline for 
submission of Proposals shall be declared late, rejected, and 
returned unopened to the Proposer.

25. Withdrawal,

Substitution, and 
Modification of 
Proposals

25.1. A Proposer may withdraw, substitute, or modify its Proposal after

it has been submitted by sending a written notice, duly signed by 
an authorized representative, and shall include a copy of the 
authorization in accordance with ITP 21.3, (except that withdrawal 
notices do not require copies). The corresponding substitution or 
modification of the Proposal must accompany the respective 
written notice.  All notices must be:

(a) 
prepared and submitted in accordance with ITP 21 and ITP 
22 (except that withdrawals notices do not require copies), 
and in addition, the respective envelopes shall be clearly 
marked 
“WITHDRAWAL,” 
“SUBSTITUTION,” 
“MODIFICATION;” and

(b) 
received by the Purchaser prior to the deadline prescribed for 
submission of Proposals, in accordance with ITP 23.

Section I – Instructions to Proposers (ITP)   
27

Official Use Only

25.2. Proposals requested to be withdrawn in accordance with ITP 25.1

shall be returned unopened to the Proposers.

No Proposal may be withdrawn, substituted, or modified in the 
interval between the deadline for submission of Proposals and the 
date of expiry of the Proposal validity specified by the Proposer 
on the Letter of Proposal or any extended date thereof. 
E.   PUBLIC OPENING OF TECHNICAL PARTS OF PROPOSALS

26. Public Opening

of Technical 
Parts of 
Proposals

26.1. Except as in the cases specified in ITP 24 and ITP 25.2, the

Purchaser shall conduct the Proposal opening in public, in the 
presence of Proposers` designated representatives and anyone 
who chooses to attend, and at the address, date and time specified 
in the PDS. Any specific electronic Proposal opening procedures 
required if electronic submission of proposals is permitted in 
accordance with ITP 23.1, shall be as specified in the PDS.

26.2. First, envelopes marked “Withdrawal” shall be opened and read

out and the envelope with the corresponding Proposal shall not be 
opened but returned to the Proposer.  No Proposal withdrawal 
shall be permitted unless the corresponding withdrawal notice 
contains a valid authorization to request the withdrawal and is read 
out at Proposal opening.

26.3. Next, envelopes marked “Substitution” shall be opened and read

out and exchanged with the corresponding Proposal being 
substituted, and the substituted Proposal shall not be opened, but 
returned to the Proposer. No Proposal substitution shall be 
permitted unless the corresponding substitution notice contains a 
valid authorization to request the substitution and is read out at 
Proposal opening.

26.4. Envelopes marked “Modification” shall be opened and read out

with the corresponding Proposal. No Proposal modification shall 
be permitted unless the corresponding modification notice 
contains a valid authorization to request the modification and is 
read out at Proposal opening. Only Proposals that are opened and 
read out at Proposal opening shall be considered further.

26.5. Next, all other envelopes marked “Technical Part” shall be opened

one at a time. All envelopes marked “Second Envelope: Financial 
Part” shall remain sealed and kept by the Purchaser in safe custody 
until they are opened at a later public opening, following the 
evaluation of the Technical Part parts of the Proposals. On 
opening the envelopes marked “Technical Part” the Purchaser 
shall read out: the name of the Proposer, the presence or the 
absence of a Proposal Security, or Proposal-Securing Declaration,

Section I – Instructions to Proposers (ITP)   
28

Official Use Only

if required, and whether there is a modification; and Alternative 
Proposal - Technical Part; and any other details as the Purchaser 
may consider appropriate.

26.6. Only Technical Parts of Proposals and Alternative Proposal -

Technical Parts that are read out at Proposal opening shall be 
considered further for evaluation. The Letter of Proposal- 
Technical Part and the separate sealed envelope marked “Second 
Envelope: Financial Part” are to be initialed by representatives of 
the Purchaser attending Proposal opening in the manner specified 
in the PDS.

26.7. The Purchaser shall neither discuss the merits of any Proposal nor

reject any Proposal (except for late Proposals, in accordance with 
ITP 24.1).

26.8. The Purchaser shall prepare a record of the Proposal opening that

shall include, as a minimum:

(a) 
the name of the Proposer and whether there is a withdrawal, 
substitution, or modification;

(b) 
any alternative Proposals; and

(c) 
the presence or absence of a Proposal Security or a 
Proposal-Securing Declaration.

26.9. The Proposers’ representatives who are present shall be requested

to sign the record.  The omission of a Proposer’s signature on the 
record shall not invalidate the contents and effect of the record.  A 
copy of the record shall be distributed to all Proposers. 
F. EVALUATION OF PROPOSALS- GENERAL PROVISIONS

27. Confidentiality 
27.1. Information relating to the evaluation of the Technical Part shall

not be disclosed to Proposers or any other persons not officially 
concerned with the procurement process until the notification of 
evaluation of the Technical Part in accordance with ITP 33. 
Information relating to the evaluation of Financial Part, the 
evaluation of combined Technical Part and Financial Part, and 
recommendation of contract award shall not be disclosed to 
Proposers or any other persons not officially concerned with the 
RFP process until the Notification of Intention to Award the 
Contract is transmitted to Proposers in accordance with ITP 
42ProposerProposer.

27.2. Any effort by a Proposer to influence the Purchaser in the

evaluation of the Proposals or Contract award decisions may result 
in the rejection of its Proposal.

Section I – Instructions to Proposers (ITP)   
29

Official Use Only

27.3. Notwithstanding ITP 27.2, from the time of Proposal opening to

the time of Contract award, if any Proposer wishes to contact the 
Purchaser on any matter related to the procurement process, it 
should do so in writing.

28. Clarification of

Proposals

28.1. To assist in the examination, evaluation, and comparison of the

Proposals, and qualification of the Proposers, the Purchaser may, 
at its discretion, ask any Proposer for a clarification of its 
Proposal.  Any clarification submitted by a Proposer that is not in 
response to a request by the Purchaser shall not be considered.  
The Purchaser’s request for clarification and the response shall be 
in writing.  No change in the prices or substance of the Proposal 
shall be sought, offered, or permitted, except to confirm the 
correction of arithmetic errors discovered by the Purchaser in the 
evaluation of the Proposals, in accordance with ITP 35.

28.2. If a Proposer does not provide clarifications of its Proposal by the

date and time set in the Purchaser’s request for clarification, its 
Proposal may be rejected.

29. Deviations,

Reservations, and 
Omissions

29.1. During the evaluation of Proposals, the following definitions

apply:

(a)  
“Deviation” is a departure from the requirements specified 
in the request for proposals document;

(b)  
“Reservation” is the setting of limiting conditions or 
withholding from complete acceptance of the requirements 
specified in the request for proposals document; and

(c)  
“Omission” is the failure to submit part or all of the 
information or documentation required in the request for 
proposals document.

29.2. Provided that a Proposal is substantially responsive, the Purchaser

may waive any nonmaterial nonconformities in the Proposal.

Provided that a Proposal is substantially responsive, the Purchaser 
may request that the Proposer submit the necessary information or 
documentation, within a reasonable period of time, to rectify 
nonmaterial nonconformities in the Proposal related to 
documentation 
requirements. 
Requesting 
information 
or 
documentation on such nonconformities shall not be related to any 
aspect of the price of the Proposal. Failure of the Proposer to 
comply with the request may result in the rejection of its Proposal.

Section I – Instructions to Proposers (ITP)   
30

Official Use Only

## G. EVALUATION OF TECHNICAL PART OF PROPOSALS

30. Determination of

Responsiveness

30.1. The Purchaser’s determination of the Technical Part’s

responsiveness shall be based on the contents of the Proposal, as 
specified in ITP 11.

30.2. Preliminary examination of the Technical Part shall be carried out

to identify proposals that are incomplete, invalid or substantially 
nonresponsive to the requirements of the request for proposals 
documents. A substantially responsive Proposal is one that 
materially confirms to the requirements of the request for 
proposals document without material deviation, reservation, or 
omission. A material deviation, reservation, or omission is one 
that,

(a) if accepted, would:

(i) affect in any substantial way the scope, quality, or

performance of the Works specified in the 
Contract; or

(ii) limit in any substantial way, inconsistent with the

request for proposals document, the Purchaser’s 
rights or the Proposer’s obligations under the 
proposed Contract;or

(iii)limit in any substantial way, inconsistent with the

request for proposals document, the Purchaser’s 
rights or the Proposer’s obligations under the 
proposed Contract; or

(b) if rectified, would unfairly affect the competitive position

of other Proposers presenting substantially responsive 
Proposals.

30.3. If the Technical Part is not substantially responsive to the

requirements of the request for proposals document, it shall be 
rejected by the Purchaser and may not subsequently be made 
responsive by correction of the material deviation, reservation, or 
omission.

31. Eligibility and

Qualifications of 
the Proposer

31.1. The Purchaser shall determine to its satisfaction whether the

Proposers that have been assessed to have submitted substantially 
responsive Proposals are eligible, and either continue to meet (if 
prequalification applies) or meet (if prequalification has not been 
carried out), the qualifying criteria specified in Section III, 
Evaluation and Qualification Criteria.

31.2. The determination shall be based upon an examination of the

documentary evidence of the Proposer’s eligibility and

Section I – Instructions to Proposers (ITP)   
31

Official Use Only

qualifications submitted by the Proposer, pursuant to ITP 15. The 
determination shall not take into consideration the qualifications 
of other firms such as the Proposer’s subsidiaries, parent entities, 
affiliates, subcontractors (other than Specialized Subcontractors if 
permitted in the request for proposals document), or any other 
firm.

31.3. Prior to Contract award, the Purchaser will verify that the

successful Proposer (including each member of a JV) is not 
disqualified by the Bank due to noncompliance with contractual 
SEA/SH prevention and response obligations. The Purchaser will 
conduct the same verification for each subcontractor proposed by 
the successful Proposer. If any proposed subcontractor does not 
meet the requirement, the Purchaser will require the Proposer to 
propose a replacement subcontractor.

31.4. Only substantially responsive Proposals submitted by eligible and

qualified Proposers shall proceed to the detailed technical 
evaluation specified in ITP 32.

31.5. The Purchaser’s evaluation of Technical Part will be carried out

as specified in Section III, Evaluation and Qualification Criteria.

32. Detailed

Evaluation of 
Technical Part

32.1. The scores and weightings to be given to Rated Criteria (including

technical and non-price factors and sub factors) are specified in 
the PDS.

## H. NOTIFICATION OF EVALUATION OF TECHNICAL PARTS

## AND PUBLIC OPENING OF FINANCIAL PARTS

33. Notification of

Evaluation of 
Technical Parts 
and Public 
Opening of 
Financial Parts

33.1. Following the completion of the evaluation of the Technical Parts

of the Proposals, the Purchaser shall notify in writing those 
Proposers whose Proposals were considered substantially non-
responsive to the request for proposals document or failed to meet 
the eligibility and qualification requirements, advising them of the 
following information:

(a) the grounds on which their Technical Part of Proposal failed

to meet the requirements of the request for proposals 
document;

(b) their envelopes marked “SECOND ENVELOPE: FINANCIAL

PART” will be returned to them unopened after the 
completion of the selection process and the signing of the 
Contract; and

Section I – Instructions to Proposers (ITP)   
32

Official Use Only

(c) Option 1: when BAFO or negotiations is not to be applied

notify them of the date, time and location of the public 
opening of the envelopes marked ‘Financial Part”, or;

Option 2:  when BAFO or negotiations apply as specified 
in the PDS, notify them that: (i) the envelopes marked 
‘Financial Part’ will not be opened in public, but in the 
presence of a probity auditor appointed by the Purchaser, 
and that (ii) the announcement of the names of the Proposers 
whose Financial Parts will be opened and the total Proposal 
prices will be deferred to the time that the Notification of 
Intention to Award the contract is issued.

33.2. The Purchaser shall, simultaneously, notify in writing those

Proposers whose Technical Part have been evaluated as 
substantially responsive to the request for proposals document and 
met the eligibility and qualification requirements, advising them 
of the following information:

33.3. their Proposal has been evaluated as substantially responsive to

the request for proposals document and met the eligibility and 
qualification requirements;

33.4. Option 1: when BAFO or negotiations is not to be applied notify

them of the date, time and location of the public opening of the 
envelopes marked ‘Financial Part”, or;

Option 2:  when BAFO or negotiations apply as specified in the 
PDS, notify them that: (i) the envelopes marked ‘Financial Part’ 
will not be opened in public, but in the presence of a probity auditor 
appointed by the Purchaser, and that (ii) the announcement of the 
names of the Proposers whose Financial Parts will be opened and 
the total Proposal prices will be deferred to the time that the 
Notification of Intention to Award the contract is issued.

33.5. When BAFO or negotiations do not apply as specified in the PDS,

the Financial Part of the Proposal shall be opened publicly in the 
presence of Proposers’ designated representatives and anyone 
who chooses to attend.

33.6. The opening date shall be not less than ten (10) Business Days

from the date of notification of the results of the technical 
evaluation, specified in ITP 33.1 and 33.2. However, if the 
Purchaser receives a complaint on the results of the technical 
evaluation within the ten (10) Business Days, the opening date 
shall be subject to ITP 50.1.

Section I – Instructions to Proposers (ITP)   
33

Official Use Only

33.7. At this public opening, the Financial Parts will be opened by the

Purchaser in the presence of Proposers, or their designated 
representatives and anyone else who chooses to attend. Proposers 
who met the eligibility and qualification requirements and whose 
Proposals were evaluated as substantially responsive will have 
their envelopes marked “SECOND ENVELOPE: FINANCIAL PART” 
opened at the second public opening. Each of these envelopes 
marked “SECOND ENVELOPE: FINANCIAL PART” shall be inspected 
to confirm that they have remained sealed and unopened. These 
envelopes shall then be opened by the Purchaser. The Purchaser 
shall read out the names of each Proposer, the technical score and 
the total Proposal prices, per lot (contract) if applicable, including 
any discounts and Alternative Proposal - Financial Part, and any 
other details as the Purchaser may consider appropriate.

33.8. Only envelopes of Financial Part of Proposals, Financial Parts of

Alternative Proposals and discounts that are opened and read out 
at Proposal opening shall be considered further for evaluation. The 
Letter of Proposal – Financial Part and the Price Schedules are to 
be initialed by a representative of the Purchaser attending the 
Proposal opening in the manner specified in the PDS.

33.9. The Purchaser shall neither discuss the merits of any Proposal nor

reject any envelopes marked “SECOND ENVELOPE: FINANCIAL 
PART” at this public opening.

33.10. The Purchaser shall prepare a record of the Financial Part of the

Proposal opening that shall include, as a minimum: (a) the name 
of the Proposer whose Financial Part was opened; (b) the Proposal 
price, per lot (contract) if applicable, including any discounts; and 
(c) if applicable, any Alternative Proposal – Financial Part.

33.11. The Proposers whose envelopes marked “SECOND ENVELOPE:

FINANCIAL PART” have been opened or their representatives who 
are present shall be requested to sign the record. The omission of 
a Proposer’s signature on the record shall not invalidate the 
contents and effect of the record. A copy of the record shall be 
distributed to all Proposers.

33.12. When, as specified in the PDS, BAFO or negotiations apply the

Financial Parts will not be opened in public and will be opened in 
the presence of a probity auditor appointed by the Purchaser.

33.13. At the opening each of the envelopes marked “Financial Part”

shall be inspected to confirm that they have remained sealed and 
unopened. These envelopes shall then be opened by the Purchaser. 
The Purchaser shall record the names of each Proposer, and the 
total Proposal prices and any other details as the Purchaser may 
consider appropriate. The Letter of Proposal - Financial Part and

Section I – Instructions to Proposers (ITP)   
34

Official Use Only

the Price Schedules are to be initialed by a representative of the 
Purchaser attending the opening and by the probity auditor.

33.14. The Purchaser shall prepare a record of the opening of the

Financial Part envelopes that shall include, as a minimum:

(a) the name of the Proposers whose Financial Part was opened;

(b) the Proposal prices including any discounts. and

(c) The Probity Auditor’s report of the opening of the Financial

Part.

33.15.  The probity auditor shall sign the record. The contents of the

envelopes marked ‘Financial Part’ and the record of the opening 
shall be kept in safe custody by the Purchaser and not disclosed to 
anyone until the time of the transmission of the Notification of 
Intention to Award the contract. 
I. EVALUATION OF FINANCIAL PART OF PROPOSALS

34. Adjustments for

Non-material 
Noconformities

34.1. Provided that a Proposal is substantially responsive, the Purchaser

shall rectify quantifiable nonmaterial nonconformities related to 
the Proposal Price. To this effect, the Proposal Price shall be 
adjusted, for comparison purposes only, to reflect the price of a 
missing or non-conforming item or component by adding the 
average price of the item or component quoted by substantially 
responsive Proposers.  If the price of the item or component cannot 
be derived from the price of other substantially responsive 
Proposers, the Purchaser shall use its best estimate.

35. Correction of

Arithmetic 
Errors

35.1. In evaluating the Financial Part of each Proposal, the Purchaser

shall correct arithmetical errors on the following basis:

(a) 
where there are errors between the total of the amounts given 
under the column for the price breakdown and the amount 
given under the Total Price, the former shall prevail and the 
latter will be corrected accordingly;

(b) 
where there are errors between the total of the amounts of 
Schedule Nos. 1 to 5 and the amount given in Schedule No. 
6 (Grand Summary), the former shall prevail and the latter 
will be corrected accordingly; and

(c) 
if there is a discrepancy between words and figures, the 
amount in words shall prevail, unless the amount expressed 
in words is related to an arithmetic error, in which case the 
amount in figures shall prevail subject to (a) and (b) above.

Section I – Instructions to Proposers (ITP)   
35

Official Use Only

35.2. Proposers shall be requested to accept correction of arithmetical

errors. Failure to accept the correction in accordance with ITP 
35.1, shall result in the rejection of the Proposal.

36. Evaluation of

Proposals  
Financial Part

36.1. To evaluate the Financial Part, the Purchaser shall consider the

following:

(a) the Proposal price, excluding provisional sums and the provision,

if any, for contingencies in the Price Schedules;

(b) price adjustment for correction of arithmetic errors in accordance

with ITP 35.1;

(c) price adjustment due to discounts offered in accordance with ITP

26;

(d) price adjustment due to quantifiable nonmaterial nonconformities

in accordance with ITP 34.1;

(e) converting the amount resulting from applying (a) to (c) above, if

relevant, to a single currency in accordance with ITP 36.2; and

(f) the evaluation factors indicated in the PDS and detailed in Section

III, Evaluation and Qualification Criteria.

36.2. For evaluation and comparison purposes, the currency(ies) of the

Proposal shall be converted into a single currency as specified in 
the PDS.

36.3. No margin of domestic preference shall apply.

36.4. If price adjustment is allowed in accordance with ITP 17.7, the

estimated effect of the price adjustment provisions of the 
Conditions of Contract, applied over the period of execution of the 
Contract, shall not be taken into account in Proposal evaluation.

36.5. If this request for proposals document allows Proposers to quote

separate prices for different lots (contracts), each lot will be 
evaluated separately to determine the Most Advantageous 
Proposal using the methodology specified in Section III, 
Evaluation and Qualification Criteria. Discounts that are 
conditional on the award of more than one lotor slice shall not be 
considered for Proposal evaluation.

36.6. The Purchaser will evaluate and compare the Proposals.  The

evaluation will be performed assuming either that:

Section I – Instructions to Proposers (ITP)   
36

Official Use Only

(a)  the Contract will be awarded to the Most Advantageous

Proposal for the entire Information System; or

(b)  if specified in the PDS, Contracts will be awarded to the

Proposers for each individual Subsystem, lot, or slice defined 
in the Technical Requirements whose Proposals result in the 
Most Advantageous Proposal/Proposals for the entire 
System.

In the latter case, discounts that are conditional on the award of 
more than one Subsystem, lot, or slice may be offered in 
Proposals.  Such discounts will be considered in the evaluation of 
Proposals as specified in the PDS.

37. Abnormally Low

Proposals

37.1. An Abnormally Low Proposal is one where the Proposal price in

combination with other constituent elements of the Proposal 
appears unreasonably low to the extent that the Proposal price 
raises material concerns as to the capability of the Proposer to 
perform the Contract for the offered Proposal Price.

37.2. In the event of identification of a potentially Abnormally Low

Proposal, the Purchaser shall seek written clarifications from the 
Proposer, including detailed price analyses of its Proposal price in 
relation to the subject matter of the contract, scope, proposed 
methodology, schedule, allocation of risks and responsibilities and 
any other requirements of the request for proposals document.

37.3. After evaluation of the price analyses, in the event that the

Purchaser determines that the Proposer has failed to demonstrate 
its capability to perform the Contract for the offered Proposal 
Price, the Purchaser shall reject the Proposal.

38. Unbalanced or

Front Loaded 
Proposals

38.1. If the Proposal that is evaluated as the lowest evaluated cost is, in

the Purchaser’s opinion, seriously unbalanced or front loaded the 
Purchaser may require the Proposer to provide written 
clarifications. Clarifications may include detailed price analyses 
to demonstrate the consistency of the Proposal prices with the 
scope 
of 
information 
systems, 
installations, 
proposed 
methodology, schedule and any other requirements of the request 
for proposals document.

38.2. After the evaluation of the information and detailed price analyses

presented by the Proposer, the Purchaser may:

(a) accept the Proposal; or

Section I – Instructions to Proposers (ITP)   
37

Official Use Only

(b) if appropriate, require that the total amount of the Performance

Security be increased, at the expense of the Proposer, to a level 
not exceeding twenty percent (20%) of the Contract Price; or

(c) reject the Proposal.

J. EVALUATION OF COMBINED TECHNICAL AND FINANCIAL

## PARTS, MOST ADVANTAGEOUS PROPOSAL AND

## NOTIFICATION OF INTENTION TO AWARD

39. Evaluation of

combined 
Technical and 
Financial Parts, 
Most 
Advantageous 
Proposal

39.1. The Purchaser’s evaluation of responsive Proposals will take into

account technical factors, in addition to cost factors in accordance 
with Section III Evaluation and Qualification Criteria. The weight 
to be assigned for the Technical factors and cost is  specified in 
the PDS. The Purchaser will rank the Proposals based on the 
evaluated Proposal score (B).

39.2. Best and Final Offer (BAFO): After completion of the combined

technical and financial evaluation of proposals, If specified in the 
PDS, the Purchaser may invite those Proposers to submit their 
BAFOs. The procedure for submitting BAFOs will be specified in 
the PDS. BAFO is a final opportunity for Proposers to improve 
their Proposals without changing the specified business function 
and performance requirements in accordance with the invitation 
to Submit Second Stage Combined Technical and Financial 
Proposals, Proposers are not obliged to submit a BAFO. Where 
BAFO is used there will be no negotiation after BAFO.

39.3. BAFO will apply a two envelope procurement process. The

submission of BAFOs, opening of the Technical Parts and 
Financial Parts and the evaluation of Proposals will follow the 
procedures described for the Technical, Financial and Combined 
evaluation above, as appropriate.

39.4. The Purchaser shall determine the Most Advantageous Proposal.

The Most Advantageous Proposal is the Proposal of the Proposer 
that meets the Qualification Criteria and whose Proposal has been 
determined to be substantially responsive to the request for 
proposals document and is the Proposal with the highest combined 
technical and financial score.

39.5. If specified in the PDS, the Purchaser may conduct negotiations

following the evaluation of the proposals and before the final

Section I – Instructions to Proposers (ITP)   
38

Official Use Only

contract award. The procedure of the negotiations will be specified 
in the PDS.

39.6. Negotiations shall be held in the presence of probity auditor

appointed by the Purchaser.

39.7. Negotiations may address any aspect of the contract so long as

they do not materially change the specified business function and 
performance requirements.

39.8. The Purchaser may negotiate first with the Proposer that has the

Most Advantageous Proposal. If the negotiations are unsuccessful 
the Purchaser may negotiate with the Proposer that has the next 
best Most Advantageous Proposal, and so on down the list until a 
successful negotiated outcome is achieved.

39.9. Unless otherwise specified in the PDS, the Purchaser will NOT

carry out tests prior to Contract award, to determine that the 
performance or functionality of the Information System offered 
meets those stated in the Technical Requirements. However, if so 
specified in the PDS the Purchaser may carry out such tests as 
detailed in the PDS.

39.10. Proposer.

39.11. Prior to Contract award, the Purchaser may carry out visits or

interviews with the Proposer’s clients referenced in its Proposal 
and site inspections.

39.12. The capabilities of the manufacturers and subcontractors proposed

by the Proposer that is determined to have offered the Most 
Advantageous Proposal for identified major items of supply or 
services will also be evaluated for acceptability in accordance with 
Section III, Evaluation and Qualification Criteria.  Their 
participation should be confirmed with a letter of intent between 
the parties, as needed.  Should a manufacturer or subcontractor be 
determined to be unacceptable, the Proposal will not be rejected, 
but the Proposer will be required to substitute an acceptable 
manufacturer or subcontractor without any change to the Proposal 
price. Prior to signing the Contract, the corresponding Appendix 
to the Contract Agreement shall be completed, listing the 
approved manufacturers or subcontractors for each item 
concerned.

40. Purchaser’s

Right to Accept 
Any Proposal, 
and to Reject 
Any or All 
Proposals

40.1. The Purchaser reserves the right to accept or reject any Proposal,

and to annul the procurement process and reject all Proposals at 
any time prior to contract award, without thereby incurring any 
liability to Proposers. In case of annulment, all Proposals 
submitted and specifically, Proposal securities, shall be promptly 
returned to the Proposers.

Section I – Instructions to Proposers (ITP)   
39

Official Use Only

41. Standstill Period 
41.1. The Contract shall not be awarded earlier than the expiry of the

Standstill Period. The Standstill Period shall be ten (10) Business 
Days unless extended in accordance with ITP 46. The Standstill 
Period commences the day after the date the Purchaser has 
transmitted to each Proposer the Notification of Intention to 
Award the Contract. Where only one Proposal is submitted, or if 
this contract is in response to an emergency situation recognized 
by the Bank, the Standstill Period shall not apply.

42. Notification of

Intention to 
Award

42.1. The Purchaser shall send to each Proposer the Notification of

Intention to Award the Contract to the successful Proposer. The 
Notification of Intention to Award shall contain, at a minimum, 
the following information:

(a) 
the name and address of the Proposer submitting the 
successful Proposal;

(b) 
the Contract price of the successful Proposal;

(c) 
the total combined score of the successful Proposal;

(d) 
the names of all Proposers who submitted Proposals, and 
their Proposal prices as readout and as evaluated prices 
and technical scores;

(e) 
a statement of the reason(s) the Proposal (of the 
unsuccessful Proposer to whom the notification is 
addressed) was unsuccessful;

(f) 
the expiry date of the Standstill Period; and

(g) 
instructions on how to request a debriefing or submit a 
complaint during the standstill period;

## K. AWARD OF CONTRACT

43. Award Criteria 
43.1. Subject to ITP 40, the Purchaser shall award the Contract to the

successful Proposer. This is the Proposer whose Proposal has 
been determined to be the Most Advantageous Proposal..

Proposer.

44. Purchaser’s Right

to Vary 
Quantities at 
Time of Award

44.1. The Purchaser reserves the right at the time of Contract award

to increase or decrease, by the percentage(s) for items as 
indicated in the PDS.

Section I – Instructions to Proposers (ITP)   
40

Official Use Only

45. Notification of

Award

45.1. Prior to the date of expiry of the Proposal validity and upon

expiry of the Standstill Period, specified in ITP 41.1 or any 
extension thereof, and, upon satisfactorily addressing any 
complaint that has been filed within the Standstill Period, the 
Purchaser shall notify the successful Proposer, in writing, that 
its Proposal has been accepted. The notification letter 
(hereinafter and in the Contract Forms called the “Letter of 
Acceptance”) shall specify the sum that the Purchaser will pay 
the Supplier in consideration of the execution of the Contract 
(hereinafter and in the Conditions of Contract and Contract 
Forms called “the Contract Price”).

45.2. Within ten (10) Business days after the date of transmission of

the Letter of Acceptance, the Purchaser shall publish the 
Contract Award Notice which shall contain, at a minimum, the 
following information:

(a) 
name and address of the Purchaser;

(b) 
name and reference number of the contract being 
awarded, and the selection method used;

(c) 
names of all Proposers that submitted Proposals, and 
their Proposal prices as read out at Proposal opening, and 
as evaluated;

(d) 
name of Proposers whose Proposals were rejected and 
the reasons for their rejection;

(e) 
the name of the successful Proposer, the final total 
contract price, the contract duration and a summary of its 
scope; and

(f) 
successful Proposer’s Beneficial Ownership Disclosure 
Form.

45.3. The Contract Award Notice shall be published on the

Purchaser’s website with free access if available, or in at least 
one newspaper of national circulation in the Purchaser’s 
Country, or in the official gazette.

45.4. Until a formal contract is prepared and executed, the

Notification of Award shall constitute a binding Contract.

46. Debriefing by the

Purchaser

46.1. On receipt of the Purchaser’s Notification of Intention to

Award referred to in ITP 42, an unsuccessful Proposer has 
three (3) Business Days to make a written request to the 
Purchaser for a debriefing. The Purchaser shall provide a 
debriefing to all unsuccessful Proposers whose request is 
received within this deadline.

Section I – Instructions to Proposers (ITP)   
41

Official Use Only

46.2. Where a request for debriefing is received within the deadline,

the Purchaser shall provide a debriefing within five (5) 
Business Days, unless the Purchaser decides, for justifiable 
reasons, to provide the debriefing outside this timeframe. In 
that case, the standstill period shall automatically be extended 
until five (5) Business Days after such debriefing is provided.  
If more than one debriefing is so delayed, the standstill period 
shall not end earlier than five (5) Business Days after the last 
debriefing takes place. The Purchaser shall promptly inform, 
by the quickest means available, all Proposers of the extended 
standstill period.

46.3. Where a request for debriefing is received by the Purchaser

later than the three (3) Business Day deadline, the Purchaser 
should provide the debriefing as soon as practicable, and 
normally no later than fifteen (15) Business Days from the date 
of publication of Public Notice of Award of contract. Requests 
for debriefing received outside the three (3)-day deadline shall 
not lead to extension of the standstill period.

46.4. Debriefings of unsuccessful Proposers may be done in writing

or verbally. The Proposer shall bear their own costs of 
attending such a debriefing meeting.

47. Signing of

Contract

47.1. The Purchaser shall send to the successful Proposer the Letter

of Acceptance including the Contract Agreement, and a request 
to submit the Beneficial Ownership Disclosure Form providing 
additional information on its beneficial ownership. The 
Beneficial Ownership Disclosure Form shall be submitted 
within eight (8) Business Days of receiving this request.

47.2. The successful Proposer shall sign, date and return to the

Purchaser, the Contract Agreement within twenty-eight (28) 
days of its receipt.

47.3. Notwithstanding ITP 47.2 above, in case signing of the

Contract Agreement is prevented by any export restrictions 
attributable to the Purchaser, to the country of the Purchaser, 
or to the use of the Information System to be supplied, where 
such export restrictions arise from trade regulations from a 
country supplying those Information System, the Proposer 
shall not be bound by its Proposal, always provided, however, 
that the Proposer can demonstrate to the satisfaction of the 
Purchaser and of the Bank that signing of the Contract 
Agreement has not been prevented by any lack of diligence on 
the part of the Proposer in completing any formalities, 
including applying for permits, authorizations and licenses

Section I – Instructions to Proposers (ITP)   
42

Official Use Only

necessary for the export of the Information System under the 
terms of the Contract.

48. Performance

Security

48.1. Within twenty-eight (28) days of the receipt of the Letter of

Acceptance from the Purchaser, the successful Proposer shall 
furnish the performance security in accordance with the 
General Conditions, subject to ITP 38.2 (b), using for that 
purpose the Performance Security Form included in Section X, 
Contract Forms, or another form acceptable to the Purchaser.  
If the Performance Security furnished by the successful 
Proposer is in the form of a bond, it shall be issued by a bonding 
or insurance company that has been determined by the 
successful Proposer to be acceptable to the Purchaser.  A 
foreign institution providing a Performance Security shall have 
a correspondent financial institution located in the Purchaser’s 
Country.

48.2. Failure of the successful Proposer to submit the above-

mentioned Performance Security or sign the Contract shall 
constitute sufficient grounds for the annulment of the award 
and forfeiture of the Proposal Security.  In that event the 
Purchaser may award the Contract to the Proposer offering the 
next Most Advantageous Proposal.

49. Adjudicator 
49.1. Unless the PDS states otherwise, the Purchaser proposes that

the person named in the PDS be appointed as Adjudicator 
under the Contract to assume the role of informal Contract 
dispute mediator, as described in GCC Clause 43.1.  In this 
case, a résumé of the named person is attached to the PDS.  The 
proposed hourly fee for the Adjudicator is specified in the PDS.  
The expenses that would be considered reimbursable to the 
Adjudicator are also specified in the PDS.  If a Proposer does 
not accept the Adjudicator proposed by the Purchaser, it should 
state its non-acceptance in its Proposal Form and make a 
counterproposal of an Adjudicator and an hourly fee, attaching 
a résumé of the alternative.  If the successful Proposer and the 
Adjudicator nominated in the PDS happen to be from the same 
country, and this is not the country of the Purchaser too, the 
Purchaser reserves the right to cancel the Adjudicator 
nominated in the PDS and propose a new one.  If by the day 
the Contract is signed, the Purchaser and the successful 
Proposer have not agreed on the appointment of the 
Adjudicator, the Adjudicator shall be appointed, at the request 
of either party, by the Appointing Authority specified in the 
SCC clause relating to GCC Clause 43.1.4, or if no Appointing

Section I – Instructions to Proposers (ITP)   
43

Official Use Only

Authority is specified there, the Contract will be implemented 
without an Adjudicator.

50. Procurement

Related 
Complaint

50.1. The procedures for making a Procurement-related Complaint

are as specified in the PDS.

Section II – Proposal Data Sheet (PDS)    
44

Official Use Only

## SECTION II - PROPOSAL DATA SHEET (PDS)

The following specific data for the Information System to be procured shall complement, 
supplement, or amend the provisions in the Instructions to Proposers (ITP). Whenever there is a 
conflict, the provisions in the PDS shall prevail over those in ITP.

ITP 
Reference 
A. General

ITP 1.1 
The reference number of the Request for Proposals is: ZM-SZ-502375-
CS-QCBS

The Purchaser is: Smart Zambia Institute

The name of the RFP is: Design, Reengineering, Development, and 
Deployment of E-Services and Integration with the Government 
Digital Ecosystem.

The Purchaser shall not accept Proposal for multiple lots under this 
request for proposals document.

The lots are: “Not applicable”

ITP 1.3 (a) 
Electronic Procurement shall not be applicable to this procurement.

ITP 2.1 
The Borrower is: Government of the Republic of Zambia and 
implemented by Smart Zambia Institute

Loan or Financing Agreement amount: US$ 100 million

The name of the Project is: Digital Zambia Acceleration Project 
(DZAP)

ITP 4.1  
Maximum number of members in the JV shall be: Not more than 3 
(three).

ITP 4.5 
A list of debarred firms and individuals is available on the Bank’s 
external website: http://www.worldbank.org/debarr.

### B.  Request for proposals Document

ITP 7.1 
For Clarification of Bid purposes only, the Purchaser’s address is:

The Head - Procurement and Supplies Unit

ICCC Office Suite, 1st Floor,

Office of the President, E-Government Division,

Section II – Proposal Data Sheet (PDS)    
45

Official Use Only

SMART Zambia Institute,

Corner of Nationalist Road and Independence Avenue

P.O. Box 31998,

Lusaka, ZAMBIA.

City: Lusaka

ZIP Code:10101

Country: Zambia

Telephone: +260-211-254478, 253438,

253652, 254599, 254657

E-mail: dzap_procurements@szi.gov.zm

Requests for clarification in writing should be received by the Purchaser 
no later than: Fourteen (14) Days before Bid closing/Opening date

ITP 7.1  
Web page for additional publication of clarifications is: www.szi.gov.zm

ITP 7.4 
A Pre-Proposal meeting shall not take place

### C.  Preparation of Proposals

ITP 10.1 
The language of the Proposal is English

All correspondence exchange shall be in English language.

ITP 11.2 (j) 
The Proposer shall submit with its Technical Proposal the following 
documents:

(a) Technical Report

Technical report of the solutions proposed by the proposers for all 
systems and installations covered by the contract. The report may 
include 
architectural 
diagrams 
and 
schematics, 
technical 
specifications, and other supporting technical documents that allow for 
the assessment of the overall effectiveness of the proposed solutions 
for each system.

(b) Elaborated Maintenance and Support

Comprehensive description of the support and services to be provided 
during both the warranty and post-warranty periods, including how 
these services will ensure compliance with the agreed Service Level 
Agreements (SLAs).

(c) Training and Documentation

Section II – Proposal Data Sheet (PDS)    
46

Official Use Only

A comprehensive description of the training program, methodology 
documentation strategy and executed outcomes of the training should 
be provided for the proposed information system. This document must 
clearly demonstrate how the proposer will ensure that end users, 
administrators, and technical staff are fully equipped to operate, 
maintain, and support the system effectively.

(d) Methodology and Detailed Project Schedule

This section must provide a clear and structured explanation of the 
proposed methodology for the execution of the project, along with a 
detailed project schedule. The proposer should demonstrate a thorough 
understanding of the project scope, objectives, and constraints, and 
present a realistic and well-organized plan for delivering the solution.

(e) Cyber 
security 
risks, 
management 
strategies 
and 
implementation plans

This document must outline the proposer’s comprehensive approach 
to ensuring the security, integrity, and resilience of the proposed 
information system. The proposer should demonstrate a clear 
understanding 
of 
cybersecurity 
best 
practices, 
regulatory 
requirements, and threat landscapes relevant to the system’s 
operational context.

The Proposer shall submit method statement, management strategies 
and implementation plan and innovations to manage cyber security 
risks.

(f) Code of Conduct for Supplier’s Personnel

The Proposer shall submit its Code of Conduct that will apply to the 
Supplier’s Personnel (as defined in GCC Clause 1.1) employed in the 
execution of the Contract at the Project Site/s to ensure compliance with 
the Supplier’s Environmental and/or social obligations under the 
Contract, as applicable. The Proposer shall use for this purpose the Code 
of Conduct form provided in Section IV.  No substantial modifications 
shall be made to this form, except that the Proposer may introduce 
additional requirements, including as necessary to take into account 
specific Contract issues/risks.

ITP 11.3(d) 
The Proposer shall submit the following additional documents in the 
Financial Part of its Proposal: None

ITP 13.1 
Alternative Proposals are permitted in accordance with ITP 13.4.

ITP 13.2 
Alternatives to the Time Schedule are not permitted.

ITP 13.4 
Alternative technical solutions shall not be permitted.

Section II – Proposal Data Sheet (PDS)    
47

Official Use Only

ITP 15.2 
Prequalification “has not” been undertaken.

ITP 16.2 (a) 
The Preliminary Project Plan must address the following topics:

(i) Project Organization and Management Sub-Plan, including

management authorities, responsibilities, and contacts, as well as 
task, time and resource-bound schedules (in GANTT format);

(ii) Implementation Sub-Plan;

(iii)Staffing Plan

(iv) Training Sub-Plan;

(v) Testing and Quality Assurance Sub-Plan;

(vi) Communication Plan

(vii) 
Change Management Plan

(viii) Warranty Defect Repair and Technical Support Service Sub-

Plan

ITP 16.3 
In the interest of effective integration, cost-effective technical support, 
and reduced re-training and staffing costs, Proposers shall offer the 
following items:

▪ E-Services No Code / Low Code Modeler 
▪ AI assisted form builder 
▪ An integrated ECM platform for capturing, collaborating,

archiving and analyzing data and documents. 
▪ Full project handover and technical enablement on the No Code

/ Low Code platform  
▪ REST APIs covering all required functionalities 
▪ Full-source code of all components.

ITP 17.2 
The Proposer must propose Recurrent Cost Items

ITP 17.2 
The Proposer MUST PROPOSE separate enforceable contracts for the 
Recurrent Cost Items not included in the main Contract.

They will NOT be included in the main contract.

ITP 17.5 
The Incoterms edition is: Incoterms 2020

ITP 17.5 (a) 
Named place of destination is: CIP Lusaka (Office of the President, E-
Government Division, SMART Zambia Institute, Corner of 
Nationalist Road and Independence Avenue)

ITP 17.6 
Named place of final destination (or Project site) is: Office of the 
President, E-Government Division, SMART Zambia Institute,

Section II – Proposal Data Sheet (PDS)    
48

Official Use Only

Corner of Nationalist Road and Independence Avenue Office of the 
President, E-Government Division, SMART Zambia Institute, 
Corner of Nationalist Road and Independence Avenue

ITP 17.8 
ITP 17.8 is modified as follows: There are no modifications to ITP 17.8

ITP 17.9 
The prices quoted by the Proposer shall not be subject to adjustment 
during the performance of the Contract.

ITP 18.1  
The Proposer is not required to quote in the currency of the Purchaser’s 
Country the portion of the Proposal price that corresponds to 
expenditures incurred in that currency.

ITP 19.1 
The Proposal shall be valid until: 120 days after the deadline of 
proposal submission date.

ITP 19.3 (a) 
The Proposal price shall be adjusted by the following factor(s): The local 
currency portion of the Contract price shall be adjusted by a factor 
reflecting relevant local annual inflation figures during the period of 
extension, and the foreign currency portion of the Contract price shall 
be adjusted by a factor reflecting the international inflation (in the 
country of the foreign currency) during the period of extension pro-
rated to the period of extension.

ITP 20.1

A Proposal-Securing Declaration shall be required.

ITP 20.3 (d) 
Other types of acceptable securities: None

ITP 20.9 
If the Proposer performs any of the actions prescribed in ITP 20.9 (a) or 
(b), the Purchaser will declare the Proposer ineligible to be awarded 
contracts by the Purchaser for a period of two (2) years starting from the 
date the Proposer performs any of the actions.

ITP 21.3 
The written confirmation of authorization to sign on behalf of the 
Proposer shall consist of:

i. Power of Attorney 
ii. Proposal submitted by an existing or intended JV shall include an

undertaking signed by all parties: 
• stating that all parties shall be jointly and severally liable and 
• nominating an authorized representative who shall have the 
authority to conduct all business for and on behalf of any and all 
the parties of JV during the bidding process and in the event the 
JV is awarded the contract during contract execution

### D.  Submission and Opening of Proposals

Section II – Proposal Data Sheet (PDS)    
49

Official Use Only

ITP 22.1 
In addition to the original hard copy of the Proposal, the number of 
copies is: Two (2).

1. Two (2) USB flash drives, with each USB flash drive containing

a complete set of the submitted Technical Part documents packed 
in the technical envelope with password protection.  
2. One (1) USB flash drive, with MS Excel version of the priced schedules

should be packed in the Financial Proposal Envelope Part with 
password protection.  
3. The electronic copies as indicated in ITP 22.1 (1) and (2) above

are for reference only. In case of difference between the electronic or 
soft and hard copies , the original hard copy shall prevail and is 
considered as the official copy

ITP 23.1  
For Proposal submission purposes only, the Purchaser’s address is:

Attention: Head Procurement and Supplies Unit 
Street Address: Corner of Nationalist Road and Independence 
Avenue  
Room/Floor: 1st Floor, ECC Building,  
City: Lusaka 
Postal code: 10101 
Country: Zambia

The deadline for Proposal submission is:

The Proposals must be submitted no later than:

Date: January 22, 2026

Time: 10:00 hours local time

ITP 23.1 
Proposers shall NOT have the option of submitting their Proposals 
electronically.

### E. Public Opening of Technical Parts of Proposals

ITP 26.1 
The opening shall take place at: Same as the Proposal submission 
address

Date: Same as the submission deadline indicated in 23.1: (January 22, 
2026, as proposed under ITP 23.1 above)

Time: 10:00 hours local time

Section II – Proposal Data Sheet (PDS)    
50

Official Use Only

ITP 26.1 
The electronic Proposal opening procedures shall be: “Not Applicable”

### G.  Evaluation of Technical Part of Proposals

ITP 32.2 
The weighting to be given for Rated Criteria (including technical and 
non-price factors) is: 60 %

The technical factors (including sub-factors if any), which for purposes 
of this document carry the same meaning as Rated Criteria, and the 
corresponding weight out of 100% are:

Details for technical evaluation for each category above and scoring 
methodology are in Section III, 1.3 Evaluation Criteria.

No. 
Category 
Weight

I

Effectiveness in Meeting Requirements: 
Evaluates vendor experience, certifications, 
architecture, standards compliance, and 
ability to deliver at scale.

40%

II

Maintenance and Support: Assesses 
solution maintainability, lifecycle management 
features (document viewer, workflow 
tracking, email integration, meeting 
management, ECM compliance).

20%

III

Change Management, Training, and 
Documentation: Reviews bidder’s ability to 
support change adoption, training, and 
documentation quality.

5%

IV

Delivery Methodology and Project 
Schedule: Evaluates robust, detailed, and 
realistic implementation plans and risk 
management strategies

15%

V

Proposed Team Quality (Resource 
Qualification): Evaluates Relevance, 
experience, and availability of the proposed 
team, especially key personnel and project 
leadership.

20%

Total 
100%

### H. Notification of Evaluation of Technical Parts and Public Opening

### of Financial Parts

Section II – Proposal Data Sheet (PDS)    
51

Official Use Only

ITP 33.8 
The Letter of Proposal – Financial Part and the Price Schedules shall be 
initialed by two (2) representatives of the Purchaser conducting Proposal 
opening.

### I.  Evaluation of Financial Part of Proposals

36.1(f) 
The adjustments shall be determined using the following criteria, from 
amongst those set out in Section III, Evaluation and Qualification 
Criteria:

(a) Deviation in Time for Completion: No

(b) Present value of Recurrent Costs: Yes

(c) Functional Guarantees of the Facilities: No

(d) Work, services, facilities, etc., to be provided by the Purchaser:

No

ITP 36.2 
The currency(ies) of the Proposal shall be converted into a single 
currency as follows: United States Dollars

The currency that shall be used for Proposal evaluation and comparison 
purposes to convert all Proposal prices expressed in various currencies 
into a single currency is: United States Dollars

The source of exchange rate shall be: Bank of Zambia

The date for the exchange rate shall be: the selling rate of the closing 
date of proposal submission

### J. Evaluation of Combined Technical and Financial Parts and Most

### Advantageous Proposal

ITP 39.1 
The weight to be given for technical is 0.6, and

The weight to be given for cost is: 0.4.

Discount Rate (I) for net present value calculations of recurrent costs (if 
any) is 10% per annum.

ITP 39.2 
BAFO does not apply

ITP 39.5 
Negotiation does not apply

ITP 39.9 
As additional qualification measures, the Information System (or 
components/parts of it) offered by the Proposer with the Most 
Advantageous Proposal may be subjected to the following tests and 
performance benchmarks prior to Contract award: none

Section II – Proposal Data Sheet (PDS)    
52

Official Use Only

## K. AWARD OF CONTRACT

ITP 44 
The maximum percentage by which quantities may be increased is: 20%

The maximum percentage by which quantities may be decreased is: 20%

The items for which the Purchaser may increase of decrease the 
quantities are the following: all items

ITP 49 
The proposed Adjudicator is: to be appointed by the Lusaka 
International Arbitration Centre (LIAC)

The proposed hourly fee is: To be determined in accordance with the 
LIAC Adjudication Rules and depend on the amount being disputed.

ITP 50.1 
The procedures for making a Procurement-related Complaint are detailed 
in the “Procurement Regulations for IPF Borrowers (Annex III).” A 
Procurement-related Complaint may challenge any of the following:

1. The terms of the request for proposals document;  
2. the Purchaser’s decision to exclude a Proposer from the

procurement process prior to the award of contract; and 
3. The Purchaser’s decision to award the contract.

If a Proposer wishes to make a Procurement-related Complaint, the 
Proposer should submit its complaint following these procedures, in 
writing (by the quickest means available, that is either by email or fax), 
to:

Attention: National Coordinator  
Street Address: Corner of Nationalist Road and Independence 
Avenue  
Room/Floor: 1st Floor, ECC Building,  
City: Lusaka 
Postal code: 10101 
Country: Zambia 
Email address: info@szi.gov.zm

A copy of the complaint can be sent for the Bank’s information and 
monitoring to: pprocurementcomplaints@worldbank.org

53

Official Use Only

## SECTION III - EVALUATION AND QUALIFICATION

## CRITERIA 
(WITHOUT PREQUALIFICATION)

This Section contains all the criteria that the Purchaser shall use to evaluate Proposals and 
qualify Proposers.  No other factors, methods or criteria shall be used. The Proposer shall 
provide all the information requested in the forms included in Section IV, Proposal Forms.

### 1. Qualification

1.1 Qualification Requirements

The Proposer’s qualification shall be assessed in accordance with the 
Qualification table included in this section

1.2 Financial Resources

Using the relevant Form, FIN 1.3.3 in Section IV, Proposal Forms, the 
Proposer must demonstrate access to, or availability of, financial resources 
such as liquid assets, unencumbered real assets, lines of credit, and other 
financial means, other than any contractual advance payments to meet:

(i) the following cash-flow requirement:

and

(iii) 
the overall cash flow requirements for this contract and its current 
supply and services’ commitment.

Section III – Evaluation and Qualification Criteria    
54

Official Use Only

1.3 Evaluation Criteria

Proposals which do not satisfy all Mandatory requirements will be excluded from further 
consideration. Technical scoring below will apply to desirable features and sub-features as 
listed in the tables for each category below

Scoring Approach – Categories I to III

Each sub-feature under Effectiveness in:

Meeting Requirements (I), Maintenance & Support (II), and Change Management, 
Training & Documentation (III) is scored using a 4/2/0 scale:

Score 
Meaning

4 
Fully Compliant — feature present and meets all requirements with 
clear evidence.

2 
Partially Compliant — feature partially meets requirements or has 
gaps/limited evidence.

0 
Non-Compliant — feature absent or no supporting evidence provided.

Normalization: Each score is divided by 4 and converted to a percentage to reflect 
proportional compliance:

The normalized score is then multiplied by the feature weight (% of total) and summed 
within the category to get the Category Technical Score.

Scoring Approach – Category IV (Delivery Methodology & Schedule)

Category IV uses a 0–4 scale to allow differentiation between acceptable and exceptional 
delivery approaches:

Score 
Meaning

0 
Missing or inadequate methodology/schedule.

1–2 
Adequate methodology meets basic requirements, but lacks detail.

3 
Clear and robust methodology marginally exceeds requirements.

4 
Comprehensive, detailed methodology and schedule with strong risk 
management and value addition.

Section III – Evaluation and Qualification Criteria    
55

Official Use Only

Normalization: Divide the score by 4 and convert to a percentage, then multiply by the 
weight (7.5% for each sub-feature) to calculate its contribution

Scoring Approach – Category V (Proposed Team Quality)

Category V uses a 0–3 scale per key resource:

Score 
Meaning

0 
Team members do not meet requirement or is missing.

1 
Meets the minimum requirement (education, certifications, 
experience).

2 
Exceeds required experience up to ~50% more years or brings extra 
relevant skills.

3 
Significantly exceeds requirements (e.g., double experience years, 
exceptional domain expertise).

Normalization: Divide by 3 and convert to a percentage, then multiply by the role weight 
to compute its contribution to the category total

Combining Category Scores: Finally, the Category Technical Scores are combined using 
the category weights to calculate the Total Technical Score (out of 100%):

Detailed Evaluation Criteria

C.No 
Minimum Requirements

Compliance points

Fully Compliant 
Partially Compliant

Non-Compliant

1

The proposer must be solution provider 
with at least 10 years of experience in 
public sector.

"Fully Compliant = 4 
Partial Compliant = 2 
None-Compliant = 0"

2

The proposer must demonstrate successful 
implementation of at least one national or 
sector-wide digital platform that processes 
over 1 million records. This includes 
systems involving transactional 
workflows, data validation, integration

"Fully Compliant = 4 
Partial Compliant = 2 
None-Compliant = 0"

Section III – Evaluation and Qualification Criteria    
56

Official Use Only

with external registries, and high 
availability.

3

The proposer must provide at least 10 
governmental references.

"Fully Compliant = 4 
Partial Compliant = 2 
None-Compliant = 0"

4

The proposer must demonstrate previous 
experience integrating with national 
digital identity systems.

"Fully Compliant = 4 
Partial Compliant = 2 
None-Compliant = 0"

5

The proposer must hold the following 
valid certifications: ISO 9001, ISO 14001, 
ISO 20000, ISO 27001, and ISO 10015

"Fully Compliant = 4 
Partial Compliant = 2 
None-Compliant = 0"

6

The proposed solution must be technology-
agnostic and deployable across multiple 
standard environments. It must support 
Microsoft 
SQL 
Server, 
Oracle 
and 
PostgreSQL, and, and be operable on both 
Linux and Windows Server platforms. 
Preference will be given to solutions that 
do not introduce proprietary runtime 
engines or require third-party license fees 
beyond those explicitly quoted. The 
architecture 
must 
ensure 
long-term 
sustainability without vendor lock-in.

"Fully Compliant = 4 
Partial Compliant = 2 
None-Compliant = 0"

7

The proposed solution must offer a 
modular microservices-based architecture. 
In addition, the proposed solution must 
support containerization and being 
packaged using Docker to ensure 
portability, scalability, and ease of 
deployment.

"Fully Compliant = 4 
Partial Compliant = 2 
None-Compliant = 0"

8

The proposed solution must include 
built-in AI capabilities, primarily for text 
analytics such as summarization and auto 
classification, with deployment supported 
on-premises.

"Fully Compliant = 4 
Partial Compliant = 2 
None-Compliant = 0"

10

Document Viewer

• The 
proposed 
solution 
must 
provide an embedded online viewer 
that supports secure, plugin-free

"Fully Compliant = 4 
Partial Compliant = 2 
None-Compliant = 0"

Section III – Evaluation and Qualification Criteria    
57

Official Use Only

viewing of multiple file formats 
(e.g., PDF, Word, images).

• The 
proposed 
solution 
must 
support in-document annotations, 
allowing users to highlight text, add 
comments, and place notes directly 
within documents.

• The proposed solution must include 
content redaction capabilities to 
mask sensitive information before 
sharing or archiving.

• The 
proposed 
solution 
must 
support document check-in/check-
out mechanisms, preventing editing 
conflicts and ensuring content 
integrity in collaborative processes.

• The 
proposed 
solution 
must 
maintain full version history and 
audit logs, capturing all actions, 
edits, 
and 
access 
events 
on 
documents.

The proposed solution must include 
watermarking 
and 
content 
protection 
features, such as disabling downloads and 
restricting printing when needed.

11

Workflow Automation

• The proposed solution must offer a 
visual process designer that enables 
administrators 
to 
configure, 
deploy, and update workflows 
using a no-code, drag-and-drop 
interface.

• The proposed solution must allow 
dynamic 
form 
creation 
with 
support for conditional fields, 
validations, and linked data sources 
to 
automate 
service 
intake 
processes.

"Fully Compliant = 4 
Partial Compliant = 2 
None-Compliant = 0"

Section III – Evaluation and Qualification Criteria    
58

Official Use Only

• The 
proposed 
solution 
must 
support 
multi-level 
approvals, 
including sequential, parallel, and 
conditional approval paths based 
on workflow logic.

• The proposed solution must allow 
task reassignment and delegation, 
with full tracking of changes and 
escalation rules.

• The 
proposed 
solution 
must 
maintain a complete audit trail for 
every workflow action, including 
initiations, transitions, approvals, 
and document interactions.

• The 
proposed 
solution 
must 
provide 
automatic 
document 
generation, populating templates 
with data collected during the 
process lifecycle (e.g., certificates, 
letters).

• The 
proposed 
solution 
must 
support 
process 
cloning 
or 
templating, 
enabling 
rapid 
deployment of similar services with 
minor adjustments.

• The 
proposed 
solution 
must 
integrate form data and documents 
seamlessly, ensuring all workflow 
steps have access to the right 
content in context.

• The 
proposed 
solution 
must 
support conditional task routing, 
enabling dynamic flow paths based 
on form inputs, user roles, or 
business rules.

• The proposed solution must enable 
parallel 
task 
execution 
and 
branching logic to optimize process 
efficiency and handle complex 
decision scenarios

Section III – Evaluation and Qualification Criteria    
59

Official Use Only

• The proposed solution must offer 
real-time workflow tracking, with 
visual indicators for process steps, 
user assignments, and completion 
status.

12

Identity and Access Management

• The proposed solution must include 
a built-in Identity and Access 
Management (IAM) component, 
providing secure authentication, 
role-based access control, SSO 
support, 
MFA 
support 
and 
centralized 
user 
management 
across all digital services.

• The 
proposed 
solution 
must 
support OpenID Connect (OIDC) 
out of the box for standards-based 
identity federation.

• The 
proposed 
solution 
must 
support SAML integration with 
enterprise 
identity 
providers, 
enabling federated login and secure 
token exchange.

• The 
proposed 
solution 
must 
support external login providers, 
including Microsoft AD, LDAP, 
Azure AD, and other directory 
services, in addition to social 
identity 
providers, 
including 
Google, Facebook, and Microsoft 
accounts.

• The 
proposed 
solution 
must 
support integration with custom 
authentication providers, via REST 
APIs, 
tokens, 
or 
custom 
connectors.

• The proposed solution must allow 
administrators to define custom 
user fields, such as department, 
entity code, or clearance level.

"Fully Compliant = 4 
Partial Compliant = 2 
None-Compliant = 0"

Section III – Evaluation and Qualification Criteria    
60

Official Use Only

• The 
proposed 
solution 
must 
support 
virtual 
attributes 
and 
attribute mapping, to align with 
application-specific 
identity 
models.

13

Correspondence Management

• Must 
support 
full 
lifecycle 
management 
of 
government 
correspondences: 
internal, 
incoming, and outgoing.

• Must enable structured metadata 
capture 
(subject, 
classification 
level, priority, reference number).

• Must 
provide 
configurable 
correspondence templates.

• Must include a dynamic workflow 
engine for routing, reviewing, 
approving, and digitally signing 
content.

• Must archive all correspondences 
in the ECM repository with audit 
logs, version history, and access 
controls in compliance with GSB 
standards and national records 
laws.

"Fully Compliant = 4 
Partial Compliant = 2 
None-Compliant = 0"

14

Email Integration

• Must include an advanced email 
connector 
to 
send 
registered 
correspondences via institutional 
email infrastructure.

• Must 
capture 
inbound 
emails 
(IMAP/SMTP or Graph API) and 
register 
them 
as 
official 
correspondences.

• Must extract and archive email 
metadata 
(sender, 
recipient,

"Fully Compliant = 4 
Partial Compliant = 2 
None-Compliant = 0"

Section III – Evaluation and Qualification Criteria    
61

Official Use Only

subject, message ID), body content, 
and attachments.

• Must 
process 
emails 
and 
attachments with OCR and index 
them for full-text search and 
analytics

15

Meeting Management

• Must 
support 
scheduling 
of 
internal/inter-agency meetings.

• Must allow creation of structured 
agendas, invitee management, and 
assignment of pre-meeting tasks.

• Must support real-time note-taking 
and 
action 
tagging 
during 
meetings.

• Must generate Minutes of Meeting 
(MoMs) with metadata (title, date, 
participants, 
agenda, 
decisions, 
actions).

• Must 
route 
MoMs 
through 
approval 
workflows 
before 
archiving in the DMS.

• MoMs must be linkable to related 
correspondences, documents, and 
tasks.

"Fully Compliant = 4 
Partial Compliant = 2 
None-Compliant = 0"

16

Centralized 
Repository 
& 
ECM 
Compliance

• Must archive all eOffice content 
(correspondences, 
documents, 
MoMs, emails, tasks) in the ECM 
repository.

• Must 
support 
metadata 
classification, 
version 
control, 
linking, 
security 
permissions, 
retention policies, and legal hold.

"Fully Compliant = 4 
Partial Compliant = 2 
None-Compliant = 0"

Section III – Evaluation and Qualification Criteria    
62

Official Use Only

• Must enable intelligent search and 
secure 
access 
via 
ZamPortal 
identity and audit trail mechanisms.

17 
• Resource Qualification

17.1

Project Manager

• Education: Minimum Master’s  
Degree (IT/Management)

• Professional: PMP or PRINCE2 
certified

• Experience: Minimum 8–10 years 
managing software projects

Project Experience: At least 3 successfully 
delivered software development projects 
(on time and within budget)

"Fully Compliant = 3 
Partial Compliant = 1 
None-Compliant = 0"

17.2

Technical Lead (.NET)

• Education: Bachelor’s Degree in 
Computer Science/Software 
Engineering

• Experience: 7+ years in software 
engineering, with 3+ years in 
.NET Core/ASP.NET

• Skills: System integration, 
architecture design, cloud 
platforms (Azure preferred), 
DevOps practices

• Evidence: At least 2 large-scale 
.NET projects delivered 
successfully

"Fully Compliant = 3 
Partial Compliant = 1 
None-Compliant = 0"

17.3

Full Stack .NET Developer(s)

• Education: Bachelor’s Degree in 
Computer Science/Engineering

• Experience: 5+ years in full-stack 
development with .NET Core,

"Fully Compliant = 3 
Partial Compliant = 1 
None-Compliant = 0"

Section III – Evaluation and Qualification Criteria    
63

Official Use Only

ASP.NET MVC/Web API, 
Angular/React, and SQL Server

• Skills: REST APIs, microservices, 
Entity Framework, CI/CD 
pipelines

• Evidence: At least 2 prior .NET 
projects including both backend 
and frontend work

17.4

Frontend Developer

• Education: Bachelor’s Degree in 
IT or related

• Experience: 3–5 years in frontend 
frameworks 
(Angular/React/Blazor)

• Skills: UI/UX, responsive design, 
integration with .NET backend

• Evidence: At least 2 prior 
enterprise frontend projects

"Fully Compliant = 3 
Partial Compliant = 1 
None-Compliant = 0"

17.5

Database Expert

• Education: Bachelor’s Degree in 
Computer Science/IT

• Experience: 5+ years with 
RDBMS (MS SQL Server, Oracle, 
PostgreSQL)

• Certifications: Microsoft SQL 
Server or equivalent certification

• Evidence: At least 3 previous 
projects in database 
design/optimization

"Fully Compliant = 3 
Partial Compliant = 1 
None-Compliant = 0"

17.6

Security Expert

• Education: Bachelor’s Degree in 
IT/Security

"Fully Compliant = 3 
Partial Compliant = 1 
None-Compliant = 0"

Section III – Evaluation and Qualification Criteria    
64

Official Use Only

• Experience: 5+ years in 
application and infrastructure 
security

• Skills: OWASP, secure coding 
practices, penetration testing, 
Azure Security

• Certifications: CISSP, CEH, or 
Microsoft Security certifications 
preferred

17.7

QA / Test Engineer

• Education: Bachelor’s Degree in 
IT/Engineering

• Experience: 3–5 years in 
QA/testing

• Skills: Automated testing 
performance testing, UAT 
management

• Evidence: At least 2 enterprise 
application testing projects

"Fully Compliant = 3 
Partial Compliant = 1 
None-Compliant = 0"

17.8

Business Analyst

• Education: Bachelor’s Degree in 
Business/IT

• Experience: 5+ years in 
requirements gathering and 
process analysis

• Skills: Agile/Scrum 
methodologies, use case modeling, 
user stories, backlog management

• Evidence: At least 2 successful 
software projects in 
government/enterprise

"Fully Compliant = 3 
Partial Compliant = 1 
None-Compliant = 0"

Section III – Evaluation and Qualification Criteria    
65

Official Use Only

## Technical Evaluation Scoring Matrix –

## Hybrid Approach (All Categories +

## Guidance Notes)

## TABLE 1: SUMMARY OF CATEGORIES & SCORING

Category 
C.No  
Weight 
(%)

Scoring 
Method

Purpose 
Category 
Total

I. Effectiveness in 
Meeting 
Requirements

1–9 
40% 
(4/2/0 ÷ 4) × 
100

Assesses 
experience, 
scale, 
standards, 
architecture, 
certifications,

40%

II. Maintenance 
& Support

10, 
14, 
15, 16

20% 
(4/2/0 ÷ 4) × 
100

Lifecycle, operability, 
auditability, 
and 
records/communicatio
ns continuity.

20%

III. 
Change 
Management, 
Training 
& 
Documentation

11, 
12, 
13

5% 
(4/2/0 ÷ 4) × 
100

User 
adoption, 
governance, 
and 
documentation 
completeness.

5%

IV. 
Delivery 
Methodology & 
Project Schedule

ToR 
methodo
logy 
section

15% 
(Score ÷ 4) × 
100

Implementation 
quality, risk control, 
and 
scheduling 
realism.

15%

V. 
Proposed 
Team 
Quality 
(Resource 
Qualification)

17 
20% 
(Score ÷ 3) × 
100

Depth and seniority of 
key personnel; fit-for-
purpose team.

20%

Section III – Evaluation and Qualification Criteria    
66

Official Use Only

## TABLE 2: DETAILED CATEGORIES, WEIGHTS & SCORING

### Category I – Effectiveness in Meeting Requirements (Total 40%)

C.No  
Criterion 
Weight (% 
of Total)

Scoring 
Method

Guidance Notes

1 
Vendor has ≥10 years 
of experience in public 
sector engagement.

5% 
(4/2/0 ÷ 4) × 100 
Provide 
incorporation/registr
ation docs, audited 
financials, 
and 
company 
profile 
showing ≥10 years 
of operations

2 
National/sector 
platform that processes 
≥1 Million records

5% 
(4/2/0 ÷ 4) × 100 
Case 
study 
with 
user/record counts, 
TPS, uptime (e.g., 
≥99.5%), 
DR/HA 
architecture, 
external 
registries 
integrated, 
workflow coverage.

3 
≥10 
government 
references

4% 
(4/2/0 ÷ 4) × 100 
Provide 
reference 
list 
with 
contact 
person, 
scope, 
contract 
value, 
completion 
year; 
attach/reference 
letters if available.

4 
National 
digital 
ID 
integration experience

5% 
(4/2/0 ÷ 4) × 100 
Detail 
protocols 
(OIDC/SAML), 
PKI/eID 
integrations, 
throughput/latency 
metrics, production 
volumes; 
attach 
architecture 
diagrams 
and 
security controls.

5 
Proof of Valid ISO 
Certifications 
ISO 
9001,

5% 
(4/2/0 ÷ 4) × 100 
Attach 
valid 
certificates (issuer, 
scope, sites), expiry

Section III – Evaluation and Qualification Criteria    
67

Official Use Only

14001,20000,27001,10
015

dates, statement of 
applicability 
(ISO 
27001); explain how 
each applies to the 
engagement.

6 
Tech-agnostic; 
MS 
SQL/Oracle/PostgreSQ
L; Linux/Windows; no 
lock-in

6% 
(4/2/0 ÷ 4) × 100 
Confirm supported 
DB/OS 
matrices; 
state 
absence 
of 
proprietary 
runtime/fees beyond 
quote; 
disclose 
licenses; 
show 
portability strategy.

7 
Microservices 
+ 
containerization 
(Docker)

4% 
(4/2/0 ÷ 4) × 100 
Provide 
logical/physical 
architecture; 
stateless 
services; 
API 
gateway; 
orchestration (e.g., 
Kubernetes); CI/CD 
pipeline; 
observability 
(logs/metrics/traces)
.

8 
Built-in 
AI 
(summarization, 
auto 
classification; on‑prem)

3% 
(4/2/0 ÷ 4) × 100 
Describe native AI 
features, supported 
models, 
on‑prem 
deployment, 
data 
privacy, fine‑tuning 
options, guardrails, 
and admin controls.

9 
Data 
Exchange 
Experience (ESB/GSB)

3% 
(4/2/0 ÷ 4) × 100 
Provide 
documentary 
evidence 
of  
experience in setting 
up data-exchanges l

TOTA
L

40.0% 
Sum of weights in 
this category

### Category II – Maintenance & Support (Total 10%)

Section III – Evaluation and Qualification Criteria    
68

Official Use Only

C.No  
Criterion 
Weight (% 
of Total)

Scoring 
Method

Guidance Notes

10 
Document 
Viewer 
(annotations, redaction, 
versions, 
audit, 
protection)

3.0% 
(4/2/0 ÷ 4) × 100 
List 
supported 
formats 
(PDF, 
Office, 
images); 
demo in‑document 
annotations/redactio
n; 
versioning 
& 
audit 
logs; 
watermarking; 
disable 
print/download 
policies.

14 
Email 
Integration 
(in/out 
capture, 
metadata, OCR, index)

2.0% 
(4/2/0 ÷ 4) × 100 
Cover 
IMAP/SMTP/Graph 
API; 
capture 
metadata 
(sender, 
recipients, subject, 
message‑ID); OCR 
pipeline 
for 
attachments; 
full‑text 
indexing; 
security posture.

15 
Meeting Management 
(agenda, 
MoM, 
approvals, linking)

2.0% 
(4/2/0 ÷ 4) × 100 
Agenda 
templates, 
invitee mgmt, live 
notes 
& 
action 
tagging, 
MoM 
generation 
with 
metadata, approval 
workflow, 
linkage 
to 
correspondences/do
cs/tasks.

16 
Centralized Repository 
& ECM compliance

3.0% 
(4/2/0 ÷ 4) × 100 
Retention schedules, 
legal 
hold, 
classification, 
permissions/RBAC, 
audit trail, records 
law 
compliance; 
secure 
search 
& 
access via IAM and 
audit controls.

Section III – Evaluation and Qualification Criteria    
69

Official Use Only

TOTAL 
10.0% 
Sum of weights in 
this category

### Category III – Change Management, Training & Documentation

### (Total 15%)

C.No  
Criterion 
Weight (% of 
Total)

Scoring 
Method

Guidance 
Notes

11 
Workflow 
Automation (no‑code 
designer; 
dynamic 
forms)

6% 
(4/2/0 ÷ 4) × 100 
Demonstrate 
drag‑and‑drop 
process 
designer; 
conditional 
fields/validatio
ns; data source 
linking; 
templating/clon
ing; 
documentation 
of 
configured 
processes.

12 
Identity & Access 
Management (roles, 
federation, attributes)

4.5% 
(4/2/0 ÷ 4) × 100 
Show 
OIDC/SAML 
federation; 
external 
providers 
(AD/LDAP/Az
ure 
AD; 
social); MFA; 
custom 
user 
fields; attribute 
mapping 
and 
virtual 
attributes 
documentation.

13 
Correspondence 
Management 
(routing, 
approvals, 
archiving)

4.5% 
(4/2/0 ÷ 4) × 100 
Metadata 
capture 
(subject/classifi
cation/priority/
ref); 
configurable 
templates; 
multi‑level

Section III – Evaluation and Qualification Criteria    
70

Official Use Only

approvals; 
digital signing; 
archiving 
to 
ECM 
with 
audit trail.

TOTAL 
15.0% 
Sum 
of 
weights in this 
category

### Category IV – Delivery Methodology & Project Schedule (Total 15%)

Criterion 
Weight (% of 
Total)

Scoring 
Method

Guidance Notes

Implementatio
n methodology 
& 
risk 
management 
plan

7.5% 
(Score ÷ 4) × 100 Adopted 
methodology 
(Agile/Hybrid), 
governance, 
backlog/QA/devops plans; risk 
register with owners/mitigations; 
change control; delivery KPIs.

Project 
schedule 
& 
milestones

7.5% 
(Score ÷ 4) × 100 Detailed 
timeline 
with 
phases/milestones/dependencies; 
resource 
plan; 
critical 
path; 
acceptance 
gates; 
realistic 
assumptions 
& 
buffer 
management.

Total  
15.0% 
Sum of weights in this category

### Category V – Proposed Team Quality (Total 20%)

C.No  
Criterion 
Weight (% of 
Total)

Scoring 
Method

Guidance 
Notes

17.1 
Project 
Manager

3.5% 
(Score ÷ 3) × 100 PMP/PRINCE

2; ≥8–10 yrs; 
≥3 
sector 
relevance; 
leadership 
& 
stakeholder 
management

17.2 
Technical Lead 
(.NET)

3.5% 
(Score ÷ 3) × 100 ≥7 
yrs; 
architecture/int
egration; 
Azure/DevOps;

Section III – Evaluation and Qualification Criteria    
71

Official Use Only

large‑scale 
.NET 
deliveries; 
security‑by‑des
ign.

17.3 
Full‑Stack 
Developer(s)

3.5% 
(Score ÷ 3) × 100 ≥5 yrs; .NET

Core/ASP.NET 
+ 
Angular/React; 
REST 
APIs; 
microservices; 
CI/CD; 
past 
enterprise apps.

17.4 
Frontend 
Developer

2.0% 
(Score ÷ 3) × 100 3–5+ 
yrs; 
Angular/React; 
accessibility; 
responsive UI; 
UX 
collaboration.

17.5 
Database 
Expert

2.0% 
(Score ÷ 3) × 100 RDBMS

(SQL/Oracle/P
ostgres); 
tuning; 
HA/DR; 
certification 
preferred; 
migration 
experience.

17.6 
Security Expert 2.0% 
(Score ÷ 3) × 100 OWASP; threat

modeling; 
pentesting; 
Azure Security; 
CISSP/CEH 
preferred; 
compliance 
experience.

17.7 
QA 
/ 
Test 
Engineer

1.5% 
(Score ÷ 3) × 100 Automation

frameworks; 
performance 
testing; 
UAT 
mgmt; 
test 
plans 
&

Section III – Evaluation and Qualification Criteria    
72

Official Use Only

coverage 
metrics.

17.8 
Business 
Analyst

2.0% 
(Score ÷ 3) × 100 5+ 
yrs; 
requirements 
elicitation; use 
cases/user 
stories; backlog 
mgmt; 
government/ent
erprise 
projects.

TOTAL 
20.0% 
Sum 
of 
weights in this 
category

Minimum Qualifying Technical Score: Bidders must score a minimum of 70% to qualify for 
financial evaluation.

1.4 Key Personnel

The Proposer must demonstrate that it will have suitably qualified key 
personnel. The Proposer shall complete the relevant Forms in Section IV, 
Proposal Forms.

Given the identified cyber security risks associated with this project, the 
Proposer must designate a qualified Cyber Security Expert as part of its Key 
Personnel.

1.5 Subcontractors/vendors/manufacturers (N/A)

Subcontractors/vendors/manufacturers for major items of supply or services 
identified in the prequalification document must meet or continue to meet the 
minimum criteria specified therein for each item.

Subcontractors for the following additional major items of supply or services 
must meet the following minimum criteria, herein listed for that item:

Item

No.

Description

of Item 
Minimum Criteria to be met

Not 
Applicable

Not Applicable

Section III – Evaluation and Qualification Criteria    
73

Official Use Only

Failure to comply with this requirement will result in the rejection of the 
subcontractor.

1.6 Manufacturer’s authorization

For all powered (active) hardware and/or software components of the 
Information System which the Proposer does not itself produce, by 
submission of documentary evidence in its Proposal, the Proposer must 
establish to the Purchaser’s satisfaction that it is not prohibited to supply 
those components in the Purchaser’s country under the Contract(s) that may 
result from this procurement.

(i) 
In the case of powered (active) hardware and other powered 
equipment, this must be documented by including Manufacturer’s 
Authorizations in the Proposal (based on the sample found in the 
Sample Proposal Forms in Section IV.);

(ii) 
In the case of proprietary commercial software (i.e., excluding open 
source or “freeware” software) that the Proposer does not 
manufacture itself and for which the Proposer has or will establish an 
Original Equipment Manufacturer (OEM) relationship with the 
manufacture, 
the 
Proposer 
must 
provide 
Manufacture’s 
Authorizations;

(iii) 
In the case of proprietary commercial software (i.e., excluding open 
source or “freeware” software) that the Proposer does not 
manufacture itself and for which the Proposer does not or will not 
establish an OEM relationship with the manufacturer, the Proposer 
must document to the Purchaser’s satisfaction that the Proposer is not 
excluded from sourcing these items from the manufacturer’s 
distribution channels and proposing offering these items for supply in 
the Borrower’s Country.

(iv) 
In the case of open source software, the Proposer must identify the 
software item as open source and provide copies of the relevant open 
source license(s).

The Proposer is responsible for ensuring that the manufacturer or producer 
complies with the requirements of ITP 4 and ITP 5 and meets the minimum 
criteria listed above for that item.

1.7 Local Representative

In the case of a Proposer not doing business within the Purchaser’s country, 
the Proposer shall submit documentary evidence in its Proposal to establish 
to the Purchaser’s satisfaction that it is or will be (if awarded the Contract) 
represented by an agent in that country who is equipped and able to carry out 
/ manage the Proposer’s maintenance, technical support, training, and 
warranty repair obligations specified in the Purchaser’s Requirements

Section III – Evaluation and Qualification Criteria    
74

Official Use Only

(including any response time, problem-resolution norms or other aspects that 
may be specified in the Contract).

### 2. Technical Evaluation

2.1 Assessment of adequacy of Technical Proposal with Requirements in accordance 
with the technical requirements and scoring matrix defined in ITP 32.2 and specified in 
Section III Table 1-2

The technical features to be evaluated are generally defined below and specifically 
identified in the PDS:

(i) to which extent that the performance, capacity, or functionality features meet or

exceed the levels specified in the performance /functional requirements and/or 
influence the life-cycle cost and effectiveness of the Information System; 
(ii) usability features, such as ease of use, ease of administration, or ease of

expansion, which influence the life-cycle cost and effectiveness of the 
Information System;  
(iii) quality of the Proposer’s Preliminary Project Plan as evidenced by the

thoroughness, reasonableness, and responsiveness of: (a) the task and resource 
schedules, both general and specific, and (b) the proposed arrangements for 
management and coordination, training, quality assurance, technical support, 
logistics, problem resolution, and transfer of knowledge, and other such 
activities as specified by the Purchaser or proposed by the Proposer based on 
the Proposer’s experience; 
(iv) any sustainable procurement requirement if specified in Section VII-

Requirements of the Information System.

The total technical points assigned to each Proposal in the Evaluated Proposal Formula will be 
determined by adding and weighting the scores assigned by an evaluation committee to technical 
features of the Proposal in accordance with the PDS and the scoring methodology below.

Technical 60% and 40% Cost

Technical proposal scoring methodology

(a)   During the evaluation process, the evaluation committee will assign each

desirable/preferred feature a whole number score from 0 to 4, where 0 means that 
the feature is absent, and 1 to 4 either represent predefined values for desirable 
features amenable to an objective way of rating (as is the case for, e.g., extra 
memory, or extra mass storage capacity, etc., if these extras would be conducive for 
the utility of the system), or if the feature represents a desirable functionality (e.g., 
of a software package) or a quality improving the prospects for a successful 
implementation (such as the strengths of the proposed project staff, the methodology,

Section III – Evaluation and Qualification Criteria    
75

Official Use Only

the elaboration of the project plan, etc., in the proposal), the scoring will be 1 for the 
feature being present but showing deficiencies; 2 for meeting the requirements; 3 for 
marginally exceeding the requirements; and 4 for significantly exceeding the 
requirements.

(b)   The score for each feature (i) within a category (j) will be combined with the scores

of features in the same category as a weighted sum to form the Category Technical 
Score using the following formula:

where:

tji 
=  the technical score for feature “i” in category “j”

wji 
=  the weight of feature “i” in category “j”

k 
=  the number of scored features in category “j”

and

(c) 
The Category Technical Scores will be combined in a weighted sum to form the total

Technical Proposal Score using the following formula:

where:

Sj 
=  the Category Technical Score of category “j”

Wj 
=  the weight of category “j” as specified in the PDS

n 
=  the number of categories

and

### 3. sTechnical alternatives

If invited in accordance with ITP 13.4, will be evaluated as follows: “none”

### 4. Financial Evaluation

The following factors and methods will apply:

(a) Time Schedule:

## 

=




k

i

ji
ji
j
w
t
S

1

### 1

1

### =


=

k

i

ji
w

## 

=

### 


n

j

j
j
W
S
T

1

### 1

1

### =


=

n

j

j
W

Section III – Evaluation and Qualification Criteria    
76

Official Use Only

Time to complete the Information System from the effective date specified in Article 
3 of the Contract Agreement for determining time for completion of pre-
commissioning activities is: 36 Months. No credit will be given for earlier 
completion.

(b) Recurrent Costs

Since the operation and maintenance of the system being procured form a major part 
of the implementation, the resulting recurrent costs will be evaluated according to 
the principles given hereafter, including the cost of recurrent cost items for the initial 
period of operation stated below, based on prices furnished by each Proposer in Price 
Schedule Nos. 3.3 and 3.5.

Recurrent cost items for post-warranty service period if subject to evaluation shall 
be included in the main contract or a separate contract signed together with the main 
contract.

Such costs shall be added to the Proposal price for evaluation.

Option 1: The recurrent cost factors for calculation of the implementation schedule 
are:

(i) 
number of years for implementation

(ii) hardware maintenance

(iii) software licenses and updates

(iv) technical services

(v) 
telecommunication services, and

(vi) other services (if any).

The Recurrent Costs (R) are reduced to net present value and determined using the 
following formula:

where

N = number of years of evaluated recurrent costs

x 
= an index number 1, 2, 3, ... N.

Rx = total Recurrent Costs for year “x,” as recorded in the Recurrent Cost Sub-

Table.

I 
= discount rate to be used for the Net Present Value calculation, as specified

in the PDS for ITP 39.1.

R º
Rx
(1+ I)

x
X=1

N
å

Section III – Evaluation and Qualification Criteria    
77

Official Use Only

(c) 
Specific additional criteria

The relevant evaluation method, if any, shall be as follows: Not Applicable

### 5.  Combined Evaluation

The Purchaser will evaluate and compare the Proposals that have been determined to be 
substantially responsive.

An Evaluated Proposal Score (B) will be calculated for each responsive Proposal using 
the following formula, which permits a comprehensive assessment of the evaluated cost 
and the technical merits of each Proposal:

where

C 
= Evaluated Proposal Price

C low = the lowest of all Evaluated Proposal Prices among responsive Proposals

T 
= the total Technical Score awarded to the Proposal

Thigh = the Technical Score achieved by the Proposal that was scored best among all

responsive Proposals

X 
= weight for the Cost as specified in the PDS

The Proposal with the best evaluated Proposal Score (B) among responsive Proposals 
shall be the Most Advantageous Proposal provided the Proposer was prequalified and/or 
it was found to be qualified to perform the Contract

Section III – Evaluation and Qualification Criteria    
78

Official Use Only

### 1. Qualification

Factor

## 1.1 ELIGIBILITY

Sub-Factor

Criteria

Documentation

Required 
Requirement

Proposer

Single Entity 
Joint Venture (existing or intended)

All 
members 
combined

Each 
member

At least one

member

1.1  
Nationality  
Nationality in accordance with 
ITP 4.4.

Must meet 
requirement

Must meet 
requirement

Must meet 
requirement

N / A 
Form ELI –1.1 and

1.2, with 
attachments

1.2  
Conflict of

Interest

No- conflicts of interests as 
described in ITP 4.2.

Must meet 
requirement

Must meet 
requirement

Must meet 
requirement

N / A 
Letter of Proposal

1.3 
Bank

Ineligibility

Not having been declared 
ineligible by the Bank as 
described in ITP 4.5.

Must meet 
requirement

Must meet 
requirement

Must meet 
requirement

N / A 
Letter of Proposal

1.4 
State 
owned 
Entity of the 
Borrower 
country

Compliance with conditions of 
ITP 4.6 
Must meet 
requirement

Must meet 
requirement

Must meet 
requirement 
N / A

Form ELI  –1.1 and

1.2, with 
attachments

Section III – Evaluation and Qualification Criteria    
79

Official Use Only

Factor

## 1.1 ELIGIBILITY

Sub-Factor

Criteria

Documentation

Required 
Requirement

Proposer

Single Entity 
Joint Venture (existing or intended)

All 
members 
combined

Each 
member

At least one

member

1.1.5 United 
Nations 
resolution 
or 
Borrower’s 
country law

Not having been excluded as 
a result of prohibition in the 
Borrower’s country laws or 
official regulations against 
commercial relations with the 
Proposer’s country, or by an 
act of compliance with UN 
Security Council resolution, 
both in accordance with ITP 
4.8

Must 
meet 
requirement

Must 
meet 
requirement

Must 
meet 
requirement 
N / A

Letter of Proposal

Section III – Evaluation and Qualification Criteria    
80

Official Use Only

Factor 
1.2 HISTORICAL CONTRACT NON-PERFORMANCE

Sub-Factor

Criteria

Documentation

Required 
Requirement

Proposer

Single Entity

Joint Venture (existing or intended) 
All members

combined

Each 
member

At least one

member

1.2.1 History of non-
performing contracts

Non-performance 
of 
a 
contract1 did not occur as a 
result of Proposer’s default 
since 1st January 2020

Must 
meet 
requirement by 
itself 
or 
as 
member to past 
or existing JV

N / A 
Must 
meet 
requirement2  
N / A 
Form CON - 2

1.2.2 Suspension 
Not under suspension based on 
execution 
of 
a 
Proposal 
Securing 
Declaration 
or 
Proposal Securing Declaration  
pursuant to ITP 4.7 and ITP 
20.10

Must 
meet 
requirement

N / A

Must 
meet 
requirement

N / A 
Letter of Proposal

1 Nonperformance, as decided by the Purchaser, shall include all contracts where (a) nonperformance was not challenged by the contractor, including through 
referral to the dispute resolution mechanism under the respective contract, and (b) contracts that were so challenged but fully settled against the contractor. 
Nonperformance shall not include contracts where Purchaser decision was overruled by the dispute resolution mechanism. Nonperformance must be based on all 
information on fully settled disputes or litigation, i.e. dispute or litigation that has been resolved in accordance with the dispute resolution mechanism under the 
respective contract and where all appeal instances available to the applicant have been exhausted.

2 This requirement also applies to contracts executed by the Applicant as JV member.

Section III – Evaluation and Qualification Criteria    
81

Official Use Only

1.2.3 Pending Litigation 
Proposer’s 
financial 
position and prospective 
long-term profitability still 
sound according to criteria 
established in 2.3.1 below 
and 
assuming 
that 
all 
pending litigation will be 
resolved 
against 
the 
Proposer.

Must 
meet 
requirement by 
itself 
or 
as 
member to past 
or existing JV

N / A 
Must 
meet 
requirement  
N / A 
Form CON – 2

1.2.4 Litigation History 
No 
consistent 
history 
of 
court/arbitral award decisions 
against the Proposer3since 1st 
January 2020

Must 
meet 
requirement

Must 
meet 
requirement

Must 
meet 
requirement 
N/A 
Form CON – 2

1.2.5 Bank’s SEA and/or 
SH Disqualification4

At the time of Contract Award, 
not subject to disqualification 
by 
the 
Bank 
for 
non-
compliance with SEA/ SH 
obligations

Must 
meet

requirement 
(including 
each 
subcontractor 
proposed 
by 
the Proposer)

N/A

Must 
meet 
requirement 
(including 
each 
subcontractor 
proposed 
by 
the Proposer)

N/A 
Letter of Proposal, 
Form CON-3

3 
The Proposer shall provide accurate information on the related Letter of Proposal about any litigation or arbitration resulting from contracts completed or 
ongoing under its execution over the last five years. A consistent history of awards against the Proposer or any member of a joint venture may result in failure 
of the Proposal.

Section III – Evaluation and Qualification Criteria    
82

Official Use Only

Factor 
1.3 FINANCIAL SITUATION

Sub-Factor

Criteria

Documentation

Required 
Requirement

Proposer

Single Entity

Joint Venture (existing or intended) 
All members

combined

Each 
member

At least one

member

1.3.3 Financial

Resources

The Proposer must demonstrate 
access to, or availability of, 
financial resources such as 
liquid assets, unencumbered 
real assets, lines of credit, and 
other financial means, other 
than any contractual advance 
payments to meet the following 
cash-flow 
requirement:  
US $ 4,000,000

Must meet 
requirement

Must meet 
requirement

N/A

N/A

Form FIN –1.3.3

Section III – Evaluation and Qualification Criteria    
83

Official Use Only

Factor

## 1.4 EXPERIENCE

Sub-Factor

Criteria

Documentation

Required 
Requirement

Proposer

Single Entity

Joint Venture (existing or intended)

All members

combined

Each 
member

At least one

member

1.4.1 General

Experience

Experience 
under 
Information 
System contracts in the role of 
prime 
supplier, 
management 
contractor, 
JV 
member, 
or 
subcontractor for at least the last 
Ten (10) years prior to the 
applications submission deadline.

Must meet 
requirement

N / A

Must meet 
requirement

N / A 
Form EXP-1.4.1

1.4.2  Specific

Experience

Participation as a prime supplier, 
management 
contractor, 
JV5 
member, sub-contractor, in at least 
One (1) contract within the last 
seven Years (7) years, with a value 
of at least Eight Million United 
States Dollars (US $8,000,000), 
or two contracts each of Five 
Million United States Dollars 
(US $5,000,000), that have been 
successfully 
and 
substantially 
completed and that are similar to 
the proposed Information System.

Must meet 
requirement

Must meet 
requirements for 
all characteristics

N / A

Must meet the 
requirement of 
having at least 
one contract of 
the stated value

Form EXP 1.4.2

5 For contracts under which the Proposer participated as a joint venture member or sub-contractor, only the Proposer’s share, by value, and role and

responsibilities shall be considered to meet this requirement.

Section III – Evaluation and Qualification Criteria    
84

Official Use Only

Factor

## 1.4 EXPERIENCE

Sub-Factor

Criteria

Documentation

Required 
Requirement

Proposer

Single Entity

Joint Venture (existing or intended)

All members

combined

Each 
member

At least one

member

The contracts should include the 
following specific requirements. 
1. Successfully completed similar 
contracts documented by a copy of 
an 
Operational 
acceptance 
certificate 
(or 
equivalent 
documentation satisfactory to the 
Purchaser) 
issued 
by 
the 
purchaser(s).

Section IV – Proposal  Forms    
85

Official Use Only

## SECTION IV - PROPOSAL FORMS

## Table of Forms

Letter of Proposal- Technical Part ................................................................................. 86

FORM ELI 1.1.1- PROPOSER INFORMATION FORM ........................................................... 89

FORM ELI 1.1.2- PROPOSER’S JV MEMBERS INFORMATION FORM .................................. 91

FORM CON – 2- HISTORICAL CONTRACT NON-PERFORMANCE, PENDING LITIGATION AND 
LITIGATION HISTORY ...................................................................................................... 93

FORM CON – 3 ................................................................................................................ 95

SEXUAL EXPLOITATION AND ABUSE (SEA) AND/OR SEXUAL HARASSMENT PERFORMANCE 
DECLARATION ................................................................................................................. 95

FORM EXP 1.4.1- GENERAL EXPERIENCE ........................................................................ 96

FORM EXP 1.4.2- SPECIFIC EXPERIENCE ......................................................................... 97

FORM EXP 1.4.2 (CONT.)- SPECIFIC EXPERIENCE (CONT.)................................................ 98

FORM CCC- SUMMARY SHEET:  CURRENT CONTRACT COMMITMENTS / WORK IN PROGRESS
 ........................................................................................................................................ 99

FORM FIN 1.3.1- FINANCIAL SITUATION: HISTORICAL FINANCIAL PERFORMANCE ........ 100

FORM FIN 1.3.2- AVERAGE ANNUAL TURNOVER ........................................................... 102

FORM FIN 1.3.3- FINANCIAL RESOURCES ...................................................................... 103

PERSONNEL CAPABILITIES- KEY PERSONNEL ................................................................ 104

CODE OF CONDUCT FOR SUPPLIER’S PERSONNEL FORM ................................................ 107

TECHNICAL CAPABILITIES ............................................................................................. 111

MANUFACTURER’S AUTHORIZATION ............................................................................. 112

SUBCONTRACTOR’S AGREEMENT ................................................................................... 113

INTELLECTUAL PROPERTY FORMS ................................................................................. 115

CONFORMANCE OF INFORMATION SYSTEM MATERIALS................................................. 118

FORM OF PROPOSAL SECURITY (BANK GUARANTEE) ..................................................... 122

FORM OF PROPOSAL SECURITY (PROPOSAL BOND) ........................................................ 124

FORM OF PROPOSAL-SECURING DECLARATION ............................................................. 126

PRICE SCHEDULE FORMS ............................................................................................... 130

Section IV – Proposal  Forms 
86

Official Use Only

## Letter of Proposal- Technical Part

INSTRUCTIONS TO PROPOSERS: DELETE THIS BOX ONCE YOU HAVE COMPLETED 
THE DOCUMENT

The Proposer must prepare this Letter of Proposal on stationery with its letterhead clearly 
showing the Proposer’s complete name and business address.

Note: All italicized text is to help Proposers in preparing this form.

Date of this Proposal submission: [insert date (as day, month and year) of Proposal 
submission]

RFP No.: [insert number of RFP process]

Alternative No.: [insert identification No if this is a Proposal for an alternative, otherwise 
state “not applicable”]

We, the undersigned, declare that:

To: [insert complete name of Purchaser]

(a) No reservations: We have examined and have no reservations to the request for

proposals document, including Addenda issued in accordance with Instructions to 
Proposers (ITP 8);

(b) Eligibility: We meet the eligibility requirements and have no conflict of interest in

accordance with ITP 4;

(c) Proposal-Securing Declaration: We have not been suspended nor declared ineligible

by the Purchaser based on execution of a Proposal-Securing Declaration or Proposal-
Securing Declaration in the Purchaser’s Country in accordance with ITP 4.7;

(d) 
Sexual Exploitation and Abuse (SEA) and/or Sexual Harassment (SH): [select the 
appropriate option from (i) to (v) below and delete the others. In case of JV members and/or 
subcontractors, indicate the status of disqualification by the Bank of each JV member 
and/or subcontractor].

We, including any of our subcontractors:

(i) 
[have not been subject to disqualification by the Bank for non-compliance with SEA/ 
SH obligations.]

(ii) 
[are subject to disqualification by the Bank for non-compliance with SEA/ SH 
obligations.]

(iii) 
[had been subject to disqualification by the Bank for non-compliance with SEA/ SH 
obligations, and were removed from the disqualification list. An arbitral award on 
the disqualification case has been made in our favor.]

Section IV – Proposal  Forms 
87

Official Use Only

(e) Conformity: We offer to provide design, supply and installation services in

conformity with the request for proposals document of the following: [insert a brief 
description of the IS Design, Supply and Installation Services];

(f) Proposal Validity: Our Proposal shall be valid until [insert day, month and year in

accordance with ITP 19.1], and it shall remain binding upon us and may be accepted 
at any time before the expiration of that period;

(g) Performance Security: If our Proposal is accepted, we commit to obtain a

Performance Security in accordance with the request for proposals document;

(h) One Proposal Per Proposer: We are not submitting any other Proposal(s) as an

individual Proposer, and we are not participating in any other Proposal(s) as a Joint 
Venture member, and meet the requirements of ITP 4.3, other than alternative 
Proposals submitted in accordance with ITP 13;

(i) Suspension and Debarment: We, along with any of our subcontractors, suppliers,

consultants, manufacturers, or service providers for any part of the contract, are not 
subject to, and not controlled by any entity or individual that is subject to, a temporary 
suspension or a debarment imposed by the World Bank Group or a debarment imposed 
by the World Bank Group in accordance with the Agreement for Mutual Enforcement 
of Debarment Decisions between the World Bank and other development banks. 
Further, we are not ineligible under the Purchaser’s Country laws or official 
regulations or pursuant to a decision of the United Nations Security Council;

(j) State-owned enterprise or institution: [select the appropriate option and delete the

other: We are not a state-owned enterprise or institution / We are a state-owned 
enterprise or institution but meet the requirements of ITP 4.6];

(k) Commissions, gratuities and fees: We have paid, or will pay the following

commissions, gratuities, or fees with respect to the procurement process or execution 
of the Contract: [insert complete name of each Recipient, its full address, the reason 
for which each commission or gratuity was paid and the amount and currency of 
each such commission or gratuity]

Name of Recipient 
Address 
Reason 
Amount

[If none has been paid or is to be paid, indicate “none.”]

(l) Binding Contract: We understand that this Proposal, together with your written

acceptance thereof included in your Letter of Acceptance, shall constitute a binding 
contract between us, until a formal contract is prepared and executed;

Section IV – Proposal  Forms 
88

Official Use Only

(m) Not Bound to Accept: We understand that you are not bound to accept the lowest

evaluated cost Proposal, the Most Advantageous Proposal or any other Proposal that 
you may receive; and

(n) Fraud and Corruption: We hereby certify that we have taken steps to ensure that no

person acting for us or on our behalf engages in any type of Fraud and Corruption.

Name of the Proposer: *[insert complete name of the Proposer]

Name of the person duly authorized to sign the Proposal on behalf of the Proposer: **[insert 
complete name of person duly authorized to sign the Proposal]

Title of the person signing the Proposal: [insert complete title of the person signing the 
Proposal]

Signature of the person named above: [insert signature of person whose name and capacity 
are shown above]

Date signed [insert number] day of [insert month], [insert year]

*: In the case of the Proposal submitted by joint venture specify the name of the Joint Venture as 
Proposer

**: Person signing the Proposal shall have the power of attorney given by the Proposer to be attached 
with the Proposal

Section IV – Proposal Forms 
89

Official Use Only

## FORM ELI 1.1.1- PROPOSER INFORMATION FORM

[Note:  The Proposer shall fill in this Form in accordance with the instructions indicated 
below. No alterations to its format shall be permitted and no substitutions shall be 
accepted.]

Date: [insert date (as day, month and year) of Proposal submission]

RFP No.: [insert number of Request for Proposals process]

Alternative No.: [insert identification No if this is a Proposal for an alternative]

otherwise state “not applicable”

Page ________ of_ ______ pages

1.  Proposer’s  Name  [insert Proposer’s legal name]

2.  In case of JV, legal name of each member : [insert legal name of each member

in JV]

3.  Proposer’s actual or intended country of registration: [insert actual or intended 
country of registration]

4.  Proposer’s year of registration: [insert Proposer’s year of registration]

5.  Proposer’s  Address in country of registration: [insert Proposer’s legal address 
in country of registration]

6.  Proposer’s Authorized Representative Information

Name: [insert Authorized Representative’s name]

Address: [insert Authorized Representative’s Address]

Telephone/Fax numbers: [insert Authorized Representative’s telephone/fax 
numbers]

Email Address: [insert Authorized Representative’s email address]

7.  
Attached are copies of original documents of [check the box(es) of the 
attached original documents]

 Articles of Incorporation (or equivalent documents of constitution or

association), and/or documents of registration of the legal entity named above, 
in accordance with ITP 4.4.

 In case of JV, letter of intent to form JV or JV agreement, in accordance with

ITP 4.1.

 In case of state-owned enterprise or institution, in accordance with ITP 4.6

documents establishing:

• Legal and financial autonomy

Section IV – Proposal Forms 
90

Official Use Only

• Operation under commercial law 
• Establishing that the Proposer is not under the supervision of the Purchaser 
8.  Included are the organizational chart, a list of Board of Directors, and the

beneficial ownership. [The successful Proposer shall provide additional 
information on beneficial ownership, using the Beneficial Ownership 
Disclosure Form.]

Section IV – Proposal Forms 
91

Official Use Only

## FORM ELI 1.1.2- PROPOSER’S JV MEMBERS

## INFORMATION FORM

[The Proposer shall fill in this Form in accordance with the instructions indicated below.

The following table shall be filled in for the Proposer and for each member of a Joint

Venture].

Date: [insert date (as day, month and year) of Proposal submission]

RFP No.: [insert number of Request for Proposals process]

Alternative No.: [insert identification No if this is a Proposal for an alternative,

otherwise state “not applicable”]

Page ________ of_ ______ pages

1. Proposer’s Name: [insert Proposer’s legal name]

2. Proposer’s JV Member’s   name: [insert JV’s Member legal name]

3. Proposer’s JV Member’s country of registration: [insert JV’s Member  country of

registration]

4. Proposer’s JV Member’s  year of registration: [insert JV’s Member year of

registration]

5. Proposer’s JV Member’s legal address in country of registration: [insert JV’s

Member legal address in country of registration]

6. Proposer’s JV Member’s authorized representative information

Name: [insert name of JV’s Member authorized representative]

Address: [insert address of JV’s Member authorized representative]

Telephone/Fax numbers: [insert telephone/fax numbers of JV’s Member authorized

representative]

Email Address: [insert email address of JV’s Member authorized representative]

Section IV – Proposal Forms 
92

Official Use Only

7. 
 Attached are copies of original documents of [check the box(es) of the attached 
original documents]

 
Articles of Incorporation (or equivalent documents of constitution or association), and/or 
registration documents of the legal entity named above, in accordance with ITP 4.4.

  In case of a state-owned enterprise or institution, documents establishing legal and

financial autonomy, operation in accordance with commercial law, and they are not under 
the supervision of the Purchaser in accordance with ITP 4.6.

8. Included are the organizational chart, a list of Board of Directors, and the beneficial

ownership. [The successful Proposer shall provide additional information on beneficial 
ownership for each JV member using the Beneficial Ownership Disclosure Form.]

Section IV – Proposal Forms 
93

Official Use Only

## FORM CON – 2- HISTORICAL CONTRACT NON-
PERFORMANCE, PENDING LITIGATION AND LITIGATION

## HISTORY

In case a prequalification process was conducted this form should be used only if the 
information submitted at the time of prequalification requires updating

Proposer’s Legal Name: [insert Proposer’s Legal Name]

Date:                  [insert date]

JV member Legal Name:  [insert JV Member Legal Name]

RFP No.:  [insert RFP number]

Page _______ of _______ pages

Non-Performed Contracts in accordance with Section III, Evaluation and Qualification 
Criteria

 Contract non-performance did not occur since 1st January [insert year] specified in Section

III, Evaluation and Qualification Criteria, Sub-Factor 1.2.1. 
 Contract(s) not performed since 1st January [insert year] specified in Section III,

Evaluation and Qualification Criteria, requirement 1.2.1

Year 
Non- 
performed

portion of

contract

Contract Identification

Total Contract

Amount 
(current value,

currency, 
exchange rate

and US$ 
equivalent)

[insert 
year]

[insert amount 
and 
percentage]

Contract Identification: [indicate complete 
contract name/ number, and any other 
identification] 
Name of Employer: [insert full name] 
Address of Employer: [insert street/city/country] 
Reason(s) for nonperformance: [indicate main 
reason(s)]

[insert amount]

Pending Litigation, in accordance with Section III, Evaluation and Qualification Criteria

  No pending litigation in accordance with Sub-Factor 1.2.3.

  Pending litigation in accordance with Sub-Factor 1.2.3 as indicated below.

Section IV – Proposal Forms 
94

Official Use Only

Year of

dispute

Amount in

dispute 
(currency)

Contract Identification 
Total 
Contract

Amount 
(currency),

USD 
Equivalent

(exchange

rate)

[specify 
year]

[specify 
amount 
and 
currency]

Contract Identification: [insert Contract ID] 
Name of Employer: [insert Name of Employer] 
Address of Employer: [insert Address of 
Employer] 
Matter in dispute: [describe Matter of dispute] 
Party who initiated the dispute: [specify Initiator 
of dispute] 
Status of dispute: [specify Status of dispute]

[specify 
total 
contract amount 
and 
currency, 
USD equivalent 
and 
exchange 
rate]

[specify 
year]

[specify 
amount 
and 
currency]

Contract Identification: [insert Contract ID] 
Name of Employer: [insert Name of Employer] 
Address of Employer: [insert Address of 
Employer] 
Matter in dispute: [describe Matter of dispute] 
Party who initiated the dispute: [specify Initiator 
of dispute] 
Status of dispute: [specify Status of dispute]

[specify 
total 
contract amount 
and 
currency, 
USD equivalent 
and 
exchange 
rate]

Litigation History in accordance with Section III, Evaluation and Qualification Criteria

  
No Litigation History in accordance with Sub-Factor 1.2.4.

  
Litigation History in accordance with Sub-Factor 1.2.4 as indicated below.

Year of

award

Outcome as

percentage 
of Net Worth

Contract Identification 
Total Contract

Amount 
(currency),

USD 
Equivalent

(exchange

rate)

[specify 
year]

[specify 
percentage of 
net worth]

Contract Identification: [insert Contract ID] 
Name of Employer: [insert Name of Employer] 
Address of Employer: [insert Address of 
Employer]

[specify 
total 
contract amount 
and 
currency, 
USD equivalent 
and 
exchange 
rate]

Section IV – Proposal Forms 
95

Official Use Only

## FORM CON – 3

## SEXUAL EXPLOITATION AND ABUSE (SEA) AND/OR 
SEXUAL HARASSMENT PERFORMANCE DECLARATION

[The following table shall be filled in by the Proposer, each member of a Joint Venture and each

subcontractor proposed by the Proposer]

Proposer’s Name: [insert full name]

Date: [insert day, month, year] 
Joint Venture Member’s or Subcontractor’s Name: [insert full name]

RFP No. and title: [insert RFP number and title] 
Page [insert page number] of [insert total number] pages

SEA and/or SH Declaration

in accordance with Section III, Qualification Criteria, and Requirements

We:

  (a) have not been subject to disqualification by the Bank for non-compliance with SEA/ SH obligations

  (b) are subject to disqualification by the Bank for non-compliance with SEA/ SH obligations

  (c) had been subject to disqualification by the Bank for non-compliance with SEA/ SH obligations, and

were removed from the disqualification list. An arbitral award on the disqualification case has 
been made in our favor.

[If (c) above is applicable, attach evidence of an arbitral award reversing the findings on the issues 
underlying the disqualification.]

Section IV – Proposal Forms 
96

Official Use Only

## FORM EXP 1.4.1- GENERAL EXPERIENCE

Proposer’s Legal Name:  [insert Proposer’s Legal Name]

Date:  [insert Date]

JV Member Legal Name:  [insert JV Member Legal Name]

RFP No.:  [insert RFP number]

Page _______ of _______ pages

Startin

g 
Month

/ Year

Ending 
Month /

Year

Years

*

Contract Identification

Role of 
Proposer

[insert 
month / 
year]

[insert 
month / 
year]

[insert 
numbe
r of 
years]

Contract name: [insert Name of Contract ]

Brief Description of the Information System performed 
by the Proposer: [describe Information System]

Name of Purchaser: [insert Name of Purchaser ]

Address: [insert Address of Purchaser ]

[describe 
role of 
Proposer 
under the 
contract]

[insert 
month / 
year]

[insert 
month / 
year]

[insert 
numbe
r of 
years]

Contract name: [insert Name of Contract ]

Brief Description of the Information System performed 
by the Proposer: [describe Information System]

Name of Purchaser: [insert Name of Purchaser ]

Address: [insert Address of Purchaser ]

[describe 
role of 
Proposer 
under the 
contract]

[insert 
month / 
year]

[insert 
month / 
year]

[insert 
numbe
r of 
years]

Contract name: [insert Name of Contract ]

Brief Description of the Information System performed 
by the Proposer: [describe Information System]

Name of Purchaser: [insert Name of Purchaser ]

Address: [insert Address of Purchaser ]

[describe 
role of 
Proposer 
under the 
contract]

[insert 
month / 
year]

[insert 
month / 
year]

[insert 
numbe
r of 
years]

Contract name: [insert Name of Contract ]

Brief Description of the Information System performed 
by the Proposer: [describe Information System]

Name of Purchaser: [insert Name of Purchaser ]

Address: [insert Address of Purchaser ]

[describe 
role of 
Proposer 
under the 
contract]

*List calendar year for years with contracts with at least nine (9) months activity per year 
starting with the earliest year

Section IV – Proposal Forms 
97

Official Use Only

## FORM EXP 1.4.2- SPECIFIC EXPERIENCE

Proposer’s Legal Name:  [insert Proposer’s Legal Name]

Date:  [insert Date]

JV Member Legal Name:  [insert JV Member Legal Name]

RFP No.:  [insert RFP number]

Page _______ of _______ pages

Similar Contract Number:  ___ of ___ 
required.

Information

Contract Identification 
[insert Contract ID]

Award date  
Completion date

[insert Date of Award 
[insert Date of Completion

Role in Contract 
  
Prime 
Supplier

##   
Management

Contractor

##  
Subcontractor

Total contract amount

If member in a JV or subcontractor, 
specify participation of total contract 
amount

Purchaser’s Name: 
_____________________________________

Address: 
Telephone/fax number: 
E-mail:

_____________________________________ 
_____________________________________ 
_____________________________________

Section IV – Proposal Forms 
98

Official Use Only

## FORM EXP 1.4.2 (CONT.)- SPECIFIC EXPERIENCE (CONT.)

Proposer’s Legal Name:  [insert Proposer’s Legal Name]

Date:  [insert Date]

JV Member Legal Name:  [insert JV Member Legal Name]

RFP No.:  [insert RFP number]

Page _______ of _______ pages

Similar Contract No. [insert specific 
number] of [insert total number of 
contracts] required

Information

Description 
of 
the 
similarity 
in 
accordance with Sub-Factor 1.4.2 of 
Section III:

Amount 
[insert contract amount and currency and 
USD equivalent and exchange rate]

Geographical Scope 
[describe geographic scope of the users of the 
information system]

Functional Scope 
[describe the functionalities provided by the 
information system]

Methods/Technology 
[describe methodologies and technologies used 
to implement the information system]

Key Activities

[describe the key activities of the Proposer 
under the contract]

Section IV – Proposal Forms 
99

Official Use Only

## FORM CCC- SUMMARY SHEET:  CURRENT CONTRACT

## COMMITMENTS / WORK IN PROGRESS

[Proposers and each partner to a Joint Venture should provide information on their 
current commitments on all contracts that have been awarded, or for which a letter of 
intent or acceptance has been received, or for contracts approaching completion, but for 
which an unqualified, full completion certificate has yet to be issued.]

Proposer’s Legal Name:  [insert Proposer’s Legal Name]

Date:  [insert Date]

JV Member Legal Name:  [insert JV Member Legal Name]

RFP No.:  [insert RFP number]

Page _______ of _______ pages

Name of contract 
Purchaser, 
contact 
address/tel./fax

Value of 
outstanding 
Information 
System (current 
US$ equivalent)

Estimated 
completion date

Average monthly 
invoicing over last 
six months 
(US$ 
equivalent/month)

1. [insert Name of
Contract]

[insert Name of 
Purchaser, 
contact 
address, 
telephone / fax 
number]

[insert 
Total 
Outstanding 
Contract Value of 
the 
information 
system 
in 
USD 
equivalent 
and 
exchange rate]

[insert 
Estimated 
completion date]

[insert 
Average 
monthly invoices in 
USD 
equivalent 
and exchange rate]

2. [insert Name of
Contract]

[insert Name of 
Purchaser, 
contact 
address, 
telephone / fax 
number]

[insert 
Total 
Outstanding 
Contract Value of 
the 
information 
system 
in 
USD 
equivalent 
and 
exchange rate]

[insert 
Estimated 
completion date]

[insert 
Average 
monthly invoices in 
USD 
equivalent 
and exchange rate]

3. [insert Name of
Contract]

[insert Name of 
Purchaser, 
contact 
address, 
telephone / fax 
number]

[insert 
Total 
Outstanding 
Contract Value of 
the 
information 
system 
in 
USD 
equivalent 
and 
exchange rate]

[insert 
Estimated 
completion date]

[insert 
Average 
monthly invoices in 
USD 
equivalent 
and exchange rate]

...

Section IV – Proposal Forms 
100

Official Use Only

## FORM FIN 1.3.1- FINANCIAL SITUATION: HISTORICAL

## FINANCIAL PERFORMANCE

To be completed by the Proposer and, if JV, by each member

Proposer’s Legal Name:  [insert Proposer’s Legal Name]

Date:  [insert Date]

JV Member Legal Name:  [insert JV Member Legal Name]

RFP No.:  [insert RFP number]

Page _______ of _______ pages

Financial 
information in 
US$ equivalent

Historic information for previous [insert number] years

(US$ equivalent in 000s)

Year 1 
Year 2 
Year 3 
Year … 
Year n 
Avg. 
Avg. 
Ratio 
Information from Balance Sheet 
Total Assets

(TA)

Total 
Liabilities

(TL)

Net Worth

(NW)

Current Assets

(CA)

Current 
Liabilities

(CL)

Information from Income Statement 
Total Revenue

(TR)

Profits Before

Taxes (PBT)

Attached are copies of financial statements (balance sheets, including all related notes, and 
income statements) for the years required above complying with the following conditions:

(a) Must reflect the financial situation of the Proposer or member to a JV, and not sister

or parent companies 
(b) Historic financial statements must be audited by a certified accountant 
(c) Historic financial statements must be complete, including all notes to the financial

statements

Section IV – Proposal Forms 
101

Official Use Only

(d) Historic financial statements must correspond to accounting periods already

completed and audited (no statements for partial periods shall be requested or 
accepted)

Section IV – Proposal Forms 
102

Official Use Only

## FORM FIN 1.3.2- AVERAGE ANNUAL TURNOVER

[To be completed by the Proposer and, if JV, by each member]

Proposer’s Legal Name:  [insert Proposer’s Legal Name]

Date:  [insert Date]

JV Member Legal Name:  [insert JV Member Legal Name]

RFP No.:  [insert RFP number]

Page _______ of _______ pages

Annual turnover data  (applicable activities only) 
Year 
Amount and Currency 
US$ equivalent 
[insert year] 
 [insert amount and currency] 
[insert amount in USD 
equivalent and exchange 
rate]

[insert year] 
 [insert amount and currency] 
[insert amount in USD 
equivalent and exchange 
rate]

[insert year] 
 [insert amount and currency] 
[insert amount in USD 
equivalent and exchange 
rate]

[insert year] 
 [insert amount and currency] 
[insert amount in USD 
equivalent and exchange 
rate]

[insert year] 
 [insert amount and currency] 
[insert amount in USD 
equivalent and exchange 
rate]

[insert year] 
 [insert amount and currency] 
[insert amount in USD 
equivalent and exchange 
rate]

*Average 
Annual 
Turnover

[insert amount and currency] 
[insert amount in USD 
equivalent and exchange 
rate]

*Average annual turnover calculated as total certified payments received for work in 
progress or completed, divided by the number of years specified in Section III, Evaluation 
and Qualification Criteria, Sub-Factor 1.3.2.

Section IV – Proposal Forms 
103

Official Use Only

## FORM FIN 1.3.3- FINANCIAL RESOURCES

To be completed by the Proposer and, if JV, by each member

Proposer’s Legal Name:  [insert Proposer’s Legal Name]

Date:  [insert Date]

JV Member Legal Name:  [insert JV Member Legal Name]

RFP No.:  [insert RFP number]

Page _______ of _______ pages

Specify proposed sources of financing, such as liquid assets, unencumbered real assets, lines 
of credit, and other financial means, net of current commitments, available to meet the total 
cash flow demands of the subject contract or contracts as indicated in Section III, Evaluation 
and Qualification Criteria

Source of financing 
Amount (US$ equivalent) 
1.  [describe type and source of available financing]

[insert amount of available 
financing 
in 
USD 
equivalent and exchange 
rate]

2.  [describe type and source of available financing]

[insert amount of available 
financing 
in 
USD 
equivalent and exchange 
rate]

3.  [describe type and source of available financing]

[insert amount of available 
financing 
in 
USD 
equivalent and exchange 
rate] 
4.  [describe type and source of available financing]

[insert amount of available 
financing 
in 
USD 
equivalent and exchange 
rate]

Section IV – Proposal Forms 
104

Official Use Only

## PERSONNEL CAPABILITIES- KEY PERSONNEL

To be completed by the Proposer and, if JV, by each member

Proposer’s Legal Name:  [insert Proposer’s Legal Name]

Date:  [insert Date]

JV Member Legal Name:  [insert JV Member Legal Name]

RFP No.:  [insert RFP number]

Page _______ of _______ pages

Proposers should provide the names and details of the suitably qualified Personnel to perform 
the Contract. The data on their experience should be supplied using the Form PER-2 below 
for each candidate.

Key Personnel

1. 
Title of position:  [insert Title of position / role in team]

Name of candidate:  [insert Name of Candidate]

Duration 
of 
appointment:

[insert the whole period (start and end dates) for which this 
position will be engaged]

Time 
commitment: for 
this position:

[insert the number of days/week/months/ that has been 
scheduled for this position]

Expected 
time 
schedule for this 
position:

[insert the expected time schedule for this position (e.g. attach 
high level Gantt chart]

2. 
Title of position:  [insert Title of position / role in team]

Name of candidate:  [insert Name of Candidate]

Duration 
of 
appointment:

[insert the whole period (start and end dates) for which this 
position will be engaged]

Time 
commitment: for 
this position:

[insert the number of days/week/months/ that has been 
scheduled for this position]

Expected 
time 
schedule for this 
position:

[insert the expected time schedule for this position (e.g. attach 
high level Gantt chart]

Section IV – Proposal Forms 
105

Official Use Only

3. 
Title of position:  Cyber security Expert/s

[Include as required]

Name of candidate:  [insert Name of Candidate]

Duration 
of 
appointment:

[insert the whole period (start and end dates) for which this 
position will be engaged]

Time 
commitment: for 
this position:

[insert the number of days/week/months/ that has been 
scheduled for this position]

Expected 
time 
schedule for this 
position:

[insert the expected time schedule for this position (e.g. attach 
high level Gantt chart]

Section IV – Proposal Forms 
106

Official Use Only

### Candidate Summary

To be completed by the Proposer and, if JV, by each member

Proposer’s Legal Name:  [insert Proposer’s Legal Name]

Date:  [insert Date]

JV Member Legal Name:  [insert JV Member Legal Name]

RFP No.:  [insert RFP number]

Page _______ of _______ pages

Position;  [insert Title of Position]

Prime  
Alternate

Candidate 
information

Name of candidate  [insert Name 
Candidate]

Date of birth [insert Date of Birth]

Professional qualifications [describe Professional qualifications]

Present 
employment

Name of Employer [insert Name of Present Employer]

Address of Employer [insert Address of Present Employer]

Telephone [insert Telephone of Contact] Contact (manager / personnel officer)

[insert Name]

Fax [insert fax of Contact] 
email [insert email of Contact]

Job title of candidate [insert Job Title
Candidate]

Years with present Employer [insert J
Number of years]

Summarize professional experience over the last twenty years, in reverse chronological 
order. Indicate particular technical and managerial experience relevant to the project.

From 
To 
Company/Project/ Position/Relevant technical and management experienc

[insert 
year]

[insert 
year]

[describe experience relevant to the proposed Contract under the
RFP]

[insert 
year]

[insert 
year]

[describe experience relevant to the proposed Contract under the
RFP]

[insert 
year]

[insert 
year]

[describe experience relevant to the proposed Contract under the
RFP]

[insert 
year]

[insert 
year]

[describe experience relevant to the proposed Contract under the
RFP]

Section IV – Proposal Forms 
107

Official Use Only

## CODE OF CONDUCT FOR SUPPLIER’S PERSONNEL FORM

### CODE OF CONDUCT FOR SUPPLIER’S PERSONNEL

We are the Supplier, [enter name of Supplier].  We have signed a contract with [enter name 
of Purchaser] for [enter description of the Information System]. The Information System 
will be supplied to and installed at [enter the Project Site/s]. Our contract requires us to 
implement measures to address environmental and social risks.

This Code of Conduct identifies the behavior that we require from Supplier’s Personnel 
employed in the execution of the Contract at the Project Site/s.

Our workplace is an environment where unsafe, offensive, abusive or violent behavior will 
not be tolerated and where all persons should feel comfortable raising issues or concerns 
without fear of retaliation.

REQUIRED CONDUCT

Supplier’s Personnel employed in the execution of the Contract at the Project Site/s shall:

1. carry out his/her duties competently and diligently;

2. comply with this Code of Conduct and all applicable laws, regulations and other

requirements, including requirements to protect the health, safety and well-being of 
other Supplier’s Personnel and any other person;

3. maintain a safe working environment including by:

Note to the Purchaser:

The following minimum requirements shall not be modified. The Purchaser may 
add additional requirements to address identified issues, informed by relevant 
environmental and social assessment.

Delete this Box prior to issuance of the Request for Proposals document.

### Note to the Proposer:

The minimum content of the Code of Conduct form as set out by the Purchaser 
shall not be substantially modified. However, the Proposer may add requirements 
as appropriate, including to take into account Contract-specific issues/risks.

The Proposer shall initial and submit the Code of Conduct form as part of its proposal.

Section IV – Proposal Forms 
108

Official Use Only

a. ensuring that workplaces, machinery, equipment and processes under each

person’s control are safe and without risk to health;

b. wearing required personal protective equipment;

c. using appropriate measures relating to chemical, physical and biological

substances and agents; and

d. following applicable emergency operating procedures.

4. report work situations that he/she believes are not safe or healthy and remove

himself/herself from a work situation which he/she reasonably believes presents an 
imminent and serious danger to his/her life or health;

5. treat other people with respect, and not discriminate against specific groups such as

women, people with disabilities, migrant workers or children;

6. not engage in any form of sexual harassment including unwelcome sexual

advances, requests for sexual favors, and other verbal or physical conduct of a 
sexual nature with other Supplier’s or Purchaser’s Personnel;

7. not engage in Sexual Exploitation, which means any actual or attempted abuse of

position of vulnerability, differential power or trust, for sexual purposes, including, 
but not limited to, profiting monetarily, socially or politically from the sexual 
exploitation of another;

8. not engage in in Sexual Abuse,  which means the actual or threatened physical

intrusion of a sexual nature, whether by force or under unequal or coercive 
conditions;

9. not engage in any form of sexual activity with individuals under the age of 18,

except in case of pre-existing marriage;

10. complete relevant training courses that will be provided related to the

environmental and social aspects of the Contract, including on health and safety 
matters, and Sexual Exploitation and Abuse, and Sexual Harassment (SH);

11.  report violations of this Code of Conduct; and

12. not retaliate against any person who reports violations of this Code of Conduct,

whether to us or the Purchaser, or who makes use of the grievance mechanism for 
Supplier’s Personnel or the project’s Grievance Redress Mechanism.

RAISING CONCERNS

If any person observes behavior that he/she believes may represent a violation of this Code 
of Conduct, or that otherwise concerns him/her, he/she should raise the issue promptly. 
This can be done in either of the following ways:

1. Contact [enter name of the Supplier’s Social Expert with relevant experience in

handling sexual exploitation, sexual abuse and sexual harassment cases, or if such 
person is not required under the Contract, another individual designated by the 
Supplier to handle these matters] in writing at this address [   ] or by telephone at [   ] 
or in person at [   ]; or

Section IV – Proposal Forms 
109

Official Use Only

2. Call [  ]  to reach the Supplier’s hotline (if any) and leave a message.

The person’s identity will be kept confidential, unless reporting of allegations is mandated 
by the country law. Anonymous complaints or allegations may also be submitted and will 
be given all due and appropriate consideration. We take seriously all reports of possible 
misconduct and will investigate and take appropriate action. We will provide warm 
referrals to service providers that may help support the person who experienced the alleged 
incident, as appropriate.

There will be no retaliation against any person who raises a concern in good faith about 
any behavior prohibited by this Code of Conduct.  Such retaliation would be a violation of 
this Code of Conduct.

CONSEQUENCES OF VIOLATING THE CODE OF CONDUCT

Any violation of this Code of Conduct by the Supplier’s Personnel may result in serious 
consequences, up to and including termination and possible referral to legal authorities.

FOR SUPPLIER’s PERSONNEL:

I have received a copy of this Code of Conduct written in a language that I comprehend.  I 
understand that if I have any questions about this Code of Conduct, I can contact [enter 
name of Supplier’s contact person(s) with relevant experience] requesting an explanation.

Name of Supplier’s Personnel: [insert name]

Signature: __________________________________________________________

Date: (day month year): [insert date]

Countersignature of authorized representative of the Supplier:

Signature: ________________________________________________________

Date: (day month year): [insert date]

ATTACHMENT 1: Behaviors constituting SEA and behaviors constituting SH

Section IV – Proposal Forms 
110

Official Use Only

ATTACHMENT 1 TO THE CODE OF CONDUCT FORM

BEHAVIORS CONSTITUTING SEXUAL EXPLOITATION AND ABUSE (SEA)

AND BEHAVIORS CONSTITUTING SEXUAL HARASSMENT (SH)

The following non-exhaustive list is intended to illustrate types of prohibited behaviors.

(1) Examples of sexual exploitation and abuse include, but are not limited to:

• A Supplier’s Personnel tells a member of the community that he/she can get them 
jobs related to the project site in exchange for sex.

• A Supplier’s Personnel rapes, or otherwise sexually assaults a member of the 
community.

• A Supplier’s Personnel denies a person access to the Project Site/s unless he/she 
performs a sexual favor.

• A Supplier’s Personnel tells a person applying for employment under the Contract 
that he/she will only hire him/her if he/she has sex with him/her.

(2) Examples of sexual harassment in a work context

• A Supplier’s Personnel comment on the appearance of another Supplier’s Personnel 
(either positive or negative) and sexual desirability.

• When a Supplier’s Personnel complains about comments made by another 
Supplier’s Personnel on his/her appearance, the other Supplier’s Personnel 
comment that he/she is “asking for it” because of how he/she dresses.

• Unwelcome touching of a Supplier’s Personnel or Purchaser’s Personnel by another 
Supplier’s Personnel.

• A Supplier’s Personnel tells another Supplier’s Personnel that he/she will get 
him/her a salary raise, or promotion if he/she sends him/her naked photographs of 
himself/herself.

Section IV – Proposal Forms 
111

Official Use Only

## TECHNICAL CAPABILITIES

[Note: To be completed by the Proposer and, if JV, by each member]

Proposer’s Legal Name:  [insert Proposer’s Legal Name]

Date:  [insert Date]

JV Member Legal Name:  [insert JV Member Legal Name]

RFP No.:  [insert RFP number]

Page _______ of _______ pages

The Proposer shall provide adequate information to demonstrate clearly that it has the 
technical capability to meet the requirements for the Information System.  The Proposer 
should summarize important certifications, proprietary methodologies, and/or specialized 
technologies that the Proposer proposes to utilize in the execution of the Contract or 
Contracts.

Section IV – Proposal Forms 
112

Official Use Only

## MANUFACTURER’S AUTHORIZATION

[Note: This authorization should be written on the letterhead of the Manufacturer and be signed

by a person with the proper authority to sign documents that are binding on the 
Manufacturer.]

Invitation for Proposals Title and No.:  [Purchaser insert:  RFP Title and Number] 
To:  [Purchaser insert:  Purchaser’s Officer to receive the Manufacture’s Authorization]

WHEREAS [ insert: Name of Manufacturer ] who are official producers of [ insert: items 
of supply by Manufacturer ] and having production facilities at [ insert: address of 
Manufacturer ] do hereby authorize [ insert:  name of Proposer or Joint Venture ] located 
at [ insert:  address of Proposer or Joint Venture ] (hereinafter, the “Proposer”) to submit 
a proposal and subsequently negotiate and sign a Contract with you for resale of the 
following Products produced by us:  
We hereby confirm that, in case the request for proposals process results in a Contract 
between you and the Proposer, the above-listed products will come with our full standard 
warranty.  
Name [insert: Name of Officer]  
in the capacity of [insert: Title of Officer]

Signed  ______________________________

Duly authorized to sign the authorization for and on behalf of: [ insert: Name of 
Manufacturer ]

Dated this [ insert: ordinal ] day of  [ insert: month ], [ insert: year ].

[add Corporate Seal (where appropriate)]

Section IV – Proposal Forms 
113

Official Use Only

## SUBCONTRACTOR’S AGREEMENT

Note:  This agreement should be written on the letterhead of the Subcontractor and be signed by

a person with the proper authority to sign documents that are binding on the 
Subcontractor.

Invitation for Proposals Title and No.:  [Purchaser insert:  RFP Title and Number] 
To:  [Purchaser insert:  Purchaser’s Officer to receive the Subcontractor’s Agreement] 
WHEREAS [ insert: Name of Subcontractor ], having head offices at [ insert: address of 
Subcontractor ], have been informed by [ insert:  name of Proposer or Joint Venture ] 
located at [ insert:  address of Proposer or Joint Venture ] (hereinafter, the “Proposer”) 
that it will submit a proposal in which [ insert: Name of Subcontractor ] will provide  [ 
insert: items of supply or services provided by the Subcontractor ].   We hereby commit 
to provide the above named items, in the instance that the Proposal is awarded the Contract. 
Name [insert: Name of Officer] in the capacity of [insert: Title of Officer]

Signed  ______________________________

Duly authorized to sign the authorization for and on behalf of: [insert: Name of 
Subcontractor]

Dated this [ insert: ordinal ] day of  [ insert: month ], [ insert: year ].

[add Corporate Seal (where appropriate)]

Section IV – Proposal Forms 
114

Official Use Only

### List of Proposed Subcontractors

Item 
Proposed Subcontractor 
Place of Registration &

Qualifications

Section IV – Proposal Forms 
115

Official Use Only

## INTELLECTUAL PROPERTY FORMS

### Notes to Proposers on working with the Intellectual Property Forms

In accordance with ITP 11.1(j), Proposers must submit, as part of their proposals, 
lists of all the Software included in the proposal assigned to one of the following categories: 
(a) System, General-Purpose, or Application Software; (b) Standard or Custom Software; 
(c) Proprietary or Open Source.  Proposers must also submit a list of all Custom Materials.  
These categorizations are needed to support the Intellectual Property in the GCC and SCC. 
The Proposer must also include the text of the software licenses for the software titles 
proposed.

Section IV – Proposal Forms 
116

Official Use Only

### Software List

(select one per title) 
(select one per

title)

(select one per title)

Title 
System 
General-

Purpose

Application Standard 
Custom 
Proprietary 
Open 
Source

[insert Title]

[insert Title]

[insert Title]

[insert Title]

[insert Title]

[insert Title]

Attachments:  Proposed Software Licenses

Section IV – Proposal Forms 
117

Official Use Only

### List of Custom Materials

Custom Materials

[insert Title and description]

[insert Title and description]

[insert Title and description]

[insert Title and description]

[insert Title and description]

Section IV – Proposal Forms 
118

Official Use Only

## CONFORMANCE OF INFORMATION SYSTEM

## MATERIALS

Section IV – Proposal Forms 
119

Official Use Only

### Format of the Technical Proposal

In accordance with ITP 11.2 (j) and ITP 16.2, the documentary evidence of conformity 
of the Information System to the request for proposals documents includes (but is not restricted 
to):

(a). 
The Proposer’s Preliminary Project Plan, including, but not restricted, to the topics 
specified in the PDS ITP 16.2. The Preliminary Project Plan should also state the 
Proposer’s assessment of the major responsibilities of the Purchaser and any other 
involved third parties in System supply and installation, as well as the Proposer’s 
proposed means for coordinating activities by each of the involved parties to avoid 
delays or interference.

(b). 
A written confirmation by the Proposer that, if awarded the Contract, it shall accept 
responsibility for successful integration and interoperability of all the proposed 
Information Technologies included in the System, as further specified in the Technical 
Requirements.

(c). 
Item-by-Item Commentary on the Technical Requirements demonstrating the 
substantial responsiveness of the overall design of the System and the individual 
Information Technologies, Goods, and Services offered to those Technical 
Requirements.

In demonstrating the responsiveness of its proposal, the Proposer must use the 
Technical Responsiveness Checklist (Format).  Failure to do so increases significantly 
the risk that the Proposer’s Technical Proposal will be declared technically non-
responsive.  Among other things, the checklist should contain explicit cross-references 
to the relevant pages in supporting materials included the Proposer’s Technical 
Proposal.

Note: The Technical Requirements are voiced as requirements of the Supplier and/or the

System.  The Proposer’s response must provide clear evidence for the evaluation team 
to assess the credibility of the response.  A response of “yes” or “will do” is unlikely 
to convey the credibility of the response.  The Proposer should indicate that – and to 
the greatest extent practical – how the Proposer would comply with the requirements if 
awarded the contract.  Whenever the technical requirements relate to feature(s) of 
existing products (e.g., hardware or software), the features should be described and the 
relevant product literature referenced.  When the technical requirements relate to 
professional services (e.g., analysis, configuration, integration, training, etc.) some 
effort should be expended to describe how they would be rendered – not just a 
commitment to perform the [cut-and-paste] requirement.  Whenever a technical 
requirement is for the Supplier to provide certifications (e.g., ISO 9001), copies of these 
certifications must be included in the Technical Proposal.

Note: As required in PDS 11.2 (j), include method statement, management strategies and 
implementation plans and innovations, to manage cyber security risks.

Section IV – Proposal Forms 
120

Official Use Only

Note: The Manufacture’s Authorizations (and any Subcontractor Agreements) are to be

included in Attachment 2 (Proposer Qualifications), in accordance with and ITP 15.

Note: As a matter of practice, the contract cannot be awarded to a Proposer whose Technical

Proposal deviates (materially) from the Technical Requirements – on any Technical 
Requirement.  Such deviations include omissions (e.g., non-responses) and responses 
that do not meet or exceed the requirement.  Extreme care must be exercised in the 
preparation and presentation of the responses to all the Technical Requirements.

(d). 
Supporting materials to underpin the Item-by-item Commentary on the Technical 
Requirements (e.g., product literature, white-papers, narrative descriptions of technical 
approaches to be employed, etc.).  In the interest of timely proposal evaluation and 
contract award, Proposers are encouraged not to overload the supporting materials with 
documents that do not directly address the Purchaser’s requirements.

(e). 
Any separate and enforceable contract(s) for Recurrent Cost items which the PDS ITP 
17.2 required Proposers to propose.

Note: To facilitate proposal evaluation and contract award, Proposers encouraged to provide

electronic copies of their Technical Proposal – preferably in a format that the evaluation 
team can extract text from to facilitate the proposal clarification process and to facilitate 
the preparation of the Proposal Evaluation Report.

Section IV – Proposal Forms 
121

Official Use Only

### Technical Responsiveness Checklist (Format)

Tech.  
Require.  
No. _

Technical Requirement:

[ insert:  abbreviated description of Requirement ]

Proposer’s technical reasons supporting compliance:

Proposer’s cross references to supporting information in Technical Proposal:

[Note to the Purchaser:  The Technical Responsiveness tables submitted by each Proposer 
can help structure the Purchaser’s technical evaluation. In particular, the Purchaser can 
append rows to each of the Proposer’s submitted responsiveness tables to record the 
Purchaser’s assessment of the compliance, partial compliance, and non-compliance of the 
Proposer’s response to the specific Technical Requirement – including the Purchaser’s 
rationale for its conclusion (including, as appropriate, clear indications of the gaps in the 
Proposer’s response/supporting documentation).  These assessments can provide a 
standardized presentation of the detailed underlying logic of the Purchaser’s final assessment 
of the responsiveness / non-responsiveness of the Proposer’s technical proposal. Typically, the 
detailed response/assessment tables would appear as an attachment to the Proposal 
Evaluation Report].

Section IV – Proposal Forms 
122

Official Use Only

## FORM OF PROPOSAL SECURITY (BANK GUARANTEE)

[The bank shall fill in this Bank Guarantee Form in accordance with the instructions 
indicated.]

[Guarantor letterhead or SWIFT identifier code]

Beneficiary:  [Purchaser to insert its name and address]

RFP No.:  [Purchaser to insert reference number for the RFP]

Alternative No.: [Insert identification No if this is a Proposal for an alternative]

Date:  [Insert date of issue]

PROPOSAL GUARANTEE No.: [Insert guarantee reference number]

We have been informed that [insert name of the Proposer, which in the case of a joint venture 
shall be the name of the joint venture (whether legally constituted or prospective) or the names 
of all members thereof] (hereinafter called “the Applicant”) has submitted or will submit the 
Beneficiary its proposal  (hereinafter called “the Proposal”) for the execution of [insert Name 
of Contract]  under Request for Proposals No. [insert number]  (“the RFP”).

Furthermore, we understand that, according to the Beneficiary’s, Proposals must be supported 
by a Proposal guarantee.

At the request of the Applicant, we as Guarantor, hereby irrevocably undertake to pay the 
Beneficiary any sum or sums not exceeding in total an amount of [insert amount in figures  
([insert amount in words)] upon receipt by us of the Beneficiary’s complying  demand 
supported by the Beneficiary’s  statement, whether in the demand itself or a separate signed 
document accompanying the demand, stating that either the Applicant:

(a)  has withdrawn its Proposal prior to the Proposal validity expiry date set forth in the

Applicant’s Letter of Proposal, or any extended date provided by the Applicant; or

(b)  having been notified of the acceptance of its Proposal by the Beneficiary prior to the

expiry date of the Proposal validity or any extension thereof provided by the Applicant 
has failed to: (i) execute the Contract Agreement, if required, or (ii) furnish the 
performance security, in accordance with the Instructions to Proposers (“ITP”) of the 
Beneficiary’s request for proposals document.

This guarantee will expire:  (a) if the Applicant is the successful Proposer, upon our receipt of 
copies of the contract agreement signed by the Applicant and the Performance Security issued 
to the Beneficiary in relation to such Contract Agreement; or (b) if the Applicant  is not the 
successful Proposer, upon the earlier of (i) our receipt of a copy of the Beneficiary’s

Section IV – Proposal Forms 
123

Official Use Only

notification to the Applicant of the results of the request for proposals process; or (ii) twenty-
eight days after the expiry date of the Proposal validity.

Consequently, any demand for payment under this guarantee must be received by us at the 
office on or before that date.

This guarantee is subject to the Uniform Rules for Demand Guarantees (URDG) 2010 
Revision, ICC Publication No. 758.

_____________________________

[signature(s)]

Section IV – Proposal Forms    
124

Official Use Only

## FORM OF PROPOSAL SECURITY (PROPOSAL BOND)

BOND NO. [insert number]

BY THIS BOND [insert Name] as Principal (hereinafter called “the Principal”), and [insert 
Name], authorized to transact business in [insert Jurisdiction], as Surety (hereinafter called 
“the Surety”), are held and firmly bound unto [insert Purchaser Name] as Obligee (hereinafter 
called “the Purchaser”) in the sum of [insert amount in figures] 1 ([insert amount in words]), 
for the payment of which sum, well and truly to be made, we, the said Principal and Surety, 
bind ourselves, our successors and assigns, jointly and severally, firmly by these presents.

WHEREAS the Principal has submitted or will submit a written Proposal to the Purchaser 
dated the [insert ordinal number day of [insert month] [insert year], for [insert name of 
Contract]  (hereinafter called the “Proposal”).

NOW, THEREFORE, THE CONDITION OF THIS OBLIGATION is such that if the 
Principal:

(a) 
withdraws its Proposal prior to the Proposal validity expiry date set forth in the 
Principal’s Letter of Proposal, or any extended date provided by the Principal; or

(b) 
having been notified of the acceptance of its Proposal by the Purchaser  prior to the expiry 
date of the Proposal validity or any extension thereto provided by the Applicant has failed 
to; (i) execute the Contract Agreement, or (ii) furnish the Performance Security in 
accordance with the Instructions to Proposers (“ITP”) of the Purchaser’s request for 
proposals document.

then the Surety undertakes to immediately pay to the Purchaser up to the above amount upon 
receipt of the Purchaser’s first written demand, without the Purchaser having to substantiate 
its demand, provided that in its demand the Purchaser shall state that the demand arises from 
the occurrence of any of the above events, specifying which event(s) has occurred.

The Surety hereby agrees that its obligation will remain in full force and effect up to and 
including the date 28 days after the date of expiry of the Proposal validity set forth in the 
Principal’s Letter of Proposal or extended thereto provided by the Principal.

1  
The amount of the Bond shall be denominated in the currency of the Purchaser’s Country or the 
equivalent amount in a freely convertible currency.

Section IV – Proposal Forms    
125

Official Use Only

IN TESTIMONY WHEREOF, the Principal and the Surety have caused these presents to be 
executed in their respective names this [insert number day of [insert month] [insert year].

Principal: _______________________ 
Surety: 
_____________________________ 
Corporate Seal (where appropriate)

_______________________________ 
____________________________________ 
(Signature) 
(Signature)

(Printed name and title) 
(Printed name and title)

Section IV – Proposal Forms    
126

Official Use Only

## FORM OF PROPOSAL-SECURING DECLARATION

[The Proposer shall fill in this Form in accordance with the instructions indicated.]

Date: [insert date (as day, month and year)] 
Proposal No.: [insert number of request for proposals process] 
Alternative No.: [insert identification No if this is a Proposal for an alternative]

### To: [insert complete name of Purchaser]

We, the undersigned, declare that:

We understand that, according to your conditions, Proposals must be supported by a Proposal-
Securing Declaration.

We accept that we will automatically be suspended from being eligible for bidding or 
submitting proposals in any contract with the Purchaser for the period of time specified in 
Section II – Proposal Data Sheet, if we are in breach of our obligation(s) under the proposal 
conditions, because we:

(a)  have withdrawn our Proposal prior to the expiry date of the Proposal validity specified

in the Letter of Proposal or any extended date provided by us; or

(b)  having been notified of the acceptance of our Proposal by the Purchaser  prior to the

expiry date of the Proposal validity in the Letter of Proposal or any extended date 
provided by us, (i) fail to sign the Contract agreement; or (ii) fail or refuse to furnish the 
Performance Security, if required, in accordance with the ITP.

We understand this Proposal-Securing Declaration shall expire if we are not the successful 
Proposer, upon the earlier of (i) our receipt of your notification to us of the name of the 
successful Proposer; or (ii) twenty-eight days after the expiry date of the Proposal validity.

Name of the Proposer* [insert Name of Proposer]

Name of the person duly authorized to sign the Proposal on behalf of the Proposer**[insert 
Name of authorized person]

Title of the person signing the Proposal[insert Title of authorized person]

Signature of the person named above 
______________________

Date signed [insert ordinal number] day of [insert month] , [insert year]

*: In the case of the Proposal submitted by joint venture specify the name of the Joint Venture as Proposer

**: Person signing the Proposal shall have the power of attorney given by the Proposer attached to the Proposal 
 [Note: In case of a Joint Venture, the Proposal-Securing Declaration must be in the name of all members to 
the Joint Venture that submits the Proposal.]

Section IV – Proposal Forms    
127

Official Use Only

## Letter of Proposal - Financial Part

Date of this Proposal submission: [insert date (as day, month and year) of Proposal 
submission]

Request for Proposal No.: [insert identification]

Alternative No.: [insert identification No if this is a Proposal for an alternative]

To: [insert complete name of Purchaser]

We, the undersigned, hereby submit the second part of our Proposal, the Proposal Price and 
Priced Activity Schedule. This accompanies the Letter of Proposal- Technical Part.

In submitting our Proposal, we make the following additional declarations:

(a) Proposal Validity: Our Proposal shall be valid until [insert day, month and year in

accordance with ITP 19.1], and it shall remain binding upon us and may be accepted at 
any time on or before this date; 
(b) Total Price: The total price of our Proposal, excluding any discounts offered in item (c)

below is: [Insert one of the options below as appropriate]

[Option 1, in case of one lot:]  Total price is: [insert the total price of the Proposal in 
words and figures, indicating the various amounts and the respective currencies];

Or

INSTRUCTIONS TO PROPOSERS: DELETE THIS BOX ONCE YOU HAVE COMPLETED 
THE DOCUMENT

The Proposer must prepare this Letter of Proposal on stationery with its letterhead clearly 
showing the Proposer’s complete name and business address.

Note: All italicized text is to help Proposers in preparing this form.

Section IV – Proposal Forms    
128

Official Use Only

[Option 2, in case of multiple lots:] (a) Total price of each lot [insert the total price of 
each lot in words and figures, indicating the various amounts and the respective 
currencies]; and (b) Total price of all lots (sum of all lots) [insert the total price of all 
lots in words and figures, indicating the various amounts and the respective 
currencies];

(c) Discounts: The discounts offered and the methodology for their application are:

(i) The discounts offered are: [Specify in detail each discount offered]

(ii) The exact method of calculations to determine the net price after application of

discounts is shown below: [Specify in detail the method that shall be used to apply 
the discounts];

(d) Commissions, gratuities and fees: We have paid, or will pay the following

commissions, gratuities, or fees with respect to the procurement process or execution of 
the Contract: [insert complete name of each Recipient, its full address, the reason for 
which each commission or gratuity was paid and the amount and currency of each such 
commission or gratuity].

Name of Recipient 
Address 
Reason 
Amount

(If none has been paid or is to be paid, indicate “none.”)

Name of the Proposer:*[insert complete name of  the Proposer]

Name of the person duly authorized to sign the Proposal on behalf of the Proposer: ** 
[insert complete name of person duly authorized to sign the Proposal]

Title of the person signing the Proposal: [insert complete title of the person signing the 
Proposal]

Signature of the person named above: [insert signature of person whose name and capacity 
are shown above]

Section IV – Proposal Forms    
129

Official Use Only

Date signed [insert date of signing] day of [insert month], [insert year]

*: In the case of the Proposal submitted by a Joint Venture specify the name of the Joint Venture as Proposer.

**: Person signing the Proposal shall have the power of attorney given by the Proposer. The power of attorney shall be attached 
with the Proposal Schedules

Section IV – Proposal Forms    
130

Official Use Only

## PRICE SCHEDULE FORMS

### Notes to Proposers on working with the Price Schedules

General

1. 
The Price Schedules are divided into separate Schedules as follows:

3.1 
Grand Summary Cost Table

3.2 
Supply and Installation Cost Summary Table

3.3 
Recurrent Cost Summary Table

3.4 
Supply and Installation Cost Sub-Table(s)

3.5 
Recurrent Cost Sub-Tables(s)

3.6 
Country of Origin Code Table

[insert:  any other Schedules as appropriate ]

2. 
The Schedules do not generally give a full description of the information technologies to 
be supplied, installed, and operationally accepted, or the Services to be performed under 
each item.  However, it is assumed that Proposers shall have read the Technical 
Requirements and other sections of these request for proposals documents to ascertain 
the full scope of the requirements associated with each item prior to filling in the rates 
and prices.  The quoted rates and prices shall be deemed to cover the full scope of these 
Technical Requirements, as well as overhead and profit.

3. 
If Proposers are unclear or uncertain as to the scope of any item, they shall seek 
clarification in accordance with the Instructions to Proposers in the request for proposals 
documents prior to submitting their proposal.

Pricing

4. 
Prices shall be filled in indelible ink, and any alterations necessary due to errors, etc., 
shall be initialed by the Proposer.  As specified in the Proposal Data Sheet, prices shall 
be fixed and firm for the duration of the Contract.

5. 
Proposal prices shall be quoted in the manner indicated and in the currencies specified in 
ITP 18.1 and ITP 18.2.  Prices must correspond to items of the scope and quality defined 
in the Technical Requirements or elsewhere in these request for proposals documents.

6. 
The Proposer must exercise great care in preparing its calculations, since there is no 
opportunity to correct errors once the deadline for submission of proposals has passed.  
A single error in specifying a unit price can therefore change a Proposer’s overall total 
proposal price substantially, make the proposal noncompetitive, or subject the Proposer 
to possible loss.  The Purchaser will correct any arithmetic error in accordance with the 
provisions of ITP 32.

7. 
Payments will be made to the Supplier in the currency or currencies indicated under each 
respective item.  As specified in ITP 18.2, no more than three foreign currencies may be 
used.

Section IV – Proposal Forms 
131

Official Use Only

### 3.1 
Grand Summary Cost Table

[ insert:  Local 
Currency ] 
Price

[ insert:  Foreign 
Currency 
A ]  
Price

[ insert:  Foreign 
Currency 
B ]  
Price

[ insert:  Foreign 
Currency 
C ]  
Price

1. 
Supply and Installation Costs (from 
Supply and Installation Cost Summary 
Table)

2. 
Recurrent Costs (from Recurrent Cost 
Summary Table)

4. 
Grand Totals (to Proposal Submission

Form)

Name of Proposer:

Authorized Signature of Proposer:

Section IV – Proposal Forms 
132

Official Use Only

### 3.2 
Supply and Installation Cost Summary Table

Costs MUST reflect prices and rates quoted in accordance with ITP 17 and 18.

Supply & Installation Prices

Locally 
supplied

items

Items supplied from outside the Purchaser’s Country

Line 
Item

No.

Subsystem / Item

Supply and 
Installation

Cost Sub-
Table No.

[ insert:

Local 
Currency ]

Price

[ insert:

Local 
Currency ]

Price

[ insert:  
Foreign 
Currency

A] Price

[ insert:  
Foreign 
Currency B]

Price

[ insert:  
Foreign 
Currency C]

Price

0 
Project Plan 
- - 
- - 
- - 
- - 
- - 
- -

1 
Subsystem 1 
1

SUBTOTALS

TOTAL (To Grand Summary Table)

Note: 
- - indicates not applicable.  “Indicates repetition of table entry above.  Refer to the relevant Supply and Installation 
Cost Sub-Table for the specific components that constitute each Subsystem or line item in this summary table

Name of Proposer:

Authorized Signature of Proposer:

Section IV – Proposal Forms 
133

Official Use Only

### 3.3 
Recurrent Cost Summary Table

Costs MUST reflect prices and rates quoted in accordance with ITP 17 and ITP 18.

Line 
Item

No.

Subsystem / Item

Recurrent

Cost Sub-
Table No.

[ insert:

Local 
Currency ]

Price

[ insert:  
Foreign 
Currency A ]

Price

[ insert:  
Foreign 
Currency B ]

Price

[ insert:  
Foreign 
Currency C ]

Price

y 
Recurrent Cost Items

y.1 
____ 
y.1

Subtotals (to Grand Summary Table)

Note: 
Refer to the relevant Recurrent Cost Sub-Tables for the specific components that constitute the Subsystem or line 
item in this summary table.

Name of Proposer:

Authorized Signature of Proposer:

Section IV – Proposal Forms 
134

Official Use Only

### 3.4 
Supply and Installation Cost Sub-Table [insert:  identifying number]

Line item number:  [specify:  relevant line item number from the Supply and Installation Cost Summary Table (e.g.,

1.1)]

Prices, rates, and subtotals MUST be quoted in accordance with ITP 17 and ITP 18.

Unit Prices / Rates 
Total Prices

Supplied

Locally

Supplied from outside the Purchaser’s

Country

Supplied

Locally

Supplied from outside the Purchaser’s

Country

Compo-

nent

No.

Component 
Description

Country 
of Origin

Code

Quan-

tity 
[ insert:

local 
currency]

[ insert:

local 
currency]

[ insert:

foreign 
currency

A ]

[ insert 
foreign 
currency

B ]

[ insert:

foreign 
currency

C ]

[ insert:

local 
currency]

[ insert:

local 
currency]

[ insert:

foreign 
currency

A ]

[ insert:

foreign 
currency

B ]

[ insert:

foreign 
currency

C ]

X.1 
____ 
- - 
- - 
- - 
- - 
- - 
- - 
- -

Subtotals (to [ insert:  line item ] of Supply and Installation Cost Summary Table)

Note: - - indicates not applicable.

Name of Proposer:

Authorized Signature of Proposer:

Section IV – Proposal Forms 
135

Official Use Only

### 3.5 
Recurrent Cost Sub-Table [insert:  identifying number] -- Warranty Period

Lot number:  [if a multi-lot procurement, insert:  lot number, otherwise state “single lot procurement”]

Line item number:  [specify:  relevant line item number from the Recurrent Cost Summary Table – (e.g., y.1)]

Currency:  [specify:  the currency of the Recurrent Costs in which the costs expressed in this Sub-Table are expressed]

[As necessary for operation of the System, specify:  the detailed components and quantities in the Sub-Table below for the line item 
specified above, modifying the sample components and sample table entries as needed.  Repeat the Sub-Table as needed to cover each 
and every line item in the Recurrent Cost Summary Table that requires elaboration. ]

Costs MUST reflect prices and rates quoted in accordance with ITP 17 and ITP 18.

Maximum all-inclusive costs (for costs in [ insert:  currency ])

Compone
nt  
No.

Component

Y1

Y2

Y3

Y4

...

Yn

Sub-total for 
[ insert:  currency ]

1. 
Hardware Maintenance  
Incl. in 
Warranty

Incl. in 
Warranty

Incl. in 
Warranty

2. 
Software Licenses & Updates  
Incl. in 
Warranty

2.1 
System and General-
Purpose Software

Incl. in 
Warranty

2.2 
Application, Standard and 
Custom Software

Incl. in 
Warranty

3. 
Technical Services

Section IV – Proposal Forms 
136

Official Use Only

Maximum all-inclusive costs (for costs in [ insert:  currency ])

Compone
nt  
No.

Component

Y1

Y2

Y3

Y4

...

Yn

Sub-total for 
[ insert:  currency ]

3.1 
Sr. Systems Analyst

3.2 
Sr. Programmer

3.3 
Sr. Network Specialist, 
…..  etc.

4. 
Telecommunications costs [to 
be detailed]

5. 
[Identify other recurrent costs 
as may apply]

Annual Subtotals: 
- -

Cumulative Subtotal (to [ insert: currency ] entry for [ insert:  line item ] in the Recurrent Cost Summary Table)

Name of Proposer:

Authorized Signature of Proposer:

Section IV – Proposal Forms 
137

Official Use Only

### 3.6 
Country of Origin Code Table

Country of Origin 
Country

Code

Country of Origin 
Country Code 
Country of Origin 
Country

Code

Section V – Eligible Countries    
139

Official Use Only

## SECTION V - ELIGIBLE COUNTRIES

Eligibility for the Provision of Information System

In reference to ITP 4.8 and ITP 5.1, for the information of the Proposers, at the present time firms 
and information systems from the following countries are excluded from this procurement process:

Under ITP 4.8(a) and ITP 5.1: “none”. 
Under ITP 4.8(b) and ITP 5.1: “none”.

Section VI – Fraud and Corruption    
141

Official Use Only

## SECTION VI - FRAUD AND CORRUPTION

### (Section VI shall not be modified)

1. Purpose

1.1 The Bank’s Anti-Corruption Guidelines and this annex apply with respect to procurement

under Bank Investment Project Financing operations.

2. Requirements

2.1 The Bank requires that Borrowers (including beneficiaries of Bank financing); project

implementers (applicants/proposers), consultants, contractors and suppliers; any sub-
contractors, sub-consultants, service providers or suppliers; any agents (whether declared or 
not); and any of their personnel, observe the highest standard of ethics during the procurement 
process, selection and contract execution of Bank-financed contracts, and refrain from Fraud 
and Corruption.

2.2 To this end, the Bank:

a. Defines, for the purposes of this provision, the terms set forth below as follows:

i. “corrupt practice” is the offering, giving, receiving, or soliciting, directly or indirectly,

of anything of value to influence improperly the actions of another party;

ii. “fraudulent practice” is any act or omission, including misrepresentation, that

knowingly or recklessly misleads, or attempts to mislead, a party to obtain financial 
or other benefit or to avoid an obligation;

iii. “collusive practice” is an arrangement between two or more parties designed to

achieve an improper purpose, including to influence improperly the actions of another 
party;

iv. “coercive practice” is impairing or harming, or threatening to impair or harm, directly

or indirectly, any party or the property of the party to influence improperly the actions 
of a party;

v. “obstructive practice” is:

(a) 
deliberately destroying, falsifying, altering, or concealing of evidence material 
to the investigation or making false statements to investigators in order to 
materially impede a Bank investigation into allegations of a corrupt, 
fraudulent, coercive, or collusive practice; and/or threatening, harassing, or 
intimidating any party to prevent it from disclosing its knowledge of matters 
relevant to the investigation or from pursuing the investigation; or

(b) acts intended to materially impede the exercise of the Bank’s inspection and

audit rights provided for under paragraph 2.2 e. below.

b. Rejects a proposal for award if the Bank determines that the firm or individual

recommended for award, any of its personnel, or its agents, or its sub-consultants, sub-

Section VI – Fraud and Corruption    
142

Official Use Only

contractors, service providers, suppliers and/ or their employees, has, directly or indirectly, 
engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices in competing 
for the contract in question;

c. In addition to the legal remedies set out in the relevant Legal Agreement, may take other

appropriate actions, including declaring misprocurement, if the Bank determines at any 
time that representatives of the Borrower or of a recipient of any part of the proceeds of 
the loan engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices during 
the procurement process, selection and/or execution of the contract in question,  without 
the Borrower having taken timely and appropriate action satisfactory to the Bank to address 
such practices when they occur, including by failing to inform the Bank in a timely manner 
at the time  they knew of the practices;

d. Pursuant to the Bank’s Anti-Corruption Guidelines, and in accordance with the Bank’s

prevailing sanctions policies and procedures, may sanction a firm or individual, either 
indefinitely or for a stated period of time, including by publicly declaring such firm or 
individual ineligible (i) to be awarded or otherwise benefit from a Bank-financed contract, 
financially or in any other manner;1 (ii) to be a nominated2 sub-contractor, consultant, 
manufacturer or supplier, or service provider of an otherwise eligible firm being awarded 
a Bank-financed contract; and (iii) to receive the proceeds of any loan made by the Bank 
or otherwise to participate further in the preparation or implementation of any Bank-
financed project;

e. Requires that a clause be included in bidding/request for proposals documents and in

contracts 
financed 
by 
a 
Bank 
loan, 
requiring 
(i) 
project 
implementers 
(applicants/proposers), consultants, contractors, and suppliers, and their sub-contractors, 
sub-consultants, service providers, suppliers, agents, personnel, permit the Bank to inspect3 
all accounts, records and other documents relating to the procurement process, selection 
and/or contract execution, and to have them audited by auditors appointed by the Bank.

1  
For the avoidance of doubt, a sanctioned party’s ineligibility to be awarded a contract shall include, without limitation, (i) 
applying for pre-qualification, expressing interest in a consultancy, and bidding, either directly or as a nominated sub-
contractor, nominated consultant, nominated manufacturer or supplier, or nominated service provider, in respect of such 
contract, and (ii) entering into an addendum or amendment introducing a material modification to any existing contract.

2  
A nominated sub-contractor, nominated consultant, nominated manufacturer or supplier, or nominated service provider 
(different names are used depending on the particular bidding document) is one which has been: (i) included by the project 
implementer in its pre-qualification application or bid because it brings specific and critical experience and know-how that 
allow the project implementer to meet the qualification requirements for the particular bid; or (ii) appointed by the 
Borrower.

3  
Inspections in this context usually are investigative (i.e., forensic) in nature.  They involve fact-finding activities undertaken 
by the Bank or persons appointed by the Bank to address specific matters related to investigations/audits, such as evaluating 
the veracity of an allegation of possible Fraud and Corruption, through the appropriate mechanisms.  Such activity includes 
but is not limited to: accessing and examining a firm's or individual's financial records and information, and making copies 
thereof as relevant; accessing and examining any other documents, data and information (whether in hard copy or electronic 
format) deemed relevant for the investigation/audit, and making copies thereof as relevant; interviewing staff and other 
relevant individuals; performing physical inspections and site visits; and obtaining third party verification of information.

Section VII – Purchaser’s Requirements    
143

Official Use Only

## PART 2 – PURCHASER’S

## REQUIREMENTS

Section VII – Purchaser’s Requirements    
144

Official Use Only

## SECTION VII - SECTION SCOPE OF WORK

7.1 List of Goods and Delivery Schedule

Line 
Item

N°

Description 
of Goods

Quantity  Physical

unit

Final 
(Project 
Site) 
Destination 
as specified
in BDS

Delivery (as per Incoterms) 
Date

Earliest 
Delivery 
Date

Latest 
Delivery 
Date

Project 
implementer’s 
offered 
Delivery date

1.

E-Services 
/ 
Systems 
(MDAs)

(To 
be 
delivered 
in 
quarterly 
blocks of 10 
services)

12 systems 
(one 
per 
MDA 
including 
local 
authorities)

N/A

SMART 
Zambia 
Institute

4 
Months

24 
Months

2.

Upgraded 
Data 
Exchange 
Platform

1  
N/A

SMART 
Zambia 
Institute

3 
Months

6 
Months

3.

Upgraded 
Digital 
Signature 
Platform

1  
N/A

SMART 
Zambia 
Institute

2 
Months

6 
Months

4.  eOffice

System  
1  
N/A  
N/A  
6 
Months

9 
Months

5.

Upgraded 
Government 
Payment 
Gateway 
(ZamPay)

1  
N/A  
N/A  
6 
Months

12 
Months

Section VII – Purchaser’s Requirements    
145

Official Use Only

7.2 List of Related Services and Completion Schedule

Service 
No.

Description 
of 
Service  
Quantity  Unit  
Place 
of
Delivery

Final 
Completion 
Date

1.

Stakeholder 
consultations 
and 
MDA 
service 
assessment 
workshops (at least 2 
physical meetings per 
MDA/System during 
assessment)

24  
Sessions

Lusaka 
and
selected MDA
offices

Month 24

2.

Business 
Process 
Documentation 
for 
identified for each 
service and internal 
workflows (e-Services 
+ eOffice) in each of 
the systems

12

BPMN 
Processes 
for 
all services in 
each system

Editable 
digital 
formats 
(central 
repository)

Quarterly 2 systems 
to be developed in 
the next quarter.

3.

Functional 
design 
and prioritisation: 12 
high-impact 
e-
Service systems and 
eOffice 
component 
blueprints

1

Prioritisation 
Report 
+ 
Design Specs

Lusaka  
Month 5

4.

Technical 
architecture 
& 
integration planning 
(ZamConnect, 
ZamSign, 
ZamPass, 
ZamDocs, eOffice)

1  
Architecture 
Document

SZI 
IT 
and
Digital 
Architecture 
Office

Month 5

5.

Reengineering 
and 
workflow design of 
12 
prioritised 
e-
service 
systems 
(internal 
eOffice 
processes)

12 + 1

Workflow Sets 
for all services 
in a system

GSB 
Low-
Code 
Platform

Quarterly 2 service 
systems per quarter 
to be finalized by 
Month 24

6.  Development 
& 12  
Digital Service Deployed onQuarterly 2 e-service

Section VII – Purchaser’s Requirements    
146

Official Use Only

configuration of 12 
selected 
e-service 
systems (phased: 2 
per quarter)

Systems  
ZamPortal 
Production 
environment

systems 
delivered 
and to be finalized 
by Month 24

7.

Development of new 
National 
Data 
Registers

12  
New 
Data 
Registers

Integrated 
onto NDP /
ZamConnect

Month 12

8.

Onboarding 
of 
additional 
payment 
channels

8

New Payment 
Channels 
integrated

Integrated 
into Zampay  Month 15

9.

Revenue router for 
non-TSA 
revenue 
collection

1  
Enhanced 
ZamPay

Integrated 
into ZamPay  Month 8

10.

G2P 
and 
G2B 
integration 
for 
ZamPay

1  
Enhanced 
ZamPay

Integrated 
into ZamPay  Month 12

11.   Refund 
processing 
module for ZamPay  1  
Enhanced 
ZamPay

Integrated 
into ZamPay  Month 14

12.

Development 
& 
configuration 
of 
eOffice 
Suite: 
Correspondence, 
Email 
Capture, 
Meetings, Tasks

1  
Modular 
Platform

GSB-hosted 
central 
development

Month 10

13.

Integration of eOffice 
with ECM (ZamDocs): 
metadata, templates, 
archiving, 
and 
retention 
policy 
enforcement

1  
Configured 
Repository

SZI 
ECM
System  
Month 11

14.

Implementation of AI 
Dashboards, Business 
Activity 
Monitor, 
Executive Portal, and 
Cognitive Assistants

1  
Dashboards & 
Analytics

GSB/eOffice 
Dashboard 
Layer

Month 12

Section VII – Purchaser’s Requirements    
147

Official Use Only

15.

System 
Testing 
& 
UAT: 
12 
e-service 
systems + eOffice 
Suite (phased testing 
per rollout group)

12 +1  
UAT Cycles

UAT 
with
MDAs + SZI
Internal QA

Quarterly 2 e-service 
systems to be tested, 
all UATs to have 
finalized by Month 
24

16.

Training 
of 
MDA 
users, eOffice users, 
and 
system 
administrators 
(ToT 
model + self-paced 
content)

16  
Workshops + 
Recordings

SZI 
HQ 
+
remote hubs  Month 16

17.

Go-live deployment 
of 
12 
e-service
systems with all their 
e-services 
on 
ZamPortal

12+1  
Live Services

ZamPortal +
SZI 
back-
office

Quarterly 2 e-service 
systems 
to 
be 
finalized by Month 
24

18.   Go-Live deployment

of E-Office solution  1  
Live E-Office

ZamPortal +
e-Office 
Backoffice

Month 12

19.

Business 
Process 
Documentation 
for 
non-implemented 
services 
and 
not-
available services and 
internal workflows (e-
Services + eOffice)

... MDAs + 
176 
unavailable 
services

BPMN 
Processes

Editable 
digital 
formats 
(central 
repository)

Quarterly 2 e-service 
systems (MDAs) to 
be 
finalized 
by 
Month 24

20.

Documentation 
of 
remaining 
non-
implemented 
systems (for future 
rollout)

50

Structured 
Service 
Records

Digital 
archive at SZI
Repository

Month 24

21.

Handover of all code 
repositories 
of 
eOffice Suite as well 
as eService systems 
developed

1+~12  
Repositories  SZI HQ  
Month 24

22.  Hypercare 
support 3  
Months  
SZI HelpdeskMonth 27

Section VII – Purchaser’s Requirements    
148

Official Use Only

(bug 
resolution, 
tuning, optimization) 
for 
all 
launched 
systems

+ 
Vendor
Support 
Team

23.

Developer training to 
be 
able 
to 
independently 
develop e-services.

30

Local 
developers 
trained

Zambia  
Month 27

7.3 Background and Strategic Context

The Government of the Republic of Zambia, through the Smart Zambia Institute (SZI), is 
undertaking a bold initiative to transform public service delivery through the implementation 
of a unified digital government project: the Government Service Bus. Part of this project is 
ZamPortal, a platform designed to provide citizens, businesses, and government entities with 
a single point of access to digital services, thereby improving efficiency, transparency, and 
inclusiveness in governance.

This Request for Proposal (RFP) invites qualified vendors to submit comprehensive technical 
and financial proposals for the design, development, integration, and deployment of e-services 
on ZamPortal. This assignment forms a critical component of Zambia’s national digital 
transformation agenda, in line with the E-Government Strategy and the 8th National 
Development Plan (8NDP).

Through the GSB-GPG I (2019-2022) and GSB-GPG II (2023-2026) projects, the Government 
of Zambia, led by Smart Zambia Institute and the Ministry of Finance, successfully developed 
the Government Service Bus (GSB), a foundational ecosystem for digital public infrastructure. 
The public gateway to this ecosystem, ZamPortal, provides access to over 282 digital services 
across roughly 60 integrated systems. However, a significant opportunity remains, as a pipeline 
of over 1,093 additional services is slated for digitization. Digitizing these services is a key 
objective that requires business process analysis, business process reengineering, technical 
development, and stakeholder approval from the respective MDAs.

The broader Government Service Bus (GSB) digital ecosystem which includes ZamConnect 
(data exchange), ZamPass (Digital Identity Management), ZamPay (National Payment 
Gateway), ZamSign (e-signature platform), the National Data Registers (NDR), National Data 
Portal (NDP) and government mobile application (ZamGov) platform operates from 
infrastructure hosted at the Ministry of Finance Headquarters Data Centre and the Infratel 
Roma Datacenter.

The e-Service framework used for the GSB has two main versions, an older model on which 
most systems/services run and a newer containerized version that splits up the e-service UI and 
back-office for each service provider. Only a limited number of systems and services have 
been developed on the newer version of the framework.

Section VII – Purchaser’s Requirements    
149

Official Use Only

Since 2022 over 5.3 billion Kwacha and 24.5 million USD has been collected through ZamPay 
the government payment gateway. ZamPay is currently integrated with all local banks and 
Mobile Money providers and offers 17 different payment channels. All funds collected through 
ZamPay are automatically remitted into the Treasury Single Account (also known as Control 
99). Through its direct integration with IFMIS (the Integrated Financial Management 
Information System) payments are automatically reconciled into their respective accounts. 
This project aims to consolidate and expand the digital service catalogue available to the public 
by ensuring seamless interoperability between systems, real-time data exchange, digital 
identity verification, secure payments, and legally binding electronic signatures.

7.4 Scope Of Work

The objective of this assignment is to conduct a comprehensive assessment of government 
service delivery processes with the goal of identifying, prioritizing, and onboarding high-
impact digital services onto ZamPortal. The project is designed as a foundational step towards 
full national e-service coverage, focusing first on in-depth discovery and prioritization, then 
on execution of a representative service portfolio, and finally on strategic documentation to 
enable phased scalability.

Note: A system is a collection of services for one MDA, for example the Ministry of Lands 
has three departments, one of these departments the Survey Department has its own back-office 
with 9 e-services which make up one system.

The specific objectives are as follows:

• To engage with relevant stakeholders, including all key Ministries, Departments, 
and Agencies (MDAs), to assess existing public services and identify 
opportunities for digital transformation;  
• To conduct business process analysis and service readiness assessments across 
a comprehensive list of targeted systems;  
• To define evaluation criteria and lead the prioritisation exercise for the selection 
of a minimum of 12 high-value e-service systems across various MDAs to be 
implemented under this phase;  
• To design, configure, test, and deploy at least 12 selected e-service systems, 
ensuring full alignment with the Government Service Bus (GSB) ecosystem and 
national interoperability framework;  
• To assess the effectiveness of the data-exchange platform ZamConnect and 
enhance or replace the solution with a true national data exchange platform.  
• To enhance or replace the national payment gateway, ZamPay. Ensuring all 
banks listed boz.zm are onboarded and expand the number of payment channels 
integrated onto ZamPay.  
• Expand ZamPay to facilitate G2P and G2B payments.  
• Expand ZamPay and e-Service back-end to support refund processing. Through 
a formalized and documented chain refunds should be able to be requested, 
approved and paid entirely through the systems.

Section VII – Purchaser’s Requirements    
150

Official Use Only

• Expand ZamPay to facilitate revenue collection outside of the Treasury Single 
Account (TSA) and distribute collected funds to destination beneficiaries such as 
local authorities.   
• To produce comprehensive documentation and reengineering artefacts for all 
remaining services not implemented in this phase, enabling future deployment with 
minimal rework;   
• To transfer knowledge, build institutional capacity, and provide operational support 
to ensure sustainability and adoption across the government landscape  
• To maintain and support the existing GSB ecosystem and ensure the continued 
uninterrupted operation of the platform.

7.4.1 General Description of Services in Scope

The total number of e-services to be addressed through this assignment is approximately 1,547, 
segmented as follows:

• 
As of  September 2025 a total of 458 services have been developed and deployed on 
the Zambia Integrated Government Services (ZIGS), the back-office that manages 
deployment on ZamPortal/e-Services of which 282 services are available and 
published to the public, ~176 services have been developed but are not exposed or 
available to end-users. These services require MDA approval, further development, 
metadata review, integration validation, and upgrades before publication. The vendor 
should provide a detailed report of the ~176 services which have not been published 
or are disabled, identifying the issues needed to be resolved before these services 
can be published. 
• 
Over 1,089 services have not yet been digitised and will require full lifecycle 
intervention: business process analysis, reengineering, stakeholder validation, 
service configuration, testing, deployment, and post-deployment support.

The contractor shall address all service development through a standardized  service 
development methodology as agreed with Smart Zambia as per the below:

1. Assessment and Stakeholder Engagement

• Conduct structured business analysis with MDAs to identify services, as-is 
processes, and pain points. 
• Capture business workflows, user journeys, and existing documentation using 
standardized business analysis toolkits.  
2. Prioritization and Implementation Planning

• Define multi-criteria evaluation models (impact, cost, volume, readiness). 
• Select 12 systems to implement under this phase, equally distributed in 
classification as “simple”, “medium complexity” and “complex” systems.  
• Prepare a rollout roadmap.  
3. Implementation and Documentation

Section VII – Purchaser’s Requirements    
151

Official Use Only

• 
Reengineer, configure, and publish the 12 e-service systems using the GSB low-
code platform or similar e-service platform supplied by the vendor that offers 
low/no code e-service development.  
• 
Integrate each system with ZamPass, ZamConnect, ZamPay, ZamSign, and NDRs 
or provide full-alternatives for each solution. 
• 
Ensure each service is listed on the public ZamPortal. 
• 
Document remaining services, including:

o BPMN workflows 
o Stakeholder maps 
o Metadata specifications 
o Integration requirements

Each implemented service must comply with ZamPortal UI/UX, accessibility, multilingual 
content, and national standards.

7.4.2 Business Process Discovery and Reengineering

For each new or legacy service not yet published on ZamPortal, the vendor shall:

• 
Conduct business process discovery workshops with relevant Ministries, 
Departments, and Agencies (MDAs) using a structured engagement framework that 
includes interview guides, process flow templates, and service data dictionaries. 
• 
Map the “As-Is” process, identifying key actors, input/output artefacts, decision 
points, and pain points. 
• 
Collaboratively define the “To-Be” process using BPMN 2.0 notation, taking into 
account GSB standards, integration requirements, and automation opportunities. 
• 
Ensure that every reengineered service maximizes automation, self-service, and data 
reuse — while preserving compliance with institutional mandates and sector-specific 
regulations. 
• 
Assess if services will require specialized functionality outside of regular e-service 
case management processes, eg. GIS integration, Mobile app functionality for field 
officers, etc. 
• 
Prepare Business Process Reengineering (BPR) packs for each service, including:

o Narrative descriptions of workflows 
o Process diagrams 
o Field-level metadata and validation rules 
o Document attachment checklists 
o Role and access control matrices 
o SLA thresholds and escalation logic 
• 
Facilitate validation sessions with MDAs and obtain formal sign-off before initiating 
configuration. 
7.4.3 Technical Development and Configuration of E-Services

Section VII – Purchaser’s Requirements    
152

Official Use Only

The contractor shall configure and, where necessary, develop the e-services within the existing 
GSB low-code platform or their own low-code e-service delivery platform. The contractor 
shall be responsible for ensuring all their services are listed on ZIGS/ZamPortal.

The configuration process must adhere to a standard service development framework, 
comprising:

• 
Form design and configuration: Create user-facing dynamic forms using a drag-
and-drop builder, with field validation, pre-filled data fields (from national registries), 
and multilingual field labels. 
• 
Workflow design: Embed the approved process logic into a workflow engine that 
supports task assignment, SLA timers, decision rules, conditional paths, escalations, 
and parallel approvals. 
• 
Role-based access control (RBAC): Implement differentiated access rights for 
applicants, reviewers, approvers, MDA admins, and helpdesk agents. 
• 
Document management: Configure document upload, preview, download, storage, 
and archival components — including restrictions on file types, size, and encryption 
at rest. 
• 
Output generation: Generate standardized and secure digital outputs (e.g., 
certificates, licenses, receipts) with embedded QR codes or watermarks that link to a 
verification service. 
• 
Notifications and alerts: Configure SMS, email, and in-app notifications using 
ZamNotify (integrated with ZAMTEL and SendGrid), ensuring multilingual content 
and support for lifecycle events (application submission, approval, rejection, expiry). 
All services must be responsive across devices, comply with WCAG 2.1 AA accessibility 
guidelines, and be usable in both English and at least one local language (Bemba or Nyanja).

7.4.4 Integration with GSB Ecosystem Components

All developed and reconfigured services must be fully integrated or provide an equal 
alternative to the current national digital ecosystem:

• 
ZamConnect: All backend processes must communicate with other government 
systems and registries through ZamConnect. The contractor must define APIs 
conforming to the OpenAPI specification, map data fields, and handle authentication 
tokens. If selected MDAs have legacy systems that do not expose APIs, the vendor 
shall define appropriate integration strategies (e.g., middleware adapters or database 
connectors). 
• 
ZamPass: The identity of users (citizens, residents, businesses, and public servants) 
shall be verified via ZamPass. The contractor must integrate using OIDC to Zampass 
implementing SSO (Single Sign-On) and e-KYC flows in coordination with ZamPass 
specifications. 
• 
ZamPay: Payment-enabled services must integrate with ZamPay. The contractor will 
be responsible for initiating payment requests, capturing transaction statuses, and 
posting back results to the service workflow.

Section VII – Purchaser’s Requirements    
153

Official Use Only

• 
ZamSign: For services that involve the issuance or submission of official documents, 
e-signatures shall be applied via ZamSign. The contractor must implement both user-
side signature requests and back-office signature approvals, including timestamping, 
verification, and audit trail generation. 
• 
ZamNotify: For messaging by email or SMS, the contractor will expand ZamNotify 
to utilize the governments own email infrastructure for sending email.  
• 
ZamGov: Mobile application for citizens offering access to personal records such as 
digital drivers license, vehicles, properties, companies, as well as access to e-services, 
invoices and receipts.  
• 
NDR (National Data Registers): All services must leverage available master data for 
validation and decision-making. Examples include querying the National Identity 
Register, Business Registry (PACRA), Land Ownership Register, Vehicle 
Registration, and Immigration Status. The contractor will define API calls, fallback 
strategies, and data caching policies. The contractor will also define new data 
registers that can be utilized by existing or future systems.

7.4.5 Publishing on ZamPortal

All e-services must be made available through ZamPortal/eServices which is a service 
directory platform for government that lists all active services from ZIGS, the contractor will 
ensure full conformity to:

• 
Portal branding and design guidelines, including header/footer styles, icons, button 
positioning, and standard service passports. 
• 
Multilingual and mobile-first presentation to ensure accessibility for citizens with 
limited digital literacy or access to high-end devices. 
• 
Life-scenario navigation, where users access grouped services based on real-life 
needs (e.g., “Start a Business”, “Apply for a Land Title”, “Get a National ID”, etc.). 
• 
Dynamic filtering by MDA, sector, user type (citizen, business), service type 
(transactional, informational, regulatory), and status (new, in progress, completed).

7.4.6 Testing and Quality Assurance

The contractor shall establish and follow a comprehensive quality assurance strategy for each 
service. This includes:

• 
Unit testing at the module level 
• 
Integration testing across workflows and external systems (APIs, registries, 
payment) 
• 
Performance testing using synthetic load testing tools (minimum 100 concurrent 
sessions per service) 
• 
Security testing aligned with OWASP Top 10 (SQLi, XSS, session fixation, CSRF, 
etc.) 
• 
User Acceptance Testing (UAT) in collaboration with MDAs, with formal 
acceptance protocols 
Defects must be recorded, prioritized, resolved, and retested according to severity levels 
defined in the QA plan. All test scripts, logs, and outcomes shall be documented.

Section VII – Purchaser’s Requirements    
154

Official Use Only

7.4.7 Documentation and Knowledge Transfer

Each service must be accompanied by:

• 
User Guides (step-by-step instructions with screenshots or videos for 
citizens/business users) 
• 
Administrator Manuals (role management, report generation, log interpretation) 
• 
Configuration Documentation (fields, validations, process flows, API links) 
• 
Troubleshooting Guides and Frequently Asked Questions (FAQs) 
• 
Developer Documentation guides documenting integration processes with the 
proposed solutions as well as documentation of source code build and deployment 
processes. 
• 
Developer Training the contractor shall be responsible for training at least 30 local 
software developers throughout the duration of the project on the use of the e-service 
framework enabling them to independently develop services. 
• 
Trainer-of-trainers (ToT) workshops of each e-service system and component; 
providing recorded walkthroughs for future use by MDAs and SZI.

7.4.8 Go-Live, Support and Warranty

Each batch of completed services will be deployed to production following a go-live readiness 
assessment and deployment checklist. The contractor shall then:

• 
Provide hypercare support for at least 3 months, including bug fixing, minor 
enhancements, and support to MDA staff. 
• 
Implement a ticketing system (or integrate into SZI’s system) for issue reporting and 
resolution. 
• 
Commit to a 12-month warranty period, during which any defect in the service 
logic, workflow, or integration must be resolved within a defined SLA, at no 
additional cost to the client.

7.4.9 Development and Integration of the eOffice Digital Back-Office Suite

Integrated eOffice Back-Office Automation Suite

As part of this assignment, the Supplier shall design, customize, deliver, and integrate a 
comprehensive “eOffice” module within the ZamPortal and Government Service Bus (GSB) 
digital ecosystem. This module shall serve as a unified platform for government staff and 
public officials to manage internal and inter-agency correspondences, meetings, decisions, 
records, and operational tasks, while leveraging modern automation, AI-powered analytics, 
and robust information governance.

The eOffice shall provide full lifecycle management for government correspondences, 
covering internal communications, incoming submissions, and outgoing official responses. It 
shall include structured metadata capture (e.g., subject, classification level, priority, reference 
number), configurable correspondence templates, and a dynamic workflow engine for routing, 
reviewing, approving, and digitally signing content. Each correspondence item must be 
archived in the centralized ECM repository and must retain full audit logs, version history, and

Section VII – Purchaser’s Requirements    
155

Official Use Only

access controls in compliance with GSB standards and national records management laws.

An advanced email connector must be included to enable the sending of registered 
correspondences directly via government institutional email infrastructure, while also 
capturing inbound emails (via IMAP/SMTP or Graph API) and registering them as official 
correspondences within the system. The connector must support the extraction and archiving 
of email metadata (sender, recipient, subject, message ID), body content, and attachments, 
ensuring that all communication threads can be preserved, classified, and integrated into 
business workflows. Emails and attachments must be processed using Optical Character 
Recognition (OCR) and indexed for full-text search and analytics.

The module shall provide a meeting management component that supports end-to-end 
meeting preparation and execution. This includes the scheduling of internal or inter-agency 
meetings, creation of structured agendas, management of invitees, and assignment of pre-
meeting tasks and documentation. During meetings, the system must support real-time note-
taking and tagging of action points. Following the meeting, the system must generate formal 
Minutes of Meeting (MoMs) and route them through a configurable approval workflow 
before final archival in the DMS. MoMs must include clear metadata (meeting title, date, 
participants, agenda items, decisions taken, actions assigned) and shall be linkable to related 
correspondences, documents, and tasks.

All content created or managed within the eOffice module—such as correspondences, 
documents, MoMs, emails, and tasks—shall be archived in a centralized, fully ECM-compliant 
repository with support for metadata classification, version control, document linking, security 
permissions, retention policies, and legal hold procedures. The underlying ECM platform shall 
enable intelligent search and secure access through the ZamPortal’s identity platform and audit 
trail mechanisms.

To support productivity and compliance, the eOffice shall include an embedded workflow and 
task management engine that enables users to assign, track, escalate, and delegate tasks. 
Tasks may originate from correspondences, meetings, or standalone processes and shall 
include due dates, SLA definitions, priority levels, and conditional routing. Tasks must be 
visualized through dashboards and escalated automatically in case of delays. All actions must 
be auditable, and task progress must be tracked and reportable at the user, department, and 
executive levels.

To support real-time oversight, the system shall include a Business Activity Monitor (BAM) 
with role-based dashboards visualizing pending items, bottlenecks, SLA breaches, and 
correspondence or task throughput by unit or process. Dashboards must provide actionable 
summaries and allow users to drill down into content items or cases.

A dedicated Executive Portal shall be included to offer senior officials 360-degree visibility 
over institutional workloads, decision backlogs, compliance alerts, and operational summaries. 
This portal shall present AI-enriched dashboards with role-relevant data and proactive 
recommendations.

The eOffice shall leverage Cognitive Services and AI capabilities to perform content 
summarization, correspondence classification (e.g., by urgency, topic, department), anomaly 
detection, task recommendation, and routing optimization. These services must be embedded 
into the correspondence viewer, BAM dashboards, executive portals, and task managers,

Section VII – Purchaser’s Requirements    
156

Official Use Only

offering contextual nudges and insights to users and managers alike. AI outputs must be 
explainable and traceable, with feedback loops to refine accuracy over time.

A multilingual AI-powered chatbot shall be delivered with the eOffice to provide user 
support, assist with task execution, guide users to relevant services or actions, and answer 
content-based queries. The chatbot must be integrated into the platform and available through 
desktop and mobile interfaces, supporting at minimum English language.

The module must be secure, scalable, modular, and fully integrated with the core ZamPortal 
digital ecosystem. It shall leverage the existing components of the GSB platform, including 
identity (ZamPass), notifications (ZamNotify), payments (ZamPay where applicable), 
signature (ZamSign), and the document management infrastructure (ZamDocs). Integration 
must be realized using RESTful APIs and the microservices model prescribed in the platform 
architecture.

The Supplier shall be responsible for:

• 
Conducting detailed business process analysis and user requirement validation across 
all target MDAs.

• 
Customizing the eOffice module to accommodate inter-agency variations while 
maintaining architectural coherence.

• 
UI/UX prototyping and validation with internal users.

• 
Delivering pre-configured templates for correspondences, MoMs, and task workflows.

• 
Enabling administrator tools for form, menu, and workflow configuration.

• 
Providing training, documentation, and role-based onboarding plans.

• 
Integrating the module into existing SSO, PKI, and notification services.

• 
Enabling mobile and offline access to key workflows (e.g., meeting approval, 
correspondence signature).

• 
Ensuring the eOffice module complies with national data sovereignty, archiving, and 
information security standards.

• 
Integration with GSB components via REST APIs.

• 
Data migration of legacy correspondences and records (where applicable).

• 
Training, documentation, and go-live support.

• 
SLA-backed warranty and maintenance for a minimum of 12 months.

Section VII – Purchaser’s Requirements    
157

Official Use Only

## SECTION VIII - REQUIREMENTS OF THE INFORMATION

## SYSTEM

### (INCLUDING TECHNICAL REQUIREMENTS, IMPLEMENTATION SCHEDULE,

### SYSTEM INVENTORY TABLES, BACKGROUND AND INFORMATIONAL

### MATERIALS)

Section VII – Purchaser’s Requirements    
158

Official Use Only

## Technical Requirements

### Table of Contents:  Technical Requirements

A.  Acronyms Used in The Technical Requirements .................................................... 158

0.1 ... Acronym Table ................................................................................................. 158

B.  Functional, Architectural and Performance Requirements .................................... 160

1.1 ... Legal and Regulatory Requirements to be met by the Information System .......... 160 
1.2 ... Business Function Requirements to be met by the Information System ............... 161 
1.3 ... Architectural Requirements to be met by the Information System ....................... 166 
1.4 ... Systems Administration and Management Functions Required to be met by the

Information System .......................................................................................... 169 
1.5 ... Performance Requirements of the Information System ....................................... 170 
1.6 ... Cyber Security .................................................................................................. 171

C.  Service Specifications – Supply & Install Items ...................................................... 173

D.  Technology Specifications – Supply & Install Items ............................................... 177

E.  Testing and Quality Assurance Requirements ........................................................ 181

F.  Service Specifications – Recurrent Cost Items ........................................................ 185

## A.  ACRONYMS USED IN THE TECHNICAL REQUIREMENTS

### 0.1 
Acronym Table

Note: Compile a table of organizational and technical acronyms used in the Requirements. This

can be done, for example, by extending the following table.

Term 
Explanation

bps 
bits per second

cps 
characters per second

DBMS 
Database Management System

DOS 
Disk Operating System

dpi 
dots per inch

Ethernet 
IEEE 802.3 Standard LAN protocol

GB 
Gigabyte

Section VII – Purchaser’s Requirements    
159

Official Use Only

Term 
Explanation

Hz 
Hertz (cycles per second)

IEEE 
Institute of Electrical and Electronics Engineers

ISO 
International Standards Organization

KB 
Kilobyte

kVA 
Kilovolt ampere

LAN 
Local area network

lpi 
lines per inch

lpm 
lines per minute

MB 
Megabyte

MTBF 
Mean time between failures

NIC 
Network interface card

NOS 
Network operating system

ODBC 
Open Database Connectivity

OLE 
Object Linking and Embedding

OS 
Operating system

PCL 
Printer Command Language

ppm 
pages per minute

PS 
PostScript -- Adobe page description language

RAID 
Redundant array of inexpensive disks

RAM 
Random access memory

RISC 
Reduced instruction-set computer

SCSI 
Small Computer System Interface

SNMP 
Simple Network Management Protocol

SQL 
Structured Query Language

TCP/IP 
Transmission Control Protocol / Internet Protocol

V 
Volt

WLAN 
Wireless LAN

DMS 
Document Management System

BPM 
Business Process Management

Section VII – Purchaser’s Requirements    
160

Official Use Only

## B.  FUNCTIONAL, ARCHITECTURAL AND PERFORMANCE

## REQUIREMENTS

### 1.1 
Legal and Regulatory Requirements to be met by the Information 
System

1.1 
The Information System, and the vendor providing it, MUST demonstrate full 
compliance with all applicable laws, regulations, and standards of the Republic 
of Zambia. The key legal frameworks include, but are not limited to, the 
following:

1.1.1.1 The Data Protection Act, No. 3 of 2021

This Act governs the collection, use, storage, and processing of personal data.

It aims to protect individuals' right to privacy. The Information System 
MUST incorporate "Privacy by Design and by Default" principles and 
ensure the following:

• 
Consent Management: The system must have robust mechanisms to 
obtain, record, and manage explicit, freely given, and informed consent 
from data subjects before processing their personal data. It must also 
facilitate the withdrawal of consent.

• 
Data Subject Rights: The system must include functionalities to allow 
individuals to exercise their rights, including the right to access their data, 
rectify inaccuracies, request erasure (the "right to be forgotten"), and object 
to processing.

• 
Data Security: The system must implement appropriate technical and 
organizational measures to protect personal data against unauthorized 
access, loss, or destruction. This includes capabilities like encryption, 
access control, and regular security testing.

• 
Data Minimization & Purpose Limitation: The system's architecture 
must ensure that only the personal data necessary for a specified purpose is 
collected and processed, and not used for incompatible purposes.

• 
Breach Notification: The system must have logging and monitoring 
capabilities to detect data breaches and facilitate timely notification to the 
Data Protection Commissioner and affected data subjects as required by the 
Act.

• 
Data Localization: All personally identifiable information must be stored 
within Zambia, no data should be processed outside of Zambia.

1.1.1.2 The Cyber Security and Cyber Crimes Act, No. 2 of 2021

This Act provides for the security of electronic systems and information, the

prevention of cybercrime, and the protection of critical information 
infrastructure. The Information System MUST:

Section VII – Purchaser’s Requirements    
161

Official Use Only

• 
Implement Robust Security Measures: Employ comprehensive security 
controls, including firewalls, intrusion detection/prevention systems, anti-
malware, and secure configurations to protect against cyber threats.

• 
Ensure Authentication and Access Control: Utilize strong authentication 
mechanisms (e.g., multi-factor authentication) and role-based access control 
(RBAC) to ensure that users can only access information and functions 
appropriate for their roles.

• 
Maintain Audit Trails: The system must generate and securely store detailed, 
immutable logs of all system activities, particularly those related to data access, 
modification, and system administration, to support forensic investigations if 
needed.

• 
Protect Data Integrity: Ensure that data is protected from unauthorized 
modification or deletion, both in transit and at rest.

1.1.1.3 The Electronic Communications and Transactions Act, No. 4 of 2021

(ECTA)

This Act facilitates electronic commerce and provides for the legal recognition

of electronic records, signatures, and transactions. If the Information 
System handles transactions or official records, it MUST:

• 
Support Legally Valid E-Signatures: The system must be able to create, use, 
and verify electronic signatures in a manner that is secure and legally 
admissible.

• 
Ensure Transaction Security: All electronic transactions must be conducted 
over secure, encrypted channels to protect consumer and financial data.

• 
Maintain Electronic Records: The system must be capable of storing 
electronic records and communications securely, ensuring their integrity, 
authenticity, and accessibility for future reference as required by law.

1.1.1.4 The Information and Communication Technology Association of Zambia

(ICTAZ) Act, No. 7 of 2018

This Act regulates the ICT profession in Zambia. While this applies to the

professionals rather than the system directly, the vendor MUST:

• 
Guarantee Professional Standards: Ensure that all personnel involved in 
the design, development, implementation, and maintenance of the 
Information System are appropriately qualified, registered, and in good 
standing with ICTAZ as required by the Act.

### 1.2 
Business Function Requirements to be met by the Information 
System

1.2.1 Process-Oriented Business Functionality

1.2.1.1 The system shall automate end-to-end business processes across 
multiple 
departments 
using 
configurable, 
dynamic 
workflows.

Section VII – Purchaser’s Requirements    
162

Official Use Only

1.2.1.2 The system shall support tracking of applications and transactions as 
they 
move 
between 
actors 
via 
structured 
queues 
or 
“baskets.” 
1.2.1.3 It shall include workload management with the ability to balance loads 
across users or roles, including alert generation in case of overload or 
bottlenecks. 
1.2.1.4 The system shall allow requests to be paused, held, or merged, reflecting 
real-world process flexibility for administrative services.

1.2.2 User-Centric Operational Support

1.2.2.1 The system shall support citizen, business, and official user roles for 
submission and processing of service requests through web and mobile 
interfaces. 
1.2.2.2 It shall provide a multilingual, responsive UI/UX supporting multiple 
languages 
and 
English 
as 
default 
languages. 
1.2.2.3 The system shall offer a unified user interface across all modules and 
services. 
1.2.2.4 The user interface shall include search filters, personalized inboxes, and 
options to delegate or reassign tasks for continuity of operations.

1.2.3 Document and Content Management

1.2.3.1 The system shall enable capturing incoming documents through both 
bulk ingestion (e.g., batch import) and on-demand/manual upload. 
1.2.3.2 It shall support a wide range of formats including TIFF, JPEG, PDF, 
Word, 
Excel, 
and 
ZIP 
archives. 
1.2.3.3 It shall allow structured classification using reusable filing templates 
and 
dynamic 
cabinet/folder 
structures. 
1.2.3.4 Users shall be able to perform document actions such as view, edit 
metadata, check-in/out, annotate, send via email, and maintain version history. 
1.2.3.5 The system shall enable secure storage with permissions and audit trails 
for each cabinet, folder, and document.

1.2.4 Records and Archive Management

1.2.4.1 The platform shall support hybrid archiving (physical and electronic), 
including barcode tracking, shelf management, and disposition workflows. 
1.2.4.2 It shall manage retention and disposal policies based on configurable 
lifecycle 
rules. 
1.2.4.3 The system shall support linking electronic and physical records in 
unified 
retention 
and 
access 
policies. 
1.2.4.4 It shall provide functionality for generating archive labels, transfer lists, 
disposal notices, and movement logs.

1.2.5 OCR and AI Enablement

1.2.5.1 The system shall include Optical Character Recognition (OCR) 
capabilities for English, applicable on scanned documents or images. 
1.2.5.2 It shall allow full-text indexing and search over OCR-extracted content 
to 
support 
intelligent 
document 
retrieval. 
1.2.5.3 The platform shall be designed to support AI enablement, including data

Section VII – Purchaser’s Requirements    
163

Official Use Only

extraction from unstructured content and classification using machine learning. 
1.2.5.4 AI capabilities should support use cases such as intelligent tagging, 
auto-routing of correspondences, and content summarization for workflows.

1.2.6 Workflow-Driven Case Management

1.2.6.1 The system shall include an orchestration engine capable of managing 
sequential, 
parallel, 
or 
conditional 
workflow 
executions. 
1.2.6.2 Workflows shall support dynamic rules, custom scripts, and field-based 
logic 
for 
advanced 
routing 
and 
processing. 
1.2.6.3 Each workflow instance shall be visually tracked, showing process 
stages, 
actors, 
and 
timestamps. 
1.2.6.4 The system shall enforce SLAs through due dates, automated 
escalations, and trigger-based notifications.

1.2.7 Business Modeler Capabilities

1.2.7.1 The solution shall include a graphical business process modeler with 
WYSIWYG 
form-building 
capabilities. 
1.2.7.2 Form fields shall support data types (text, date, number), formatting 
(e.g., 
currency), 
and 
layout 
customization. 
1.2.7.3 Field behavior such as mandatory status, read-only, and visibility shall 
be 
defined 
without 
code 
using 
built-in 
logic 
rules. 
1.2.7.4 Workflows shall support standard activity types including task 
assignment, email triggers, code activities, and external service calls. 
1.2.7.5 The modeler shall support multi-language captions and access control 
per activity or form element.

1.2.8 Analytics and Decision Support

1.2.8.1 The system shall include integrated reporting and dashboard tools, with 
both 
standardized 
and 
user-defined 
reports. 
1.2.8.2 Key workflow metrics such as processing times, workload per actor, 
and 
delayed 
cases 
shall 
be 
available. 
1.2.8.3 Reports shall support export to PDF, Excel, CSV, and HTML formats. 
1.2.8.4 Decision-makers shall be able to visualize operational KPIs in real time.

1.2.9 Security and Identity-Aware Operations

1.2.9.1 The system shall provide role-based access control across all modules, 
with 
fine-grained 
permission 
assignment. 
1.2.9.2 User accounts shall be linked to organizational hierarchies and be 
activated 
or 
deactivated 
without 
profile 
loss. 
1.2.9.3 Audit trails shall capture login, data access, workflow execution, and 
administrative 
changes. 
1.2.9.4 The system shall support Single Sign-On (SSO), encryption of sensitive 
data, and compliance with local identity frameworks.

1.2.10 Artificial Intelligence Functionalities

1.2.10.1 Locally hosted models

Section VII – Purchaser’s Requirements    
164

Official Use Only

All AI/LLM based functionalities MUST use locally hosted models. At no point must 
data be sent to servers outside of government control. The vendor MUST include 
requirements for hardware sufficient to run the AI model the vendor is proposing to 
use.

1.2.10.2 Intelligent Document Classification

The system MUST support automatic classification of scanned and uploaded 
documents using artificial intelligence techniques such as image recognition, layout 
analysis, or content inference. This classification should map to predefined filing plans, 
metadata models, or taxonomy structures, ensuring consistent record organization 
without manual tagging1.2.10.3  AI-based Data Extraction

The system MUST provide AI-powered automatic data extraction capabilities from 
scanned images and digital documents, supporting both structured and unstructured 
layouts. This includes recognition and extraction of fields such as names, dates, ID 
numbers, and references through pre-trained AI models or configurable templates

1.2.10.4  Zone-based OCR Templates

The system MUST support zone-based OCR template definitions where AI applies 
field-level recognition on designated document zones (e.g., invoice number region, 
name field) across a document batch, ensuring accuracy and consistency

1.2.10.5 Auto-tagging and Indexing

The solution MUST allow for AI-driven auto-indexing of documents based on content 
recognition, context clues, and keyword inference. This includes support for manual, 
assisted, and fully automated indexing modes

1.2.10.6 Batch Document Intelligence

The system MUST provide intelligent batch document handling features such as 
automatic document separation (based on barcodes, page count, form recognition), 
intelligent merging, and duplicate detection powered by machine learning models

1.2.10.7 AI Readiness and Extensibility

The platform MUST be designed with extensibility for advanced AI features such as 
predictive analytics, semantic search, sentiment classification, or conversational AI for 
document and process-related queries, either natively or through plug-in architecture

1.2.11 – eOffice Functional Requirements

The eOffice module shall deliver a comprehensive digital work environment that unifies 
correspondence management, document-centric workflows, meeting organization, email 
integration, task delegation, archiving, intelligent search, and executive-level visibility. It must 
be natively integrated with the ZamPortal ecosystem, fully compliant with ECM standards, 
and equipped with advanced automation and AI capabilities.

1.2.11.1 Correspondence Management

The system shall support the end-to-end lifecycle of correspondences (internal, incoming, and 
outgoing), including creation using standard templates, metadata capture (subject, sender, priority, 
classification, tags), and structured workflows. Users shall manage correspondences via role-based

Section VII – Purchaser’s Requirements    
165

Official Use Only

inboxes with filters for draft, pending review, pending signature, sent, archived, or escalated items. 
Correspondences may include attachments, references to previous threads, and must support rich-text 
editing, multi-language content and digital signatures via ZamSign. Each correspondence must be fully 
versioned and auditable, with detailed logs of all user actions, time stamps, and approval sequences.

1.2.11.2 Email Integration and Email-Based Capture

The module shall include an email connector that supports sending registered correspondences via 
institutional email servers (SMTP/IMAP, Microsoft Graph API) and ingesting incoming emails into 
the eOffice workflow. Received emails shall be parsed to extract metadata (sender, subject, thread ID, 
timestamps) and attachments, which are automatically registered as correspondences or document 
records. The email connector must support threading, reply/forward tracking, and archiving of full 
conversation trails. All ingested content is classified according to pre-defined filing plans and stored in 
the underlying ECM repository with OCR-based indexing of attachments.

1.2.11.3 Meeting Management and MoMs

The eOffice module must support the complete meeting lifecycle including scheduling, agenda 
creation, attendance management, live note-taking, and MoM generation. Meetings can be linked to 
topics, correspondences, or attached documents and shall allow for multi-party collaboration. Pre-
meeting packs and agendas shall be uploaded and distributed securely. During meetings, users can tag 
discussion points, assign action items, and capture resolutions. Post-meeting, the module must generate 
structured MoMs with integrated approval workflows. Finalized MoMs are digitally signed, archived 
in the ECM system, and linked to the meeting entity and related documents.

1.2.11.4 Tasks, Approvals, and Workflow Automation

The system shall provide dynamic task assignment capabilities for any object (correspondences, MoMs, 
documents). Tasks must include priority, due dates, dependencies, status tracking, and escalation logic. 
The workflow engine must support sequential, parallel, or conditional routing, and accommodate role- 
and user-based assignments. Visual dashboards must display assigned, completed, escalated, or 
overdue tasks. Workload balancing and re-delegation functions are essential, alongside alerts triggered 
by missed deadlines or bottlenecks. All tasks must be auditable and traceable through status logs and 
workflow diagrams.

1.2.11.5 Document and Records Management

All content in the eOffice (correspondences, MoMs, tasks, email attachments) shall be archived in a 
centralized ECM system. The solution must support metadata-driven classification, cabinet-based 
storage, reusable filing plan templates, and version control. Scanned content or imported documents 
must undergo OCR for searchability and automated tagging. Records management functions must 
include support for physical/digital hybrid files, retention policies, access restrictions, audit trails, legal 
holds, and scheduled disposal. All document actions (upload, download, edit, delete, share, approve) 
must be logged and reported.

1.2.11.6 Search and Information Retrieval

The system must support full-text and metadata-based search across all eOffice content. Users should 
search by keyword, subject, type, sender, department, reference number, or any indexed field. OCR 
content should be searchable. Saved search queries and advanced filters (e.g., date range, priority, 
classification) must be available. Results must display content summaries, status indicators, and 
relevance scoring. Search must allow content discovery across correspondences, MoMs, meetings, 
documents, and tasks, highlighting their relational context.

1.2.11.7 Business Activity Monitor (BAM)

A Business Activity Monitor shall be embedded to visualize operational KPIs. Dashboards must

Section VII – Purchaser’s Requirements    
166

Official Use Only

provide real-time insights into the volume and age of open correspondences, pending approvals, 
overdue tasks, escalations, meeting outcomes, and document processing statuses. Users must be able 
to filter and analyze data by department, classification, content type, or timeframe. Managers should 
receive SLA breach warnings and statistical reports. The BAM must allow export of charts and metrics 
in common formats (CSV, PDF).

1.2.11.8 Executive Portal

The Executive Portal shall provide role-based dashboards for senior decision-makers. These 
dashboards shall display summaries of actionable items, approvals awaiting signatures, risk indicators, 
high-priority tasks, and flagged anomalies. The portal must include visualizations of historical trends, 
content volume, departmental performance, and staff workload. Executives must receive AI-suggested 
actions and notifications tied to key content or deadlines, with direct links to drill down into 
correspondence, documents, or meetings.

1.2.11.9 AI-Powered Automation and Cognitive Services

The system must incorporate AI services that provide summarization of long correspondences, 
classification of content by type, urgency, topic, and confidentiality, as well as semantic linking 
between related documents or cases. It must detect anomalies (e.g., unauthorized access, deadline 
breaches, policy conflicts) and recommend appropriate routing paths based on historical patterns and 
current workload. AI must also power proactive suggestions within dashboards and BAMs. An AI 
engine must provide confidence scores and allow human override and feedback training for improved 
accuracy.

1.2.11.10 Conversational Assistant (Chatbot)

A built-in chatbot must support natural language processing to guide users in performing tasks, 
searching for records, or asking for help. It should understand commands such as “Find my pending 
approvals” or “List MoMs from last week.” It must be context-aware (user profile, permissions, current 
screen) and support task launching (e.g., create correspondence, start meeting) from the conversation. 
The chatbot should be extensible to multilingual interaction and accessible from desktop and mobile 
views.

### 1.3 
Architectural Requirements to be met by the Information System

1.3.1 General Architectural Principles

1.3.1.1 The system shall be fully web-based and responsive, accessible from desktops, laptops, 
tablets, and smartphones using major browsers (Chrome, Firefox, Safari, Edge). 
1.3.1.2 The platform shall follow an N-tier architecture separating concerns between 
presentation, 
application 
logic, 
business 
rules, 
and 
data 
layers. 
1.3.1.3 The system shall support microservices-based architecture where applicable, 
promoting 
modularity, 
scalability, 
and 
independent 
deployment 
of 
services. 
1.3.1.4 All modules must be natively integrated, ensuring seamless data and process 
interoperability 
without 
requiring 
third-party 
glue 
code 
or 
middleware. 
1.3.1.5 The solution must include centralized configuration management to handle settings, 
parameters, and environment-specific properties across modules.

1.3.2 Interoperability and Integration

Section VII – Purchaser’s Requirements    
167

Official Use Only

1.3.2.1 The system must expose RESTful APIs and support OpenAPI/Swagger 
specifications to allow external systems to integrate with core functionalities. 
1.3.2.2 It shall provide out-of-the-box connectors to tier-one applications (e.g., Microsoft 
Active Directory, SAP, IFMIS, GIS, payment gateways, digital signature platforms). 
1.3.2.3 The architecture shall allow integration via event-driven mechanisms (e.g., message 
queues, 
webhooks) 
where 
real-time 
synchronization 
is 
required. 
1.3.2.4 The solution shall provide data import/export tools to support batch interfaces in 
common formats (XML, JSON, CSV, Excel, PDF).

1.3.3 Database and Storage Architecture

1.3.3.1 The system shall support multiple DBMS platforms such as MS SQL Server, 
PostgreSQL, 
Oracle, 
and 
be 
DB-agnostic 
by 
design. 
1.3.3.2 Data access shall follow a layered abstraction that decouples business logic from 
database 
specifics. 
1.3.3.3 The platform shall support structured, semi-structured, and unstructured data models 
(e.g., 
documents, 
images, 
metadata, 
logs). 
1.3.3.4 Storage architecture must support hierarchical and metadata-based content 
classification, optimized for large-scale document and archive handling.

1.3.4 Deployment Flexibility

1.3.4.1 The solution must be deployable on both Windows and Linux environments. 
1.3.4.2 It shall support deployment on on-premises data centers, virtualized 
infrastructures, or private cloud environments using Docker/Kubernetes where applicable. 
1.3.4.3 All components shall be scalable both vertically and horizontally, supporting 
dynamic 
user 
loads, 
high 
volume 
processing, 
and 
document 
growth. 
1.3.4.4 The solution must support multi-tenancy or agency-specific partitioning for shared 
infrastructure with logical separation.

1.3.5 Multilingual and Multicultural Support

1.3.5.1 The system shall be multilingual at all levels of the interface, with extensibility for 
additional 
languages. 
1.3.5.2 All user interfaces, forms, labels, error messages, and reports must support dynamic 
language 
switching. 
1.3.5.3 Calendars must support multiple world recognized calendars.

1.3.6 Security Architecture

1.3.6.1 The system shall enforce role-based access control (RBAC), supporting complex 
organizational 
hierarchies 
and 
granular 
object-level 
permissions. 
1.3.6.2 It shall support Single Sign-On (SSO) using SAML 2.0, OAuth2, or Active Directory 
Federation 
Services 
(ADFS). 
1.3.6.3 The system shall use TLS encryption for data in transit and AES-256 or equivalent 
encryption 
for 
data 
at 
rest. 
1.3.6.4 Security logging shall include audit trails, user activity logs, invalid access attempts, 
and escalation traces, with centralized log management.

1.3.7 Resilience and High Availability

Section VII – Purchaser’s Requirements    
168

Official Use Only

1.3.7.1 The system must support load-balanced deployments with failover clustering to 
ensure 
high 
availability 
and 
service 
continuity. 
1.3.7.2 It shall have automated backup and restore procedures, with defined RPO 
(Recovery 
Point 
Objective) 
and 
RTO 
(Recovery 
Time 
Objective) 
targets. 
1.3.7.3 Health checks, heartbeat monitoring, and watchdog processes must be available to 
detect 
failures 
and 
trigger 
auto-recovery. 
1.3.7.4 Offline mode shall be available for selected modules, with local caching and deferred 
synchronization.

1.3.8 Administration and Configurability

1.3.8.1 The system shall include a centralized administration console for managing system 
parameters, 
user 
roles, 
menus, 
forms, 
and 
business 
rules. 
1.3.8.2 Administrators shall be able to create custom forms, workflows, dashboards, and 
reports 
without 
coding 
using 
visual 
configuration 
tools. 
1.3.8.3 The console shall include monitoring views for process status, delayed tasks, system 
utilization, 
and 
live 
error 
tracking. 
1.3.8.4 Full configuration backup and environment export/import features must be available to 
support staging-to-production rollout.

1.3.9 AI and Automation Readiness

1.3.9.1 The system architecture must allow for the future integration of AI services such as 
intelligent 
classification, 
predictive 
routing, 
and 
chatbot 
interfaces. 
1.3.9.2 AI-enablement shall support both on-premise model inference and API-based 
integration with cloud AI providers (e.g., Azure Cognitive Services, Google Vision). 
1.3.9.3 Data collected by the platform must be structured and tagged to enable effective 
machine 
learning 
over 
time. 
1.3.9.4 An AI governance mechanism should allow administrators to approve, override, or 
audit AI-based recommendations.

1.3.9 Document Management System Integration

• 
Integration with the ECM must provide native support for:

o Versioning, retention scheduling, and record locking.

o Advanced metadata templating.

o Batch upload, drag-and-drop ingestion, and API-based content submission.

o Full OCR pipeline with zone recognition and indexing.

o Hybrid support for digital and physical archives.

• 
Supported formats include: PDF, Office (DOC, XLS, PPT), TIFF, PNG, JPEG, ZIP, 
XML, and MSG (email format).

1.3.10 Search and Audit Trail

• 
The system must maintain a secure, immutable audit trail of all user actions.

Section VII – Purchaser’s Requirements    
169

Official Use Only

• 
Full-text search must leverage indexed metadata, OCR content, and AI-generated tags.

• 
All actions (read, edit, forward, delete, sign, approve) must be logged with timestamp, 
user ID, and object reference.

### 1.4 
Systems Administration and Management Functions Required to be 
met by the Information System

1.4.1 Administrative Control and Configuration

1.4.1.1 The solution shall provide a centralized administration console accessible via 
web interface to manage users, roles, permissions, parameters, system rules, and 
configurations. 
1.4.1.2 Administrators shall be able to configure and manage menu structures, 
metadata fields, form templates, workflow versions, and UI components without 
code 
changes. 
1.4.1.3 The system shall allow definition of business rules and exceptions at runtime, 
enabling 
rapid 
response 
to 
regulatory 
or 
organizational 
changes. 
1.4.1.4 Parameter configurations must be environment-specific, allowing separate 
profiles 
for 
development, 
staging, 
and 
production. 
1.4.1.5 The system shall include system diagnostics tools to monitor memory usage, 
server loads, and application health.

1.4.2 User and Identity Management

1.4.2.1 The system shall support comprehensive user account management, including 
activation, 
deactivation, 
suspension, 
and 
audit 
without 
reassigning 
roles. 
1.4.2.2 It shall allow role-based access control (RBAC) with inheritance, custom 
roles, 
and 
per-module/function 
privilege 
definitions. 
1.4.2.3 Integration with Active Directory (LDAP), Azure AD, or other federated 
identity 
providers 
must 
be 
supported. 
1.4.2.4 Support for delegation, impersonation, and access expiration policies must 
be configurable per user or group.

1.4.3 Logging, Auditing, and Monitoring

1.4.3.1 The system shall maintain a centralized audit trail, logging all administrative 
activities, 
user 
logins, 
configuration 
changes, 
and 
data 
transactions. 
1.4.3.2 Audit logs must include: user ID, timestamp, IP address, action type, affected 
records, 
and 
before/after 
states. 
1.4.3.3 Audit logs must be tamper-evident and retained in accordance with the 
configured 
retention 
policies. 
1.4.3.4 The system shall provide real-time operational dashboards for system health, 
active 
sessions, 
pending 
tasks, 
and 
failed 
operations. 
1.4.3.5 Alerts shall be triggered for abnormal behaviors, failures, or resource 
thresholds.

Section VII – Purchaser’s Requirements    
170

Official Use Only

1.4.4 Backup, Restore, and Business Continuity

1.4.4.1 The solution shall include scheduled and on-demand backup functionality, 
covering 
all 
databases, 
files, 
configuration 
data, 
and 
logs. 
1.4.4.2 Restore operations shall be fully tested and validated, and the system must 
support partial restore (e.g., for one module or department) as well as full disaster 
recovery. 
1.4.4.3 The system shall comply with predefined RTO and RPO targets, as defined 
in 
the 
service-level 
agreement. 
1.4.4.4 Backup files must be encrypted and stored in redundant locations or in 
alignment with national cloud/data sovereignty requirements.

1.4.5 Configuration, Versioning, and Deployment Control

1.4.5.1 System configuration and metadata definitions shall be version-controlled and 
traceable. 
1.4.5.2 The solution must allow export/import of configurations between 
environments 
for 
consistent 
deployment 
workflows. 
1.4.5.3 It shall support rollback functionality for workflows, configurations, forms, 
and 
business 
rules. 
1.4.5.4 Updates, patches, and deployments shall support zero-downtime or hot-swap 
modes to prevent service disruption.

1.4.6 Multitenancy and Organizational Management

1.4.6.1 The solution shall support multi-agency or multi-tenant logical separation 
within 
a 
single 
platform 
instance. 
1.4.6.2 It must allow each agency or tenant to define its own organizational structure, 
users, 
roles, 
filing 
plans, 
and 
processes. 
1.4.6.3 Admins shall be restricted to their agency scope, unless granted global admin 
rights. 
1.4.6.4 Common services (e.g., identity providers, logging, notifications) must be 
shared securely across tenants.

### 1.5 
Performance Requirements of the Information System

1.5.1 System Responsiveness and Throughput

1.5.1.1 The system shall ensure that 95% of all user interactions complete within 2 
seconds 
under 
normal 
load. 
1.5.1.2 Under peak load (3x average users), all operations must remain within 5-second 
thresholds. 
1.5.1.3 The system shall support 5,000+ concurrent sessions without degradation. 
1.5.1.4 Bulk operations shall handle a minimum of 10,000 items/hour.

1.5.2 Scalability

1.5.2.1 
Architecture 
shall 
support 
vertical/horizontal 
scaling. 
1.5.2.2 
All 
core 
components 
must 
be 
cluster-ready.

Section VII – Purchaser’s Requirements    
171

Official Use Only

1.5.2.3 
Must 
handle 
30% 
year-on-year 
user 
and 
document 
growth. 
1.5.2.4 Performance must remain stable up to specified growth limits.

1.5.3 Document Management Performance

1.5.3.1 
Ingest 
500,000+ 
documents/day. 
1.5.3.2 
Search 
across 
20 
million 
records 
must 
respond 
<2 
sec. 
1.5.3.3 
Versioning 
ops 
must 
be 
sub-second. 
1.5.3.4 OCR throughput must exceed 10 pages/sec

1.5.4 Workflow and Case Processing

1.5.4.1 
Workflow 
transitions 
must 
occur 
in 
real-time 
(<1 
sec). 
1.5.4.2 
System 
must 
run 
10,000+ 
concurrent 
workflows. 
1.5.4.3 
Visual 
trackers 
must 
auto-refresh 
with 
live 
status. 
1.5.4.4 SLA violations must trigger alerts within 1 minute.

1.5.5 Reporting and Analytics

1.5.5.1 
Dashboards 
must 
load 
in 
under 
3 
seconds. 
1.5.5.2 
Exporting 
100k+ 
record 
reports 
must 
take 
<15 
seconds. 
1.5.5.3 Audit trail searches must perform under 5 seconds.

1.5.6 Availability and Uptime

1.5.6.1 
Maintain 
99.9% 
annual 
availability. 
1.5.6.2 
Automatic 
failover 
and 
health 
monitoring 
are 
required. 
1.5.6.3 
Patches 
must 
support 
zero-downtime 
deployment. 
1.5.6.4 Maintenance schedules must notify users in advance.

1.5.7 Offline and Edge Performance

1.5.7.1 
Support 
offline 
tasks 
with 
72-hour 
caching. 
1.5.7.2 Sync must complete and confirm within 60 seconds of reconnection. 
1.5.7.3 Conflict resolution logic must apply rules for authoritative data.

### 1.6 
Cyber Security

1.6.1 Access Control and Identity Management

1.6.1.1 The system shall enforce Role-Based Access Control (RBAC) at all levels, 
including 
modules, 
forms, 
data 
fields, 
and 
workflows. 
1.6.1.2 It must support integration with external identity providers including Active 
Directory 
(LDAP), 
Azure 
AD, 
SAML 
2.0, 
and 
OAuth2. 
1.6.1.3 The platform shall support Multi-Factor Authentication (MFA) including 
SMS, 
email 
OTP, 
authenticator 
apps, 
or 
biometric 
methods. 
1.6.1.4 It must support user impersonation (with audit logging) for administrative 
troubleshooting, and delegation of access rights under controlled conditions. 
1.6.1.5 The system shall enforce password policies including complexity, expiry, 
reuse prevention, and account lockout after failed login attempts.

1.6.2 Data Protection and Encryption

Section VII – Purchaser’s Requirements    
172

Official Use Only

1.6.2.1 All data in transit must be encrypted using TLS 1.2 or higher, including web, 
API, 
and 
internal 
system 
communication. 
1.6.2.2 All data at rest must be encrypted using AES-256 or equivalent, including 
databases, 
document 
storage, 
backups, 
and 
log 
files. 
1.6.2.3 The platform shall support field-level encryption for sensitive fields such as 
personal 
identifiers, 
financial 
details, 
and 
authentication 
data. 
1.6.2.4 Any downloaded or exported documents must include digital watermarking, 
visible 
and 
invisible, 
with 
user 
ID, 
IP 
address, 
and 
timestamp. 
1.6.2.5 The system shall include QR code validation and electronic stamping to 
ensure authenticity and integrity of printed or shared outputs.

1.6.3 Logging, Auditing, and Forensic Readiness

1.6.3.1 The system must log all security events, including login attempts, access 
violations, 
permission 
changes, 
and 
administrative 
actions. 
1.6.3.2 Logs shall include full context: timestamp, user ID, IP address, action, target 
object, 
before/after 
values, 
and 
success/failure 
indicators. 
1.6.3.3 Audit logs must be tamper-evident, write-once, and retained for a minimum 
of 
5 
years, 
or 
per 
national 
regulation. 
1.6.3.4 The solution shall provide audit trail dashboards and export options for 
external 
audits 
or 
incident 
investigations. 
1.6.3.5 Logs must be segmented by agency in multi-tenant deployments and accessible 
only to authorized administrators.

1.6.4 Secure Development and Hardening

1.6.4.1 The solution must be developed using secure coding practices, free from 
OWASP 
Top 
10 
vulnerabilities. 
1.6.4.2 The system must pass third-party security and penetration testing as part of 
pre-deployment 
and 
periodic 
assessments. 
1.6.4.3 The platform shall support secure session management, including idle 
timeout, 
session 
revalidation, 
and 
session 
expiry 
after 
logout. 
1.6.4.4 All software components and libraries must be maintained with security 
patching, 
with 
vulnerability 
alerts 
and 
CVE 
tracking. 
1.6.4.5 Configuration hardening must be applied at OS, database, application server, 
and platform level, following best practice benchmarks (e.g., CIS, NIST).

1.6.5 Threat Detection and Incident Management

1.6.5.1 The platform must include intrusion detection and prevention (IDPS) or 
support 
integration 
with 
external 
SIEM/IDPS 
systems. 
1.6.5.2 System components must be monitored for abnormal behavior, such as brute-
force 
attempts, 
unauthorized 
API 
calls, 
or 
access 
anomalies. 
1.6.5.3 The system must trigger real-time alerts and log incidents for review by 
security 
administrators. 
1.6.5.4 All detected threats or incidents must follow a documented incident response 
workflow, 
with 
escalation 
paths 
and 
resolution 
tracking. 
1.6.5.5 The system shall provide an interface for certifying system integrity (e.g., hash 
validation, configuration snapshots).

Section VII – Purchaser’s Requirements    
173

Official Use Only

## C.  SERVICE SPECIFICATIONS – SUPPLY & INSTALL ITEMS

2.1 System Analysis, Design, and Customization/Development

2.1.1 The Supplier MUST perform the following analysis and design activities using a 
formal system analysis/development methodology. The following key activities and 
deliverables shall be included:

2.1.1.1 Detailed Analysis

• 
Preparation of a comprehensive System Requirements Specification (SRS) capturing 
all functional, non-functional, security, and interface requirements.

• 
Development of a detailed System Design Document (SDD) outlining architecture, 
components, data flow, and logic.

• 
Production of an Interface Requirements Specification (IRS) covering internal and 
external system interfaces.

• 
Definition of a Software/System Test Plan and Software/System Test Descriptions 
to validate the system’s compliance with specifications.

2.1.1.2 Physical Design

• 
Delivery of a full Software Design Description, including application logic, 
class/component design, and configuration details.

• 
A complete Database Design Document with logical and physical schema, indexing 
strategy, relationships, and data dictionaries.

• 
Creation of an Interface Design Document (IDD) for web services, APIs, middleware, 
and any third-party integrations.

2.1.1.3 Integrated System

• 
Provision of a finalized User Manual and Operations Manual covering end-user and 
technical procedures.

• 
Handover of Source Code with version control history and build instructions.

• 
Submission of all CASE Files, templates, design models, and reusable artifacts used 
throughout the project lifecycle.

2.2 Software Customization / Development

2.2.1 The Supplier MUST perform software customization and/or development using a 
formal software engineering methodology.

2.2.1.1 The methodology and tools used MUST include:

• 
An adaptive methodology such as Agile/Scrum, or hybrid approaches tailored to 
iterative development and prototyping.

• 
Development platforms based on open standards and technologies such as Java EE, 
.NET Core, RESTful APIs, XML, JSON, and GraphQL.

Section VII – Purchaser’s Requirements    
174

Official Use Only

• 
Use of Low-Code/No-Code frameworks (where applicable) to accelerate 
configuration, particularly for form and workflow customization.

• 
Incorporation of CASE Tools for modeling (e.g., BPMN 2.0, UML), code generation, 
and testing automation.

2.3 System Integration

2.3.1 The Supplier MUST provide integration services to connect the system to the 
following existing national platforms and third-party services:

• 
ZamConnect (National Enterprise Service Bus) for secure data exchange and real-
time interoperability with government systems.

• 
ZamSign (Digital Signature Platform), ZamPass (Digital ID), and ZamPay 
(Government Payment Gateway) for transaction processing and authentication.

• 
External systems including IFMIS, NIR, PACRA, RTSA, and GIS Registries.

• 
Integration shall support data-level and service-level interoperability, using 
industry-standard protocols (e.g., REST, SOAP, JMS), and must ensure data integrity, 
real-time syncing, and centralized error handling.

2.4 Training and Training Materials

2.4.1 The Supplier MUST deliver a full training program tailored to the following 
stakeholder groups:

2.4.1.1 User Training

• 
Curriculum to include system navigation, form submission, document handling, and 
dashboard usage.

• 
Delivery through instructor-led training, hands-on exercises, and e-learning modules.

• 
Provision of printed and digital user guides in English and optionally in local 
languages.

• 
Onsite training sessions to be conducted in client-provided training rooms or via virtual 
conferencing.

2.4.1.2 Technical Training

• 
Courses covering system architecture, configuration management, form/workflow 
design, and administrative tools.

• 
Hands-on labs for backup/restore, auditing, user/role configuration, and API usage.

• 
Certification-based training paths (e.g., System Administrator, Workflow Designer) 
with formal evaluations.

2.4.1.3 Management Training

• 
Workshops to familiarize senior staff with system monitoring, performance 
dashboards, policy enforcement, and system governance.

• 
Focus on strategic IT management, reporting and analytics interpretation, and 
compliance alignment.

Section VII – Purchaser’s Requirements    
175

Official Use Only

• 
Delivery through seminars, use-case simulations, and guided walkthroughs.

2.5 Data Conversion and Migration

2.5.1 The Supplier MUST plan, execute, and validate all data migration tasks required 
to transition from legacy systems to the new platform.

• 
Assessment of volume, format, and quality of legacy data to be migrated.

• 
Development of ETL (Extract, Transform, Load) scripts and reusable mapping 
templates.

• 
Validation procedures including data reconciliation, completeness checks, and 
sample audits before go-live.

• 
Support for migration of structured (database), semi-structured (XML, CSV), and 
unstructured (scanned documents, PDFs) data.

• 
A rollback and contingency plan must be in place for each data load phase.

2.6 Documentation Requirements

2.6.1 The Supplier MUST prepare and submit the following documentation throughout 
the project lifecycle:

2.6.1.1 End-User Documentation

• 
Quick Start Guides, Full User Manuals, and FAQ sheets for all key user roles.

• 
Provided in digital and printable formats, written in clear, non-technical language.

• 
Managed through a version-controlled documentation portal with multilingual 
support.

• 
Each document must undergo user-level validation and acceptance testing.

2.6.1.2 Technical Documentation

• 
Full architecture blueprints, API specifications, deployment guides, configuration 
manuals, and admin handbooks.

• 
Documents must be delivered in editable format (e.g., Word, Markdown) and final 
PDFs.

• 
Maintained under document control procedures including review cycles, approval 
logs, and update tracking.

• 
All code comments and inline documentation must align with delivered documentation.

2.7 Requirements of the Supplier’s Technical Team

2.7.1 The Supplier MUST assign qualified personnel for each critical role during system 
implementation.

2.7.1.1 Project Team Leader

• 
Minimum: Bachelor’s degree in IT or Engineering, PMP or Prince2 Certification.

• 
At least 10 years of experience in managing enterprise-scale digital transformation 
projects in the public sector.

Section VII – Purchaser’s Requirements    
176

Official Use Only

2.7.1.2 e-Government Domain Expert

• 
Postgraduate degree in Public Administration, MIS, or related field.

• 
Proven experience in process reengineering and citizen service digitization.

2.7.1.3 System Analyst

• 
Bachelor’s in Computer Science or equivalent.

• 
5+ years of business and systems analysis using BPMN/UML in government projects.

2.7.1.4 Database Expert

• 
Bachelor’s in Computer Engineering or IT.

• 
Certification in MS SQL, Oracle, or PostgreSQL.

• 
7+ years in database design, replication, clustering, and performance tuning.

2.7.1.5 Programming Expert

• 
Degree in Software Engineering or equivalent.

• 
Mastery of Java/.NET/Angular or relevant stacks; experience with Low-Code 
platforms is a plus.

• 
Minimum 5 years of coding and code-review responsibility.

2.7.1.6 System Administration / Security Expert

• 
Certified in Linux/Windows server management and information security (e.g., CISSP, 
CISA).

• 
Minimum 5 years in infrastructure hardening and identity federation.

2.7.1.7 Computer Hardware Expert

• 
Diploma or Degree in Electronics/Hardware Engineering.

• 
Experience in installing and maintaining enterprise-grade servers, SAN, and network 
appliances.

2.7.1.8 Network and Communications Expert

• 
Certified in CCNA/CCNP or equivalent.

• 
Demonstrated success in deploying secure, redundant LAN/WAN topologies.

2.7.1.9 Training Expert

• 
Certified Instructional Designer or professional trainer.

• 
5+ years in IT capacity building, curriculum design, and hands-on training delivery.

2.7.1.10 Documentation Specialist

• 
Background in technical writing or communication.

• 
Experience in ISO-standard documentation, graphic-enhanced guides, and multilingual 
publications.

Section VII – Purchaser’s Requirements    
177

Official Use Only

## D.  TECHNOLOGY SPECIFICATIONS – SUPPLY & INSTALL ITEMS

### 3.0 General Technical Requirements

3.0.1 Language Support

The Information System, including all interfaces, forms, reports, administrative consoles, and 
documentation, must support Multilanguages and  English as default language. All software 
components must fully comply with Unicode UTF-8 encoding standards and implement 
language-aware features such as proper sorting, text direction, and date formatting as per 
locale-specific rules.

3.0.2 Platform Compatibility

All proposed software must be fully compatible with deployment on industry-standard 
server environments running either Linux or Windows Server operating systems. The 
solution must support both on-premises and private cloud deployments using virtualized 
environments (e.g., VMware, Hyper-V) or containerized platforms (e.g., Docker, Kubernetes).

3.0.3 Browser and Device Support

The solution must be accessible through a responsive web interface compatible with major 
modern browsers including Google Chrome, Microsoft Edge, Mozilla Firefox, and Safari. 
The application must function on desktops, laptops, and mobile devices (iOS and Android) 
without requiring proprietary plugins.

3.0.4 System Availability and Load Performance

The system must be designed for high availability, supporting clustered deployments, load 
balancing, and horizontal scalability. The platform should sustain a minimum of 5,000 
concurrent users, with average response times not exceeding 2 seconds for transactional 
operations under normal load conditions.

3.0.5 Localization and Time Support

The platform must support region-specific settings such as:

• 
Multi calendar support

• 
Local date/time formatting

• 
Local currency display, Multi currency reporting

• 
Timezone awareness for workflow tracking and audit trails

3.0.6 Security and Access Control

The platform must include a role-based access control (RBAC) system, support Single Sign-
On (SSO) integration (e.g., with Active Directory or Azure AD), and enforce encryption of 
sensitive data at rest and in transit. Full details of security architecture are provided in 
Section 1.6.

3.0.7 Modularity and Extensibility

The software must be designed using a modular architecture, where core services such as 
workflow, forms, document management, and user management are integrated but separable

Section VII – Purchaser’s Requirements    
178

Official Use Only

for future updates or extensions. APIs must be provided for integration with third-party or 
legacy systems.

3.0.8 Administration and Monitoring

An advanced administration console must be included for managing users, roles, permissions, 
configurations, and system parameters. The platform should also offer:

• 
Real-time health dashboards

• 
Audit trail logs

• 
Notifications for system errors or SLA violations

3.0.9 Standards and Compliance

All components must comply with international standards for:

• 
Data interoperability (e.g., XML, JSON, REST)

• 
Process modeling (e.g., BPMN 2.0)

• 
Accessibility (e.g., WCAG 2.1 Level AA where applicable)

• 
Information security (e.g., ISO/IEC 27001 alignment)

### 3.1 Hardware Specifications

Note: The vendor is not responsible for the physical supply of all compute, storage and network 
hardware required for the implementation of the project.

### 3.2 Software Hosting Compatibility

3.2.1 The proposed software must be deployable on both Windows Server and Linux 
environments 
(e.g., 
Red 
Hat, 
Ubuntu, 
CentOS). 
3.2.2 It must support deployment on virtualized infrastructure (e.g., VMware, Hyper-V) and 
container-based 
platforms 
(e.g., 
Docker, 
Kubernetes). 
3.2.3 The system must support distributed architecture for scalability (e.g., database, 
application 
server, 
file 
storage 
separation). 
3.2.4 Fault tolerance must be supported via clustering, replication, and automatic failover 
mechanisms 
for 
key 
services. 
3.2.5 The vendor must provide detailed deployment architecture diagrams and system 
requirement documents for implementation.

### 3.3 Ancillary Hardware Specifications

Note: Software vendors may be responsible for integrating with or supporting ancillary 
hardware but not for physically supplying it.

3.3.1 Scanners and Input Devices

3.3.1.1 The system must integrate with commonly used TWAIN or WIA-compliant 
scanners 
for 
document 
ingestion.

Section VII – Purchaser’s Requirements    
179

Official Use Only

3.3.1.2 It must support batch scanning, barcode recognition, and document 
classification workflows.

3.3.2 Printers and Output Devices

3.3.2.1 All print outputs (e.g., certificates, receipts, official letters) must be generated 
in PDF or standard print-ready formats, compatible with networked or desktop 
printers.

3.3.3 Power Conditioning and Racks

Not applicable – responsibility of the client or infrastructure provider.

3.4.1 System Software

3.4.1.1 The vendor must ensure compatibility with common enterprise OS platforms 
including 
Windows 
Server 
2019/2022 
and 
Linux 
(RHEL/Ubuntu). 
3.4.1.2 All necessary system utilities, scripts, service daemons, and startup 
processes must be provided with appropriate documentation.

3.4.2 Networking and Communication Software

3.4.2.1 The solution must include or integrate with email servers, SMS gateways, and 
notification 
engines 
using 
SMTP, 
SMPP, 
and 
Webhooks. 
3.4.2.2 The vendor must configure service authentication and message queues, 
where applicable (e.g., RabbitMQ, Kafka, Redis).

3.4.3 General-Purpose Software

3.4.3.1 All user documentation, training materials, and admin consoles must be 
compatible with common desktop productivity tools such as MS Office, PDF viewers, and 
web browsers.

3.4.4 Database Software and Development Tools

3.4.4.1 The solution must support multiple RDBMS backends (e.g., PostgreSQL, MS 
SQL 
Server, 
Oracle). 
3.4.4.2 Admin tools for data access, backup, and performance tuning must be 
included. 
3.4.4.3 For extensibility, the vendor shall deliver any applicable form designers, 
workflow editors, or low-code configuration tools.

3.4.5 Business Application Software

3.4.5.1 The vendor must provide a suite of integrated business applications including:

• Workflow management 
• Form builder 
• Document/content management 
• Records archiving 
• User management 
• Reporting and dashboard

3.4.5.2 All applications must be fully web-based, support SSO, and expose 
configurable settings to client administrators.

Section VII – Purchaser’s Requirements    
180

Official Use Only

3.4 Connectivity and Protocol Support

3.4.1 The system must communicate securely over standard internet protocols (HTTPS/TLS, 
SFTP, 
SMTP, 
SNMP, 
etc.). 
3.4.2 All integrations must use standards-based APIs (e.g., REST, SOAP) and support 
JSON/XML 
message 
formats. 
3.4.3 Support must be provided for integration with National Service Bus platforms (e.g., 
ZamConnect) 
for 
cross-agency 
data 
exchange. 
3.4.4 Web-based components must operate efficiently in environments with variable 
bandwidth 
(minimum 
1 
Mbps 
per 
user). 
3.4.5 All communication between distributed components must be encrypted and must not 
rely on proprietary tunneling protocols.

3.5 Consumables

Not applicable – software vendors are not expected to supply physical consumables such as 
toner, ink, or paper.

3.6 Other Non-IT Goods

Not applicable – items such as desks, photocopiers, mechanical datacenter components, HVAC 
systems, etc., fall outside the scope of the software supplier.

Section VII – Purchaser’s Requirements    
181

Official Use Only

## E.  TESTING AND QUALITY ASSURANCE REQUIREMENTS

4.1 Inspections

4.1.1 Factory Inspections

No factory inspections are required unless third-party hardware or appliances are bundled by 
the Purchaser under a separate contract.

4.1.2 Inspections Following Delivery

The Purchaser (or its designated technical representative) shall conduct inspection and 
validation of the delivered software modules, licenses, system architecture, configuration 
packages, documentation, and activation keys. The inspection will include:

• 
Verification of all licensed software modules as per the Contract.

• 
Cross-checking versions, release numbers, and patch levels.

• 
Functional verification that the administrative console, workflow engine, DMS, and 
portal modules are deployed and accessible in the target environment.

• 
Review of source code (if part of delivery) for proper organization and completeness.

4.2 Pre-Commissioning Tests

4.2.0 Scope

Prior to issuing the Installation Certificate(s), the Supplier must, with the support of the 
Purchaser, perform comprehensive pre-commissioning tests on each component and 
subsystem to ensure correct deployment, configuration, and integration of the solution. These 
tests are in addition to any internal QA or setup validation performed by the Supplier.

4.2.1 Subsystem 1: Workflow Engine

• 
Tests:

o Creation, execution, and completion of at least two representative workflows

with multi-step routing.

o Triggering of workflow activities: sequential, parallel, conditional, and SLA-

bound actions.

o Monitoring transitions, escalations, and due-date behaviors.

• 
Success Criteria:

o 100% execution success without error.

o Accurate task routing and escalation based on conditions.

o Workflow tracking diagram accurately reflects status.

4.2.2 Subsystem 2: Business Modeler

• 
Tests:

o Design and deployment of a workflow using drag-and-drop tools.

Section VII – Purchaser’s Requirements    
182

Official Use Only

o Configuration of conditional logic, form rules, and validation without coding.

o Simulation of multilingual form captions and layout design.

• 
Success Criteria:

o Successful deployment and execution of modeled workflow.

o Rule-based visibility and validation enforced at runtime.

o Forms render correctly in English.

4.2.3 Subsystem 3: Document and Records Management

• 
Tests:

o Upload and classification of various file types (PDF, Word, JPEG).

o Creation of filing plans and metadata tagging.

o Execution of version control, check-in/check-out, and search operations.

• 
Success Criteria:

o Document operations execute without errors.

o Metadata fields are searchable and filterable.

o Records comply with retention and access policies.

4.2.4 Subsystem 4: Administration Console

• 
Tests:

o Creation of user roles, groups, and profile assignments.

o Menu and form configuration using the admin panel.

o Monitoring of active sessions and audit trails.

• 
Success Criteria:

o Admin actions are reflected immediately in the system.

o Audit logs capture all modifications with timestamps.

o No unauthorized access or permission errors.

4.2.5 Subsystem 5: Client Portal

• 
Tests:

o Submission of test applications and follow-up by mock citizens or business

users.

o Access to inbox, task completion, and history view.

o Portal responsiveness and mobile compatibility.

• 
Success Criteria:

o Portals render properly on major browsers and mobile.

o Assigned tasks flow correctly through the process.

Section VII – Purchaser’s Requirements    
183

Official Use Only

o Forms and notifications behave as configured.

4.2.6 Subsystem 6: Security Layer

• 
Tests:

o Role-based access validation across system modules.

o Single Sign-On authentication and multi-factor login (if enabled).

o Encryption validation on data in transit and at rest.

• 
Success Criteria:

o Unauthorized access attempts are blocked.

o User credentials and sessions behave securely.

o Logs track security-relevant events accurately.

4.2.7 Subsystem 7: Monitoring and Analytics

• 
Tests:

o Real-time dashboard display of key metrics (e.g., task loads, performance).

o Scheduled and ad hoc report generation (PDF/Excel).

o SLA violation alerts and dashboard indicators.

• 
Success Criteria:

o Dashboards refresh with live data.

o Reports are accurate, downloadable, and filtered.

o Alerts trigger based on defined business thresholds.

4.2.8 Entire System: End-to-End Scenario Validation

• 
Tests:

o Simulation of a real-life multi-agency transaction (e.g., citizen applies, MDA

processes, approval, output issuance).

o Simultaneous login and use by at least 50 test users.

o Performance monitoring during peak load.

• 
Success Criteria:

o All subsystems perform without functional error.

o 95%+ transaction completion within expected response time (<2s).

o No critical-level errors logged.

4.3 Operational Acceptance Tests

4.3.0 Scope

Section VII – Purchaser’s Requirements    
184

Official Use Only

Operational Acceptance Testing (OAT) shall be conducted by the Purchaser with the support 
of the Supplier to confirm that the fully deployed system meets the functional, performance, 
and availability requirements under real-world or simulated production conditions.

4.3.1 Module-Based Functional Testing

Each system component shall undergo real-use testing by its designated user group.

• 
Workflow Engine: Execution of actual business processes under live data loads.

• 
Business Modeler: Modification and redeployment of workflows by admin users.

• 
DMS/RMS: Daily document operations (upload, search, archive) under usage 
pressure.

• 
Portal: Live citizen/staff interaction with task submissions and follow-ups.

• 
Analytics: Generation of reports by department heads and analysis of workflow KPIs.

Success Criteria:

• 
At least 2 weeks of uninterrupted, error-free system operations.

• 
No unresolved high-priority issues in ticket log.

• 
User sign-off from three core roles (admin, processor, manager) per module.

4.3.2 Cross-System Integration Testing

Tested connections to third-party systems such as:

• 
ZamPass

• 
ZamPay

• 
ZamConnect ESB

Success Criteria:

• 
APIs return valid, timely responses.

• 
Logs reflect consistent handshake and data transfer.

• 
At least two-way sync or event-based interaction occurs without loss.

4.3.3 Final Acceptance

• 
Duration: 15 continuous business days of monitored live operations.

• 
Evaluation: End-user survey, performance tracking, incident report reviews.

• 
Criteria:

o ≥ 98% uptime

o < 1% functional error rate

o Resolution of all priority-1/2 issues within SLA

o Confirmation from at least 3 stakeholder departments on system readiness

Section VII – Purchaser’s Requirements    
185

Official Use Only

## F.  SERVICE SPECIFICATIONS – RECURRENT COST ITEMS

5.1 Warranty Defect Repair

5.1.1 The Supplier MUST provide the following services under the Contract

during the agreed warranty period.

5.1.1.1 Warranty Defect Repair Service

The Supplier shall provide comprehensive warranty support for a minimum period

of twelve (12) months starting from the date of successful Operational 
Acceptance. The scope of warranty support includes:

• 
Correction of software defects, security vulnerabilities, and logical inconsistencies 
identified in the deployed system.

• 
Response time:

o 
Critical incidents (system down, security breach): response within 2 hours, 
resolution or workaround within 8 hours.

o 
High-severity incidents (major features failing): response within 4 hours, 
resolution within 24 hours.

o 
Medium/low-severity incidents: response within 1 business day, resolution 
within 5 business days.

• 
Modes of service: All support services shall be provided via a remote ticketing 
system, email, and phone hotline. Onsite visits shall be arranged by exception, if 
remote resolution is not possible.

• 
The Supplier shall apply version updates, security patches, and configuration 
corrections without additional cost during the warranty period.

5.2 Technical Support

5.2.1 The Supplier MUST provide technical support services under the main

Contract or, optionally, under renewable post-warranty support 
agreements.

5.2.1.1 User Support / Hotline

• 
A Help Desk / Support Center must be provided for all system users.

• 
Service must be available on business days (Monday to Friday, 08:00 to 17:00 
local time), with optional after-hours escalation for critical issues.

• 
Support channels must include email, telephone hotline, and a web-based 
support portal with ticket tracking and SLA dashboards.

5.2.1.2 Technical Assistance

• 
The Supplier shall make available skilled technical personnel to assist with:

o 
Troubleshooting and issue resolution.

o 
Configuration adjustments and system tuning.

Section VII – Purchaser’s Requirements    
186

Official Use Only

o 
Minor functional enhancements, e.g., form changes, report refinements, 
workflow updates.

• 
Technical support response levels must meet or exceed those defined under 5.1.1.1.

• 
This assistance is expected to be delivered remotely, unless onsite presence is 
explicitly requested and approved by the Purchaser.

5.2.1.3 Post-Warranty Maintenance Services

• 
The Supplier shall offer renewable Annual Maintenance Contracts (AMCs) after 
the expiration of the initial warranty.

• 
Coverage includes:

o 
Preventive maintenance, performance optimization, and routine security 
audits.

o 
Corrective maintenance, including bug fixes and issue resolution.

o 
Adaptive maintenance, supporting small updates required due to regulatory 
or policy changes.

• 
Service levels shall mirror those in the warranty period, with negotiated SLA 
enhancements as needed.

5.3 Requirements of the Supplier’s Technical Support Team

5.3.1 The Supplier MUST maintain an active technical support team post-

Operational Acceptance to support all recurrent activities, enhancement 
requests, and change management tasks.

The team shall include the following roles with the minimum qualifications:

5.3.1.1 System Analyst

• 
Education: Bachelor’s degree in Information Systems, Engineering, or equivalent.

• 
Experience: At least 5 years in public sector or enterprise systems analysis.

• 
Competencies: Proven ability to translate business requirements into functional 
configurations and workflows using BPMN/UML.

5.3.1.2 Database Expert

• 
Education: Bachelor’s in Computer Science or equivalent.

• 
Certifications: MS SQL Server, PostgreSQL, or Oracle DBA certification preferred.

• 
Experience: Minimum 7 years in database performance tuning, replication, and 
backup/recovery strategies.

5.3.1.3 Programming Expert

• 
Education: Bachelor’s in Software Engineering or related field.

• 
Experience: Minimum 5 years in Java/.NET environments with exposure to API 
development, low-code platforms, and secure code practices.

• 
Competencies: Capable of performing minor enhancements, integrations, and 
debugging in complex enterprise applications.

Section VII – Purchaser’s Requirements    
187

Official Use Only

5.3.1.4 Workflow and Form Designer

• 
Experience: 3+ years in low-code form builder and workflow modeling environments.

• 
Competencies: Capable of modifying, testing, and deploying workflows without 
developer support.

5.3.1.5 Reporting and Analytics Specialist

• 
Experience: 5+ years working with BI tools (e.g., Power BI, JasperReports).

• 
Competencies: Capable of modifying dashboards, creating KPIs, and supporting 
decision-makers.

5.3.1.6 Security and System Administrator

• 
Certifications: Security+, CISSP, or equivalent is preferred.

• 
Responsibilities: Maintain SSO, access control policies, audit logging 
configurations, and patch management.

Note: The quantity and duration of technical support team members shall be

determined in the System Inventory Tables for Recurrent Cost Items, and 
may be priced separately or included within a broader maintenance contract.

Section VII – Purchaser’s Requirements    
188

Official Use Only

### Project Governance and Delivery Methodology

The successful implementation of the ZamPortal e-Services Expansion Project requires a 
structured, transparent, and collaborative delivery model that facilitates alignment between the 
vendor, Smart Zambia Institute (SZI), and all participating Ministries, Departments, and 
Agencies (MDAs). The selected vendor is expected to apply a proven project management 
methodology, customized to the realities of Zambia’s institutional environment and digital 
transformation goals.

This section outlines the expected governance structure, delivery methodology, coordination 
mechanisms, quality assurance protocols, and change management strategies to be applied 
throughout the contract lifecycle.

8.1 Delivery Model and Project Phases

The vendor shall adopt a hybrid delivery model, combining elements of Agile methodology 
(for iterative development, prototyping, and user feedback) with Waterfall elements (for fixed 
milestone control, documentation, and formal sign-off at key stages).

The project shall be delivered in the following key phases:

1. Inception and Mobilization (Month 0–1)

o Contract finalization and team onboarding 
o Establishment of governance structures and reporting formats 
o Kick-off workshop with SZI and all key stakeholders 
2. Business Process Analysis and Design (Month 1–4)

o Stakeholder mapping 
o Finalization of service list, sequencing strategy, and initial deliverables 
o Process discovery workshops per MDA 
o Development of “As-Is” and “To-Be” BPMN diagrams 
o Finalization of service requirements and validation with MDAs 
3. Service Configuration and Development (Month 2–15)

o Development of services in waves/batches based on prioritization 
o Form design, workflow configuration, integration setup 
o Internal testing and refinement 
4. User Acceptance Testing and Go-Live (Month 4–17)

o UAT sessions for each batch with respective MDA teams 
o Issue resolution, retesting, and user sign-off 
o Go-live scheduling and monitoring 
5. Post-Go-Live Support and Warranty (Month 16–18)

o Hypercare period with real-time resolution of issues 
o Training refreshers and documentation handover 
o Final reporting and closeout 
Each phase will be guided by work packages defined in the vendor’s Project Management 
Plan (PMP), including deliverables, responsibilities, timelines, and quality criteria.

Section VII – Purchaser’s Requirements    
189

Official Use Only

8.2 Governance Structure

The project shall be managed through a multi-tier governance model to ensure oversight, 
collaboration, and issue resolution.

1. Project Technical Committee (PTC)

• 
Chaired by SZI 
• 
Includes senior representatives from MoFNP, selected MDAs, and the vendor’s 
executive sponsor 
• 
Meets monthly or bi-monthly to review progress, resolve escalated issues, and 
provide strategic direction 
2. Project Implementation Unit (PIU)

• 
Coordinated by SZI’s e-Government Division 
• 
Responsible for day-to-day monitoring, reporting, stakeholder coordination, and 
verification of deliverables 
• 
Serves as the primary point of contact for the vendor project manager 
3. Vendor Project Team

• 
Must include a dedicated, full-time project manager based in Lusaka 
• 
Daily coordination with PIU 
• 
Responsible for planning, execution, resource management, and risk mitigation 
4. MDA Liaison Officers

• 
Appointed by each participating MDA 
• 
Responsible for providing business input, participating in process validation, and 
managing internal approvals 
• 
Serve as UAT focal points for their respective organizations 
All communication protocols, meeting schedules, document templates, and escalation paths 
must be formalized during project mobilization.

8.3 Communication and Reporting

The vendor shall maintain transparent and timely communication with SZI and all 
stakeholders. The following communication artefacts are mandatory:

• 
Weekly Progress Reports: Tasks completed, issues, next steps 
• 
Monthly Performance Dashboards: Status of deliverables, service development, 
integration readiness 
• 
Quarterly Management Presentations: Summary of achievements, risks, and 
planned work 
• 
Change Request Log: Documenting scope, timeline, or resource changes 
• 
Issue and Risk Registers: Including mitigation and resolution actions 
Project documents must be stored in a central document repository, accessible by SZI and 
authorized users.

8.4 Agile Sprint Planning and Release Cycles

Section VII – Purchaser’s Requirements    
190

Official Use Only

The vendor shall adopt a bi-weekly sprint cycle for service development activities. Each sprint 
must include:

• 
Sprint planning session (with SZI and PIU) 
• 
Sprint backlog (user stories, tasks, estimates) 
• 
Sprint review/demo (walkthrough of configured services) 
• 
Sprint retrospective (lessons learned, team feedback) 
Each service batch (group of services released together) will follow the format:

• 
Sprint 1: Discovery and Design 
• 
Sprint 2–3: Configuration and Testing 
• 
Sprint 4: UAT and Go-Live Readiness 
Sprint artefacts (burn-down charts, backlog tracking, issue boards) must be shared with 
SZI.

8.5 Deliverable Validation and Approval

Each deliverable must go through a formal validation and sign-off process, defined as 
follows:

Deliverable Type 
Reviewed By 
Sign-Off Required From

BPMN Process Flows 
MDA, SZI BA 
SZI CTO

Configured Service 
PMU, Test Lead 
SZI CTO

Integration Components SZI Tech Team 
SZI CTO/Architect

Documentation 
SZI PMU 
SZI CTO

Training Delivery 
SZI Training Coordinator SZI CTO

Signed acceptance forms must be submitted for milestone invoicing.

8.6 Change Control and Issue Resolution

Changes to scope, functionality, or timelines must follow a formal Change Control 
Procedure:

• 
Change Request Form submitted to SZI 
• 
Impact analysis (scope, time, cost) 
• 
Approval by PIU and PSC 
• 
Updated project plan and contract amendment (if required) 
Issues are logged in an Issue Register with status, responsible party, priority, and 
resolution timelines. Critical issues must be escalated to the PSC within 48 hours if not 
resolved.

8.7 Risk Management

Section VII – Purchaser’s Requirements    
191

Official Use Only

The vendor must maintain a live Risk Register, reviewed weekly. Each risk must include:

• 
Description and category (technical, operational, institutional, external) 
• 
Probability and impact rating 
• 
Assigned mitigation actions and owners 
• 
Contingency plans for high-impact risks 
Sample risks include:

• 
MDA delays in validation 
• 
Incomplete legacy system documentation 
• 
Network or infrastructure limitations 
• 
Stakeholder turnover 
• 
Resistance to new processes

8.8 Quality Management

A Quality Management Plan (QMP) must be submitted within 30 days of contract 
signature. It should include:

• 
QA processes per deliverable type 
• 
Roles and responsibilities in QA 
• 
Documentation standards 
• 
Review and approval workflows 
• 
Metrics (e.g., service readiness %, test pass rates, defect density) 
• 
Audit procedures and checklists 
The vendor will be subject to periodic quality audits by SZI or third-party evaluators 
appointed by the Government.

Section VII – Purchaser’s Requirements    
192

Official Use Only

## Implementation Schedule

Section VII – Purchaser’s Requirements    
193

Official Use Only

### Table of Contents: Implementation Schedule

A. 
Implementation Schedule Table ..................................................................... 194

B. 
Site Table(s) .................................................................................................... 196

C. 
Table of Holidays and Other Non-Working Days .......................................... 197

Section VII – Purchaser’s Requirements    
194

Official Use Only

## A. 
IMPLEMENTATION SCHEDULE TABLE

Line 
Item

N°

Description of
Deliverables

Quantity  Physical

unit

Final 
(Project 
Site) 
Destination 
as specified 
in BDS

Delivery Date (as per Incoterms)

Earliest 
Delivery 
Date

Latest 
Delivery 
Date

2.

E-Services 
/
Systems 
(MDAs)

(To 
be
delivered 
in
quarterly 
blocks of 10
services)

12 systems 
(one 
per 
MDA 
including 
local 
authorities)

N/A

SMART 
Zambia 
Institute

4 
Months

24 
Months

3.

Upgraded Data
Exchange 
Platform

1  
N/A

SMART 
Zambia 
Institute

3 
Months

6 
Months

4.

Upgraded 
Digital 
Signature 
Platform

1  
N/A

SMART 
Zambia 
Institute

2 
Months

6 
Months

5.  eOffice

System  
1  
N/A  
N/A  
6 
Months

9 
Months

Section VII – Purchaser’s Requirements    
195

Official Use Only

6.

Upgraded 
Government 
Payment 
Gateway 
(ZamPay)

1  
N/A  
N/A  
6 
Months

12 
Months

Section VII – Purchaser’s Requirements    
196

Official Use Only

## B. 
DELIVERABLES

Line 
Item

N°

Description of Deliverables  
Quantity  
Final (Project Site) Destination as 
specified in BDS

3.  E-Services / Systems (MDAs)

12 systems (one per MDA 
including 
local 
authorities)

SMART Zambia Institute

4.  Upgraded Data Exchange Platform  1  
SMART Zambia Institute

5.  Upgraded Digital Signature Platform 1  
SMART Zambia Institute

6.  eOffice System  
1  
N/A

7.   Upgraded 
Government 
Payment 
Gateway (ZamPay)  
1  
N/A

Section VII – Purchaser’s Requirements    
197

Official Use Only

## C. 
TABLE OF HOLIDAYS AND OTHER NON-WORKING DAYS

The days for each month for each year that are non-working days, due to Holidays or other business reasons (other than 
weekends).

Section 
VII 
– 
Purchaser’s 
Requirements   
198

Official Use Only

## System Inventory Tables

### Notes on preparing the System Inventory Tables

The System Inventory Tables detail:

(a) 
for each Subsystem (Deliverable) indicated in the Implementation Schedule, 
the Information Technologies, Materials, and other Goods and Services that 
comprise the System to be supplied and/or performed by the Supplier;

(b) 
the quantities of such Information Technologies, Materials, and other Goods 
and Services;

(c) 
the sites and the location of each on a specific site (e.g., building, floor, room, 
department, etc.)

(d) 
the cross references to the relevant section of the Technical Requirements 
where that item is described in greater detail

The Purchaser should modify these tables, as required, to suit the particulars of the 
System (and Subsystems) to be supplied and installed.  The sample text provided for 
various sections of the tables is illustrative only and should be modified or deleted as 
appropriate.

There are two sample formats given for the System Inventory Tables: one for the 
Supply and Installation cost items and the second for Recurrent Cost Items needed (if any).

Section 
VII 
– 
Purchaser’s 
Requirements   
199

Official Use Only

### Table of Contents:  System Inventory Tables

System Inventory Table (Supply and Installation Cost Items)  [ insert:  identifying 
number ].................................................................................................................. 200

System Inventory Table (Recurrent Cost Items)  [ insert:  identifying number ] – 
Warranty Period ..................................................................................................... 201

Section VII – Purchaser’s Requirements    
200

Official Use Only

## SYSTEM INVENTORY TABLE (SUPPLY AND INSTALLATION COST ITEMS)

Proposed Modules for the solution containing the detailed components and quantities

Component

No.

Component

Relevant Technical

Specifications

No.

Additional Site Information

(e.g., building, floor,

department, etc.)

Quantity

1. 
GSB Digitization and Implementation  
- - 
- -

1.1 
Digitization of 12 systems  
12 systems

2. 
System Upgrades 
- -

2.1 
ZamConnect  
- -

2.2 
ZamSign

2.3 
ZamPay

2.4 
ZamSign

2.5 
ZamPass

Section VII – Purchaser’s Requirements    
201

Official Use Only

## SYSTEM INVENTORY TABLE (RECURRENT COST ITEMS)

Component

No.

Component

Y1

Y2

Y3

Y4

1.

Software Maintenance and Upgrade, 
Warranty Defect Repair

all items, all 
sites, included

in the Supply

and Install

Price

all items, all

sites, 
included in

the Supply 
and Install

Price

all items, all 
sites, included

in the Supply

and Install

Price

2. 
Software/Firmware Licenses and 
Updates:

all items, all 
sites, included

in the Supply

and Install

Price

all items, all

sites, 
included in

the Supply 
and Install

Price

all items, all 
sites, included

in the Supply

and Install

Price

Section VII – Purchaser’s Requirements    
203

Official Use Only

## Background and Informational Materials

### Table of Contents:  Background and Informational Materials

A.  Background ............................................................................................................. 204

0.1 ... The Purchaser .................................................................................................. 204 
0.2 ... The Purchaser’s Business Objectives for the Information System ....................... 204

B.  Informational Materials .......................................................................................... 204

0.3 ... The Legal, Regulatory, and Normative Context for the Information System ....... 204 
0.4 ... Existing Information Systems / Information Technologies Relevant to the

Information System .......................................................................................... 204 
0.5 ... Available Training Facilities to Support the Implementation of the Information

System ............................................................................................................. 205 
0.6 ... Site Drawings and Site Survey Information Relevant to the Information System. 205

Section VII – Purchaser’s Requirements    
204

Official Use Only

## Background and Informational Materials

## A.  BACKGROUND

0.1 
The Purchaser

0.1.1 The SMART Zambia Institute is a Division under the Office of the

President mandated to coordinate and implement electronic government 
(E-Government) for the citizens, businesses and within government for 
improved service delivery. The Institute was established through a 
Government Gazette notice No 836 of 2016.

0.1.2 All government Ministries Department and Agencies (MDAs) are

stakeholders in the project.

0.1.3 The GSB Technical Committee is responsible for the approval of all

deliverables, payments and contract variations.

0.2 
The Purchaser’s Business Objectives for the Information System

0.2.1 Enhanced revenue collection for government as well as increased

operating efficiency across MDAs leading to increased customer 
satisfaction and increased service uptake.

## B.  INFORMATIONAL MATERIALS

0.3 
The Legal, Regulatory, and Normative Context for the Information System

0.3.1 For general legal and regulatory requirements see section Section VII

Part B Heading 1.1 regarding the requirements under the:

• The Data Protection Act, No. 3 of 2021 
• The Cyber Security and Cyber Crimes Act, No. 2 of 2021 
• The Electronic Communications and Transactions Act, No. 4 of 2021 (ECTA) 
• The Information and Communication Technology Association of Zambia 
(ICTAZ) Act, No. 7 of 2018

0.3.2 All developed systems and services should follow the Acts, Statutory

Instruments and standard forms enacted by Parliament for each 
respective Ministry, Department or Agency.

0.4 
Existing Information Systems / Information Technologies Relevant to the 
Information System

0.4.1 ZamConnect – ZamConnect the data exchange platform that connects

different systems and data registers.

Section VII – Purchaser’s Requirements    
205

Official Use Only

0.4.2 ZamPortal / E-Services – The e-service aggregation platform that lists

all public services. General website: https://zamportal.gov.zm/  
E-service directory: https://eservices.gov.zm/

0.4.3 ZamSign – The e-Signature platform integrated into the e-Services and

a 
standalone 
platform 
offering 
digital 
signing.  
https://zamsign.gsb.gov.zm/

0.4.4 ZamPay – The Government payment gateway currently offering over

17 different payment channels enabling payment of e-services. 
https://zampay.gsb.gov.zm/

0.4.5 National Data Portal – The semantic data portal that enables data

access requests https://ndp.gsb.gov.zm/

0.4.6 ZamGov 
– 
The 
integrated 
Government 
Mobile 
application 
https://zamgov.gsb.gov.zm/

0.4.7 ZamPass – The national authentication platform enabling single sign-

on across all government systems. https://pass.gsb.gov.zm/

0.5 
Available Training Facilities to Support the Implementation of the 
Information System

0.5.1 A dedicated GSB room is available within the Ministry of Finance to

be used for training purposes and meetings with stakeholders. Other 
rooms within MDAs can be availed depending on the training/subject 
of meeting.

0.6 
Site Drawings and Site Survey Information Relevant to the Information 
System

0.6.1 The information system will be available worldwide, the system will be

hosted within the Infratel and Ministry of Finance Data center.

Section VIII – General Conditions of Contract    
206

Official Use Only

## PART 3 – CONDITIONS OF 
CONTRACT AND CONTRACT

## FORMS

Section VIII – General Conditions of Contract    
207

Official Use Only

## SECTION IX - GENERAL CONDITIONS OF CONTRACT

Section VIII – General Conditions of Contract    
208

Official Use Only

### Table of Clauses

A.  Contract and Interpretation ................................................................................... 210

1. ..... Definitions ....................................................................................................... 210 
2. ..... Contract Documents ......................................................................................... 218 
3. ..... Interpretation.................................................................................................... 218 
4. ..... Notices ............................................................................................................ 220 
5. ..... Governing Law ................................................................................................ 222 
6. ..... Fraud and Corruption ....................................................................................... 222

B.  Subject Matter of Contract ..................................................................................... 222

7. ..... Scope of the System ......................................................................................... 222 
8. ..... Time for Commencement and Operational Acceptance ...................................... 223 
9. ..... Supplier’s Responsibilities................................................................................ 224 
10. ... Purchaser’s Responsibilities.............................................................................. 230

C.  Payment .................................................................................................................. 232

11. ... Contract Price .................................................................................................. 232 
12. ... Terms of Payment ............................................................................................ 233 
13. ... Securities ......................................................................................................... 234 
14. ... Taxes and Duties .............................................................................................. 235

D.  Intellectual Property ............................................................................................... 236

15. ... Copyright ......................................................................................................... 236 
16. ... Software License Agreements ........................................................................... 237 
17. ... Confidential Information .................................................................................. 239

E.  Supply, Installation, Testing, Commissioning, and Acceptance of the System ....... 240

18. ... Representatives ................................................................................................ 240 
19. ... Project Plan ...................................................................................................... 243 
20. ... Subcontracting ................................................................................................. 245 
21. ... Design and Engineering .................................................................................... 246 
22. ... Procurement, Delivery, and Transport ............................................................... 249 
23. ... Product Upgrades ............................................................................................. 251 
24. ... Implementation, Installation, and Other Services ............................................... 252 
25. ... Inspections and Tests ........................................................................................ 252 
26. ... Installation of the System.................................................................................. 253 
27. ... Commissioning and Operational Acceptance ..................................................... 254

F.  Guarantees and Liabilities ...................................................................................... 258

28. ... Operational Acceptance Time Guarantee........................................................... 258 
29. ... Defect Liability ................................................................................................ 259 
30. ... Functional Guarantees ...................................................................................... 262 
31. ... Intellectual Property Rights Warranty ............................................................... 262 
32. ... Intellectual Property Rights Indemnity .............................................................. 263 
33. ... Limitation of Liability ...................................................................................... 266

Section VIII – General Conditions of Contract    
209

Official Use Only

G.  Risk Distribution..................................................................................................... 266

34. ... Transfer of Ownership ...................................................................................... 266 
35. ... Care of the System ........................................................................................... 266 
36. ... Loss of or Damage to Property; Accident or Injury to Workers; Indemnification 268 
37. ... Insurances ........................................................................................................ 269 
38. ... Force Majeure .................................................................................................. 271

H.  Change in Contract Elements ................................................................................. 273

39. ... Changes to the System ...................................................................................... 273 
40. ... Extension of Time for Achieving Operational Acceptance ................................. 278 
41. ... Termination ..................................................................................................... 278 
42. ... Assignment ...................................................................................................... 285

I.  Settlement of Disputes .............................................................................................. 285

43. ... Settlement of Disputes ...................................................................................... 285

J.  Cyber Security ......................................................................................................... 288

44. ... Cyber Security ................................................................................................. 288

Section VIII – General Conditions of Contract    
210

Official Use Only

## General Conditions of Contract

## A.  CONTRACT AND INTERPRETATION

1. Definitions 
1.1 In this Contract, the following terms shall be interpreted as

indicated below.

(a) 
contract elements

(i) 
“Contract” means the Contract Agreement 
entered into between the Purchaser and the 
Supplier, together with the Contract Documents 
referred to therein.  The Contract Agreement and 
the Contract Documents shall constitute the 
Contract, and the term “the Contract” shall in all 
such documents be construed accordingly.

(ii) “Contract Documents” means the documents

specified in Article 1.1 (Contract Documents) of 
the 
Contract 
Agreement 
(including 
any 
amendments to these Documents).

(iii) “Contract Agreement” means the agreement

entered into between the Purchaser and the 
Supplier using the form of Contract Agreement 
contained in the Sample Contractual Forms 
Section of the request for proposals documents 
and any modifications to this form agreed to by 
the Purchaser and the Supplier.  The date of the 
Contract Agreement shall be recorded in the 
signed form.

(iv) “GCC” means the General Conditions of

Contract.

(v) 
“SCC” means the Special Conditions of 
Contract.

(vi) “Technical Requirements” means the Technical

Requirements in Section VII of the request for 
proposals documents.

(vii) “Implementation 
Schedule” 
means 
the 
Implementation Schedule in Section VII of the 
request for proposals documents.

(viii) “Contract Price” means the price or prices

defined in Article 2 (Contract Price and Terms of 
Payment) of the Contract Agreement.

Section VIII – General Conditions of Contract    
211

Official Use Only

(ix) “Procurement Regulations” refers to the

edition specified in the SCC of the World Bank 
“Procurement Regulations for IPF Borrowers”.

(x) 
“request for proposals document” refers to the 
document issued by the Purchaser on the subject 
procurement process.

(xi) “Sexual Exploitation and Abuse” “(SEA)”

means the following:

Sexual Exploitation is defined as any actual or 
attempted abuse of position of vulnerability, 
differential power or trust, for sexual purposes, 
including, 
but 
not 
limited 
to, 
profiting 
monetarily, socially or politically from the sexual 
exploitation of another.

Sexual Abuse is defined as the actual or 
threatened physical intrusion of a sexual nature, 
whether by force or under unequal or coercive 
conditions.

(xii) “Sexual Harassment” “(SH)” is defined as

unwelcome sexual advances, requests for sexual 
favors, and other verbal or physical conduct of a 
sexual nature by the Supplier’s Personnel with 
other Supplier’s or Purchaser’s personnel.

(b) 
entities

(i) 
“Purchaser” means the entity purchasing the 
Information System, as specified in the SCC.

(ii) 
“Purchaser’s Personnel” means all staff, labor 
and other employees of the Project Manager and 
of the Purchaser engaged in fulfilling the 
Purchaser’s obligations under the Contract; and 
any other personnel identified as Purchaser’s 
Personnel, by a notice from the Purchaser to the 
Supplier;

(iii) 
“Project Manager” means the person named as 
such in the SCC or otherwise appointed by the 
Purchaser in the manner provided in GCC 
Clause 18.1 (Project Manager) to perform the 
duties delegated by the Purchaser.

(iv) 
“Supplier” means the firm or Joint Venture 
whose proposal to perform the Contract has

Section VIII – General Conditions of Contract    
212

Official Use Only

been accepted by the Purchaser and is named as 
such in the Contract Agreement.

(v) 
“Supplier’s Representative” means any person 
nominated by the Supplier and named as such in 
the Contract Agreement or otherwise approved 
by the Purchaser in the manner provided in GCC 
Clause 18.2 (Supplier’s Representative) to 
perform the duties delegated by the Supplier.

(vi) 
“Supplier’s Personnel” means all personnel 
whom the Supplier utilizes in the execution of the 
Contract, including the staff, labor and other 
employees 
of 
the 
Supplier 
and 
each 
Subcontractor; and any other personnel assisting 
the Supplier in the execution of the Contract;

(vii) 
“Subcontractor” means any firm to whom any 
of the obligations of the Supplier, including 
preparation of any design or supply of any 
Information Technologies or other Goods or 
Services, is subcontracted directly or indirectly 
by the Supplier.

(viii) 
“Adjudicator” means the person named in 
Appendix 2 of the Contract Agreement, 
appointed by agreement between the Purchaser 
and the Supplier to make a decision on or to settle 
any dispute between the Purchaser and the 
Supplier referred to him or her by the parties, 
pursuant to GCC Clause 43.1 (Adjudication).

(ix) 
“The World Bank” (also called “The Bank”) 
means the International Bank for Reconstruction 
and Development (IBRD) or the International 
Development Association (IDA).

(c) 
scope

(i) 
“Information System,” also called “the System,” 
means 
all 
the 
Information 
Technologies, 
Materials, and other Goods to be supplied, 
installed, integrated, and made operational 
(exclusive of the Supplier’s Equipment), together 
with the Services to be carried out by the Supplier 
under the Contract.

(ii) 
“Subsystem” means any subset of the System 
identified as such in the Contract that may be 
supplied, installed, tested, and commissioned

Section VIII – General Conditions of Contract    
213

Official Use Only

individually before Commissioning of the entire 
System.

(iii) 
“Information 
Technologies” 
means 
all 
information processing and communications-
related hardware, Software, supplies, and 
consumable items that the Supplier is required to 
supply and install under the Contract.

(iv) 
“Goods” means all equipment, machinery, 
furnishings, Materials, and other tangible items 
that the Supplier is required to supply or supply 
and install under the Contract, including, without 
limitation, the Information Technologies and 
Materials, 
but 
excluding 
the 
Supplier’s 
Equipment.

(v) 
“Services” means all technical, logistical, 
management, and any other Services to be 
provided by the Supplier under the Contract to 
supply, install, customize, integrate, and make 
operational the System.  Such Services may 
include, but are not restricted to, activity 
management and quality assurance, design, 
development, customization, documentation, 
transportation, insurance, inspection, expediting, 
site 
preparation, 
installation, 
integration, 
training, data migration, Pre-commissioning, 
Commissioning, maintenance, and technical 
support.

(vi) 
“The Project Plan” means the document to be 
developed by the Supplier and approved by the 
Purchaser, pursuant to GCC Clause 19, based on 
the requirements of the Contract and the 
Preliminary Project Plan included in the 
Supplier’s proposal.  The “Agreed Project Plan” 
is the version of the Project Plan approved by the 
Purchaser, in accordance with GCC Clause 19.2. 
Should the Project Plan conflict with the 
Contract in any way, the relevant provisions of 
the Contract, including any amendments, shall 
prevail.

(vii) “Software” means that part of the System which

are 
instructions 
that 
cause 
information 
processing Subsystems to perform in a specific 
manner or execute specific operations.

Section VIII – General Conditions of Contract    
214

Official Use Only

(viii) “System Software” means Software that provides

the operating and management instructions for the 
underlying hardware and other components, and is 
identified as such in Appendix 4 of the Contract 
Agreement and such other Software as the parties 
may agree in writing to be Systems Software. 
Such System Software includes, but is not 
restricted to, micro-code embedded in hardware 
(i.e., 
“firmware”), 
operating 
systems, 
communications, 
system 
and 
network 
management, and utility software.

(ix) 
“General-Purpose Software” means Software 
that 
supports 
general-purpose 
office 
and 
software development activities and is identified 
as such in Appendix 4 of the Contract 
Agreement and such other Software as the 
parties may agree in writing to be General- 
Purpose Software.  Such General-Purpose 
Software may include, but is not restricted to, 
word processing, spreadsheet, generic database 
management, and application development 
software.

(x) 
“Application 
Software” 
means 
Software 
formulated to perform specific business or 
technical functions and interface with the 
business or technical users of the System and is 
identified as such in Appendix 4 of the Contract 
Agreement and such other Software as the 
parties may agree in writing to be Application 
Software.

(xi) 
“Standard Software” means Software identified 
as such in Appendix 4 of the Contract 
Agreement and such other Software as the 
parties may agree in writing to be Standard 
Software.

(xii) “Custom Software” means Software identified as

such in Appendix 4 of the Contract Agreement and 
such other Software as the parties may agree in 
writing to be Custom Software.

(xiii) “Source Code” means the database structures,

dictionaries, definitions, program source files, 
and 
any 
other 
symbolic 
representations 
necessary for the compilation, execution, and 
subsequent maintenance of the Software

Section VIII – General Conditions of Contract    
215

Official Use Only

(typically, but not exclusively, required for 
Custom Software).

(xiv) “Materials” means all documentation in printed

or printable form and all instructional and 
informational aides in any form (including 
audio, video, and text) and on any medium, 
provided to the Purchaser under the Contract.

(xv) “Standard Materials” means all Materials not

specified as Custom Materials.

(xvi) “Custom Materials” means Materials developed

by the Supplier at the Purchaser’s expense under 
the Contract and identified as such in Appendix 5 
of the Contract Agreement and such other 
Materials as the parties may agree in writing to be 
Custom Materials.  Custom Materials includes 
Materials created from Standard Materials.

(xvii) “Intellectual Property Rights” means any and all

copyright, moral rights, trademark, patent, and 
other intellectual and proprietary rights, title and 
interests worldwide, whether vested, contingent, 
or future, including without limitation all 
economic rights and all exclusive rights to 
reproduce, fix, adapt, modify, translate, create 
derivative works from, extract or re-utilize data 
from, manufacture, introduce into circulation, 
publish, distribute, sell, license, sublicense, 
transfer, rent, lease, transmit or provide access 
electronically, broadcast, display, enter into 
computer memory, or otherwise use any portion 
or copy, in whole or in part, in any form, directly 
or indirectly, or to authorize or assign others to 
do so.

(xviii) “Supplier’s Equipment” means all equipment,

tools, apparatus, or things of every kind required 
in 
or 
for 
installation, 
completion 
and 
maintenance of the System that are to be 
provided by the Supplier, but excluding the 
Information Technologies, or other items 
forming part of the System.

(d) 
activities

(i) 
“Delivery” means the transfer of the Goods from 
the Supplier to the Purchaser in accordance with

Section VIII – General Conditions of Contract    
216

Official Use Only

the current edition Incoterms specified in the 
Contract.

(ii) 
“Installation” means that the System or a 
Subsystem as specified in the Contract is ready 
for Commissioning as provided in GCC Clause 
26 (Installation).

(iii) “Pre-commissioning” means the testing, checking,

and any other required activity that may be 
specified in the Technical Requirements that are to 
be carried out by the Supplier in preparation for 
Commissioning of the System as provided in GCC 
Clause 26 (Installation).

(iv) “Commissioning” means operation of the System

or any Subsystem by the Supplier following 
Installation, which operation is to be carried out 
by the Supplier as provided in GCC Clause 27.1 
(Commissioning), for the purpose of carrying out 
Operational Acceptance Test(s).

(v) 
“Operational Acceptance Tests” means the tests 
specified in the Technical Requirements and 
Agreed Project Plan to be carried out to ascertain 
whether the System, or a specified Subsystem, is 
able to attain the functional and performance 
requirements 
specified 
in 
the 
Technical 
Requirements and Agreed Project Plan, in 
accordance with the provisions of GCC Clause 
27.2 (Operational Acceptance Test).

(vi) “Operational Acceptance” means the acceptance

by the Purchaser of the System (or any 
Subsystem(s) where the Contract provides for 
acceptance of the System in parts), in accordance 
with GCC Clause 27.3 (Operational Acceptance).

(e) 
place and time

(i) 
“Purchaser’s Country” is the country named in 
the SCC.

(ii) 
“Supplier’s Country” is the country in which the 
Supplier is legally organized, as named in the 
Contract Agreement.

(iii) Unless otherwise specified in the SCC “Project

Site(s)” means the place(s) in the Site Table in the

Section VIII – General Conditions of Contract    
217

Official Use Only

Technical Requirements Section for the supply 
and installation of the System.

(iv) “Eligible Country” means the countries and

territories 
eligible 
for 
participation 
in 
procurements financed by the World Bank as 
defined in the Procurement Regulations.

(v) 
“Day” means calendar day of the Gregorian 
Calendar.

(vi)  “Week” means seven (7) consecutive Days,

beginning the day of the week as is customary in 
the Purchaser’s Country.

(vii) “Month” means calendar month of the Gregorian

Calendar.

(viii) “Year” means twelve (12) consecutive Months.

(ix) “Effective Date” means the date of fulfillment of

all conditions specified in Article 3 (Effective 
Date for Determining Time for Achieving 
Operational 
Acceptance) 
of 
the 
Contract 
Agreement, for the purpose of determining the 
Delivery, 
Installation, 
and 
Operational 
Acceptance dates for the System or Subsystem(s).

(x) 
“Contract Period” is the time period during which 
this 
Contract 
governs 
the 
relations 
and 
obligations of the Purchaser and Supplier in 
relation to the System, as unless otherwise 
specified in the SCC, the Contract shall continue 
in force until the Information System and all the 
Services have been provided, unless the Contract 
is terminated earlier in accordance with the terms 
set out in the Contract.

(xi) “Defect Liability Period” (also referred to as the

“Warranty Period”) means the period of validity 
of the warranties given by the Supplier 
commencing 
at 
date 
of 
the 
Operational 
Acceptance Certificate of the System or 
Subsystem(s), during which the Supplier is 
responsible for defects with respect to the System 
(or the relevant Subsystem[s]) as provided in 
GCC Clause 29 (Defect Liability).

(xii) “The Coverage Period” means the Days of the

Week and the hours of those Days during which

Section VIII – General Conditions of Contract    
218

Official Use Only

maintenance, 
operational, 
and/or 
technical 
support services (if any) must be available.

(xiii) The Post-Warranty Services Period” means the

number of years defined in the SCC (if any), 
following the expiration of the Warranty Period 
during which the Supplier may be obligated to 
provide Software licenses, maintenance, and/or 
technical support services for the System, either 
under this Contract or under separate contract(s).

2. Contract

Documents

2.1 Subject to Article 1.2 (Order of Precedence) of the Contract

Agreement, all documents forming part of the Contract (and 
all parts of these documents) are intended to be correlative, 
complementary, and mutually explanatory.  The Contract 
shall be read as a whole.

3. Interpretation 
3.1 Governing Language

3.1.1 Unless otherwise specified in the SCC, all Contract

Documents and related correspondence exchanged 
between Purchaser and Supplier shall be written in the 
language of the request for proposals document 
(English), and the Contract shall be construed and 
interpreted in accordance with that language.

3.1.2 If any of the Contract Documents or related

correspondence are prepared in a language other than 
the governing language under GCC Clause 3.1.1 above, 
the translation of such documents into the governing 
language shall prevail in matters of interpretation.  The 
originating party, with respect to such documents shall 
bear the costs and risks of such translation.

3.2 Singular and Plural

The singular shall include the plural and the plural the 
singular, except where the context otherwise requires.

3.3 Headings

The headings and marginal notes in the GCC are included for 
ease of reference and shall neither constitute a part of the 
Contract nor affect its interpretation.

3.4 Persons

Words importing persons or parties shall include firms, 
corporations, and government entities.

Section VIII – General Conditions of Contract    
219

Official Use Only

3.5 Incoterms

Unless inconsistent with any provision of the Contract, the 
meaning of any trade term and the rights and obligations of 
parties thereunder shall be as prescribed by the Incoterms

Incoterms means international rules for interpreting trade 
terms published by the International Chamber of Commerce 
(latest edition), 38 Cours Albert 1er, 75008 Paris, France.

3.6 Entire Agreement

The Contract constitutes the entire agreement between the 
Purchaser and Supplier with respect to the subject matter of 
Contract and supersedes all communications, negotiations, 
and agreements (whether written or oral) of parties with 
respect to the subject matter of the Contract made prior to the 
date of Contract.

3.7 Amendment

No amendment or other variation of the Contract shall be 
effective unless it is in writing, is dated, expressly refers to 
the Contract, and is signed by a duly authorized 
representative of each party to the Contract.

3.8 Independent Supplier

The Supplier shall be an independent contractor performing 
the Contract.  The Contract does not create any agency, 
partnership, joint venture, or other joint relationship between 
the parties to the Contract.

Subject to the provisions of the Contract, the Supplier shall 
be solely responsible for the manner in which the Contract is 
performed. 
All 
employees, 
representatives, 
or 
Subcontractors engaged by the Supplier in connection with 
the performance of the Contract shall be under the complete 
control of the Supplier and shall not be deemed to be 
employees of the Purchaser, and nothing contained in the 
Contract or in any subcontract awarded by the Supplier shall 
be construed to create any contractual relationship between 
any such employees, representatives, or Subcontractors and 
the Purchaser.

3.9 Joint Venture

If the Supplier is a Joint Venture of two or more firms, all 
such firms shall be jointly and severally bound to the 
Purchaser for the fulfillment of the provisions of the Contract 
and shall designate one of such firms to act as a leader with 
authority to bind the Joint Venture.  The composition or

Section VIII – General Conditions of Contract    
220

Official Use Only

constitution of the Joint Venture shall not be altered without 
the prior consent of the Purchaser.

3.10 Nonwaiver

3.10.1 Subject to GCC Clause 3.10.2 below, no relaxation,

forbearance, delay, or indulgence by either party in 
enforcing any of the terms and conditions of the 
Contract or the granting of time by either party to the 
other shall prejudice, affect, or restrict the rights of 
that party under the Contract, nor shall any waiver by 
either party of any breach of Contract operate as 
waiver of any subsequent or continuing breach of 
Contract.

3.10.2 Any waiver of a party’s rights, powers, or remedies

under the Contract must be in writing, must be dated 
and signed by an authorized representative of the 
party granting such waiver, and must specify the right 
and the extent to which it is being waived.

3.11 Severability

If any provision or condition of the Contract is prohibited or 
rendered invalid or unenforceable, such prohibition, 
invalidity, or unenforceability shall not affect the validity or 
enforceability of any other provisions and conditions of the 
Contract.

3.12 Country of Origin

“Origin” 
means 
the 
place 
where 
the 
Information 
Technologies, Materials, and other Goods for the System 
were produced or from which the Services are supplied. 
Goods are produced when, through manufacturing, 
processing, Software development, or substantial and major 
assembly or integration of components, a commercially 
recognized product results that is substantially different in 
basic characteristics or in purpose or utility from its 
components.  The Origin of Goods and Services is distinct 
from the nationality of the Supplier and may be different.

4. Notices 
4.1 Unless otherwise stated in the Contract, all notices to be

given under the Contract shall be in writing and shall be sent, 
pursuant to GCC Clause 4.3 below, by personal delivery, 
airmail post, special courier, facsimile, electronic mail, or 
other electronic means, with the following provisions.

4.1.1 Any notice sent by facsimile, electronic mail, or EDI

shall be confirmed within two (2) days after dispatch

Section VIII – General Conditions of Contract    
221

Official Use Only

by notice sent by airmail post or special courier, except 
as otherwise specified in the Contract.

4.1.2 Any notice sent by airmail post or special courier shall

be deemed (in the absence of evidence of earlier 
receipt) to have been delivered ten (10) days after 
dispatch.  In proving the fact of dispatch, it shall be 
sufficient to show that the envelope containing such 
notice was properly addressed, stamped, and conveyed 
to the postal authorities or courier service for 
transmission by airmail or special courier.

4.1.3 Any notice delivered personally or sent by facsimile,

electronic mail, or EDI shall be deemed to have been 
delivered on the date of its dispatch.

4.1.4 Either party may change its postal, facsimile, electronic

mail, or EDI addresses for receipt of such notices by 
ten (10) days’ notice to the other party in writing.

4.2 Notices shall be deemed to include any approvals, consents,

instructions, orders, certificates, information and other 
communication to be given under the Contract.

4.3 Pursuant to GCC Clause 18, notices from/to the Purchaser

are normally given by, or addressed to, the Project Manager, 
while notices from/to the Supplier are normally given by, or 
addressed to, the Supplier's Representative, or in its absence 
its deputy if any.  If there is no appointed Project Manager or 
Supplier's Representative (or deputy), or if their related 
authority is limited by the SCC for GCC Clauses 18.1 or 
18.2.2, or for any other reason, the Purchaser or Supplier may 
give and receive notices at their fallback addresses.  The 
address of the Project Manager and the fallback address of 
the Purchaser are as specified in the SCC or as subsequently 
established/amended.  The address of the Supplier's 
Representative and the fallback address of the Supplier are 
as specified in Appendix 1 of the Contract Agreement or as 
subsequently established/amended.

Section VIII – General Conditions of Contract    
222

Official Use Only

5. Governing Law 
5.1 The Contract shall be governed by and interpreted in

accordance with the laws of the country specified in the 
SCC.

5.2   Throughout the execution of the Contract, the Supplier shall

comply with the import of goods and services prohibitions in 
the Purchaser’s Country when

(a)  as a matter of law or official regulations, the Borrower’s

country prohibits commercial relations with that 
country; or

(b)  by an act of compliance with a decision of the United

Nations Security Council taken under Chapter VII of 
the Charter of the United Nations, the Borrower’s 
Country prohibits any import of goods from that 
country or any payments to any country, person, or 
entity in that country.

6. Fraud and

Corruption

6.1 
The Bank requires compliance with the Bank’s Anti-
Corruption Guidelines and its prevailing sanctions policies and 
procedures as set forth in the WBG’s Sanctions Framework, as 
set forth in the Appendix 1 to the GCC.

6.2 The Purchaser requires the Suppliers to disclose any

commissions or fees that may have been paid or are to be paid 
to agents or any other party with respect to the procurement 
process or execution of the Contract. The information 
disclosed must include at least the name and address of the 
agent or other party, the amount and currency, and the purpose 
of the commission, gratuity or fee.

## B.  SUBJECT MATTER OF CONTRACT

7. Scope of the

System

7.1 Unless otherwise expressly limited in the SCC or Technical

Requirements, the Supplier’s obligations cover the provision 
of all Information Technologies, Materials and other Goods 
as well as the performance of all Services required for the 
design, 
development, 
and 
implementation 
(including 
procurement, quality assurance, assembly, associated site 
preparation, 
Delivery, 
Pre-commissioning, 
Installation, 
Testing, and Commissioning) of the System, in accordance 
with the plans, procedures, specifications, drawings, codes, 
and any other documents specified in the Contract and the 
Agreed Project Plan.

7.2 The Supplier shall, unless specifically excluded in the

Contract, perform all such work and / or supply all such items

Section VIII – General Conditions of Contract    
223

Official Use Only

and Materials not specifically mentioned in the Contract but 
that can be reasonably inferred from the Contract as being 
required for attaining Operational Acceptance of the System 
as if such work and / or items and Materials were expressly 
mentioned in the Contract.

7.3 The Supplier’s obligations (if any) to provide Goods and

Services as implied by the Recurrent Cost tables of the 
Supplier’s proposal, such as consumables, spare parts, and 
technical services (e.g., maintenance, technical assistance, 
and operational support), are as specified in the SCC, 
including the relevant terms, characteristics, and timings.

8. Time for

Commencement 
and Operational 
Acceptance

8.1 The Supplier shall commence work on the System within the

period specified in the SCC, and without prejudice to GCC 
Clause 28.2, the Supplier shall thereafter proceed with the 
System in accordance with the time schedule specified in the 
Implementation Schedule and any refinements made in the 
Agreed Project Plan.

8.2 The Supplier shall achieve Operational Acceptance of the

System (or Subsystem(s) where a separate time for 
Operational Acceptance of such Subsystem(s) is specified in 
the Contract) in accordance with the time schedule specified 
in the Implementation Schedule and any refinements made in 
the Agreed Project Plan, or within such extended time to 
which the Supplier shall be entitled under GCC Clause 40 
(Extension of Time for Achieving Operational Acceptance).

Section VIII – General Conditions of Contract    
224

Official Use Only

9. Supplier’s

Responsibilities

9.1 The Supplier shall conduct all activities with due care and

diligence, in accordance with the Contract and with the skill 
and care expected of a competent provider of information 
technologies, information systems, support, maintenance, 
training, and other related services, or in accordance with best 
industry practices.  In particular, the Supplier shall provide 
and employ only technical personnel who are skilled and 
experienced in their respective callings and supervisory staff 
who are competent to adequately supervise the work at hand. 
The Supplier shall ensure that its Subcontractors carryout  the 
work on the Information System in accordance with the 
Contract, including complying with relevant environmental 
and social requirements and the obligations set out in GCC 
Clause 9.9.

The Supplier shall at all times take all reasonable precautions 
to maintain the health and safety of the  Supplier’s Personnel 
employed for the execution of the Contract at the Project 
Site/s in the Purchaser’s country where the Contract is 
executed.

If required in the SCC, the Supplier shall submit to the 
Purchaser for its approval a health and safety manual which 
has been specifically prepared for the Contract.

The health and safety manual shall be in addition to any other 
similar document required under applicable health and safety 
regulations and laws.

The health and safety manual shall set out any applicable 
health and safety requirement under the Contract,

(a) 
which may include:

(i) the procedures to establish and maintain a safe

working environment;

(ii) the procedures for prevention, preparedness and

response activities to be implemented in the case of 
an emergency event (i.e. an unanticipated incident, 
arising from natural or man-made hazards);

(iii) the measures to be taken to avoid or minimize the

potential for community exposure to water-borne, 
water-based, 
water-related, 
and 
vector-borne 
diseases,

(iv)  the measures to be implemented to avoid or

minimize the spread of communicable diseases; 
and

Section VIII – General Conditions of Contract    
225

Official Use Only

(b) 
any other requirements stated in the Purchaser’s 
Requirements.

9.2 The Supplier confirms that it has entered into this Contract on

the basis of a proper examination of the data relating to the 
System provided by the Purchaser and on the basis of 
information that the Supplier could have obtained from a 
visual inspection of the site (if access to the site was available) 
and of other data readily available to the Supplier relating to 
the System as at the date twenty-eight (28) days prior to 
proposal submission.  The Supplier acknowledges that any 
failure to acquaint itself with all such data and information 
shall not relieve its responsibility for properly estimating the 
difficulty or cost of successfully performing the Contract.

9.3 The Supplier shall be responsible for timely provision of all

resources, information, and decision making under its control 
that are necessary to reach a mutually Agreed Project Plan 
(pursuant to GCC Clause 19.2) within the time schedule 
specified in the Implementation Schedule.  Failure to provide 
such resources, information, and decision-making may 
constitute grounds for termination pursuant to GCC 
Clause 41.2.

9.4 The Supplier shall acquire in its name all permits, approvals,

and/or licenses from all local, state, or national government 
authorities or public service undertakings in the Purchaser’s 
Country that are necessary for the performance of the 
Contract, including, without limitation, visas for the 
Supplier’s Personnel and entry permits for all imported 
Supplier’s Equipment.  The Supplier shall acquire all other 
permits, approvals, and/or licenses that are not the 
responsibility of the Purchaser under GCC Clause 10.4 and 
that are necessary for the performance of the Contract.

9.5 The Supplier shall comply with all laws in force in the

Purchaser’s Country.  The laws will include all national, 
provincial, municipal, or other laws that affect the 
performance of the Contract and are binding upon the 
Supplier.  The Supplier shall indemnify and hold harmless the 
Purchaser from and against any and all liabilities, damages, 
claims, fines, penalties, and expenses of whatever nature 
arising or resulting from the violation of such laws by the 
Supplier or its personnel, including the Subcontractors and 
their personnel, but without prejudice to GCC Clause 10.1. 
The Supplier shall not indemnify the Purchaser to the extent 
that such liability, damage, claims, fines, penalties, and

Section VIII – General Conditions of Contract    
226

Official Use Only

expenses were caused or contributed to by a fault of the 
Purchaser.

9.6 Any Information Technologies or other Goods and Services

that will be incorporated in or be required for the System and 
other supplies shall have their Origin, as defined in GCC 
Clause 3.12, in a country that shall be an Eligible Country, as 
defined in GCC Clause 1.1 (e) (iv).

9.7 Pursuant to paragraph 2.2 e. of the Appendix 1 to the General

Conditions of Contract, the Supplier shall permit and shall 
cause its agents (where declared or not), subcontractors, 
subconsultants, service providers, suppliers, and personnel, to 
permit, the Bank and/or persons appointed by the Bank to 
inspect the site and/or the accounts, records and other 
documents relating to the procurement process, selection 
and/or contract execution, and to have such accounts, records 
and other documents audited by auditors appointed by the 
Bank. 
The 
Supplier’s 
and 
its 
Subcontractors’ 
and 
subconsultants’ attention is drawn to GCC Clause 6.1 (Fraud 
and Corruption) which provides, inter alia, that acts intended 
to materially impede the exercise of the Bank’s inspection and 
audit rights constitute a prohibited practice subject to contract 
termination (as well as to a determination of ineligibility 
pursuant to the Bank’s prevailing sanctions procedures).

9.8   The Supplier shall conform to the sustainable procurement

contractual provisions, if and as specified in the SCC.

9.9     Code of Conduct

The Supplier shall have a Code of Conduct for the Supplier’s 
Personnel employed for the execution of the Contract at the 
Project Site/s.

The Supplier shall take all necessary measures to ensure that 
each such personnel is made aware of the Code of Conduct 
including specific behaviors that are prohibited, and 
understands the consequences of engaging in such prohibited 
behaviors.

These 
measures 
include 
providing 
instructions 
and 
documentation that can be understood by such personnel, and 
seeking to obtain that person’s signature acknowledging 
receipt of such instructions and/or documentation, as 
appropriate.

The Supplier shall also ensure that the Code of Conduct is 
visibly displayed in the Project Site/s as well as, as applicable, 
in areas outside the Project Site/s accessible to the local

Section VIII – General Conditions of Contract    
227

Official Use Only

community and any project affected people. The posted Code 
of Conduct shall be provided in languages comprehensible to 
the Supplier’s Personnel, Purchaser’s Personnel and the local 
community.

The Supplier’s Management Strategy and Implementation 
Plans, if applicable, shall include appropriate processes for 
the Supplier to verify compliance with these obligations.

9.10  The Supplier shall, in all dealings with its labor and the labor

of its Subcontractors currently employed on or connected with 
the Contract, pay due regard to all recognized festivals, 
official holidays, religious or other customs, and all local laws 
and regulations pertaining to the employment of labor.

9.11 The Supplier, including its Subcontractors, shall comply with

all applicable safety obligations. The Supplier shall at all 
times take all reasonable precautions to maintain the health 
and safety of the Supplier’s Personnel employed for the 
execution of Contract at the Project Site/s.

9.12 Training of Supplier’s Personnel

The Supplier shall provide appropriate training to relevant 
Supplier’s Personnel on any applicable environmental and 
social aspect of the Contract, including appropriate 
sensitization on prohibition of SEA, health and safety.

As stated in the Purchaser’s Requirements or as instructed by 
the Project Manager, the Supplier shall also allow 
appropriate opportunities for the relevant personnel to be 
trained on any applicable environmental and social aspects 
of the Contract by the Purchaser’s Personnel and/or other 
personnel assigned by the Purchaser.

The Supplier shall provide training on SEA and SH, 
including its prevention, to any of its personnel who has a 
role to supervise other Supplier’s Personnel.

9.13  Stakeholder engagements

The Supplier shall provide relevant contract- related 
information, as the Purchaser and/or Project Manager may 
reasonably request to conduct contract stakeholder 
engagement. “Stakeholder” refers to individuals or groups 
who:

(a) 
are affected or likely to be affected by the Contract; 
and

(b) 
may have an interest in the Contract.

Section VIII – General Conditions of Contract    
228

Official Use Only

The Supplier may also directly participate in contract 
stakeholder engagements, as the Purchaser and/or Project 
Manager may reasonably request.

9.14 Forced Labor

The Supplier, including its Subcontractors, shall not employ 
or engage forced labour. Forced labour consists of any work 
or service, not voluntarily performed, that is exacted from an 
individual under threat of force or penalty, and includes any 
kind of involuntary or compulsory labour, such as indentured 
labour, bonded labour or similar labour-contracting 
arrangements.

No persons shall be employed or engaged who have been 
subject to trafficking. Trafficking in persons is defined as the 
recruitment, transportation, transfer, harbouring or receipt of 
persons by means of the threat or use of force or other forms 
of coercion, abduction, fraud, deception, abuse of power, or 
of a position of vulnerability, or of the giving or receiving of 
payments or benefits to achieve the consent of a person 
having control over another person, for the purposes of 
exploitation.

9.15   Child Labor

The Supplier, including its Subcontractors, shall not employ 
or engage a child under the age of 14 unless the national law 
specifies a higher age (the minimum age).

The Supplier, including its Subcontractors, shall not employ 
or engage a child between the minimum age and the age of 
18 in a manner that is likely to be hazardous, or to interfere 
with, the child’s education, or to be harmful to the child’s 
health or physical, mental, spiritual, moral, or social 
development.

The Supplier, including its Subcontractors, shall only employ 
or engage children between the minimum age and the age of 
18 after an appropriate risk assessment has been conducted 
by the Supplier with the Project Manager’s consent. The 
Supplier shall be subject to regular monitoring by the Project 
Manager that includes monitoring of health, working 
conditions and hours of work.

Work considered hazardous for children is work that, by its 
nature or the circumstances in which it is carried out, is likely 
to jeopardize the health, safety, or morals of children. Such 
work activities prohibited for children include work:

Section VIII – General Conditions of Contract    
229

Official Use Only

(a) with exposure to physical, psychological or sexual

abuse;

(b) underground, underwater, working at heights or in

confined spaces;

(c) with dangerous machinery, equipment or tools, or

involving handling or transport of heavy loads;

(d) in unhealthy environments exposing children to

hazardous substances, agents, or processes, or to 
temperatures, noise or vibration damaging to health; or

(e) under difficult conditions such as work for long hours,

during the night or in confinement on the premises of 
the employer.

9.16  Non-Discrimination and Equal Opportunity

The Supplier shall not make decisions relating to the 
employment or treatment of personnel for the execution of 
the Contract on the basis of personal characteristics unrelated 
to inherent job requirements. The Supplier shall base the 
employment of personnel for the execution of the Contract 
on the principle of equal opportunity and fair treatment, and 
shall not discriminate with respect to any aspects of the 
employment relationship, including recruitment and hiring, 
compensation (including wages and benefits), working 
conditions and terms of employment, access to training, job 
assignment, promotion, termination of employment or 
retirement, and disciplinary practices.

Special measures of protection or assistance to remedy past 
discrimination or selection for a particular job based on the 
inherent requirements of the job shall not be deemed 
discrimination. The Supplier shall provide protection and 
assistance as necessary to ensure non-discrimination and 
equal opportunity, including for specific groups such as 
women, people with disabilities, migrant workers and 
children (of working age in accordance with GCC Clause 
9.15).

9.17  Personnel Grievance Mechanism

The Supplier shall have a grievance mechanism for 
personnel employed in the execution of the Contract to raise 
workplace concerns. The grievance mechanism shall be 
proportionate to the nature, scale, risks and impacts of the 
Contract. The grievance mechanism may utilize existing 
grievance mechanisms, provided that they are properly

Section VIII – General Conditions of Contract    
230

Official Use Only

designed and implemented, address concerns promptly, and 
are readily accessible to such personnel.

9.18  Security of the Project Site

If stated in the SCC, the Supplier shall be responsible for 
the security at the Project Site/s including providing and 
maintaining at its own expense all lighting, fencing, and 
watching when and where necessary for the proper execution 
and the protection of the locations, or for the safety of the 
owners and occupiers of adjacent property and for the safety 
of the public.

In making security arrangements, the Supplier shall be 
guided by applicable laws and any other requirements that 
may be stated in the Purchaser’s Requirements.

The Supplier shall (i) conduct appropriate background 
checks on any personnel retained to provide security; (ii) 
train the security personnel adequately (or determine that 
they are properly trained) in the use of force (and where 
applicable, firearms), and appropriate conduct towards the 
Supplier’s Personnel, Purchaser’s Personnel and affected 
communities; and (iii) require the security personnel to act 
within the applicable Laws and any requirements set out in 
the Purchaser’s Requirements.

The Supplier shall not permit any use of force by security 
personnel in providing security except when used for 
preventive and defensive purposes in proportion to the nature 
and extent of the threat.

9.19  Recruitment of Persons

The Supplier shall not recruit, or attempt to recruit, either on 
limited time or `permanent basis or through any other 
contractual agreement, staff and labor from amongst the 
Purchaser’s Personnel.

9.20  
Unless otherwise specified in the SCC the Supplier shall 
have no other Supplier responsibilities.

10. Purchaser’s

Responsibilities

10.1 
The Purchaser shall ensure the accuracy of all information 
and/or data to be supplied by the Purchaser to the Supplier, 
except when otherwise expressly stated in the Contract.

10.2 
The Purchaser shall be responsible for timely provision of 
all resources, information, and decision making under its 
control that are necessary to reach an Agreed Project Plan 
(pursuant to GCC Clause 19.2) within the time schedule 
specified in the Implementation Schedule. Failure to

Section VIII – General Conditions of Contract    
231

Official Use Only

provide such resources, information, and decision making 
may constitute grounds for Termination pursuant to GCC 
Clause 41.3.1 (b).

10.3 
The Purchaser shall be responsible for acquiring and 
providing legal and physical possession of the site and access 
to it, and for providing possession of and access to all other 
areas reasonably required for the proper execution of the 
Contract.

10.4 
If requested by the Supplier, the Purchaser shall use its best 
endeavors to assist the Supplier in obtaining in a timely and 
expeditious manner all permits, approvals, and/or licenses 
necessary for the execution of the Contract from all local, 
state, or national government authorities or public service 
undertakings that such authorities or undertakings require 
the Supplier or Subcontractors or the Supplier’s Personnel, 
as the case may be, to obtain.

10.5 
In such cases where the responsibilities of specifying and 
acquiring or upgrading telecommunications and/or electric 
power services falls to the Supplier, as specified in the 
Technical Requirements, SCC, Agreed Project Plan, or 
other parts of the Contract, the Purchaser shall use its best 
endeavors to assist the Supplier in obtaining such services 
in a timely and expeditious manner.

10.6 
The Purchaser shall be responsible for timely provision of 
all resources, access, and information necessary for the 
Installation and Operational Acceptance of the System 
(including, 
but 
not 
limited 
to, 
any 
required 
telecommunications or electric power services), as 
identified in the Agreed Project Plan, except where 
provision of such items is explicitly identified in the 
Contract as being the responsibility of the Supplier.  Delay 
by the Purchaser may result in an appropriate extension of 
the Time for Operational Acceptance, at the Supplier’s 
discretion.

10.7 
Unless otherwise specified in the Contract or agreed upon 
by the Purchaser and the Supplier, the Purchaser shall 
provide sufficient, properly qualified operating and 
technical personnel, as required by the Supplier to properly 
carry out Delivery, Pre-commissioning, Installation, 
Commissioning, and Operational Acceptance, at or before 
the time specified in the Implementation Schedule and the 
Agreed Project Plan.

10.8 
The Purchaser will designate appropriate staff for the 
training courses to be given by the Supplier and shall make

Section VIII – General Conditions of Contract    
232

Official Use Only

all appropriate logistical arrangements for such training as 
specified in the Technical Requirements, SCC, the Agreed 
Project Plan, or other parts of the Contract.

10.9 
The Purchaser assumes primary responsibility for the 
Operational Acceptance Test(s) for the System, in 
accordance with GCC Clause 27.2, and shall be responsible 
for the continued operation of the System after Operational 
Acceptance.  However, this shall not limit in any way the 
Supplier’s responsibilities after the date of Operational 
Acceptance otherwise specified in the Contract.

10.10 The Purchaser is responsible for performing and safely

storing timely and regular backups of its data and Software 
in accordance with accepted data management principles, 
except where such responsibility is clearly assigned to the 
Supplier elsewhere in the Contract.

10.11 All costs and expenses involved in the performance of the

obligations under this GCC Clause 10 shall be the 
responsibility of the Purchaser, save those to be incurred by 
the Supplier with respect to the performance of the 
Operational Acceptance Test(s), in accordance with GCC 
Clause 27.2.

10.12 Unless otherwise specified in the SCC the Purchaser shall

have no other Purchaser responsibilities.

## C.  PAYMENT

11. Contract Price 
11.1 
The Contract Price shall be as specified in Article 2 
(Contract Price and Terms of Payment) of the Contract 
Agreement.

11.2 
Unless an adjustment clause is provided for in the SCC, 
the Contract Price shall be a firm lump sum not subject to 
any alteration, except in the event of a Change in the 
System pursuant to GCC Clause 39 or to other clauses in 
the Contract;

11.3 
The Supplier shall be deemed to have satisfied itself as to 
the correctness and sufficiency of the Contract Price, which 
shall, except as otherwise provided for in the Contract, 
cover all its obligations under the Contract.

Section VIII – General Conditions of Contract    
233

Official Use Only

12. Terms of

Payment

12.1 
The Supplier’s request for payment shall be made to the 
Purchaser in writing, accompanied by an invoice 
describing, as appropriate, the System or Subsystem(s), 
Delivered, Pre-commissioned, Installed, and Operationally 
Accepted, and by documents submitted pursuant to GCC 
Clause 22.5 and upon fulfillment of other obligations 
stipulated in the Contract.

The Contract Price shall be paid as specified in the SCC.

12.2 
No payment made by the Purchaser herein shall be deemed 
to constitute acceptance by the Purchaser of the System or 
any Subsystem(s).

12.3 
Payments shall be made promptly by the Purchaser, but in 
no case later than forty five (45) days after submission of a 
valid invoice by the Supplier. In the event that the 
Purchaser fails to make any payment by its respective due 
date or within the period set forth in the Contract, the 
Purchaser shall pay to the Supplier interest on the amount 
of such delayed payment at the rate(s) specified in the SCC 
for the period of delay until payment has been made in full, 
whether before or after judgment or arbitration award.

12.4 
Payments shall be made in the currency(ies) specified in the 
Contract Agreement, pursuant to GCC Clause 11.  For 
Goods and Services supplied locally, payments shall be 
made as specified in the SCC.

12.5 
Unless otherwise specified in the SCC, payment of the 
foreign currency portion of the Contract Price for Goods 
supplied from outside the Purchaser’s Country shall be 
made to the Supplier through an irrevocable letter of credit 
opened by an authorized bank in the Supplier’s Country and 
will be payable on presentation of the appropriate 
documents.  It is agreed that the letter of credit will be 
subject to Article 10 of the latest revision of Uniform 
Customs and Practice for Documentary Credits, published 
by the International Chamber of Commerce, Paris.

12.6     As specified in the SCC, if the Supplier fails to perform its

cyber security obligations under the Contract, an assessed 
amount, as determined by the Project Manager, may be 
withheld until the obligation has been performed.

Section VIII – General Conditions of Contract    
234

Official Use Only

13. Securities 
13.1 
Issuance of Securities

The Supplier shall provide the securities specified below in 
favor of the Purchaser at the times and in the amount, manner, 
and form specified below.

13.2 
Advance Payment Security

13.2.1 The Supplier shall provide within twenty-eight (28)

days of the notification of Contract award an Advance 
Payment Security in the amount and currency of the 
Advance Payment specified in SCC for GCC Clause 
12.1 above and valid until the System is Operationally 
Accepted.

13.2.2 The security shall be in the form provided in the request

for proposal document or in another form acceptable to 
the Purchaser.  The amount of the security shall be 
reduced in proportion to the value of the System 
executed by and paid to the Supplier from time to time 
and shall automatically become null and void when the 
full amount of the advance payment has been recovered 
by the Purchaser.  Unless otherwise specified in the 
SCC, the reduction in value and expiration of the 
Advance Payment Security are calculated as follows:

P*a/(100-a), where “P” is the sum of all payments 
effected so far to the Supplier (excluding the Advance 
Payment), and “a” is the Advance Payment expressed 
as a percentage of the Contract Price pursuant to the 
SCC for GCC Clause 12.1.

The security shall be returned to the Supplier 
immediately after its expiration.

13.3 
Performance Security

13.3.1 The Supplier shall, within twenty-eight (28) days of the

notification of Contract award, provide a security for 
the due performance of the Contract in the amount and 
currency specified in the SCC.

13.3.2 The security shall be a bank guarantee in the form

provided in the Sample Contractual Forms Section of 
the request for proposal document, or it shall be in 
another form acceptable to the Purchaser.

13.3.3 The security shall automatically become null and void

once all the obligations of the Supplier under the 
Contract have been fulfilled, including, but not limited 
to, any obligations during the Warranty Period and any

Section VIII – General Conditions of Contract    
235

Official Use Only

extensions to the period. The security shall be returned 
to the Supplier no later than twenty-eight (28) days after 
its expiration.

13.3.4 Upon Operational Acceptance of the entire System, the

security shall be reduced to the amount specified in the 
SCC, on the date of the Operational Acceptance, so that 
the reduced security would only cover the remaining 
warranty obligations of the Supplier.

14. Taxes and Duties 
14.1 
For Goods or Services supplied from outside the 
Purchaser’s country, the Supplier shall be entirely 
responsible for all taxes, stamp duties, license fees, and 
other such levies imposed outside the Purchaser’s country. 
Any duties, such as importation or customs duties, and 
taxes and other levies, payable in the Purchaser’s country 
for the supply of Goods and Services from outside the 
Purchaser’s country are the responsibility of the Purchaser 
unless these duties or taxes have been made part of the 
Contract Price in Article 2 of the Contract Agreement and 
the Price Schedule it refers to, in which case the duties and 
taxes will be the Supplier’s responsibility.

14.2 
For Goods or Services supplied locally, the Supplier shall 
be entirely responsible for all taxes, duties, license fees, 
etc., incurred until delivery of the contracted Goods or 
Services to the Purchaser.  The only exception are taxes or 
duties, such as value-added or sales tax or stamp duty as 
apply to, or are clearly identifiable, on the invoices and 
provided they apply in the Purchaser’s country, and only if 
these taxes, levies and/or duties are also excluded from the 
Contract Price in Article 2 of the Contract Agreement and 
the Price Schedule it refers to.

14.3 
If any tax exemptions, reductions, allowances, or privileges 
may be available to the Supplier in the Purchaser’s Country, 
the Purchaser shall use its best efforts to enable the Supplier 
to benefit from any such tax savings to the maximum 
allowable extent.

14.4 
For the purpose of the Contract, it is agreed that the 
Contract Price specified in Article 2 (Contract Price and 
Terms of Payment) of the Contract Agreement is based on 
the taxes, duties, levies, and charges prevailing at the date 
twenty-eight (28) days prior to the date of proposal 
submission in the Purchaser’s Country (also called “Tax” 
in this GCC Clause 14.4).  If any Tax rates are increased or 
decreased, a new Tax is introduced, an existing Tax is

Section VIII – General Conditions of Contract    
236

Official Use Only

abolished, or any change in interpretation or application of 
any Tax occurs in the course of the performance of the 
Contract, which was or will be assessed on the Supplier, its 
Subcontractors, or their employees in connection with 
performance of the Contract, an equitable adjustment to the 
Contract Price shall be made to fully take into account any 
such change by addition to or reduction from the Contract 
Price, as the case may be.

## D.  INTELLECTUAL PROPERTY

15. Copyright 
15.1 
The Intellectual Property Rights in all Standard Software 
and Standard Materials shall remain vested in the owner of 
such rights.

15.2 
The Purchaser agrees to restrict use, copying, or duplication 
of the Standard Software and Standard Materials in 
accordance with GCC Clause 16, except that additional 
copies of Standard Materials may be made by the Purchaser 
for use within the scope of the project of which the System 
is a part, in the event that the Supplier does not deliver 
copies within thirty (30) days from receipt of a request for 
such Standard Materials.

15.3 
The Purchaser’s contractual rights to use the Standard 
Software or elements of the Standard Software may not be 
assigned, licensed, or otherwise transferred voluntarily 
except in accordance with the relevant license agreement or 
unless otherwise specified in the SCC to a legally 
constituted successor organization (e.g., a reorganization of 
a public entity formally authorized by the government or 
through a merger or acquisition of a private entity).

15.4  
Unless otherwise specified in the SCC, the Intellectual 
Property Rights in all Custom Software and Custom 
Materials specified in Appendices 4 and 5 of the Contract 
Agreement (if any) shall, at the date of this Contract or on 
creation of the rights (if later than the date of this Contract), 
vest in the Purchaser. The Supplier shall do and execute or 
arrange for the doing and executing of each necessary act, 
document, and thing (as legally sufficient) that the 
Purchaser may consider necessary or desirable to perfect 
the right, title, and interest of the Purchaser in and to those 
rights.  In respect of such Custom Software and Custom 
Materials, the Supplier shall ensure that the holder of a 
moral right in such an item does not assert it, and the 
Supplier shall, if requested to do so by the Purchaser and

Section VIII – General Conditions of Contract    
237

Official Use Only

where permitted by applicable law, ensure that the holder 
of such a moral right waives it.

15.5 
Unless otherwise specified in the SCC, escrow 
arrangements shall NOT be required.

16. Software License

Agreements

16.1 
Except to the extent that the Intellectual Property Rights in 
the Software vest in the Purchaser, the Supplier hereby 
grants to the Purchaser license to access and use the 
Software, including all inventions, designs, and marks 
embodied in the Software.

Such license to access and use the Software shall:

(a) 
be:

(i) 
nonexclusive;

(ii) fully paid up and irrevocable (except that it shall

terminate if the Contract terminates under GCC 
Clauses 41.1 or 41.3);

(iii) unless otherwise specified in the SCC valid

throughout the territory of the Purchaser’s 
Country;

(iv) unless otherwise specified in the SCC  subject to

NO additional restrictions.

(b) 
permit the Software to be:

(i) 
used or copied for use on or with the computer(s) 
for which it was acquired (if specified in the 
Technical Requirements and/or the Supplier’s 
proposal), plus a backup computer(s) of the same 
or similar capacity, if the primary is(are) 
inoperative, and during a reasonable transitional 
period when use is being transferred between 
primary and backup;

(ii) used or copied for use on or transferred to a

replacement computer(s), (and use on the original 
and replacement computer(s) may be simultaneous 
during a reasonable transitional period) provided 
that, if the Technical Requirements and/or the 
Supplier’s proposal specifies a class of computer 
to which the license is restricted, the replacement 
computer(s) is(are) within that class;

(iii) if the nature of the System is such as to permit such

access, accessed from other computers connected 
to the primary and/or backup computer(s) by

Section VIII – General Conditions of Contract    
238

Official Use Only

means of a local or wide-area network or similar 
arrangement, and used on or copied for use on 
those other computers to the extent necessary to 
that access;

(iv) reproduced for safekeeping or backup purposes;

(v) 
customized, adapted, or combined with other 
computer software for use by the Purchaser, 
provided that derivative software incorporating 
any substantial part of the delivered, restricted 
Software shall be subject to same restrictions as 
are set forth in this Contract;

(vi) unless otherwise specified in the SCC, disclosed

to, and reproduced for use by, support service 
suppliers and their subcontractors, to the extent 
reasonably necessary to the performance of their 
support service contracts, subject to the same 
restrictions as are set forth in this Contract; and

(vii) unless otherwise specified in the SCC disclosed

to, and reproduced for use by, NO other parties.

16.2 
The Supplier has the right to audit the Standard Software to 
verify compliance with the above license agreements. 
Unless otherwise specified in the SCC, the Purchaser will 
make available to the Supplier, within seven (7) days of a 
written request, accurate and up-to-date records of the 
number and location of copies, the number of authorized 
users, or any other relevant data required to demonstrate use 
of the Standard Software as per the license agreement.  If 
and only if, expressly agreed in writing between the 
Purchaser and the Supplier, Purchaser will allow, under a 
pre-specified agreed procedure, the execution of embedded 
software 
functions 
under 
Supplier’s 
control, 
and 
unencumbered transmission of resulting information on 
software usage.

Section VIII – General Conditions of Contract    
239

Official Use Only

17. Confidential

Information

17.1 
Unless otherwise specified in the SCC, the "Receiving 
Party" (either the Purchaser or the Supplier) shall keep 
confidential and shall not, without the written consent of 
the other party to this Contract (“the Disclosing Party”), 
divulge to any third party any documents, data, or other 
information of a confidential nature (“Confidential 
Information”) connected with this Contract, and furnished 
directly or indirectly by the Disclosing Party prior to or 
during performance, or following termination, of this 
Contract.

17.2 
For the purposes of GCC Clause 17.1, the Supplier is also 
deemed to be the Receiving Party of Confidential 
Information generated by the Supplier itself in the course 
of the performance of its obligations under the Contract and 
relating to the businesses, finances, suppliers, employees, 
or other contacts of the Purchaser or the Purchaser’s use of 
the System.

17.3 
Notwithstanding GCC Clauses 17.1 and 17.2:

(a) 
the Supplier may furnish to its Subcontractor 
Confidential Information of the Purchaser to the 
extent reasonably required for the Subcontractor to 
perform its work under the Contract; and

(b) 
the Purchaser may furnish Confidential Information 
of the Supplier: (i) to its support service suppliers 
and their subcontractors to the extent reasonably 
required for them to perform their work under their 
support service contracts; and (ii) to its affiliates and 
subsidiaries,

in which event the Receiving Party shall ensure that the 
person to whom it furnishes Confidential Information of the 
Disclosing Party is aware of and abides by the Receiving 
Party’s obligations under this GCC Clause 17 as if that 
person were party to the Contract in place of the Receiving 
Party.

17.4 
The Purchaser shall not, without the Supplier’s prior 
written consent, use any Confidential Information received 
from the Supplier for any purpose other than the operation, 
maintenance and further development of the System. 
Similarly, the Supplier shall not, without the Purchaser’s 
prior written consent, use any Confidential Information 
received from the Purchaser for any purpose other than 
those that are required for the performance of the Contract.

Section VIII – General Conditions of Contract    
240

Official Use Only

17.5 
The obligation of a party under GCC Clauses 17.1 through 
17.4 above, however, shall not apply to that information 
which:

(a) 
now or hereafter enters the public domain through no 
fault of the Receiving Party;

(b) 
can be proven to have been possessed by the 
Receiving Party at the time of disclosure and that was 
not previously obtained, directly or indirectly, from 
the Disclosing Party;

(c) 
otherwise lawfully becomes available to the 
Receiving Party from a third party that has no 
obligation of confidentiality;

(d)    is being provided to the Bank.

17.6 
The above provisions of this GCC Clause 17 shall not in 
any way modify any undertaking of confidentiality given 
by either of the parties to this Contract prior to the date of 
the Contract in respect of the System or any part thereof.

17.7 
Unless otherwise specified in the SCC, the provisions of 
this GCC Clause 17 shall survive the termination, for 
whatever reason, of the Contract for three (3) years.

## E.  SUPPLY, INSTALLATION, TESTING, 
COMMISSIONING, AND ACCEPTANCE OF THE SYSTEM

18. Representatives 
18.1 
Project Manager

If the Project Manager is not named in the Contract, then 
within fourteen (14) days of the Effective Date, the 
Purchaser shall appoint and notify the Supplier in writing 
of the name of the Project Manager.  The Purchaser may 
from time to time appoint some other person as the Project 
Manager in place of the person previously so appointed and 
shall give a notice of the name of such other person to the 
Supplier without delay.  No such appointment shall be 
made at such a time or in such a manner as to impede the 
progress of work on the System.  Such appointment shall 
take effect only upon receipt of such notice by the Supplier. 
Unless otherwise specified in the SCC (if any), the Project 
Manager shall have the authority to represent the Purchaser 
on all day-to-day matters relating to the System or arising 
from the Contract, and shall normally be the person giving 
or receiving notices on behalf of the Purchaser pursuant to 
GCC Clause 4.

Section VIII – General Conditions of Contract    
241

Official Use Only

18.2 
Supplier’s Representative

18.2.1 If the Supplier’s Representative is not named in the

Contract, then within fourteen (14) days of the 
Effective Date, the Supplier shall appoint the Supplier’s 
Representative and shall request the Purchaser in 
writing to approve the person so appointed.  The 
request must be accompanied by a detailed curriculum 
vitae for the nominee, as well as a description of any 
other System or non-System responsibilities the 
nominee would retain while performing the duties of 
the Supplier’s Representative.  If the Purchaser does not 
object to the appointment within fourteen (14) days, the 
Supplier’s Representative shall be deemed to have been 
approved.  If the Purchaser objects to the appointment 
within fourteen (14) days giving the reason therefor, 
then the Supplier shall appoint a replacement within 
fourteen (14) days of such objection in accordance with 
this GCC Clause 18.2.1.

18.2.2 Unless otherwise specified in the SCC (if any), the

Supplier’s Representative shall have the authority to 
represent the Supplier on all day-to-day matters relating 
to the System or arising from the Contract, and shall 
normally be the person giving or receiving notices on 
behalf of the Supplier pursuant to GCC Clause 4.

18.2.3 The Supplier shall not revoke the appointment of the

Supplier’s Representative without the Purchaser’s prior 
written consent, which shall not be unreasonably 
withheld.  If the Purchaser consents to such an action, 
the Supplier shall appoint another person of equal or 
superior 
qualifications 
as 
the 
Supplier’s 
Representative, pursuant to the procedure set out in 
GCC Clause 18.2.1.

18.2.4 The Supplier’s Representative and staff are obliged to

work closely with the Purchaser’s Project Manager and 
staff, act within their own authority, and abide by 
directives issued by the Purchaser that are consistent 
with the terms of the Contract.  The Supplier’s 
Representative is responsible for managing the 
activities of the Supplier’s Personnel.

18.2.5 The Supplier’s Representative may, subject to the

approval of the Purchaser (which shall not be 
unreasonably withheld), at any time delegate to any 
person any of the powers, functions, and authorities 
vested in him or her.  Any such delegation may be

Section VIII – General Conditions of Contract    
242

Official Use Only

revoked at any time.  Any such delegation or revocation 
shall be subject to a prior notice signed by the 
Supplier’s Representative and shall specify the powers, 
functions, and authorities thereby delegated or revoked. 
No such delegation or revocation shall take effect 
unless and until the notice of it has been delivered.

18.2.6 Any act or exercise by any person of powers, functions

and authorities so delegated to him or her in accordance 
with GCC Clause 18.2.5 shall be deemed to be an act 
or exercise by the Supplier’s Representative.

18.3 
Removal of Supplier’s Personnel

18.3.1 The Project Manager may require the Supplier to

remove (or cause to be removed) the Supplier’s 
Representative or any other person employed by the 
Supplier in the execution of the Contract, who:

(a) persists in any misconduct or lack of care;

(b) carries out duties incompetently or negligently;

(c) fails to comply with any provision of the

Contract;

(d) persists in any conduct which is prejudicial to

safety, health, or the protection of the 
environment;

(e) based on reasonable evidence, is determined to

have engaged in Fraud and Corruption during the 
execution of the Contract;

(f) has been recruited from the Purchaser’s

Personnel;

(g) engages in any other behaviour which breaches

the Code of Conduct, as applicable;

If appropriate, the Supplier shall then promptly appoint 
(or cause to be appointed) a suitable replacement with 
equivalent skills and experience.

Notwithstanding any requirement from the Project

Manager to remove or cause to remove any person, the 
Supplier shall take immediate action as appropriate in 
response to any violation of (a) through (g) above. Such 
immediate action shall include removing (or causing to 
be removed) from work on the System, any person 
Employed by the Supplier in the execution of the 
Contract who engages in (a), (b), (c), (d), (e) or (g) 
above or has been recruited as stated in (f) above.

Section VIII – General Conditions of Contract    
243

Official Use Only

18.3.2 If any representative or person employed by the

Supplier is removed in accordance with GCC Clause 
18.3.1, the Supplier shall, where required, promptly 
appoint a suitable replacement with equivalent skills 
and experience.

19. Project Plan 
19.1 
In close cooperation with the Purchaser and based on the 
Preliminary Project Plan included in the Supplier’s 
proposal, the Supplier shall develop a Project Plan 
encompassing the activities specified in the Contract.  The 
contents of the Project Plan shall be as specified in the 
SCC and/or Technical Requirements.

19.2 
Unless otherwise specified in the SCC, within thirty (30) 
days from the Effective Date of the Contract, the Supplier 
shall present a Project Plan to the Purchaser. Such 
submission to the Purchaser shall include any applicable 
environmental and social management plan to manage 
environmental and social risks and impacts. The Purchaser 
shall, within fourteen (14) days of receipt of the Project 
Plan, notify the Supplier of any respects in which it 
considers that the Project Plan does not adequately ensure 
that the proposed program of work, proposed methods, 
and/or proposed Information Technologies will satisfy the 
Technical Requirements and/or the SCC (in this Clause 
19.2 called “non-conformities” below).  The Supplier shall, 
within five (5) days of receipt of such notification, correct 
the Project Plan and resubmit to the Purchaser.  The 
Purchaser shall, within five (5) days of resubmission of the 
Project Plan, notify the Supplier of any remaining non-
conformities.  This procedure shall be repeated as necessary 
until the Project Plan is free from non-conformities.  When 
the Project Plan is free from non-conformities, the 
Purchaser shall provide confirmation in writing to the 
Supplier.  This approved Project Plan (“the Agreed Project 
Plan”) shall be contractually binding on the Purchaser and 
the Supplier.

19.3      If required, the impact on the Implementation Schedule of

modifications agreed during finalization of the Agreed 
Project Plan shall be incorporated in the Contract by 
amendment, in accordance with GCC Clauses 39 and 40.

19.4 
The Supplier shall undertake to supply, install, test, and 
commission the System in accordance with the Agreed 
Project Plan and the Contract.

Section VIII – General Conditions of Contract    
244

Official Use Only

19.5 
Unless otherwise specified in the SCC, the Supplier shall 
submit to the Purchaser Monthly Progress Reports 
summarizing:

(i)  
results accomplished during the prior period;

(ii)  cumulative deviations to date from schedule of

progress milestones as specified in the Agreed Project 
Plan;

(iii)  corrective actions to be taken to return to planned

schedule of progress; proposed revisions to planned 
schedule;

(iv)  other issues and outstanding problems; proposed

actions to be taken;

(v)  resources that the Supplier expects to be provided by

the Purchaser and/or actions to be taken by the 
Purchaser in the next reporting period;

(vi)  status of compliance to environmental and social

requirements, as applicable;

(vii) other issues or potential problems the Supplier

foresees that could impact on project progress and/or 
effectiveness.

19.6 
The Supplier shall submit to the Purchaser other (periodic) 
reports as specified in the SCC.

19.7      Immediate Reporting requirement

The Supplier shall inform the Project Manager 
immediately of any allegation, incident or accident in 
Project Site/s, which has or is likely to have a significant 
adverse effect on the environment, the affected 
communities, the public, Purchaser’s Personnel or 
Supplier’s Personnel. This includes, but is not limited to, 
any incident or accident causing fatality or serious injury; 
significant adverse effects or damage to private property; 
any cyber security incidents as specified in the SCC; or 
any allegation of SEA and/or SH. In case of SEA and/or 
SH, while maintaining confidentiality as appropriate, the 
type of allegation (sexual exploitation, sexual abuse or 
sexual harassment), gender and age of the person who 
experienced the alleged incident should be included in the 
information.

The Supplier, upon becoming aware of the allegation, 
incident or accident, shall also immediately inform the 
Purchaser of any such incident or accident on the

Section VIII – General Conditions of Contract    
245

Official Use Only

Subcontractors’ or suppliers’ premises relating to the 
Contract which has or is likely to have a significant adverse 
effect on the environment, the affected communities, the 
public, Purchaser’s Personnel or Supplier’s Personnel. The 
notification shall provide sufficient detail regarding such 
incidents or accidents.

The Supplier shall provide full details of such incidents or 
accidents to the Project Manager within the timeframe 
agreed with the Purchaser.

The Purchaser shall require its Subcontractors to 
immediately notify it of any incidents or accidents referred 
to in this Sub- Clause.

20. Subcontracting 
20.1 
Appendix 3 (List of Approved Subcontractors) to the 
Contract Agreement specifies critical items of supply or 
services and a list of Subcontractors for each item that are 
considered acceptable by the Purchaser.  If no 
Subcontractors are listed for an item, the Supplier shall 
prepare a list of Subcontractors it considers qualified and 
wishes to be added to the list for such items. The Supplier 
may from time to time propose additions to or deletions 
from any such list.  The Supplier shall submit any such list 
or any modification to the list to the Purchaser for its 
approval in sufficient time so as not to impede the progress 
of work on the System.  Submision by the Supplier, for 
addition of any Subcontractor not named in the Contract, 
shall also include the Subcontractor’s declaration in 
accordance with Appendix 2 to the GCC- Sexual 
exploitation and Abuse (SEA) and/or Sexual Harassment 
(SH) Performance Declaration. Approval by the Purchaser 
of a Subcontractor(s) shall not relieve the Supplier from any 
of its obligations, duties, or responsibilities under the 
Contract.

20.2 
The Supplier may, at its discretion, select and employ 
Subcontractors for such critical items from those 
Subcontractors listed pursuant to GCC Clause 20.1.  If the 
Supplier wishes to employ a Subcontractor not so listed, or 
subcontract an item not so listed, it must seek the 
Purchaser’s prior approval under GCC Clause 20.3.

20.3 
For items for which pre-approved Subcontractor lists have 
not been specified in Appendix 3 to the Contract 
Agreement, the Supplier may employ such Subcontractors 
as it may select, provided: (i) the Supplier notifies the 
Purchaser in writing at least twenty-eight (28) days prior to

Section VIII – General Conditions of Contract    
246

Official Use Only

the proposed mobilization date for such Subcontractor, 
including by providing the Subcontractor’s declaration in 
accordance with Appendix 2 to the GCC- Sexual 
exploitation and Abuse (SEA) and/or Sexual Harassment 
(SH) Performance Declaration; and (ii) by the end of this 
period either the Purchaser has granted its approval in 
writing or fails to respond.  The Supplier shall not engage 
any Subcontractor to which the Purchaser has objected in 
writing prior to the end of the notice period.  The absence 
of a written objection by the Purchaser during the above 
specified period shall constitute formal acceptance of the 
proposed Subcontractor.  Except to the extent that it permits 
the deemed approval of the Purchaser of Subcontractors not 
listed in the Contract Agreement, nothing in this Clause, 
however, shall limit the rights and obligations of either the 
Purchaser or Supplier as they are specified in GCC 
Clauses 20.1 and 20.2, or in Appendix 3 of the Contract 
Agreement.

20.4 
The Supplier shall ensure that its Subcontractors comply 
with the relevant ES requirements and the obligations set 
out in GCC Clause 9.9.

21. Design and

Engineering

21.1 
Technical Specifications and Drawings

21.1.1 The Supplier shall execute the basic and detailed design

and the implementation activities necessary for 
successful installation of the System in compliance 
with the provisions of the Contract or, where not so 
specified, in accordance with good industry practice.

The Supplier shall be responsible for any discrepancies, 
errors or omissions in the specifications, drawings, and 
other technical documents that it has prepared, whether 
such specifications, drawings, and other documents 
have been approved by the Project Manager or not, 
provided that such discrepancies, errors, or omissions 
are not because of inaccurate information furnished in 
writing to the Supplier by or on behalf of the Purchaser.

21.1.2 The Supplier shall be entitled to disclaim responsibility

for any design, data, drawing, specification, or other 
document, or any modification of such design, 
drawings, specification, or other documents provided 
or designated by or on behalf of the Purchaser, by 
giving a notice of such disclaimer to the Project 
Manager.

Section VIII – General Conditions of Contract    
247

Official Use Only

21.2 
Codes and Standards

Wherever references are made in the Contract to codes and 
standards in accordance with which the Contract shall be 
executed, the edition or the revised version of such codes and 
standards current at the date twenty-eight (28) days prior to 
date of proposal submission shall apply.  During Contract 
execution, any changes in such codes and standards shall be 
applied after approval by the Purchaser and shall be treated in 
accordance with GCC Clause 39.3.

21.3 
Approval/Review of Controlling Technical Documents by 
the Project Manager

21.3.1 Unless otherwise specified in the SCC, there will NO

Controlling Technical Documents required.  However, 
if 
the 
SCC 
specifies 
Controlling 
Technical 
Documents, the Supplier shall prepare and furnish such 
documents for the Project Manager’s approval or 
review.

Any part of the System covered by or related to the 
documents to be approved by the Project Manager shall 
be executed only after the Project Manager’s approval 
of these documents.

GCC Clauses 21.3.2 through 21.3.7 shall apply to those 
documents requiring the Project Manager’s approval, 
but not to those furnished to the Project Manager for its 
review only.

21.3.2 Within fourteen (14) days after receipt by the Project

Manager of any document requiring the Project 
Manager’s approval in accordance with GCC Clause 
21.3.1, the Project Manager shall either return one copy 
of the document to the Supplier with its approval 
endorsed on the document or shall notify the Supplier 
in writing of its disapproval of the document and the 
reasons for disapproval and the modifications that the 
Project Manager proposes. If the Project Manager fails 
to take such action within the fourteen (14) days, then 
the document shall be deemed to have been approved 
by the Project Manager.

21.3.3 The Project Manager shall not disapprove any

document except on the grounds that the document 
does not comply with some specified provision of the 
Contract or that it is contrary to good industry practice.

21.3.4 If the Project Manager disapproves the document, the

Supplier shall modify the document and resubmit it for

Section VIII – General Conditions of Contract    
248

Official Use Only

the Project Manager’s approval in accordance with 
GCC Clause 21.3.2.  If the Project Manager approves 
the document subject to modification(s), the Supplier 
shall make the required modification(s), and the 
document shall then be deemed to have been approved, 
subject to GCC Clause 21.3.5.  The procedure set out 
in GCC Clauses 21.3.2 through 21.3.4 shall be 
repeated, as appropriate, until the Project Manager 
approves such documents.

21.3.5 If any dispute occurs between the Purchaser and the

Supplier in connection with or arising out of the 
disapproval by the Project Manager of any document 
and/or any modification(s) to a document that cannot 
be settled between the parties within a reasonable 
period, then, in case the Contract Agreement includes 
and names an Adjudicator, such dispute may be 
referred to the Adjudicator for determination in 
accordance with GCC Clause 43.1 (Adjudication).  If 
such dispute is referred to an Adjudicator, the Project 
Manager shall give instructions as to whether and if so, 
how, performance of the Contract is to proceed.  The 
Supplier shall proceed with the Contract in accordance 
with the Project Manager’s instructions, provided that 
if the Adjudicator upholds the Supplier’s view on the 
dispute and if the Purchaser has not given notice under 
GCC Clause 43.1.2, then the Supplier shall be 
reimbursed by the Purchaser for any additional costs 
incurred by reason of such instructions and shall be 
relieved of such responsibility or liability in connection 
with the dispute and the execution of the instructions as 
the Adjudicator shall decide, and the Time for 
Achieving Operational Acceptance shall be extended 
accordingly.

21.3.6 The Project Manager’s approval, with or without

modification of the document furnished by the 
Supplier, shall not relieve the Supplier of any 
responsibility or liability imposed upon it by any 
provisions of the Contract except to the extent that any 
subsequent failure results from modifications required 
by the Project Manager or inaccurate information 
furnished in writing to the Supplier by or on behalf of 
the Purchaser.

21.3.7 The Supplier shall not depart from any approved

document unless the Supplier has first submitted to the 
Project Manager an amended document and obtained

Section VIII – General Conditions of Contract    
249

Official Use Only

the Project Manager’s approval of the document, 
pursuant to the provisions of this GCC Clause 21.3.  If 
the Project Manager requests any change in any already 
approved document and/or in any document based on 
such an approved document, the provisions of GCC 
Clause 39 (Changes to the System) shall apply to such 
request.

22. Procurement,

Delivery, and 
Transport

22.1 
Subject to related Purchaser's responsibilities pursuant to 
GCC Clauses 10 and 14, the Supplier shall manufacture or 
procure and transport all the Information Technologies, 
Materials, and other Goods in an expeditious and orderly 
manner to the Project Site.

22.2 
Delivery of the Information Technologies, Materials, and 
other Goods shall be made by the Supplier in accordance 
with the Technical Requirements.

22.3 
Early or partial deliveries require the explicit written 
consent of the Purchaser, which consent shall not be 
unreasonably withheld.

22.4 
Transportation

22.4.1 The Supplier shall provide such packing of the Goods

as is required to prevent their damage or deterioration 
during shipment.  The packing, marking, and 
documentation within and outside the packages shall 
comply strictly with the Purchaser’s instructions to the 
Supplier.

22.4.2 The Supplier will bear responsibility for and cost of

transport to the Project Sites in accordance with the 
terms and conditions used in the specification of prices 
in the Price Schedules, including the terms and 
conditions of the associated Incoterms.

22.4.3 Unless otherwise specified in the SCC, the Supplier

shall be free to use transportation through carriers 
registered in any eligible country and to obtain 
insurance from any eligible source country.

22.5 
Unless otherwise specified in the SCC, the Supplier will 
provide the Purchaser with shipping and other documents, 
as specified below:

22.5.1 For Goods supplied from outside the Purchaser’s

Country:

Upon shipment, the Supplier shall notify the Purchaser 
and the insurance company contracted by the Supplier

Section VIII – General Conditions of Contract    
250

Official Use Only

to provide cargo insurance by cable, facsimile, 
electronic mail, or EDI with the full details of the 
shipment.  The Supplier shall promptly send the 
following documents to the Purchaser by mail or 
courier, as appropriate, with a copy to the cargo 
insurance company:

(a) 
two copies of the Supplier’s invoice showing the 
description of the Goods, quantity, unit price, 
and total amount;

(b) 
usual transportation documents;

(c) 
insurance certificate;

(d) 
certificate(s) of origin; and

(e)  estimated time and point of arrival in the

Purchaser’s Country and at the site.

22.5.2 
For Goods supplied locally (i.e., from within the 
Purchaser’s country):

Upon shipment, the Supplier shall notify the Purchaser 
by cable, facsimile, electronic mail, or EDI with the full 
details of the shipment.  The Supplier shall promptly 
send the following documents to the Purchaser by mail 
or courier, as appropriate:

(a) 
two copies of the Supplier’s invoice showing the 
Goods’ description, quantity, unit price, and total 
amount;

(b) 
delivery note, railway receipt, or truck receipt;

(c) 
certificate of insurance;

(d) 
certificate(s) of origin; and

(e) 
estimated time of arrival at the site.

22.6 
Customs Clearance

(a) 
The Purchaser will bear responsibility for, and cost 
of, customs clearance into the Purchaser's country in 
accordance the particular Incoterm(s) used for 
Goods supplied from outside the Purchaser’s country 
in the Price Schedules referred to by Article 2 of the 
Contract Agreement.

(b) 
At the request of the Purchaser, the Supplier will 
make available a representative or agent during the 
process of customs clearance in the Purchaser's 
country for goods supplied from outside the 
Purchaser's country.  In the event of delays in

Section VIII – General Conditions of Contract    
251

Official Use Only

customs clearance that are not the fault of the 
Supplier:

(i) 
the Supplier shall be entitled to an extension in 
the 
Time 
for 
Achieving 
Operational 
Acceptance, pursuant to GCC Clause 40;

(ii) 
the Contract Price shall be adjusted to 
compensate the Supplier for any additional 
storage charges that the Supplier may incur as 
a result of the delay.

23. Product

Upgrades

23.1 
At any point during performance of the Contract, should 
technological advances be introduced by the Supplier for 
Information Technologies originally offered by the 
Supplier in its proposal and still to be delivered, the 
Supplier shall be obligated to offer to the Purchaser the 
latest versions of the available Information Technologies 
having equal or better performance or functionality at the 
same or lesser unit prices, pursuant to GCC Clause 39 
(Changes to the System).

23.2 
At any point during performance of the Contract, for 
Information Technologies still to be delivered, the Supplier 
will also pass on to the Purchaser any cost reductions and 
additional and/or improved support and facilities that it 
offers to other clients of the Supplier in the Purchaser’s 
Country, pursuant to GCC Clause 39 (Changes to the 
System).

23.3 
During performance of the Contract, the Supplier shall 
offer to the Purchaser all new versions, releases, and 
updates of Standard Software, as well as related 
documentation and technical support services, within thirty 
(30) days of their availability from the Supplier to other 
clients of the Supplier in the Purchaser’s Country, and no 
later than twelve (12) months after they are released in the 
country of origin.  In no case will the prices for these 
Software exceed those quoted by the Supplier in the 
Recurrent Costs tables in its proposal.

23.4 
Unless otherwise specified in the SCC, during the 
Warranty Period, the Supplier will provide at no additional 
cost to the Purchaser all new versions, releases, and updates 
for all Standard Software that are used in the System, within 
thirty (30) days of their availability from the Supplier to 
other clients of the Supplier in the Purchaser’s country, and

Section VIII – General Conditions of Contract    
252

Official Use Only

no later than twelve (12) months after they are released in 
the country of origin of the Software.

23.5 
The Purchaser shall introduce all new versions, releases or 
updates of the Software within eighteen (18) months of 
receipt of a production-ready copy of the new version, 
release, or update, provided that the new version, release, 
or update does not adversely affect System operation or 
performance or require extensive reworking of the System. 
In cases where the new version, release, or update adversely 
affects System operation or performance, or requires 
extensive reworking of the System, the Supplier shall 
continue to support and maintain the version or release 
previously in operation for as long as necessary to allow 
introduction of the new version, release, or update.  In no 
case shall the Supplier stop supporting or maintaining a 
version or release of the Software less than twenty four (24) 
months after the Purchaser receives a production-ready 
copy of a subsequent version, release, or update.  The 
Purchaser shall use all reasonable endeavors to implement 
any new version, release, or update as soon as practicable, 
subject to the twenty-four-month-long stop date.

24. Implementation,

Installation, and 
Other Services

24.1 
The Supplier shall provide all Services specified in the 
Contract and Agreed Project Plan in accordance with the 
highest standards of professional competence and integrity.

24.2 
Prices charged by the Supplier for Services, if not included 
in the Contract, shall be agreed upon in advance by the 
parties (including, but not restricted to, any prices 
submitted by the Supplier in the Recurrent Cost Schedules 
of its proposal) and shall not exceed the prevailing rates 
charged by the Supplier to other purchasers in the 
Purchaser’s Country for similar services.

25. Inspections and

Tests

25.1 
The Purchaser or its representative shall have the right to 
inspect and/or test any components of the System, as 
specified in the Technical Requirements, to confirm their 
good working order and/or conformity to the Contract at 
the point of delivery and/or at the Project Site.

25.2 
The Purchaser or its representative shall be entitled to 
attend any such inspections and/or tests of the components, 
provided that the Purchaser shall bear all costs and 
expenses incurred in connection with such attendance, 
including but not limited to all inspection agent fees, travel, 
and related expenses.

Section VIII – General Conditions of Contract    
253

Official Use Only

25.3 
Should the inspected or tested components fail to conform 
to the Contract, the Purchaser may reject the component(s), 
and the Supplier shall either replace the rejected 
component(s), or make alterations as necessary so that it 
meets the Contract requirements free of cost to the 
Purchaser.

25.4 
The Project Manager may require the Supplier to carry out 
any inspection and/or test not specified in the Contract, 
provided that the Supplier’s reasonable costs and expenses 
incurred in the carrying out of such inspection and/or test 
shall be added to the Contract Price.  Further, if such 
inspection and/or test impedes the progress of work on the 
System and/or the Supplier’s performance of its other 
obligations under the Contract, due allowance will be made 
in respect of the Time for Achieving Operational 
Acceptance and the other obligations so affected.

25.5 
If any dispute shall arise between the parties in connection 
with or caused by an inspection and/or with regard to any 
component to be incorporated in the System that cannot be 
settled amicably between the parties within a reasonable 
period of time, either party may invoke the process pursuant 
to GCC Clause 43 (Settlement of Disputes), starting with 
referral of the matter to the Adjudicator in case an 
Adjudicator is included and named in the Contract 
Agreement.

26. Installation of the

System

26.1 
As soon as the System, or any Subsystem, has, in the 
opinion of the Supplier, been delivered, Pre-commissioned, 
and made ready for Commissioning and Operational 
Acceptance Testing in accordance with the Technical 
Requirements, the SCC and the Agreed Project Plan, the 
Supplier shall so notify the Purchaser in writing.

26.2 
The Project Manager shall, within fourteen (14) days after 
receipt of the Supplier’s notice under GCC Clause 26.1, 
either issue an Installation Certificate in the form specified 
in the Sample Contractual Forms Section in the request for 
proposals document, stating that the System, or major 
component or Subsystem (if Acceptance by major 
component or Subsystem is specified pursuant to the SCC 
for GCC Clause 27.2.1), has achieved Installation by the 
date of the Supplier’s notice under GCC Clause 26.1, or 
notify the Supplier in writing of any defects and/or 
deficiencies, including, but not limited to, defects or 
deficiencies in the interoperability or integration of the 
various components and/or Subsystems making up the

Section VIII – General Conditions of Contract    
254

Official Use Only

System.  The Supplier shall use all reasonable endeavors to 
promptly remedy any defect and/or deficiencies that the 
Project Manager has notified the Supplier of.  The Supplier 
shall then promptly carry out retesting of the System or 
Subsystem and, when in the Supplier’s opinion the System 
or Subsystem is ready for Commissioning and Operational 
Acceptance Testing, notify the Purchaser in writing, in 
accordance with GCC Clause 26.1. The procedure set out 
in this GCC Clause 26.2 shall be repeated, as necessary, 
until an Installation Certificate is issued.

26.3 
If the Project Manager fails to issue the Installation 
Certificate and fails to inform the Supplier of any defects 
and/or deficiencies within fourteen (14) days after receipt 
of the Supplier’s notice under GCC Clause 26.1, or if the 
Purchaser puts the System or a Subsystem into production 
operation, then the System (or Subsystem) shall be deemed 
to have achieved successful Installation as of the date of the 
Supplier’s notice or repeated notice, or when the Purchaser 
put the System into production operation, as the case may 
be.

27. Commissioning

and Operational 
Acceptance

27.1 
Commissioning

27.1.1 Commissioning of the System (or Subsystem if

specified pursuant to the SCC for GCC Clause 27.2.1) 
shall be commenced by the Supplier:

(a) 
immediately after the Installation Certificate is 
issued by the Project Manager, pursuant to GCC 
Clause 26.2; or

(b) 
as otherwise specified in the Technical 
Requirement or the Agreed Project Plan; or

(c) 
immediately after Installation is deemed to have 
occurred, under GCC Clause 26.3.

27.1.2 The Purchaser shall supply the operating and technical

personnel and all materials and information reasonably 
required to enable the Supplier to carry out its 
obligations with respect to Commissioning.

Production use of the System or Subsystem(s) shall not 
commence prior to the start of formal Operational 
Acceptance Testing.

27.2 
Operational Acceptance Tests

27.2.1 The Operational Acceptance Tests (and repeats of such

tests) shall be the primary responsibility of the

Section VIII – General Conditions of Contract    
255

Official Use Only

Purchaser (in accordance with GCC Clause 10.9), but 
shall be conducted with the full cooperation of the 
Supplier during Commissioning of the System (or 
major components or Subsystem[s]), to ascertain 
whether the System (or major component or 
Subsystem[s]) conforms to the Technical Requirements 
and meets the standard of performance quoted in the 
Supplier’s proposal, including, but not restricted to, the 
functional and technical performance requirements. 
Unless otherwise specified in the SCC, the 
Operational Acceptance Tests during Commissioning 
will be conducted as specified in the Technical 
Requirements and/or the Agreed Project Plan.

At the Purchaser’s discretion, Operational Acceptance 
Tests may also be performed on replacement Goods, 
upgrades and new version releases, and Goods that are 
added or field-modified after Operational Acceptance 
of the System.

27.2.2 If for reasons attributable to the Purchaser, the

Operational Acceptance Test of the System (or 
Subsystem[s] or major components, pursuant to the 
SCC for GCC Clause 27.2.1) cannot be successfully 
completed within ninety (90) days from the date of 
Installation or any other period agreed upon in writing 
by the Purchaser and the Supplier, the Supplier shall be 
deemed to have fulfilled its obligations with respect to 
the technical and functional aspects of the Technical 
Specifications, SCC and/or the Agreed Project Plan, 
and GCC Clause 28.2 and 28.3 shall not apply.

27.3 
Operational Acceptance

27.3.1 Subject to GCC Clause 27.4 (Partial Acceptance)

below, Operational Acceptance shall occur in respect 
of the System, when

(a) the Operational Acceptance Tests, as specified in

the Technical Requirements, and/or SCC and/or 
the Agreed Project Plan have been successfully 
completed; or

(b) the Operational Acceptance Tests have not been

successfully completed or have not been carried 
out for reasons that are attributable to the 
Purchaser within the period from the date of 
Installation or any other agreed-upon period as 
specified in GCC Clause 27.2.2 above; or

Section VIII – General Conditions of Contract    
256

Official Use Only

(c) the Purchaser has put the System into production

or use for sixty (60) consecutive days.  If the 
System is put into production or use in this 
manner, the Supplier shall notify the Purchaser and 
document such use.

27.3.2 At any time after any of the events set out in GCC

Clause 27.3.1 have occurred, the Supplier may give a 
notice to the Project Manager requesting the issue of an 
Operational Acceptance Certificate.

27.3.3 After consultation with the Purchaser, and within

fourteen (14) days after receipt of the Supplier’s notice, 
the Project Manager shall:

(a) 
issue an Operational Acceptance Certificate; or

(b) 
notify the Supplier in writing of any defect or 
deficiencies or other reason for the failure of the 
Operational Acceptance Tests; or

(c) 
issue the Operational Acceptance Certificate, if the 
situation covered by GCC Clause 27.3.1 (b) arises.

27.3.4 The Supplier shall use all reasonable endeavors to

promptly remedy any defect and/or deficiencies and/or 
other reasons for the failure of the Operational 
Acceptance Test that the Project Manager has notified 
the Supplier of.  Once such remedies have been made 
by the Supplier, the Supplier shall notify the Purchaser, 
and the Purchaser, with the full cooperation of the 
Supplier, shall use all reasonable endeavors to promptly 
carry out retesting of the System or Subsystem.  Upon 
the 
successful 
conclusion 
of 
the 
Operational 
Acceptance Tests, the Supplier shall notify the 
Purchaser of its request for Operational Acceptance 
Certification, in accordance with GCC Clause 27.3.3. 
The Purchaser shall then issue to the Supplier the 
Operational Acceptance Certification in accordance 
with GCC Clause 27.3.3 (a), or shall notify the Supplier 
of further defects, deficiencies, or other reasons for the 
failure of the Operational Acceptance Test.  The 
procedure set out in this GCC Clause 27.3.4 shall be 
repeated, as necessary, until an Operational Acceptance 
Certificate is issued.

27.3.5 If the System or Subsystem fails to pass the Operational

Acceptance 
Test(s) 
in 
accordance 
with 
GCC 
Clause 27.2, then either:

Section VIII – General Conditions of Contract    
257

Official Use Only

(a) 
the Purchaser may consider terminating the 
Contract, pursuant to GCC Clause 41.2.2;

or

(b) 
if the failure to achieve Operational Acceptance 
within the specified time period is a result of the 
failure of the Purchaser to fulfill its obligations 
under the Contract, then the Supplier shall be 
deemed to have fulfilled its obligations with 
respect to the relevant technical and functional 
aspects of the Contract, and GCC Clauses 30.3 
and 30.4 shall not apply.

27.3.6 If within fourteen (14) days after receipt of the

Supplier’s notice the Project Manager fails to issue the 
Operational Acceptance Certificate or fails to inform 
the Supplier in writing of the justifiable reasons why 
the Project Manager has not issued the Operational 
Acceptance Certificate, the System or Subsystem shall 
be deemed to have been accepted as of the date of the 
Supplier’s said notice.

27.4 
Partial Acceptance

27.4.1 If so specified in the SCC for GCC Clause 27.2.1,

Installation and Commissioning shall be carried out 
individually for each identified major component or 
Subsystem(s) of the System.  In this event, the provisions 
in 
the 
Contract 
relating 
to 
Installation 
and 
Commissioning, including the Operational Acceptance 
Test, shall apply to each such major component or 
Subsystem individually, and Operational Acceptance 
Certificate(s) shall be issued accordingly for each such 
major component or Subsystem of the System, subject to 
the limitations contained in GCC Clause 27.4.2.

27.4.2 The issuance of Operational Acceptance Certificates for

individual major components or Subsystems pursuant to 
GCC Clause 27.4.1 shall not relieve the Supplier of its 
obligation to obtain an Operational Acceptance 
Certificate for the System as an integrated whole (if so 
specified in the SCC for GCC Clauses 12.1 and 27.2.1) 
once all major components and Subsystems have been 
supplied, installed, tested, and commissioned.

27.4.3 In the case of minor components for the System that by

their nature do not require Commissioning or an 
Operational Acceptance Test (e.g., minor fittings, 
furnishings or site works, etc.), the Project Manager

Section VIII – General Conditions of Contract    
258

Official Use Only

shall issue an Operational Acceptance Certificate 
within fourteen (14) days after the fittings and/or 
furnishings have been delivered and/or installed or the 
site works have been completed.  The Supplier shall, 
however, use all reasonable endeavors to promptly 
remedy any defects or deficiencies in such minor 
components detected by the Purchaser or Supplier.

## F.  GUARANTEES AND LIABILITIES

28. Operational

Acceptance Time 
Guarantee

28.1 
The Supplier guarantees that it shall complete the supply, 
Installation, Commissioning, and achieve Operational 
Acceptance of the System (or Subsystems, pursuant to the 
SCC for GCC Clause 27.2.1) within the time periods 
specified in the Implementation Schedule and/or the 
Agreed Project Plan pursuant to GCC Clause 8.2, or within 
such extended time to which the Supplier shall be entitled 
under GCC Clause 40 (Extension of Time for Achieving 
Operational Acceptance).

28.2 
Unless otherwise specified in the SCC, if the Supplier fails 
to supply, install, commission, and achieve Operational 
Acceptance of the System (or Subsystems pursuant to the 
SCC for GCC Clause 27.2.1) within the time for achieving 
Operational Acceptance specified in the Implementation 
Schedule or the Agreed Project Plan, or any extension of the 
time for achieving Operational Acceptance previously 
granted under GCC Clause 40 (Extension of Time for 
Achieving Operational Acceptance), the Supplier shall pay to 
the Purchaser liquidated damages at the rate of one half of one 
percent per week as a percentage of the Contract Price 
(exclusive of Recurrent Costs if any), or the relevant part of 
the Contract Price if a Subsystem has not achieved 
Operational Acceptance.  The aggregate amount of such 
liquidated damages shall in no event exceed the amount of ten 
(10) percent of the Contract Price (exclusive of Recurrent 
Costs if any).  Once the Maximum is reached, the Purchaser 
may consider termination of the Contract, pursuant to GCC 
Clause 41.2.2.

28.3 
Unless otherwise specified in the SCC, liquidated 
damages payable under GCC Clause 28.2 shall apply only 
to the failure to achieve Operational Acceptance of the 
System 
(and 
Subsystems) 
as 
specified 
in 
the 
Implementation Schedule and/or Agreed Project Plan.  This 
Clause 28.3 shall not limit, however, any other rights or

Section VIII – General Conditions of Contract    
259

Official Use Only

remedies the Purchaser may have under the Contract for 
other delays.

28.4 
If liquidated damages are claimed by the Purchaser for the 
System (or Subsystem), the Supplier shall have no further 
liability whatsoever to the Purchaser in respect to the 
Operational Acceptance time guarantee for the System (or 
Subsystem).  However, the payment of liquidated damages 
shall not in any way relieve the Supplier from any of its 
obligations to complete the System or from any other of its 
obligations and liabilities under the Contract.

29. Defect Liability 
29.1 
The Supplier warrants that the System, including all 
Information Technologies, Materials, and other Goods 
supplied and Services provided, shall be free from defects 
in the design, engineering, Materials, and workmanship 
that prevent the System and/or any of its components from 
fulfilling the Technical Requirements or that limit in a 
material 
fashion 
the 
performance, 
reliability, 
or 
extensibility of the System and/or Subsystems.  Unless 
otherwise specified in the SCC, there will be NO 
exceptions and/or limitations to this warranty with respect 
to Software (or categories of Software).  Commercial 
warranty provisions of products supplied under the 
Contract shall apply to the extent that they do not conflict 
with the provisions of this Contract.

29.2 
The Supplier also warrants that the Information 
Technologies, Materials, and other Goods supplied under 
the Contract are new, unused, and incorporate all recent 
improvements in design that materially affect the System’s 
or 
Subsystem’s 
ability 
to 
fulfill 
the 
Technical 
Requirements.

29.3 
Unless otherwise specified in the SCC, the Supplier 
warrants that: (i) all Goods components to be incorporated 
into the System form part of the Supplier’s and/or 
Subcontractor’s current product lines, and (ii) they have 
been previously released to the market.

29.4 
Unless otherwise specified in the SCC, the Warranty 
Period shall commence from the date of Operational 
Acceptance of the System (or of any major component or 
Subsystem for which separate Operational Acceptance is 
provided for in the Contract) and shall extend for thirty-six 
(36) months.

29.5 
If during the Warranty Period any defect as described in 
GCC Clause 29.1 should be found in the design,

Section VIII – General Conditions of Contract    
260

Official Use Only

engineering, 
Materials, 
and 
workmanship 
of 
the 
Information Technologies and other Goods supplied or of 
the Services provided by the Supplier, the Supplier shall 
promptly, in consultation and agreement with the Purchaser 
regarding appropriate remedying of the defects, and at its 
sole cost, repair, replace, or otherwise make good (as the 
Supplier shall, at its discretion, determine) such defect as 
well as any damage to the System caused by such defect. 
Any defective Information Technologies or other Goods 
that have been replaced by the Supplier shall remain the 
property of the Supplier.

29.6 
The Supplier shall not be responsible for the repair, 
replacement, or making good of any defect, or of any 
damage to the System arising out of or resulting from any 
of the following causes:

(a) 
improper operation or maintenance of the System by 
the Purchaser;

(b) 
normal wear and tear;

(c) 
use of the System with items not supplied by the 
Supplier, unless otherwise identified in the Technical 
Requirements, or approved by the Supplier; or

(d) 
modifications made to the System by the Purchaser, 
or a third party, not approved by the Supplier.

29.7 
The Supplier’s obligations under this GCC Clause 29 shall 
not apply to:

(a) 
any materials that are normally consumed in 
operation or have a normal life shorter than the 
Warranty Period; or

(b) 
any designs, specifications, or other data designed, 
supplied, or specified by or on behalf of the Purchaser 
or any matters for which the Supplier has disclaimed 
responsibility, in accordance with GCC Clause 
21.1.2.

29.8 
The Purchaser shall give the Supplier a notice promptly 
following the discovery of such defect, stating the nature of 
any such defect together with all available evidence.  The 
Purchaser shall afford all reasonable opportunity for the 
Supplier to inspect any such defect. The Purchaser shall 
afford the Supplier all necessary access to the System and 
the site to enable the Supplier to perform its obligations 
under this GCC Clause 29.

Section VIII – General Conditions of Contract    
261

Official Use Only

29.9 
The Supplier may, with the consent of the Purchaser, 
remove from the site any Information Technologies and 
other Goods that are defective, if the nature of the defect, 
and/or any damage to the System caused by the defect, is 
such that repairs cannot be expeditiously carried out at the 
site.  If the repair, replacement, or making good is of such 
a character that it may affect the efficiency of the System, 
the Purchaser may give the Supplier notice requiring that 
tests of the defective part be made by the Supplier 
immediately upon completion of such remedial work, 
whereupon the Supplier shall carry out such tests.

If such part fails the tests, the Supplier shall carry out 
further repair, replacement, or making good (as the case 
may be) until that part of the System passes such tests.  The 
tests shall be agreed upon by the Purchaser and the 
Supplier.

29.10  Unless otherwise specified in the SCC, the response

times and repair/replacement times for Warranty Defect 
Repair are specified in the Technical Requirements. 
Nevertheless, if the Supplier fails to commence the work 
necessary to remedy such defect or any damage to the 
System caused by such defect within two weeks the 
Purchaser may, following notice to the Supplier, proceed to 
do such work or contract a third party (or parties) to do such 
work, and the reasonable costs incurred by the Purchaser in 
connection with such work shall be paid to the Purchaser 
by the Supplier or may be deducted by the Purchaser from 
any monies due the Supplier or claimed under the 
Performance Security.

29.11  If the System or Subsystem cannot be used by reason of

such defect and/or making good of such defect, the 
Warranty Period for the System shall be extended by a 
period equal to the period during which the System or 
Subsystem could not be used by the Purchaser because of 
such defect and/or making good of such defect.

29.12  Items substituted for defective parts of the System during

the Warranty Period shall be covered by the Defect 
Liability Warranty for the remainder of the Warranty 
Period applicable for the part replaced or three (3) months, 
whichever is greater.  For reasons of information security, 
the Purchaser may choose to retain physical possession of 
any replaced defective information storage devices.

29.13  At the request of the Purchaser and without prejudice to

any other rights and remedies that the Purchaser may have

Section VIII – General Conditions of Contract    
262

Official Use Only

against the Supplier under the Contract, the Supplier will 
offer all possible assistance to the Purchaser to seek 
warranty 
services 
or 
remedial 
action 
from 
any 
subcontracted third-party producers or licensor of Goods 
included in the System, including without limitation 
assignment or transfer in favor of the Purchaser of the 
benefit of any warranties given by such producers or 
licensors to the Supplier.

30. Functional

Guarantees

30.1 
The Supplier guarantees that, once the Operational 
Acceptance Certificate(s) has been issued, the System 
represents a complete, integrated solution to the 
Purchaser’s requirements set forth in the Technical 
Requirements and it conforms to all other aspects of the 
Contract. The Supplier acknowledges that GCC Clause 27 
regarding Commissioning and Operational Acceptance 
governs how technical conformance of the System to the 
Contract requirements will be determined.

30.2 
If, for reasons attributable to the Supplier, the System does 
not conform to the Technical Requirements or does not 
conform to all other aspects of the Contract, the Supplier 
shall at its cost and expense make such changes, 
modifications, and/or additions to the System as may be 
necessary to conform to the Technical Requirements and 
meet all functional and performance standards.  The 
Supplier shall notify the Purchaser upon completion of the 
necessary changes, modifications, and/or additions and 
shall request the Purchaser to repeat the Operational 
Acceptance Tests until the System achieves Operational 
Acceptance.

30.3 
If the System (or Subsystem[s]) fails to achieve Operational 
Acceptance, the Purchaser may consider termination of the 
Contract, pursuant to GCC Clause 41.2.2, and forfeiture of 
the Supplier’s Performance Security in accordance with 
GCC Clause 13.3 in compensation for the extra costs and 
delays likely to result from this failure.

31. Intellectual

Property Rights 
Warranty

31.1 
The Supplier hereby represents and warrants that:

(a) 
the System as supplied, installed, tested, and 
accepted;

(b) 
use of the System in accordance with the Contract; 
and

Section VIII – General Conditions of Contract    
263

Official Use Only

(c) 
copying of the Software and Materials provided to 
the Purchaser in accordance with the Contract

do not and will not infringe any Intellectual Property 
Rights held by any third party and that it has all necessary 
rights or at its sole expense shall have secured in writing 
all transfers of rights and other consents necessary to make 
the assignments, licenses, and other transfers of 
Intellectual Property Rights and the warranties set forth in 
the Contract, and for the Purchaser to own or exercise all 
Intellectual Property Rights as provided in the Contract. 
Without limitation, the Supplier shall secure all necessary 
written agreements, consents, and transfers of rights from 
its employees and other persons or entities whose services 
are used for development of the System.

32. Intellectual

Property Rights 
Indemnity

32.1 
The Supplier shall indemnify and hold harmless the 
Purchaser and its employees and officers from and against 
any and all losses, liabilities, and costs (including losses, 
liabilities, and costs incurred in defending a claim alleging 
such a liability), that the Purchaser or its employees or 
officers may suffer as a result of any infringement or 
alleged infringement of any Intellectual Property Rights by 
reason of:

(a) 
installation of the System by the Supplier or the use 
of the System, including the Materials, in the country 
where the site is located;

(b) 
copying of the Software and Materials provided the 
Supplier in accordance with the Agreement; and

(c) 
sale of the products produced by the System in any 
country, except to the extent that such losses, 
liabilities, and costs arise as a result of the 
Purchaser’s breach of GCC Clause 32.2.

32.2 
Such indemnity shall not cover any use of the System, 
including the Materials, other than for the purpose indicated 
by or to be reasonably inferred from the Contract, any 
infringement resulting from the use of the System, or any 
products of the System produced thereby in association or 
combination with any other goods or services not supplied 
by the Supplier, where the infringement arises because of 
such association or combination and not because of use of 
the System in its own right.

Section VIII – General Conditions of Contract    
264

Official Use Only

32.3 
Such indemnities shall also not apply if any claim of 
infringement:

(a) 
is asserted by a parent, subsidiary, or affiliate of the 
Purchaser’s organization;

(b) 
is a direct result of a design mandated by the 
Purchaser’s 
Technical 
Requirements 
and 
the 
possibility of such infringement was duly noted in the 
Supplier’s Proposal; or

(c) 
results from the alteration of the System, including 
the Materials, by the Purchaser or any persons other 
than the Supplier or a person authorized by the 
Supplier.

32.4 
If any proceedings are brought or any claim is made against 
the Purchaser arising out of the matters referred to in GCC 
Clause 32.1, the Purchaser shall promptly give the Supplier 
notice of such proceedings or claims, and the Supplier may 
at its own expense and in the Purchaser’s name conduct 
such proceedings or claim and any negotiations for the 
settlement of any such proceedings or claim.

If the Supplier fails to notify the Purchaser within twenty-
eight (28) days after receipt of such notice that it intends to 
conduct any such proceedings or claim, then the Purchaser 
shall be free to conduct the same on its own behalf.  Unless 
the Supplier has so failed to notify the Purchaser within the 
twenty-eight (28) days, the Purchaser shall make no 
admission that may be prejudicial to the defense of any such 
proceedings or claim.  The Purchaser shall, at the Supplier’s 
request, afford all available assistance to the Supplier in 
conducting such proceedings or claim and shall be 
reimbursed by the Supplier for all reasonable expenses 
incurred in so doing.

32.5 
The Purchaser shall indemnify and hold harmless the 
Supplier and its employees, officers, and Subcontractors 
from and against any and all losses, liabilities, and costs 
(including losses, liabilities, and costs incurred in 
defending a claim alleging such a liability) that the Supplier 
or its employees, officers, or Subcontractors may suffer as 
a result of any infringement or alleged infringement of any 
Intellectual Property Rights arising out of or in connection 
with any design, data, drawing, specification, or other 
documents or materials provided to the Supplier in 
connection with this Contract by the Purchaser or any 
persons (other than the Supplier) contracted by the

Section VIII – General Conditions of Contract    
265

Official Use Only

Purchaser, except to the extent that such losses, liabilities, 
and costs arise as a result of the Supplier’s breach of GCC 
Clause 32.8.

32.6 
Such indemnity shall not cover

(a) 
any use of the design, data, drawing, specification, or 
other documents or materials, other than for the 
purpose indicated by or to be reasonably inferred 
from the Contract;

(b) 
any infringement resulting from the use of the design, 
data, drawing, specification, or other documents or 
materials, or any products produced thereby, in 
association or combination with any other Goods or 
Services not provided by the Purchaser or any other 
person contracted by the Purchaser, where the 
infringement arises because of such association or 
combination and not because of the use of the design, 
data, drawing, specification, or other documents or 
materials in its own right.

32.7 
Such indemnities shall also not apply:

(a) 
if any claim of infringement is asserted by a parent, 
subsidiary, or affiliate of the Supplier’s organization;

(b) 
to the extent that any claim of infringement is caused 
by the alteration, by the Supplier, or any persons 
contracted by the Supplier, of the design, data, 
drawing, specification, or other documents or 
materials provided to the Supplier by the Purchaser or 
any persons contracted by the Purchaser.

32.8 
If any proceedings are brought or any claim is made against 
the Supplier arising out of the matters referred to in GCC 
Clause 32.5, the Supplier shall promptly give the Purchaser 
notice of such proceedings or claims, and the Purchaser 
may at its own expense and in the Supplier’s name conduct 
such proceedings or claim and any negotiations for the 
settlement of any such proceedings or claim.  If the 
Purchaser fails to notify the Supplier within twenty-eight 
(28) days after receipt of such notice that it intends to 
conduct any such proceedings or claim, then the Supplier 
shall be free to conduct the same on its own behalf.  Unless 
the Purchaser has so failed to notify the Supplier within the 
twenty-eight (28) days, the Supplier shall make no 
admission that may be prejudicial to the defense of any such 
proceedings or claim.  The Supplier shall, at the Purchaser’s 
request, afford all available assistance to the Purchaser in

Section VIII – General Conditions of Contract    
266

Official Use Only

conducting such proceedings or claim and shall be 
reimbursed by the Purchaser for all reasonable expenses 
incurred in so doing.

33. Limitation of

Liability

33.1 
Provided the following does not exclude or limit any 
liabilities of either party in ways not permitted by 
applicable law:

(a) 
the Supplier shall not be liable to the Purchaser, 
whether in contract, tort, or otherwise, for any 
indirect or consequential loss or damage, loss of use, 
loss of production, or loss of profits or interest costs, 
provided that this exclusion shall not apply to any 
obligation of the Supplier to pay liquidated damages 
to the Purchaser; and

(b) 
the aggregate liability of the Supplier to the 
Purchaser, whether under the Contract, in tort or 
otherwise, shall not exceed the total Contract Price, 
provided that this limitation shall not apply to any 
obligation of the Supplier to indemnify the Purchaser 
with 
respect 
to 
intellectual 
property 
rights 
infringement.

## G.  RISK DISTRIBUTION

34. Transfer of

Ownership

34.1 
With the exception of Software and Materials, the 
ownership of the Information Technologies and other 
Goods shall be transferred to the Purchaser at the time of 
Delivery or otherwise under terms that may be agreed upon 
and specified in the Contract Agreement.

34.2 
Ownership and the terms of usage of the Software and 
Materials supplied under the Contract shall be governed by 
GCC Clause 15 (Copyright) Clause 16 (Software License 
Agreements), and any elaboration in the Technical 
Requirements.

34.3 
Ownership of the Supplier’s Equipment used by the 
Supplier and its Subcontractors in connection with the 
Contract 
shall 
remain 
with 
the 
Supplier 
or 
its 
Subcontractors.

35. Care of the

System

35.1 
The Purchaser shall become responsible for the care and 
custody of the System or Subsystems upon their Delivery. 
The Purchaser shall make good at its own cost any loss or 
damage that may occur to the System or Subsystems from

Section VIII – General Conditions of Contract    
267

Official Use Only

any cause from the date of Delivery until the date of 
Operational Acceptance of the System or Subsystems, 
pursuant to GCC Clause 27 (Commissioning and 
Operational Acceptance), excepting such loss or damage 
arising from acts or omissions of the Supplier, its 
employees, or subcontractors.

35.2 
If any loss or damage occurs to the System or any part of 
the System by reason of:

(a) 
(insofar as they relate to the country where the Project 
Site is located) nuclear reaction, nuclear radiation, 
radioactive contamination, a pressure wave caused by 
aircraft or other aerial objects, or any other 
occurrences that an experienced Supplier could not 
reasonably foresee, or if reasonably foreseeable could 
not reasonably make provision for or insure against, 
insofar as such risks are not normally insurable on the 
insurance market and are mentioned in the general 
exclusions of the policy of insurance taken out under 
GCC Clause 37;

(b) 
any use not in accordance with the Contract, by the 
Purchaser or any third party;

(c) 
any use of or reliance upon any design, data, or 
specification provided or designated by or on behalf 
of the Purchaser, or any such matter for which the 
Supplier has disclaimed responsibility in accordance 
with GCC Clause 21.1.2,

the Purchaser shall pay to the Supplier all sums payable in 
respect of the System or Subsystems that have achieved 
Operational Acceptance, notwithstanding that the same be 
lost, destroyed, or damaged.  If the Purchaser requests the 
Supplier in writing to make good any loss or damage to the 
System thereby occasioned, the Supplier shall make good 
the same at the cost of the Purchaser in accordance with 
GCC Clause 39.  If the Purchaser does not request the 
Supplier in writing to make good any loss or damage to the 
System thereby occasioned, the Purchaser shall either 
request a change in accordance with GCC Clause 39, 
excluding the performance of that part of the System 
thereby lost, destroyed, or damaged, or, where the loss or 
damage affects a substantial part of the System, the 
Purchaser shall terminate the Contract pursuant to GCC 
Clause 41.1.

35.3 
The Purchaser shall be liable for any loss of or damage to 
any Supplier’s Equipment which the Purchaser has

Section VIII – General Conditions of Contract    
268

Official Use Only

authorized to locate within the Purchaser's premises for use 
in fulfillment of Supplier's obligations under the Contract, 
except where such loss or damage arises from acts or 
omissions of the Supplier, its employees, or subcontractors.

36. Loss of or

Damage to 
Property; 
Accident or 
Injury to 
Workers; 
Indemnification

36.1 
The Supplier and each and every Subcontractor shall abide 
by the job safety, insurance, customs, and immigration 
measures prevalent and laws in force in the Purchaser’s 
Country.

36.2 
Subject to GCC Clause 36.3, the Supplier shall indemnify 
and hold harmless the Purchaser and its employees and 
officers from and against any and all losses, liabilities and 
costs (including losses, liabilities, and costs incurred in 
defending a claim alleging such a liability) that the 
Purchaser or its employees or officers may suffer as a result 
of the death or injury of any person or loss of or damage to 
any property (other than the System, whether accepted or 
not) arising in connection with the supply, installation, 
testing, and Commissioning of the System and by reason of 
the negligence of the Supplier or its Subcontractors, or their 
employees, officers or agents, except any injury, death, or 
property damage caused by the negligence of the Purchaser, 
its contractors, employees, officers, or agents.

36.3 
If any proceedings are brought or any claim is made against 
the Purchaser that might subject the Supplier to liability 
under GCC Clause 36.2, the Purchaser shall promptly give 
the Supplier notice of such proceedings or claims, and the 
Supplier may at its own expense and in the Purchaser’s 
name conduct such proceedings or claim and any 
negotiations for the settlement of any such proceedings or 
claim.  If the Supplier fails to notify the Purchaser within 
twenty-eight (28) days after receipt of such notice that it 
intends to conduct any such proceedings or claim, then the 
Purchaser shall be free to conduct the same on its own 
behalf.  Unless the Supplier has so failed to notify the 
Purchaser within the twenty-eight (28) day period, the 
Purchaser shall make no admission that may be prejudicial 
to the defense of any such proceedings or claim.  The 
Purchaser shall, at the Supplier’s request, afford all 
available assistance to the Supplier in conducting such 
proceedings or claim and shall be reimbursed by the 
Supplier for all reasonable expenses incurred in so doing.

36.4 
The Purchaser shall indemnify and hold harmless the 
Supplier and its employees, officers, and Subcontractors 
from any and all losses, liabilities, and costs (including

Section VIII – General Conditions of Contract    
269

Official Use Only

losses, liabilities, and costs incurred in defending a claim 
alleging such a liability) that the Supplier or its employees, 
officers, or Subcontractors may suffer as a result of the 
death or personal injury of any person or loss of or damage 
to property of the Purchaser, other than the System not yet 
achieving Operational Acceptance, that is caused by fire, 
explosion, or any other perils, in excess of the amount 
recoverable from insurances procured under GCC Clause 
37 (Insurances), provided that such fire, explosion, or other 
perils were not caused by any act or failure of the Supplier.

36.5 
If any proceedings are brought or any claim is made against 
the Supplier that might subject the Purchaser to liability 
under GCC Clause 36.4, the Supplier shall promptly give 
the Purchaser notice of such proceedings or claims, and the 
Purchaser may at its own expense and in the Supplier’s 
name conduct such proceedings or claim and any 
negotiations for the settlement of any such proceedings or 
claim.  If the Purchaser fails to notify the Supplier within 
twenty-eight (28) days after receipt of such notice that it 
intends to conduct any such proceedings or claim, then the 
Supplier shall be free to conduct the same on its own behalf. 
Unless the Purchaser has so failed to notify the Supplier 
within the twenty-eight (28) days, the Supplier shall make 
no admission that may be prejudicial to the defense of any 
such proceedings or claim.  The Supplier shall, at the 
Purchaser’s request, afford all available assistance to the 
Purchaser in conducting such proceedings or claim and 
shall be reimbursed by the Purchaser for all reasonable 
expenses incurred in so doing.

36.6 
The party entitled to the benefit of an indemnity under this 
GCC Clause 36 shall take all reasonable measures to 
mitigate any loss or damage that has occurred.  If the party 
fails to take such measures, the other party’s liabilities shall 
be correspondingly reduced.

37. Insurances 
37.1 
The Supplier shall at its expense take out and maintain in 
effect, or cause to be taken out and maintained in effect, 
during the performance of the Contract, the insurance set 
forth below.  The identity of the insurers and the form of 
the policies shall be subject to the approval of the 
Purchaser, who should not unreasonably withhold such 
approval.

(a) 
Cargo Insurance During Transport

Section VIII – General Conditions of Contract    
270

Official Use Only

as applicable, 110 percent of the price of the 
Information Technologies and other Goods in a freely 
convertible currency, covering the Goods from 
physical loss or damage during shipment through 
receipt at the Project Site.

(b) 
Installation “All Risks” Insurance

as applicable, 110 percent of the price of the 
Information Technologies and other Goods covering 
the Goods at the site from all risks of physical loss or 
damage (excluding only perils commonly excluded 
under “all risks” insurance policies of this type by 
reputable insurers) occurring prior to Operational 
Acceptance of the System.

(c) 
Third-Party Liability Insurance

On terms as specified in the SCC, covering bodily 
injury or death suffered by third parties (including the 
Purchaser’s personnel) and loss of or damage to 
property (including the Purchaser’s property and any 
Subsystems that have been accepted by the 
Purchaser) occurring in connection with the supply 
and installation of the Information System.

(d) 
Automobile Liability Insurance

In accordance with the statutory requirements 
prevailing in the Purchaser’s Country, covering use of 
all vehicles used by the Supplier or its Subcontractors 
(whether or not owned by them) in connection with 
the execution of the Contract.

(e) 
Other Insurance (if any), as specified in the SCC.

37.2 
The Purchaser shall be named as co-insured under all 
insurance policies taken out by the Supplier pursuant to 
GCC Clause 37.1, except for the Third-Party Liability, and 
the Supplier’s Subcontractors shall be named as co-insured 
under all insurance policies taken out by the Supplier 
pursuant to GCC Clause 37.1 except for Cargo Insurance 
During Transport.  All insurer’s rights of subrogation 
against such co-insured for losses or claims arising out of 
the performance of the Contract shall be waived under such 
policies.

37.3 
The Supplier shall deliver to the Purchaser certificates of 
insurance (or copies of the insurance policies) as evidence 
that the required policies are in full force and effect.

Section VIII – General Conditions of Contract    
271

Official Use Only

37.4 
The Supplier shall ensure that, where applicable, its 
Subcontractor(s) shall take out and maintain in effect 
adequate insurance policies for their personnel and vehicles 
and for work executed by them under the Contract, unless 
such Subcontractors are covered by the policies taken out 
by the Supplier.

37.5 
If the Supplier fails to take out and/or maintain in effect the 
insurance referred to in GCC Clause 37.1, the Purchaser 
may take out and maintain in effect any such insurance and 
may from time to time deduct from any amount due the 
Supplier under the Contract any premium that the 
Purchaser shall have paid to the insurer or may otherwise 
recover such amount as a debt due from the Supplier.

37.6 
Unless otherwise provided in the Contract, the Supplier 
shall prepare and conduct all and any claims made under 
the policies affected by it pursuant to this GCC Clause 37, 
and all monies payable by any insurers shall be paid to the 
Supplier.  The Purchaser shall give to the Supplier all such 
reasonable assistance as may be required by the Supplier in 
connection with any claim under the relevant insurance 
policies.  With respect to insurance claims in which the 
Purchaser’s interest is involved, the Supplier shall not give 
any release or make any compromise with the insurer 
without the prior written consent of the Purchaser.  With 
respect to insurance claims in which the Supplier’s interest 
is involved, the Purchaser shall not give any release or 
make any compromise with the insurer without the prior 
written consent of the Supplier.

38. Force Majeure 
38.1 
“Force Majeure” shall mean any event beyond the 
reasonable control of the Purchaser or of the Supplier, as 
the case may be, and which is unavoidable notwithstanding 
the reasonable care of the party affected and shall include, 
without limitation, the following:

(a) 
war, hostilities, or warlike operations (whether a state 
of war be declared or not), invasion, act of foreign 
enemy, and civil war;

(b) 
rebellion, revolution, insurrection, mutiny, usurpation 
of civil or military government, conspiracy, riot, civil 
commotion, and terrorist acts;

(c) 
confiscation, 
nationalization, 
mobilization, 
commandeering or requisition by or under the order 
of any government or de jure or de facto authority or

Section VIII – General Conditions of Contract    
272

Official Use Only

ruler, or any other act or failure to act of any local 
state or national government authority;

(d) 
strike, sabotage, lockout, embargo, import restriction, 
port congestion, lack of usual means of public 
transportation and communication, industrial dispute, 
shipwreck, shortage or restriction of power supply, 
epidemics, quarantine, and plague;

(e) 
earthquake, landslide, volcanic activity, fire, flood or 
inundation, tidal wave, typhoon or cyclone, hurricane, 
storm, lightning, or other inclement weather 
condition, nuclear and pressure waves, or other 
natural or physical disaster;

(f) 
failure, by the Supplier, to obtain the necessary export 
permit(s) from the governments of the Country(s) of 
Origin of the Information Technologies or other 
Goods, or Supplier’s Equipment provided that the 
Supplier has made all reasonable efforts to obtain the 
required export permit(s), including the exercise of 
due diligence in determining the eligibility of the 
System and all of its components for receipt of the 
necessary export permits.

38.2 
If either party is prevented, hindered, or delayed from or in 
performing any of its obligations under the Contract by an 
event of Force Majeure, then it shall notify the other in 
writing of the occurrence of such event and the 
circumstances of the event of Force Majeure within 
fourteen (14) days after the occurrence of such event.

38.3 
The party who has given such notice shall be excused from 
the performance or punctual performance of its obligations 
under the Contract for so long as the relevant event of Force 
Majeure continues and to the extent that such party’s 
performance is prevented, hindered, or delayed.  The Time 
for Achieving Operational Acceptance shall be extended in 
accordance with GCC Clause 40 (Extension of Time for 
Achieving Operational Acceptance).

38.4 
The party or parties affected by the event of Force Majeure 
shall use reasonable efforts to mitigate the effect of the 
event of Force Majeure upon its or their performance of the 
Contract and to fulfill its or their obligations under the 
Contract, but without prejudice to either party’s right to 
terminate the Contract under GCC Clause 38.6.

Section VIII – General Conditions of Contract    
273

Official Use Only

38.5 
No delay or nonperformance by either party to this Contract 
caused by the occurrence of any event of Force Majeure 
shall:

(a) 
constitute a default or breach of the Contract;

(b) 
(subject to GCC Clauses 35.2, 38.3, and 38.4) give 
rise to any claim for damages or additional cost or 
expense occasioned by the delay or nonperformance,

if, and to the extent that, such delay or nonperformance is 
caused by the occurrence of an event of Force Majeure.

38.6 
If the performance of the Contract is substantially 
prevented, hindered, or delayed for a single period of more 
than sixty (60) days or an aggregate period of more than 
one hundred and twenty (120) days on account of one or 
more events of Force Majeure during the time period 
covered by the Contract, the parties will attempt to develop 
a mutually satisfactory solution, failing which, either party 
may terminate the Contract by giving a notice to the other.

38.7 
In the event of termination pursuant to GCC Clause 38.6, 
the rights and obligations of the Purchaser and the Supplier 
shall be as specified in GCC Clauses 41.1.2 and 41.1.3.

38.8 
Notwithstanding GCC Clause 38.5, Force Majeure shall not 
apply to any obligation of the Purchaser to make payments 
to the Supplier under this Contract.

## H.  CHANGE IN CONTRACT ELEMENTS

39. Changes to the

System

39.1 
Introducing a Change

39.1.1 Subject to GCC Clauses 39.2.5 and 39.2.7, the

Purchaser shall have the right to propose, and 
subsequently require, the Project Manager to order the 
Supplier from time to time during the performance of 
the Contract to make any change, modification, 
addition, or deletion to, in, or from the System 
(interchangeably called “Change”), provided that such 
Change falls within the general scope of the System, 
does not constitute unrelated work, and is technically 
practicable, taking into account both the state of 
advancement of the System and the technical 
compatibility of the Change envisaged with the nature 
of the System as originally specified in the Contract.

A Change may involve, but is not restricted to, the 
substitution of updated Information Technologies and

Section VIII – General Conditions of Contract    
274

Official Use Only

related Services in accordance with GCC Clause 23 
(Product Upgrades).

39.1.2 The Supplier may from time to time during its

performance of the Contract propose to the Purchaser 
(with a copy to the Project Manager) any Change that 
the Supplier considers necessary or desirable to 
improve the quality or efficiency of the System.  The 
Purchaser may at its discretion approve or reject any 
Change proposed by the Supplier.

39.1.3 Notwithstanding GCC Clauses 39.1.1 and 39.1.2, no

change made necessary because of any default of the 
Supplier in the performance of its obligations under the 
Contract shall be deemed to be a Change, and such 
change shall not result in any adjustment of the 
Contract Price or the Time for Achieving Operational 
Acceptance.

39.1.4 The procedure on how to proceed with and execute

Changes is specified in GCC Clauses 39.2 and 39.3, 
and further details and sample forms are provided in 
the Sample Contractual Forms Section in the request 
for proposals document.

39.1.5 Moreover, the Purchaser and Supplier will agree,

during development of the Project Plan, to a date prior 
to the scheduled date for Operational Acceptance, after 
which the Technical Requirements for the System shall 
be “frozen.”  Any Change initiated after this time will 
be dealt with after Operational Acceptance.

39.2 
Changes Originating from Purchaser

39.2.1 If the Purchaser proposes a Change pursuant to GCC

Clauses 39.1.1, it shall send to the Supplier a “Request 
for Change Proposal,” requiring the Supplier to 
prepare and furnish to the Project Manager as soon as 
reasonably practicable a “Change Proposal,” which 
shall include the following:

(a) brief description of the Change;

(b) impact on the Time for Achieving Operational

Acceptance;

(c) detailed estimated cost of the Change;

(d) effect on Functional Guarantees (if any);

(e) effect on any other provisions of the Contract; and

Section VIII – General Conditions of Contract    
275

Official Use Only

(f) any additional documents as specified in the SCC.

39.2.2 Prior to preparing and submitting the “Change

Proposal,” the Supplier shall submit to the Project 
Manager a “Change Estimate Proposal,” which shall 
be an estimate of the cost of preparing the Change 
Proposal, plus a first approximation of the suggested 
approach and cost for implementing the changes. 
Upon receipt of the Supplier’s Change Estimate 
Proposal, the Purchaser shall do one of the following:

(a) accept the Supplier’s estimate with instructions to

the Supplier to proceed with the preparation of the 
Change Proposal;

(b) advise the Supplier of any part of its Change

Estimate Proposal that is unacceptable and 
request the Supplier to review its estimate;

(c) advise the Supplier that the Purchaser does not

intend to proceed with the Change.

39.2.3 Upon receipt of the Purchaser’s instruction to proceed

under GCC Clause 39.2.2 (a), the Supplier shall, with 
proper expedition, proceed with the preparation of the 
Change 
Proposal, 
in 
accordance 
with 
GCC 
Clause 39.2.1.  The Supplier, at its discretion, may 
specify a validity period for the Change Proposal, after 
which if the Purchaser and Supplier has not reached 
agreement in accordance with GCC Clause 39.2.6, 
then GCC Clause 39.2.7 shall apply.

39.2.4 The pricing of any Change shall, as far as practicable,

be calculated in accordance with the rates and prices 
included in the Contract.  If the nature of the Change 
is such that the Contract rates and prices are 
inequitable, the parties to the Contract shall agree on 
other specific rates to be used for valuing the Change.

39.2.5 If before or during the preparation of the Change

Proposal it becomes apparent that the aggregate impact 
of compliance with the Request for Change Proposal 
and with all other Change Orders that have already 
become binding upon the Supplier under this GCC 
Clause 39 would be to increase or decrease the 
Contract Price as originally set forth in Article 2 
(Contract Price) of the Contract Agreement by more 
than fifteen (15) percent, the Supplier may give a 
written notice of objection to this Request for Change 
Proposal prior to furnishing the Change Proposal.  If

Section VIII – General Conditions of Contract    
276

Official Use Only

the Purchaser accepts the Supplier’s objection, the 
Purchaser shall withdraw the proposed Change and 
shall notify the Supplier in writing of its acceptance.

The Supplier’s failure to so object to a Request for 
Change Proposal shall neither affect its right to object 
to any subsequent requested Changes or Change 
Orders, nor affect its right to take into account, when 
making such subsequent objection, the percentage 
increase or decrease in the Contract Price that any 
Change not objected to by the Supplier represents.

39.2.6 Upon receipt of the Change Proposal, the Purchaser

and the Supplier shall mutually agree upon all matters 
contained in the Change Proposal.  Within fourteen 
(14) days after such agreement, the Purchaser shall, if 
it intends to proceed with the Change, issue the 
Supplier a Change Order.  If the Purchaser is unable to 
reach a decision within fourteen (14) days, it shall 
notify the Supplier with details of when the Supplier 
can expect a decision.  If the Purchaser decides not to 
proceed with the Change for whatever reason, it shall, 
within the said period of fourteen (14) days, notify the 
Supplier accordingly.  Under such circumstances, the 
Supplier shall be entitled to reimbursement of all costs 
reasonably incurred by it in the preparation of the 
Change Proposal, provided that these do not exceed the 
amount given by the Supplier in its Change Estimate 
Proposal submitted 
in accordance with GCC 
Clause 39.2.2.

39.2.7 If the Purchaser and the Supplier cannot reach

agreement on the price for the Change, an equitable 
adjustment to the Time for Achieving Operational 
Acceptance, or any other matters identified in the 
Change Proposal, the Change will not be implemented. 
However, this provision does not limit the rights of 
either party under GCC Clause 6 (Settlement of 
Disputes).

39.3 
Changes Originating from Supplier

If the Supplier proposes a Change pursuant to GCC 
Clause 39.1.2, the Supplier shall submit to the Project 
Manager a written “Application for Change Proposal,” 
giving reasons for the proposed Change and including the 
information specified in GCC Clause 39.2.1. Upon receipt 
of the Application for Change Proposal, the parties shall 
follow the procedures outlined in GCC Clauses 39.2.6 and

Section VIII – General Conditions of Contract    
277

Official Use Only

39.2.7. However, should the Purchaser choose not to 
proceed or the Purchaser and the Supplier cannot come to 
agreement on the change during any validity period that the 
Supplier may specify in its Application for Change 
Proposal, the Supplier shall not be entitled to recover the 
costs of preparing the Application for Change Proposal, 
unless subject to an agreement between the Purchaser and 
the Supplier to the contrary.

39.4 
Value engineering. The Supplier may prepare, at its own 
cost, a value engineering proposal at any time during the 
performance of the Contract. The value engineering 
proposal shall, at a minimum, include the following;

(a) the proposed change(s), and a description of the

difference to the existing Contract requirements;

(b) a full cost/benefit analysis of the proposed change(s)

including a description and estimate of costs 
(including life cycle costs) the Purchaser may incur 
in implementing the value engineering proposal; and

(c) a description of any effect(s) of the change on

performance/functionality.

The Purchaser may accept the value engineering proposal 
if the proposal demonstrates benefits that:

(a) accelerates the delivery period; or

(b) reduces the Contract Price or the life cycle costs to

the Purchaser; or

(c) improves 
the 
quality, 
efficiency, 
safety 
or 
sustainability of the systems; or

(d) yields any other benefits to the Purchaser,

without compromising the necessary functions of the 
systems.

If the value engineering proposal is approved by the 
Purchaser and results in:

(a)   a reduction of the Contract Price; the amount to be

paid to the Supplier shall be the percentage specified 
in the SCC of the reduction in the Contract Price; or

(b)  an increase in the Contract Price; but results in a

reduction in life cycle costs due to any benefit 
described in (a) to (d) above,

the amount to be paid to the Supplier shall be the full 
increase in the Contract Price.

Section VIII – General Conditions of Contract    
278

Official Use Only

40. Extension of

Time for 
Achieving 
Operational 
Acceptance

40.1 
The time(s) for achieving Operational Acceptance 
specified in the Schedule of Implementation shall be 
extended if the Supplier is delayed or impeded in the 
performance of any of its obligations under the Contract by 
reason of any of the following:

(a) 
any Change in the System as provided in GCC 
Clause 39 (Change in the Information System);

(b) 
any occurrence of Force Majeure as provided in 
GCC Clause 38 (Force Majeure);

(c) 
default of the Purchaser; or

(d) 
any other matter specifically mentioned in the 
Contract;

by such period as shall be fair and reasonable in all the 
circumstances and as shall fairly reflect the delay or 
impediment sustained by the Supplier.

40.2 
Except where otherwise specifically provided in the 
Contract, the Supplier shall submit to the Project Manager 
a notice of a claim for an extension of the time for achieving 
Operational Acceptance, together with particulars of the 
event or circumstance justifying such extension as soon as 
reasonably practicable after the commencement of such 
event or circumstance.  As soon as reasonably practicable 
after receipt of such notice and supporting particulars of the 
claim, the Purchaser and the Supplier shall agree upon the 
period of such extension.  In the event that the Supplier does 
not accept the Purchaser’s estimate of a fair and reasonable 
time extension, the Supplier shall be entitled to refer the 
matter to the provisions for the Settlement of Disputes 
pursuant to GCC Clause 43.

40.3 
The Supplier shall at all times use its reasonable efforts to 
minimize any delay in the performance of its obligations 
under the Contract.

41. Termination 
41.1 
Termination for Purchaser’s Convenience

41.1.1 The Purchaser may at any time terminate the Contract

for any reason by giving the Supplier a notice of 
termination that refers to this GCC Clause 41.1.

41.1.2 Upon receipt of the notice of termination under GCC

Clause 41.1.1, the Supplier shall either as soon as 
reasonably practical or upon the date specified in the 
notice of termination

Section VIII – General Conditions of Contract    
279

Official Use Only

(a) cease all further work, except for such work as

the Purchaser may specify in the notice of 
termination for the sole purpose of protecting 
that part of the System already executed, or any 
work required to leave the site in a clean and safe 
condition;

(b) terminate all subcontracts, except those to be

assigned to the Purchaser pursuant to GCC 
Clause 41.1.2 (d) (ii) below;

(c) remove all Supplier’s Equipment from the site,

repatriate the Supplier’s Personnel from the site, 
remove from the site any wreckage, rubbish, and 
debris of any kind;

(d) in addition, the Supplier, subject to the payment

specified in GCC Clause 41.1.3, shall

(i) 
deliver to the Purchaser the parts of the 
System executed by the Supplier up to the 
date of termination;

(ii) 
to the extent legally possible, assign to the 
Purchaser all right, title, and benefit of the 
Supplier to the System, or Subsystem, as at 
the date of termination, and, as may be 
required 
by 
the 
Purchaser, 
in 
any 
subcontracts 
concluded 
between 
the 
Supplier and its Subcontractors;

(iii) deliver to the Purchaser all nonproprietary

drawings, 
specifications, 
and 
other 
documents prepared by the Supplier or its 
Subcontractors as of the date of termination 
in connection with the System.

41.1.3 In the event of termination of the Contract under GCC

Clause 41.1.1, the Purchaser shall pay to the Supplier 
the following amounts:

(a) the Contract Price, properly attributable to the

parts of the System executed by the Supplier as 
of the date of termination;

(b) the costs reasonably incurred by the Supplier in

the removal of the Supplier’s Equipment from 
the site and in the repatriation of the Supplier’s 
Personnel;

(c) any amount to be paid by the Supplier to its

Subcontractors 
in 
connection 
with 
the

Section VIII – General Conditions of Contract    
280

Official Use Only

termination of any subcontracts, including any 
cancellation charges;

(d) costs incurred by the Supplier in protecting the

System and leaving the site in a clean and safe 
condition pursuant to GCC Clause 41.1.2 (a); and

(e) the cost of satisfying all other obligations,

commitments, and claims that the Supplier may 
in good faith have undertaken with third parties 
in connection with the Contract and that are not 
covered by GCC Clauses 41.1.3 (a) through (d) 
above.

41.2 
Termination for Supplier’s Default

41.2.1 The Purchaser, without prejudice to any other rights or

remedies it may possess, may terminate the Contract 
forthwith in the following circumstances by giving a 
notice of termination and its reasons therefore to the 
Supplier, referring to this GCC Clause 41.2:

(a) 
if the Supplier becomes bankrupt or insolvent, 
has a receiving order issued against it, 
compounds with its creditors, or, if the Supplier 
is a corporation, a resolution is passed or order 
is made for its winding up (other than a 
voluntary liquidation for the purposes of 
amalgamation or reconstruction), a receiver is 
appointed over any part of its undertaking or 
assets, or if the Supplier takes or suffers any 
other analogous action in consequence of debt;

(b) if the Supplier assigns or transfers the Contract

or any right or interest therein in violation of the 
provision of GCC Clause 42 (Assignment); or

(c) 
if the Supplier, in the judgment of the Purchaser 
has engaged in Fraud and Corruption, as defined 
in  paragraph 2.2 a. of the Appendix 1 to the 
GCC, in competing for or in executing the 
Contract, including but not limited to willful 
misrepresentation 
of 
facts 
concerning 
ownership of Intellectual Property Rights in, or 
proper authorization and/or licenses from the 
owner to offer, the hardware, software, or 
materials provided under this Contract.

41.2.2 If the Supplier:

(a) has abandoned or repudiated the Contract;

Section VIII – General Conditions of Contract    
281

Official Use Only

(b) has without valid reason failed to commence

work on the System promptly;

(c) persistently fails to execute the Contract in

accordance with the Contract or persistently 
neglects to carry out its obligations under the 
Contract without just cause;

(d) refuses or is unable to provide sufficient

Materials, Services, or labor to execute and 
complete the System in the manner specified in 
the Agreed Project Plan furnished under GCC 
Clause 19 at rates of progress that give 
reasonable assurance to the Purchaser that the 
Supplier can attain Operational Acceptance of 
the System by the Time for Achieving 
Operational Acceptance as extended;

then the Purchaser may, without prejudice to any 
other rights it may possess under the Contract, give a 
notice to the Supplier stating the nature of the default 
and requiring the Supplier to remedy the same.  If the 
Supplier fails to remedy or to take steps to remedy the 
same within thirty (30) days of its receipt of such 
notice, then the Purchaser may terminate the Contract 
forthwith by giving a notice of termination to the 
Supplier that refers to this GCC Clause 41.2.

41.2.3 Upon receipt of the notice of termination under GCC

Clauses 41.2.1 or 41.2.2, the Supplier shall, either 
immediately or upon such date as is specified in the 
notice of termination:

(a) cease all further work, except for such work as

the Purchaser may specify in the notice of 
termination for the sole purpose of protecting 
that part of the System already executed or any 
work required to leave the site in a clean and safe 
condition;

(b) terminate all subcontracts, except those to be

assigned to the Purchaser pursuant to GCC 
Clause 41.2.3 (d) below;

(c) deliver to the Purchaser the parts of the System

executed by the Supplier up to the date of 
termination;

(d) to the extent legally possible, assign to the

Purchaser all right, title and benefit of the 
Supplier to the System or Subsystems as at the

Section VIII – General Conditions of Contract    
282

Official Use Only

date of termination, and, as may be required by 
the Purchaser, in any subcontracts concluded 
between the Supplier and its Subcontractors;

(e) deliver 
to 
the 
Purchaser 
all 
drawings, 
specifications, and other documents prepared by 
the Supplier or its Subcontractors as at the date 
of termination in connection with the System.

41.2.4 The Purchaser may enter upon the site, expel the

Supplier, and complete the System itself or by 
employing any third party.  Upon completion of the 
System or at such earlier date as the Purchaser thinks 
appropriate, the Purchaser shall give notice to the 
Supplier that such Supplier’s Equipment will be 
returned to the Supplier at or near the site and shall 
return such Supplier’s Equipment to the Supplier in 
accordance with such notice.  The Supplier shall 
thereafter without delay and at its cost remove or 
arrange removal of the same from the site.

41.2.5 Subject to GCC Clause 41.2.6, the Supplier shall be

entitled to be paid the Contract Price attributable to the 
portion of the System executed as at the date of 
termination and the costs, if any, incurred in protecting 
the System and in leaving the site in a clean and safe 
condition pursuant to GCC Clause 41.2.3 (a).  Any 
sums due the Purchaser from the Supplier accruing 
prior to the date of termination shall be deducted from 
the amount to be paid to the Supplier under this 
Contract.

41.2.6 If the Purchaser completes the System, the cost of

completing the System by the Purchaser shall be 
determined.  If the sum that the Supplier is entitled to 
be paid, pursuant to GCC Clause 41.2.5, plus the 
reasonable costs incurred by the Purchaser in 
completing the System, exceeds the Contract Price, the 
Supplier shall be liable for such excess.  If such excess 
is greater than the sums due the Supplier under GCC 
Clause 41.2.5, the Supplier shall pay the balance to the 
Purchaser, and if such excess is less than the sums due 
the Supplier under GCC Clause 41.2.5, the Purchaser 
shall pay the balance to the Supplier.  The Purchaser 
and the Supplier shall agree, in writing, on the 
computation described above and the manner in which 
any sums shall be paid.

41.3 
Termination by Supplier

Section VIII – General Conditions of Contract    
283

Official Use Only

41.3.1 If:

(a) the Purchaser has failed to pay the Supplier any

sum due under the Contract within the specified 
period, has failed to approve any invoice or 
supporting documents without just cause 
pursuant to the SCC, or commits a substantial 
breach of the Contract, the Supplier may give a 
notice to the Purchaser that requires payment of 
such sum, with interest on this sum as stipulated 
in GCC Clause 12.3, requires approval of such 
invoice or supporting documents, or specifies the 
breach and requires the Purchaser to remedy the 
same, as the case may be.  If the Purchaser fails 
to pay such sum together with such interest, fails 
to approve such invoice or supporting documents 
or give its reasons for withholding such approval, 
fails to remedy the breach or take steps to remedy 
the breach within fourteen (14) days after receipt 
of the Supplier’s notice; or

(b) the Supplier is unable to carry out any of its

obligations under the Contract for any reason 
attributable to the Purchaser, including but not 
limited to the Purchaser’s failure to provide 
possession of or access to the site or other areas 
or failure to obtain any governmental permit 
necessary for the execution and/or completion of 
the System;

then the Supplier may give a notice to the Purchaser 
of such events, and if the Purchaser has failed to pay 
the outstanding sum, to approve the invoice or 
supporting documents, to give its reasons for 
withholding such approval, or to remedy the breach 
within twenty-eight (28) days of such notice, or if the 
Supplier is still unable to carry out any of its 
obligations under the Contract for any reason 
attributable to the Purchaser within twenty-eight (28) 
days of the said notice, the Supplier may by a further 
notice to the Purchaser referring to this GCC 
Clause 41.3.1, forthwith terminate the Contract.

41.3.2 The Supplier may terminate the Contract immediately

by giving a notice to the Purchaser to that effect, 
referring to this GCC Clause 41.3.2, if the Purchaser 
becomes bankrupt or insolvent, has a receiving order 
issued against it, compounds with its creditors, or,

Section VIII – General Conditions of Contract    
284

Official Use Only

being a corporation, if a resolution is passed or order is 
made for its winding up (other than a voluntary 
liquidation for the purposes of amalgamation or 
reconstruction), a receiver is appointed over any part 
of its undertaking or assets, or if the Purchaser takes or 
suffers any other analogous action in consequence of 
debt.

41.3.3 If 
the 
Contract 
is 
terminated 
under 
GCC 
Clauses 41.3.1 or 41.3.2, then the Supplier shall 
immediately:

(a) 
cease all further work, except for such work as 
may be necessary for the purpose of protecting 
that part of the System already executed, or any 
work required to leave the site in a clean and 
safe condition;

(b) terminate all subcontracts, except those to be

assigned 
to 
the 
Purchaser 
pursuant 
to 
Clause 41.3.3 (d) (ii);

(c) 
remove all Supplier’s Equipment from the site 
and repatriate the Supplier’s Personnel from the 
site.

(d) In addition, the Supplier, subject to the payment

specified in GCC Clause 41.3.4, shall:

(i) 
deliver to the Purchaser the parts of the 
System executed by the Supplier up to the 
date of termination;

(ii) to the extent legally possible, assign to the

Purchaser all right, title, and benefit of the 
Supplier to the System, or Subsystems, as of 
the date of termination, and, as may be 
required 
by 
the 
Purchaser, 
in 
any 
subcontracts 
concluded 
between 
the 
Supplier and its Subcontractors;

(iii) to the extent legally possible, deliver to the

Purchaser all drawings, specifications, and 
other documents prepared by the Supplier or 
its Subcontractors as of the date of 
termination in connection with the System.

41.3.4 If 
the 
Contract 
is 
terminated 
under 
GCC 
Clauses 41.3.1 or 41.3.2, the Purchaser shall pay to the 
Supplier all payments specified in GCC Clause 41.1.3 
and reasonable compensation for all loss, except for

Section VIII – General Conditions of Contract    
285

Official Use Only

loss of profit, or damage sustained by the Supplier 
arising out of, in connection with, or in consequence of 
such termination.

41.3.5 Termination by the Supplier pursuant to this GCC

Clause 41.3 is without prejudice to any other rights or 
remedies of the Supplier that may be exercised in lieu 
of or in addition to rights conferred by GCC 
Clause 41.3.

41.4 
In this GCC Clause 41, the expression “portion of the 
System executed” shall include all work executed, Services 
provided, and all Information Technologies, or other Goods 
acquired (or subject to a legally binding obligation to 
purchase) by the Supplier and used or intended to be used 
for the purpose of the System, up to and including the date 
of termination.

41.5 
In this GCC Clause 41, in calculating any monies due from 
the Purchaser to the Supplier, account shall be taken of any 
sum previously paid by the Purchaser to the Supplier under 
the Contract, including any advance payment paid 
pursuant to the SCC.

42. Assignment 
42.l 
Neither the Purchaser nor the Supplier shall, without the 
express prior written consent of the other, assign to any 
third party the Contract or any part thereof, or any right, 
benefit, obligation, or interest therein or thereunder, except 
that the Supplier shall be entitled to assign either absolutely 
or by way of charge any monies due and payable to it or 
that may become due and payable to it under the Contract.

## I.  SETTLEMENT OF DISPUTES

43. Settlement of

Disputes

43.1 
Adjudication

43.1.1 If any dispute of any kind whatsoever shall arise

between the Purchaser and the Supplier in connection 
with or arising out of the Contract, including without 
prejudice to the generality of the foregoing, any 
question regarding its existence, validity, or 
termination, or the operation of the System (whether 
during the progress of implementation or after its 
achieving Operational Acceptance and whether 
before or after the termination, abandonment, or 
breach of the Contract), the parties shall seek to 
resolve any such dispute by mutual consultation.  If

Section VIII – General Conditions of Contract    
286

Official Use Only

the parties fail to resolve such a dispute by mutual 
consultation within fourteen (14) days after one party 
has notified the other in writing of the dispute, then, 
if the Contract Agreement in Appendix 2 includes and 
names an Adjudicator, the dispute shall, within 
another fourteen (14) days, be referred in writing by 
either party to the Adjudicator, with a copy to the 
other party.  If there is no Adjudicator specified in the 
Contract Agreement, the mutual consultation period 
stated above shall last twenty-eight (28) days (instead 
of fourteen), upon expiry of which either party may 
move to the notification of arbitration pursuant to 
GCC Clause 43.2.1.

43.1.2 The Adjudicator shall give his or her decision in

writing to both parties within twenty-eight (28) days 
of the dispute being referred to the Adjudicator.  If the 
Adjudicator has done so, and no notice of intention to 
commence arbitration has been given by either the 
Purchaser or the Supplier within fifty-six (56) days of 
such reference, the decision shall become final and 
binding upon the Purchaser and the Supplier.  Any 
decision that has become final and binding shall be 
implemented by the parties forthwith.

43.1.3 The Adjudicator shall be paid an hourly fee at the rate

specified in the Contract Agreement plus reasonable 
expenditures incurred in the execution of duties as 
Adjudicator, and these costs shall be divided equally 
between the Purchaser and the Supplier.

43.1.4 Should the Adjudicator resign or die, or should the

Purchaser and the Supplier agree that the Adjudicator 
is not fulfilling his or her functions in accordance with 
the provisions of the Contract, a new Adjudicator 
shall be jointly appointed by the Purchaser and the 
Supplier.  Failing agreement between the two within 
twenty-eight (28) days, the new Adjudicator shall be 
appointed at the request of either party by the 
Appointing Authority specified in the SCC, or, if no 
Appointing Authority is specified in SCC, the 
Contract shall, from this point onward and until the 
parties may otherwise agree on an Adjudicator or an 
Appointing Authority, be implemented as if there is 
no Adjudicator.

43.2 
Arbitration

Section VIII – General Conditions of Contract    
287

Official Use Only

43.2.1 If

(a) the Purchaser or the Supplier is dissatisfied with

the Adjudicator’s decision and acts before this 
decision has become final and binding pursuant to 
GCC Clause 43.1.2, or

(b) the Adjudicator fails to give a decision within the

allotted time from referral of the dispute pursuant 
to GCC Clause 43.1.2, and the Purchaser or the 
Supplier acts within the following fourteen (14) 
days, or

(c) in the absence of an Adjudicator from the Contract

Agreement, the mutual consultation pursuant to 
GCC Clause 43.1.1 expires without resolution of 
the dispute and the Purchaser or the Supplier acts 
within the following fourteen (14) days,

then either the Purchaser or the Supplier may act to 
give notice to the other party, with a copy for 
information to the Adjudicator in case an Adjudicator 
had been involved, of its intention to commence 
arbitration, as provided below, as to the matter in 
dispute, and no arbitration in respect of this matter 
may be commenced unless such notice is given.

43.2.2 Any dispute in respect of which a notice of intention

to commence arbitration has been given, in 
accordance with GCC Clause 43.2.1, shall be finally 
settled by arbitration.  Arbitration may be commenced 
prior to or after Installation of the Information 
System.

43.2.3 Arbitration proceedings shall be conducted in

accordance with the rules of procedure specified in 
the SCC.

43.3 
Notwithstanding any reference to the Adjudicator or 
arbitration in this clause,

(a) 
the parties shall continue to perform their respective 
obligations under the Contract unless they otherwise 
agree;

(b) 
the Purchaser shall pay the Supplier any monies due 
the Supplier.

Section VIII – General Conditions of Contract    
288

Official Use Only

## J.  CYBER SECURITY

44. Cyber Security        
44.1 Pursuant to the SCC, the Supplier, including its

Subcontractors/ suppliers/ manufacturers shall take all 
technical and organizational measures necessary to protect 
the information technology systems and data used in 
connection with the Contract. Without limiting the 
foregoing, the Supplier, including its Subcontractors/ 
suppliers/ manufacturers, shall use all reasonable efforts to 
establish, maintain, implement and comply with, reasonable 
information technology, information security, cyber security 
and data protection controls, policies and procedures, 
including 
oversight, 
access 
controls, 
encryption, 
technological and physical safeguards and business 
continuity/disaster recovery and security plans that are 
designed to protect against and prevent breach, destruction, 
loss, unauthorized distribution, use, access, disablement, 
misappropriation or modification, or other compromise or 
misuse of or relating to any information technology system 
or data used in connection with the Contract.

Section VIII – General Conditions of Contract    
289

Official Use Only

## APPENDIX 1

## Fraud and Corruption  
(Text in this Appendix shall not be modified)

### 1. Purpose

1.1 The Bank’s Anti-Corruption Guidelines and this annex apply with respect to procurement

under Bank Investment Project Financing operations.

2. Requirements

2.1 The Bank requires that Borrowers (including beneficiaries of Bank financing); project

implementers (applicants/proposers), consultants, contractors and suppliers; any sub-
contractors, sub-consultants, service providers or suppliers; any agents (whether declared 
or not); and any of their personnel, observe the highest standard of ethics during the 
procurement process, selection and contract execution of Bank-financed contracts, and 
refrain from Fraud and Corruption.

2.2 To this end, the Bank:

a. Defines, for the purposes of this provision, the terms set forth below as follows:

i. “corrupt practice” is the offering, giving, receiving, or soliciting, directly or

indirectly, of anything of value to influence improperly the actions of another 
party;

ii. “fraudulent practice” is any act or omission, including misrepresentation, that

knowingly or recklessly misleads, or attempts to mislead, a party to obtain 
financial or other benefit or to avoid an obligation;

iii. “collusive practice” is an arrangement between two or more parties designed to

achieve an improper purpose, including to influence improperly the actions of 
another party;

iv. “coercive practice” is impairing or harming, or threatening to impair or harm,

directly or indirectly, any party or the property of the party to influence improperly 
the actions of a party;

v. “obstructive practice” is:

(a) deliberately destroying, falsifying, altering, or concealing of evidence

material to the investigation or making false statements to investigators in 
order to materially impede a Bank investigation into allegations of a corrupt, 
fraudulent, coercive, or collusive practice; and/or threatening, harassing, or 
intimidating any party to prevent it from disclosing its knowledge of matters 
relevant to the investigation or from pursuing the investigation; or

(b) acts intended to materially impede the exercise of the Bank’s inspection and

audit rights provided for under paragraph 2.2 e. below.

Section VIII – General Conditions of Contract    
290

Official Use Only

b. Rejects a proposal for award if the Bank determines that the firm or individual

recommended for award, any of its personnel, or its agents, or its sub-consultants, sub-
contractors, service providers, suppliers and/ or their employees, has, directly or 
indirectly, engaged in corrupt, fraudulent, collusive, coercive, or obstructive practices 
in competing for the contract in question;

c. In addition to the legal remedies set out in the relevant Legal Agreement, may take

other appropriate actions, including declaring misprocurement, if the Bank determines 
at any time that representatives of the Borrower or of a recipient of any part of the 
proceeds of the loan engaged in corrupt, fraudulent, collusive, coercive, or obstructive 
practices during the procurement process, selection and/or execution of the contract in 
question,  without the Borrower having taken timely and appropriate action satisfactory 
to the Bank to address such practices when they occur, including by failing to inform 
the Bank in a timely manner at the time  they knew of the practices;

d. Pursuant to the Bank’s Anti-Corruption Guidelines, and in accordance with the Bank’s

prevailing sanctions policies and procedures, may sanction a firm or individual, either 
indefinitely or for a stated period of time, including by publicly declaring such firm or 
individual ineligible (i) to be awarded or otherwise benefit from a Bank-financed 
contract, financially or in any other manner;1 (ii) to be a nominated2 sub-contractor, 
consultant, manufacturer or supplier, or service provider of an otherwise eligible firm 
being awarded a Bank-financed contract; and (iii) to receive the proceeds of any loan 
made by the Bank or otherwise to participate further in the preparation or 
implementation of any Bank-financed project;

e. Requires that a clause be included in bidding/request for proposals documents and in

contracts financed by a Bank loan, requiring (i) 
project implementers 
(applicants/proposers), consultants, contractors, and suppliers, and their sub-
contractors, sub-consultants, service providers, suppliers, agents, personnel, permit the 
Bank to inspect3 all accounts, records and other documents relating to the procurement

1  
For the avoidance of doubt, a sanctioned party’s ineligibility to be awarded a contract shall include, without limitation, 
(i) applying for pre-qualification, expressing interest in a consultancy, and bidding, either directly or as a nominated 
sub-contractor, nominated consultant, nominated manufacturer or supplier, or nominated service provider, in respect of 
such contract, and (ii) entering into an addendum or amendment introducing a material modification to any existing 
contract.

2  
A nominated sub-contractor, nominated consultant, nominated manufacturer or supplier, or nominated service provider 
(different names are used depending on the particular bidding document) is one which has been: (i) included by the 
project implementer in its pre-qualification application or bid because it brings specific and critical experience and 
know-how that allow the project implementer to meet the qualification requirements for the particular bid; or (ii) 
appointed by the Borrower.

3  
Inspections in this context usually are investigative (i.e., forensic) in nature.  They involve fact-finding activities 
undertaken by the Bank or persons appointed by the Bank to address specific matters related to investigations/audits, 
such as evaluating the veracity of an allegation of possible Fraud and Corruption, through the appropriate mechanisms.  
Such activity includes but is not limited to: accessing and examining a firm's or individual's financial records and 
information, and making copies thereof as relevant; accessing and examining any other documents, data and 
information (whether in hard copy or electronic format) deemed relevant for the investigation/audit, and making copies 
thereof as relevant; interviewing staff and other relevant individuals; performing physical inspections and site visits; 
and obtaining third party verification of information.

Section VIII – General Conditions of Contract    
291

Official Use Only

process, selection and/or contract execution, and to have them audited by auditors 
appointed by the Bank.

Section VIII – General Conditions of Contract    
292

Official Use Only

## APPENDIX 2  
Sexual Exploitation and Abuse (SEA) and/or Sexual Harassment (SH)

### Performance Declaration for Subcontractors 
[The following table shall be filled in by each subcontractor proposed by the Supplier, that was not named in 
the Contract]

Subcontractor’s Name: [insert full name]

Date: [insert day, month, year] 
Contract reference [insert contract reference] 
Page [insert page number] of [insert total number] pages

SEA and/or SH Declaration

We:

  (a) have not been subject to disqualification by the Bank for non-compliance with SEA/ SH obligations.

  (b) are subject to disqualification by the Bank for non-compliance with SEA/ SH obligations.

  (c) had been subject to disqualification by the Bank for non-compliance with SEA/ SH obligations, and 
were removed from the disqualification list. An arbitral award on the disqualification case has been made in 
our favor.

[If (c) above is applicable, attach evidence of an arbitral award reversing the findings on the issues 
underlying the disqualification.]

Period of disqualification: From: _______________ To: ________________

Name of the Subcontractor

Name of the person duly authorized to sign on behalf of the Subcontractor _______

Title of the person signing on behalf of the Subcontractor 
______________________

Signature of the person named above 
______________________

Date signed ________________________________ day of ___________________, _____

Countersignature of authorized representative of the Supplier:

Signature: ________________________________________________________

Date signed ________________________________ day of ___________________, _____

Section IX – Special Conditions of Contract    
293

Official Use Only

## SECTION X - SPECIAL CONDITIONS OF CONTRACT

### Table of Clauses

A.  Contract and Interpretation ................................................................................... 295

Definitions (GCC Clause 1) ...................................................................................... 295 
Notices ( GCC  Clause 4) .......................................................................................... 295

B.  Subject Matter of Contract ..................................................................................... 296

Scope of the System ( GCC  Clause 7) ....................................................................... 296 
Time for Commencement and Operational Acceptance ( GCC  Clause 8) ................... 296 
Supplier’s Responsibilities ( GCC  Clause 9) ............................................................. 296

C.  Payment .................................................................................................................. 297

Contract Price ( GCC  Clause 11) .............................................................................. 297 
Terms of Payment ( GCC  Clause 12) ........................................................................ 297 
Securities ( GCC  Clause 13) ..................................................................................... 299

D.  Intellectual Property ............................................................................................... 300

Copyright ( GCC  Clause 15) .................................................................................... 300 
Software License Agreements ( GCC  Clause 16) ...................................................... 300 
Confidential Information ( GCC  Clause 17) .............................................................. 301

E.  Supply, Installation, Testing, Commissioning, and Acceptance of the System ....... 301

Representatives ( GCC  Clause 18) ............................................................................ 301 
Project Plan ( GCC  Clause 19) ................................................................................. 301 
Design and Engineering ( GCC  Clause 21) ............................................................... 302 
Product Upgrades ( GCC  Clause 23)......................................................................... 303 
Inspections and Tests ( GCC  Clause 25) ................................................................... 303 
Commissioning and Operational Acceptance ( GCC  Clause 27) ................................ 303

F.  Guarantees and Liabilities ...................................................................................... 303

Operational Acceptance Time Guarantee ( GCC  Clause 28) ...................................... 303 
Defect Liability ( GCC  Clause 29) ............................................................................ 304 
Functional Guarantees ( GCC  Clause 30) .................................................................. 304

G.  Risk Distribution..................................................................................................... 304

Insurances ( GCC  Clause 37).................................................................................... 304

H.  Change in Contract Elements ................................................................................. 304

Changes to the System ( GCC  Clause 39) ................................................................. 304

I.  Settlement of Disputes .............................................................................................. 305

Settlement of Disputes (GCC Clause 43) ................................................................... 305

J.  Cyber Security ......................................................................................................... 305

Section IX – Special Conditions of Contract    
294

Official Use Only

Cyber Security (GCC Clause 44) ............................................................................... 305

Section IX – Special Conditions of Contract    
295

Official Use Only

## Special Conditions of Contract

The following Special Conditions of Contract (SCC) shall supplement or amend the General 
Conditions of Contract (GCC).  Whenever there is a conflict, the provisions of the SCC shall 
prevail over those in the General Conditions of Contract.  For the purposes of clarity, any 
referenced GCC clause numbers are indicated in the left column of the SCC.

## A.  CONTRACT AND INTERPRETATION

Definitions (GCC Clause 1)

GCC 1.1 (a) (ix) The applicable edition of the Procurement Regulation is dated: September

2023

GCC 1.1 (b) (i) 
The Purchaser is:  SMART Zambia Institute

GCC 1.1 (b) (ii) The Project Manager is:

Mr. Daniel Kasapo

Director – Cyber Security, SMART Zambia Institute

GCC 1.1 (e) (i) 
The Purchaser’s Country is:  Zambia

GCC 1.1 (e) (x) 
There are no Special Conditions associated with GCC 1.1 (e) (x).

GCC 1.1 (e) 
(xiii)

The Post-Warranty Services Period is 2 years starting with the completion

of the Warranty Period.

The Post-Warranty Services shall be provided for information purposes 
and shall be evaluated but shall not be part of this contract.

Notices (GCC Clause 4)

GCC  4.3 
Address of the Project Manager:

Mr. Daniel Kasapo

SMART Zambia Institute,

Corner of Nationalist Road and Independence Avenue

P.O. Box 31998,

Lusaka, ZAMBIA.

City: Lusaka

ZIP Code:10101

Section IX – Special Conditions of Contract    
296

Official Use Only

Country: Zambia

Telephone: +260-211-254478, 253438,

253652, 254599, 254657

Email: daniel.kasapo@szi.gov.zm

Requests for clarification should be received by the Purchaser no later 
than: Fourteen (14) Days before Bid closing/Opening date

## B.  SUBJECT MATTER OF CONTRACT

Scope of the System (GCC Clause 7)

GCC  7.3 
The Supplier’s obligations under the Contract will include the following

recurrent cost items, as identified in the Recurrent Cost tables in 
the Supplier’s Proposal:

a) System Support

Time for Commencement and Operational Acceptance (GCC Clause 8)

GCC  8.1 
The Supplier shall commence work on the System within: 30 Days from

the Effective Date of the Contract.

Supplier’s Responsibilities (GCC Clause 9)

GCC  9.8 
The following sustainable procurement contractual provisions apply: 
none.

GCC 9.18 
The Supplier is not required to make security arrangements for the Project 
Site.

Section IX – Special Conditions of Contract    
297

Official Use Only

## C.  PAYMENT

Contract Price (GCC Clause 11)

GCC 11.2  
Adjustments to the Contract Price shall be as follows: Not Applicable

Terms of Payment (GCC Clause 12)

GCC  
12.1

Subject to the provisions of GCC Clause 12 (Terms of Payment), the Purchaser

shall pay the Contract Price to the Supplier according to the categories and in the 
manner specified below.  Only the categories Advance Payment and Complete 
System Integration relate to the entire Contract Price.  In other payment 
categories, the term "total Contract Price" means the total cost of goods or 
services under the specific payment category.  Within each such category, the 
Contract Implementation Schedule may trigger pro-rata payments for the portion 
of the total Contract Price for the category corresponding to the goods or services 
actually Delivered, Installed, or Operationally Accepted, at unit prices and in the 
currencies specified in the Price Schedules of the Contract Agreement.

(a) 
Advance Payment

Ten percent (10%) of the entire Contract Price, exclusive of all Recurrent Costs, 
shall be paid against receipt of an equivalent Advance Payment Security Bank 
Guarantee acceptable to the client. It shall be provided by the Supplier 
using the sample template form provided in Section X Contract Forms – 
Performance Advance Payment Forms “item 2.2 – Advance Payment 
Security Bank Guarantee”

(b) 
Inception and Planning

Ten percent (10%) of the entire Contract Price, exclusive of all Recurrent Costs, 
shall be paid against receipt of a claim and deliverables including Inception 
Report, Functional & Technical Architecture, and Implementation Plan 
approved by SZI.

(c) 
E-Service re-engineering and development of 12 systems:

Thirty percent (30%) of the entire Contract Price, exclusive of all Recurrent 
Costs, shall be paid against receipt of a claim and deliverables including

Section IX – Special Conditions of Contract    
298

Official Use Only

approved service documentation, developed e-service systems, UAT reports, 
certificate of completion from SZI.

(d) 
Core Platform Upgrades (ZamConnect, ZamPass, ZamSign, ZamPay, 
ZamPortal):

Twenty percent (20%) of the entire Contract Price, exclusive of all Recurrent

Costs, shall be paid against receipt of a claim and deliverables including 
upgraded platforms tested and deployed with enhanced APIs, payment channels, 
and identity federation.

(e) 
eOffice Design, Development & Integration:

Twenty Five percent (25%) of the entire Contract Price, exclusive of all 
Recurrent Costs, shall be paid against receipt of a claim and deliverables 
including Completion and UAT of the eOffice Suite (correspondence, meetings, 
tasks, ECM integration, AI dashboards, executive portal)

(f) 
System Testing & Go-Live, System Support and Training.

Five percent (5%) of the entire Contract Price, exclusive of all Recurrent Costs,

shall be paid against receipt of a claim and deliverables including 
Comprehensive security/performance testing, training, production Go-Live of all 
systems and platforms and system support.

Detailed table showing terms of payment

Mileston
e

Deliverable / 
Activity

Evidence 
of 
Completion 
/ 
Acceptance 
Criteria

% 
of 
Contrac
t Price

Cumulativ
e %

Payment 
Trigger

(a) 
Advance 
Payment

10 
Receipt 
of 
Advance 
Payment 
Guarantee

(b) 
Inception & 
Planning

Inception 
Report, 
Functional 
& 
Technical 
Architecture, 
and 
Implementation 
Plan approved by 
SZI

10 
20  
Written 
acceptance by 
SZI

(c) 
E-Service re-
engineering 
and 
development 
of 12 systems

Approved 
documentation, 
developed e-service 
systems, 
UAT 
reports, certificate of 
completion (MDA)

30

{2.5% 
per 
system 
to 
be 
paid. 
(2.5% X

50 
Upon delivery 
of system and 
documentatio
n to SZI

Section IX – Special Conditions of Contract    
299

Official Use Only

12= 30% 
total) }

(d) 
Core 
Platform 
Upgrades 
(ZamConnect
, 
ZamPass, 
ZamSign, 
ZamPay, 
ZamPortal)

Upgraded platforms 
tested and deployed 
with enhanced APIs, 
payment channels, 
and 
identity 
federation

20  
70 
Completion 
certificate by 
SZI

(e) 
eOffice 
Design, 
Development 
& Integration

Completion 
and 
UAT of the eOffice 
Suite 
(correspondence, 
meetings, 
tasks, 
ECM integration, AI 
dashboards, 
executive portal)

25 
95 
Written 
acceptance by 
SZI

(f) 
System 
Testing 
& 
Go-Live, 
System 
Support and 
Training.

Comprehensive  
security/performanc
e 
testing, 
and 
production Go-Live 
of all systems and 
platforms

5 
100  
Formal 
Go-
Live 
certificate 
issued by SZI

GCC  
12.3

The Purchaser shall pay to the Supplier interest on the delayed payments at a rate of:

(i) Bank of Zambia inter-bank interest rate per annum prorated for the applicable 
period of delay for payments in local currency and

(ii) interest rate per annum prorated for the applicable period of delay as set by the 
central bank or federal reserve bank of the country of the currency(cies) of the 
delayed payment for which interest is due as applicable for lending by commercial 
banks

GCC  
12.4

The Supplier will invoice the Purchaser in the currency used in the Contract Agreement 
and the Price Schedules it refers to, for Goods and Services supplied locally, and the 
conversion between this currency and Zambian Kwacha for payment purposes - in case 
the two currencies are different - will be made as of the actual payment date using the 
exchange rate found in Bank of Zambia

Securities (GCC Clause 13)

GCC  13.3.1 
The Performance Security shall be denominated in US Dollar (US $) for 
an equivalent amount equal to 10 percent of the Contract Price, including 
any Recurrent Costs.

Section IX – Special Conditions of Contract    
300

Official Use Only

GCC  13.3.4 
 During the Warranty Period (i.e., after Operational Acceptance of the

System), the Performance Security shall be reduced to (2.5%) two and 
half percent of the Contract Price, excluding any Recurrent Costs.

## D.  INTELLECTUAL PROPERTY

Copyright (GCC Clause 15)

GCC  15.3 
The Employer may assign, license, or otherwise voluntarily transfer its 
contractual rights to use the Standard Software or elements of the Standard 
Software, without the Supplier’s prior written consent, under the following 
circumstances: In the events of unbundling or splitting of the company 
into subsidiary/ independent entities causing re-distributions of services 
and goods supplied under this contract.  
 GCC  15.4 
There are no Special Conditions of Contract applicable to GCC Clause 15.4

GCC  15.5 
There are no Special Conditions of Contract applicable to GCC Clause

15.5

Software License Agreements (GCC Clause 16)

GCC 
16.1 (a) (iv)

The Standard Software license shall be valid throughout the territory of 
the Purchaser’s Organizational Area and Country in which it Carries 
out business.

GCC 16.1 (b) 
(vi)

The Software license shall permit the Software to be disclosed to and 
reproduced for use (including a valid sublicense) by support service 
suppliers or their subcontractors, exclusively for such suppliers or 
Subcontractors in the performance of their support service contracts.

GCC 16.1 (b) 
(vii)

There are no Special Conditions of Contract applicable to GCC Clause

16.1 (b) (vii)

The Software may be disclosed to, and reproduced for use by, Purchaser’s 
affiliates subject to the same restrictions as are set forth in this Contract  
 GCC  16.2 
The Supplier’s right to audit the Standard Software will be subject to the 
following terms: the Purchaser may specify conditions on the duration and 
number of audits per year; the hours or days during which audits may be 
conducted; the categories of software subject to audit; the procedures for 
access to Purchaser’s hardware or software; the number and affiliation of 
individual auditors; the timing and terms of advance notice; the indemnity 
by Supplier for losses, liabilities, and costs incurred by the Purchaser as a 
direct result of the audit.

Section IX – Special Conditions of Contract    
301

Official Use Only

Confidential Information (GCC Clause 17)

GCC  17.1 
There are no Special Conditions of Contract applicable to GCC

Clause 17.1

## E.  SUPPLY, INSTALLATION, TESTING, COMMISSIONING, AND

## ACCEPTANCE OF THE SYSTEM

Representatives (GCC  Clause 18)

GCC 18.1

There are no Special Conditions of Contract applicable to GCC Clause

18

GCC  18.2.2 
There are no Special Conditions of Contract applicable to GCC Clause

18.2.2

Project Plan (GCC Clause 19)

GCC  19.1 
Chapters in the Project Plan shall address the following subject:

(a) 
Project Organization and Management Plan, including quality 
assurance, configuration management, problem escalation 
and resolution, as well as task, time and resource-bound 
schedules (in GANTT format).

(b) 
Systems Development Methodology Plan

(c) 
Delivery and Installation Plan

(d) 
Integration and Data Migration Plan

(e) 
Training Plan

(f) 
Verification, Validation, Testing and Quality Assurance

(g) 
Technical Support Plan, including Warranty Services

(h) Task, Time, and Resource Schedules.

(i)    Warranty Defect Repair and Technical Support Service Sub-
Plan

GCC  19.6 
The Supplier shall submit to the Purchaser:

a) Inception Report and Project Plan, summarizing:

I. 
Project Approach  
II. 
Project Plan

Section IX – Special Conditions of Contract    
302

Official Use Only

III. 
Project Governance  
IV. 
Key Milestones and Deliverables  
b) Training Plan.

I. 
Training Approach  
II. 
Training Assessment  
III. 
Training Plan

c) Monthly and Quarterly progress reports, summarizing:

I. 
Status updates;  
II. 
cumulative deviations to date from schedule of progress 
milestones as specified in the Agreed and Finalized Project 
Plan;  
III. 
corrective actions to be taken to return to planned schedule of 
progress; proposed revisions to planned schedule;  
IV. 
other issues and outstanding problems; proposed actions to be 
taken;

d) Deliverable Reports including (activities carried out,

description of deliverables in phase, people concerned, risks, 
mitigating factors etc.) such as  
I. 
Infrastructure/ Systems Site Assessment Report  
II. 
Systems Design and Specifications Document  
III. 
Testing Report  
IV. 
Data Migration Report  
V. 
Training Report  
VI. 
Operational and Go-Live Report

e)  Final Acceptance Report

f) Other Reports would include

I. 
inspection and quality assurance reports  
II. 
training participants test results  
III. 
monthly log of service calls and problem resolutions  
The progress report shall be in a form acceptable to the Project 
Manager and shall indicate:

1) percentage completion achieved compared with the planned

percentage completion for each activity; and  
2) Where any activity is behind the project plan, giving comments and

likely consequences and stating the corrective action being taken.

Design and Engineering (GCC Clause 21)

GCC  21.3.1 
The Purchaser shall prepare and furnish to the Project Manager the following 
documents for which the Purchaser must obtain the Project Manager’s

Section IX – Special Conditions of Contract    
303

Official Use Only

approval before proceeding with work on the System or any Subsystem 
covered by the documents.

a) Status/ Phase Update Reports;  
b) Key 
System 
Specifications 
(Hardware 
and 
Software) 
Documentation;  
c) Design Reports  
d) Testing Plans and Results  
e) Training Plans, Manuals and Reports  
f) Technical Operation and Go-Live Reports  
g) Data Migration Reports  
h) Weekly/ Bi-weekly Project Status Reports  
i) System Configuration  
j) Quality Assurance Plans  
k) Operational Acceptance Certificates  
l) Et cetera

Product Upgrades (GCC  Clause 23)

GCC  23.4 
There are no Special Conditions of Contract applicable to GCC Clause

23.4.

Inspections and Tests (GCC Clause 25)

GCC  25 
There are no Special Conditions of Contract applicable to GCC Clause

25.

Commissioning and Operational Acceptance (GCC Clause 27)

GCC  27.2.1 
There are no Special Conditions of Contract applicable to GCC Clause

27.2.1.

## F.  GUARANTEES AND LIABILITIES

Operational Acceptance Time Guarantee (GCC Clause 28)

GCC  28.2 
There are no Special Conditions of Contract applicable to GCC Clause

28.2.

GCC  28.3 
Liquidated damages shall be assessed at other milestones as per the 
agreed project plan, such as Installation, training and data migration.

Section IX – Special Conditions of Contract    
304

Official Use Only

Defect Liability (GCC Clause 29)

GCC  29.1 
There are no Special Conditions of Contract applicable to GCC Clause

29.1.

GCC  29.4 
There are no Special Conditions of Contract applicable to GCC Clause 
29.4. Warranty Period shall be Twelve (12) months after Go-Live of 
the Final System Deployment.  
 GCC  29.10 
There are no Special Conditions of Contract applicable to GCC Clause 29.10

Functional Guarantees (GCC Clause 30)

GCC  30 
There are no Special Conditions of Contract applicable to GCC Clause

30.

## G.  RISK DISTRIBUTION

Insurance (GCC Clause 37)

GCC 37.1 (e) 
The Supplier shall obtain the following insurance for the duration of the

contract as relevant

(a) Workers’ Compensation  
In accordance with the statutory requirements applicable in Zambia. 
(b) Employer’s Liability  
In accordance with the statutory requirements applicable in Zambia

## H.  CHANGE IN CONTRACT ELEMENTS

Changes to the System (GCC Clause 39)

GCC  39.4 
Value Engineering: If the value engineering proposal is approved by the 
Purchaser, the amount to be paid to the Supplier shall be 50% of the reduction 
in the Contract Price.

Section IX – Special Conditions of Contract    
305

Official Use Only

## I.  SETTLEMENT OF DISPUTES

Settlement of Disputes (GCC Clause 43)

GCC 43.1.4 
The Appointing Authority for the Adjudicator is: The United Nations 
Commission on International Trade Law (UNCITRAL)

GCC 43.2.3 
If the Supplier is from outside the Purchaser’s Country arbitration 
proceedings shall be conducted in accordance with the rules of arbitration 
of the International Chamber of Commerce (ICC), Paris.

These rules, in the version in force at the time of the request for 
arbitration, will be deemed to form part of this Contract.

If the Supplier is a national of the Purchaser’s Country, any dispute 
between the Purchaser and a Supplier arising in connection with the 
present Contract shall be referred to arbitration in accordance with the 
laws of the Purchaser’s country.

## J.  CYBER SECURITY

Cyber Security (GCC Clause 44)

GCC 44.1 
Cyber Security applies

Section X – Contract Forms    
306

Official Use Only

## SECTION XI - CONTRACT FORMS

### Notes to the Purchaser on preparing the Contract Forms

Performance Security:  Pursuant to GCC Clause 13.3, the successful Proposer is 
required to provide the Performance Security within twenty-eight (28) days of notification 
of Contract award.

Advance Payment Security:  Pursuant to Clause 13.2, the successful Proposer is 
required to provide a bank guarantee securing the Advance Payment, if the SCC related to  
GCC  Clause 12.1 provides for an Advance Payment.

Installation and Operational Acceptance Certificates:  Recommended formats for 
these certificates are included in this SPD.  Unless the Purchaser has good reason to require 
procedures that differ from those recommended, or to require different wording in the 
certificates, the procedures and forms shall be included unchanged.  If the Purchaser wishes 
to amend the recommended procedures and/or certificates, it may propose alternatives for 
the approval of the World Bank before release of the request for proposals document to 
potential Proposers.

Change Order Procedures and Forms:  Similar to the Installation and Operational 
Acceptance Certificates, the Change Estimate Proposal, Estimate Acceptance, Change 
Proposal, Change Order, and related Forms should be included in the request for proposals 
document unaltered.  If the Purchaser wishes to amend the recommended procedures and/or 
certificates, it may propose alternatives for the approval of the World Bank before release 
of the request for proposals document.

### Notes to Proposers on working with the Sample Contractual Forms

The following forms are to be completed and submitted by the successful Proposer 
following receipt of the Letter of Acceptance from the Purchaser: (i) Contract Agreement, 
with all Appendices; (ii) Performance Security; and (iii) Advance Payment Security.

• 
Contract Agreement:  In addition to specifying the parties and the Contract 
Price, the Contract Agreement is where the: (i) Supplier Representative; (ii) 
if applicable, agreed Adjudicator and his/her compensation; and (iii) the 
List of Approved Subcontractors are specified.  In addition, modifications 
to the successful Proposer’s Proposal Price Schedules are attached to the 
Agreement.  These contain corrections and adjustments to the Supplier’s 
Proposal prices to correct errors, adjust the Contract Price to reflect – if 
applicable - any extensions to Proposal validity beyond the last day of 
original Proposal validity plus 56 days, etc.

• 
Performance Security:  Pursuant to GCC Clause 13.3, the successful 
Proposer is required to provide the Performance Security in the form

Section X – Contract Forms    
307

Official Use Only

contained in this section of this request for proposals document and in the 
amount specified in accordance with the SCC.

• 
Advance Payment Security:  Pursuant to GCC Clause 13.2, the successful 
Proposer is required to provide a bank guarantee for the full amount of the 
Advance Payment - if an Advance Payment is specified in the SCC for GCC 
Clause 12.1 - in the form contained in this section of this request for 
proposals document or another form acceptable to the Purchaser.  If a 
Proposer wishes to propose a different Advance Payment Security form, it 
should submit a copy to the Purchaser promptly for review and confirmation 
of acceptability before the proposal submission deadline.

The Purchaser and Supplier will use the following additional forms during Contract 
implementation to formalize or certify important Contract events: (i) the Installation and 
Operational Acceptance Certificates; and (ii) the various Change Order forms.  These and 
the procedures for their use during performance of the Contract are included in the request 
for proposals document for the information of Proposers.

Section X – Contract Forms    
308

Official Use Only

## Table of Contract Forms

Notification of Intention to Award ............................................................................... 309

Beneficial Ownership Disclosure Form ........................................................................ 313

Letter of Acceptance ..................................................................................................... 315

1.  Contract Agreement ................................................................................................ 316

Appendix 1.  Supplier’s Representative ..................................................................... 320 
Appendix 2. Adjudicator ........................................................................................... 321 
Appendix 3.  List of Approved Subcontractors ........................................................... 322 
Appendix 4.  Categories of Software ......................................................................... 323 
Appendix 5.  Custom Materials ................................................................................. 324 
Appendix 6.  Revised Price Schedules ....................................................................... 325 
Appendix 7.  Minutes of Contract Finalization Discussions and Agreed-to Contract

Amendments .................................................................................................... 326

2.  Performance and Advance Payment Security Forms .............................................. 327

2.1 ... Performance Security Form (Bank Guarantee)................................................... 328 
2.2 ... Advance Payment Security Bank Guarantee ...................................................... 330

3.  Installation and Acceptance Certificates ................................................................. 332

3. ..... Installation and Acceptance Certificates ............................................................ 332 
3.1 ... Installation Certificate ...................................................................................... 333 
3.2 ... Operational Acceptance Certificate ................................................................... 334

4.  Change Order Procedures and Forms ..................................................................... 335

4.1 ... Request for Change Proposal Form ................................................................... 336 
4.2 ... Change Estimate Proposal Form ....................................................................... 338 
4.3 ... Estimate Acceptance Form ............................................................................... 339 
4.4 ... Change Proposal Form ..................................................................................... 340 
4.5 ... Change Order Form .......................................................................................... 342 
4.6 ... Application for Change Proposal Form ............................................................. 344

Section X – Contract Forms    
309

Official Use Only

## NOTIFICATION OF INTENTION TO AWARD

[This Notification of Intention to Award shall be sent to each Proposer that submitted a 
Proposal, unless the Proposer has previously received notice of exclusion from the process 
Proposer.]

[Send this Notification to the Proposer’s Authorized Representative named in the Proposer 
Information Form]

For the attention of Proposer’s Authorized Representative

Name: [insert Authorized Representative’s name] 
Address: [insert Authorized Representative’s Address] 
Telephone/Fax numbers: [insert Authorized Representative’s telephone/fax numbers] 
Email Address: [insert Authorized Representative’s email address]

[IMPORTANT: insert the date that this Notification is transmitted to all participating Proposers. 
The Notification must be sent to all Proposers simultaneously. This means on the same date and 
as close to the same time as possible.]

DATE OF TRANSMISSION: This Notification is sent by: [specify email / fax] on [specify date] 
(local time)

## Notification of Intention to Award

Purchaser: [insert the name of the Purchaser]

Project: [insert name of project]

Contract title: [insert the name of the contract]

Country: [insert country where RFP is issued]

Loan No. /Credit No. / Grant No.: [insert reference number for loan/credit/grant]

RFP  No: [insert RFP  reference number  from Procurement Plan]

This Notification of Intention to Award (Notification) notifies you of our decision to award the 
above contract. The transmission of this Notification begins the Standstill Period. During the 
Standstill Period you may:

a) request a debriefing in relation to the evaluation of your Proposal, and/or

b) submit a Procurement-related Complaint in relation to the decision to award the

contract.

Section X – Contract Forms    
310

Official Use Only

1. The successful Proposer

Name: 
[insert name of successful Proposer]

Address: 
[insert address of the successful Proposer]

Contract price: 
[insert contract price of the successful Proposer]

Total combined 
score: 
[insert the total combined score of the successful Proposer]

2. Other Proposers [INSTRUCTIONS: insert names of all Proposers that submitted a

Proposal, Proposal  prices as read out and evaluated, technical scores and  combined 
scores.]

Name of 
Proposer

Technical Score

(If applicable)

Proposal

price

Evaluated 
Proposal Cost

Combined

Score

[insert name] 
[insert Technical

score]

[insert 
Proposal

price]

[insert 
evaluated cost]

[insert 
combined

score]

[insert name] 
[insert Technical

score]

[insert 
Proposal

price]

[insert 
evaluated cost]

[insert 
combined

score]

[insert name] 
[insert Technical

score]

[insert 
Proposal

price]

[insert 
evaluated cost]

[insert 
combined

score]

3. Reason/s why your Proposal was unsuccessful [Delete if the combined score already

reveals the reason]

[INSTRUCTIONS; State the reason/s why this Proposer’s Proposal was unsuccessful.

Do NOT include: (a) a point by point comparison with another Proposer’s Proposal or 
(b) information that is marked confidential by the Proposer in its Proposal.]

4. How to request a debriefing

DEADLINE: The deadline to request a debriefing expires at midnight on [insert date] 
(local time).

You may request a debriefing in relation to the results of the evaluation of your Proposal. 
If you decide to request a debriefing your written request must be made within three (3) 
Business Days of receipt of this Notification of Intention to Award.

Provide the contract name, reference number, name of the Proposer, contact details; and 
address the request for debriefing as follows:

Section X – Contract Forms    
311

Official Use Only

Attention: [insert full name of person, if applicable]

Title/position: [insert title/position]

Agency: [insert name of Purchaser]

Email address: [insert email address]

Fax number: [insert fax number or state “not applicable”]

If your request for a debriefing is received within the 3 Business Days deadline, we will

provide the debriefing within five (5) Business Days of receipt of your request. If we are 
unable to provide the debriefing within this period, the Standstill Period shall be extended 
by five (5) Business Days after the date that the debriefing is provided. If this happens, 
we will notify you and confirm the date that the extended Standstill Period will end.

The debriefing may be in writing, by phone, video conference call or in person. We shall

promptly advise you in writing how the debriefing will take place and confirm the date 
and time.

If the deadline to request a debriefing has expired, you may still request a debriefing. In

this case, we will provide the debriefing as soon as practicable, and normally no later 
than fifteen (15) Business Days from the date of publication of the Contract Award 
Notice.

5. How to make a complaint

DEADLINE: The deadline for submitting a Procurement-related Complaint challenging 
the decision to award the contract expires on midnight, [insert date] (local time).

Provide the contract name, reference number, name of the Proposer, contact details; and 
address the Procurement-related Complaint as follows:

Attention: [insert full name of person, if applicable]

Title/position: [insert title/position]

Agency: [insert name of Purchaser]

Email address: [insert email address]

Fax number: [insert fax number or state “not applicable”]

At this point in the procurement process, you may submit a Procurement-related 
Complaint challenging the decision to award the contract. You do not need to have 
requested, or received, a debriefing before making this complaint. Your complaint must 
be submitted within the Standstill Period and received by us before the Standstill Period 
ends.

For more information  see the “Procurement Regulations for IPF Borrowers (Procurement 
Regulations) (Annex III).” You should read these provisions before preparing and 
submitting your complaint. In addition, the World Bank’s Guidance “How to make a 
Procurement-related Complaint” provides a useful explanation of the process, as well as 
a sample letter of complaint.

Section X – Contract Forms    
312

Official Use Only

In summary, there are four essential requirements:

1. 
You must be an ‘interested party’. In this case, that means a Proposer who 
submitted a Proposal in this procurement, and is the recipient of a Notification of 
Intention to Award.

2. The complaint can only challenge the decision to award the contract.

3. You must submit the complaint within the deadline stated above.

4. You must include, in your complaint, all of the information required by the

Procurement Regulations (as described in Annex III).

6. Standstill Period

DEADLINE: The Standstill Period is due to end at midnight on [insert date] (local time).

The Standstill Period lasts ten (10) Business Days after the date of transmission of this 
Notification of Intention to Award.

The Standstill Period may be extended. This may happen where we are unable to provide 
a debriefing within the five (5) Business Day deadline. If this happens we will notify you 
of the extension.

If you have any questions regarding this Notification please do not hesitate to contact us.

On behalf of the Purchaser:

Signature: ______________________________________________

Title/position: [insert title/position]

Agency: [insert name of Purchaser]

Email address: [insert email address]

Telephone number: [insert telephone number]

Section X – Contract Forms    
313

Official Use Only

## BENEFICIAL OWNERSHIP DISCLOSURE FORM

## RFP No.: [insert number of RFP process] 
Request for Proposals No.: [insert identification] 
To: [insert complete name of Purchaser] 
In response to your request in the Letter of Acceptance dated [insert date of letter of Acceptance] 
to furnish additional information on beneficial ownership: [select one option as applicable and 
delete the options that are not applicable]  
(i) we hereby provide the following beneficial ownership information.   
Details of beneficial ownership

Identity of 
Beneficial Owner

Directly or indirectly 
holding 25% or more

of the shares

(Yes / No)

Directly or 
indirectly holding

25 % or more of 
the Voting Rights

(Yes / No)

Directly or 
indirectly having 
the right to appoint

a majority of the

board of the 
directors or an

equivalent 
governing body of

the Proposer

INSTRUCTIONS TO PROPOSERS: DELETE THIS BOX ONCE YOU HAVE COMPLETED 
THE FORM 
This Beneficial Ownership Disclosure Form (“Form”) is to be completed by the successful 
Proposer.  In case of joint venture, the Proposer must submit a separate Form for each 
member.  The beneficial ownership information to be submitted in this Form shall be current 
as of the date of its submission.  
For the purposes of this Form, a Beneficial Owner of a Proposer is any natural person who 
ultimately owns or controls the Proposer by meeting one or more of the following 
conditions:

• directly or indirectly holding 25% or more of the shares 
• directly or indirectly holding 25% or more of the voting rights 
• directly or indirectly having the right to appoint a majority of the board of 
directors or equivalent governing body of the Proposer

Section X – Contract Forms    
314

Official Use Only

(Yes / No)

[include full name 
(last, middle, first), 
nationality, country 
of residence]

## 

OR 
(ii) We declare that there is no Beneficial Owner meeting one or more of the following conditions:

• directly or indirectly holding 25% or more of the shares 
• directly or indirectly holding 25% or more of the voting rights 
• directly or indirectly having the right to appoint a majority of the board of directors or 
equivalent governing body of the Proposer 
OR  
(iii) We declare that we are unable to identify any Beneficial Owner meeting one or more of the 
following conditions. [If this option is selected, the Proposer shall provide explanation on why it 
is unable to identify any Beneficial Owner]

• directly or indirectly holding 25% or more of the shares 
• directly or indirectly holding 25% or more of the voting rights 
• directly or indirectly having the right to appoint a majority of the board of directors or 
equivalent governing body of the Proposer]” 
Name of the Proposer: *[insert complete name of the Proposer] 
Name of the person duly authorized to sign the Proposal on behalf of the Proposer: **[insert 
complete name of person duly authorized to sign the Proposal] 
Title of the person signing the Proposal: [insert complete title of the person signing the Proposal] 
Signature of the person named above:  
Date signed [insert ordinal number] day of [insert month], [insert year] 
* In the case of the Proposal submitted by a Joint Venture specify the name of the Joint Venture as Proposer. In the 
event that the Proposer is a joint venture, each reference to “Proposer” in the Beneficial Ownership Disclosure Form 
(including this Introduction thereto) shall be read to refer to the joint venture member.  
** Person signing the Proposal  shall have the power of attorney given by the Proposer. The power of attorney shall be 
attached with the Proposal Schedules.

Section X – Contract Forms    
315

Official Use Only

## LETTER OF ACCEPTANCE

Purchaser: [insert the name of the Purchaser]

Project: [insert name of project]

Contract title: [insert the name of the contract]

Country: [insert country where RFP is issued]

Loan No. /Credit No. / Grant No.: [insert reference number for loan/credit/grant]

RFP  No: [insert RFP  reference number  from Procurement Plan]

Date:  [insert Date]

To:  [insert Name of Proposer]

This is to notify you that your Proposal dated [insert Date] for execution of the [insert brief 
description of the Information System] for the Contract Price in the aggregate of [insert amount 
in figures] ([insert amount in words]), as corrected and modified in accordance with the 
Instructions to Proposers is hereby accepted by our Agency.

You are requested to furnish (i) the Performance Security within 28 days in accordance with the 
Conditions of Contract, using for that purpose one of the Performance Security Forms and (ii) 
the additional information on beneficial ownership in accordance with ITP 47.1 within eight (8) 
Business days using the Beneficial Ownership Disclosure Form, included in Section X, - 
Contract Forms, of the request for proposals document.

Authorized Signature:

Name and Title of Signatory:  [insert Name and Title]

Name of Agency:  [insert Purchaser Name]

Attachment:  Contract Agreement

Section X – Contract Forms    
316

Official Use Only

## 1.  CONTRACT AGREEMENT

THIS CONTRACT AGREEMENT is made

the [ insert:  ordinal number ] day of  [ insert:  month ], [ insert:  year ].

BETWEEN

(1) 
[ insert:  Name of Purchaser ], a [ insert:  description of type of legal entity, for 
example, an agency of the Ministry of . . . ] of the Government of [ insert:  country 
of Purchaser ], or corporation incorporated under the laws of [ insert:  country of 
Purchaser ] and having its principal place of business at [ insert:  address of 
Purchaser ] (hereinafter called “the Purchaser”), and

(2) 
[ insert:  name of Supplier], a corporation incorporated under the laws of [ insert:  
country of Supplier] and having its principal place of business at [ insert:  address 
of Supplier ] (hereinafter called “the Supplier”).

WHEREAS the Purchaser desires to engage the Supplier to supply, install, achieve Operational 
Acceptance of, and support the following Information System [ insert:  brief description of the 
Information System ] (“the System”), and the Supplier has agreed to such engagement upon and 
subject to the terms and conditions appearing below in this Contract Agreement.

NOW IT IS HEREBY AGREED as follows:

Article 1.  
Contract 
Documents

1.1 Contract Documents (Reference GCC Clause 1.1 (a) (ii))

The following documents shall constitute the Contract between 
the Purchaser and the Supplier, and each shall be read and 
construed as an integral part of the Contract:

(a) 
This Contract Agreement and the Appendices attached to 
the Contract Agreement

(b) 
Special Conditions of Contract

(c) 
General Conditions of Contract

(d)  Technical Requirements (including Implementation

Schedule)

(e) 
The Supplier’s proposal and original Price Schedules

(f) 
Code of Conduct for Supplier’s Personnel

Section X – Contract Forms    
317

Official Use Only

(g) [ Add here:  any other documents ]

1.2 Order of Precedence (Reference GCC Clause 2)

In the event of any ambiguity or conflict between the Contract 
Documents listed above, the order of precedence shall be the order 
in which the Contract Documents are listed in Article 1.1 
(Contract Documents) above, provided that Appendix 7 shall 
prevail over all provisions of the Contract Agreement and the 
other Appendices attached to the Contract Agreement and all the 
other Contract Documents listed in Article 1.1 above.

1.3 Definitions (Reference GCC Clause 1)

Capitalized words and phrases used in this Contract Agreement 
shall have the same meanings as are ascribed to them in the 
General Conditions of Contract.

Article 2.   
Contract Price and 
Terms of Payment

2.1 Contract Price (Reference GCC Clause 1.1(a)(viii) and GCC

Clause 11)

The Purchaser hereby agrees to pay to the Supplier the Contract 
Price in consideration of the performance by the Supplier of its 
obligations under the Contract.  The Contract Price shall be the 
aggregate of:  [ insert:  amount of foreign currency A in words ], 
[insert:  amount in figures ], plus [ insert:  amount of foreign 
currency B in words ], [insert:  amount in figures ], plus [ insert: 
amount of foreign currency C in words ], [insert:  amount in 
figures ],  [ insert:  amount of local currency in words ], [ insert: 
amount in figures ], as specified in the Grand Summary Price 
Schedule.

The Contract Price shall be understood to reflect the terms and 
conditions used in the specification of prices in the detailed price 
schedules, including the terms and conditions of the associated 
Incoterms, and the taxes, duties and related levies if and as 
identified.

Article 3.   
Effective Date for 
Determining Time 
for Operational 
Acceptance

3.1 Effective Date (Reference GCC Clause 1.1 (e) (ix))

The time allowed for supply, installation, and achieving 
Operational Acceptance of the System shall be determined from 
the date when all of the following conditions have been fulfilled:

(a) 
This Contract Agreement has been duly executed for and on 
behalf of the Purchaser and the Supplier;

(b) 
The Supplier has submitted to the Purchaser the 
performance security and the advance payment security, in 
accordance with GCC Clause 13.2 and GCC Clause 13.3;

(c) 
The Purchaser has paid the Supplier the advance payment, 
in accordance with GCC Clause 12;

Section X – Contract Forms    
318

Official Use Only

Each party shall use its best efforts to fulfill the above conditions 
for which it is responsible as soon as practicable.

3.2 If the conditions listed under 3.1 are not fulfilled within two (2)

months from the date of this Contract Agreement because of 
reasons not attributable to the Supplier, the parties shall discuss 
and agree on an equitable adjustment to the Contract Price and the 
Time for Achieving Operational Acceptance and/or other relevant 
conditions of the Contract.

Article 4.   
Appendixes

4.1 The Appendixes listed below shall be deemed to form an integral

part of this Contract Agreement.

4.2 Reference in the Contract to any Appendix shall mean the

Appendixes listed below and attached to this Contract Agreement, 
and the Contract shall be read and construed accordingly.

APPENDIXES

Appendix 1. 
Supplier’s Representative 
Appendix 2. 
Adjudicator [if there is no Adjudicator, state “not applicable”] 
Appendix 3. 
List of Approved Subcontractors 
Appendix 4. 
Categories of Software 
Appendix 5. 
Custom Materials 
Appendix 6. 
Revised Price Schedules (if any) 
Appendix 7. 
Minutes of Contract Finalization Discussions and Agreed-to Contract 
Amendments

IN WITNESS WHEREOF the Purchaser and the Supplier have caused this Agreement to be duly 
executed by their duly authorized representatives the day and year first above written.

For and on behalf of the Purchaser

Signed:

in the capacity of [ insert:  title or other appropriate designation ]

in the presence of

For and on behalf of the Supplier

Section X – Contract Forms    
319

Official Use Only

Signed:

in the capacity of [ insert:  title or other appropriate designation ]

in the presence of

CONTRACT AGREEMENT

dated the [ insert:  number ] day of [ insert:  month ], [ insert:  year ]

BETWEEN

[ insert:  name of Purchaser ], “the Purchaser”

and

[ insert:  name of Supplier ], “the Supplier”

Section X – Contract Forms    
320

Official Use Only

## Appendix 1.  Supplier’s Representative

In accordance with GCC Clause 1.1 (b) (iv), the Supplier’s Representative is:

Name:  [ insert:  name and provide title and address further below, or state “to be

nominated within fourteen (14) days of the Effective Date” ]

Title:  
[ if appropriate, insert:  title ]

In accordance with GCC Clause 4.3, the Supplier's addresses for notices under the Contract are:

Address of the Supplier's Representative:  [ as appropriate, insert: personal delivery,

postal, cable,  facsimile, electronic mail, and/or EDI addresses. ]

Fallback address of the Supplier:  [ as appropriate, insert: personal delivery, postal, cable,  
facsimile, electronic mail, and/or EDI addresses. ]

Section X – Contract Forms    
321

Official Use Only

## Appendix 2. Adjudicator

In accordance with GCC Clause 1.1 (b) (vi), the agreed-upon Adjudicator is:

Name:  [ insert:  name ]

Title:  [ insert:  title ]

Address:  [ insert:  postal address ]

Telephone:  [ insert:  telephone ]

In accordance with GCC Clause 43.1.3, the agreed-upon fees and reimbursable expenses are:

Hourly Fees: [ insert:  hourly fees ]

Reimbursable Expenses: [ list:  reimbursables ]

Pursuant to GCC Clause 43.1.4, if at the time of Contract signing, agreement has not been reached 
between the Purchaser and the Supplier, an Adjudicator will be appointed by the Appointing 
Authority named in the SCC.

Section X – Contract Forms    
322

Official Use Only

## Appendix 3.  List of Approved Subcontractors

The Purchaser has approved use of the following Subcontractors nominated by the Supplier for 
carrying out the item or component of the System indicated.  Where more than one Subcontractor 
is listed, the Supplier is free to choose between them, but it must notify the Purchaser of its choice 
sufficiently in advance of the time when the subcontracted work needs to commence to give the 
Purchaser reasonable time for review.  In accordance with GCC Clause 20.1, the Supplier is free 
to submit proposals for Subcontractors for additional items from time to time.  No subcontracts 
shall be placed with any such Subcontractors for additional items until the Subcontractors have 
been approved in writing by the Purchaser and their names have been added to this list of Approved 
Subcontractors, subject to GCC Clause 20.3.

[  specify:  item, approved Subcontractors, and their place of registration that the Supplier 
proposed in the corresponding attachment to its proposal  and that the Purchaser approves that 
the Supplier engage during the performance of the Contract.  Add additional pages as 
necessary. ]

Item 
Approved Subcontractors 
Place of Registration

Section X – Contract Forms    
323

Official Use Only

## Appendix 4.  Categories of Software

The following table assigns each item of Software supplied and installed under the Contract to one 
of the three categories: (i) System Software, (ii) General-Purpose Software, or (iii) Application 
Software; and to one of the two categories: (i) Standard Software or (ii) Custom Software and to 
one of the two categories: (i) Proprietary or (ii) Open Source.

(select one per title) 
(select one per title) 
(select one per title)

Title 
System 
General-

Purpose

Application Standard 
Custom 
Proprietary 
Open 
Source

[insert Title]

[insert Title]

[insert Title]

[insert Title]

[insert Title]

[insert Title]

Section X – Contract Forms    
324

Official Use Only

## Appendix 5.  Custom Materials

The follow table specifies the Custom Materials the Supplier will provide under the Contract.

Custom Materials

[insert Title and description]

[insert Title and description]

[insert Title and description]

[insert Title and description]

[insert Title and description]

Section X – Contract Forms    
325

Official Use Only

## Appendix 6.  Revised Price Schedules

The attached Revised Price Schedules (if any) shall form part of this Contract Agreement and, 
where differences exist, shall supersede the Price Schedules contained in the Supplier’s Proposal.  
These Revised Price Schedules reflect any corrections or adjustments to the Supplier’s proposal 
price, pursuant to the ITP Clauses 30.3 and 38.2.

Section X – Contract Forms    
326

Official Use Only

## Appendix 7.  Minutes of Contract Finalization Discussions and

## Agreed-to Contract Amendments

The attached Contract amendments (if any) shall form part of this Contract Agreement and, where 
differences exist, shall supersede the relevant clauses in the GCC, SCC, Technical Requirements, 
or other parts of this Contract as defined in GCC Clause 1.1 (a) (ii).

Section X – Contract Forms    
327

Official Use Only

## 2.  PERFORMANCE AND ADVANCE PAYMENT SECURITY FORMS

Section X – Contract Forms    
328

Official Use Only

## 2.1 Performance Security Form (Bank Guarantee)

### (Bank Guarantee)

[The bank, as requested by the successful Proposer, shall fill in this form in accordance with the 
instructions indicated]   
[Guarantor letterhead or SWIFT identifier code]

[insert: Bank’s Name, and Address of Issuing Branch or Office]

Beneficiary:  [insert: Name and Address of Purchaser]

Date:  [insert: date]

PERFORMANCE GUARANTEE No.:  [insert: Performance Guarantee Number]

Guarantor:  [Insert name and address of place of issue, unless indicated in the letterhead]

We have been informed that on [insert: date of award] you awarded Contract No. [insert: 
Contract number] for [insert: title and/or brief description of the Contract] (hereinafter called 
"the Contract") to [insert: complete name of Supplier which in the case of a joint venture shall 
be in the name of the joint venture] (hereinafter called "the Applicant").  Furthermore, we 
understand that, according to the conditions of the Contract, a performance guarantee is required.

At the request of the Applicant, we  as Guarantor hereby irrevocably undertake to pay you any 
sum(s) not exceeding [insert: amount(s)1 in figures and words] such sum being payable in the 
types and proportions of currencies which the Contract Price is payable upon receipt by us of the 
Beneficiary’s statement, whether in the demand itself or in a separate signed document 
accompanying or identifying the demand, stating that the Applicant is in breach of its obligation(s) 
under the contract without the Beneficiary needing to prove or to show grounds or reasons for their 
demand or the sum specified therein.

On the date of your issuing, to the Supplier, the Operational Acceptance Certificate for the System, 
the value of this guarantee will be reduced to any sum(s) not exceeding [insert: amount(s)1 in 
figures and words].  This remaining guarantee shall expire no later than [insert: number and 
select: of months/of years (of the Warranty Period that needs to be covered by the remaining

1  
The bank shall insert the amount(s) specified and denominated in the SCC for GCC Clauses 13.3.1 and 13.3.4 
respectively, either in the currency(ies) of the Contract or a freely convertible currency acceptable to the 
Purchaser.

Section X – Contract Forms    
329

Official Use Only

guarantee)] from the date of the Operational Acceptance Certificate for the System,1 and any 
demand for payment under it must be received by us at this office on or before that date.

This guarantee is subject to the Uniform Rules for Demand Guarantees, (URDG) 2010 Revision, 
ICC Publication No. 758, except that the supporting statement under 15 (a) is hereby excluded.

_______________________ 
[Signature(s)]

[Note:  All italicized text (including footnotes) is for use in preparing this form and shall be

deleted from the final product.]

1  
In this sample form, the formulation of this paragraph reflects the usual SCC provisions for GCC Clause 13.3.  
However, if the SCC for GCC Clauses 13.3.1 and 13.3.4 varies from the usual provisions, the paragraph, and 
possibly the previous paragraph, need to be adjusted to precisely reflect the provisions specified in the SCC.

Section X – Contract Forms    
330

Official Use Only

## 2.2 Advance Payment Security

## Bank Guarantee

[Guarantor letterhead or SWIFT identifier code]

Beneficiary:  [insert: Name and Address of Purchaser]

Date:  [insert date of issue]

ADVANCE PAYMENT GUARANTEE No.:  [insert: Advance Payment Guarantee Number]

Guarantor:  [Insert name and address of place of issue, unless indicated in the letterhead]

We have been informed that on [insert: date of award] you awarded Contract No. [insert: 
Contract number] for [insert: title and/or brief description of the Contract] (hereinafter called 
"the Contract") to [insert: complete name of Supplier, which in the case of a joint venture shall 
be the name of the joint venture] (hereinafter called "the Applicant").

Furthermore, we understand that, according to the conditions of the Contract, an advance payment 
in the sum of [insert: amount in numbers and words, for each currency of the advance payment] 
is to be made to the Supplier against an advance payment guarantee.

At the request of the Applicant, we as Guarantor, hereby irrevocably undertake to pay the 
Beneficiary any sum or sums not exceeding in total an amount of [insert amount in figures]  
([insert amount in words])1 upon receipt by us of the Beneficiary’s complying demand supported 
by the Beneficiary’s statement, whether in the demand itself or in a separate signed document 
accompanying or identifying the demand, stating either that the Applicant:

(a) 
has used the advance payment for purposes other than toward delivery of Goods; or

(b) 
has failed to repay the advance payment in accordance with the Contract conditions, 
specifying the amount which the Applicant has failed to repay.

A demand under this guarantee may be presented as from the presentation to the Guarantor of a 
certificate from the Beneficiary’s bank stating that the advance payment referred to above has been

1 
The Guarantor shall insert an amount representing the amount of the advance payment and denominated either 
in the currency(ies) of the advance payment as specified in the Contract, or in a freely convertible currency 
acceptable to the Purchaser.

Section X – Contract Forms    
331

Official Use Only

credited to the Applicant on its account number [insert number] at  [insert name and address of 
Applicant’s bank].

The maximum amount of this guarantee shall be progressively reduced by the amount of the 
advance payment repaid by the Applicant as specified in copies of interim statements or payment 
certificates which shall be presented to us. This guarantee shall expire, at the latest, upon our 
receipt of a copy of the interim payment certificate indicating that ninety (90) percent of the 
Accepted Contract Amount, has been certified for payment, or on the [insert day] day of [insert 
month], [insert year], whichever is earlier.  Consequently, any demand for payment under this 
guarantee must be received by us at this office on or before that date.

This guarantee is subject to the Uniform Rules for Demand Guarantees (URDG) 2010 Revision, 
ICC Publication No.758, except that the supporting statement under Article 15(a) is hereby 
excluded.

____________________  
[signature(s)]  
[Note:  All italicized text (including footnotes) is for use in preparing this form and shall be

deleted from the final product.]

Section X – Contract Forms    
332

Official Use Only

## 3.  INSTALLATION AND ACCEPTANCE CERTIFICATES

## 3. Installation and Acceptance Certificates

Section X – Contract Forms    
333

Official Use Only

## 3.1 Installation Certificate

Date: [ insert:  date ]

Loan/Credit Number: [ insert:  loan or credit number from RFP ]

RFP: [ insert:  title and number of RFP ]

Contract: [ insert:  name and number of Contract ]

To:  [ insert:  name and address of Supplier ]

Dear Sir or Madam:

Pursuant to GCC Clause 26 (Installation of the System) of the Contract entered into between 
yourselves and the [ insert:  name of Purchaser ] (hereinafter the “Purchaser”) dated [ insert:  
date of  Contract ], relating to the [ insert:  brief description of the Information System ], we 
hereby notify you that the System (or a Subsystem or major component thereof) was deemed to 
have been correctly installed on the date specified below.

1. 
Description of the System (or relevant Subsystem or major component: [ insert:  description ]

2. 
Date of Installation:  [ insert:  date ]

Notwithstanding the above, you are required to complete the outstanding items listed in the 
attachment to this certificate as soon as practicable.  This letter shall not relieve you of your 
obligation to achieve Operational Acceptance of the System in accordance with the Contract 
nor of your obligations during the Warranty Period.

For and on behalf of the Purchaser

Signed:

Date:

in the capacity of:  [ state:  “Project Manager”  or specify a higher level authority in the 
Purchaser’s organization ]

Section X – Contract Forms    
334

Official Use Only

## 3.2 Operational Acceptance Certificate

Date: [ insert:  date ]

Loan/Credit Number: [ insert:  loan or credit number from RFP ]

RFP: [ insert:  title and number of RFP ]

Contract: [ insert:  name of System or Subsystem and number of

Contract ]

To:  [ insert:  name and address of Supplier ]

Dear Sir or Madam:

Pursuant to GCC Clause 27 (Commissioning and Operational Acceptance) of the Contract entered 
into between yourselves and the [ insert:  name of Purchaser ] (hereinafter the “Purchaser”) dated 
[ insert:  date of Contract ], relating to the [ insert:  brief description of the Information System ], 
we hereby notify you the System (or the Subsystem or major component identified below) 
successfully completed the Operational Acceptance Tests specified in the Contract.  In accordance 
with the terms of the Contract, the Purchaser hereby takes over the System (or the Subsystem or 
major component identified below), together with the responsibility for care and custody and the 
risk of loss thereof on the date mentioned below.

1. 
Description of the System (or Subsystem or major component):  [ insert:  description ]

2. 
Date of Operational Acceptance:  [ insert:  date ]

This letter shall not relieve you of your remaining performance obligations under the Contract nor 
of your obligations during the Warranty Period.

For and on behalf of the Purchaser

Signed:

Date:  [ insert: date ]

in the capacity of:  [ state:  “Project Manager” or specify a higher level authority in the 
Purchaser’s organization ]

Section X – Contract Forms    
335

Official Use Only

## 4.  CHANGE ORDER PROCEDURES AND FORMS

Date: [ insert:  date ]

Loan/Credit Number: [ insert:  loan or credit number from RFP ]

RFP: [ insert:  title and number of RFP ]

Contract: [ insert:  name or System or Subsystem and number of

Contract ]

General

This section provides samples of procedures and forms for carrying out changes to the 
System during the performance of the Contract in accordance with GCC Clause 39 (Changes 
to the System) of the Contract.

Change Order Log

The Supplier shall keep an up-to-date Change Order Log to show the current status of 
Requests for Change and Change Orders authorized or pending.  Changes shall be entered 
regularly in the Change Order Log to ensure that the log is kept up-to-date.  The Supplier 
shall attach a copy of the current Change Order Log in the monthly progress report to be 
submitted to the Purchaser.

References to Changes

(1) 
Request for Change Proposals (including Application for Change Proposals) shall be 
serially numbered CR-nnn. 
(2) 
Change Estimate Proposals shall be numbered CN-nnn. 
(3) 
Estimate Acceptances shall be numbered CA-nnn. 
(4) 
Change Proposals shall be numbered CP-nnn. 
(5) 
Change Orders shall be numbered CO-nnn.

On all forms, the numbering shall be determined by the original CR-nnn.

Annexes

4.1 
Request for Change Proposal Form 
4.2 
Change Estimate Proposal Form 
4.3 
Estimate Acceptance Form 
4.4 
Change Proposal Form 
4.5 
Change Order Form 
4.6 
Application for Change Proposal Form

Section X – Contract Forms    
336

Official Use Only

## 4.1 Request for Change Proposal Form

(Purchaser’s Letterhead)

Date: [ insert:  date ]

Loan/Credit Number: [ insert:  loan or credit number from RFP ]

RFP: [ insert:  title and number of RFP ]

Contract: [ insert:  name of System or Subsystem or number of

Contract ]

To:  [ insert:  name of Supplier and address ]

Attention:  [ insert:  name and title ]

Dear Sir or Madam:

With reference to the above-referenced Contract, you are requested to prepare and submit a Change 
Proposal for the Change noted below in accordance with the following instructions within [ insert:  
number ] days of the date of this letter.

1. 
Title of Change:  [ insert:  title ]

2. 
Request for Change No./Rev.:  [ insert:  number ]

3. 
Originator of Change:  [ select Purchaser / Supplier (by Application for Change Proposal), 
and add: name of originator ]

4. 
Brief Description of Change:  [ insert:  description ]

5. 
System (or Subsystem or major component affected by requested Change):  [ insert:  
description ]

6. 
Technical documents and/or drawings for the request of Change:

Document or Drawing No. 
Description

7. 
Detailed conditions or special requirements of the requested Change:  [ insert:  description ]

8. 
Procedures to be followed:

(a) 
Your Change Proposal will have to show what effect the requested Change will have 
on the Contract Price.

(b) 
Your Change Proposal shall explain the time it will take to complete the requested 
Change and the impact, if any, it will have on the date when Operational Acceptance 
of the entire System agreed in the Contract.

Section X – Contract Forms    
337

Official Use Only

(c) 
If you believe implementation of the requested Change will have a negative impact on 
the quality, operability, or integrity of the System, please provide a detailed 
explanation, including other approaches that might achieve the same impact as the 
requested Change.

(d) 
You should also indicate what impact the Change will have on the number and mix of 
staff needed by the Supplier to perform the Contract.

(e) 
You shall not proceed with the execution of work related to the requested Change until 
we have accepted and confirmed the impact it will have on the Contract Price and the 
Implementation Schedule in writing.

9. 
As next step, please respond using the Change Estimate Proposal form, indicating how much 
it will cost you to prepare a concrete Change Proposal that will describe the proposed 
approach for implementing the Change, all its elements, and will also address the points in 
paragraph 8 above pursuant to GCC Clause 39.2.1.  Your Change Estimate Proposal should 
contain a first approximation of the proposed approach, and implications for schedule and 
cost, of the Change.

For and on behalf of the Purchaser

Signed:

Date:

in the capacity of:  [ state:  “Project Manager” or specify a higher level authority in the 
Purchaser’s organization  ]

Section X – Contract Forms    
338

Official Use Only

## 4.2 Change Estimate Proposal Form

(Supplier’s Letterhead)

Date: [ insert:  date ]

Loan/Credit Number: [ insert:  loan or credit number from RFP ]

RFP: [ insert:  title and number of RFP ]

Contract: [ insert:  name of System or Subsystem and number of

Contract ]

To:  [ insert:  name of Purchaser and address ]

Attention:  [ insert:  name and title ]

Dear Sir or Madam:

With reference to your Request for Change Proposal, we are pleased to notify you of the 
approximate cost of preparing the below-referenced Change in accordance with GCC Clause 
39.2.1 of the Contract.  We acknowledge that your agreement to the cost of preparing the Change 
Proposal, in accordance with GCC Clause 39.2.2, is required before we proceed to prepare the 
actual Change Proposal including a detailed estimate of the cost of implementing the Change itself.

1. 
Title of Change:  [ insert:  title ]

2. 
Request for Change No./Rev.:  [ insert:  number ]

3. 
Brief Description of Change (including proposed implementation approach):  [ insert:  
description ]

4. 
Schedule Impact of Change (initial estimate):  [ insert:  description ]

5. 
Initial Cost Estimate for Implementing the Change:  [insert:  initial cost estimate]

6. 
Cost for Preparation of Change Proposal:  [ insert:  cost in the currencies of the Contract ], 
as detailed below in the breakdown of prices, rates, and quantities.

For and on behalf of the Supplier

Signed:

Date:

in the capacity of:  [ state:  “Supplier’s Representative” or specify a other higher level authority 
in the Supplier’s organization ]

Section X – Contract Forms    
339

Official Use Only

## 4.3 Estimate Acceptance Form

(Purchaser’s Letterhead)

Date: [ insert:  date ]

Loan/Credit Number: [ insert:  loan or credit number from RFP ]

RFP: [ insert:  title and number of RFP ]

Contract: [ insert:  name of System or Subsystem and number of

Contract ]

To:  [ insert:  name of Supplier and address ]

Attention:  [ insert:  name and title ]

Dear Sir or Madam:

We hereby accept your Change Estimate and agree that you should proceed with the preparation 
of a formal Change Proposal.

1. 
Title of Change:  [ insert: title ]

2. 
Request for Change No./Rev.:  [ insert:  request number / revision ]

3. 
Change Estimate Proposal No./Rev.:  [ insert:  proposal number / revision ]

4. 
Estimate Acceptance No./Rev.:  [ insert:  estimate number / revision ]

5. 
Brief Description of Change:  [ insert:  description ]

6. 
Other Terms and Conditions:  [ insert:  other terms and conditions ]

In the event that we decide not to order the Change referenced above, you shall be entitled 
to compensation for the cost of preparing the Change Proposal up to the amount estimated 
for this purpose in the Change Estimate Proposal, in accordance with GCC Clause 39 of the 
General Conditions of Contract.

For and on behalf of the Purchaser

Signed:

Date:

in the capacity of:  [ state:  “Project Manager” or specify a higher level authority in the 
Purchaser’s organization  ]

Section X – Contract Forms    
340

Official Use Only

## 4.4 Change Proposal Form

(Supplier’s Letterhead)

Date: [ insert:  date ]

Loan/Credit Number: [ insert:  loan or credit number from RFP ]

RFP: [ insert:  title and number of RFP ]

Contract: [ insert:  name of System or Subsystem and number of

Contract ]

To:  [ insert:  name of Purchaser and address ]

Attention: [ insert:  name and title ]

Dear Sir or Madam:

In response to your Request for Change Proposal No. [ insert: number ], we hereby submit our 
proposal as follows:

1. 
Title of Change:  [ insert: name ]

2. 
Change Proposal No./Rev.:  [ insert:  proposal number/revision ]

3. 
Originator of Change:  [ select: Purchaser / Supplier; and add: name]

4. 
Brief Description of Change:  [ insert:  description ]

5. 
Reasons for Change:  [ insert:  reason ]

6. 
The System Subsystem, major component, or equipment that will be affected by the 
requested Change:  [ insert:  description ]

7. 
Technical documents and/or drawings for the requested Change:

Document or Drawing No. 
Description

8. 
Estimate of the increase/decrease to the Contract Price resulting from the proposed Change:  
[ insert:  amount in currencies of Contract ], as detailed below in the breakdown of prices, 
rates, and quantities.

Total lump sum cost of the Change:

Cost to prepare this Change Proposal (i.e., the amount payable if the Change is not accepted, 
limited as provided by GCC Clause 39.2.6):

9. 
Additional Time for Achieving Operational Acceptance required due to the Change:  [ insert:  
amount in days / weeks ]

Section X – Contract Forms    
341

Official Use Only

10. Effect on the Functional Guarantees:  [ insert:  description ]

11. Effect on the other terms and conditions of the Contract: [ insert:  description ]

12. Validity of this Proposal:  for a period of  [ insert:  number ] days after receipt of this

Proposal by the Purchaser

13. Procedures to be followed:

(a) 
You are requested to notify us of your acceptance, comments, or rejection of this 
detailed Change Proposal within [ insert:  number ] days from your receipt of this 
Proposal.

(b) 
The amount of any increase and/or decrease shall be taken into account in the 
adjustment of the Contract Price.

For and on behalf of the Supplier

Signed:

Date:

in the capacity of:  [ state:  “Supplier’s Representative” or specify a other higher level authority 
in the Supplier’s organization ]

Section X – Contract Forms    
342

Official Use Only

## 4.5 Change Order Form

(Purchaser’s Letterhead)

Date: [ insert:  date ]

Loan/Credit Number: [ insert:  loan or credit number from RFP ]

RFP: [ insert:  title and number of RFP ]

Contract: [ insert:  name of System or Subsystem and number of

Contract ]

To:  [ insert:  name of Supplier and address ]

Attention: [ insert:  name and title ]

Dear Sir or Madam:

We hereby approve the Change Order for the work specified in Change Proposal No. [ insert:  
number ], and agree to adjust the Contract Price, Time for Completion, and/or other conditions of 
the Contract in accordance with GCC Clause 39 of the Contract.

1. 
Title of Change:  [ insert:  name ]

2. 
Request for Change No./Rev.:  [ insert:  request number / revision ]

3. 
Change Order No./Rev.:  [ insert:  order number / revision ]

4. 
Originator of Change:  [ select: Purchaser / Supplier; and add: name ]

5. 
Authorized Price for the Change:

Ref. No.:  [ insert:  number ] 
Date:  [ insert:  date ]

[ insert:  amount in foreign currency A ]  plus [ insert:  amount in foreign currency B ]  
plus [ insert:  amount in foreign currency C ]  plus [ insert:  amount in local currency ]

6. 
Adjustment of Time for Achieving Operational Acceptance: [ insert:  amount and 
description of adjustment ]

7. 
Other effects, if any: [ state: “none” or insert description ]

For and on behalf of the Purchaser

Signed:

Date:  [ insert date ]

in the capacity of:  [ state:  “Project Manager” or higher level authority in the Purchaser’s 
organization  ]

Section X – Contract Forms    
343

Official Use Only

For and on behalf of the Supplier

Signed:

Date:    [ insert date ]

in the capacity of:  [ state  “Supplier’s Representative” or specify a higher level authority in the 
Supplier’s organization ]

Section X – Contract Forms    
344

Official Use Only

## 4.6 Application for Change Proposal Form

(Supplier’s Letterhead)

Date: [ insert:  date ]

Loan/Credit Number: [ insert:  loan or credit number from RFP ]

RFP: [ insert:  title and number of RFP ]

Contract: [ insert:  name of System or Subsystem and number of

Contract ]

To:  [ insert:  name of Purchaser and address ]

Attention: [ insert: name and title]

Dear Sir or Madam:

We hereby propose that the below-mentioned work be treated as a Change to the System.

1. 
Title of Change:  [ insert:  name ]

2. 
Application for Change Proposal No./Rev.: [ insert:  number / revision] dated:  [ insert:  
date ]

3. 
Brief Description of Change: [ insert: description ]

4. 
Reasons for Change: [insert: description]

5. 
Order of Magnitude Estimation: [ insert:  amount in currencies of the Contract ]

6. 
Schedule Impact of Change: [ insert: description ]

7. 
Effect on Functional Guarantees, if any: [ insert: description]

8. 
Appendix: [ insert:  titles (if any); otherwise state “none”]

For and on behalf of the Supplier

Signed:

Date:

in the capacity of:  [ state:  “Supplier’s Representative” or specify a higher level authority in the 
Supplier’s organization ]

Section X – Contract Forms    
345

Official Use Only

## ANNEXES 
9. Post-Implementation Support and Service Level

## Agreements (SLAs) 
Following the go-live of each service or service cluster, the selected vendor will be required to

provide robust, well-documented, and SLA-bound support to ensure operational stability,

responsiveness to end-user issues, and continuous performance of the ZamPortal platform and its

components.

Post-implementation support is considered an integral part of the contract, and performance in

this phase will influence final project closure, satisfaction ratings from MDAs, and potential

extensions or future work.

9.1 Support Duration and Transition Timeline

The vendor shall provide post-implementation support under two distinct timeframes:

1. Hypercare Phase (Initial 3 months post-Go-Live)

o Immediate hands-on support for issues, configuration fixes, and user guidance

o Daily availability of core technical team members

o Direct coordination with MDA liaisons and SZI PMU

o Daily logs and weekly progress reports on post-go-live incidents

2. Warranty and Extended Support Phase (Months 4–12 post-Go-Live)

o Maintenance of all services and configurations

o Resolution of bugs, performance issues, or minor enhancement requests

o Ticketing and escalation handling as per SLA structure

o Continuous system monitoring and monthly performance reports

The transition from hypercare to extended support must be documented through a formal

handover and readiness report, approved by SZI and the respective MDA.

9.2 Support Scope

The post-implementation support shall cover the following domains:

Section X – Contract Forms    
346

Official Use Only

2. Functional Support

• 
Correction of any deviations from the validated and signed-off service logic

• 
Assistance with application errors or unexpected behaviour

• 
Minor modifications to workflows or forms (non-structural)

• 
Reconfiguration of reports or dashboards within previously defined templates

3. Technical Support

• 
Troubleshooting of integration errors with GSB platforms (ZamPass, ZamPay, ZamSign,

ZamConnect, NDR)

• 
Diagnosis and resolution of server-side or container-related issues

• 
Performance tuning and cache management

• 
Application log review and interpretation

4. User and Admin Support

• 
Resetting access controls or permissions (based on MDA request)

• 
Support with onboarding new users or roles

• 
Re-training or guidance on new features or updated workflows

5. Infrastructure Support (if applicable)

• 
Container management, job scheduling, and log rotation

• 
Certificate renewal and token refresh

• 
Troubleshooting network latency or timeouts

9.3 Support Channels and Availability

The vendor shall provide a multi-channel support model that includes:

• 
A dedicated support email address (monitored during support hours)

• 
A ticketing/helpdesk system with unique ticket IDs, status updates, and audit logs

• 
Direct phone contact for critical issues

• 
Optionally, integration with the Government’s centralized helpdesk (if available)

Support must be provided at a minimum during Zambia business hours (08:00–17:00 CAT,

Monday–Friday). For critical issues, after-hours and weekend escalation channels must be

documented and operational.

Section X – Contract Forms    
347

Official Use Only

9.4 Support Team Composition

The vendor must assign a dedicated post-go-live support team, including:

• 
Support Lead (primary interface with SZI and MDAs)

• 
Functional Analyst

• 
Integration Specialist

• 
Backend Engineer

• 
UI/UX or Frontend Developer

• 
System Administrator / DevOps (if infrastructure support is included)

A rotational plan or on-call calendar must be submitted, showing resource availability over the

full 12-month support term.

9.5 Service Level Agreement (SLA) Matrix

The following table outlines the minimum required response and resolution times based on severity

classification:

Severity

Level

Description

Response

Time

Resolution

Time

Escalation

Time

Critical

(P1)

System/service is down or inaccessible;

major public impact or security breach

≤ 30 min 
≤ 4 hours 
2 hours

High (P2)

Major 
functionality 
failing; 
no

workaround available

≤ 1 hour 
≤ 8 hours 
4 hours

Medium

(P3)

Functionality 
impaired; 
workaround

exists

≤ 4 hours

≤ 3 business

days

2 days

Low (P4)

Cosmetic 
issues, 
user 
queries, 
or

suggestions

≤ 1 business

day

≤ 7 business

days

5 days

The vendor must report monthly on compliance with SLA targets, including:

• 
Total tickets per severity

Section X – Contract Forms    
348

Official Use Only

• 
SLA breaches and reasons

• 
Average response and resolution times

• 
Root cause analysis for major incidents

9.6 Escalation Management

Each ticket must be tracked via a ticketing system, assigned a severity, and linked to an escalation

path. The vendor must provide a formal Escalation Matrix, including:

Escalation

Level

Designation 
Time Trigger

Level 1 
Support Lead 
At ticket logging

Level 2 
Technical Delivery Manager 
If unresolved beyond 50% of SLA time

Level 3 
Project Manager 
If breach is imminent or SLA is violated

Level 4

Executive 
Sponsor 
/ 
Vendor

Director

For 
repeated 
failures 
or 
systemic

incidents

SZI reserves the right to impose penalties or withhold milestone payments if SLAs are

repeatedly breached without justification.

9.7 Preventive Maintenance and Updates

In addition to incident response, the vendor must:

• 
Apply patches or version upgrades to components if applicable

• 
Perform routine health checks and submit performance reports

• 
Propose preventive changes to improve performance or security

• 
Validate configuration integrity after critical updates

All such interventions must be documented and approved via a Maintenance Request Form, and

follow defined downtime procedures and user notification protocols.

Section X – Contract Forms    
349

Official Use Only

9.8 Exit Strategy and Handover

At the end of the support term, the vendor shall submit a comprehensive handover package,

including:

• 
Final support logs and SLA summaries

• 
Updated user and admin manuals (post-modifications)

• 
Source code and configuration repositories

• 
Final database dump or export (as applicable)

• 
Knowledge transfer sessions with SZI technical staff

The vendor must ensure a seamless transition to SZI internal teams or another contracted support

provider.

The following annexes form an integral part of this RFP. All project implementers are required to

review, complete, and include the relevant annexes in their proposal submission. Failure to do so

may result in disqualification or technical non-compliance.

Section X – Contract Forms    
350

Official Use Only

## 10. Functional and Technical Compliance Matrix 
Project implementers must complete a detailed compliance matrix aligned with the specifications

described in this RFP.

This matrix must be signed by the project implementer’s authorised representative.

Compliance Matrix Checklist

10.1 General Requirements

Req. 
Requirement Description 
Compliance

(YES /NO)

Comment

1.  The solution should be web

based, fully responsive and cross

platform supporting all main

browsers IE, Chrome, Firefox,

Safari…and 
including 
all

required features.

2.  Simple, easy to use unified user

interface for all modules.

3.  The solution should provide an

intuitive user interface.

4.  The proposed solution should be

a ready-made solution (Not build

from 
scratch) 
allowing

customization & configurations

if needed.

5.  The solution should be flexible

and 
scalable 
allowing 
any

customization 
needed 
and

Section X – Contract Forms    
351

Official Use Only

supporting an increasing number

of resources.

6.  Supports easy customization of

templates by the administrators

through 
the 
administration

interface.

7.  The 
administration 
module

should include a built-in menu

management system and form

generator 
for 
application

customization and expansion.

8.  The 
solution 
must 
have

comprehensive security features

that forbid unauthorized access to

vital system resources.

9.  The system must have the ability

to activate and deactivate a user

account without the need re-

define his security profile.

10.  The solution should support

multiple languages.

11.  The solution should have a

modular 
design 
and

infrastructure.

12.  The 
system 
should 
support

Single-Sign-on (SSO).

13.  The system must support barcode

numbers and labels.

Section X – Contract Forms    
352

Official Use Only

14.  The solution must provide an

advanced search capability with a

wide array of search types such as

folder search, content search and

search within results.

15.  Users shall be able to build their

personalized search queries and

save them for later usage.

16.  The solution must be provided by

an international vendor and must

not be locally developed.

17.  The system should have local

support from the certified local

company 
and 
international

support from the manufacturer.

The manufacturer should also

provide committed and close

support at the region.

18.  The user should be able to choose

the colors of the system interface

from a set of templates.

19.  The 
system 
should 
support

working offline.

20.  The system should be able to

work with any database type.

21.  The solution should include and

support 
for 
international

calendars

Section X – Contract Forms    
353

Official Use Only

22.  The 
system 
should 
support

automatic 
organizational

structure creation, for example

(the entity and its branches,

departments and divisions).

23.  The solution must include an

advanced administration console

allowing the control of different

system parameters and functions

and the creation and management

of 
various 
users, 
user

groups/roles.

24.  Vendor should define the Backup

and Restore procedures of the

implemented solution along with

the relevant documentation.

25.  The project implementer should

perform a system check and

testing 
for 
all 
the 
system

components including Security

and Penetration Testing.

26.  Secure encryption should be

applicable for the system and the

database.

27.  The solution should support any

operating system.

28.  The project implementer should

provide a “training program” in

order to transfer the knowledge

Section X – Contract Forms    
354

Official Use Only

and Know-how to the technical

users and administrators.

29.  The project implementer must

provide maintenance and support

services for all of the solution

components.

30.  The project implementer must

provide full documentation. (user

guide, admin guide, technical

documentation, training material)

10.2 Workflow Management System Requirements

Req.

Requirement Description 
Complianc

e

(YES /NO)

Comment

General

1.  
The solution must enhance business

performance, reduce cycle time and

improve productivity while offering

standard functions such as:

Managing 
the 
processing 
of

applications.

Circulating applications from one

actor to another via baskets.

Ensuring traceability of actions

performed on the applications.

Section X – Contract Forms    
355

Official Use Only

Managing 
the 
activities 
and

distributing 
the 
load 
when

necessary.

Managing alerts in case of overload.

2.  
The system should be fully web-

enabled. All modules, components

and functions and end user client

navigation must be web based.

3.  
The workflow solution must offer

the following features as standard:

• Process requests,

• Circulate 
a 
participant's

requests to someone else

using 
baskets, 
while

controlling actions,

• Track actions and time spent

on them,

• Monitor 
activity 
and

redistribute the workload if

necessary,

• Handle alerts in case of

overload,

• Put requests on hold,

• Merge requests.

4.  
The solution must cover:

• Setting 
up request

fulfillment processes 
for

Section X – Contract Forms    
356

Official Use Only

documents from different

sources,

• Defining

the participants and 
roles

who will be involved in the

different request handling

processes,

• Defining

process baskets enabling

participants to work on

content assigned to them,

• Monitoring workloads, with

alert mechanisms in case of

overload,

• Redistributing the workload,

in order to handle seasonal

variations or to reorganize

overloaded 
distribution

circuits

• Monitoring 
processing

times, with alerts if allocated

deadlines are not met.

5.  
The solution must allow users to

create, update, search, view and

process 
requests 
with 
their

associated documents.

6.  
The users must be able to submit

their request using a certain form on

Section X – Contract Forms    
357

Official Use Only

the web and then, the request must

be sent to the different participants in

the enterprise for processing in

accordance with a lifecycle defined

in a workflow.

7.  
The solution must handle:

• Display 
of 
a 
request's

progress in the associated

process diagram,

• Entry of notes on requests.

Notes are either confidential

or accessible, depending on

role,

• Automatic 
filing 
of 
the

documents associated with a

request in configurable filing

plans,

• Access to process baskets

from an EDM interface,

• PDF export of search results

with all documents, with or

without 
the 
associated

descriptive records.

8.  
The solution must present many

benefits including:

Flexibility

Section X – Contract Forms    
358

Official Use Only

A wizard driven interface allowing

administrators to easily setup, test

and deploy complex workflows.

Short implementation time.

Increased productivity.

Immediate cost savings.

ROI in less than 1 year.

Complete 
overview 
of 
the

operations 
through 
advanced

reports.

Powerful 
monitoring 
features

allowing:

Managers to optimize and reallocate

workload.

Executives to be notified of KPI.

9.  
The users must follow a simple

methodology to create and develop a

case:

- 
Analysis

- 
Modeling

- 
Security

- 
Case Definition

- 
Automation

10.  
The solution must have at least the

below 3 components:

- 
Orchestration Engine

Section X – Contract Forms    
359

Official Use Only

- 
Business Modeler

- 
Client Portal

Orchestration Engine

11.  
The Orchestration engine should be

able to manage and monitors the

state of activities in a workflow

12.  
The Orchestration engine should be

able 
to 
invoke 
the 
workflow

components 
to 
accomplish 
the

desired outcome.

13.  
The orchestrator should be able  to

invoke the right process at the right

time to ensure that the process is

successfully executed

14.  
The Orchestration Engine should be

able to handle Business Rules based

on the workflow attributes or custom

conditions 
to 
customize 
the

workflow execution as per the

business cycle of the organization

15.  
The Orchestration Engine should be

able to handle parallel or sequential

execution or the workflow activities

16.  
The Orchestration Engine should be

integrated with organizational chart

to be able to properly identity the

Section X – Contract Forms    
360

Official Use Only

task owners as assigned in the

business modeler

17.  
The Orchestration Engine should be

able to execute custom scripts

defined in one or more activities in

the workflows

18.  
The Orchestration Engine should be

able to execute custom scripts based

on custom attributes defined in each

activity of the workflow

19.  
The Orchestration engine should be

able to handle recurring tasks,

triggers and related notifications

20.  
The Orchestration engine should be

able to handle sub workflows,

allowing a workflow to be triggered

from within another workflow

21.  
The Orchestration engine should be

able to handle Due Dates and SLAs

with escalations

22.  
The Orchestration engine should be

able to execute code libraries within

the workflow context

23.  
The Orchestration engine should be

able to pass context from one task to

another in case of a complex

workflow

Section X – Contract Forms    
361

Official Use Only

24.  
The Orchestration engine should be

able to store data as needed in the

workflow 
context 
or 
related

schedulers

25.  
The solution should allow users to

run a workflow at a specific date and

time or regularly over a period of

time.

26.  
The solution should provide the user

with the ability to schedule a

workflow 
to 
run 
continuously,

repeat at a given time or interval, or

start manually

27.  
The 
solution 
should 
facilitates

recurring or regular execution based

on a schedule determined by the

authorized users.

28.  
The solution must include an

advanced case tracker offering end-

users to ability to view the flowchart

of a currently executed workflow

instance.

29.  
The solution must allow users to

view the history of any action

executed related to a selected case.

30.  
The 
solution 
should 
has 
an

embedded 
exception 
handling

module applied on the system’s

components.

Section X – Contract Forms    
362

Official Use Only

31.  
The Orchestration engine should

provide REST APIs allowing it to

integrate with any external system

Business modeler

32.  
The solution must allow case

modeling through a state-of-the-art

business 
modeler 
which 
is 
a

graphical application, dedicated to

business users.

33.  
The 
business 
modeler 
should

provide an intuitive interface for the

modeling of corporate processes

without requiring any technical

know-how.

34.  
The solution should allow the user to

same workflows as templates, define

new custom templates or Modify an

existing template

35.  
The 
Business 
Modeler 
should

provide at least the below activities:

- 
Start Activity

- 
Waiting Activity

- 
Code Activity

- 
Task Activity

- 
Workflow Activity

- 
Email Activity

- 
Web Services Activity

Section X – Contract Forms    
363

Official Use Only

- 
End Activity

36.  
Activities can be assigned to a user

or a user role (HR manager, Finance

Director…) to avoid assigning a task

to a specific user id or even to a

department or group of users

37.  
The 
Business 
Modeler 
should

provide at least the definition of

custom code activities

38.  
The 
Business 
Modeler 
should

provide a graphical tool to define

branching at various points as the

result of a response made by a

participant.

39.  
The 
Business 
Modeler 
should

support 
split/fork 
to 
start 
the

branching and a join to bring the

work back into a single path at the

end of all routes.

40.  
The business modeler must provide

an intuitive form to fill the attribute

of each activity: name, description,

conditions before an activity is

satisfied, duration of an activity,

constraints…

41.  
The Form Builder should provide

WYSIWYG functionality enabling

Section X – Contract Forms    
364

Official Use Only

user to design a form by drag and

drop of components

42.  
The Form Builder should provide

custom component enabling user to

manage different type of data such as

text, numbers, dates,…

43.  
The Form Builder should provide

pre-formatted components enabling

user 
to 
defined 
custom 
data

formatting 
such 
as 
currency

symbols, phone numbers, ….

44.  
The Form Builder should provide

layout components enabling user to

design the layout of the form and

easily 
position 
components

providing a rich user experience

45.  
The components should provide a

set of properties to enabling the user

to configure the below functionality

without scripting:

- 
Mark a filed as mandatory or

optional

- 
Mark A field as Read Only

- 
Show or Hide a filed based

on the value of other fields

Section X – Contract Forms    
365

Official Use Only

46.  
The components should provide

validation enabling user to define

validation rules without coding

47.  
The business modeler should allow

the user to easily define formulas on

attributes enabling data to be

calculated based on the values of

other attributes

48.  
The business modeler should allow

the user to create dynamic fields

connecting to a database or dataset to

fill it.

49.  
The scheduler menu should be

available in the Designer allowing

the authorized user to determine a

schedule for any workflow

50.  
The 
business 
modeler 
should

provide security features enabling

the definition of access rights on

workflows 
level 
or 
form

components level

51.  
The 
business 
modeler 
should

provide an easy to use multilingual

support enabling user to easily

defining 
captions 
in 
multiple

languages

Workflow management

52.  
The 
solution 
should 
provide

descriptive metadata (title, abstract,

Section X – Contract Forms    
366

Official Use Only

author, 
keywords…) 
and

administrative 
metadata 
(type,

permissions, when and how it was

created…).

53.  
The solution should provide an

advanced workflow versioning and

revisioning module

54.  
The system should create a version

that will be considered as the

original one. Once the workflow is

opened and edited, a new version

will automatically be created.

55.  
If 
the 
workflow 
has 
running

instances, 
the 
system 
will

immediately ask to create a new

version; when a new version is

created the running instances will

keep following the previous version.

56.  
The solution should provide check-

in/check-out 
capability. 
When

enabled, authorized users will not be

able to apply any modifications to

any workflow prior to checking it

out.

57.  
When a workflow is checked in by

the editor will publish it as a new

version on the system, allowing

other users to see the changes.

Section X – Contract Forms    
367

Official Use Only

58.  
If a document is checked out by

mistake, the user should be able to

undo the operation.

59.  
The current version of the workflow

should 
remain 
available 
for

execution while the checked-out

version is modified

60.  
The solution should provide a

rollback feature in the version

history page allows a workflow to go

back to a previous version.

61.  
The business modeler should be

multi-lingual

Admin Console

62.  
The solution should provide an

advanced administration console

providing configuration options for

IT 
or 
System 
Administrators

including user management

63.  
The admin console should enable

system administrator to check the

running instances and in case of

errors, stop a running instance

64.  
The solution should provide an alert

and notification engine that is

configured to proactively notify

users based on triggers, actions,

modifications and more.

Section X – Contract Forms    
368

Official Use Only

65.  
The solution should be able to send

automated notifications based on

predefined rules.

66.  
The solution should include Audit

Trail 
capabilities, 
providing 
a

complete history or log of any

activity being performed on the

system

67.  
The 
solution 
should 
allow

authorized users to view, enable and

disable the auditing activity.

68.  
The Audit Trail captures:

- 
User identification

- 
Type of event

- 
Date and time

- 
Success or failure indication

- 
Origination of event

- 
Affected data

- 
Before and after values for a

transaction

69.  
The Log should also includes

security 
& 
user 
administration

activity logging that captures:

- 
Last login date/time for all

users

Section X – Contract Forms    
369

Official Use Only

- 
All actions taken by any user

with 
administrative

privileges.

- 
Access to all audit trails

- 
Invalid 
logical 
access

attempts

- 
Initialization of the audit

logs

- 
Creation and deletion of

system-level objects

70.  
The admin module should bemulti-

lingual

71.  
The admin console should provide at

least the below reports:

- 
Overall completion time

- 
Completion time for each

step in the workflow

- 
Wait time for each step and

cumulative wait time for the

entire workflow.

- 
Work in progress

- 
Overall workload for a given

user, user group or workflow

- 
Delayed instances

Client Portal

Section X – Contract Forms    
370

Official Use Only

72.  
The solution should provide a portal

with a friendly user interface that can

be accessed from Laptops, PCs, and

Mobile devices

73.  
The portal should be built The model

is built around a “Customer-Focus”

Concept with proper guidelines

available under four Components,

namely:

- 
Accessibility

- 
Usability & Design

- 
Content

- 
Policies

74.  
The portal should have secure login

functionalities

75.  
The logged user should be able to

see the list of personal assignments

(tasks), and, according to the roles

and task dependencies, be able to

view or edit the task.

76.  
The logged user should also be able

to see whether another user is

currently assessing the application

and 
which 
users 
have 
been

previously working on the same

application.

77.  
The client portal should be multi-

lingual

Section X – Contract Forms    
371

Official Use Only

78.  
The portal should include a user

inbox that provides a rich graphical

interface to display information

about the available tasks, select and

view the related information.

79.  
The inbox should have a filter

section enabling the user to search

for a specific task in his inbox using

a variety of search criteria.

80.  
The client portal client portal should

supports full flexibility of task

management including:

Create, edit and delete a task.

Assign and reassign a task to a

relevant user.

81.  
The client portal should support

sending 
automated 
notifications

based on predefined rules.

82.  
The client portal interface should

provide an intuitive user experience

to execute the workflows.

83.  
The client portal should include a

built-in universal image viewer,

allowing any type of images or

document to open, without having to

install the native software on the

client’s machine.

Section X – Contract Forms    
372

Official Use Only

84.  
The client portal should provide an

embedded workflow visual tracker

that has the ability to view the

process status and history and track

the full lifecycle of the workflow

85.  
This visual tracker should display

the status, time, and if required, the

escalation, and delegation, and all

the actions and details that were

made by users at each level.

86.  
This visual tracker should display

colorful representation of different

status

87.  
The client portal should allow users

to delegate their tasks and authorities

to another user during a specific

period of time.

88.  
The delegation can be on all tasks to

another user or only for specific

tasks by type, for a period of time

89.  
The client portal should has a

powerful search engine and a search

interface that crawls through task

properties and content.

90.  
The search should provide advanced

search functionalities that include:

- 
Search by Meta-data

- 
Advanced Search

Section X – Contract Forms    
373

Official Use Only

- 
Previous and Saved Search

Security

91.  
The solution should have content

security and encryption are an

embedded 
which 
protects 
the

content 
and 
reports 
from

unauthorized 
access 
and

manipulation using the access and

permission manager on all levels.

92.  
The solution should serve all its data

over an encrypted connection and

using secure protocol.

93.  
The solution should also provide a

360° business security that covers all

layers from UI to the database:

- 
Blackout 
Annotation

enforcing security on a zone

in the form.

- 
Watermark to prevent any

leaking (visible and non-

visible)

- 
Quick Response Tag (QR)

holding the logged user,

laptop IP, and timestamp.

- 
Electronic Stamp to ensure

the integrity

Section X – Contract Forms    
374

Official Use Only

94.  
The 
solution 
should 
support

supporting regulatory compliance

such as GDPR

95.  
The solution should provide and

advanced encryption and multi-

factor authentication capabilities

providing high degree of confidence,

security and safety of sensitive

business information.

Monitoring

96.  
The solution must include different

options 
for 
configuring 
and

displaying statistics.

97.  
The user must be able to add, modify

or run a set of statistics defined to the

system.

98.  
The user must be able to enable

tracking by configuring a scheduled

task and enabling several basket

management options

Digital Signature Requirements

Req. 
Requirement Description 
Compliance

(YES / NO)

Comment

1.  The Solution must embed a

functionality allowing privileged

users to apply digital signatures

Section X – Contract Forms    
375

Official Use Only

to inspection reports to ensure

their authenticity.

2.  Privileged users must be able to

apply their signatures in a simple

drag and drop action.

3.  Allow Signing using predefined

locations.

4.  Allow signing more than once on

the same document.

5.  Allow defining more than one

signature to the same user.

6.  Allow Signing using signing

pads.

7.  Signature should be Digital

Signature not annotation.

Identity and Access Management Requirements

Req. 
Requirement Description 
Compliance

(YES /NO)

Comment

1.  The Solution must comprise a

unified 
access 
management

console to all Content Services

Applications.

Section X – Contract Forms    
376

Official Use Only

2.  The Solution must allow to

automatically create and manage

user 
accounts, 
groups,

organizational units, and others.

3.  The Solution must allow to

synchronize 
identity 
against

several 
databases 
ensuring

identity data are always up to

date.

4.  The Solution must allow to

automate 
access 
requests

workflows and approvals.

5.  The Solution must allow to define

user roles and rights in one

centralized 
system 
for 
all

business applications.

6.  The Solution must allow to

provide password management

functionalities.

7.  The Solution must allow to

maintain audit trails related to

users and access controls across

the organization.

Section X – Contract Forms    
377

Official Use Only

8.  The Solution must allow to

centralize the management of

organization 
structure 
and

federate it across.

Dashboards and Reporting Module Requirements

Req. 
Requirement Description 
Compliance

(YES /NO)

Comment

1.  The Solution must embed an

advanced 
reporting 
engine

allowing the configuration and

generation of the needed reports,

fully customizable and offering

an easy-to-use view of process

performance.

2.  The dashboard module should

allow users to choose which data

to show and how it should be

displayed (e.g. bar-chart, speed

gauge, bar gauge, etc.)

3.  A set of standard reports must be

natively available in addition to a

tool allowing to create tailored

reports to fit with the business

requirements.

4.  The module must provide visual

and tabular reports on real-time

Section X – Contract Forms    
378

Official Use Only

data 
and 
performance

information.

5.  The module should support and

display SSRS, RDL, and RDLC

reports.

6.  All the commonly used data

sources like Microsoft SQL

Server, Oracle, OLEDB and

ODBC are supported.

7.  The 
drag-and-drop 
report

designer application should be

supported making it easy for

business users to compose reports

without any help.

8.  Reports can be exported to PDF,

Word, Excel, CSV, PowerPoint,

and HTML formats

E-Services Requirements

Req.  
Description 
Compliance

(YES /NO)

Comment

1.  
The solution must comprise a

request 
generation 
process

accessible through the website or

mobile application.

Section X – Contract Forms    
379

Official Use Only

2.  
The solution must cover a fully

responsive user experience layer.

3.  
The request section in the website

or mobile app must include

different sub-sections based on

The Client’s services such as: user

registration, send request, send

inquiries, 
perform 
search,

submitted requests, check for

information…

4.  
The system must integrate with

The Client’s website and mobile

application.

5.  
The citizen shall be able to submit

his request online.

6.  
The solution must have a fully

featured request processing.

7.  
The 
solution 
must 
support

documents 
viewing 
and

annotating.

8.  
The solution should offer many

features:

• Processing requests,

• Circulating 
a 
citizen's

requests 
to 
person 
in

charge 
using 
baskets,

while controlling actions,

Section X – Contract Forms    
380

Official Use Only

• Tracking actions and time

spent on them,

• Monitoring activity,

• Handling alerts,

• Putting requests on hold,

• Merging requests.

9.  
Ability to navigate through the

webpage easily.

10.  
The solution should be based on

different services such as:

• Requests and document

types

• Profiles

• Workflow

• Task baskets

• Activity statistics

• Folders.

11.  
The 
solution 
must 
provide

advanced search capabilities.

12.  
User should be able to pause a

request which is being processed.

13.  
User should be able to merge

requests.

Section X – Contract Forms    
381

Official Use Only

14.  
User should be able to reorganize

a request's documents, including

digitized ones.

15.  
The system should include a forms

generation for requests to be

managed by admin.

16.  
The 
solution 
should 
handle

automatic filing of the documents

associated with a request in

configurable filing plans.

17.  
The Solution should allow PDF

export of search results with all

documents, with or without the

associated descriptive records.

18.  
The solution should include a

business modeler.

19.  
The solution business modeler

should 
allow 
performing 
the

below activities:

• Ending and Activity

• Holding the execution of a

path until a certain date

• Coding Activity

• Creating a SharePoint task

and assigning it to a user

• Sending an email to a user.

20.  
The solution must be multilingual.

Section X – Contract Forms    
382

Official Use Only

21.  
Admin user must be able to access

several options for configuring

and displaying statistics.

22.  
Admin must be able to monitor

statistics.

23.  
Admin must be able to monitor

request processing progress.

Portal Requirements

#Req.

Nb.

Description 
Supported

(YES /NO)

Vendor Response

General Characteristics

1.  The solution should be fully web-

enabled. All modules, components

and functions and end user client

navigation must be web based.

2.  The 
Solution 
should 
be 
cross

platform and supports all main

browsers 
IE, 
Chrome, 
Firefox,

Safari…

3.  The Solution should provide native

integration with Microsoft Active

directory 
or 
any 
other 
LDAP

compliant directory.

Section X – Contract Forms    
383

Official Use Only

4.  The system should support single

sign-on.

5.  The interface must be user friendly

providing accessibility to system

functionalities using intuitive menus

and actions.

6.  The solution must be based on

parametric lists that can be easily

customized from the web interface to

respond the business requirements.

7.  The solution must provide a wide

array of visual reports (dashboards)

and the ability to filter them.

8.  The solution should be able to issue

alerts 
(emails, 
messages) 
and

notifications based on configured

rules and criteria.

9.  Security should be applied on all

documents available to users to

protect confidential information.

Technical Requirements

10.  The portal must provide a section for

uploading and sharing News and

announcements (with date, title,

content, sharing option).

11.  The portal shall have a help module.

Section X – Contract Forms    
384

Official Use Only

12.  The system shall have a several

informative pages.

13.  The solution should be able to issue

alerts and notifications based on

configured rules and criteria.

14.  The solution must be able to integrate

with social media.

15.  The 
solution 
must 
have

comprehensive security features that

forbid unauthorized access to vital

system resources. Vendors should

describe their capability.

16.  Compatibility with all browsers

across all platforms.

17.  Compatibility with mobile web

access technologies for a responsive

access to the platform from mobile

devices.

18.  The solution should have a modular

design and infrastructure.

19.  The solution should be scalable to

support 
increasing 
number 
of

resources and number of users.

20.  Ability for all portal components to

run on well-known, international

standard, operating systems.

Section X – Contract Forms    
385

Official Use Only

21.  The system must integrate with The

Client’s 
website 
and 
mobile

application.

22.  The solution must support API rest

technologies with the ability to

connect to any database.

23.  The portal shall support plug & play

web parts / portlets e.g. blogs,

polling, calendar, documents sharing,

etc.

24.  The system should support multiple

attributes of several and different

types (drop down, text field etc.) with

validation.

25.  Ability to assign a configurable

content lifecycle event to content

types, e.g. active date, expiry date,

archive date, delete date etc.

26.  All actions in the proposed portal

must be tracked and logged, allowing

authorized users to monitor all

actions on the portal (such as view,

update, 
delete, 
check-in/check-

out…).

27.  The solution shall support at least the

following document formats:

• Multi Page TIFF Images 
• Single Page TIFF Images 
• JPEG Images

Section X – Contract Forms    
386

Official Use Only

• GIF Images 
• BMP Images 
• PNG Images 
• PDF Documents 
• Office Files 
• Video 
• Zip 
• Doc 
• Xls 
28.  Ability to import content using drag

drop to the portal.

29.  Ability 
for 
the 
system 
to

automatically save content while it is

being edited.

30.  Ability to change the functionality of

text editor, for instance to control the

range of font types or sizes available

to use.

31.  Ability to display a fully functioning

preview of the content item before

publishing it.

32.  Ability to restrict the uploading of

certain file by their size.

33.  Ability to use a rich text editor, which

can control common editing and

formatting, 
e.g. 
spelling 
and

grammar checking, in addition to

allowing the user to add images,

forms, audio/video files or content

from other external sources.

Section X – Contract Forms    
387

Official Use Only

34.  Ability to associate tags to the

content, supporting both pre-defined

tags and tags created by other content

editors.

35.  Ability to associate multiple types of

metadata to content items, e.g. Free

text, multiple entries, lists etc.

36.  Ability to suggest predefined tags to

the content editor.

37.  Ability to support restricted access to

content items based on user type,

group or role.

38.  The solution must support role-based

security, e.g. Only authorized users

may create/edit/view certain content

types.

39.  Ability to manage multiple editors of

a content item, for instance by using

content locking (check-out).

40.  Ability 
to 
use 
customizable

workflows to approve new/edited

content, e.g. to ensure that export

control regulations are upheld.

41.  Ability 
to 
publish 
content

immediately.

Section X – Contract Forms    
388

Official Use Only

42.  Ability to change the look and feel of

a specific region in the web-portal

without 
changing 
the 
overall

template.

43.  Privileged users must be able to

perform edit actions on registered

items such as:

• Download

• View previous page, View

next page

• Zoom In, Zoom Out, Return

to the original size

• Fit width, Fit Height, Undo,

Redo

• Rotate 
image 
clockwise,

Rotate 
image 
counter

clockwise, Rotate image 180

degrees

• Flip horizontal, Flip vertical,

Thumbnails view

• Apply annotations

• Apply permissions on the

annotations

• Bring to front/send to back

• Auto versioning of the edited

item 
(document, 
image,

record, etc.)

Section X – Contract Forms    
389

Official Use Only

## eOffice Requirements

Correspondence Management and Tracking System Requirements

Req.

Requirement Description 
Complianc
e

(YES /NO)

Comment

General

• 
 The system should be fully web-enabled.

All modules, components and functions 
and end user client navigation must be 
web based.

• 
 The Solution should include a VIP portal

for the president to access, supporting 
all main browsers IE, Chrome, Firefox, 
Safari…and 
including 
all 
required 
features.

• 
 The solution must include a tool

allowing users to perform Optical 
Character 
Recognition 
on 
correspondences (English and Local 
languages).

• 
 The system should provide native

integration 
with 
Microsoft 
Active 
directory or any other LDAP compliant 
directory.

• 
 The interface must be end-user friendly

providing 
accessibility 
to 
system 
functionalities using intuitive menus and 
actions.

• 
 The system must have a web-based

administration module for the complete 
management of the system.

• 
 The system must be flexible to easily add

additional 
document types 
without 
requiring any Customization.

Section X – Contract Forms    
390

Official Use Only

• 
 The system must support out-of-the-

box, the entire correspondence lifecycle, 
from drafting and approval cycles, to 
task assignment and completion by 
distributing 
documents 
to 
various 
channels, to archiving in the content 
repository.

• 
 The Administration module shall support

Users/Groups/Role 
definition 
and 
granting access rights to them and set 
passwords as well as define all system 
parameters and settings.

• 
 The system must support incoming,

outgoing and internal correspondence 
types and must be flexible to easily add 
additional document types with no code 
needed.

• 
 The system must be based on parametric

lists that can be easily customized from 
the web interface to respond the 
business requirements.

• 
 The system must be able to map the

organizational structure of The Client, so 
that 
employee 
privileges 
can 
be 
configured 
to 
only 
transfer 
a 
correspondence to his subordinates or 
forward it to his manager.

• 
 The system must provide an address

book 
feature 
that 
allows defining 
different entities’ organization structures 
and adding contacts (internal and 
external) in their appropriate location in 
the related organizations.

• 
 The system must support the entire

correspondence lifecycle, from drafting 
and approval cycles, to task assignment 
and 
completion 
by 
distributing 
documents to various channels, to 
archiving in the content repository.

• 
 The system must provide an intuitive

inbox tree to organize the incoming,

Section X – Contract Forms    
391

Official Use Only

outgoing and internal correspondences 
according to their statuses (new, draft, 
sent…).

• 
 The system must have the ability to

define and manage sending and transfer 
rules between branches, departments 
and units.

• 
 Privileged users must be able to apply

their signatures in a simple drag and 
drop action.

• 
 The solution should support using

signatures and initials.

• 
 The proposed solution should allow

signing more than once on the same 
document by the same user or different 
users.

• 
 The proposed solution should allow

defining more than one signature to the 
same user.

• 
 The proposed solution should allow

signing using signing pads.

• 
 Signature should be Digital Signature

not annotation.

• 
 Allow having more than one signature

for the same user.

• 
 Pre-defined signatures can be only

added by end users and not the admin. 
It should be added encrypted to the 
database.

• 
 Support signing multiple pages at the

same time.

• 
 The system must provide a wide array

of visual reports (dashboards) and the 
ability to filter them, such as:

• 
Correspondences count by 
status.

Section X – Contract Forms    
392

Official Use Only

• 
Average completion duration 
(days, hours).

• 
 The solution must provide real-time

dashboards.

• 
 The Dashboard module must provide

detailed metrics.

• 
 The 
system 
must 
allow 
task 
delegation. Delegation can occur 
automatically if the due date has 
expired or it can be set manually by 
the user or the administrator.

Correspondence Capture

• 
 The system must allow the capture of

correspondence 
documents 
in 
various formats:

• 
Scanned paper documents

• 
Electronic 
documents 
(upload single document or 
multiple documents).

• 
 The system must allow users to attach

additional documents on the original 
correspondence. Attached documents 
can be of various types including 
images, audio, video, Microsoft 
office, PDF, etc.…

• 
 The system must allow saving new

entries as drafts, to review and update 
them before sending them to the 
recipient.

• 
 The solution must embed a viewer

allowing privileged users to perform 
edit 
actions 
on 
correspondence 
images such as:

• 
Print file.

• 
Download file.

• 
View previous page.

• 
View next page.

• 
Zoom In.

Section X – Contract Forms    
393

Official Use Only

• 
Zoom Out.

• 
Return to the original size.

• 
Fit width.

• 
Fit Height.

• 
Undo.

• 
Redo.

• 
Rotates image clockwise.

• 
Rotates 
image 
counter 
clockwise.

• 
Rotates image 180 degrees.

• 
Flip horizontal.

• 
Flip vertical.

• 
Thumbnails view.

• 
Apply 
annotations 
to 
correspondences 
(text 
annotations, 
blackouts, 
highlighters, stamps, ellipses, 
rectangles…):

o Change 
annotations 
properties. 
o Apply permissions on

the annotations.

• 
Bring to front/send to back.

• 
 The system viewer must display

industry standard images (TIF, JPG, 
Bitmap and PNG) and documents 
(Word, Excel, PowerPoint and PDF).

• 
 The system must allow the ability to

add, update, change and move the 
annotations on a document.

Correspondence Indexing

• 
 The system must be able to generate

a 
reference 
number 
and 
its 
corresponding 
barcode 
for 
the 
different correspondence types. The 
reference number format should be 
fully 
customized 
based 
on 
correspondence criteria.

Section X – Contract Forms    
394

Official Use Only

• 
 The system must be able to print the

generated 
barcode 
and 
related 
reference number.

• 
 The system must be able to add the

generated barcode to the scanned 
image 
of 
the 
correspondence 
automatically or manually.

• 
 The system must enable users to set

priorities 
on 
correspondences 
(normal, medium, urgent)

• 
 The system must enable users to set

privacy levels on correspondences 
(normal, 
confidential, 
highly 
confidential).

• 
 The system must allow the linking of

related 
correspondences 
between 
each other. Linking can be applied by 
the 
user 
or 
can 
be 
applied 
automatically i.e. in case of an 
outgoing correspondence in reply to 
an incoming correspondence.

• 
 Users must be able to add comments

and notes to a correspondence. 
Comments can be private or can be 
public.

• 
 The system must support program

specific 
default 
values 
for 
correspondence metadata with the 
ability to globally change or set 
attribute values.

Correspondence Processing

• 
 Users must have the ability to

lock/unlock 
correspondences 
through their inbox interface.

• 
 The system should be able to issue

alerts 
(emails, 
messages) 
and 
notifications to users who are late in 
executing assigned tasks. Alerts can 
be sent for change of assignments, 
correspondence updates as well as for 
outstanding/overdue responses.

Section X – Contract Forms    
395

Official Use Only

• 
 The system must allow ad-hoc

transfers as well as automated 
transfers 
according 
to 
assigned 
privileges.

• 
 The authorized user must be able to

transfer any correspondence to one or 
many users within the organization at 
the same time (single and multiple 
transfers).

• 
 The authorized user must be able to

create and assign tasks in response to 
a correspondence.

• 
 While transferring a correspondence,

the sender can set the transfer 
purpose, due date and his comments 
for the recipient(s).

• 
 The system must allow the escalation

of a correspondence if its due date 
has been expired.

• 
 The system must support tracking a

correspondence 
and 
its 
related 
transfers visually through an intuitive 
graphical interface.

• 
 All actions in the system must be

tracked and logged, allowing super 
users to monitor all actions on the 
system.

• 
 Correspondences in the user inbox

can be filtered using several criteria.

• 
 The system should provide standard

reports on open/past due/completed 
correspondences and assignments.

Correspondence Search

• 
 The system must provide simple and

advanced 
search 
capabilities 
allowing users to search for a 
correspondence using a wide array of 
search criteria including keyword 
search, searches on user-defined 
indexes 
as 
well 
as 
any 
correspondence attribute.

Section X – Contract Forms    
396

Official Use Only

• 
 In addition to correspondences,

search results should also include 
related (linked) correspondences.

• 
 Search results must be filtered

according to the privileges of the user 
who is performing the search.

Document and Content Management System Requirements

Req. 
Requirement Description 
Compliance

(YES /NO)

Comment

1.  The DMS must allow to capture

all incoming content in a mixed 
manner: automated for bulk 
ingestion 
of 
content 
and 
interactive 
for 
on-demand 
capture.

2.  The DMS must provide a Bulk

Import 
tool 
to 
ingest 
vast 
amounts of content into Big Data 
structures in a fast, efficient and 
standardized manner. Content is 
imported in batches through high 
performance import procedures 
while providing classification 
and 
organization 
of 
content 
according 
to 
existing 
classification plans.

3.  The DMS must provide Data

Processing 
Tools 
for 
Segmentation, Conversion and 
Coding of captured data.

4.  The 
solution 
must 
include 
Cabinets allowing users to place 
electronic documents.

5.  The authorized user must create,

view, and update documents and 
folders within a cabinet.

Section X – Contract Forms    
397

Official Use Only

6.  The solution must allow the

creation of pre-configured filing 
plan templates.

7.  The solution must provide a

pattern based reusable filing 
structure allowing users to create 
a complete folder structure based 
on a pre-defined folder definition, 
on the fly, eliminating the need 
for manual and repetitive creation 
of similar folder structures.

8.  Users must be able to manage

document and content types and 
attributes in the system.

9.  The DMS must be able to extend

in the future (when needed) to 
support the processing of any 
complex media files, in other 
words to be able to:

o Provide 
media 
Segmentation 
tools:  
segmentation must cover 
the 
following 
non-
exhaustive 
list 
of 
operations, 
o Provide conversion tools:

Conversion must provide 
the various documents of 
the file in a pseudo-format, 
easy to handle and exploit 
by the underlying system, 
o Provide ability to extract

attributes from text.

10.  New documents can be added to

the system by

• 
A pre-defined template in 
a 
specific 
document 
cabinet

Section X – Contract Forms    
398

Official Use Only

• 
Scanning documents

• 
Electronic upload

• 
Scanning 
batches 
of 
documents.

11.  The system shall support at least

the following document formats:

• 
Multi Page TIFF Images

• 
Single Page TIFF Images

• 
JPEG Images

• 
GIF Images

• 
BMP Images

• 
PNG Images

• 
PDF Documents

• 
Office Files

• 
Zip

• 
Doc

• 
Xls

• 
Xslx

12.  The users must be able to perform

several actions on a document 
such as:

• 
Show details

• 
View File Properties

• 
Edit File Properties

• 
Edit Multiple Properties

• 
Cut/Copy and Paste File

• 
Delete File

• 
Check in / Checkout / 
Undo Checkout

• 
Send By Email

• 
Download

• 
Links

• 
Version History

• 
View File

• 
Add To Favorites

13.  The solution must provide an

advanced search capability with a 
wide array of search types such as

Section X – Contract Forms    
399

Official Use Only

folder search, content search and 
search within results.

14.  Users shall be able to build their

personalized search queries and 
save them for later usage.

15.  The solution shall support Audit

Trail functionality to monitor 
events of several and different 
types (such as view, update, 
delete, check-in/check-out…) on 
the documents and folders.

16.  The solution shall support the

ability to notify users by email 
when changes occur to the 
selected 
cabinet 
/ 
folder 
/ 
document(s).

17.  The 
solution 
shall 
include 
document routing capabilities.

18.  The 
solution 
must 
have 
a 
reporting 
engine 
providing 
reports including but not limited 
to:

• 
Annual Growth Report

• 
Content Type Report

• 
User statistical Report

• 
User / Group permission 
Report.

19.  The solution must include user

preferences management features 
allowing user to manage its 
profile, 
settings, 
records 
management.

20.  Permissions management shall

be 
performed 
on 
specific 
documents or cabinets to restrict 
access.

Section X – Contract Forms    
400

Official Use Only

21.  The 
administration 
module 
should include a built-in menu 
management system and forms 
management.

22.  The solution must include a tool

allowing users to perform Optical 
Character Recognition on images 
(English and local languages).

23.  The solution must be able to

integrate with a GIS system to 
link 
documents 
to 
specific 
locations on a map.

Meeting and Task Management Requirements

Req. 
Requirement Description 
Compliance

(YES /NO)

Comment

1.  The 
meeting 
management 
solution must be an advanced 
digital 
system 
allowing 
organizations to manage their 
internal 
meetings 
by 
automating them with the 
ability to capture, index, and 
send 
meeting 
related 
information in a manageable 
and organized manner.

2.  The system home page must

provide 
an 
analytical 
dashboard on the meeting 
frequencies, Room availability, 
meetings by status, and major 
activities of the platform.

3.  The system must allow users to

search for Meeting Agendas, 
Meeting Minutes, using several 
search 
criteria 
(Document 
Type, 
Status, 
Document 
Sender, Document Recipient,

Section X – Contract Forms    
401

Official Use Only

From Date, To Date, Subject, 
etc.).

4.  Authorized users should be

able to schedule a meeting and 
invite attendees.

5.  Authorized users should be

able to be send a Meeting 
invitation for a selection of 
users, with specific meeting 
details.

6.  The 
meeting 
management 
solution 
must 
provide 
an 
analytical module for Room 
management, providing a Full 
overview of all the meeting 
rooms and related activities.

7.  Organized meetings can be

offline, meeting in a room 
physically, or virtual having the 
capability to conference call all 
members with video\Audio 
capabilities.

8.  The system must include a time

counter providing the host 
with time tracking details.

9.  In the meeting, users must be

able to chat, vote, and check the 
topic materiel.

10. The system must offer different

in-Meeting Services that can be 
customized, and updated by 
the system administrator.

11. After each meeting, an auto

generated Minutes of Meeting 
(MOM) must be shared with all 
attendees digitally.

Section X – Contract Forms    
402

Official Use Only

12. The 
system 
must 
allow 
assigning tasks for the meeting 
preparation, 
within 
the 
meeting, or after the meeting 
for follow-ups.

13. All contacts, must logged in the

solution in an intuitive address 
book.

14. The system must include check

out functionality enabling user 
after making modifications on 
a document, to lock it.

15. The 
system 
must 
provide 
visual tracking enabling users 
to track Meeting Agendas, 
Minutes of Meeting, and other 
through various stages.

16. The system 
must 
support 
Notifications and alerts.

17. The 
meeting 
Management 
solution 
must 
provide 
a 
dynamic 
dashboard 
monitoring all aspects of the 
system from the meetings, 
attendees, 
tropics, 
room 
activities…

18. The system must allow users to

manage their tasks and tailor 
their projects flow by providing a 
central task board.

19. The system must allow Task

Planning and Task Scheduling.

20. The users must be able to create

a task and schedule it on multiple 
days for various purposes.

Section X – Contract Forms    
403

Official Use Only

21. Users must be able to sort out

tasks on priority.

22. The system must help tracking

exactly 
which 
activities 
are 
started, in progress and done 
with.

23. The users must be able to

exchange 
information, 
share 
tasks and receive task updates 
and communicate information 
on time and with ease.

24. The system must allow to keep

track of the time for each activity 
and the user must be able to 
measure the time spent to do each 
task.

25. The system must allow to keep

track of all the financial, human 
and 
administrative 
resources 
that were used as part of a task / 
project.

Section X – Contract Forms    
404

Official Use Only

Implementation Methodology and Approach

Req. Requirement Description 
Compliance

(YES /NO) –

project

implementer

must fill up

Comment

1. The project implementer must adopt a

project management methodology

2. The project implementer must describe in

details the methodologies adopted.

3. A Quality management plan must be

proposed and described in details and

consisting of the three (3) plans:

• Organization Plan.

• Production Plan.

• Delivery Plan.

4. The project implementer must propose a

change management plan with bugs and

incidents declaration management.

5. An integration methodology must be

proposed and follow the below phases:

• Define

• Design

• Develop

• Deploy

Section X – Contract Forms    
405

Official Use Only

Req. Requirement Description 
Compliance

(YES /NO) –

project

implementer

must fill up

Comment

6. The project implementer must adopt a Risk

Management Plan that is designed to

identify a project “Risk” and describe the

possible risks and ways to resolve it.

Security Requirements

Req.  
Description 
Compliance

(YES /NO)

Comment

1.  
The 
infrastructure 
of 
the

solution must be fully secure.

2.  
Security should be applied on all

correspondence types available

to users to protect confidential

information.

3.  
The 
solution 
must 
have

comprehensive security features

that forbid unauthorized access

to 
vital 
system 
resources.

Vendors should describe their

capability.

Section X – Contract Forms    
406

Official Use Only

4.  
The solution must allow to

manage security on task baskets

and to manage authorizations.

5.  
The system must have the

ability to activate and deactivate

a user account without the need

to re-define his security profile.

6.  
Users must be grouped on

security basis, meaning that all

the users in one group must have

the same security permissions.

7.  
Password policies, including

length, complexity and duration

of passwords must be enforced

by the system.

8.  
Security for the solution must be

managed via the associated

service and Baskets.

9.  
User must be able to allow or

deny security rights explicitly

through inheritance.

10.  
Single sign on must be natively

supported.

11.  
The 
solution 
must 
include

security tags allowing to place

special 
restrictions 
on

documents and folders.

Section X – Contract Forms    
407

Official Use Only

12.  
Security permissions must be

controlled centrally or delegated

to department heads.

13.  
The system must support SSL

for secure communication.

14.  
The system must have a secure

recycle bin with administrative

control.

15.  
SQL reporting compatibility

should be available, to allow

users generate audit reports with

Microsoft 
SQL 
Server

Reporting Services.

16.  
The system must have native

and third party encryption on the

volumes.

17.  
Printouts must include security

watermarks for tracking origins.

18.  
The maximum idle time before

users are automatically logged

out must be configured.

19.  
Storage and security measures

must 
support 
regulatory

compliance.

Section X – Contract Forms    
408

Official Use Only

20.  
Privilege 
rights 
controlling

administrative functions must

be part of the system.

21.  
Feature 
rights 
controlling

functions 
like 
scanning,

printing, 
searching 
and

importing must be part of the

system.

22.  
The system’s access rights must

allow determining the level of

access to documents and folders

for users or groups.

23.  
Users must be able to generate

Web-based 
audit 
reports,

available as tables or charts.

24.  
Various levels of audit tracking

for 
compliance 
and

accountability 
must 
be

available.

Infrastructure Requirements

Section X – Contract Forms    
409

Official Use Only

Req.  
Description 
Compliance

(YES /NO) –

project

implementer

must fill up

Comment

1.  
The proposed solution must be highly

available.

2.  
The project implementer must ensure the

use of different environments:

• Production

• Staging and testing

• Development

3.  
The solution must use microservices. All

microservices should run within Docker.

Section X – Contract Forms    
410

Official Use Only

Administration Requirements

#Req.

Nb.

Description 
Supported

(YES /NO)

Vendor Clarification

1. 
The Solution must have a web-based

administration 
module 
for 
the

complete management of the system.

2. 
The Administration module shall

support Users/Groups/Role definition

and granting access rights to them and

set passwords as well as define all

system parameters and settings.

3. 
The 
portal 
shall 
support 
user

authentication and easy customization

of templates by the administrators

through the administration interface.

4. 
Ability to centrally manage the

platform 
using 
a 
browser-based

graphical user interface.

5. 
Ability for the administrator to define

validation rules for content, e.g.

restricting the number of characters of

a text field.

6. 
Ability for the administrator to unlock

or check back in a content item which

is currently being edited, and specify

rules for how long a content item

Section X – Contract Forms    
411

Official Use Only

should remain locked when being

edited.

7. 
Ability for the administrator or

content owners to index content items

by metadata, indexes and tags.

8. 
The administration module should

include a built-in menu management

system and form generator for

application 
customization 
and

expansion.

9. 
Supports 
easy 
customization 
of

templates 
by 
the 
administrators

through the administration interface.

10. The administrator shall have the

ability to create, add, or remove any

additional 
attributes 
whenever

needed.

Section X – Contract Forms    
412

Official Use Only

Key Experts Requirements

Req.  
Description 
Compliance

(YES / NO)

Comment

1.  
The project implementer must

offer a qualified expert team for

the completion and successful

delivery of this project.

2.  
The project implementer must

describe the responsibilities and

qualifications of the proposed

team members in details.

3.  
The project implementer must

describe in details the CVs of the

resources 
proposed 
for

delivering the solution.

The project implementer must provide the minimum resources listed below and comply

with the mentioned requirements:

Project manager

4.  
PM must be responsible for

Project management, including

project reporting, project plan

updates, 
change 
requests,

incident requests and weekly

progress meeting.

5.  
Project 
manager 
must 
be

responsible for specifications

management, 
while 
ensuring

Section X – Contract Forms    
413

Official Use Only

deliverables according to the

project specifications and project

plan schedule.

6.  
PM must hold a degree in

Computer Science or equivalent

with a minimum experience of

7+ years in the software field.

7.  
Project 
implementers 
must

provide detailed CV highlighting

past 
experience 
and 
key

achievements 
in 
a 
similar

environment 
with 
credible

references.

Business Analyst

8.  
BA must be responsible for

conducting frequent meetings for

requirement 
gathering 
and

responsible 
for 
business

requirements analysis.

9.  
BA must be responsible for

documenting 
collected

requirements as part of the

statement of work.

10.  
BA must hold a degree in

Computer Science or equivalent

with a minimum experience of

7+ years in the IT application and

software fields and minimum 5

Section X – Contract Forms    
414

Official Use Only

years of relevant experience as

business analysis.

11.  
Project 
implementers 
must

provide detailed CV highlighting

past 
experience 
and 
key

achievements 
in 
a 
similar

environment 
with 
credible

references.

Technical Team Leader

12.  
The team leader should lead a

team of Software Engineers in

the creation of high-quality

software within agreed project

deadlines.

13.  
TL must be responsible for

allocating technical resources

when needed.

14.  
TL must be responsible for

making 
important 
technical

decision as he/she is the main

technical 
reference 
on 
the

project.

15.  
TL must hold a degree in

Computer 
Science 
or

Engineering with a minimum

experience of 5+ years in the IT

application and software fields.

16.  
Project 
implementers 
must

provide detailed CV highlighting

Section X – Contract Forms    
415

Official Use Only

past 
experience 
and 
key

achievements 
in 
a 
similar

environment 
with 
credible

references.

Software Engineer

17.  
SE must be responsible for

customizing 
the 
various

modules, based on the detailed

project specifications.

18.  
SE must be responsible for

project implementation, testing

and integration to meet the

customer’s needs.

19.  
SE 
must 
have 
extensive

knowledge 
of 
programming

concepts and design.

20.  
SE must hold a degree in

Computer 
Science 
with 
a

minimum experience of 3+ years

in 
the 
IT 
application 
and

software 
fields. 
Additional

certifications is a plus.

21.  
Project 
implementers 
must

provide detailed CV highlighting

past 
experience 
and 
key

achievements 
in 
a 
similar

environment 
with 
credible

references.

Section X – Contract Forms    
416

Official Use Only

22.  
The QC must be responsible to

develop test plans, test cases, test

scripts and test reports, perform

testing on various software,

systems and reporting systems

and 
validate 
that 
user

expectations are achieved during

the testing process.

23.  
QC must hold a degree in

Computer Science or equivalent

with a minimum experience of

5+ years in the IT application and

software fields with minimum 3

years of experience as Quality

Control/Assurance Analyst or

Tester role…

24.  
QC must ensure that defects

uncovered 
in 
the 
test 
are

recorded, 
summarized 
and

utilized in post project reviews in

an 
effort 
to 
improve 
the

development and test processes.

25.  
Project 
implementers 
must

provide detailed CV highlighting

past 
experience 
and 
key

achievements 
in 
a 
similar

environment 
with 
credible

references.

Section X – Contract Forms    
417

Official Use Only

Graphic Designer

26.  
The Graphic Designer must have

extensive experience in Portal

Concept, 
Themes, 
Graphics

Design and Optimization, E-

services, 
Newsletter, 
Forms,

Reports, 
Ads, 
Advertising

Banners, 
Graphical 
User

Interfaces (GUI) Design and

Implementation.

27.  
The Graphic Designer must be

responsible of designing the

software 
interface 
with 
its

different components.

28.  
The Graphic Designer must hold

a bachelor degree in graphic

design or equivalent with a

minimum 5+ years of experience

as graphic designer.

29.  
Project 
implementers 
must

provide detailed CV highlighting

past 
experience 
and 
key

achievements 
in 
a 
similar

environment 
with 
credible

references.

Forms and Tables

Profiles of the Project team members

• The project implementer must provide a detailed CVs of each key expert.

Section X – Contract Forms    
418

Official Use Only

• The project implementer must provide CVs of the proposed key experts as in the following

template:

Name 
Age

Years 
of

Experience

Nationality 
Type of Contract

Gender

Job Title

Education

Languages

Qualifications

Functional Skills

Technical Background

Current

Employment

Section X – Contract Forms    
419

Official Use Only

1. Forms and Tables 
1.1.1. Profiles of the Project team members

• The project implementer must provide a detailed CVs of each key expert.

• The project implementer must provide CVs of the proposed key experts as in the following

template:

1.1. Name 
1.2.  
1.3. Age 
1.4.

1.5. Years 
of

Experience

1.6.

1.7. Nationality 
1.8.

1.9. Type 
of

Contract

1.10.

1.11. Gender 
1.12.

1.13. Job Title 
1.14.  
1.15.

1.16. Education 
1.17.

1.18. Languages 
1.19.

1.20. Qualifications

1.21. Functional Skills

1.22. Technical Background

1.23.

1.24. Current

Employment

1.25.

1.26. Past

Experience

1.27.

1.1.2. Case Studies

Section X – Contract Forms    
420

Official Use Only

Annex B – Proof of Concept (PoC) Checklist

Selected vendors passing the initial technical evaluation must commit to delivering a working

Proof of Concept (PoC) for two complete e-services

# PoC Element 
Required? 
Evidence

1 End-to-end service workflow (initiation to output) 
Mandatory 
Live demo

2 Form builder usage with dynamic validation 
Mandatory 
Config dashboard

3 Workflow execution with SLA timers 
Mandatory 
Execution logs

4 ZamPass or alternative login (SSO + MFA) 
Mandatory 
Live test

5

ZamPay or alternative payment solution simulated

payment and receipt

Mandatory 
Demo data

6

ZamSign or alternative signing solution applied to PDF

output

Mandatory 
Signed doc

7 Integration with mock national registry 
Recommended API call trace

8 Responsive design across device types 
Mandatory

Mobile + desktop

test

9 QR code verification and document watermarking 
Mandatory 
Screenshot/sample

10 Performance test (25 concurrent users) 
Recommended Load test results

Project implementers must submit:

• 
PoC delivery plan

• 
Timeline (max 2 weeks)

• 
Hosting arrangement

• 
Access credentials

• 
Summary document

PoC scoring will influence the final technical evaluation score (see Section 7).

Section X – Contract Forms    
421

Official Use Only

Section X – Contract Forms    
422

Official Use Only

## Annex C – Proposal Submission Forms

Project implementers must complete and sign the following standardised forms:

6. 1. Proposal Submission Form

Includes:

• 
Name of bidding entity (and consortium members if any)

• 
Contact information

• 
Confirmation of compliance with RFP

• 
Signature of authorised person

7. 2. Financial Summary Form

Includes:

• 
Summary table of all proposed costs in Zambian Kwacha (ZMW)

• 
Breakdown by deliverables and phases

• 
Subtotals for development, training, support, licenses, etc.

• 
Grand total (inclusive of all taxes, travel, logistics)

8. 3. Conflict of Interest Declaration

Vendor must declare:

• 
Any existing contractual relationships with SZI or participating MDAs

• 
Any familial or personal relationships with government officials

• 
Whether any part of the proposal was prepared with external involvement

9. 4. Manufacturer Authorisation Letter (if applicable)

• 
To be completed by OEM where the project implementer is a distributor or

implementation partner

• 
Must confirm the project implementer’s right to offer, configure, and support the solution

10. 5. Local Partner MoU (if applicable)

• 
To define division of responsibilities between foreign and local entities

• 
Must be legally signed and stamped by both parties

• 
Include details of personnel, scope, financial sharing, and delivery accountability

Section X – Contract Forms    
423

Official Use Only

## Annex D – Evaluation Matrix Template (Internal Use)

This annex will be used by the evaluation committee to assess each proposal consistently across

all criteria. It is provided here for transparency and project implementer guidance but must not be

filled by vendors.

11. Evaluation Matrix Sample:

Criteria Area 
Weight Evaluator 1 Evaluator 2 Avg Score Remarks

Technical Compliance 30% 
27 
29 
28 
Good coverage of specs

Methodology 
&

Governance

15% 
13 
14 
13.5 
Clear sprint model

Experience 
&

References

20% 
17 
19 
18 
3 national projects validated

Staff Qualifications 
15% 
12 
13 
12.5 
PM and Architect strong

Local Presence 
10% 
9 
10 
9.5 
Office in Lusaka confirmed

PoC Quality 
10% 
10 
9 
9.5 
Real data + live demo

TOTAL 
100%  
91 
Eligible for financial

Section X – Contract Forms    
424

Official Use Only

## Annex E – Glossary of Terms and Acronyms

Acronym 
Full Term 
Description

SZI 
Smart Zambia Institute 
Government digital transformation agency

GSB 
Government Service Bus 
National digital platform ecosystem

ZamPortal 
Zambia’s e-Services Portal 
Citizen/business portal for service access

ZamPass 
Zambia’s Digital Identity 
SSO and MFA platform

ZamConnect Interoperability Layer 
Enables system-to-system integration

ZamPay 
Government Payment Gateway 
National gateway for e-service fees

ZamSign 
E-Signature Service 
Allows binding digital signatures

NDR 
National Data Registers 
Registry of citizens, lands, vehicles, etc.

SLA 
Service Level Agreement 
Support time targets

UAT 
User Acceptance Testing 
Validation stage before go-live

RFP 
Request for Proposal 
This solicitation document

OEM 
Original Equipment Manufacturer 
Owner of the software IP

MoFNP

Ministry of Finance and National

Planning

Data centre host agency

BPR 
Business Process Reengineering

Optimisation 
of 
workflows 
before

digitalisation